ANNEXURE E

LENASIA PROJECT PLAN

| 1.LAND INVASION STATEGY |
| --- |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | Strategy to outline the management of invaded vacant serviced land. | Explain the control and monitoring of vacant serviced land. | Curb further land invasions and fraudulent activities on those properties. | Project Team | CD property Management | HOD | Consolidating information on all properties owned by the Department | Land Invasion Strategy | To be finalised upon consolidation. |
| 2. OBTAIN SITES RECORDS |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | Consolidate list of properties | Consolidate all properties located in Lenasia and owned by the Department. | Audit compliance | Property Management & AFCU | CD Property Management | HOD | Audit on the consolidation of properties completed and report submitted and is utilised to inform outstanding activities. | NONE | DONE |

| 3.CONDUCT AUDIT INSPECTIONS |
| --- |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | RE-AUDIT | Audit of all properties | Identify occupied properties with fully developed structures. Identify properties with Half developed structures. Identify vacant stands. Analysis of different property types and classification thereof. Identify the occupants of various properties whereof there has been invasion. Linking occupants to stand numbers. Collating occupants details. | Quality assurance Property Management AFCU JHB REGION | Project team: AFCU Property management, Quality Assurance, Beneficiary Admin | HOD | Re audit on the classification of the properties has been conducted. i.e vacant, occupied and fully developed, half developed and demolished. information on the occupants details i.e name, ID number, nationality financial status, gender, child headed etc collated. | Linking Illegal occupants with relevant stand numbers. | 3rd Dec to 7th Dec |
| 4.CONDUCT BUILDING INSPECTIONS ON ALL PROPERTIES |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | BUILDING INSPECTIONS | Conduct building inspections on ALL properties owned by the department | To determine whether or not the building plans were registered and approved. Inspect the quality of workmanship | Project Team: Quality Assurance NHBRC COJ: BUILDING CONTROL | Director: Quality Assurance | HOD | Information on fully developed and Half developed structures is complete. | Complete | 3RD TO 7TH DEC |
| 5.DISCONNECTION OF ILLEGAL CONNECTION OF WATER AND ELECTRICITY |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | Disconnection of Water and Electricity | Disconnect water and electricity in all the identified properties. Provide Joburg Water and City power with all list of properties in the Lenasia | Curb the illegal connection of water and electricity in all illegally invaded properties Prevent water wastage and electricity abuse Ensure that the department does not incur further costs for payment | Property Management CITY POWER JHB WATER | CD Property Management | HOD | All stands with connection has been identified | Disconnection and installation of prepaid meters whereof the Department approves. | 3RD TO 7TH DEC |
| 6.TOWN PLANNING |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | Stand consolidation Stand subdivision |  | For purpose of implementation of different Housing typologies. Re-size stands to allocate more beneficiaries. Allocation of stands for FLISP | JHB REGION | Regional Head | HOD | Service provider appointed. Work is in progress. Talks have been held with the Joburg town Planning to fast track approvals | Applications & Approvals | ongoing |
|  | Stand evaluation | Appointment of evaluator to determine value of properties | Determine stand price | Property management | CD: Property Management | HOD | Audit outcome has informed the plans to be implemented for various beneficiaries on fully developed houses. | Appointment of property valuator | Immediately |
| 7.DEVELOPMENT OF HOUSING PROJECT |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | Housing Development | Appointment of PRT Implementation plan | Housing delivery in Lenasia’ Subdivision; Consolidation of ERVENS Concept document and confirmation of number of stands and units to be achieved Densification i.e Walk ups | JHB Regional Office | Regional Head | HOD | PRT appointed Implementation Plan underway | Consolidation of ERVERNS Concept document and confirmation of number of stands and units to be achieved. | 14 Dec |
| 8.MAINTANACE OF STANDS |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | Rubble removal Grass Cutting ERF’s Markings | Cleaning of rubble Cleaning of stands Marking of stands with stands numbers for identification | Branding and monitoring of the identified properties Environmental management Safety and security | Property management | CD Property management | HOD | Stands for cleaning have been identified Service provider has been appointed. Grass cutting will be done once rubble is removed. | Rubble removal The Departments Plan with regard to rubble removal and stand maintenance was halted and awaits SPLITs’ further direction. | 3rd to 7th Dec |
| 9.DOCUMENT MANAGEMENT |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | Document and record Keeping | Document management | Use the document to duplicate the same plans in other affected areas | AFCU, Legal services and Property Management | CD property management and Director AFCU |  | ongoing | none | ongoing |
| 10.ISSUING OF NOTICES |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | Issuing of Notices | Issue notices to all property occupants in all houses that have been occupied. | Inform all occupants in terms of the process that the department will be engaging | Property management | Chief Director: Property management Legal services | HOD, MEC | Drafted notices | Completed | 30th Dec |
| 11. BENEFICIARY ADMINISTRATION |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | Beneficiary Administration | Identify beneficiaries who qualify for subsidy in the area. Identify those that will form part of the GAP Market i.e Flisp Sourcing of beneficiaries from demand database | Allocation of houses to beneficiaries Allocation of Stands to GAP Market Sourcing of beneficiaries from the Database | JHB Region COJ | JHB Regional Head | HOD | All occupants that came forward to the Dept. Have been screened on HSS. | Approval of individuals for the various subsidy schemes. | 30th Dec |
| 12. INTERNAL CONTROLS ON PROTECTION OF PROPERTIES |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | CAVEATS Increasing Capacity of Inspectors Increase capacity of Investigators | Registration of Caveats in all properties | Internal Control measures to protect assets of the department. i.e illegal transfer of properties | Property Management | CD Property management | HOD | Windeed Audit of all properties owned by the department has been conducted. Submission made to Register of Deeds on all other caveats that were outstanding. | Caveats have been registered on all properties owned by the department to prevent any transfers from occurring without authorization from the Head of Department (HOD). | 30th NOV |
| 13. LEGAL SUPPORT AND ADVISORY SERVICES |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | LEGAL ADMINISTRATION | Eviction and demolishing orders. notice of Appeal kept in abeyance, both parties to enter into agreement. Consultation on the matter for purpose of seeking Advice. Suspension of legal processes pending the finalisation of implementation of Project Plan | Management of the Legal challenges and opportunities that arise within the project. Lesson learned for implementation in other affected areas | Legal Division SAHRC LRC Senosi attorneys Sate Attorney Counsel | Director Legal | HOD | Affidavit drafted for orders in relation to other properties. Legal advisory ongoing. | Opposing Appeal | ongoing |
| 14.LAW ENFORCEMENT AND ANTI FRAUD AND CORRUPTION MEASURES |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | Law Enforcement | Anti Fraud and corruption: Collaboration with Law enforcement agencies and other stakeholders. i.e NPA, SAPS, HAWKS, COJ, WATER, CITY POWER | Profiling of illegal occupants. Investigation of all other outstanding cases. Prosecution. Building relations with law enforcement. Taking statements e.t.c | AFCU COJ: Water HAWKS NPA SAPS SIU | Director AFCU | HOD | 5 people have been tried & found guilty. 2 thereof have been sentenced to 3 & 6 years. 3 are to be sentenced in Nov & Dec 2013. Of the 3 still to be sentenced, 2 are employees of the COJ. | Sentencing of the 3. Several other cases have been registered with SAPS and are under investigation. | ongoing |
|  | Investigation findings on area projects | Double allocations. Multi allocations. Illegally sold stands. Undeveloped (subsidy) paid properties. | Reconcile AFCU findings and collected records. Identify possible conflicts to be resolved. Eliminate an element of crime. Reclaim payments from developers and rectify. | Anti-Fraud & Corruption Unit (AFCU) | Dir. AFCU | HOD | ONGOING |  | ONGOING |
|  | Enforcement of By-Laws | Monitoring of high risk areas to prevent illegal invasions of land Monitor illegal connection of services Monitor buildings in the area to ensure building plans are in place | Prevent illegal occupation Prevent illegal building of structures without approved building plans | COJ | COJ Property management | HOD | COJ building control, the NHBRC and Dept Inspectors will continue to monitor building law contravention in the area. | Increase capacity of Dept. inspectors | ongoing |
|  | Security management | Implementation of the security plan | For securing of properties in the area. Curb Illegal invasion from continuing. Prevent construction of houses. | Security Management | Director Security | HOD | Security Plan in place and is implemented. Security Firms have been appointed and are currently on the ground. | Monitoring reports | ongoing |
| 15.CONDUCT ROADSHOW |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | ROADSHOW | Conduct a road show in | Project Launch Education and awareness drives Inform residents on the plans to be implemented by the Department. | Communication Property Man JHB Region AFCU Legal Beneficiary Adm HOD MEC office | CD Communication | HOD | Road shows conducted in Dec 2012. The next road show will be with regard to the launch of the project for development of properties. | Complete | 1st Dec |
| 16. DEVELOPMENT OF COMMUNICATION PLAN |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | COMMUNICATION PLAN | implementation communication plan Develop communication material i.e pamphlets, notices e.t.c Education and Awareness | Engagement of different media houses on Department plans. Communicating with affected communities. Building Awareness on land invasion | Directorate Communication AFCU | Directorate Communication AFCU | HOD | Communication Plan already exists | Complete | 29th Nov |

| 17. FINANCIAL RECORDS ANALYSIS |
| --- |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | Stand payments records | Provide payment’s records of POSS by private / individual persons. | Reconcile payments made on purchase of stands. Identify stands whereof purchase amount was not made. Identify stands that were legally sold. Identify stands that were fraudulently transferred. | Finance Assets Management | CD: Finance CD: Property Management | HOD |  |  | TBA |
|  | Reconciliation of refunded subsidies to be recorded. | Reconcile the refunded subsidies by the developer to the Department on HSS | Verify properties where subsidies were issued and no development took place. | Housing Subsidy Administration. | Dir. Housing Subsidy Administration | HOD | No progress to date, matter will be finalised once a separation has been made between people who received and those who did not receive subsidies. |  | T.B.A |

| 18. TRANSFER OF PROPERTIES |
| --- |
|  | ACTIVITY | ACTIVITY DESCRIPTION | OBJECTIVE | RESPONSIBLE OFFICE | RESPONSIBLE PERSON | REPORT | PROGRESS TO DATE | OUTSTANDING | TIME FRAME |
|  | Property transfer process | Transfer of all properties to beneficiaries in line with the plan identified by the department | Rectify the maladministration of POSS Resolve occupational / ownership disputes. Resolve special cases (child headed families & second home owners pensioners). | Project Management Team | Project Management Team | HOD | None | Transfer of POSS properties first. All others will be transferred as part of regularization. | TBC |