NATIONAL DEPARTMENT OF PUBLIC WORKS

3RD QUARTER PERFORMANCE INFORMATION FOR THE FINANCIAL YEAR 2013/14

Table of Contents

1.	Introduction	3

1.2 Brief Overview of performance	4

2.	Programme One Performance	6

1.1 Internal Audit and Investigation Services	7

1.2 Strategic Management Unit	10

1.3 Inter-Governmental Relations	13

1.4 Monitoring and Evaluation	17

1.5 Corporate Services	18

1.6 Finance and Supply Chain Management	29

3.	Programme Two Performance	32

3.1 Strategic Asset Investment Analysis	33

3.2 Projects and Professional Services	39

1.3	Operations Management (Regional Coordination)	43

3.4 Key Accounts Management	53

3.5 Prestige Management	55

4.	Programme Three Performance	57

4.1 Expanded Public Works Programme	58

5.	Programme Four Performance	61

5.1 Property & Construction Industry Policy Regulations	62

6.	Programme Five Performance	63

6.1 Auxiliary and Associated Services	64

7.	Recommendations	65

8.	Summary	65

# Introduction

Performance Information is essential to good management, public accountability and transparency. To the organisation, it may serve as a tool for learning and development. Therefore, it is important for the Department to consistently provide clear performance information reports that reflect the Department’s policy objectives, action plans, achievements, challenges and recommendations. In addition, performance information may demonstrate  how well public funds have been used (value for money) and whether planned targets/achievements are on track. Users of information both external and internal should be able to draw / or tell a story from the presentation of the information. In other words, the information should allow the user to make an informal assessment about the organisation. Important to note about performance information is that it should be relevant, reliable, understandable and comparable/measurable.

The Department seeks to contribute to the broader government outcomes. Attention is paid to three sector outcomes: decent employment through inclusive economic growth (Outcome 4); sustainable human settlements and an improved quality of household life (Outcome 8) and an efficient, effective and development oriented public service and an empowered, fair and inclusive citizenry (Outcome 12).  The Department of Public Works also provides full support to the realisation of a skilled and capable workforce (Outcome 5) and the creation of an efficient, competitive and responsive economic infrastructure network (Outcome 6). This report presents the performance information of the Department for the third quarter (QPR3) of the financial year 2013/14 in a manner that seeks to reflect the extent to which these sector outcomes are achieved.

The report is divided into three sections. Section one provides an overview of the Department’s performance. The second section presents the actual achievements against the planned targets as reflected in in the Annual Performance Plan (APP). The last section provides recommendations and concludes the report.

## 1.2 Brief Overview of performance

Programme 1: Administration

The sub-programmes are largely supportive in nature and play a critical role in enabling the core business of the Department to achieve its objectives. Major achievements, inter alia, include an approved Internal Audit plan. The plan ideally is meant to, through the audit activities, add value and improve an organization's operations. Integrity and accountability are critical elements of internal auditing that provide value to governing bodies and senior management (EXCO) as an objective source of independent advice. In addition to internal auditing is the increased number of awareness workshops that were conducted for the Head office and Regional Offices of the Department.  In promoting gender, disability and youth, the Department concluded a Gender monitoring report on performance on Gender, Disability and Youth Mainstreaming (Gender Performance Assessment Tool). This is an initiative by the Department in support of the broader Government objectives of achieving equalisation of opportunities for these groups. Towards achieving a clean audit, the Department has finalised the Supply Chain Management (SCM) Policy and approved by the accounting officer. This policy is envisaged to assist in removing the SCM blockages within the Department’s value chain.

Programme 2: Immovable Asset Management

The strategic objective of this programme is to provide leadership in effective and efficient Immovable Asset Management and in the delivery of infrastructure programmes. One of the major milestones relates to the asset register. The Department has verified and updated a number of properties in accordance with National Treasury’s minimum requirements. The appointment of a secondary service provider has made this process quite a success. The next step is to conduct physical verification. In relation to the clients that the Department services with regards to the UAMPS, 2 user departments (Department of Correctional Services and Department of Labour) were trained on compliance to GIAMA.  Such training enhances the provider-clientele relationship. There are still challenges facing these programmes such as the achievement of accessibility programmes, completion of certain projects and lack of reporting by regional offices resulting in under-reporting.

Programme 3: Expanded Public Works Programme (EPWP)

EPWP plays a critical role of promoting an enabling environment for the creation of short and long term work opportunities that eventually contribute to the national goal of job creation and poverty alleviation.

Programme 4: Property and Construction Industry Policy Regulation

This programme ensures transformation and regulation of the Construction and Property industries to ensure economic growth and    development. It is a dependent programme and largely a process or chain-event driven in nature. It often experiences challenges such as delays in stakeholder feedback on a particular policy and political considerations. Its function has huge impacts in the built environment.

# Programme One Performance

This programme serves to provide strategic leadership and support services, including for the accommodation needs and overall management of the Department of Public Works.  It is responsive to meet strategic objective 6 of the Department of Public Works and has links with all four other departmental programmes.

Sub-Programmes

- Internal Audit and Investigation Services

- Strategic Management Unit

- Monitoring and Evaluation

- Intergovernmental Relations

- Finance and Supply Chain Management

- Corporate Services

| Output | Performance Indicator | Key Performance Activity | Planned Annual Target | Planned Quarterly Target | Quarter 3 Performance | Reasons for deviations (Q3) |
| --- | --- | --- | --- | --- | --- | --- |
| Internal Audit Plan | Number of Internal Audit Plans developed and approved annually by April 2013 | "1.1. Develop Risk Based Annual and Three Year Audit Plans (identification of audit activities for the year based on 2013/14 Risk Data); | 1 Internal Audit Plan developed and approved 25 April 2013 by Audit & Risk Management Committee | Internal Audit plan for 2013/14 revised and approved by Audit & Risk Management Committee | Internal Audit plan revised and approved by Audit & Risk Management Committee on 25 November 2013" | Target Achieved |
| Audits Reports | Number of reports issued to EXCO and Audit and Risk Management Committee for 2013/14 based on the Internal Audit Plan | "2.1. Audit Assignment Planning • Conduct Preliminary survey; • Develop Notification Letter to the client • Develop & Issue Engagement Letter; • Develop Audit Program for Each Audit Assignment in the Audit Plan (in 1 Above) for Approval by CAE/Directors Internal Audit & Computer Audits 2.2 Audit Execution • Execution of Audit Program Procedures • Performing Audit Tests (Analysis; observations; enquiries; confirmations) • Draft audit findings documented and clearance with Auditee 2.3 Reporting • Receive and Review management comments and Prepare Draft Report; • Present to EXCO & ARMC. • Develop Consolidated report of all individual audits (Head Office & Regions if common audit/Regions only) • Issue Final Report after sign off by the CAE " | 9 Internal Audit reports per annum issued quarterly to EXCO and Audit & Risk Management Committee | 30% Audits executed and reports issued Note: 14 audits as per approved Audit Plan. | 21% Audits executed and reports issued (3 out of 14 Audit Reports) Management Performance Assessment Tool (MPAT) IT Security Review HR Recruitment and Planning | Target Partially Achieved 1. Delays experienced during consolidation of all Regions and HO reports by Unit Management. 2. Delays in audit client responses and availability, resulting delays in finalisation of the projects. 3. Non functionality of audit tool (Teammate suit) for efficient and speedy conducting of reviews across Regions and HO; travel to Regions to do manual reviews result in delays in completing audit projects. |
| Fraud Awareness Workshop | Reviewed and implemented fraud prevention strategy for DPW incorporating Awareness Programs and Investigations | Fraud Awareness Workshop | 12 Fraud awareness workshops rolled out across DPW | 3 fraud awareness workshops conducted | 10 fraud awareness workshops conducted | Target Achieved Target exceeded due to increased requests for workshops; e.g. induction presentations for trainees at Head Office and Regional Offices |
| Progress report | Progress reports on investigations submitted to management and Audit & Risk Management Committee quarterly | Investigation on allegations of fraud and corruption | 4 progress report+E23s on investigations submitted to management and Audit & Risk Management Committee quarterly | 1 progress report on investigated cases submitted | 1 progress report on investigated cases submitted | Target Achieved |

# 1.2 Strategic Management Unit

| Output | Performance Indicator | Key Performance Activity | Planned Annual Target | Planned Quarterly Target | Quarter 3 Performance | Reasons for deviations (Q3) |
| --- | --- | --- | --- | --- | --- | --- |
| Completed 2014/15 Annual Performance Plan and Strategic Plan | Number of Annual Performance Plans for 2014/15 compliant with Treasury Regulations and other relevant prescripts tabled in Parliament | Review the 2013 and 2014 SONA, Budget Speech and Budget Vote 7 ensure alignment of the SP and APP with the MTSF and NDP; Identify trends of the SP’s and Annual Reports of DPW; Identify policy priorities; Review the basis of the audit opinion and identify issues to be addressed in the APP and turnaround strategy; Ensure alignment between APP, AR (baselines) and ENE (funding); Draft APP submitted to NT and DPME as per National Treasury timeframes. Submission of the final draft APP to EXCO and Ministry for approval. Facilitate the appointment of the service provider for printing the APP. | 1 Annual Performance Plan for 2014/15 compliant with Treasury Regulations and other relevant prescripts developed and tabled in March/April 2014. | Submit 2nd draft of Annual Performance Plan on 30/11/2013 to National Treasury and the Department of Performance Monitoring and Evaluation. | 2nd Draft Annual Performance Plan and Strategic Plan submitted to National Treasury and the department of Performance Monitoring and Evaluation | Target Achieved |
| Performance Information training sessions | Number of training sessions conducted with Branches/ Business Units/ Regions for 2013/14 on Performance Information | Training sessions conducted with AIM, Projects, Corporate Services, Finance and Regions from ASD upwards on performance information by 31 March 2014 | 3 Branches / Business units/ Regions trained on performance information by 31 March 2014 | 1 Training session conducted on Performance Information. | 1 Training session conducted on Performance Information with M&E champions | Target Achieved |
| Updated Departmental risk registers | Number of risk registers (strategic and operational) updated for each Head Office Business Unit and each Regional Office. | Conduct risk assessment workshops for all business units and regional offices Review of existing risk registers to confirm ratings and action plans in place. Perform analysis of departmental strategic documents to identify emerging risks Update risk registers with results of risk analysis | 1 Risk register per Branch/ Business unit at Head Office and Regional Office updated for 2014/15 | Departmental risk registers updated for 2014/15 13 Head Office Branches/ Business Units). Departmental High Level Risk Register updated and adopted by EXCO for 2014/15 | Departmental risk registers updated and signed for 5 H/O branches/ business units. Departmental High Level Risk Register was updated in December 2013. It has not yet been approved by EXCO. | Target Not Achieved Risk Registers for the remaining Branches and Business Units could not be finalised due to non-availability of certain Branches/ Business Units. Corporate Services, Regional Coordination, Asset Investment Management, Finance and SCM were partially completed. The Departmental High Level Risk Register will be presented to EXCO in Q4 for approval. |
| Training for EXCO and RMC members | Number of risk Management training sessions and Risk Management awareness workshops conducted | Risk Management provided to Risk Management Committee (RMC), EXCO and Chief Directors Risk Management awareness workshops for 13 Head Office Branches / Business units and 11 Regions conducted. | Risk Management training for RMC, EXCO and Chief Directors completed. | Risk awareness workshop conducted for 13 Head Office Branches/ Business Units. | Risk awareness workshop conducted for 4 Branches were trained | Target Not Achieved The training plan commenced late. The training programme was also delayed due to late/ non-confirmation of training delegates. |
| Strategic Knowledge Management system | Centralised Policy and Procedures Portal created within the KBS by 31 March 2014 | Constitute committee with IS to oversee KM projects and systems | DPW centralised policy and procedures portal created within KBS | Guideline/manual for uploading of policies and procedures on the Knowledge Base System submitted for approval for implementation by Business Units. | The guideline /manual for the uploading of policies and procedures has been finalised for implementation | Target Achieved |

# 1.3 Inter-Governmental Relations

| Output | Performance Indicator | Key Performance Activity | Planned Annual Target | Q3 – Planned Quarterly Target | Q3 Performance | Reasons for Deviation |
| --- | --- | --- | --- | --- | --- | --- |
| Progress reports and minutes | Number of coordinated internal executive meetings and management of DPW’s interaction and engagement with Parliament and organs of state in all spheres of government. | Coordinate consultation meetings; Report to the Accounting Officer on disputes derived from consultation meetings; Ensure protocols are observed on events and programmes involving the EA in provinces and municipalities | Approved corporate IGR strategy and internal governance charters implemented by facilitating a total of 72 meetings and programmes. | 3 consultation meetings with spheres of government, | 7 consultation meetings with spheres of government | Target Achieved There were several Public Participation Programme which Ministry coordinated during the quarter under review |
| Reports and matrix of follow through on resolutions; (Accountability and healthy relations between DPW and Parliament) |  | Proactive issuing of Parliamentary Programmes for noting by EXCO; Obtaining presentations slides from line managers Compiling reports of meetings and Develop matrix of follow-through on parliamentary matters |  | 4 briefing sessions with Parliamentary Committees | 5 briefing session with Parliamentary Committees held, mainly in compliance with the PFMA on Annual Reports | Target Achieved |
| NEDLAC Programmes and reports (Departmental participation on socio-economic dialogue with social partners (government, community, business and labour) |  | Scheduling of NEDLAC EXCO in DG and Minister’s diaries; Attendance of DPW in DPW at NEDLAC EXCO, MANCO and Development Chamber meetings and Task Teams |  | 3 NEDLAC Development Chamber meetings | 4 NEDLAC Development Chamber Meetings | Target Achieved |
| Notices, agenda, Minutes and matrix of follow through on decisions; (Sound Corporate governance, and internal efficiency) |  | Develop Corporate Year Planner; Notices of meetings; Facilitate approvals of agenda items; Minutes writing; Develop Matrix of action list and follow through actions; Filling and safe-keeping of minutes |  | 5 Internal top governance structure meetings coordinated | 7 Internal top governance structure meetings coordinated | Target Achieved The December meetings were postponed |
| Quarterly performance review meetings with resolutions | Number of coordinated quarterly performance review meetings between Executive Authority and 4 DPW entities and appointement of Boards/Councils | Coordinate quarterly performance review meetings | 4 Quarterly performance review meetings between Executive Authority and DPW entities coordinated | 1 Quarterly performance review meeting coordinated witrh CBE, cidb, IDT and ASA | 1 Quarterly performance review meeting coordinated witrh CBE, cidb, IDT and ASA | Target Achieved |
| Appointed members of professional councils /board |  | Cordinate the process of appointments | Appoint new members of Professional Councils/Boards SACAP SACLAP SACQSP SACPVP SACPCMP cidb | New members of Professional Councils appointed SACAP SACPCMP | Extension of Term of Offices: SACAP SACPCMP | Target Achieved |

# 1.4 Monitoring and Evaluation

| Output | Performance Indicator | Key Performance Activity | Planned Annual Target | Q3 - Planned Quarterly target | Quarter 3 Performance | Reasons for Deviations (Q3 basis) |
| --- | --- | --- | --- | --- | --- | --- |
| 4 Quarterly Reports | Number of reports (Annual and Quarterly) submitted to stakeholders (NT, AG and Parliament) | Coordinate, compile and assess performance information on quarterly basis |  | Completed 2nd Quarter Report for the period ending September 2013 | Completed 2nd Quarter Report for the period ending September 2013 | Target Achieved |
| 2 Evaluation Reports | Number of evaluation reports on DPW performance and financial information | Asses performance information and financial information every 6 months | 2 Evaluation reports on DPW performance and financial information completed | Completed 1st evaluation report on DPW performance and financial information for the period 1 April 2013 to 31 October 2013 | Completed 1st M&E evaluation report on DPW performance Completed (M&E Quarterly) | Target Achieved |

# 1.5 Corporate Services

| Output | Performance Indicator | Key Performance Activity | Planned Annual Target | Q3 - Planned Quarterly target | Quarter 3 Performance | Reasons for Deviations (Q3 basis) |
| --- | --- | --- | --- | --- | --- | --- |
| Implementation of an approved HR Plan for the Department | Submission of an approved HR Plan to DPSA by 01 April 2014. | Development and approval of the DPW HR Plan. | Compile the DPW HR Plan (including workplace skills plan, artisan programme, resourcing of core business of DPW) and submit to DPSA by April 2014. | Comprehensive HR Plan for DPW submitted to Minister for Approval. | 1st Draft of HR Plan for DPW completed and submitted to Minister for approval | Target Achieved |
| Approved functional organisational structure of the Department. | Department of Public Works functional organisational structure updated and approved. | Identification of PMTE, DPW and incorporation of these functions into the functional structure. | DPW functional organisational structure updated and approved by Minister by 31 March 2014. | Updated structure submitted for Ministerial approval. | Updated (Draft) functional structure submitted | Target Achieved |
| 4 Employee Health and wellness workshops conducted. | Number of awareness campaigns conducted to address employee wellness within the DPW | Logistical arrangements. Conducting workshops. | 4 Employee Health and Wellness programmes (emotional, substance abuse, debt management, awareness & education, physical wellness) developed in line with the Policy by 31 March 2014. | Develop programmes for: Emotional & substance abuse; Debt Management; Awareness and education, Physical wellness | Developed programmes as follows: 2x Wellness screening for Emotional & substance abuse 2x Referrals for Debt Management 1 x Sport Activity for Physical wellness | Target Achieved |
| Capacity Building Programmes | Number of workshops/ seminar on Gender/ Disability and Youth mainstreaming conducted for DPW and external stakeholders. | Conduct /facilitate workshops and assist in implementation in regions. | 12 workshops on Gender, Disability and Youth mainstreaming conducted for DPW and external stakeholders by March 2014. | 3 Workshops on Gender, Disability and Youth mainstreaming conducted for DPW and external stakeholders. | 3 Workshops on Gender, Disability and Youth mainstreaming conducted for DPW and external stakeholders. | Target Achieved |
| Compliance reports & implementation of human rights instruments. | Number of progress reports submitted to EXCO; on International Human Rights Instruments on the mainstreaming of Gender/ Disability and Youth through recruitment, procurement, constitution of committees and job creation in all DPW Programmes. | Facilitate inputs from line functions, compile & consolidate reports. | 4 progress reports submitted to EXCO; on International Human Rights Instruments on the mainstreaming of Gender/ Disability and Youth through recruitment, procurement, constitution of committees and job creation in all DPW Programmes by 31 March 2014. | 1 DPW Gender monitoring report on performance on Gender, Disability and Youth Mainstreaming. | 1 DPW Gender monitoring report on performance on Gender, Disability and Youth Mainstreaming (Gender Performance Assessment Tool) Additional Reports: Performance of the DPW on UN CEDAW Commission for Gender Equality UN CRPD Request by the Department of Women, Children and People with Disabilities | Target Achieved Additional Reports were requested by other institutions such the Department of Women, Children and People with Disabilities as well as the Commission for Gender Equality |
| Government wide integrated immovable asset management system. | Development of an integrated Asset Management System. | WCS Module development on iE-Works. | Initiation phase (requirements, business case and procurement) for the (Integrated Financial Management System) IFMS HR module completed by 31 March 2014. Complete WCS development, testing and training by 31 March 2014. | Training of users on the WCS module. | No Training of users on the WCS module | Target Not Achieved Finalisation of the WCS module was delayed due to the need to incorporate recommendations from BIU into iE-Works (GRAP compliance issues, Lease management issues and system data issues). |
| Vetted personnel | Number of security clearances of prioritised personnel issued by Head Office. | Issue Z204 forms and Vetting Field work. | 100 Prioritized personnel to be vetted at Head Office (Regional personnel included) by 31 March 2014. | 25 Prioritized personnel to be vetted at Head Office (Regional personnel included). | 43 Vetting Field Work completed and 27 security clearance certificates were issued. | Target Achieved |
| Screened companies | Number of companies screened at Head Office. | Receive requests. Processing requests and issue results. | 150 companies to be screened (including companies appointed by Regional Offices) by 31 March 2014. | 38 Companies to be screened at Head Office (Including companies appointed by Regional Offices). | 243 companies were screened. | Target Achieved Increased number of companies to be screened during this financial year due to under spending on projects particularly from the Regional Offices |
| Visibility of Physical security within the department. | Number of Public Works Buildings upgraded through physical security measures. | Physical security assessments. Issues reports. Implement recommendations | Physical Security measures installed at CGO, Nipila House, Public Works House, City Centre, Durban Regional Office and Polokwane Regional Office by 31 March 2014. | Physical security measured installed at City Centre, Durban Regional Office. | Physical security assessment was conducted at City Centre Physical security measures implemented at Durban Regional Office. | Target Achieved Installation on hold - waiting funding for implementation). |
| Legal opinions provided | Number of legal opinions provided to Ministry and DPW within 10 days for each referred case. | Receive instruction. Peruse documents. Consult if necessary. Research the law. Opinion forwarded to line function. | Legal opinions provoked within 10 working days for each case referred by Ministry and DPW Line Function units. | Legal opinions provided within 10 working days for each case referred by Ministry and DPW Line Function units. | Written 6 Oral 45 | Target Achieved |
| Monthly report on approved bids above R500 000 verified against bid approvals. | Number of approved bids for services above R500 000 verified against bid approval | 100% approved bids for services above R500 000 verified against bid approvals | 100% approved bids for services above R500 000 verified against bid approvals | 100% approved bids for services above R500 000 verified against bid approvals | - Signed - 121 - Drafted - 04 - Amended -00 - Commented -03 - Guarantees received - 03 -Guarantees released – 04 - Guarantee called up – 00, Guarantees cancelled -00 | Target Achieved |
| Legally binding contracts. | Number of contracts amended, drafted and commented on based on requests received. | Receive instructions. Perusal of documents. Consult if necessary. research the law. Provide Opinion. | 100% referred contracts drafted amended or commented on within 10 days. | 100% referred contracts drafted, amended or commented on within 10 days. | Signed - 121 -Drafted - 04 - Amended -00 - Commented -03-Guarantees received - 03 -Guarantees released – 04 - Guarantee called up – 00, Guarantees cancelled -00 | Target Achieved |
| Ministerial Public participation and other DPW events. | Number of High Profile brand recovery plans executed for DPW. | Plan and coordinate events. | Reposition DPW as a brand to the citizens through 10 Public Participation Programmes by 31 March 2014. | Reposition DPW as a brand to the citizens through 2 Public Participation Programmes. | 13 x Ministerial Public participation Events | Target Achieved Additional Requests |
| Exchange programmes | Number of exchange programmes identified in the consolidation of the African Agenda by 31 March 2014 | Implementation of exchange programmes and Institutional capacity building initiatives within the SADC region (e.g. Zambia) | 2 exchange programmes and institutional capacity initiatives conducted within Public Works sector in the SADC region (i.e. Zambia) by 31 March 2014 as per APP) | Development of an action plan in promoting skills development | A draft action plan has been developed by the DPW in promoting skills development. | Target Partially Achieved The Draft plan submitted to the Namibians and is still awaiting their Inputs. |
| Training Opportunities | Number of areas identified for training opportunities through the South-South and North- South relations by 31 March 2014 | Implementation of training programmes and projects for skills development and capacity building | Identify and facilitate 2 areas for training opportunities for Public Works Sector within BRICS countries (e.g. India) | Development of an action plan for training opportunities | A draft action plan has been developed for training opportunities. | Target Partially Achieved |

# 1.6 Finance and Supply Chain Management

| Output | Performance Indicator | Key Performance Activity | Planned Annual Target | Q3 - Planned Quarterly target | Quarter 3 Performance | Reasons for Deviations (Q3 basis) |
| --- | --- | --- | --- | --- | --- | --- |
| Improved Supply Chain Management System | Completed SCM Policy, Directives, Delegations, Business Processes and Structure by 31 March 2014 | Review, update and develop SCM policy, directives and delegations | SCM policy, directives, delegations, business processes and structure developed by 31 March 2014. | Approval of SCM Policy by the Accounting Officer by 31 December 2013 | Approval of SCM Policy by the Accounting Officer | Target Achieved |
|  | Completed Framework for Demand Management by 31 March 2014. | Research and analysis of the demand management functional requirements | Framework for the institutionalization of Demand And Acquisition Management developed by 31 March 2014. | Conduct workshops with branches and business units within DPW for consultation on the draft framework for Demand Management. | Workshops conducted with branches and business units within DPW for consultation on the draft framework for Demand Management Done | Target Achieved |
|  | Completed Framework for the institutionalization of an improved Acquisition Management function by 31 March 2014 | Streamlining the quotation and tender support function | Framework for the institutionalization of an improved Acquisition Management function developed by 31 March 2014. | Conduct workshops completed with branches and business units within DPW for consultation on the draft framework for Acquisition Management | Workshops completed with branches and business units within DPW for consultation on the draft framework for Acquisition Management Done | Target Achieved |
|  | Completed Framework for a Contract Management capability by 31 March 2014 | Research and develop a framework for contract management | Framework for a Contract Management capability developed by 31 March 2014. | Consultations completed with branches and business units within the project value chain on the draft Framework for Contract Management | Consultations completed with branches and business units within the project value chain on the draft Framework for Contract Management done | Target Achieved |
|  | Completed Framework for a Documentation Management capability by 31 March 2014 | Development of the document management framework | Framework for a Documentation Management capability developed by 31 March 2014. | Consultations completed with branches and business units within the project value chain on the draft framework for Documentation Management by 31 December 2013 | Consultations completed with branches and business units within the project value chain on the draft framework for Documentation Management Done | Target Achieved |
| Financial statements that are compliant to applicable accounting standards for PMTE | Develop an accounting ability that is fully compliant with accounting standards applicable by 31 March 2014. | Compile and submit financial statement | Accounting and billing system developed and implemented by 31 March 2014. | Customisation of software | Customisation of software completed | Target Achieved |

# Programme Two Performance

This programme is the largest programme of the Department of Public Works and appropriates of the departmental allocation budget. It provides and management government’s immovable property portfolio in support government social, economic, functional and political objectives. In line with the mandate of the Department of Public Works, this programme seeks to achieve the first four strategic objectives of the Department of Public Works

Sub-Programme

- Strategic Asset Investment Analysis

- Project and Professional Services

- Inner-City Regeneration

- Operations Management

- Key Accounts management

- Prestige Management

# 3.1 Strategic Asset Investment Analysis

| Output | Performance Indicator | Key Performance Activity | Planned Annual Target | Q3 - Planned Quarterly target | Quarter 3 Performance | Reasons for Deviations (Q3 basis) |
| --- | --- | --- | --- | --- | --- | --- |
| Compliant DPW's IAR which contains essential information in accordance with National Treasury's prescripts and management assertions. (Ownership, existence, validity, accuracy and valuation, completeness, rights and obligations, presentations, presentation and disclosure) | Number of properties populated with essential information in accordance with National Treasury’s minimum requirements on DPW’s Immovable Asset Register | Reconcile DPW IAR to DRDLR IAR, DWA IAR, Provinces IAR’s, Deeds database, CSG data and municipality data for the property rates. Physical verification project planning and monitoring by ARM/PMO Conduct physical verification to validate existence of land and buildings Update IAR with the collected information Compile appropriate audit evidence through DPW papertrail system Identify discrepancies during the reconcilliation and physical verification processes for investigation as part of the Operation Bring Back. Review processes on the execution of the Operation Bring Back | Verify 54 647 properties in accordance with National Treasury’s minimum requirements on DPW’s Immovable Asset Register by 31 March 2014: • Cape Town – 9 164 • Durban – 7 650 • Mmabatho – 4 809 • Nelspruit – 3 943 • Polokwane – 5 181 • Port Elizabeth – 4 027 • Pretoria – 6 054 • Umtata – 1 326 • Bloemfontein – 4 751 • Kimberley – 3 673 • Johannesburg – 3 964 Foreign roperties(Head Office) – 105 (DIRCO is custodian thus responsible for the verification of foreign properties) | 13 663 properties verified and updated in accordance with National Treasury’s minimum requirements on DPW’s Immovable Asset Register by 31 December 2013 • Cape Town – 2291 • Durban – 1913 • Mmabatho – 1202 • Nelspruit – 986 • Polokwane – 1295 • Port Elizabeth - 1007 • Pretoria – 1514 • Umtata – 332 • Bloemfontein – 1188 • Kimberley – 918 • Johannesburg – 991 • Foreign properties (HO) -26 | 16 509 properties verified and updated in accordance with National Treasury’s minimum requirements on DPW’s Immovable Asset Register by 31 December 2013. • Cape Town –1996 • Durban – 3442 • Mmabatho – 2458 • Nelspruit – 139 • Polokwane – 3166 • Port Elizabeth - 241 • Pretoria – 1096 • Umtata – 198 • Bloemfontein – 1534 • Kimberley – 333 • Johannesburg – 1958 | Target Achieved Secondary Service Providers appointed in September 2013 to conduct physical verification on DPW's immovable assets. |
| Confirmed vested DPW’s land parcels in terms of Item 28 (1) Certificates issued | Number of land parcels confirmed, vested and item 28 (1) certificates issued | Review vesting position paper to identify bottlenecks and speed up the vesting process in line with the vesting Master Plan by 31 March 2014. Reconcile DRDLR vesting stats to the DPW IAR to identify vested properties and properties that still need vesting. Reconcile DPW vested properties to the Item 28(1) certificates to identify missing certificates Use information from the paper trail/physical verification process to prepare vesting application forms Implement/ Execute the bulk vesting for all regions Review submitted vesting application forms to identify and resolve bottlenecks. | Confirm ownership (Vesting) of 5 540 land parcels by 31 March 2014. • Port Elizabeth & Umtata – 606 • Bloemfontein – 268 • Johannesburg & Pretoria– 838 • Durban – 1 132 • Polokwane – 593 • Nelspruit – 483 • Kimberley – 234 • Mmabatho – 513 •Cape Town – 873 | 1386 land parcels confirmed ownership (Vesting) by 31 December 2013 • Port Elizabeth & Umtata – 152 • Bloemfontein – 67 • Johannesburg & Pretoria – 210 • Durban – 283 • Polokwane – 148 • Nelspruit – 121 • Kimberley – 59 • Mmabatho – 128 • Cape Town – 218 | 292 land parcels confirmed ownership (vested) • Port Elizabeth & Umtata – 28 • Bloemfontein –36 • Johannesburg & Pretoria – 101 • Polokwane – 11 • Nelspruit – 35 • Kimberley – 28 • Mmabatho – 14 • Cape Town – 39 | Target Not Achieved 3581 applications submitted to DRDLR 3581 applications submitted to DRDLR for issuing of Item 28 (1) certificates to confirm ownership (vesting) with a view to achieving the annual target of 5540. |
| Approved Accessibility programme for identified state owned buildings under DPW custodianship | Number of State-owned buildings made accessible for persons with disabilities nationally as per the CWIP. | Update and monitor implementation of the approved Accessibility Programme. | 100 Buildings accessible as per CWIP • Bloemfontein-5, • Cape Town-10, • Durban-4, • Johannesburg-6 • Kimberley-10, • Mmabatho-23, • Nelspruit-10, • Polokwane-22, • Port Elizabeth-10 by 31 March 2014. | 30 buildings made accessible as per CWIP. • Cape Town-5, • Kimberley-5, • Mmabatho - 10, • Nelspruit-10, | 3 buildings made accessible Cape town - 0 Kimberly - 1 Mmabatho - 0 Nelspruit - 0 Port Elizabeth - 2 | Target Not Achieved The current progresss is that 24 projects are in the planning stage and 3 projects are in construction. 17 projects have been absorbed into refurbishment projects and the remaining 46 projects will be completed in the subsequent year. |
| Number of Properties released for human settlements as identified by Department of Human Settlements and Housing Development Agency | Number of properties released for human settlements as identified by Department of Human Settlements and Human Settlement Agency. | Develop a disposal program for human settlements -Obtain approval for release of identified properties | Release 19 properties by 31 March 2014. • Bloemfontein-2 • Cape Town-2; • Polokwane-14; • Johannesburg-1 | 3 properties released for human settlements Polokwane-3 | No properties released of properties for human settlements. | Target Not Achieved Intensive reseach (e.g. ownership) and investigation (feasibility, valuation) finalised to inform Departments' position on the release of land as provinces and municipalities are not eager to first use theirland before they request the same from national. |
| Number of Properties released for land reform purposes as identified by DRDLR | Number of properties released for land reform purposes as identified by DRDLR | Develop a disposal program for land reform -Obtain approval for release of identified properties | Release 16 properties • Cape Town-6 • Polokwane-2; • Mmabatho-6; • Kimberley-1 • Nelspruit-1 by 31 March 2014. | 3 properties released for land reform purposes • Cape Town – 1 • Mmabatho – 2 | No properties released of properties for land reform. | Target Not Achieved Intensive reseach (e.g. ownership) and investigation (feasibility, valuation) finalised to inform Departments' position |

# 3.2 Projects and Professional Services

| Output | Performance Indicator | Key Performance Activity | Planned Annual Target | Q3 - Planned Quarterly target | Quarter 3 Performance | Reasons for Deviations (Q3 basis) |
| --- | --- | --- | --- | --- | --- | --- |
| Construction Projects are completed | Number of projects to be completed(status 6A) nationally (within Head Office and 11 Regional Offices) as per the CWIPs and PMIP for 2013/14 | Manage the Value Chain of Construction projects (from feasibility- completion of Contracts) | 300 projects completed | 100 construction projects to be completed (status 6a) nationally | 36 Projects Completed achieved status 6A on WCS | Target Not Achieved Most of the projects are delayed by SCM processes |
| Creation of Job Opportunities | Number of labour based job opportunities are created through projects in construction stage at Head Office and 11 Regional Offices | Collect monthly employment statistics from Contractors and Subcontractors appointment to implement Department Projects | 40 000 jobs created (opportunities) | 10 000 work opportunities to be created nationally by DPW | 3692 Job Opportunities reported for the quarter | Target Not Achieved Employment Data not submitted in Full due to Employment data collection not being an expressed condition of contract of current running projects |
| Opportunities for economic activity in the built program for Emerging contractors | Number of Level 3-4 Exempted Micro Enterprises appointed on identified Construction Projects at Head Office and 11 Regional Offices | Targeting emerging contractors on procurement of construction projects in terms of BBBEE | 140 EME’s Appointed on Construction Projects by 31 March 2014 | Appoint 40 Exempted Micro Enterprise on construction projects nationally | No Appointments of EME’s on Construction Projects nationally | Target Not Achieved Setting up a system to track appointment categories Review of projects awarded from April 2013 that match the BBBEE status of EME’s contracted by DPW for 2013/14 financial year |
|  |  | Targeting registered procurement of cooperatives on construction and maintenance projects | Appointment of 40 Cooperatives by 31 March 2014 | Appointment of 10 Cooperatives nationally | Cooperatives not appointed | Target Not Achieved The program requires a set aside procurement provision that will culminate in an invitation for expression of interest to our Data Base. These enabling provision where erroneously omitted in the planning and are being addressed. |
|  |  | Targeting contractors registered to participate in the Incubator Program of the Department on procurement of construction projects in terms of BBBEE | Appointment of 70 Contractors under Contractor Incubation Program | Appointment of 20 Contractors under Contractor Incubation Program nationally | Qualifying contractors no contracted as yet Completed Project Charter | Target Not Achieved The program requires a set aside procurement provision that will culminate in an invitation for expression of interest to our Data Base. These enabling provision where erroneously omitted in the planning and beingestbalishmed |
| Skilling of Contractors servicing government | Number of trained Contractors receiving Competency Certificate | Invite and select qualifying contractors to the program, as well as appointing service providers to confer training | 55 Contractors (5 in each Regional Office) receives Competence Certificate through mentoring and training | Training continues for 55 contractors | Recruitment of contractors for training and development has not being concluded Completed Project Charter | Target Not Achieved The program requires a set aside procurement provision that will culminate in an invitation for expression of interest to our Data Base. These enabling provision where erroneously omitted in the planning and beingestbalished |
| Resuscitation of workshop facilities | Number of artisan workshop facilities constructed within identified Regions | Scoping and appointing contractors to implement the contract in terms of Procurement Instruction received | Develop & Commission 4 workshops in Regional Offices (Polokwane, Umtata, Pretoria, Cape Town) by 31 March 2014 | Construction works commences at Polokwane, Umtata, Pretoria, and Cape Town for phase 1 – refurbishment of existing structures | Contractor appointed for Pretoria Workshop under way (WCS 047901). Contractor not appointed for Cape Town Workshop, the project is on design stage | Target Not Achieved DPW revised the Workshop construction program from four (4) to two (2) Regions, with the balance rescheduled to outer years of the MTEF |

# Operations Management (Regional Coordination)

| Output | Performance Indicator | Key Performance Activity | Planned Annual Target | Q3 - Planned Quarterly target | Quarter 3 Performance | Reasons for Deviations (Q3 basis) |
| --- | --- | --- | --- | --- | --- | --- |
| Effective and efficient immovable asset management and in the delivery of infrastructure programmes | Number of lease agreements managed by 11 Regional Offices in accordance with the approved business processes and approved directives | Management of 2778 leases annually at the Regional Offices in accordance with the signed contracts and relevant legislation/policies/ procedures: • Bloemfontein - 198 • Durban - 414 • Johannesburg - 219 • Cape Town - 353 • Kimberley - 215 • Port Elizabeth - 364 • Pretoria - 243 • Mmabatho - 169 • Nelspruit - 206 • Polokwane - 201 • Umtata - 196 | Management of 2778 leases annually at the Regional Offices in accordance with the signed contracts and relevant legislation/policies/ procedures: • Bloemfontein - 198 • Durban - 305 • Johannesburg - 219 • Cape Town - 353 • Kimberley - 215 • Port Elizabeth - 364 • Pretoria - 243 • Mmabatho - 169 • Nelspruit - 206 • Polokwane - 201 • Umtata - 196 | Management of 2778 leases annually at the Regional Offices in accordance with the business processes and approved directives : • Bloemfontein - 198 • Durban – 414 • Johannesburg - 219 • Cape Town - 353 • Kimberley - 215 • Port Elizabeth - 364 • Pretoria - 243 • Mmabatho - 169 • Nelspruit - 206 • Polokwane - 201 • Umtata - 196 | Management of lease payments • Bloemfontein - 175 • Durban - 305 • Johannesburg - 185 • Cape Town - 294 • Kimberley - 166 • Port Elizabeth - 295 • Pretoria - 200 • Mmabatho - 143 • Nelspruit - 176 • Polokwane - 179 • Umtata - 137 TOTAL: 2255 | Target Partially Achieved The portfolio has decreased due to expired leases |
|  | Business case for Property Management developed by March 2014 | Development of a Business Case for Property Management | Development of a Business Case for Property Management to guide the processes for the leasing of private property by 31 March 2014 | Development of a Business Case for Property Management with option Analysis and recommendations | Development of a Business Case for Property Management with Option Analysis and recommendations for Strategic Plan is completed | Target Achieved |
|  | Implementation of lease Review Turnaround recommendations by 31 March 2014 |  | Implementation of lease Review Turnaround recommendations by 31 March 2014. | Implementation of lease Review Turnaround recommendations | Phase 1 Completed on lease review and awaiting report by 31 January 2014 | Target Not Achieved Implementation of recommendations was delayed due to the project not being completed on time and extension given to the service provider. |
|  | Number of day-to-day maintenance calls (open and closed) managed in terms of the day-to-day maintenance guidelines | Management of 51049 day-to-day maintenance calls (open and closed calls) in accordance with day-to-day guidelines • Bloemfontein -1870 • Durban- 7643 • Johannesburg-5694 • Cape Town-9915 • Kimberley-1849 • Port Elizabeth-2931 • Pretoria-12765 • Mmabatho-1550 • Nelspruit-1265 • Polokwane-3785 • Umtata-1782 | Management of 51049 day-to-day maintenance calls (open and closed calls) in accordance with day-to-day guidelines • Bloemfontein -1870 • Durban- 3000 • Johannesburg-5694 • Cape Town-9915 • Kimberley-1849 • Port Elizabeth-2931 • Pretoria-12765 • Mmabatho-1550 • Nelspruit-1265 • Polokwane-3785 • Umtata-1782 | Management of 51049 day-to-day maintenance calls (open and closed calls) in accordance with day-to-day guidelines • Bloemfontein -1870 • Durban- 7643 • Johannesburg-5694 • Cape Town-9915 • Kimberley-1849 • Port Elizabeth-2931 • Pretoria-12765 • Mmabatho-1550 • Nelspruit-1265 • Polokwane-3785 • Umtata-1782 | • Bloemfontein -528 • Durban- 1584 • Johannesburg-1580 • Cape Town-3030 • Kimberley-606 • Port Elizabeth-802 • Pretoria-2742 • Mmabatho-687 • Nelspruit-472 • Polokwane-1072 • Umtata-372 TOTAL:13475 | Target Not Achieved Less complaints received or logged from client departments |
|  | Business Case for Facilities Management developed indicating Environmental scan, situation assessment, stakeholder assessment, desired outcomes, options analysis and recommendations by 31 March 2014. | Development of FM objectives and activities, and energy efficiency interventions | Development of a Business Case for Facilities Management indicating Environmental scan, situation assessment, stakeholder assessment, desired outcomes, options analysis and recommendations by 31 March 2014 | Continued development of a Business Case for Facilities Management indicating Options Analysis | Development of Business Case for FM with Options Analysis - indicating Flagship Outcomes for FM | Target Achieved |
|  | Number of inspections conducted on identified state facilities and leased facilities nationally for compliance to OHS Act and Regulations | 2376 inspections (main and follow up inspections) for state and leased facilities conducted and verification of the occupation by 31 March 2014. (Each regional office is expected to conduct 216 (main & follow up inspections by 31 March 2014.) | 2376 inspection reports (main and follow up inspections) for state and leased facilities completed 108 main and follow up inspections completed in each Regional Office | 1782 inspection reports (main & follow up inspections) for state and leased facilities completed. (162 main & follow up inspections completed in each Regional office) | Total cumulative: 1943 (Q3=659 Q2=597 Q1=687) Inspection reports (main & follow up inspections) for state and leased facilities completed. | Target Achieved Overachievement as a result of more complaints received and follow up inspections from various clients in this Quarter |
|  | Number of inspection conducted on identified construction project sites nationally for compliance to OHS Act and Regulations | Conduct inspections of 589 construction projects (main and follow up inspections) • Pretoria – 48 • Johannesburg – 51 • Cape Town – 101 • Port Elizabeth – 42 • Durban – 83 • Bloemfontein – 39 • Kimberley – 24 • Umtata – 63 • Polokwane – 51 • Mmabatho – 53 • Nelspruit – 25 • Head Office - 9 | Conduct inspections of 589 construction projects (main and follow up inspections) • Pretoria – 48 • Johannesburg – 51 • Cape Town – 101 • Port Elizabeth – 42 • Durban – 83 • Bloemfontein – 39 • Kimberley – 24 • Umtata – 63 • Polokwane – 51 • Mmabatho – 53 • Nelspruit – 25 • Head Office - 9 | 142 consolidated inspection reports on construction projects (main & follow up inspections) completed by Regional Offices Pretoria – 12 • Johannesburg – 12 • Cape Town – 25 • Port Elizabeth – 10 • Durban – 20 • Bloemfontein – 9 • Kimberley – 6 • Umtata – 15 • Polokwane – 12 • Mmabatho – 13 • Nelspruit – 6 • Head Office - 2 | 279 inspection reports (main & follow up inspections) for construction projects completed | Target Achieved Overachievement as a result of more complaints received and follow up inspections from various clients in this Quarter |
|  | Number of properties verified for payment for rates and taxes for properties under custodianship of DPW | Verification of 10590 state properties for the payments of municipal services by 31 March 2014 • Bloemfontein - 1321 • Durban - 1015 • Johannesburg - 1167 • Cape Town - 2515 • Kimberley - 1222 • Port Elizabeth - 1094 • Pretoria - 85 • Mmabatho - 487 • Nelspruit - 824 • Polokwane - 597 • Umtata - 263 | Verification of 10590 state properties for the payments of municipal services by 31 March 2014 • Bloemfontein - 1321 • Durban - 6416 • Johannesburg - 1167 • Cape Town - 2515 • Kimberley - 1222 • Port Elizabeth - 1094 • Pretoria - 85 • Mmabatho - 487 • Nelspruit - 824 • Polokwane - 597 • Umtata - 263 | Verification of 10590 state properties for the payments of municipal services by 31 March 2014 • Bloemfontein - 1321 • Durban - 6416 • Johannesburg - 1167 • Cape Town - 2515 • Kimberley - 1222 • Port Elizabeth - 1094 • Pretoria - 85 • Mmabatho - 487 • Nelspruit - 824 • Polokwane - 597 • Umtata - 263 | TOTAL: 5097 Bloemfontein - 1201 • Durban - 506 • Johannesburg - 459 • Cape Town - 284 • Kimberley -479 • Port Elizabeth 190 • Pretoria -314 • Mmabatho -262 • Nelspruit - 566 • Polokwane - 698 • Umtata - 138 | Target Partially Achieved The remaining invoices were not received on time from the other service providers |
|  | Number of state-owned and leased properties verified for payment of municipal services | Verification of 7700 state properties for the payments of municipal services by 31 March 2014 • Bloemfontein - 736 • Durban - 1034 • Johannesburg - 744 • Cape Town - 1796 • Kimberley - 539 • Port Elizabeth - 363 • Pretoria - 480 • Mmabatho - 485 • Nelspruit - 554 • Polokwane - 698 • Umtata - 271 Verification of 1827 lease properties for the payments of municipal services by 31 March 2013 • Bloemfontein - 144 • Durban - 251 • Johannesburg - 173 • Cape Town -227 • Kimberley - 141 • Port Elizabeth - 236 • Pretoria - 183 • Mmabatho - 116 • Nelspruit - 128 • Polokwane - 127 • Umtata - 101 | Verification of 7700 state properties for the payments of municipal services by 31 March 2014 • Bloemfontein - 736 • Durban - 1034 • Johannesburg - 744 • Cape Town - 1796 • Kimberley - 539 • Port Elizabeth - 363 • Pretoria - 480 • Mmabatho - 485 • Nelspruit - 554 • Polokwane - 698 • Umtata - 271 Verification of 1827 lease properties for the payments of municipal services by 31 March 2013 • Bloemfontein - 144 • Durban - 251 • Johannesburg - 173 • Cape Town -227 • Kimberley - 141 • Port Elizabeth - 236 • Pretoria - 183 • Mmabatho - 116 • Nelspruit - 128 • Polokwane - 127 • Umtata - 101 | Verification of 7700 state properties for the payments of municipal services by 31 March 2014 • Bloemfontein - 736 • Durban - 1034 • Johannesburg - 744 • Cape Town - 1796 • Kimberley - 539 • Port Elizabeth - 363 • Pretoria - 480 • Mmabatho - 485 • Nelspruit - 554 • Polokwane - 698 • Umtata - 271 Verification of 1827 lease properties for the payments of municipal services by 31 March 2013 • Bloemfontein - 144 • Durban - 251 • Johannesburg - 173 • Cape Town -227 • Kimberley - 141 • Port Elizabeth - 236 • Pretoria - 183 • Mmabatho - 116 • Nelspruit - 128 • Polokwane - 127 • Umtata - 101 | TOTAL: 6477 Bloemfontein -654 • Durban - 995 • Johannesburg - 630 • Cape Town - 1301 • Kimberley -484 • Port Elizabeth - 346 • Pretoria - 447 • Mmabatho - 368 • Nelspruit - 492 • Polokwane -537 • Umtata -223 TOTAL: 1598 • Bloemfontein - 130 • Durban - 230 • Johannesburg - 144 • Cape Town -197 • Kimberley - 124 • Port Elizabeth - 219 • Pretoria - 162 • Mmabatho - 95 • Nelspruit - 111 • Polokwane - 99 • Umtata - 87 | Target Partially Achieved The remaining invoices were not received on time from the other service providers Target Partially Achieved The remaining invoices were not received on time from the other service providers |
|  | Number of property rental debtors managed in terms of the signed contract terms and conditions, relevant legislation/regulations and policy | 1453 property current rental debtors managed in terms of the signed contract terms and conditions, relevant legislations/ regulations and policy by 31 March 2014 • Bloemfontein - 44 • Durban - 117 • Johannesburg - 74 • Cape Town -579 • Kimberley - 162 • Port Elizabeth - 53 • Pretoria - 214 • Mmabatho - 96 • Nelspruit - 37 • Polokwane - 60 • Umtata – 17 | 1453 property current rental debtors managed in terms of the signed contract terms and conditions, relevant legislations/ regulations and policy by 31 March 2014 • Bloemfontein - 44 • Durban - 117 • Johannesburg - 74 • Cape Town -579 • Kimberley - 162 • Port Elizabeth - 53 • Pretoria - 214 • Mmabatho - 96 • Nelspruit - 37 • Polokwane - 60 • Umtata – 17 | 1453 property current rental debtors managed in terms of the signed contract terms and conditions, relevant legislations/ regulations and policy by 31 March 2014 • Bloemfontein - 44 • Durban - 117 • Johannesburg - 74 • Cape Town -579 • Kimberley - 162 • Port Elizabeth - 53 • Pretoria - 214 • Mmabatho - 96 • Nelspruit - 37 • Polokwane - 60 • Umtata – 17 | TOTAL: 1392 1392 property current rental debtors managed in terms of the signed contract terms and conditions, relevant legislations/ regulations and policy by 31 March 2014 • Bloemfontein - 16 • Durban - 113 • Johannesburg - 68 • Cape Town -562 • Kimberley - 174 • Port Elizabeth -47 • Pretoria - 209 • Mmabatho - 96 • Nelspruit - 36 • Polokwane - 55 • Umtata – 16 | Target Partially Achieved Some leases were terminated |

# 3.4 Key Accounts Management

| Output | Performance Indicator | Key Performance Activity | Planned Annual Target | Q3 - Planned Quarterly target | Quarter 3 Performance | Reasons for Deviations (Q3 basis) |
| --- | --- | --- | --- | --- | --- | --- |
| Updated service delivery standard document | Updated service delivery standards for immovable asset life cycle management by 31 March 2014. | Co-ordinate workshops with relevant executing units. Facilitate compilation of draft and final SDS. Facilitate approval of SDS from DPW Accounting Officer. | Update service delivery standards by 31 March 2014. | Update service delivery standards processes related to property acquisitions and management. | No Update service delivery standards processes related to property acquisitions and management | Target Not Achieved KAM could not foster interaction with the property unit due to Departmental changes in the property environment. |
| Trained clientele | Number of identified user departments trained on the compliance to GIAMA in terms of the UAMP. | Conduct UAMP workshops wth relevant clients | Provide training to 10 of 43 user departments (DoD, DoJ & CD, DCS, DHA, SAPS, DoL, DWA, DRDLR, DAFF, DPW) on compliance to GIAMA in terms of the UAMP by 31 March 2014. | 1 Workshop with 2 user departments (DCS and DOL) on UAMP guideline document. | Workshop held with 2 user departments (DCS and DoL) on UAMP guideline document | Target Achieved |
| Submission of 1-12 UAMP templates to User Departments | Number of user departments UAMP templates (1-12) completed annually as per GIAMA requirements. | Request accommodation requirements from user Departments | Complete 43 user departments UAMP templates by 31 March 2014. | Submit populated templates (1-12) to 43 user departments. | Submitted populated templates (1-12) to 42 user departments | Target Achieved National Youth Development Agency (NYDA) is no longer a DPW Client. |
| Completed monthly reports | Number of monthly reports submitted per user department on all implementation programs for 45 user departments. | Compile and distribute monthly reports | 11 Monthly reports submitted annually to 45 user departments by 31 March 2014. | 2 Monthly reports (October and November) submitted to 45 user departments per quarter. | 2 Monthly reports (October and November) submitted to 43 user departments per quarter | Target Achieved Challenges in compiling the reports NYDA is no longer a DPW Client; DPW is no longer a service provider for NYDA. |

# 3.5 Prestige Management

| Output | Performance Indicator | Key Performance Activity | Planned Annual Target | Q3 - Planned Quarterly target | Quarter 3 Performance | Reasons for Deviations (Q3 basis) |
| --- | --- | --- | --- | --- | --- | --- |
| Client value propositions. | Client Value Propositions approved for 2 major prestige clients containing the following elements: Profile of the client, accommodation requirements, current service baseline, identification of the improvement gap, proposals on the improved delivery strategy and implementation, tools for monitoring service delivery by 31 March 2014. | Develop client value propositions for Prestige clients. | Develop a framework for client value proposition that define service packages for clients by 31 March 2014. | Submit Client Value propositions to EXCO and the Accounting Officer for approval. | Client Value propositions to EXCO and the Accounting Officer for approval not yet done | Target Not Achieved Information collection phase is still at the first 5 elements: profile of the client, accommodation requirements and current service baseline, improvement gap and delivery strategy |
| Policy framework on service packages afforded to Prestige clients (norms and standards). | Number of policy frameworks developed for non-infrastructure service packages for prestige clients. | Finalise Prestige norms and standards. | Develop policy framework for domestic services and interior design and décor by 31 March 2014. | Develop policy framework for domestic services to address the shortcomings in current levels of service. | Draft Prestige norms and standards presented internally. | Target Achieved. |
| Number of quarterly reports completed on the compilation, submission and implementation of UAMPs by 2 key Prestige Clients throughout the strategic planning process in compliance with GIAMA. | Number of quarterly reports completed on the compilation, submission and implementation of User Asset Managemnt plans by 2 key Prestige clients throughout the strategic planning process in compliance with GIAMA. | Monitor and report on progress per Prestige Client on the compilation, submission and implementation of UAMPs throughout the strategic planning process in compliance with GIAMA. | 1 Quarterly progress report completed on the compilation, submission and implementation of UAMPs the strategic planning process in compliance with GIAMA. | 1 Quarterly progress report completed on the compilation, submission and implementation of User Asset Management Plans by 2 key Prestige clients throughout the planning process in compliance with GIAMA. | No quarterly progress report completed. | Target Not Achieved Focus was on the critical unplanned Prestige events. |
| Quarterly progress reports completed per Prestige Client on all implementation programs for planning, acquisition, maintenance and disposal of accommodation. | Number of quarterly progress reports completed per Prestige Client on all implementation programs for planning, acquisition, maintenance and disposal of accommodation. | Monitor progress per Prestige Client on all implementation programs for planning, acquisition, maintenance and disposal of accommodation. | Monitor and report on progress per Prestige Client on all implementation programs for planning, acquisition, maintenance and disposal of accommodation. | 1 Quarterly progress report completed on all implementation programs for planning, acquisition, maintenance and disposal of accommodation for 2 key Prestige clients. | No quarterly progress report completed per Prestige Client. | Target Not Achieved Focus was on the critical unplanned Prestige events. |

# Programme Three Performance

Programme 3 ensures the creation of work opportunities and the provision of training for unskilled, marginalised and unemployed people in South Africa by coordinating the implementation of EPWP. This programme focuses predominantly on the achievement of strategic objective 4

# 4.1 Expanded Public Works Programme

| Output | Performance Indicator | Key Performance Activity | Planned Annual Target | Planned Quarterly target | Quarter 3 Performance | Reasons for Deviation (Q3 basis) |
| --- | --- | --- | --- | --- | --- | --- |
| Municipalities reporting EPWP | Number of municipalities reporting on EPWP targets | Provide technical support to municipalities to implement and report EPWP projects | 255 municipalities to report on EPWP targets | 180 municipalities to report on EPWP targets | 269 Municipalities reported on EPWP targets | Target Achieved Technical support has been deployed to municipalities to assist them in the implementation of projects. Training of municipal officials has been conducted to assist them in implementing projects |
| EPWP work opportunities across all spheres of government reported to EPWP | Number of work opportunities reported through EPWP | Coordinate and monitor the EPWP work opportunities reported by participating public bodies | 1 230 000 work opportunities to be reported through EPWP | 900 000 work opportunities to be reported through EPWP | 862 291 work opportunities reported through EPWP | Target Partially Achieved 1. The Limpopo Province was put under administration and therefore many infrastructure projects were put on hold. 2. Procurement delays for infrastructure projects in some of the provinces. 3. Weak institutional arrangements and coordination for the provincial Environment and Culture sector in some of the provinces. 4. Limited funding for the provincial departments in all the environment and culture sector. 5. Non participation of most environment and culture sector departments in in some of the provinces. 6. Lack of sufficient funding for the NPO component of the Non-State sector |
| Increased EPWP participation among designated groups (women, youth and persons with disabilities) aligned to the EPWP Business Plan. | Percentage of EPWP participation among designated groups (percentage of women, youth and persons with disabilities) aligned to the EPWP Business Plan. | Coordinate and monitor the EPWP work opportunities for designated groups created by participating public bodies | 40% Youth 55% Women 2% Persons with disabilities | 40% Youth (360 000) 55% Women (495 000) 2% Persons with disabilities (18 000) | 49% Youth 62% Women 0.785% Persons with disabilities participated in EPWP | Target Achieved 1. Due to the technical support provided to municipalities and public bodies, more work opportunities has increased for woman and the youth. Target Not Achieved 2. Due to the high unemployment rate, some public bodies give priority to beneficiaries that are unemployed and not getting a stipend than those that are receiving disability grants |
| NYS learners recruited | Number of youth participating in the National Youth Service programme in the Department Public Works per year | Recruit unemployed youth into the NYS programme | 3 500 Youth participating in the National Youth Service programme by 31 March 2014 | 2 250 youth to be recruited on NYS | 54 youth participating in the NYS programme | Target Not Achieved Delays in implementing projects on which NYS beneficiaries would be placed. |
| Provincial roads projects implemented and reported on EPWP | Number of EPWP work opportunities created on provincial access roads | Coordinate and monitor work opportunities created by provincial departments on access roads | 140 000 work opportunities to be created on provincial access roads | 105 000 work opportunities to be created on provincial access roads | 129 804 work opportunities created on provincial access roads | Target Achieved |

# Programme Four Performance

This programme promotes the growth and transformation of the construction and property industries, promote uniformity and best practice in construction and immovable asset management in the public sector.  This programme contributes to the realisation of strategic objectives 2, 4 and 5

# 5.1 Property & Construction Industry Policy Regulations

| Output | Performance Indicator | Key Performance Activity | Planned Annual Target | Q3 - Planned Quarterly target | Quarter 3 Performance | Reasons for Deviations (Q3 basis) |
| --- | --- | --- | --- | --- | --- | --- |
| Final Built Environment Professions (BEP) Policy. | Built Environment Professions (BEPs) Policy developed and approved by 31 December 2013. | Extensive consultation on draft BEP Policy. | Submit the final BEP Policy for Ministerial approval by 31 December 2013. | Finalise and submit the BEP Policy for internal approval. | The BEP Policy finalised and submitted for internal approval | Target Achieved |
| Final Draft Independent Development Trust (IDT) Business Case. | Governance and accountability structure of the Independent Development Trust (IDT) established by 31 March 2014. | Extensive consultation on draft IDT Business case prior to submission for approval. | IDT Business Case submitted for Ministerial approval by 31 March 2014. | Second draft of IDT Business Case developed. | Second draft of IDT Business Case developed. | Target Achieved |
| Final Draft Business model and structure for DPW's Property Management Trading Entity (PMTE). | Appropriate business model and structure of the proposed Property Management Trading Entity (PMTE) identified by 31 March 2014. | Consultation with stakeholders and development of appropriate PMTE business model. | PMTE Business Case submitted for Ministerial approval by 31 March 2014. | Second draft of PMTE Business Case developed. | Second draft of PMTE Business Case not yet completed | Target Not Achived This project is managed by BIU and performance will be reported by Head: BIU. [Policy Branch represented on PMTE Steering Committee by DDG Policy and D/POA]. |

# Programme Five Performance

This programme provides for various services, including compensation for losses on the Government assisted housing scheme and assistance to organisations for the preservation of national memorials. Meet the protocol responsibilities for state functions.

# 6.1 Auxiliary and Associated Services

| Output | Performance Indicator | Key Performance Activity | Planned Annual Target | Q3 - Planned Quarterly target | Quarter 3 Performance | Reasons for Deviations (Q3 basis) |
| --- | --- | --- | --- | --- | --- | --- |
| Infrastructure related support for scheduled Prestige Events. | Number of Prestige Events supported with infrastructure related service. | Provide infrastructure related support for scheduled or ad hoc Prestige Events. | Infrastructure support provided for 12 planned Prestige Events. | Infrastructure support provided for 2 planned Prestige Events. | Infrastructure support provided to 2 planned & 6 unplanned Prestige Events. | Target Achieved Infrastructure support provided to 6 unplanned Prestige Events. |

# Recommendations

There are challenges with the design of the indicators and targets, roles, responsibility and accountability and such affects reporting. These challenges have implications in terms of the required information for quarterly performance. In order to reduce and improve efficiencies within the Department is recommended that as a start, to design and develop an organisational matrix as well as maintaining a balanced scorecard. The balanced scorecard (BSC) is a strategy performance management tool - a semi-standard structured report, supported by design methods and automation tools that can be used by managers to keep track of the execution of activities by the staff within their control and to monitor the consequences arising from these actions.

# Summary

There is generally an improvement in programme one as a support function however; challenges are still being experienced with programme two. A value chain/ organisational matrix may be one of the solutions to the challenges in facing the Department.

The Department takes into consideration the recommendations made by the oversight bodies such as the Portfolio Committee on Public Works, Parliament of South Africa, the Auditor-General of South Africa and the Audit and Risk management Committee. The contributions by these bodies include ensuring that programmes/projects are effectively monitored towards achieving their goals and internal controls tightened to curb misconduct that may hamper service delivery.

Throughout the financial year, while taking these contributions into account, the Department continues to find ways of improving in areas of concern and effectively contribute to service delivery.

________________________________________________

___________________________

MR MZIWONKE DLABANTU

DIRECTOR-GENERAL

DEPARTMENT OF PUBLIC WORKS

DATE

# Text boxes

Performance Monitoring and Evaluation Unit        2013

Programme 1

Administration

# 1.1 Internal Audit and Investigation Services

Programme 2

Immovable Asset Management

Programme 3

Expanded Public Works Programme

Programme 4

Property & Construction Industry Policy Regulations

Programme 5

Auxiliary and Associated Services

National Department of Public Works (NDPW)

Head Office: Public Works
CGO Building
Cnr Bosman and Madiba
Pretoria Central
Private Bag X65
Pretoria
0001

Website: http://www.publicworks.gov.za