MUNICIPAL INFRASTRUCTURE GRANT REPORT

REPORT TO THE PORTFOLIO COMMITTEE ON COOPERATIVE GOVERNANCE AND TRADITIONAL AFFAIRS

TABLE OF CONTENTS

Contents										Page

- INTRODUCTION………………………………………………………………………………2

- MIG ALLOCATIONS AND SPENDING TRENDS ON MIG……………………………….2

2.1. MIG allocations: 2004/05 – 2013/14………………………………………………………..2

2.2. Expenditure on the 2013/14 MIG allocations………………………………………………4

- QUARTERLY EXPENDITURE PERFORMANCE – 2013/14 FINANCIAL YEAR…..…..8

- EXPENDITURE PER SECTOR……………………………………………………………....9

- NUMBER OF MIG PROJECTS WITH ACTUAL EXPENDITURE………………………...11

- MIG PROJECT STATUS PER SECTOR…………………………………………………….12

- PROJECT BENEFICIARIES FOR THE QUARTER ENDING JUNE 2014……………….15

- CHALLENGES EXPERIENCED ON REPORTING ON MIG PROGRAMME…………….15

- CHALLENGES AND SUPPORT PROVIDED TO MUNICIPALITIES……………………..16

9.1. Project Status…………………………………………………………………………………..17

9.2. Procurement Processes……………………………………………………………………….17

9.3. Processing of Payments to Contractors……………………………………………………...17

9.4. Issues concerning Sector Departments………………………………………………………18

9.5. Other support initiatives………………………………………………………………………..18

- CONCLUSION AND WAYFORWARD………………………………………………………..20

# INTRODUCTION

The Municipal Infrastructure Grant (MIG) programme is the largest local government infrastructure development funding in South Africa. The programme was introduced as part of major reforms implemented by government to improve service delivery in a coordinated manner (that involves all government spheres). The Department of Cooperative Governance manages the MIG by exercising its mandate to foster cooperative governance and to develop capacity in the local government sphere.

In terms of section 10 (7) (b) of the Division of Revenue Act, (Act No. 2 of 2013), it is the duty of the national transferring officer (the Director-General of the Department of Co-operative Governance) to submit to the National Treasury: “… (b) A quarterly performance report of all programmes partially or fully funded by a Schedule 5 or 6 allocation within 45 days after the end of each quarter, in accordance with the relevant framework…”

# MIG ALLOCATIONS AND SPENDING TRENDS ON THE MIG

  - MIG allocations: 2004/05 – 2013/14

The MIG enters its 10th year of implementation in July 2014. For the past 10 years an amount of approximately R90 billion has been allocated and transferred to municipalities. Municipalities reported an expenditure of R80 billion over the same period.

The table reflects that MIG funds grew from R4.4 billion to R14, 2 billion between 2004/05 and 2013/14 financial years. This represents an average growth rate of 10 percent per annum. It should be noted that the growth rates per province are somewhat distorted since some provinces received special allocations in the form of bucket eradication and Special Municipal Infrastructure Funds (SMIF).  This is evident on growth rates for Free State, Eastern Cape, Mpumalanga and North West.

The other factor that distorts the growth rates is the fact that the bulk of the funds for 2004/05 and 2006/07 were allocated outside the formula due to commitments that were carried over from the previous grants before amalgamation of various grants into MIG. Western Cape growth rate seem very low as a result of the fact that the province received a substantial amount of money out of the formula due to previous commitments.

There is a general perception that municipal spending on the MIG since the start of the programme in 2004/05 financial year has been poor. However, MIG spending trends demonstrate that municipal spending on MIG funds have been relatively stable from 2004/05 financial year up to 2008/09 financial year.

However, financial years 2009/10 up to 2012/13 saw declining trend as far as municipal spending on MIG is concerned. The expenditure trend show declining trend from the high of 98 percent in 2004/05 to 79 percent in 2012/13 financial year. It is noted in the table that the trend is picking-up in the 2013/14 financial year to 91 percent.

Table 1: MIG Spending Trends 2004/05 – 2013/14

Source: MIG Data Base

It is not generally correct to generalize all the municipalities to be under spending on their MIG grant since the majority of municipalities spend 100 percent of their allocations annually. This over generalization always affects the determination of MIG baseline allocations since it is mainly based on expenditure on previous allocations.

Table 2 depicts the performance of municipalities over the last 10 years in terms of number of municipalities that have achieved or not achieved 100 percent expenditure at the end of the financial year. The 2008/09 financial year shows a higher number of municipalities achieving 100 percent at 192 as compared to all other financial years.

Table 2. Performance of municipalities over the last 10 years

Source: MIG Data base

  - Expenditure on the 2013/14 allocations

Municipalities were allocated over R14 billion in the 2013/14 financial year. The funds are allocated to municipalities to discharge their functions regarding infrastructure development for the provision of basic services to communities. Municipalities decide in consultation with their communities through the IDP process on how the funding allocated to them can be prioritised. The funds cannot be used for operation and maintenance since they are earmarked for accelerating basic services to all households who are still waiting for basic services since the dawn of democracy.

Funds are transferred quarterly according to projections submitted by municipalities at the beginning of the financial year. The following table provides a provincial summary of MIG allocation and expenditure as at end of June 2014.

Table 3: Summary of MIG Expenditure by Province as at end June 2014

Source: MIG DoRA – June 2014

## R14, 2 billion or 100 percent of funds was transferred to municipalities as at end of 
June 2014. A total of over R1 billion was stopped in underperforming municipalities and re-allocated to those municipalities that were performing well in terms of expenditure. The amount that remains unallocated (rollover amount) is R130 million has since requested National Treasury to rollover the funds since the municipalities that lost the funds has made significant improvement.

## The Free State municipalities reported highest expenditure levels averaging 99 percent as compared with municipalities in other provinces. This is followed by KwaZulu-Natal municipalities at 97 percent and Eastern Cape and Western Cape municipalities both at 96 percent. The poorest performing municipalities are those in Northern Cape and Limpopo Province that have spent 76 percent and 78 percent of their allocation respectively.

  - Detailed provincial analysis focusing on under spending municipalities

Table 4. Eastern Cape

Table 5: Gauteng

Table 6: Kwazulu-Natal

Table 7: Limpopo

Table 8: Mpumalanga

Table 9: Northern Cape

Table 10: North West

Table 11: Western Cape

# QUARTERLY EXPENDITURE PERFORMANCE – 2013/14 FINANCIAL YEAR

Table 12: National Overview of MIG Expenditure as at 30 June 2014

Source: MIG DoRA – June 2014

Table 12 above indicates the overall expenditure for each province shown as a percent of the allocation received for the 2013/14 financial year. As can be seen from Table 12, municipalities reported an expenditure of R13 billion against the total allocation of R14 billion which represents 91 percent of total MIG funds spent during the financial year.

The MIG funds were reduced by R130 million due to underspending by some municipalities during the financial year. However, the expenditure improved significantly during the last quarter. The expenditure of 91 percent is a significant improvement from 2012/13 financial year where municipalities reported an expenditure of 79 percent. Municipalities in Free State recorded the highest expenditure of 99 percent or R960 million during the 2014/15 financial year.

On the other hand Northern Cape municipalities recorded the lowest expenditure at 76 percent or R382 million of their allocation.

Table 13: Expenditure for the Period 1 April 2014 to 30 June 2014

Source: MIG DoRA – June 2014

The expenditure figures for the quarter are reflected in table 13. Figures indicate that more than a third of the MIG allocation is spent in the last quarter of the Municipal Financial Year. In this regard municipalities spent R4, 4 billion or 31 percent of their total allocation in the last quarter of the financial year.

This shows that municipalities do most of their planning only into the financial year and not before the start of their financial year. Projects therefore go into construction after the second half of the year and most of the actual expenditure is incurred in the last quarter.  Furthermore, support interventions by national and provincial departments assist in improving the expenditure during the year.

# EXPENDITURE PER SECTOR

This part of the report deals with the MIG expenditure per sector during the 2013/14 financial year. The information is presented at provincial level and details per municipality can also be made available. An analysis to compare actual MIG allocation at municipal level with MIG allocation made in terms of the formula as published in Annexure E of the Division of Revenue Bill is also not provided in this report. Hence it should be noted that the MIG formula provides that MIG funds can be spent on:

- B-Component (Basic Residential Infrastructure - Water & Sanitation, Roads and other (solid waste, refuse removal and street /community lighting). The formula allocates 75 percent of the total MIG funds to the B-component. This component consists of proportional allocations for water supply and sanitation (72 percent), roads (23%) and 'other' (5 percent).

- P-Component (public municipal service - Sport and recreation, parks, multipurpose community Centres, taxi ranks, etc). The formula allocates 15 percent of the total MIG funds to P-component.

- E-Component which is an allocation for infrastructure for social institutions and micro-enterprises (cemetery, local amenities, markets and etc) and the formula allocates 5 percent of total MIG funds to this component.

- N-Component which is allocated to the 21 priority districts as nodal allocation.

Table below depicts on MIG funds spent on different municipal infrastructure services and percentage shares for each service during 2013/14 financial year.

Table 14: MIG Expenditure per Sector as at 30 June 2014

Source: MIG Project Lists – June 2014.

The expenditure reflected in Table 14 shows the percentage of funds that were spent on a certain project category for the 2013/14 financial year.

Table 14 shows that the largest amount of MIG funds was spent on water projects especially in KwaZulu-Natal (44 percent) and Eastern Cape (37 percent) provinces. Approximately 27 percent of the total MIG allocation was spent on roads and storm water services and 22 percent was spent on sanitation projects throughout the country.

Municipalities in Gauteng allocated and spent almost half their allocation (49 percent) on roads and storm water in the 2013/14 financial year with only 5 percent allocated to Sanitation and 13 percent allocated to (water). This means that municipalities in Gauteng are pressed with road challenges, particularly in poor settlements. Noting that MIG expenditure outcome is a reflection of Municipal IDPs, it means that other sector departments should be encouraged to participate in municipal IDPs to improve the distribution of MIG funding into different sectors. This is also true for Northern Cape Province with a total of 35 percent of their funds allocated and spent on roads and storm water.

Free State municipalities are known to have serious sanitation challenges, particularly the use of bucket latrines. As such the highest expenditure on sanitation as indicated in Table 2 is reported in the Western Cape and Free State Provinces. These provinces have spent 33 percent and 31 percent of their allocations on sanitation respectively. North West Province seems to have a fairly balanced rate of expenditure across the water, sanitation and roads & storm water sectors.

Again it is important for sector departments to lobby for municipal prioritisation of MIG funds during all the stages of IDP development. This assist communities and municipalities think of the importance of all the sectors, particularly those sectors such as sports and recreation, waste management infrastructure, public facilities such as Thusong Centres and related infrastructure services.

# NUMBER OF MIG PROJECTS WITH ACTUAL EXPENDITURE

Table 15: Total number of MIG projects with actual expenditure per Province

Source: MIG Project Lists – June 2014

While the expenditure on projects shows that water is the highest priority in most Provinces, Table 15, which indicates the number of projects being implemented per sector, shows that the roads sector have the largest number of projects that are being implemented nationally. During the 2013/14 financial year there were 1 261 roads and storm water projects that were either in registration, design and tender, construction or completion phases whereas the number of water projects in similar phases were only 825. The high number of roads projects may be as a result of the fact that water and sanitation allocations to 107 local municipalities located in the 21 districts that are Water Services Authorities (WSA) are already ring-fenced in the 21 districts while allocation for roads is retained in each local municipality. Furthermore, this may be caused by the fact that water projects are usual projects with high budgets running over more than one financial year while road projects can be completed between six and twelve months.

In total 3 670 projects were funded from the MIG during the 2013/14 financial year. With 60 municipalities receiving MIG funds and receiving the highest MIG allocation, the KZN province has 966 projects, the highest number of projects.

In all provinces that reported, apart from Limpopo and Mpumalanga, the number of roads and storm water projects out number all of the other project categories which implies that the roads priority should be an issue that needs to receive more attention with regard to backlog information, participation (project registration and monitoring) by the relevant sector department.

# MIG PROJECT STATUS PER SECTOR

Table 16: Project Status for Water and Sanitation

Source: MIG Project Lists – June 2014

Table 16 above shows that most of the water and sanitation projects for the 2013/14 financial year are still in the construction phase. It also shows that there are a number of water projects still in the design and tender phase with the largest number of these in the North West Province. If projects are ready to move into the construction stage during the 2014/15 financial year, implications are good for overall provincial expenditure.

Table 17: Project Status for Roads & Storm water

Source: MIG Project Lists – June 2014

Table 17 shows that the largest number of projects under construction and funded by the MIG programme are roads and storm water projects adding up to 649 projects in the 9 provinces. The roads and storm water projects are also the largest in number to reach completion in the 2013/14 financial year.

Table 18: Project Status for Solid Waste Sites and Sport and Recreational Facilities

Source: MIG Project Lists – June 2014

During the 2013/14 financial year there were 35 solid waste projects in design and tender stage. Twenty one were under construction and 13 completed. These figures need to be compared to the backlog figures provided by the census 2011 data to determine if projects are being prioritised in accordance with the needs of the communities.

Figures on Sport and Recreational facilities show that implementation of projects for this sector is in the increase. As at end June 2014, one hundred and fifty sport facilities were under construction and 51 has been completed.

Table 19: Project Status for Community/Street Lighting and Public Facilities

Source: MIG Project Lists – June 2014

The project status for the provision of community and street lights is fairly acceptable seeing that MIG funds only the basic levels of service i.e. one street light per every four households as well as high mast lights to cover a specified radius or area. There is a challenge with regard to the reporting of this service as several project categories are used to describe community/street lighting. Reporting challenges are confounded for example when the word electricity is used to describe this service as MIG does not fund connections to electricity sources.

Public facilities encompass the broadest range of infrastructure compared to all the other categories in the tables above. Public facilities range from creating new and upgrading or rehabilitating existing clinics and cemeteries, libraries and amusement parks. During the 2013/14 financial year there was a total of 353 public facilities under construction. Hundred and four were in design and tender and 66 had been completed.

# PROJECT BENEFICIARIES FOR THE QUARTER ENDING JUNE 2014

Table 20: Project Household Beneficiaries as at end June 2014

Source: MIG Project Lists – June 2014

The figure for water and sanitation would be much higher.  However, the figure reflects the number of households that have received water and sanitation connections and discounted the number for beneficiaries for bulk and connector infrastructure.  It should be noted that the Western Cape Province has not utilised the MIG funding for the purpose of providing new connections to households but have utilised their funding to upgrade existing bulk and connector water and sanitation infrastructure.

It should also be noted that that the figures provided under roads and storm water are in kilometres.

# CHALLENGES WITH REGARD TO REPORTING

One of the major challenge experienced regarding reporting has been the capacity of the National MIG Unit as well as some of the provincial MIG Units. However, this challenge is being addressed. The first step to address the challenge was to merge different sections performing MIG related work in different branches into one Branch. This has now been finalised. Secondly, teams were paired into three with each team of 11 people focusing in three provinces. Thirdly in addressing the capacity challenges, the department received additional R31 million over three years to improve monitoring and reporting on the MIG programme. It is expected that by end of October, all positions will be filled.

Furthermore, the projects lists submitted by the provinces contain a vast amount of valuable information that is available since the inception of MIG. However while the template itself attempts to capture all the information that is required to provide a comprehensive report to all stakeholders upon analysis of the consolidated report, various challenges may undermine the quality of the information received.

- Interpretation of the project categories especially with regard to street lights and public facilities – these fields need to be standardised and locked so that a project can only be reported under a specific category

- Reporting on roads and storm water facilities needs to be clarified to data capturers that the fields lack meaning if some are captured in terms of households benefited and others in kilometres of roads provided.

- Some of the templates are changed (additional rows or columns added) which makes it difficult to undertake analysis of the consolidated report with accuracy.

The above will be addressed in in subsequent quarterly reporting cycles.

# CHALLENGES AND SUPPORT PROVIDED TO MUNICIPALITIES

The National MIG Unit with the cooperation of provinces has established teams that are visiting specific municipalities to address problems facing the implementation of the programme with the idea to improve expenditure for each municipality to above 85 percent. The teams have developed and implemented generic action plans to address challenges identified regarding the MIG programme implementation.

The teams are visiting municipalities to obtain information and assisting with regard to delays in project implementation at municipal level. These interventions reveal that expenditure at municipal level can be affected by a number of issues, namely:

- Planning in the context of Integrated Development Planning.

- Intergovernmental cooperation (Municipalities, provinces, and sector departments involvement in MIG implementation)

- Lack of capacity to manage MIG projects (Project Management Units)

- Appointing service providers (contractors who cannot deliver)

- Late payment of service providers

- Council decisions take too long (approval of projects and budgets)

- Delays in Technical reports and Environmental Impact Assessment

- Use of MIG funds for operational budget pressures

The teams will continue to assist municipalities and interrogate issues regarding project status and aligning that with the projected cash flow to assess the credibility of projected expenditure.

9.1. Project status

It is crucial that project status should be monitored throughout the project life cycle to improve expenditure and service delivery at large. The teams assist municipalities with the identification of the value of all the projects according to the status of those projects, i.e. the value of all the projects at construction stage, the value of all the projects where contractors has been appointed already, the value of all the projects on tender stage and the value of all the projects that are at the design stage. This process helps to predict or to develop a credible expenditure projection. The MIG Unit expects to receive regular expenditure reports for those projects that are already in the construction phase. If there is no expenditure being reported for these projects, it means that contractors are behind schedule or abnormal circumstances such as adverse weather that delays progress.  Contractors are normally paid as per the milestones as agreed with the client.

The higher the number of projects in the construction phase, the higher the expenditure on those projects.

9.2. Procurement processes

The teams are working with municipalities to identify bottlenecks of the new supply chain management policy and regulations (i.e. which stage of procurement processes that delays expenditure on projects). This process assist to inform the intervention mechanism by COGTA or National Treasury. Specific constraints with regard to procurement should be identified to develop a standard manual that stipulates how to go about addressing the issues. However, interventions have revealed that delays in this aspect is caused by delays in decision making after procurement committees has finalized their work.

9.3. Processing of payments to contractors

The Public Finance Management Act, 1999 Section 38 (1) (f) and the Treasury Regulations 2005, Gazette No. 27388 section 8.2.3 provides that all payments due to creditors must be paid within 30 days from receipt of an invoice.

The common practice in government institutions relates to allowing contractors and service providers freedom with regard to the submission of invoices for the work done and start pushing for invoices in the last three months of the financial year. This means that expenditure is not only determined by project status and procurement processes, but also determined by how active the finance departments of municipalities are with regard to processing invoices.

The point in case is the trend of MIG expenditure that tends to rise in the last three months of the financial year as depicted in Table 13 above.  The teams are assisting municipalities by establishing why expenditure is not moving while there are a lot of projects under construction stage. Municipal cash flow problems is the major contributing factor of delayed payments to contractors.

9.4. Issues Concerning Sector Departments

Where issues concerning sector departments are identified, the concerned national departments are notified and where necessary they are part of the teams that are providing hands on support to municipalities.

The MIG teams are assisting municipalities to get all or most of the projects to construction phase.

9.5. Other initiatives to support municipalities

The South African government has established the Municipal Infrastructure Support Agent to provide technical support to municipalities. MISA has since completed the diagnostic assessment to targeted municipalities to identify specific support needs for individual municipalities.

The issues arising from the diagnostic review can be divided into two main areas, i.e. those issues that need national and provincial spheres to address and those issues that are local government issues. Therefore, the success of MISA support will mainly depend on whether the other role players are performing their duties. As a result MISA has supported a total number of 92 municipalities to develop and adopt Integrated Support Plans following the diagnostic assessment. The integrated support plans tries to integrate activities by role players to support a particular municipalities indicating roles to be played by each party.

The approach is to ensure that support provided is tailor-made for each municipality to respond to its peculiar challenges identified during the diagnostic assessment.

As part of MISA response in terms of the developed Integrated Support Plan the following has been achieved to date:

- MISA currently has 77 technical (engineering and planning) professionals deployed to support a total of 107 municipalities throughout the country.

- In addition to the deployed professionals a total of 28 Professional Service Providers (PSPs) have been contracted and assigned to support prioritised municipalities for challenges that require specialised interventions.

- Approximately 922 municipal infrastructure projects are currently being accelerated by MISA Technical Experts: Water & Sanitation (505 Projects), Roads (170 Projects), Electricity (58 Projects), Solid Waste (34 Projects) and other (155 Projects).

As part of addressing skills gap in municipalities:

- 56 experienced qualified artisans and water and sanitation process controllers have been assigned to Vhembe district on condition that the district will absorb the personnel after two years. The support programme is being rolled out to other municipalities.

- 32 municipalities in 8 Provinces are being supported with 311 apprentices, 228 section 13 (unemployed graduates) and 83 section 28 (municipal employees) respectively.

- A total of 114 apprentices have passed their trade tests and exited the programme as qualified artisans.

- A total of 469 apprentices including the current 311 and 158 new recruit apprentices will be placed in 56 municipalities for capacity development

- 100 technical managers/ directors will be put on an up/re-skilling programme.

- 100 municipal engineering professionals will be mentored to support them towards professional registration with respective professional bodies

- Through MISA bursary programme 91 students have been sponsored to date.

Table 21. A summary of support being provided by MISA to specific municipalities.

| Municipalities | Kind of Support |
| --- | --- |
| 1. Eastern Cape: Alfred Nzo DM, Ntabankulu, Joe Gqabi DM, Gariep, OR Tambo DM, Port St. Johns, Mhlontlo, KSD, Chris Hani DM, Engcobo, Emalahleni, Sakhisizwe , Amathole, Nxuba, Mbashe, Kouga, Blue Crane, Great Kei, Sundays River, Makana, Koukama, NMBM (22) | PMU and Project Management Support to fast track MIG, Project and Contract Management, O&M Support , Basic Water & Sanitation Services Support, Audit of existing infrastructure projects and causes of delay, Spatial Development Plan Reviews |
| 2. Free State: Ngwathe, Masilonyana, Nala, Mohokare , Naledi , Phumelela , Setsoto (7) | PMU and Project Management Support, O&M Support, Unlocking funds for bulk water projects, Water Conservation and Water Demand Management, Blue & Green Drop Assessments |
| 3. Gauteng: Westonaria, Randfontein, Merafong , Emfuleni , Lesedi , Sedibeng DM (6) | Integrated Asset Management Support, Water & Electricity Loss Reduction Strategies O&M Support, Develop Dolomite Risk Management Strategy (Merafong), Bucket System Eradication - 58 HH in Lesedi |
| Municipalities | Kind of Support |
| 4. KwaZulu-Natal: Ugu DM, Umgungdlovu DM, Msunduzi, Mkhambathini, Uthukela DM, Okhahlamba, Imbabazane, Zululand DM, Uphongolo, Umkhanyakude DM, Big Five False Bay, Umhlabuyalingana, Jozini, Mtubatuba, Uthungulu DM, Mthonjaneni, Ilembe, Ndwedwe, Maphumulo, Sisonke DM, Umzimkhulu, Amajuba, Umzinyathi DM (23) | PMU and Project Management Support, Bulk Water Supply – Planning & Construction of Regional Water Scheme, Exploration and development of boreholes for water extraction, Maintenance and refurbishment of water purification works and revamp ageing infrastructure, Dalton Dam Construction, O&M Support, SCM Policy Review |
| 5. Northern Cape: Renosterberg, Siyancuma, John Taolo, Ga-Segonyana, Joe Morolong, Gamagara, Khai Mai, Kamiesberg(8) | PMU Support , Land-use management Systems, Asset Management Support, SCM Systems, Complaints Management System, Funding Model for Waste Water-Roads-Electrical-Water Infrastructure, O&M Support, Infrastructure Master Plans to ensure sustainable infrastructure development , Facilitate overall Spatial Development Framework, IDP Assessments |
| Municipalities | Kind of Support |
| 6. Western Cape: Swellendam, Kannaland, Berg Rivier, Cederberg, Witzenberg, Prince Albert (6) | PMU and Project Management Support (Multiple Infrastructure Projects under implementation), O&M Support, Integrated Regional Waste Management Plan, Asset Management Planning, Infrastructure Funding Models |
| 7. Limpopo: Lephalale, Tubatse, Musina, Makhado, Ba-Phalaborwa, Tzaneen, Elias Motsoaledi, Maruleng, Sekhukhune DM, Mopani DM, Vhembe DM, Capricorn DM Letaba, Fetakgomo, Ephraim Mohale (15) | PMU and Project Management Support, Asset Registers and Asset Management Support, O&M Support, Water Conservation Demand Management, Water & Sanitation Policies and SLAs |
| 8. Mpumalanga: Thaba Cheu , Nkomazi, Dr JS Moroka, Thembisile Hani, Chief Albert Luthuli, Dr Pixley Ka Isaka Seme, Mkhondo, Bushbuckridge, Dipaleseng (9) | PMU Support, Energy Plans, Roads and Storm Water Master Plans, Integrated Waste management Plans, Dolomite Risk Strategies, Water and Sanitation Asset registers, Environmental Impact Assessments, Geo-technical Studies, By-laws (Technical and Town Planning) |
| Municipalities | Kind of Support |
| 9. North West: Tswaing, Ratlou, Moretele, Kgetleng Rivier, Mamusa, Moses Kotane, Madibeng, Ventersdorp, Dr Ruth Mompati DM, Lekwa-Teemane, Ngaka Modiri Molema DM (11) | PMU and Project Management Support, Infrastructure Asset Management Support, Integrated Waste Management System, Develop Fleet Management System, O&M Support |

# CONCLUSION AND WAY FORWARD

The Department has, as part of its Annual Performance Plan for 2014/15 included the improvement of reporting and monitoring of the outputs achieved by the MIG programme.

With the functions of the MIG programme been consolidated and with the appointment of additional staff, a process can now be facilitated within each province to enhance reporting and monitoring on the MIG Programme. Sectors will be encouraged to play a larger role in the monitoring of their sector projects as this will improve reporting. It has become critical to address the underutilisation of the MIG-MIS by all stakeholders as a tool to assist with integrated reporting and monitoring.

# Footnotes

Information for EC has been adjusted due to the fact that the province is using a different reporting format.

The figures reflecting households benefited on water and sanitation projects are discounted by only showing new connections and removing households benefited from bulk infrastructure projects since they are repeating.