2014/2015 Quarterly Report

3rd Quarter October – December 2014

This is a quarterly report of the .ZA Domain Name Authority (ZADNA) covering the 3rd quarter of the 2014/2015 financial year. It is submitted to the Ministry of Telecommunications and Postal Services in line with the reporting requirements set by the Ministry for the state-owned entities reporting to the Ministry.

Table of Contents

Introduction	3

1.	Corporate Governance	4

1.1.	Board of Directors	4

1.2.	Committee Meetings	4

1.2.1.	Management Committee	4

1.2.2.	Finance Committee	4

1.2.3.	Technical Committee	4

1.2.4.	ZADNA Working Group	4

2.	Performance against Key Business Objectives	6

3.	Finance Report for the 2014/2015 2nd Quarter	27

# Introduction

This is a report about ZADNA’s performance towards its objectives during Quarter 2. The report shows progress made towards achieving 2014/2015 quarter 3 targets.

The work of developing charters and policies for the rest of .ZA SLDs was also started alongside the process of developing a .ZA General Policy (GP) although the Board’s Working Group decided to put priority to GP because it is intended to be overriding policy that should then inform the development of SLD charters. Parallel to the policy work of re-launching the 3 SLDs and of launching the dotCities was the promotion of the projects through the media.

The work of continuously enhancing the integrity and reliability of .ZA domain name information (called “registry data”) saw ZADNA updating the edu.za and alt.za registry data and providing an automated Whois public access for the 2 SLDs. The work towards improving operational standards, deploying DNSSec and enhance ZADNA regulatory mandate has not gone as fast as intended due to ZADNA’s dependence on the various players, including the SLD operators. Nevertheless, ZADNA is confident that there is time to still achieve most of the targets in these areas.

# Corporate Governance

## Board of Directors

During Q3, the ZADNA Board held its meetings as follows:

- Wednesday, 8 October 2014

- Wednesday, 12 November 2014

## Committee Meetings

### Management Committee

The Management Committee (Manco) continued to meet quarterly. Its Quarter 3 meetings took place on:

- 3 November 2014

- 18 November 2014 (special meeting)

### Finance Committee

The Finance Committee held its monthly meetings in October, November and December 2014.

### Technical Committee

The Technical Committee (Techcom) held its quarterly meeting on 5 November 2014

### ZADNA Working Group

As a measure of enabling the Board to provide detailed policy related guidance to ZADNA management, the Board established a Working Group (WG) of 3 Directors. The WG has met several times to assist ZADNA staff in the drafting of the General Policy that was consequently released for public consultation in late November 2014. The WG also supported ZADNA’s strategic work in relation to the dotCities project.

The WG held its meetings as follows:

- 6 October 2014

- 13 October 2014

- 7 November 2014

# Performance against Key Business Objectives

Table 1 below details ZADNA’s performance towards achieving its business objectives during Q3.

2014/2015 QUARTERLY PERFORMANCE REPORT

QUARTER 3 REPORT

| PERFORMANCE INDICATOR | ANNUAL TARGET | QUARTER 3 TARGET | ACTUAL ACHIEVEMENT | CHALLENGES/COMMENTS | RECTIFICATION |
| --- | --- | --- | --- | --- | --- |
| STANDARDIZE POLICY FRAMEWORK | 1.1 Revision of ac.za, edu.za, gov.za, law.za, nom.za & school.za charters | Revision of charters | Not achieved: charter release put on hold until General Policy (see 1.3) is finalized. Charters were drafted are yet to be tabled for Board approval. | The General Policy (GP) is an overriding document on which charters should be built. The Board Working Group (WG) advised that priority be put on GP so that it informs the charters. An SLD (second level domain) charter is effectively a constitution/founding document of an SLD defining such things as SLD purpose, eligibility criteria & domain name registration processes. ZADNA is focusing in this area because it inherited the SLDs & most of them need to have their charters clarified. | Target may be carried over to the 2015/16 financial year. |
|  | 1.2 Approval of net.za & org.za charters | Net.za & web.za re-launch | Achieved: net.za & web.za charters were approved in April & July 2014 respectively. Web.za was re-launched in April 2014 & net.za in August 2014. | None | N/A |

| PERFORMANCE INDICATOR | ANNUAL TARGET | QUARTER 3 TARGET | ACTUAL ACHIEVEMENT | CHALLENGES/COMMENTS | RECTIFICATION |
| --- | --- | --- | --- | --- | --- |
|  | 1.3 Implementation of .ZA General Policies & Procedures (Code of Good Practice) | No target | N/A | Although no target was set for Q3, this work is behind schedule: Q1 target was to release draft GP for public consultation. This was not done due to extended GP iterations within ZADNA. The GP was eventually released for public consultation in Nov. 2014. | N/A |
|  | 1.4 Consolidation of dotCities policy framework for general availability | No target |  | Target achieved well on time: dotCities launched sunrise & land rush phases in 1 July 2014. The general (public) availability phase should started in early November 2014. (“Sunrise” = a phase for registration of trademark names by ICANN-registered or ZACR-registered trademark owners. “Land rush” = premium name registration phase. Both phases are ICANN-prescribed.) | N/A |

| PERFORMANCE INDICATOR | ANNUAL TARGET | QUARTER 3 TARGET | ACTUAL ACHIEVEMENT | CHALLENGES/COMMENTS | RECTIFICATION |
| --- | --- | --- | --- | --- | --- |
|  | 1.5 Development of South African National Domain Name Strategy | Public consultation | Not achieved: project shelved as it is dependent on discussions with DTPS & is meant to prepare for the next round of ICANN new domain applications which has been announced to be in 2017 the earliest. Preliminary benchmarking using Norwegian domain name law was done. Furthermore, national ICT Policy Review Process includes ZADNA’s input that will form part of a national domain name strategy. | Target priority is dependent on engagement with DTPS & ICANN timelines. The purpose of envisaged strategy is to define such things as who should have authority for deciding if additional top level domains (TLDs) should be applied for from ICANN, the use of the .ZA infrastructure for new TLDs (the same way that .ZA infrastructure is used to operate dotCities & dotAfrica), how new TLD projects should be funded, etc. | Benchmarking will be continued in Q4 to 2015/16 with a view of recommending a strategy to DTPS. |

NOTE:

ICANN (Internet Corporation for Assigned Names and Numbers) is the entity that decides if new TLDs should be added in the internet root zone database. Applications for new TLDs (such as dotCities) are submitted to ICANN.

| PERFORMANCE INDICATOR | ANNUAL TARGET | QUARTER 3 TARGET | ACTUAL ACHIEVEMENT | CHALLENGES/COMMENTS | RECTIFICATION |
| --- | --- | --- | --- | --- | --- |
| ENHANCE REGULATORY MANDATE | 2.1 Submission of ZADNA's proposed ECTA amendments | Proposed amendments submitted to DOC | Not achieved: Indications from DTPS were that ECTA amendments are unlikely to be tabled for public consultations this financial year. ZADNA already has a draft submission that it will submit to DTPS/Parliament once public consultations commence. | Target achievement outside ZADNA’s terrain as it is dependent on Parliament/DTPS work program | Once Parliament/DTPS’ timelines are clear, ZADNA should be able to set its own targets. |
|  | 2.2 Extension of .ZA ADR to cover other SLDs | Promulgation of extension amendment | Achieved: Minister published draft amendments for public consultation in October 2014. Amendment is intended to extend ADR regulations beyond co.za to cover net.za, web.za & org.za. |  | N/A |
|  | 2.3 Review of .ZA ADR Regulations | Public consultation | Not achieved: ZADNA held a meeting with DTPS policy/legal staff in August 2014 & was advised that DTPS was unlikely to consider proposed ADR review this financial year. ZADNA was advised to prepare draft proposals for submission in 2015/16. Internal drafting is in progress. | Further pursuit of target depends on DTPS timelines. ZADNA’s goal for reviewing ADR regulations is to see if any improvements are needed. For example, the R10 000 dispute lodgment fee is considered by some as too expensive, and as encouraging cyber-squatters to avoid the process by offering to sell abusive domain names back to trademark owners at a cheaper fee than R10 000. Another area is whether or not mediation should be introduced in the process. | Internal ADR review & amendments’ drafting will be finalized in the course of Q4 in anticipation of DTPS becoming ready to consider proposed amendments in 2015/16. |

| PERFORMANCE INDICATOR | ANNUAL TARGET | QUARTER 3 TARGET | ACTUAL ACHIEVEMENT | CHALLENGES/COMMENTS | RECTIFICATION |
| --- | --- | --- | --- | --- | --- |
| IMPROVE ACCESS & QUALITY OF REGISTRY DATA | 3.1 Expansion of Whois database to cover other SLDs | Free provision of shared registry system to smaller SLDs. | Achieved: edu.za registration interface was automated. Net.za & web.za also had a ZADNA-led shared registration interface before their transfer to the ZA Central Registry. | The provision of shared registration platform for smaller SLDs is meant to automate their registration processes. More smaller SLDs will be encouraged to adopt the automated registration interface. | N/A |
|  | 3.2 Quarterly .ZA domain name statistics public release | Accurate quarterly statistics released | Achieved: co.za, net.za, org.za & web.za registration stats are published at.org.za & registry.net.za. ZADNA also received updated registration stats received from smaller SLDs & publishes them info in ZADNA website. These stats are important as they enable ZADNA to have an accurate total of all domain names registered across the SLDs. | N/A | N/A |
|  | 3.3 Release of annual research report | Service provider appointed | Not achieved: internal drafting of project scope finalized, but awaiting Manco approval. | Delay in tabling scope for approval will push project implementation back. Delay is due to ZADNA being stretched in policy work due to delayed appointment of policy staff. | The actual completion of the project (i.e. release of research report) is likely to occur in early 2015/16. |

| PERFORMANCE INDICATOR | ANNUAL TARGET | QUARTER 3 TARGET | ACTUAL ACHIEVEMENT | CHALLENGES/COMMENTS | RECTIFICATION |
| --- | --- | --- | --- | --- | --- |
| IMPLEMENT NAMESPACE-WIDE OPERATIONAL STANDARDS | 4.1 Phased adoption of shared registration platform across all SLDs | Public consultation | Not achieved due to decision to first finalize General Policy (GP). Operational standards will define such things as IT infrastructure, additional security, privacy & other standards non-ZACR registry operators should adhere to, etc. | Drafting of proposed operational standards to commence in Q4. | Pending decision of the Board, target is anticipated to be carried over to 2015/16 once GP is finalized. |
|  | 4.2 Provision of .ZA EPP secondary service to other willing SLDs | Secondary service provided to other SLDs | Not achieved due to delay in procuring ZADNA’s name servers. The aim of this target is to automate domain name registration in non-ZACR SLDs using ZADNA’s EPP-standard interface that ZADNA used for net.za & web.za before their transfer to ZACR. | Target likely to be moved to 2015/16 pending Board approval. | N/A |
|  | 4.3 Increased Whois participation | No target | N/A | ZADNA.org.za lists all available SLD Whois databases. ZADNA also set automated edu.za & alt.za Whois interfaces (see https://whois.edu.za/ & https://whois.alt.za/. (Whois provides automated public access to registered domain name records such as domain name holder’s identity & registration date.) | N/A |

| PERFORMANCE INDICATOR | ANNUAL TARGET | QUARTER 3 TARGET | ACTUAL ACHIEVEMENT | CHALLENGES/COMMENTS | RECTIFICATION |
| --- | --- | --- | --- | --- | --- |
| GRADUALLY DEPLOY DNSSEC | 5.1 ZA zone file migration | Commenced registrar DNSSec awareness | Not achieved: first phase DNSSec deployment plan covering .ZA, net.za & web.za already approved, but more comprehensive plan covering second phase (e.g. co.za, org.za, etc) not yet finalised. .ZA zone file signing delayed because procurement of ZADNA name servers was delayed. | Delay in finalizing ZADNA’s nameserver procurement & .ZA zone file management agreement with ZACR caused the delay in commencing DNSSec roll-out & awareness. (DNSSec is a security standard that allows verification of domain name data when queried online to show the data received is genuine. It is meant to ensure trust & dignity of domain name data, and ZADNA is deploying it to enhance security and reliability of .ZA registry data.) | Target to be carried over to 2015/16. |
|  | 5.2 Phased DNSSec deployment |  | Commenced registrar DNSSec awareness | As in 5.1 above | As in 5.1 above |

| PERFORMANCE INDICATOR | ANNUAL TARGET | QUARTER 3 TARGET | ACTUAL ACHIEVEMENT | CHALLENGES/COMMENTS | RECTIFICATION |
| --- | --- | --- | --- | --- | --- |
| IMPLEMENT EDUCATION & AWARENESS | 6.1 Appointment of education & awareness service provider | Progress reporting | Achieved: monthly progress reports are submitted to ZADNA Manco. | Instead of contracting an external service provider, decision was made to contract an in-house consultant. This has helped reduce project management costs associated with an external service provider. Project rollout will be expanded through a radio campaign in Q4. ZADNA is engaging with key strategic partners (e.g. SABC, Brand SA, GCIS) to secure a more sustainable, cost-effective education & awareness campaign especially in 2015/16. | N/A |
|  | 6.2 Engagement of key stakeholders re key internet policy issues | Policy recommendations to Minister | Achieved: ZADNA submitted its internet governance policy recommendations to the ICT Policy Review Panel’s internet economy sub-committee. Some of the recommendations form part of the Panel’s discussion document released for public consultation in Nov. 2014. | N/A | N/A |
|  | 6.3 Implement a one-stop shop domain name advisory centre | Staff capacity building | Not achieved | The purpose of this project is to expand ZADNA’s service to go beyond advising about .ZA & dotCities, but to provide a public advice service for all issues of domain names even beyond .ZA, including dynamics of hosting that sometimes confuse domain name holders into thinking ZADNA should regulate hosting. | Project feasibility to be reviewed in 2015. |

| PERFORMANCE INDICATOR | ANNUAL TARGET | QUARTER 3 TARGET | ACTUAL ACHIEVEMENT | CHALLENGES/COMMENTS | RECTIFICATION |
| --- | --- | --- | --- | --- | --- |
| ROLL OUT MARKETING CAMPAIGN | 7.1 Roll-out of dotCities marketing and awareness | Visible & measurable project roll-out | Achieved: marketing & advertising campaign (jointly funded by ZADNA & ZACR but led by ZADNA) escalated to more online & registrar channels in anticipation of general availability. | ZADNA & ZACR is working closely with the 3 city municipalities for the public launches. City of Joburg wants to commence a joint campaign in Feb. 2015. | N/A |
|  | 7.2 .ZA marketing project plan roll-out | Visible & measurable project roll-out | Achieved: project rollout commenced alongside education & awareness (see 6.1. report above). Monthly reports received. | Due to ZADNA’s limited education, marketing & awareness budget (R1.3m), ZADNA has to use below-the-line, cost effective channels. | N/A |

| PERFORMANCE INDICATOR | ANNUAL TARGET | QUARTER 3 TARGET | ACTUAL ACHIEVEMENT | CHALLENGES/COMMENTS | RECTIFICATION |
| --- | --- | --- | --- | --- | --- |
| IMPLEMENT CAPACITY BUILDING PROGRAM | 8.1 Registrar & reseller training | Project roll-out | Not achieved: | Project rollout dependent on ZACR as the project will be done in partnership with them. | Indications are that the project may need to be pushed to 2015/2016, but final decision should be made in Q4. |
|  | 8.2 DNS capacity building | Project roll-out | Not achieved: | Project is done jointly with ZACR using its well-established DNS training project. The training has now been extended to a year-long, SETA-accredited, subsidized training program & ZADNA plans to sponsor a number of trainees to be part of the project. | Project roll-out to commence in Feb. 2015. |
|  | 8.3 Domain name industry intellectual property training | Project roll-out | Not achieved: project likely to be carried over to 2015/16. | Project is targeted at business & legal fraternity & is meant to give insight into inherent intellectual property issues that form the domain name value-chain & to make attendants of different intellectual protection measures in .ZA, dotCities & other ICANN domains. | Project likely to be carried over to 2015/16, subject to Board approval. |

| PERFORMANCE INDICATOR | ANNUAL TARGET | QUARTER 3 TARGET | ACTUAL ACHIEVEMENT | CHALLENGES/COMMENTS | RECTIFICATION |
| --- | --- | --- | --- | --- | --- |
| MANAGE GOVERNMENT'S RNL PROCESS (DOTCITIES & DOTAFRICA) | 9.1 Submitted government RNL | Managed name redemption | Not achieved | ZADNA held 2 government workshop (in last financial year) to explain the dotCities & dotAfrica reserved name list (RNL) process that ICANN prescribes to allow affected governments to register their preferred names before new domains (in this case, dotCities) become publicly available for registration. No proposed name list was received from government, but ZADNA drafted a proposed list for dotAfrica & put it out for feedback from government. The submission of dotAfrica’s RNL is awaiting clarity about when dotAfrica will be launched. | dotAfrica RNL will be submitted once legal dispute is resolved. Indications from ICANN are that dotAfrica should launch in early 2015. |
|  | 9.2 Allocation of 3 city's own dotCities reserved names (Registry 100) | Managed name redemption | Achieved: ZADNA assisted the 3 metro municipalities by proposing their RNLs, which have since resulted in most of the proposed names reserved for the 3 cities based on their chosen names. Durban & Joburg metros already selected their launch names that are used to promote dotCities’ flagship websites. | Name redemption means the use of the reserved name. Redemption of RNLs is dependent on the 3 cities’ targets of when they want to use the names. So far, only Durban & Joburg have identified their first redemption, which will allow them to launch their new websites under the dotCities. | N/A |

| PERFORMANCE INDICATOR | ANNUAL TARGET | QUARTER 3 TARGET | ACTUAL ACHIEVEMENT | CHALLENGES/COMMENTS | RECTIFICATION |
| --- | --- | --- | --- | --- | --- |
| BUILD DOTCITY COMMUNITIES | 10.1 Implement dotCities' champions project | Project roll-out | Not achieved | This is a joint ZADNA-ZACR project. Its roll-out has been put on hold, but targeted potential dotCities’ champions’ domain names already reserved. The purpose of the project is to allocate certain premium/relevant names to entities & personalities that can be sponsored to run flagship websites as a measure of advertising dotCities. | Project will be revisited in Q4 to determine if its feasibility. |

| PERFORMANCE INDICATOR | ANNUAL TARGET | QUARTER 3 TARGET | ACTUAL ACHIEVEMENT | CHALLENGES/COMMENTS | RECTIFICATION |
| --- | --- | --- | --- | --- | --- |
| DEVELOP & RECOMMEND CLEAR POLICY POSITIONS | 11.1 Engagement with DTPS | Recommendations submitted to Minister/DTPS | Achieved: see 6.2 above | ZADNA depends on DTPS to succeed in this goal. The key gap exists in there being no specified national agenda towards internet governance, but the ICT Policy Review Panel’s discussion paper seeks to address this. | N/A |
|  | 11.2 Engagement with local stakeholders | No target | N/A | ZADNA used Q3 to hold 1-on-1 intro meetings with different, relevant entities including SABC, Proudly SA & IDC. | N/A |

| PERFORMANCE INDICATOR | ANNUAL TARGET | QUARTER 3 TARGET | ACTUAL ACHIEVEMENT | CHALLENGES/COMMENTS | RECTIFICATION |
| --- | --- | --- | --- | --- | --- |
| PARTICIPATE IN INTERNET POLICY & DEVELOPMENT FORA | 12.1 Continued participation in ICANN, AfTLD & other relevant fora processes | Participation in at least 2 ICANN ccNSO working groups (WG) & project teams | Achieved: ZADNA CEO participates in ICANN IANA Stewardship WG, NSO ISTACC WG & Internet Governance WG. | N/A | N/A. |

# Finance Report for the 2014/2015 2nd Quarter

ZADNA’s financial performance in the 3rd quarter is shown in Table 2 below. The table shows that ZADNA remains in a healthy financial state. Some surplus has been accrued, and this is largely due to savings in salaries (due to delayed staff appointments), fees allocated to new Director travel and accommodation (to attend ICANN meetings as part of their orientation), and other outstanding projects.

| Table 2 |
| --- |
| .ZA Domain Name Authority |  |  |  |  |  |  |  |  |  |  |  |  |
| ACTUAL vs BUDGET |  |  |  |  |  |  |  |  |  |  |  |  |
| For the Third Quarter ending Dec 2014 Date: 21/01/15 |  |  |  |  |  |  |  |  |  |  |  |
| Page: 1 |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Oct 2014 | Oct 2014 | Nov 2014 | Nov 2014 | Dec 2014 | Dec 2014 | 3 Quarter | 3 Quarter | Year | Year | Q3 Budget | Year |
|  | Actual | Budget | Actual | Budget | Actual | Budget | Actual | Budget | Actual | Budget | Variance | Variance |
| Funding received - DOC |  |  |  | -1,500,000.00 |  |  |  | -1,500,000.00 |  | -1,500,000.00 | -1,500,000.00 | -1,500,000.00 |
| Central Registry | -599,104.00 | -534,917.00 | -562,204.00 | -534,917.00 | -388,095.00 | -534,917.00 | -1,549,403.00 | -1,604,751.00 | -5,106,040.00 | -6,419,000.00 | -55,348.00 | -1,312,960.00 |
| Interest Received | -41,359.00 | -23,800.00 | -46,695.00 | -23,800.00 | -2,521.00 | -23,800.00 | -90,575.00 | -71,400.00 | -286,434.00 | -285,477.00 | 19,175.00 | 957.00 |
| ADR fees received |  |  |  |  |  |  |  |  | -13,000.00 |  |  | 13,000.00 |
|  | -640,463.00 | -558,717.00 | -608,899.00 | -2,058,717.00 | -390,616.00 | -558,717.00 | -1,639,978.00 | -3,176,151.00 | -5,405,474.00 | -8,204,477.00 | -1,536,173.00 | -2,799,003.00 |
| Less: Expenses | 477,993.00 | 738,590.00 | 507,059.00 | 1,357,883.00 | 144,453.00 | 672,010.00 | 1,129,505.00 | 2,768,483.00 | 3,156,757.00 | 10,107,800.00 | 1,638,978.00 | 6,951,043.00 |
| Research |  |  |  |  |  | 125,000.00 |  | 125,000.00 |  | 500,000.00 | 125,000.00 | 500,000.00 |
| Meeting reimbursements | 108,000.00 | 108,000.00 | 92,000.00 | 92,000.00 |  |  | 200,000.00 | 200,000.00 | 554,520.00 | 678,000.00 |  | 123,480.00 |
| PAYE | 33,471.00 | 48,500.00 | 35,381.00 | 48,500.00 | 35,381.00 | 48,500.00 | 104,233.00 | 145,500.00 | 284,522.00 | 582,000.00 | 41,267.00 | 297,478.00 |
| UIF | 892.00 | 1,800.00 | 892.00 | 1,800.00 | 892.00 | 1,800.00 | 2,676.00 | 5,400.00 | 7,859.00 | 21,600.00 | 2,724.00 | 13,741.00 |
| SDL | 2,441.00 | 3,000.00 | 2,321.00 | 3,000.00 | 1,356.00 | 3,000.00 | 6,118.00 | 9,000.00 | 18,356.00 | 36,000.00 | 2,882.00 | 17,644.00 |
| Compensation Commissioner |  |  |  |  |  |  |  |  | -2,073.00 |  |  | 2,073.00 |
| Accounting Fees | 10,561.00 | 20,830.00 | 14,057.00 | 20,830.00 | 20,000.00 | 20,830.00 | 44,618.00 | 62,490.00 | 143,551.00 | 250,000.00 | 17,872.00 | 106,449.00 |
| Audit fees |  |  |  |  |  |  |  |  | 114,912.00 | 120,000.00 |  | 5,088.00 |
| Advertising & Promotions |  |  |  |  |  |  |  |  | 1,948.00 |  |  | -1,948.00 |
| AFTLD Travel/Accommodation/Subsistence |  |  |  | 10,000.00 |  |  |  | 10,000.00 |  | 25,000.00 | 10,000.00 | 25,000.00 |
| Bank Charges | 651.00 | 830.00 | 508.00 | 830.00 | 310.00 | 830.00 | 1,469.00 | 2,490.00 | 3,945.00 | 10,000.00 | 1,021.00 | 6,055.00 |
| C&A I-Week |  |  | 100,000.00 | 100,000.00 |  |  | 100,000.00 | 100,000.00 | 100,000.00 | 100,000.00 |  |  |
| Recruitment Agencies |  | 4,200.00 |  | 4,200.00 |  | 4,200.00 |  | 12,600.00 | 5,400.00 | 50,000.00 | 12,600.00 | 44,600.00 |
| Computer Expenses/IT Hosting | 2,600.00 | 2,500.00 | 1,225.00 | 1,500.00 | 642.00 | 2,000.00 | 4,467.00 | 6,000.00 | 9,822.00 | 20,000.00 | 1,533.00 | 10,178.00 |
| Conference expenses |  |  |  | 2,000.00 |  |  |  | 2,000.00 |  | 10,000.00 | 2,000.00 | 10,000.00 |
| Depreciation | 724.00 |  | -765.00 |  | -392.00 |  | -433.00 |  | 1,946.00 |  | 433.00 | -1,946.00 |
| DOC Meetings and Events |  |  |  | 2,000.00 |  |  |  | 2,000.00 |  | 10,000.00 | 2,000.00 | 10,000.00 |
| DOC Specific Funding: Launch city gTLD's |  |  |  | 600,000.00 |  |  |  | 600,000.00 |  | 1,200,000.00 | 600,000.00 | 1,200,000.00 |
| DOC Specific Funding: Marketing Campaign | 86,990.00 | 90,000.00 | 30,000.00 | 30,000.00 | 30,000.00 | 30,000.00 | 146,990.00 | 150,000.00 | 247,439.00 | 2,080,000.00 | 3,010.00 | 1,832,561.00 |
| Entertainment Expenses | 282.00 | 280.00 | 373.00 | 373.00 | 543.00 | 600.00 | 1,198.00 | 1,253.00 | 13,551.00 | 15,000.00 | 55.00 | 1,449.00 |
| General Expenses |  |  |  |  | 10,000.00 | 10,000.00 | 10,000.00 | 10,000.00 | 11,500.00 | 10,000.00 |  | -1,500.00 |
| ICANN Travel/Accommodation/Subsistence | 29,292.00 | 42,000.00 | 62,238.00 | 62,000.00 | 30,066.00 | 37,000.00 | 121,596.00 | 141,000.00 | 197,807.00 | 225,000.00 | 19,404.00 | 27,193.00 |
| Insurance | 642.00 | 900.00 |  | 900.00 | 642.00 | 900.00 | 1,284.00 | 2,700.00 | 4,773.00 | 11,000.00 | 1,416.00 | 6,227.00 |
| Interest Paid | 4,038.00 |  |  |  |  |  | 4,038.00 |  | -110,063.00 |  | -4,038.00 | 110,063.00 |
| Legal Fees |  |  |  | 50,000.00 |  |  |  | 50,000.00 |  | 150,000.00 | 50,000.00 | 150,000.00 |
| Other Stakeholders Relations |  | 5,000.00 |  |  |  | 5,000.00 |  | 10,000.00 |  | 30,000.00 | 10,000.00 | 30,000.00 |
| Printing & Stationery | 558.00 | 1,000.00 |  |  |  | 1,500.00 | 558.00 | 2,500.00 | 1,866.00 | 7,000.00 | 1,942.00 | 5,134.00 |
| Policy and Regulations |  |  |  |  |  | 30,000.00 |  | 30,000.00 |  | 100,000.00 | 30,000.00 | 100,000.00 |
| Professional Fees |  | 50,000.00 |  |  |  | 50,000.00 |  | 100,000.00 |  | 200,000.00 | 100,000.00 | 200,000.00 |
| Rent Paid | 25,100.00 | 25,000.00 | 25,100.00 | 25,000.00 | 25,100.00 | 25,000.00 | 75,300.00 | 75,000.00 | 225,900.00 | 300,000.00 | -300.00 | 74,100.00 |
| Repairs & Maintenance |  |  |  | 5,000.00 |  |  |  | 5,000.00 |  | 20,000.00 | 5,000.00 | 20,000.00 |
| Salaries & Wages | 111,789.00 | 224,350.00 | 115,416.00 | 224,350.00 | -35,513.00 | 224,350.00 | 191,692.00 | 673,050.00 | 929,004.00 | 2,692,200.00 | 481,358.00 | 1,763,196.00 |
| Staff Training |  | 50,000.00 |  | 40,000.00 | 6,224.00 | 30,000.00 | 6,224.00 | 120,000.00 | 13,599.00 | 250,000.00 | 113,776.00 | 236,401.00 |
| Telephone & Fax | 4,594.00 | 5,000.00 | 7,772.00 | 8,000.00 | 168.00 | 200.00 | 12,534.00 | 13,200.00 | 35,093.00 | 60,000.00 | 666.00 | 24,907.00 |
| Travel & Accommodation | 55,368.00 | 55,400.00 | 20,541.00 | 20,600.00 | 1,214.00 | 1,300.00 | 77,123.00 | 77,300.00 | 323,760.00 | 315,000.00 | 177.00 | -8,760.00 |
| ICANN Contribution .ZA South Africa |  |  |  | 5,000.00 | 17,820.00 | 20,000.00 | 17,820.00 | 25,000.00 | 17,820.00 | 30,000.00 | 7,180.00 | 12,180.00 |
| Net Surplus/(Deficit) | -162,470.00 | 179,873.00 | -101,840.00 | -700,834.00 | -246,163.00 | 113,293.00 | -510,473.00 | -407,668.00 | -2,248,717.00 | 1,903,323.00 | 102,805.00 | 4,152,040.00 |

______________________________

END