NATIONAL DEPARTMENT OF PUBLIC WORKS

4th QUARTER PERFORMANCE INFORMATION FOR THE FINANCIAL YEAR 2014/15

# Programme One Performance

This programme serves to provide strategic leadership and support services, including for the accommodation needs and overall management of the Department of Public Works.  It is responsive to meet strategic objective 6 of the Department of Public Works and has links with all four other departmental programmes.

Sub-Programmes

- Internal Audit and Investigation Services

- Strategic Management Unit

- Monitoring and Evaluation

- Intergovernmental Relations

- Finance and Supply Chain Management

- Corporate Services

Programme 1: Internal Audit

| No | Performance Indicator | Planned Annual Target | Planned 4th Quarter Target 2014/15 | Preliminary 4th quarter performance 2014/15 | Reasons for deviation on Q4 Preliminary performance | Verified Quarter Performance 2014/15 |
| --- | --- | --- | --- | --- | --- | --- |
| APP 1.1 | Risk based Internal Audit Plans approved annually. | 1 Internal Audit Plan approved in April 2014 by Audit & Risk Management Committee. | 1 Internal Audit Plan developed by March 2015 | Target not Achieved | Workshop to develop the plan was scheduled for April 2015 to include Audit Committee, AGSA, Executive Management and Internal Audit The workshop was held on the 15 – 16 April 2015 |  |
| APP 1.2 | Percentage of internal audits completed. | 100% Audits completed as per Approved Internal Audit Plan. | 100% audits completed as per approved internal audit plan | Target partially achieved- 82% ( 22 of 27) of approved plan - Note: 3 reports were issued in quarter 1, 5 reports were issued in quarter 2. Two (5) reports were issued in quarter 3 1 Audit discontinued Eight (8) reports were issued in quarter 4 | Resources put more on PMTE Billing system which is a priority for the department. (WCS and PaperTrail) Projects in progress will be completed in May 2015 due to delays in appointment of service providers (CPAP and Risk Reliance) Project was completed. Extension of scope was requested (Immovable Assets) Project planning and execution of pilot phase is completed, the project is scheduled to end December 2015. (EPWP) |  |

Strategic Management

| No | Performance Indicator | Planned Annual Target | Planned 4th Quarter Target 2014/15 | Preliminary 4th quarter performance 2014/15 | Reasons for deviation on Q4 Preliminary performance | Verified Quarter Performance 2014/15 |
| --- | --- | --- | --- | --- | --- | --- |
| APP 1.1 | Annual Performance Plan compliant with Treasury Regulations tabled as per Parliamentary Programme. | 2015/16 Annual Performance Plan tabled in Parliament in March 2015 | 2nd draft APP for 2015/16 submitted on 30/11/2014 to NT and DPME | 5 Year Strategic Plan and Annual Performance Plan tabled on 12 March 2015 | Target Achieved |  |
| APP 1.2 | Updated risk registers or head office and each regional office | 1 Risk Register updated for each Chief Directorate at Head Office for 2015/16. 1 Risk Register updated for each Regional Office for 2015/16. 1 DPW high level risk register updated for 2015/16. | Departmental Risk Registers updated for 2015/16 for each Chief Directorate at Head Office | Departmental risk registers updated for 2015/16 financial year. | Target Achieved |  |
| APP 1.3. | Percentage of approved collection of strategic policies and procedures uploaded on the Knowledge Management System within 14 days of receipt. | 100% Of approved collection of strategic policies and procedures uploaded on the Knowledge Management System within 14 days of receipt. | 100% Of approved collection of strategic policies and procedures uploaded on the Knowledge Management System within 14 days of receipt. | 100% (20/20 Documents) Of approved collection of strategic policies and procedures uploaded on the Knowledge Management System within 14 days of receipt | Target Achieved |  |

Monitoring and Evaluation

| No | Performance Indicator | Planned Annual Target | Planned 4th Quarter Target 2014/15 | Preliminary 4th Quarter performance 2014/15 | Reason for deviation on Q4 preliminary performance | Verified Quarter Performance 2014/15 |
| --- | --- | --- | --- | --- | --- | --- |
| APP 7 | Number of Quarterly Reports on predetermined objectives completed in accordance with PFMA | 4 Quarterly Reports on predetermined objectives completed within 30 days after the end of each quarter. | Completed 3rd Quarter Report for the period ending 30th January 2015 | Completed 3rd Quarter Report for the period ending 30th January 2015 | Target Achieved |  |

Intergovernmental Relations (IGR)

| No | Performance Indicator | Planned Annual Target | Planned 4th Quarter Target 2014/15 | Preliminary 4th quarter performance 2014/15 | Reason for deviation on Q4 preliminary performance | Verified Quarter Performance 2014/15 |
| --- | --- | --- | --- | --- | --- | --- |
| 9 | Number of stakeholder engagements with the organs of state across the spheres of government in relation to DPW’s mandate | Approved corporate IGR strategy and internal governance charters implemented by facilitating a total of 72 meetings and programmes. | 3 consultation meetings with spheres of government, | Four (4) Consultative meetings with spheres of government held. | Target Achieved |  |
|  |  |  | 3 briefing sessions with Parliamentary Committees | Four (4) Consultative meetings with spheres of government held. | Target Achieved |  |
|  |  |  | 3 Oversight visits | No oversight visits were conducted by Parliamentary Committees | Target not Achieved There was oversight visit by Portfolio Committee on Public Works scheduled for 27-29 January 2015 to CBE and Six Professional Councils but was postponed |  |
|  |  |  | 3 Quarterly review NEDLAC Development Chamber meetings | Four (4) meetings were facilitated in the quarter under review | Target Achieved |  |
|  |  |  | 8 Internal top governance structure meetings coordinated | 10 Internal Top Governance Structure were convened. coordinated and convened | Target Achieved Target Exceed due to a Special Audit Committee meeting that took place on 03 February 2015 |  |
| 10 | No of approved parliamentary documents pertaining to DPW Public Entities as per PFMA tabled: Strategic Plans, Annual Reports, questions, International agreements and Bills | 4 Strategic Plans, 2 APP and 4 Annual Reports tabled for ASA, CBE, cidb and IDT | 4 Strategic Plans and APP tabled for ASA, CBE, cidb and IDT | 4 Strategic Plans and APPs for IDT, CBE, CIDB and ASA as approved by Minister tabled as per the PFMA requirement | Target achieved |  |
| 11 | Number of coordinated quarterly performance review meetings between Executive Authority and 4 DPW entities and appointment of Boards/Councils | 4 quarterly performance review meetings between Executive Authority and DPW Public Entities coordinated | 1 quarterly performance review meeting coordinated with CBE, cidb, IDT, and ASA. | One (1)Technical Performance Review meeting between the DG and CEOs of ASA, CIDB, CBE and IDT took place on 3 March 2015 | Target Achieved |  |

Finance

| 4. SUB-PROGRAMME: CORPORATE SERVICES – FINANCE AND SUPPLY CHAIN MANAGEMENT |
| --- |
| No | Performance Indicator | Planned Annual Target | Planned Quarter 4 Target 2014/15 | Preliminary quarter 4 performance 2014/15 | Reasons for deviation on Q4 Preliminary performance | Verified Quarter Performance 2014/15 |
| APP 1.1 | Percentage change in irregular expenditure balance for DPW and PMTE | 20% Reduction in irregular expenditure baseline for DPW and PMTE | 5% reduction in the irregular expenditure baseline for DPW | 9% Reduction irregular expenditure for DPW and PMTE | target achieved Annual target was achieved in the first quarter. The condonation does not happen in a linear continuous process throughout the year but is batched |  |
| APP 1.2 | Percentage change in the value of newly identified transactions relating to irregular & fruitless and wasteful expenditure for DPW and PMTE | 30% Reduction in the value of newly identified transactions relating to irregular & fruitless and wasteful expenditure for DPW and PMTE | 5% Reduction in the value of newly identified transactions relating to irregular & fruitless and wasteful expenditure for DPW and PMTE |  |  |  |
| APP 1.3 | Percentage of compliant invoices settled within 30 days | 100% compliant invoices settled within 30 days | All validated and correct invoices processed for payment within 30 days | PMTE 63% cumulative compliant invoices settled within 30 days as at en d of quarter ending March 2015 DPW 87% cumulative compliant invoices settled within 30 days as at end of quarter ending December 2014 | target not achieved The use of manual invoice tracking register, resulting in data unreliability; capacity challenges to ensure verification that service has been delivered; officials not reporting invoices still in process of verification and thus these cannot be tracked; Complex business processes within PMTE (e.g Day to Day Maintenance); and delays from the suppliers to provide required accurate documentation with regard to banking details |  |
| APP 1.4 | Percentage fraud and corruption cases within SCM detected | 100% detection of fraud and corruption cases within SCM | 100% detection of fraud and corruption cases within SCM as at 31 March 2014 | 8 (100%) fraud and corruption cases within SCM detected as at 31 March 2015 | Target Achieved |  |
| APP 1.5 | Percentage relevant and compliant bids awarded for construction projects within the validity period | Process and award bids for construction projects within 90 days | 70% compliant and relevant bids awarded within 90 days for construction projects as at 31 March 2015 | 70% compliant and relevant bids awarded within the 90 days for construction projects as at 31 March 2015 | Target partially achieved Unavailability of Bid Evaluation Committee members hampering the effort to conclude evaluation processes as planned |  |
| APP 1.6 | Percentage of compliant and relevant bids for private leases awarded within the validity period | 100% compliant and relevant bids awarded within 120 days for private leases | 100% compliant and relevant bids awarded within 120 days for private leases as at 31 March 2015 | No lease bid transactions were processed for the month ending March 2015 | target achieved No lease bid transactions were processed for the month ending March 2015. |  |
| APP 1.7 | Percentage contracts on the approved DPW procurement plan awarded in line with batch tendering processes aligned to the IDMS model | 100% construction contracts awarded in line with batch tendering processes | Evaluation and adjudication of tenders as per approved DPW procurement plan | 46 Tenders were evaluated and adjudicated as per the approved BEP | Target Achieved |  |
| APP 1.8 | Percentage of planned maintenance contracts awarded to contractors registered on the CDP and number of reported cases within SCM | 30% of projects under planned maintenance programme awarded to contractors registered on the CDP | Planned maintenance programme projects awarded to contractors registered on the CDP | 0% projects under planned maintenance programme awarded to contractors registered on the CDP as at the 31 March 2015 | Target Not Achieved No CDP is in place and there is no allocation that has been made to the CDP |  |
| APP 1.9 | Percentage of change of debtors balance on PMTE | 80% reduction of debtors balance to less than 120 days on PMTE | 80% reduction of debtors balance to less than 120 days | 95.3 reduction of debtors | target achieved |  |
| APP 1.10 | Number of expenditure analysis reports completed for DPW and PMTE | 4 Expenditure reports on consolidated functional expenditure estimates completed for DPW and PMTE | 3 Expenditure reports on consolidated functional expenditure estimates completed for DPW and PMTE | Expenditure report for quarter 4 of 2014/15 completed and presented to EXCO | target achieved No deviation |  |

Corporate Services

| No | Performance Indicator | Planned Annual Target | Planned 4th Quarter Target 2014/15 | Preliminary 4th quarter performance 2014/15 | Reasons for deviation on Q4 Preliminary performance | Verified Quarter Performance 2014/15 |
| --- | --- | --- | --- | --- | --- | --- |
| APP 1.1 | Approved HR Plan submitted to DPSA by 31 March 2015 | Revised DPW HR Plan (including development and implementation of a Recruitment Plan and a Skills Development Plan to capacitate core business | Quarterly report completed on the implementation of Recruitment Plan and Skills development Plan in capacitating core business | Implementation of the approved HR plan Identified critical position filled |  |  |
| APP 1.2 | Number of Beneficiaries participating in the DPW skills development programme | 914 Beneficiaries participating in the DPW skills development programme. 179 Young Professionals 545 Interns 137 Learners 53 Management trainees | 228 Beneficiaries participating in the DPW skills development programme 45 Young Professionals 136 Interns 34 Learners 13 Management Trainees | 776 beneficiaries participating in DPW skills development programme. • 150 Young Professionals • 350 Interns • 69 Learners (Schools Programme) 157 Bursary Holders • 50 Management Trainees | target achieved Candidates, Interns and Management trainees absorbed into permanent positions internal or external. Bursary holders obtained qualifications. Schools programme Grade 12 learners exited to universities studies. Programme targets not be divided quarterly a these are not quarterly programmes. |  |
| APP 1.3 | Number of artisans participating in the artisan development programme | 200 Artisan trainees participating in the Artisan Trainee Development Programme | 50 Artisan Trainees participating in the Artisan Trainee Development Programme | 200 Artisan trainees participating in the Artisan Trainee Development Programme. | target achieved Once off recruitment based on CETA requirements. Programme beneficiary targets not to be divided quarterly as the programme is not a quarterly programme. |  |
| APP 1.4 | 100% of legal opinions provided to Ministry and DPW within 10 working days of referral of each request | 100% of legal opinions provided within 10 working days of referral of each request | 100% of legal opinions 10 working days of referral of each request | 100% of legal opinions 10 working days of the 27 referral | target achieved |  |
| APP 1.5 | 100% of contracts drafted, amended and commented on within 10 working days of referral of each matter | 100% of contracts drafted, amended and commented on within 10 working days of referral of each matter | 100% of contracts drafted, amended and commented on within 10 working days of referral of each matter | Signed – 168 Drafted – 0 Amended – 7 Commented – 0 Cont Cancelled – 0 Guarantee Received – 3 Guarantee Released – 2 Guarantee called up – 0 Guarantee cancelled - 0 | target achieved |  |
| APP 1.6 | Developed ICT infrastructure at the DPW Disaster Recovery Site | Upgrade of application servers to enhance performance of business office automation applications. Business enablement of iE Works applications. | Installation of new servers at 8 sites (Regional Offices) | Completed installation of new servers at the remaining 8 sites DPW sites | target achieved |  |
| APP 1.7 | Number of corporate communication campaigns conducted in support of government long term plans | 24 Events conducted in support of the 20 years of freedom campaign | 6 Events conducted in support of the 20 years of freedom campaign | 0 Ministerial events took place 3 departmental event | target achieved |  |
| APP 1.8 | Approved DPW strategic framework on Youth Development in the Built Environment | Completed DPW Strategic Framework on Youth Development in the Built Environment incorporating 4 implementation plans | Youth Employment plan in Built Environment | DPW strategic framework on Youth Development in the Built Environment approved | target achieved |  |
| APP 1.9 | ICT infrastructure upgrade to secure system access for PMTE and DPW business units | Upgrade of application servers to enhance performance of business office automation applications. Business Enablement of IE works applications | Installation and configuration of ICT infrastructure: (Network & Server for the Disaster recovery site) | Backup and recovery hardware installation | target achieved |  |

This programme is the largest programme of the Department of Public Works and appropriates of the departmental allocation budget. It provides and management government’s immovable property portfolio in support government social, economic, functional and political objectives. In line with the mandate of the Department of Public Works, this programme seeks to achieve the first four strategic objectives of the Department of Public Works

Sub-Programme

- Strategic Asset Investment Analysis

- Project and Professional Services

- Inner-City Regeneration

- Operations Management

- Key Accounts management

- Prestige Management

Programme: Strategic Asset Investment Analysis

| ASSET INVESTMENT MANAGEMENT |
| --- |
| No | Performance Indicator | Planned Annual Target 2014/15 | Planned Quarter Target 2014/15 | Preliminary Quarter Performance 2014/15 | Reasons for Deviation on Q3 Preliminary performance | Verified Quarter Performance 2014/15 |
| APP1 | Total number of properties in the immovable Asset Register populated with information fields that are GRAP compliant | 56 871 Properties in the Immovable Asset Register populated with information fields that are compliant to GRAP | 14 229 Properties in the immovable asset register populated with information fields that are compliant to GRAP | 104 Properties in the immovable asset register populated with information fields that are compliant to GRAP (The physical verification project is 99.11% complete for properties that were "in-scope" as at 31 March 2015. The physical verification target was exceeded by 44493 properties in 2013/14 financial year and by 8300 properties in Q1 of 2014/15) | 429 properties could not be verified owing to service provider security clearance not yet granted |  |
| APP2 | Number of land parcels vested | 11 000 Land parcels confirmed ownership (vested) Port Elizabeth & Umtata – 1000 Bloemfontein – 200 Johannesburg & Pretoria – 200 Durban – 3000 Polokwane – 2000 Nelspruit – 1000 Kimberley – 500 Mmabatho – 1000 Cape Town - 1300 | 2 750 land parcels confirmed ownership (vested) Port Elizabeth & Umtata – 250 Bloemfontein – 50 Johannesburg & Pretoria – 250 Durban – 750 Polokwane – 500 Nelspruit – 250 Kimberley – 125 Mmabatho – 250 Cape Town - 325 | 2 750 land parcels confirmed ownership (vested) • Port Elizabeth & Umtata – 250 • Bloemfontein – 50 • Johannesburg & Pretoria– 250 • Durban – 750 • Polokwane – 500 • Nelspruit – 250 • Kimberley – 125 • Mmabatho – 250 Cape Town – 325 Port Elizabeth & Umtata – 7 • Bloemfontein – 0 • Johannesburg & Pretoria– 16 • Durban – 0 • Polokwane – 12 • Nelspruit – 0 • Kimberley – 0 • Mmabatho – 34 Cape Town – 3 | A significan number of title deeds and SG Diagrams are not in a possession of DPW for properties to be vested |  |
| APP3 | Number of immovable Assets valued to determine deemed carrying amounts | 113 742 Immovable Assets valued to determine deemed carrying amounts Bloemfontein – 9006 Cape Town – 17 902 Durban – 18 384 Johannesburg – 8 546 Kimberley – 7 515 Mmabatho – 10 368 Nelspruit – 7 913 Polokwane – 12 221 Port Elizabeth – 7 089 Pretoria – 11 858 Umtata - 2940 | 28 446 Immovable assets valued to determine deemed carrying amounts: • Bloemfontein – 2253 • Cape Town – 4477 • Durban – 4596 • Johannesburg – 2138 • Kimberley - 1881 • Mmabatho – 2592 • Nelspruit – 1979 • Polokwane – 3056 • Port Elizabeth – 1773 • Pretoria – 2966 • Umtata – 735 | 1679 immovable assets valued to determine deemed carrying amounts. | The initial fair value model was producing negative values when splitting between land and buildings, resulting in the need to modify the model in order to remove negative values. DPW could not obtain municipal values for approximately 3000 land parcels. |  |
| APP6 | Approved Custodian Asset Management Plan (C-AMP) | 2016/17 C-AMP approved by the Accounting Officer | 2015/16 C-AMP approved by the Accounting Officer. Commence with review of Custodian Asset Management Plan for 2016/17 Completion of Custodian Asset Management Plan inputs for 16 small user departments 1 – 100 facilities per portfolio) | Completion of Custodian Asset Management Plan inputs for 3 medium user departments (101- 1000 facilities per portfolio) and 2 large user departments (above 1001 facilities per portfolio). | 7 C-AMP chapters for 2016/17 completed (2 large and 5 medium User Departments) | - |
| APP7 | Approved Construction Implementation Programmes for 2015/16 | 1 DPW CWIP for 2015/16 approved by the Budget Committee by 30 June 2014 1PMIP for 2015/16 approved by the Infrastructure Budget Committee by 30 June 2014 | 1 DPW CWIP for 2015/16 approved by the Budget Committee 1PMIP for 2015/16 approved by the Infrastructure Budget Committee | Construction Implementation Programmes for 2015/16 approved in Q2 |  |  |
| APP10 | Number of properties released for Land Reform | 40 Properties approved by Minister for release for Land Reform purposes as identified by DRDLR: Cape Town - 29 Nelspruit – 1 Polokwane - 10 | 7 Properties approved for release for land reform purposes. Cape Town– 7 | Submission requesting approval for the release of 6 properties in the process of approval. | Protracted investigations and re-engagement with Regional Land Claims Commission (WC) to obtain requisite supporting documentation in relation to 6 properties Information on the 7th property had to be verified in respect of the exact extent of land to be released | - |
| APP11 | Number of properties released for Human Settlements | 22 Properties approved by Minister for Human Settlement as identified by the Department of Human Settlement and Agency Pretoria – 2 Johannesburg – 5 Durban – 5 Nelspruit – 5 Cape Town - 5 | 5 Properties approved for release for human settlement: • Durban – 5 | Pre-liminary investigations with Housing Development Agency (HDA) undertaken | HDA to submit formal requests for land release of the identified 5 properties | - |

Programme 2 Key Accounts Management

| No | Performance Indicator | Planned Annual Target | Planned Quarter 4 Target 2014/15 | Preliminary quarter 2 performance 2014/15 | Reasons for deviation on Q2 Preliminary performance | Verified Quarter Performance 2014/15 |
| --- | --- | --- | --- | --- | --- | --- |
| APP 1.1 | Completed Service Delivery Standards for immovable Asset lifecycle management towards compilation of a Client Value Proposition. | Update Service Delivery Standards. | Update Service Delivery Standard processes related to the acquisition and management. | Updated service delivery standards related to maintenance of properties. | Target Achieved |  |
| APP 1.2 | Completed Client Survey Index for the Service delivery Improvement Plan towards compilation of Client Value Proposition. | Development of survey index researched and collated. | Information received from three Public Sector Service Delivery Departments on the formulation of Client Surveys. | Target achieved | Target Achieved |  |
| APP 1.3 | Number of Service Level Agreements approved by identified User Departments. | 30 Service Level Agreements approved by identified User Departments | 8 Service level agreements submitted to identified User Departments, i.e. DOD, STATS SA, SAHRC, DAFF, DWA, DRDLR, DSD, DEA. | Target achieved | Target Achieved |  |
| APP 1.4 | Number of User Departments UAMP templates completed to assist User Departments compile long term Service Delivery Infrastructure Plans. | 42 User Department's UAMP templates (1-12) for 2016-17 completed by 31 December 2014. | Completed UAMP templates (i.e. templates 1-12 submitted to 42 Clients). | Target not achieved | Officials that were trained by KAM most of them have left the employ of those User Departments. |  |
| APP 1.7 | Percentage of PI's issued as per approved 2015/2016 Construction Implementation Programmes. | 100% Procurement Instructions (PI) issued for funded projects (Excluding status 3A-Town Planning) as per approved Implementation Programmes (CWIP/ PMIP) for 2015/2016) by 31 July 2014. | 100% Procurement Instructions (PI) issued for funded projects (Excluding status 3A-Town Planning) as per approved Implementation Programmes (CWIP/ PMIP) for 2015/2016) by 31 July 2014. | N/A | N/A |  |

Programme 2: Projects and Professional services

| PROJECTS AND PROFESSIONAL SERVICES |
| --- |
| No | Performance Indicator | Planned Annual Target 2014/15 | Planned Quarter 4 Target 2014/15 | Preliminary Quarter 4 Performance 2014/15 | Reasons for Deviation on Q4 Preliminary performance | Verified Quarter Performance 2014/15 |
| APP 1 | Number of planned construction projects completed as per approved Construction Implementation Programmes | 542 Construction projects completed (Status 6A) | 134 Construction projects completed (Status 6A) | 34 projects completed achieved status 6A on WCS | Target not achieved due to delays during planning stage and extension of contract duration | 34 Project practical completion certificates |
| APP 2 | Number of State-Owned buildings made accessible for persons with disabilities as per the CWIP | 51 Buildings made accessible as per the CWIP | 27 Buildings made accessible as per the CWIP | 3 Buildings made accessible as per CWIP | Appointment of Consultants for accessibility projects resolved in October 2013 delaying the planning and documentation of projects. | 3 buildings made accessible as per CWIP (3 practical completion certificates) |
| APP 3 | Number of Land Ports of Entry under recapitalization as per the CWIP | 51 Land Ports of entry under recapitalization as per the CWIP | 51 Land Ports of entry under recapitalization as per the CWIP | Zero – No performance reported | No Procurement Instruction issued | No performance/ achievement reported |
| APP 4 | Completed master plans for one stop land ports of entry | 2 Master plans completed | Phase 3 (master plan finalization of the master plan completed (Beit Bridge and Maseru) | No performance/ achievement reported | Appointment of Consultants for Maseru Border Post delayed and concluded in December 2014 | No performance/ achievement reported in Q4 |
| APP 5 | Number of User Departments with approved Infrastructure Programme Implementation Plans (IPIPs) | 11 User Departments with approved IPIPs | 3 User Departments with approved IPIPs (DoL, DRDLR, SAPS) | No achievement reported for Q4 | Still in consultation with the Clients Departments | No performance/ achievement reported in Q4 |
| APP 6 | Percentage of current projects with approved project scopes | 50% current projects with approved project scopes | 20% Current projects with approved project scopes | No performance reported for Q4 – Annual target achieved in Q1 & Q2 | Projects scopes will be developed and approved as projects are registered. | No performance/ achievement reported in Q4 |
| APP 7 | Ratio of Project Managers to projects | 1:10 ratio of Project Managers to projects | 1:10 Ratio of Project Managers to projects | 1:45 ratio of Project Managers to projects | Delay in filling of Project Managers positions/ Target depended on approval of organizational structure | Construction Management Turnaround on professional skills required |
| APP 8 | Percentage budget variance on each completed project | Less than 15% budget variance on each completed project | Less than 15% budget variance on each completed project | 30 projects within the 15% budget variance | Concerted efforts to avoid variation orders more than 15% budget variance | WCS print out |
| APP 9 | Implementation of the approved 2015/16 construction Implementation programmes | Complete contract documentation for 2015/16 Implementation Programmes (CWIP/ PMIP) for projects in Status 4B | Compile a Contract Documentation for commencement of tender process for projects in status 4 to 4B | Preliminary re-allocation budget for Infrastructure projects done for DoJ & CD, DPW Capital, DPW planned Maintenance and SAPS | It’s a once off target for subsequent financial year | 22 Site handover certificates |
| APP 10 | Implementation of the approved Construction Implementation Programmes | Complete Contract documentation for the 2016/17 Implementation programmes (CWIP/ PMIP) for projects in status 4 to 4B) | Complete evaluation and adjudication for the appointment of contractors for projects in status 4 to 4B | 22 sites handover certificates for planning Q4 |  | 22 Site handover certificates |

Programme 2: Inner City Regeneration

| No | Performance Indicator | Planned Annual Target | Planned Quarter 4 Target 2014/15 | Preliminary quarter 4 performance 2014/15 | Reasons for deviation on Q4 Preliminary performance | Verified Quarter Performance 2014/15 |
| --- | --- | --- | --- | --- | --- | --- |
| 1.1 | Approved Government boulevard with the Tshwane Inner City Development Framework | 1) Redefine Government estate footprint within the identified boulevard 2) Salvokop Spatial Development Framework approved 3) Salvokop Township Proclaimed | Salvokop township proclaimed | Target not achieved – Proclamation not issued: further Noise Impact and EIA studies required by CoT | Target not achieved Unanticipated/unforeseen additional information requested from the CoT regarding the noise impact of the proposed township as well as an extended EIA process relative to community participation |  |
| 1.2 | Number of accommodation solutions produced for project implementation for Tshwane | 5 accommodation solutions produced for (DSD, DHS, DHET, DoJ&CD, DHA) for project implementation | 2 Accommodation solutions produced for DHS for project implementation in Tshwane | Target Partially met - Planning was reprioritized to attend to DHET, DoD, DCS, DoJ and DoAFF | Target Partially Achieved Reprioritized to attend to User Departments with more pressing needs. |  |
| 1.3 | Government precincts integrated with the spatial development frameworks of identified municipalities | Polokwane Government precinct integrated with municipal spatial development framework | Integration approval by the Polokwane Municipality | Target Met – Letter of approval from Polokwane Municipality received | Target Achieved |  |
| 1.4 | Number of accommodation solutions produced for project implementation in other metro and district municipalities (outside Tshwane) | Accommodation solutions produced for (DPW, SAPS and DoJ & CD) for project implementation in Polokwane | Accommodation solution for Polokwane urban centre completed | Target Met – Top Management Resolutions formulated for Polokwane Precincts | Target Achieved |  |
| 1.5 | DPW's infrastructure programme integrated with sector departments and rural municipal spatial development frameworks | DPW infrastructure plans integrated with 5 rural municipalities' Spatial Development Frameworks | DPW infrastructure plans integrated with 2 rural municipalities' Spatial Development Framework | Target Met – Conceptual designs for the development of Government Precincts within Vredenburg and Howick. | Target Achieved |  |

# Sub-Programme: Prestige Management

| No | Performance Indicator | Planned Annual Target | Planned Quarter 4 Target 2014/15 | Preliminary quarter 4 performance 2014/15 | Reasons for deviation on Q4 Preliminary performance | Verified Quarter Performance 2014/15 |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Response times for the provisioning of office and residential movable assets to Prestige clients (in line with the Ministerial Handbook) from date of receipt of request | Office and residential movable assets to Prestige clients (in line with the Ministerial Handbook) within 60 days from date of receipt of request | Office and residential movable assets to Prestige clients (in line with the Ministerial Handbook) within 60 days from date of receipt of request | Cape Town 10 request received Pretoria 2 requests received | Cape Town No information is yet received Pretoria The client took long to choose the furniture. |  |
| 2 | Response times for resolution of Prestige maintenance issues after logging a complaint (within the mandate of DPW) | Maintenance issues (electric and plumbing) resolved within 5 days after logging a complaint | Maintenance issues (electric and plumbing) resolved within 5 days after logging a complaint | Cape Town 413 requests received. All completed within 5 days | Cape Town |  |
|  |  |  |  | Pretoria 100 requests received. 11 were not completed in 5 days | Pretoria Access was not granted in time for 6 plumbing and 5 electrical requests / complaints. |  |
|  |  | Maintenance issues (excluding electric and plumbing) resolved within 30 days after logging a complaint | Maintenance issues (excluding electric and plumbing) resolved within 30 days after logging a complaint | Cape Town 103 requests received. All were completed within 30 days | Cape Town |  |
|  |  |  |  | Pretoria 185 requests received. 42 are still in progress. 9 were cancelled. | Pretoria Reasons for the ones not completed within 30 days are: 42 have been sent for quotations. 9 were cancelled. |  |

Programme 3 ensures the creation of work opportunities and the provision of training for unskilled, marginalized and unemployed people in South Africa by coordinating the implementation of EPWP. This programme focuses predominantly on the achievement of strategic objective 4

| Expanded Public Works Programme |
| --- |
| No | Performance Indicator | Planned Annual Target 2014/15 | Planned Quarter 4 Target 2014/15 | Preliminary Quarter 4 Performance 2014/15 | Reasons for Deviation on Q4 Preliminary performance | Verified Quarter Performance 2014/15 |
| APP1 | Number of work opportunities created through the labour intensive approach aligned to the EPWP business plan | 1 045 000 Work opportunities created through. EPWP Phase 3 | 1 045 000 Work opportunities created through EPWP. | 990 920 work opportunities created through the EPWP. | Target Achieved The CWP data is not reported yet and most of the work opportunities are still captured on the EPWP reporting system, thus the low number of work opportunities reported. |  |
| APP2 | Percentage of disbursed performance based incentive allocations to eligible Public Bodies across all sectors. | 90% of performance based incentive allocations disbursed to eligible Public Bodies across all sectors. | 90% of performance based incentive allocations disbursed to eligible Public Bodies across all sectors. | 100% of Integrated grant to Municipalities and Provinces disbursed. | The majority of public bodies targeted to receive the grant had complied with the requirements. |  |
| APP3 | Number of beneficiaries trained through the National Skills Fund. | 800 Beneficiaries trained through the National Skills Fund. | 800 Beneficiaries trained through the National Skills Fund. | 1273 learners trained through the National Skills Fund. | The overachievement in the number of EPWP beneficiaries trained in Q4 is due to the fact that there has been an approval of various procure ment models currently used for contracting of accredited training providers to implement training i.e. Head Office Procurement Model, Decentralization Procurement Model, CATHSSETA Procurement Model, AgriSETA Procurement Model and merSETA Procurement Model. |  |
| APP4 | Number of youth participating in the National Youth Services programme within DPW. | 3 500 Youth participating in the National Youth Service programme. | 3 500 Youth participating in the National Youth Service programme. | . 497 Youth participating in the National Youth Service programme. | Some of the identified projects were not implemented as planned by Projects and Regional Coordination Branches |  |
| APP6 | Number of work opportunities created in rural municipalities aligned to the EPWP business plan. | 600 000 Work opportunities created in rural municipalities. | 600 000 Work opportunities created in rural municipalities. | 594 552 Work opportunities created in rural municipalities. | The CWP data is not reported yet and most of the work opportunities are still captured on the EPWP reporting system. |  |
| APP7 | Number of EPWP work opportunities created by DPW | 20 000 Work opportunities created by DPW | 20 000 Work opportunities created by DPW. | 4 934 Work Opportunities created by DPW. | Projects identified were not implemented as planned by the Projects and Regional Coordination Branches of the DPW |  |

This programme promotes the growth and transformation of the construction and property industries, promote uniformity and best practice in construction and immovable asset management in the public sector.  This programme contributes to the realisation of strategic objectives 2, 4 and 5

Programme 4: Property and Construction Industry Policy Regulations

| No | Performance Indicator | Planned Annual Target | Planned Quarter 4 Target 2014/15 | Preliminary quarter 4 performance 2014/15 | Reasons for deviation on Q4 Preliminary performance | Verified Quarter Performance 2014/15 |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Parliamentary process towards enactment of Agrément South Africa (ASA) Bill. | ASA Bill tabled in Parliament by 31 December 2014 and participated in the Parliamentary process towards enactment of ASA Bill. | Participated in Parliamentary process on the ASA Bill. | Participated in Parliamentary process on the ASA Bill. | Target achieved |  |
| 2 | Participation in Parliamentary process towards enactment of Expropriation Bill. | Participated in Parliamentary process towards enactment of Expropriation Bill | Participated in Parliamentary process on the Expropriation Bill. | Participated in Parliamentary process. | Target achieved |  |
| 3 | Draft amendments to legislative framework for the Built Environment Professions (BEPs) developed | Draft amendments to BEP legislation submitted to Cabinet for approval to gazette for public comment by 31 March 2015. | Draft amendments to BEP legislation submitted to cabinet for approval to gazette for public comments by 31 March 2015. | Draft amendments to BEP legislation not yet developed for submission to Cabinet for approval to gazette for public comment. comments | target partially achieved Draft BEP Policy still under consideration within DPW. |  |
| 4 | Revised draft Independent Development Trust (IDT) Bill developed. | Revised draft IDT Bill developed by 31 March 2015. | Draft IDT Bill submitted to Cabinet for approval to gazette for public comment. | Revised draft IDT Bill not developed. | target not achieved IDT Business Case being revised to establish IDT as an Institution of Government, thus the IDT Bill is no longer required |  |
| 5 | Draft revised DPW White Papers developed.) | Draft 1 of revised White Papers on: (1) the Public Works function; and (2) the Construction Industry developed by 31 March 2015. | Research on identified themes commenced. | Draft 1 of revised White Papers on: (1) the Public Works function; and (2) the Construction Industry not yet developed. concluded. | target not achieved inadequate capacity to undertake the project |  |
| 7 | Draft Immovable Asset Management Policy developed | Final Draft of Immovable Asset Management Policy submitted to Minister for approval. | Draft 2 of Immovable Asset Management Strategy developed and circulated for final comment. | Final Draft of Immovable Asset Management Policy not submitted to Minister for approval. | Target not achieved Project to be undertaken by other Unit during 2015/16 |  |

# Sub-Programme: Auxiliary and Associated Services

| No | Performance Indicator | Planned Annual Target | Planned Quarter 4Target 2014/15 | Preliminary quarter 4 performance 2014/15 | Reasons for deviation on Q4 Preliminary performance |
| --- | --- | --- | --- | --- | --- |
| 1 | Number of Prestige Events supported with infrastructure related service | Infrastructure support provided for 13 planned Prestige Events. | Infrastructure support provided for 2 planned Prestige Events | Infrastructure support provided for 6 Prestige Events Cabinet Lekgotla Media Briefing Funeral service of the late Minister Chabane Memorial service for the late Minister Chabane State of the Nation Budget Speech | Target Achieved |

# Text boxes

Consolidated

Preliminary Report

Performance Monitoring and Evaluation Unit        2015

Programme 1

Administration

Programme 2

Immovable Asset Management

Programme 3

Expanded Public Works Programme

Programme 4

Property & Construction Industry Policy Regulations

PROGRAMME 5

Auxiliary and Associated Services

Strategic Objective

This programme promotes the growth and transformation of the construction and property industries, promote uniformity and best practice in construction and immovable asset management in the public sector.

Summary of the Performance of the Programme

This programme represents the core business of the Department, particularly around transforming the built environment.