RESPONSE TO PORTFOLIO COMMITTEE ON ARTS AND CULTURE: MEETING OF 01 SEPTEMBER 2015

The Portfolio Committee requested the DAC to submit information on the following issues as discussed at the said meeting:-

- The Council approved resubmissions of the 04 August presentations by the PanSALB and PACOFS

- The Strategic and Annual report of the PanSALB

- A detailed report on the SARA issue indicating when the issue will be finalised and the steps that the DAC will take to ensure that the timeframe is met.

- The list of vacant positions within the National Archives, and where the process is currently with the employment of the Chief Archivist. This should be a formal submission to the committee.

- Action plan on the issue of the archives

RESPONSE

(1).	PanSALB: The DAC has perused the document submitted to the committee secretary by the PanSALB chairperson and copied to DAC. The briefing document as submitted is suitable for presentation to the Portfolio Committee, the presentation is attached.

PACOFS: PACOFS submitted the required documentation in draft form by the stipulated deadline of 28 August 2015, after scrutiny by DAC, the entity was advised to rework the document and resubmit t the DAC for approval on 04th September, whereby DAC will forward it to Committee on the 07th of September if satisfied with the revised document.

(2).	PanSALB requested an extension to finalise its Annual Report, a letter addressed to Minister is attached for your information.  The Strategic plan together with the Annual Performance Plan have been submitted and will be forwarded via a separate mail.

(3).	With regard to the Settlement Agreement between the DAC and the South African Roadies Association (SARA); a meeting was held on 14 August 2015 with the Deputy Public Protector, wherein it was agreed that an implementation plan, outlining concrete actions to be taken to implement the outstanding items of the settlement agreement which are the renovation of SARA House and the facilitation of funding for the renovation project and other initiatives implemented by SARA would be drafted. The formal minutes of this meeting from the Office of the Deputy Public Protector are awaited.

It is important to note that the Deputy Public Protector indicated that there should be an intermediary appointed to facilitate the renovation project rather than creating a direct transfer relationship between the DAC and SARA. This has necessitated discussions with agencies such as the Independent Development Trust (IDT), and further will require a more complex contracting arrangement with regard to the DAC funds which have been allocated.

SARA submitted the documentation as requested (see attached document) however there are still some details which are required as documented in the report below. The further information has been requested from SARA.

| ACTIVITY | ACTION BY | STATUS | TIMEFRAMES |
| --- | --- | --- | --- |
| DETAILED NARRATIVE ON THE RENOVATIONS PLAN FROM SARA (Outlining how the R10 million will be utilised for the renovations) | SARA | Information pending from SARA | Revised documents are expected on Wednesday 9 September 2015 |
| DETAILED BUDGET BREAK DOWN (To be utilised as a measurement tool for monitoring the implementation for the renovation) | SARA | Information pending from SARA | Revised documents are expected on Wednesday 9 September 2015 |
| A NARRATIVE PLAN (Outlining how SARA will fundraise the additional R4million) | SARA | Information pending from SARA | Revised documents are expected on Wednesday 9 September 2015 |
| IDENTIFY A IMPLEMENTATION FACILITATOR to administer the budget to SARA. | DAC | Pending from DAC The identification of a potential facilitator for the project. A meeting has been scheduled on Friday 4 September 2015 to discuss this project amongst others. | Decision expected on 4 September 2015 |
| BUDGET APPROVAL OF R10 million. | DAC | The budget has been set aside. | N/A |
| SOLICITING LEGAL OPINION IN TERMS OF THE FUNDS: At the meeting it was indicated that the Office of the Deputy Public Protector was expecting a document from Public Works that outlines a legal opinion in terms of DAC transferring funds to a Non-Government entity for infrastructure development. It should be noted that the DAC has done projects of this nature before and as such, these models will be utilised to inform the SARA project. | DAC | Pending The Office of the Public Protector indicated telephonically on 2 September 2015 that they have not received the document from the Public Works. | Documents expected on 9 September 2015 |
| DAC drafting an MOA: An MOA is pending development because it requires the said legal opinion and relevant support documents. In addition, the Action Plan from SARA that outlines how they are going to utilise the R10 million for the renovations. This Legally this document cannot be developed by a DAC Official for an independent Non-Governmental Entity as it would be fraudulent. | DAC | Pending | Drafting to be completed once all documentation is received. |
| FACILITATON | DAC completed. | Drafted |  |
| Letter of support for Renovation proposal SARA requested provided a list of organisations for DAC to facilitate further National Heritage Council National Heritage Resources Agency Cultural Institutions Department of Public Works Independent Development Trust (IDT) Gauteng Government Infrastructure Department City of Johannesburg Infrastructure Department National Lottery Distribution Trust Fund |  | Drafted A letter of endorsement has been drafted, the finalisation of which is pending the detailed indication of the project as requested from SARA. It is important to note that some of the entities listed are not funding agencies and as such support other than direct financial assistance may need t be facilitated. | Letters of endorsement and request for support to be signed and sent by 16 September 2015. |
| Funding for Operations: Draft a letter of endorsement for SARA: Mzansi Golden Economy Business Arts South Africa National Arts Council National Lottery Distribution Trust Fund |  | Drafted A letter of endorsement has been drafted, the finalisation of which is pending the detailed indication of the project as requested from SARA. It is important to note that some of the entities listed are not funding agencies and as such support other than direct financial assistance may need t be facilitated. | Letters of endorsement and request for support to be signed and sent by 16 September 2015. |

This framework will be utilised as the implementation plan and

(4).	After having considered the most critical vacancies within the Department, the Executive Management Team recently resolved to fill a number of critical posts within the Chief Directorate: National Archives and Library Services. These posts were considered within the current financial constraints on the employee compensation budget in general. The following posts have been identified for filling within the current financial year:

- Assistant Archivist X 5

- Audio-Visual Archivist X 1

The above positions will be advertised within the next month and posts should be filled before the end of the current calendar year. In addition to the core function posts listed above, the following key support 	posts were also recently advertised at the National Archives and are in various 	stages of filling:

- Assistant Director: Security Services X 1

- Senior Security Officer X 5

In addition, 2 Interns have been placed at the National Archives for the 2015/2016 financial 	year.

With regard to the filling of the National Archivist; the post became vacant when the previous incumbent was dismissed as a result of misconduct on 	1 July 2011. Due to lengthy labour relations- and legal processes, the post could not immediately be advertised for filling. The post was ultimately advertised in 2013. Due to delays in completing the selection process, a decision was taken to re-advertise the position in August 2015. The post 	closed on Monday, 17 August 2015. The selection process is currently being undertaken and it is envisaged that the appointment will be finalised before the 	end of October 2015.

(5).	The action plan on Archives will be submitted by Friday 4 September 2015, as the plan has to be multi layered to incorporate all the issues of the Archives- similar to an APP for 2015\16.