## Slide 1: Information Brief to the Joint Standing Committee on Defence The SANDF’s involvement in the African Capacity for Immediate Response to Crises (ACIRC)
South African National Defence Force
Joint Operations Division
11 March 2016

## Slide 2: Aim
To brief Parliament’s Joint Standing Committee on Defence with respect to ACIRC
African Capacity for Immediate Response to Crises

## Slide 3: Scope
What is ACIRC?
Activities concluded by the SANDF
Activities in the planning by the SANDF
SANDF Force levels and contribution of resources
Impact of an ACIRC deployment on other SANDF commitments (and vice versa)
The air lift dilemma
The way forward
Questions

## Slide 4: What ACIRC is…
Mechanism of AU to intervene and respond quickly to crises (African solutions…)
Interim until ASF (RDC) is in place (2016/17)
Robust, full-bodied military force
Bde (+) strength (5 x Mot Inf Bns, Cmbt Sup and Cmbt Svc Sup)
Troop contribution by 12 x Volunteering Nations (VN). Also referred to as ‘follow-up’ nations
90 days deployment before AU/UN force takes over
Deploy within 14 days

## Slide 5: What ACIRC is… (cont.)
Intervention Concept:
‘Robust form of peace keeping, capable of responding swiftly and rapidly to crises while other stake holders work for a political and/or civilian peacekeeping solution(s)’
Role 1: ‘Immediate control of violence’ (Mil)
Role 2: ‘Facilitation of inter-cultural dialogue within/between communities to promote durable peace and stability’ (Pol)

## Slide 6: Activities Concluded within SANDF
Activity | When? | Where? | Result
Preparations commenced | Feb 14 | SANDF wide | Mobilisation of all parties concerned
ACIRC Cell (AU) verification visit | Jun 14 | Pretoria | Interim Operational Capability (IOC)
Issue of CSANDF Instructions and Supplementary Instructions | Since Jul 14 | SANDF wide | Mandated the process
Conduct of Joint Force Training Exercise (JFTX) | Sep 14 | SA Army Combat Training Centre (CTC) | Mainly land component prepared. Initial readiness report issued. Command and control confirmed. 431 Joint Task Force (JTF) formed
Attendance of AU Command Post Exercise (CPX) | Nov 14 | Tanzania | SANDF role players made a significant contribution

## Slide 7: Activities Concluded… (2)
Activity | When? | Where? | Result
Corrective actions, force preparation continues, maintenance and repair of vehicles and equipment | Oct/Nov 14 | SANDF wide | Improved levels of readiness. Final readiness report issued
Volunteering Nation (VN) standby period | 1 Dec 14 to 31 Jan 15 | Home bases | No requirement for an ACIRC deployment during this period
Frequent update and information brief of Military Command Council (MCC) | 23 Jun 14 9 Jul 14 1 Sep 14 6 Oct 14 1 Dec 14 2 Feb 15 | DHQ | Guidelines provided
Staff tests for air lift and sustainment | Since early 2014 | SANDF wide with support of DDSI | Concept development of a Forward Support Base (FSB) and detailed staff tests

## Slide 8: Activities Concluded …(3)
Activity | When? | Where? | Expected Result
Continuation of preparation of ACIRC elements | Feb – Jun 15 | Per Service and Division | Level of readiness confirmed during exercises
Training exercises | Jul/Aug 15 | Jointly as well as per Service | 
Framework Nation (FN) standby period | 1 Jul – 31 Dec 15 | Home bases | No requirement for an ACIRC deployment during this period
AU Command Post Exercise (CPX) hosted by the RSA and Force Training Exercise (FTX) | Oct/Nov 15 | SA Army CTC | Confirmation of AU’s readiness wrt Command and Control; confirmation of own force elements’ readiness
Ex AMANI AFRICA II hosted by the RSA on behalf of SADC | Oct/Nov 15 | SA Army CTC | Confirmation of AU’s/SADC’s standby force readiness

## Slide 9: ACIRC DEPLOYMENT SCHEDULE (updated Feb 16)
Framework Nation (FN) (Adv Guard Depl Within 0-7 days) | Volunteering Nation (VN) (Follow-up force Depl Within 0-14 days) | Period
Tanzania | RSA and Chad | Jun – Dec 14
Uganda | Tanzania and Angola | Jan – Jun 15
RSA | Uganda and Chad | Jul – Dec 15
RSA | Uganda and Tanzania | Jan – Jun 16
Angola | Chad and Rwanda | Jul – Dec 16
Chad | RSA and Angola | Jan – Jun 17
Notes: 1. Algeria, Senegal, Niger , Burkina Faso, Egypt and Sudan will provide combat support and combat service support throughout |  | 

## Slide 10: Activities in the Planning
Activity | When? | Where? | Expected Result
Framework Nation (FN) standby period | 1 Jan – 30 Jun 16 | Home bases | Continuation training; maintenance and repair of equipment
Training exercises | 15-29 Jul 16 | Jointly as well as per Service | Ex YOUNG EAGLE Ex NDLOVU
Volunteering Nation (VN) standby period | 1 Jan – 30 Jun 17 | Home bases | 
Maintenance of readiness | 2016/17 | Home bases | To be ready for possible call-up/mobilisation

## Slide 11: Force Levels and Contribution of Resources
Force Level | Main Equipment | Personnel Strength | Remarks
431 Joint Task Force HQ | 8 x Ratel Comd | 199 | 
SA Army 1 x Mot Inf Bn | 103 x Caspir APCs | 904 | 
1 x Armd C Sqn (-) 1 x ZT3A2 Tp 1 x Mech Inf Pl | 8 x Rooikat Armd C 4 x Ratel Msl 4 x Ratel 20 | 155 | 
1 x Arty Bty | 8 x 120mm Mor | 204 | 
1 x Eng Tp |  | 49 | 
1 x Sig Sqn (-) | Radio and tele comms | 107 | 
1 x Comp Tac Int Tp |  | 45 | 
Sub-TOTAL: |  | 1,663 | 

## Slide 12: Force Levels and Contribution of Resources (2)
Force Level | Main Equipment | Personnel Strength | Remarks
SAAF Air assets Tactical Airfield Unit | 2 x Rooivalk CSH 2 x A109 LUH 2 x Oryx MTH 2 x C130 a/c UAVs (TBC) Air-ambulances (C130; PC12; Citation 550) | 380 | 
Sub-TOTAL: |  | 380 | 

## Slide 13: Force Levels and Contribution of Resources (3)
Force Level | Main Equipment | Personnel Strength | Remarks
SA Navy Maritime assets | 5 x Patrol Boats | 138 | Inclusive of support
SAMHS Medical Task Group (+) | L1 Med Post 4 x Samil 20 Ambulance 30 x Mfezi Ambulance | 181 | 
DI | 2 x Tac UAV | 10 | TBC
MP Div 1 x MP Pl | 4 x Caspir/Mamba | 39 | 
Sub-TOTAL: |  | 368 | 
Grand TOTAL: |  | 2,411 | SANDF contingent

## Slide 14: Impact of an ACIRC Deployment on other SANDF Commitments
Commitment | What/Where? | Impact | Mitigation
Op CORONA | RSA border safeguarding | None | 6 x Month rotations; Utilisation of Reserves
Op CORDITE | UNAMID - Sudan | None | 12 Month rotation
Op MISTRAL | MONUSCO - DRC | Withdrawal of helicopters | FIB Bn continue ‘as is’
Op COPPER | Anti-piracy in the Mozambique Channel | None | 
Op PROSPER | Internal stability support to SAPS | None (for now) | 
SANDF Force Preparation and day-to-day activities | Country-wide | Withdrawal of log support vehicles and other equipment/capacity /commodities from training bases | 

## Slide 15: Strategic Movement and Manoeuvre Dilemma
Force must be able to deploy within 14 days (within 7 days as FN)
Road and rail movement – huge challenges (remains a partial solution)
Sealift limitations (port[s] still long distances from AOO)
No medium/heavy air capability – will have to charter
AU promises a (very limited) capability
Never done on this scale before

## Slide 16: Strategic Airlift a/c Comparison *(Acknowledgement – DDSI)
Chart: Airlift Comparison Number of Flights for Given Cargo Manifest
| C130 | IL-76 | A400 | An-70 | C-17 | An-124 | C-5
Flights | 90 | 286 | 318 | 283 | 98 | 74 | 70
% Manifest (Tonnage) | 25 | 100 | 100 | 100 | 100 | 100 | 100

## Slide 17: Airlift: Lifting the Complete Force *(Acknowledgement – DDSI)
Chart: ACIRC Flights per Echelon (Il-76) Option: Complete Bn Gp
| F Ech | A Ech | B Ech
Flights | 76 | 45 | 166

## Slide 18: Strategic Challenges
No inherent strategic lift capability;
Mobility challenges (APCs for Inf ele as well as combat service and combat sup ele);
No helis, very limited air crews and sup;
Log sup (very limited ammunition stocks [for some weapon systems none]; very limited tech sup capacity; no reserve clothing stocks; very limited camping eqpt and general commodities; extremely limited war reserves)

## Slide 19: The Way Forward
SANDF continue with preparations of forces (personnel and equipment);
Endeavour to address shortcomings (mainly log support);
Planning and participation in exercises to improve levels of combat readiness;
Standby as FN from 1 Jan 16 until 30 Jun 16 (awaiting signed bilateral agreement – RSA / Angola)

## Slide 20: Questions
African Capacity for Immediate Response to Crises