## Slide 1
when the sun rises
we work hard to deliver
Mpumalanga Report on 2015/16 Delivery Plans and 2016/17 Business Plan
10 April 2016

## Slide 2
2015/16 PERFORMANCE
A. ACTUAL PERFORMANCE INFORMATION PER HOUSING PROGRAMME 2015/16

## Slide 3
SUMMARY OF PERFORMANCE: 2015/16
2015/16 Targets | Planned Annual Target 01 April 2015 to 31 March 2016 |  | Actual Delivery to date 01 April 2015 to 31 March 2016 |  | Variance (Units)
 | Total Planned | Total Budget Allocation R’000 | Housing Opportunities Delivered | Total Expenditure R’000 | 
TOTAL PLANNED UNITS | 9 135 | 699 436 | 9 220 | 922 250 | 85
TOTAL PLANNED SITES | 8 260 | 423 882 | 5 990 | 305 218 | (2 270)
OTHER (RENTAL HOUSING) | 166 | 66 500 | 70 | 36 656 | (96)
Total Number of Housing Opportunities | 17 561 | 1 189 818 | 15 280 | 1 264 124 | (2 281)

## Slide 4
SUMMARY OF PERFOMANCE: 2015/16
2015/16 Targets | Original Budget R’000 | Revised Budget R’000 | Total Expenditure R’000 | % Spent on Original Budget | % Spent on Revised Budget | Available Budget (Revised) R’000
Financial Intervention | 104 174 | 88 482 | 76 737 | 74% | 87% | 11 745
Incremental Housing Programmes | 953 654 | 1 045 830 | 1 120 115 | 117% | 107% | (74 285)
Social and Rental Housing | 66 500 | 66 500 | 36 656 | 55% | 55% | 29 844
Rural Housing | 99 851 | 96 066 | 101 978 | 102% | 106% | (5 912)
Provincial Specific | 40 983 | 38 664 | - | 0% | 0% | 38 664
Total | 1 265 162 | 1 335 542 | 1 335 486 | 106% | 100% | 56

## Slide 5
2015/16 PROGRAMMES
MTSF Picture Per Programme | Planned Annual Target 01 April 2015 to 31 March 2016 |  |  | Actual Delivery to date 01 April 2015 to 31 March 2016 |  |  | Variance | 
 | Total Planned Sites | Total Planned Units | Total Budget Allocation R’000 | Sites Serviced | Units Delivered | Total Expenditure R’000 | Sites | Units
Integrated Residential Development Programme :Phase 1:Planning and Services | 8 260 | 0 | 423 882 | 5 990 | 0 | 305 218 | (2 270) | 0
Integrated Residential Development Programme :Phase 2: Top Structure Construction | 0 | 1 349 | 133 053 | 0 | 1 296 | 150 036 | 0 | (53)
People's Housing Process | 0 | 2 373 | 166 505 | 0 | 2 309 | 204 964 | 0 | (64)
TOTAL IRDP | 8 260 | 3 722 | 723 440 | 5 990 | 3 605 | 660 218 | 2 270 | (117)

## Slide 6
2015/16 PROGRAMME
MTSF Picture Per Programme | Planned Annual Target 01 April 2015 to 31 March 2016 |  | Actual Delivery to date 01 April 2015 to 31 March 2016 |  | Variance (Units)
 | Total Planned Units | Total Budget Allocation R’000 | Units | Total Expenditure R’000 | 
Informal Settlement Upgrading | 3 631 | 213 734 | 3 957 | 418 725 | 326
Institutional Subsidies | 70 | 17 500 | 70 | 12 975 | 0
Community residential units (CRU) Constructed | 96 | 49 000 | Planning processes finalised | 23 681 | (96)
Total: Social And Rental Housing (Including CRU) | 166 | 66 500 | 70 | 36 656 | (166)
Rural Housing: Communal Land Rights | 1 120 | 96 066 | 953 | 101 978 | (167)
Total: Rural Housing | 1 120 | 96 066 | 953 | 101 978 | (167)

## Slide 7
2015/16 PROGRAMMES
MTSF Picture Per Programme | Planned Annual Target 01 April 2015 to 31 March 2016 |  | Actual Delivery to date 01 April 2015 to 31 March 2016 |  | Variance (Units)
 | Total Planned Units | Total Budget Allocation R’000 | Units | Total Expenditure R’000 | 
Individual housing subsidies (R0 - R3 500) Non - Credit Linked | 40 | 4 438 | 32 | 3 035 | 12
Housing finance linked Individual subsidies (FLISP)-(R3 501 - R7 000) | 100 | 8 700 | 26 | 1 350 | 74
Total: Subsidies | 140 | 13 138 | 58 | 4 386 | 86

## Slide 8
2015/16 PROGRAMMES
MTSF PICTURE PER PROGRAMME | Planned Annual Target 1 April 2015 to 31 March 2016 |  | Actual Delivery to date 01 April 2015 to 31 March 2016 |  | Variance (Units)
 | Total Planned Units | Total Budget Allocation R’000 | Units | Total Expenditure R’000 | 
Provincial Specific Programmes (Military Veterans) | 126 | 38 664 | 78 | 992 | (48)
Emergency Housing Programme (new units) | 396 | 38 276 | 408 | 40 716 | 12
Title Deeds Backlog | 10 000 | 13 000 | 5 152 | 6 698 | (4 848)

## Slide 9
MINING TOWNS
Programmes for Mining Towns | Planned Annual Target 01 April 2015 to 31 March 2016 |  |  | Actual Delivery to date 01 April 2015 to 31 March 2016 |  |  | Variance | 
 | Total Planned Sites | Total Planned Units | Total Budget Allocation R’000 | Sites Serviced | Units Delivered | Total Expenditure R’000 | Sites | Units
Emalahleni | 3 000 | 1 758 | 156 395 | 4 000 | 1 503 | 156 395 | 1 000 | (255)
Steve Tshwete | 745 | 140 | 79 474 | 311 | 151 | 79 474 | (434) | 11
Thaba Chweu | 0 | 152 | 33 470 | 0 | 145 | 33 470 | 0 | (7)
Total | 3 745 | 2 050 | 269 339 | 4 311 | 1 799 | 269 339 | 566 | (251)

## Slide 10
2015/16 PROGRAMMES
Programmes Proposed Not To Be Funded By the HSDG | Planned Annual Target 01 April 2015 to 31 March 2016 |  | Actual Delivery to date 01 April 2015 to 31 March 2016 |  | Variance (Units)
 | Total Planned Units | Total Budget Allocation R’000 | Units | Total Expenditure R’000 | 
Emergency Housing Assistance | 396 | 38 276 | 445 | 40 716 | 49
Community Residential Units (CRU) Converted/Upgraded | 96 | 49 000 | 0 | 23 681 | (96)
Total | 492 | 87 276 | 445 | 64 397 | (47)

## Slide 11
Programmes that need Additional Reports | Planned Annual Target 01 April 2015 to 31 March 2016 |  | Actual Delivery to date 01 April 2015 to 31 March 2016 |  | Variance (Units)
 | Total Planned Units | Total Budget Allocation R’000 | Units | Total Expenditure R’000 | 
Social and Economic Facilities | 2 | 15 000 | 1 (Community Hall at Klarinet Completed) | 741 | (1)
Operational Capital Budget | 0 | 60 344 | 0 | 65 049 | 0
Total | 2 | 75 344 | 1 | 65 790 | (1)
2015/16 PROGRAMMES

## Slide 12
OTHER PROGRAMMES
Other Programmes that are To Be Funded | Planned Annual Target 01 April 2015 to 31 March 2016 |  | Actual Delivery to date 01 April 2015 to 31 March 2016 |  | Variance
 | Total Planned | Total Budget Allocation R’000 | Actual | Total Expenditure R’000 | 
NHBRC enrolment (related to grant) | 0 | 0 | 19 Projects enrolled | 3 287 | 19 Projects
Accredited Municipalities (level 1 & 2): | Monitoring and Support provided to Municipalities | 500 | Support provided to Steve Tshwete and Govan Mbeki Local Municipalities | 500 | 0

## Slide 13
2016/17 DELIVERABLES AND BUDGETS
B. PLANNED TARGETS AND BUDGETS PER HOUSING PROGRAMME

## Slide 14
2016/17 PLANNED TARGETS
MTSF PICTURE PER PROGRAMME | Total Sites | Budget for Sites R’000 | Total Units | Budget for Units R’000 | Total Allocation per programme
Integrated Residential Development Programme: Phase 1:Planning and Services | 5 989 | 262 276 | 0 | 0 | 262 276
Integrated Residential Development Programme :Phase 2:Top Structure Construction | 0 | 0 | 1 671 | 172 798 | 172 798
People's Housing Process | 0 | 0 | 1 332 | 115 792 | 115 792
Total: IRDP | 5 989 | 262 276 | 3 003 | 288 590 | 550 866
Informal Settlement Upgrading | 0 | 0 | 3 855 | 374 716 | 0
Total: UISP | 0 | 0 | 3 855 | 374 716 | 0

## Slide 15
2016/17 PLANNED TARGETS
MTSF PICTURE PER PROGRAMME | Total Units | Budget for Units R’000 | Total Allocation per programme R’000
Rental Housing (Community Residential Units Constructed) | 100 | 50 000 | 50 000
Rural Housing | 1 369 | 124 867 | 124 867
Housing finance linked Individual subsidies (FLISP)-(R3 501 - R7 000) | 80 | 6 960 | 6 960

## Slide 16
2016/17 PLANNED TARGETS
MTSF PICTURE PER PROGRAMME | Total Units | Budget for Units R’000 | Total Allocation per programme R’000
PROVINCIAL SPECIFIC PROGRAMMES (Disaster Relief) | 174 | 46 613 | 46 613
Emergency Housing Programme (new units) | 163 | 15 058 | 15 058
Military Veterans | 150 | 46 613 | 46 613
Title Deeds Backlog (Pre-1994) | 4 000 | 4 000 | 4 000
Title Deeds Backlog (Post-1994) | 5 000 | 5 000 | 5 000
Title Deeds (New Developments) | 6 000 | 6 000 | 6 000

## Slide 17
2016/17 MINING TOWNS: EMALAHLENI
Programmes For Mining Towns | Total Planned Sites | Budget for Sites R’000 | Total Planned Units | Budget for Units R’000 | Total Budget Allocation per Programme R’000
FLISP | 0 | 0 | 20 | 1 740 | 1 740
Land Parcel Procured (Planning for Weldebeesfontein) | 0 | 0 | 0 | 0 | 1 000
IRDP Phase 1: Planning & Services | 2 000 | 87 252 | 0 | 0 | 87 252
RDP Phase 2: Top Structure | 0 | 0 | 57 | 3 324 | 3 324
Informal Settlements Upgrading | 0 | 0 | 1 884 | 174 946 | 174 946
Military Veterans | 0 | 0 | 15 | 1 664 | 1 664
Total | 2 000 | 87 252 | 1 976 | 181 674 | 269 925

## Slide 18
2016/17 MINING TOWNS: STEVE TSHWETE
Programmes For Mining Towns | Total Planned Sites | Budget for Sites R’000 | Total Planned Units | Budget for Units R’000 | Total Budget Allocation per Programme R’000
FLISP | 0 | 0 | 20 | 1 740 | 1 740
Land Parcel Procured (Rondebosch) | 0 | 0 | 0 | 0 | 30 000
IRDP Phase 1: Planning & Services | 745 | 32 501 | 0 | 0 | 32 501
RDP Phase 2: Top Structure | 0 | 0 | 305 | 33 839 | 33 839
Peoples Housing Process | 0 | 0 | 1 884 | 22 189 | 22 189
Military Veterans | 0 | 0 | 3 | 333 | 333
Total | 745 | 32 501 | 2 212 | 58 101 | 120 602

## Slide 19
2016/17 MINING TOWNS: THABA CHWEU
Programmes For Mining Towns | Total Planned Sites | Budget for Sites R’000 | Total Planned Units | Budget for Units R’000 | Total Budget Allocation per Programme R’000
Land Assessment (Feasibility Study) | 0 | 0 | 0 | 0 | 1 000
IRDP Phase 1: Planning & Services (Refurbishment of old Infrastructure) | 0 | 1 000 | 0 | 0 | 1 000
RDP Phase 2: Top Structure | 0 | 0 | 100 | 11 095 | 11 095
Rural | 0 | 0 | 125 | 7 267 | 7 267
Military Veterans (Roofed) | 0 | 0 | 1 | 33 | 33
Emergency (Mashishing) | 0 | 0 | 1 | 89 | 89
Total | 0 | 1 000 | 226 | 18 484 | 20 484

## Slide 20
PROGRAMMES THAT NEED ADDDITIONAL REPORTS
PROGRAMMES THAT NEED ADDDITIONAL REPORTS | Total Target | Budget for Units R’000 | Total Allocation per programme
Social and Economic Facilities | 6 | 46 500 | 46 500
Operational Capital Budget | OPSCAP | 65 732 | 65 732
Land parcels procured (IHAHSD) | 1 | 32 000 | 32 000

## Slide 21
CHALLENGES/RISKS, REMEDIAL MEASURES TAKEN, ACTIONS REQUIRED FROM THE NATIONAL DEPARTMENT
CHALLENGES / RISKS | MITIGATION MEASURES TAKEN BY THE PROVINCE | ACTION REQUIRED FROM THE NDHS
High vacancy rate within the Department (especially critical technical positions that are not filled) | The Departmental structure has been approved by the Executive Council and critical positions have been prioritised | None
The current budget allocation trend limits the Department from achieving the MTSF targets | The Mpumalanga Provincial Treasury has allocated R30 million to the Department to augment the HSDG | National Department of Human Settlements should review budget allocation trend to enable the Province to meet MTSF its targets
Inadequate bulk infrastructure in municipalities to implement human settlements projects | The Mpumalanga Provincial Government has allocated R 261 million to partially assist the municipalities to roll out bulk infrastructure projects | The provinces that are not benefitting from the USDG should be considered in order to address bulk infrastructure challenges in municipalities

## Slide 22
THANK YOU