## Slide 1: Status Report on Certification Backlog
to
PCHET
Version 1.4
22 February 2017

## Slide 2: Timeline of Key Events
Before 1987
System used for recording results, it was owned and managed by Dpt of Education and Training (DET)
Batch Cobol System
1991
DET developed new system for Commerce Curriculum (now Business studies) & provision made for Engineering Studies
Tertiary System
1993
Tertiary System
Incorporated Engineering Studies
1996
DET changed to National Department of Education (NDOE)
DET change
2002
Introduction of results schedules management
SITA started providing managed application services to NDOE.
Tertiary System
2007
Tertiary System cloned and changed to provide functionality for NCV
NCV System
2009
NDOE split into DBE & DHET. DHET took over responsibility for Tertiary System, NCV & ABET
NDOE split
2012
Certification procedures change for NCV L2 & L3 backdated to 2007 (Umalusi to quality assure and issue Certificates) requiring certification of all candidates over this period
SITA services
2001
Provision made for statistical moderation of continuous assessment
Tertiary System
1998
Provision made for continuous assessment (e.g. assignments) marks
Tertiary System
1987
Senior Certificate (SC) system dev by DET for certification of Std 5, 8 & 10, ABET & DET teachers training colleges
SC System
Standardization method for Tertiary change (Kolmogorov-Smirnov to Ogive)
Standardisation Change
DHET award tender to replace their systems (NCV, NATED & AET/GETC)
Tender Award
2015
2006
An initiative is started to re-write a new integrated computing system
IEC System
New system still not adequate and effort abandoned
IEC System

## Slide 3: High level Certification Lifecycle (Main & Supplementary)
Validated: Candidate details, Results and Centres In Arrears
Validated: Centre-Subject Moderation Record, Irregularities, Subject Requirements e.g. Subject Requirements & Prerequisites e,g. Condoned, Pass Rate,
Not Validated: Candidate details and Centres In Arrears
Validated: Capture rate, Subject Requirements (External Moderator Report), Duplicate Candidates, Valid marks (0-100 or indicators for absent, missing script etc.)
Not Validated: Candidate details, Subject requirements & Prerequisites, and Centres In Arrears
Validated: Candidate Details (Exam No), Valid marks (0-100 or indicators for absent, missing script etc.) and verification of captured mark
Not Validated: Candidate Details (e.g. Surname, DOB, ID), Subject Requirements & Prerequisites, and Centres In Arrears
  Issue Subject / Full Certificate at Candidate level. Consolidation done across exam cycles where required
  Calculated per candidate per subject per centre, requires valid centre-subject moderation record. Output is Schedule / Statement of Results
  Executed per subject, requires 95% capture rate nationally on the external component per subject. ‘Soft block’.
Capturing marks from marksheets (system generated or manual) directly onto mainframe system or via upload, and mark changes.
Enrolments of candidates per centre-course-subject direct onto mainframe system or via upload files. NCV and CET sent to Umalusi
Register Exam Date, Courses & Subject Structures, Packing Material, etc.
Enrol
Candidates
Apply Standardization Adjustment
Conduct Resulting
Prepare for Examinations
Capture marks
Conduct Certification
Administering exams in a controlled environment
Administer Exams
Executed per subject per centre that requires a minimum capture rate of 80% of both internal and external components. Small Cohort requires 100%
Conduct Statistical Moderation
Certificate and Waybill number captured on system. Certificates dispatched via courier. Waybill used for tracking purposes
Distribute Certificates
Certificate handed to candidate
Hand Over Certificate to Candidate
Validated: Umalusi approved subject structures
Validated: Duplicate Candidates. Enhancement in progress to enrol candidates only for subjects that centres approved to provide.
Validated: Capture Rate, Duplicate Candidates Valid marks (0-100 or indicators for absent, missing script etc.)
Not Validated: Candidate Details (e.g. Surname, DOB, ID), Subject Requirements & Prerequisites, and Centres In Arrears
NCV
NATED
AET/GETC
Red text – Process inhibitors
Notes: Apply Standardization Adjustment: component for NCV (ISAT + Exam Mark) for Nated (Exam Mark Only)

## Slide 4: Brief Status of System Processing for 201611 TVET Exams
System | Achievements / Status | Planned Activities | Key Challenges
National Accredited Technical Education Diploma (NATED) | Initial resulting and schedule of results completed end Dec16 Additional resulting and schedule of results ongoing Implemented controls to prevent candidates being resulted that did not achieve the subminimum required for continuous assessment marks Corrected certification indicators Program developed to determine candidates not yet resulted / certified on NATED | Statement of Results for third week of Feb17 (on track) Certification for end Mar17 (on track) | Conditional approval obtained on initial resulting requiring certification indicators to be corrected Late mark entries System consolidation of candidate results across exams being addressed Lead time required to implement policy changes and execute statistical moderation and resulting processes
National Certificate (Vocational) (NC (V)) |  |  | 

## Slide 5: NCV
OUSTANDING CERTIFICATES 200711 TO 201603

## Slide 6: Summary of Outstanding Certificates
Note 1:
This includes outstanding certificates identified initially during August 2015 and additionally during the project. A comparison was done between the current outstanding certificates and those the closest matched (for 31Aug15: 236819 Outstanding Certificates & 129512 Candidates) to determine how many of the initially identified currently remains outstanding. The results are:
2 739 are outstanding certificates additionally identified
413 candidate records were initially identified and are currently in process of certification (datatsets containing candidate records in process between SITA/DHET and Umalusi)
460 candidate records were initially identified and currently undergoing error diagnosis
 | Nov 2007 to Mar 2015 |  | Nov 2015 | Mar 2016 | Total | 
Reporting date | Aug 15 | 15 Feb 17 | 15 Feb 17 | 15 Feb 17 |  | 
Outstanding Certificates | 236 821 | 3 6121 | 22 622 | 7 395 | 33 297 | Private: 957 & State: 32 340
In Process of Certification |  | 1 884 | 8 623 | 1 706 | 12 213 | Private: 546 & State: 11 667
Error Diagnosis Underway |  | 1728 | 13 999 | 5 357 | 21 084 | Private: 411 & State: 20 673
Candidates Affected | 129 516 | 3 5 77 | 21 683 | 7 063 | 32 135 | Private: 852 & State: 27 418
6
The interventions undertaken from Aug 2015 to 29 Jan 2017 to address the outstanding candidate records and execute Nov 2015 & Mar 2016 exams resulted in Umalusi issuing 440 113 certificates

## Slide 7: Reducing Outstanding Certificates
Approach to Reduce Outstanding Certificates Indicated Above (2-3 months)
Outstanding Certificates
33 297
Umalusi Tested: 24 717
(Primary Reason Not Final Certified Is Due to Mark Differences)
Not Tested
8 580
Test Accepted
23 613
Test Not Accepted due to Centre In Arrears 671
Test Not Accepted due to Technical / Data Matters
(Description of Error types in slide on Analysis of Test Datasets (201411 to 201603) below
433
Approach to Finalise Certification
DHET to submit affidavit to Umalusi (1 week)
DHET / SITA to process (1 week)
Umalusi to process and DHET to distribute (1 week)
DHET and Umalusi to address
7
DHET & SITA to address 1812 report (2 weeks)
DHET & SITA to analyse and resolve each candidate records (8-12 weeks)
DHET & SITA to address consolidation matters (ongoing when problems arise)

## Slide 8: Certificates Issued by Umalusi for Nov 2007 to Mar 2015
Chart: 
| Aug-15 | Sep-15 | Oct-15 | Nov-15 | Dec-15 | Jan-16 | Feb-16 | Mar-16 | Apr-16 | May-16 | Jun-16 | Jul-16 | 01Aug16 to 30Aug16 | Sep-16 | 01Oct16 to 07Oct16 | 08Oct16 to 29Jan17
Per Reporting Cycle | 695 | 1 | 3 | 2831 | 32171 | 0 | 3097 | 29374 | 41524 | 5544 | 26596 | 16035 | 5188 | 91677 | 2746 | 26579
Cumulative | 695 | 696 | 699 | 3530 | 35701 | 35701 | 38798 | 68172 | 109696 | 115240 | 141836 | 157871 | 163059 | 254736 | 257482 | 284061
The following is the number of certificates issued by Umalusi for Nov 2007 to Ma 2015 per reporting cycle from August 2015
Source:
Reports from Umalusi

## Slide 9: Breakdown of Certificates Issued for Nov 2007 to Mar 2016
Transaction type | Level | Nov 2007 to Mar 2015 | Nov 2015 | Mar 2016
First issue: National Certificate (Vocational) | 2 | 29 501 | 21344 | 2008
First issue: National Certificate (Vocational) | 3 | 17 218 | 12051 | 1437
First issue: Subject Statement | 2 | 68 389 | 23872 | 4744
First issue: Subject Statement | 3 | 80 506 | 16664 | 5300
First issue: Subject Statement | 4 | 49 211 | 9160 | 4737
First issue: NSC/NCV Bachelors Degree | 4 | 201 | 148 | 
First issue: NSC/NCV Diploma | 4 | 1 563 | 1156 | 16
First issue: NSC/NCV Higher Certificate | 4 | 7 919 | 5237 | 803
 |  | 254 508 | 89 632 | 19 045
Withdraw | 2 |  | 23929 | 
Withdraw | 3 |  | 8066 | 
Withdraw | 4 |  | 3998 | 
Failed all subjects | 2 |  | 6258 | 259
Failed all subjects | 3 |  | 3244 | 220
Failed all subjects | 4 |  | 1271 | 129
Replacement: NCV (Change of Status) | 2 | 7 995 |  | 
Replacement: NCV (Change of Status) | 3 | 5 569 | 1 | 
Replacement: NSC/NCV Bachelors Degree | 4 | 2 |  | 
Replacement: NSC/NCV Diploma (Change of Status) | 4 | 76 |  | 
Replacement: NSC/NCV Higher Cert (Change of Status) | 4 | 2 981 |  | 
Replacement: NCV (Duplicate of Original) | 3 | 1 476 |  | 
Re-issue: NCV | 2 | 21 |  | 
Re-issue: NCV | 3 | 3 057 |  | 
Re-issue: NCV | 4 | 15 |  | 
Re-issue: Subject Statement | 2 | 6 |  | 
Re-issue: NSC/NCV Bachelors Degree | 4 | 87 |  | 
Re-issue: NSC/NCV Diploma | 4 | 688 |  | 
Re-issue: NSC/NCV Higher Certificate | 4 | 7 096 |  | 
Replacement (complied with pre-requisite | 3 | 345 |  | 
Replacement NCV Bach (complied with pre- | 4 | 1 |  | 
Replacement NCV DIP (complied with pre-r | 4 | 7 |  | 
Replacement NCV HC (complied with pre-re | 4 | 131 |  | 
 |  | 29 553 | 46 767 | 608
 |  | 284 061 | 136 399 | 19 653
The following is the number of certificates issued by Umalusi for Nov 2007 to Mar2016 from Aug 2015

## Slide 10: Outstanding Certificates and Candidates Affected Per Exam Cycle
Key Challenges
Additional outstanding candidate records were identified during execution of data quality checks that required analysis and clearing
Consolidated candidate records (consolidation of subject results across different exam cycles) that have outstanding subjects not yet certified must first be unconsolidated then the outstanding subject (s) must be certified after which the record must be reconsolidated.
Technical matters being experienced on an ad hoc basis for consolidation, which once the matter has been encountered a detailed analysis is required to be done due to the inherent complexity of the programs.
Root cause analysis of data related problems are complex and time consuming.
Brief Status
The majority of these outstanding certificates are related to mark changes where the marks submitted during resulting differs from the marks submitted at certification. The DHET and Umalusi agreed that DHET must submit justification (evidence or an affidavit) for the mark changes/ DHET has undertaken to resolve this matter before end Feb 2017
DHET, Umalusi and SITA agreed that SITA will provide test datasets with a view of detecting and addressing errors upfront so that Umalusi can fast track the approval of the datasets once DHET provides the justification. SITA provided test datasets totalling +- 24 717 candidate records for exam cycles 201411 to 201603 and Umalusi processed it.
  23 613 candidate records passed the test and will be accepted once DHET submits the justification to Umalusi
  671 candidate records failed due to Centre accounts in arrears
  433 candidate records failed due to technical / other errors. These errors are being investigated
(Detail breakdown per exam cycle follows in next slide)
Exam | Level 2 | Level 3 | Level 4 | Total
200711 | 2 |  |  | 2
200803 | 40 |  |  | 40
200811 | 2 | 2 |  | 4
200903 | 210 | 247 |  | 457
200911 | 144 | 16 | 3 | 163
201003 | 67 | 18 | 35 | 120
201011 | 62 | 23 | 35 | 120
201103 | 61 | 76 | 148 | 285
201111 | 76 | 23 | 16 | 115
201203 | 50 | 23 | 18 | 91
201211 | 7 | 12 | 9 | 28
201303 | 70 | 12 | 3 | 85
201311 | 18 | 11 | 5 | 34
201403 | 40 | 24 | 10 | 74
201411 | 4 | 24 | 6 | 34
201503 | 651 | 722 | 587 | 1 960
201511 | 8 989 | 7 320 | 6 313 | 22 622
201603 | 2 097 | 2 814 | 2 152 | 7 063
Total | 12 590 | 11 367 | 9 340 | 33 297
 | 11 880 | 9 273 | 8 066 | 29 219

## Slide 11: Analysis of Test Datasets (201411 to 201603)
Exam | Level | Submitted | Test Accepted | Total No Of Records Rejected |  | Centre in Arrears # Records | Other | 
 |  |  |  |  |  |  | # Records | Description of Error Types
201411 | 2 | 18 | 1 | 17 |  | 0 | 17 | Subject condonement incorrect Condonement not allowed on Subject Statement Subject indicator possibly incorrect Subject rating adjusted possibly incorrect Not all compulsory fundament subjects obtained Level offered incorrect for transaction type Level obtained incorrect Transaction type incorrect Too few subjects for a NSC/NC(V) qualification Language of learning and teaching LOLT not offered Institution's account in arrears Duplicate transaction - subjects/certificate already issued No official language offered No First Additional language offered Transaction type and full/part time ind. incorrect Candidate irregular. Request subject certificate Candidate under investigation These errors are being addressed and will be resent to Umalusi with the final submissions
201411 | 3 | 11 | 11 | 0 |  | 0 | 0 | 
201411 | 4 | 1 | 1 | 0 |  | 0 | 0 | 
201503 (Dataset 1) | 3 | 249 | 240 | 9 |  | 3 | 6 | 
201503 (Dataset 1) | 4 | 259 | 256 | 3 |  | 3 | 0 | 
201503 | 2 | 25 | 4 | 21 |  | 0 | 21 | 
201503 (Dataset 2) | 3 | 28 | 23 | 5 |  | 1 | 4 | 
201503 (Dataset 2) | 4 | 1 | 1 | 0 |  | 0 | 0 | 
201511 | 2 | 8 435 | 7 852 | 583 |  | 296 | 287 | 
201511 | 3 | 6 209 | 6 056 | 153 |  | 127 | 26 | 
201511 | 4 | 5 455 | 5 376 | 79 |  | 78 | 1 | 
201603 | 2 | 1 508 | 1 377 | 131 |  | 72 | 59 | 
201603 | 3 | 1 430 | 1 380 | 50 |  | 49 | 1 | 
201603 | 4 | 1 088 | 1 035 | 53 |  | 42 | 11 | 
Total |  | 24 717 | 23 613 | 1 104 |  | 671 | 433 | 
Breakdown & Reasons for Rejection

## Slide 12: NCV ‘1812’ Error Report
Description of Error | Nov 07 to Mar 15 | Nov 15 | Mar 16 | Total | Resp
4 - Invalid character(s) in first name(s) |  |  | 7 | 7 | DHET
8 - Result for exam withheld - Irregularity in process |  | 2 | 1 | 3 | DHET
15 - Invalid id number and date of birth |  | 2 |  | 2 | DHET
17 - Invalid subject number | 8 |  |  | 8 | DHET
18 - Subject not evaluated | 87 |  |  | 87 | SITA/DHET
22 - Candidate not evaluated | 3 | 10 |  | 13 | SITA/DHET
44 - Duplicate Master records | 2 |  | 4 | 6 | DHET
45 - Invalid subject, may not be taken together | 11 |  | 1 | 12 | DHET
49 - Supplementary is not consolidated with November |  |  | 2 367 | 2 367 | SITA/DHET
51 - Centre amount in arrears at UMALUSI - State |  | 1 |  | 1 | DHET
52 - Centre amount in arrears at UMALUSI - Private | 30 | 11 | 1 | 42 | DHET
55 - ICASS mark is 0 | 3 |  |  | 3 | DHET
58 - Absent subjects may not be consolidated |  | 3 |  | 3 | SITA
60 - Result condoned - No subject condoned |  | 24 |  | 24 | SITA/DHET
Total | 144 | 53 | 2 381 | 2 578 | 
Number of Candidate Records affected at State TVETS affected: 2 465
Number of Candidate Records affected at Private TVETS affected: 113

## Slide 13: NATED
OUTSTANDING CERTIFICATES 200711 TO 201608
Umalusi certify N3
DHET certify N1, N2, N4-6

## Slide 14: NATED Backlog Initial Identification
Key Error Types Identified 2 - Re-checking in process 6 - Initials outstanding 9 - Irregularity outstanding 10 - Candidate has outstanding late entries 15 - Invalid id number and date of birth 19 - No subject certificate found for previous instructional offerings passed 43 - Candidate has outstanding offering requirements 45 - Invalid subject, may not be taken together
Exam Date | 1 | 2 | 3 | 4 | 5 | 6 | Grand Total
200711 |  | 5 | 497 | 36 | 252 | 119 | 909
200804 | 1 | 1 | 90 | 10 | 23 | 10 | 135
200806 |  |  | 322 | 38 | 65 | 84 | 509
200808 |  | 1 | 247 | 8 | 80 | 37 | 373
200811 | 1 | 1 | 1 169 | 34 | 133 | 103 | 1 441
200904 |  |  | 69 | 10 | 52 | 26 | 157
200908 |  | 2 | 71 | 10 | 95 | 32 | 210
200911 |  | 1 | 1 343 | 62 | 262 | 236 | 1 904
201004 |  |  | 55 | 10 | 54 | 33 | 152
201006 |  |  | 74 | 76 | 114 | 266 | 530
201008 |  |  | 54 | 12 | 55 | 38 | 159
201011 |  |  | 293 | 24 | 431 | 248 | 996
201104 | 8 | 18 | 91 | 48 | 47 | 36 | 248
201106 |  |  |  | 16 | 88 | 198 | 302
201108 | 2 | 2 | 76 | 10 | 223 | 72 | 385
201111 | 3 | 2 | 197 | 30 | 682 | 361 | 1 275
201204 | 24 | 2 | 128 | 24 | 78 | 81 | 337
201208 | 14 | 22 | 211 | 38 | 208 | 107 | 600
201211 | 6 | 10 | 194 | 132 | 777 | 401 | 1 520
201304 | 23 | 40 | 285 | 24 | 240 | 57 | 669
201306 |  |  |  | 52 | 279 | 374 | 705
201308 | 24 | 16 | 102 | 34 | 311 | 51 | 538
201311 | 15 | 25 | 97 | 126 | 1 284 | 652 | 2 199
201404 | 9 | 3 | 71 | 4 | 434 | 176 | 697
201406 |  |  |  | 144 | 424 | 630 | 1 198
201408 | 9 | 5 | 78 | 8 | 624 | 136 | 860
201411 | 3 | 5 | 122 | 60 | 1 518 | 1 075 | 2 783
201504 | 10 | 10 | 565 | 8 | 793 | 376 | 1 762
201506 |  |  |  | 44 | 412 | 529 | 985
201508 | 8 | 2 | 735 | 2 | 1 105 | 503 | 2 355
201511 | 10 | 1 | 1 102 | 10 | 2 376 | 1 934 | 5 433
201604 | 18 | 17 | 1 785 | 18 | 998 | 455 | 3 291
201606 |  |  |  | 6 | 803 | 1 673 | 2 482
201608 | 12 | 2 | 4 511 |  | 1 765 | 1 096 | 7 386
Total | 200 | 193 | 14 634 | 1 168 | 17 085 | 12 205 | 45 485
The following table provides an indication of the outstanding certification initially identified using a similar report to the one used to identify NCV outstanding certificates. Detailed checks are being performed to the nature of the errors.

## Slide 15: Addressing NATED backlog
Key Delivery Principles
  SITA accountable for systems matters
  DHET accountable for data matters
  Backlog to be addressed at a candidate-subject level and not just candidate level
Key Categories and Potential Causes of Backlog
  Candidate Enrolled Not Yet Resulted
    No marks captured
    Marks captured and external moderator report outstanding (practical subjects only)
    Marks captured and not yet moderated (capture rate not met)
    Marks captured and irregularity not finalised
  Candidates Resulted Not Yet Certified
    Not yet submitted to Umalusi due to e.g. centre in arrears (private centres only)
    Submitted to quality assuror but rejected due technical matters e.g. adjustment does not carry through
    Submitted to quality assuror, quality assuror accepts and provides return file, but return file not yet uploaded
  Key constraints
  Responsibility to clear backlog must be clearly defined
  Limited system functionality
  Consolidation challenges
  Turnaround time to process datasets

## Slide 16: Addressing NATED backlog
Description of High Level Approach
  DHET and SITA staff orientation and alignment to delivery approach
  Determine estimate on extent of backlog (more detailed including not yet resulted and not yet certified)
  Cased-based 'specific' approach to be followed to reduce backlog
    Define and agree on scenario's
    Extract information from system using existing reports of developing new reports
    Analyse scenario data
    Agree resolution approach (e.g. DHET to obtain and capture data or SITA to develop functionality to update data)
    Implement resolution
  Work has already commenced to reduce the backlog
  Umalusi has significantly reduced turnaround timeframe
  Volume of errors produced by the system has decreased
  26 621 candidate records from the original 68 642 outstanding as at 10 February 2017 have already been processed and certificates issued for candidates who met the requirements
Overall Time Estimate to Reduce Backlog
  Difficult to provide a specific date right now at the start of the process as the nature and the complexity of the challenges blocking the release of results must first be determined – it is expected that the analysis of the challenges will be completed in March 2017 and that a project plan indicating more specific dates can be provided thereafter
  Where candidate records contain no data gaps or technical errors certificates will be issued as each exam cycle is processed staring with November 2007 (NATED has 6 levels per cycle)

## Slide 17: Conclusion
SITA understands that the delays in issuance of certificates have far reaching implications on students and therefore continues to place emphasis on dealing with the matter
Our ongoing detailed data quality checks have brought to the fore many more additional outstanding certificates, which were not initially identified. Though the intervention of SITA, DHET and Umalusi, a significant number of outstanding certificates have been issued since August 2015; it has unfortunately not yielded the ultimate result that we desire. Therefore, the following activities will be executed as a matter of urgency that will result in a further reduction of the outstanding certificates.
  DHET to provide the required justification for mark changes and address data anomalies
  SITA to address the consolidation matters and enhance the system changes to address the required technical matters identified during the testing of the 201503 and 201511 datasets
There is still a possibility for additional certificates to come to the fore as the remaining certification data per level is processed and cleared, for example
  Should a Level 2 data certification error be resolved it will automatically free up not only the full Level 2 certificate, but also full certificates on Levels 3 and thereafter Level 4 where applicable (snowball effect)
  When a consolidation run is completed after cleaning up the remaining certificates outstanding per level per cycle, more full certificates will also come to the fore when the data is consolidated across the different levels and cycles
SITA will continue to conduct ongoing quality checks and enhance the system to improve reporting, error handling, and support referential data integrity. SITA has also commenced conducting data quality testing outside of the mainframe to improve quality of data
The DHET, Umalusi and SITA processes will continue in respect of ‘mop-up’ (e.g. capturing of marks, submission of portfolio of evidence and mark changes) and addressing outstanding certificates, candidate requests, irregularities, pre-requisites and queries

## Slide 18: Conclusion
Service delivery is an ongoing process and SITA remains committed to improving service delivery in line with DHET expectations
SITA has received overwhelming support from DHET and Umalusi during reduction of the outstanding certificates to-date.

## Slide 19: Thank You