## Slide 1: VOTE 14: BASIC EDUCATION
STANDING COMMITTEE ON APPROPRIATION
23 August 2017
MR HM MWELI
Director-General

## Slide 2: PRESENTATION OUTLINE
Purpose
Under/Over-Expenditure
Performance Information
Service Delivery Implications
Addressing AGSA Findings
Addressing Recommendations
Scholar Transport
Infrastructure
Recommendation
Additional Information
2

## Slide 3: PURPOSE
To present a progress report on key matters to the Standing Committee on Appropriation.
3

## Slide 4
UNDER
OR
OVER-EXPENDITURE
4

## Slide 5: ALLOCATION AGAINST ACTUAL EXPENDITURE PER PROGRAMME FOR THE 2016/17 FINANCIAL YEAR
Programmes | 2016/17 |  |  | Expenditure as % of Appropria-tion
 | Appropriation | Actual Expenditure | Variance | 
 | R’000 | R’000 | R’000 | 
Administration | 419 000 | 418 301 | 699 | 99.83%
Curriculum Policy, Support and Monitoring | 1 877 954 | 1 826 691 | 51 263 | 97.27%
Teachers, Education Human Resources Development and Institutional Development | 1 179 040 | 1 177 397 | 1 643 | 99.86%
Planning, Information and Assessment | 12 594 706 | 11 719 953 | 874 753 | 93.05%
Educational Enrichment Services | 6 342 761 | 6 333 722 | 9 039 | 99.86%
Total | 22 413 461 | 21 476 064 | 937 397 | 95.82%
5

## Slide 6: ALLOCATION AGAINST ACTUAL EXPENDITURE PER ECONOMIC CLASSIFICATION FOR THE 2016/17 FINANCIAL YEAR
Economic Classification | 2016/17 |  |  | Expenditure as % of Appropriation
 | Appropriation | Actual Expenditure | Variance | 
 | R’000 | R’000 | R’000 | 
Compensation of Employees | 468 690 | 454 375 | 14 315 | 96.95%
Goods and Services | 2 050 375 | 2 066 112 | (15 737) | 100.77%
Interest and Rent on Land | 46 321 | 46 321 | 0 | 100%
Transfers and Subsidies | 17 852 413 | 17 845 764 | 6 649 | 99.96%
Payment for Capital Assets | 1 995 662 | 1 063 492 | 932 170 | 53.29%
Total | 22 413 461 | 21 476 064 | 937 397 | 95.82%
6

## Slide 7: UNDER-EXPENDITURE
Projects | Reasons | Remedial Measures
Curriculum Policy, Support and Monitoring (Goods and Services) |  | 
Kha Ri Gude programme (EPWP) | The main cost driver is stipends paid to volunteer educators whose number depends on the number of learners in the programme. The target number of learners was 295 000 for 2016/17 Verification of authentic learners showed a reduced number of 123 914 learners. The reduction in numbers affected the number of volunteers to be recruited and paid. Intensified verification of learners further caused withholding of payment of stipends for three to four months | The campaign has been concluded as it has reached its target.
7

## Slide 8: UNDER-EXPENDITURE
Projects |  | Reasons | Remedial Measures
Curriculum Policy, Support and Monitoring (Goods and Services) |  |  | 
Second Chance | The programme had budgeted for the payment of teachers and centre managers for the face to face classes. However, there was low expenditure on this item due to low and/or no enrolments for face to face classes in some provinces Study Guides for Agricultural Science, History and Business Studies could not be delivered on time (the expenses will be born in the 2017/18 financial year). Planning for the Digital platform and initial development was conducted as part of the Phakisa Project and hence the project did not incur the expenses. |  | Strengthened advocacy viz. ministerial roadshows and activations sessions Strengthened planning and communication with PEDs Increased Digital options to encourage learners to utilize more online options Printing scheduled for early in the financial year
8

## Slide 9: UNDER-EXPENDITURE
Projects | Reasons | Remedial Measures
PLANNING, INFORMATION AND ASSESSMENT (Payment of Capital Assets) |  | 
ASIDI Programme | Poor performance by implementing agents, professional service providers and contractors, which necessitated the termination of contracts and the process of appointing replacements. The process of rationalisation and mergers of schools especially in the Eastern Cape Province, also delayed the achievement of targets. | DBE constituted a task team to fast track and conclude the rationalization process on ASIDI schools in the Eastern Cape; Projects re-allocated from poor performing IAs and allocated to performing IAs like DBSA; CDC and Mvula Trust. Contracts of poor performing contractors terminated; Use of the Programme Support Unit and internal capacity to implement some projects.
9

## Slide 10: UNDER-EXPENDITURE
Projects | Reasons | Remedial Measures
EDUCATIONAL ENRICHMENT SERVICES |  | 
HIV and Aids conditional grant (Limpopo Province) | Delays in (i) provincial approval of bids due to provincial public service strike; (ii) filling of 4 vacant posts to enhance provincial capacity to manage the programme; (iii) Awarding of a bid to a service provider that did not have capacity to deliver the service; (iv) as well as delays in payment of invoices for activities conducted. In addition, the approval by National Treasury to pay the stipends for 108 Learner Support Agents was only approved in March 2017. | The department is working with National Treasury to come up with transversal tenders to address such identified challenges. DBE is strengthening its monitoring.
10

## Slide 11: OVER EXPENDITURE ON GOODS AND SERVICES
Project | Reasons | Remedial Measures
PLANNING, INFORMATION AND ASSESSMENT (GOODS AND SERVICES) |  | 
ASIDI Programme | The DBE appointed a team to fast track the rationalization of ASIDI schools in the EC, in order to meet its targets Projects that were terminated from implementing agents, e.g CSIR, were in the interim, managed by the DBE through the Programme Support Unit, and additional resources were solicited to manage these projects. | The rationalisation of ASIDI schools in the EC has been completed and the process of appointing contractors is in progress Replacement Implementing Agents have been appointed
11

## Slide 12
PERFORMANCE INFORMATION
12

## Slide 13: 2016/17 ANNUAL STATUS BAR FOR INDICATORS
Programme | No. of indicators per programme | Annual Targets | Quarterly Targets | Bi-annual Targets | Achievements to reach the Annual Targets |  | 
 |  |  |  |  | Not achieved | Partially achieved | Achieved
One | 3 | 0 | 3 |  | - | 1 | 2
Two | 16 | 12 | 2 | 2 | - | 3 | 13
Three | 8 | 6 | 2 |  | 2 | - | 6
Four | 13 | 10 | 2 | 1 | 4 1 (ANA) | 3 | 5
Five | 4 | 3 | 1 |  | - | 1 | 3
Total distribution | 44 | 31 | 10 | 3 | 7 | 8 | 29
Percentage distribution | 100% | 70% | 23% | 7% | 16% | 18% | 66%
All Annual Targets are White unless FULLY ACHIEVED.
Where 50% of the target has not been achieved, the status will be reflected as red.
Where 50% or more of the target has been realised, the status will be reflected as amber.
Where the target has been achieved, the status will be reflected as green.
13

## Slide 14: APP INDICATORS NOT ACHIEVED
# | PERFORMANCE INDICATORS | TARGET FOR 2016/17 AS PER APP | ANNUAL OUTPUT 2016/17 | ANNUAL STATUS
3.3.1 | Number of teachers participating in the EFAL diagnostic tests | 10 000 Annually | ANNUAL: 2 242 EFAL Teachers have been tested | 2 242 - 10 000 = -7 758 negative deviation (refer to 3.3.2 for reason for variation and remedial actions)
3.3.2 | Number of teachers participating in the Mathematics diagnostic tests | 10 000: Annually | ANNUAL: 1 892 Mathematics teacher have been tested | 1 892 - 10 000 = - 8 108 negative deviation Delays in the administration of tests due to union resistance to testing at provincial level slowed the processes down as did development partner funding delays (EU).
Remedial Action: A collaboration agreement was subsequently reached with the ETDP SETA (R1.7 million allocation) and VODACOM (provided R500 000) to assist with the administration of the tests in EFAL. The DBE engaged officials in NW, KZN, FS and MP provinces on how to deal effectively with resistance from the teacher unions. |  |  |  | 

## Slide 15: APP INDICATORS NOT ACHIEVED
# | PERFORMANCE INDICATORS | TARGET FOR 2016/17 AS PER APP | ANNUAL OUTPUT 2016/17 | ANNUAL STATUS
4.3.1 | Number of new schools built and completed through ASIDI | 59 Annually | ANNUAL: 16 in 2016/17 179 in total | Negative deviations The process of rationalisation and mergers of schools on the ASIDI programme also contributed to the set targets not being achieved. Poor performance by the Professional Service Providers resulting in inferior quality of work which had to be redone, Poor performance by Implementing Agents (IA). The DBE had to terminate some contracts with the IAs or reduced the scope of work due to poor performance, Inclement weather, Construction work disruptions due to community unrest, The process of rationalisation and mergers of schools on the ASIDI programme also contributed to the set targets not being achieved.
4.3.2 | Number of schools provided with sanitation facilities through ASIDI | 265 Annually | ANNUAL: 30 in 2016/17 446 in total | 
4.3.3 | Number of schools provided with water through ASIDI | 280 Annually | ANNUAL: 29 in 2016/17 634 in total | 
4.3.4 | Number of schools provided with electricity through ASIDI | 620 Bi-annually Q1: 310 Q2: 310 | ANNUAL: 0 in 2016/17 306 in total | 
Remedial Actions: Weekly accountability meetings chaired by the DG held with implementing agents; DBE constituted a task team to conclude the rationalization process on ASIDI schools in the Eastern Cape; Projects re-allocated from poor performing implementing agents and allocated to performing implementing agents like DBSA; CDC and Mvula Trust. Contracts of poor performing contractors terminated; Use of the Programme Support Unit and internal capacity to implement some projects; Social facilitation intensified in communities that are prone to disruptions. |  |  |  | 

## Slide 16: PUBLIC ENTITIES
ENTITIES | MANDATE | MAJOR RISKS | OPPORTUNITIES
UMALUSI | To set and monitor standards for general and further education as contemplated in the National Qualifications Framework Act (Section 28) and the General & Further Education and Training Quality Assurance Act. Umalusi quality assures the NSC. | Resource constraints (staff personnel and expertise) for full elaboration of UMALUSI mandate in respect of the quality assurance mandate. Lack of agreement regarding roles and responsibilities in qualification development and implementation in the sector. Irregularities in the system | Collaboration with DBE in curriculum implementation and development. Improvement in standards of qualifications and curriculum. Improved quality of education and training providers.
SACE | To regulate, protect and promote the teaching profession . SACE has successfully evaluated and accredited professional development providers, registered | Institutional challenges. Resistance by Teacher Unions to participate on some activities linked to SACE including Professional development. Lack of buy in by teachers to participate in on SACE-linked activities Irregularities oversight MTSF/NDP alignment needs strengthening in terms of sector outcome. | Developing professional standards and ethics for teachers will assist in improving teacher quality. Excellent coverage and reach as a registration body, so can contribute to understanding teaching corps.

## Slide 17
ADDRESSING AGSA FINDINGS
17

## Slide 18: PROGRESS IN ADDRESSING AGSA CHALLENGES…
The Department of Basic Education ( DBE) has strengthened the management of Performance
Information in conducting the following:
Early warning: Quarterly Reporting systems established to alert key managers at Quarterly Branch Reviews on Programme Performance ( achievements and non achievements).
DBE strengthened process systems: managing performance information and heightening evidence reported by Branches.
Sanctions applied in terms of consequence management in areas of non- performance.
Performance agreements and assessments for all sms members for financial and programme management emphasised in relation to targets.
Weekly Senior Management meeting reports, comprising of progress per Branch within each Programme with regards to statutory Planning and Reporting obligations to feed into Quarterly Reporting improvements.
18

## Slide 19: PROGRESS IN ADDRESSING AGSA CHALLENGES
The Basic Education and Sector plans to strengthen the monitoring of the MTSF by
undertaking the following:
Strengthening and refining the DBE Technical Indicator Descriptions (TID)
to close the gaps identified with the 2016/17 audit process.
Strengthening alignment of DBE Annual Performance Plan (APP) and Medium- Term
Strategic Framework ( MTSF) to strengthen Outcome 1 reporting.
Strengthening the monitoring systems on MTSF indicators with provincially
  segregated information;
Developing Standardised Technical Indicator Descriptions (TIDs) for all
Provincial Education Departments (PEDs) but more work is still required;
Development and Inclusion of MTSF standardised indicators for the Sector
Validating information reported by the sector using EMIS and specialised
surveys.

## Slide 20: PROGRESS ON 2015/16 AUDIT FINDINGS
Audit finding | Action taken to address findings | Progress made
ASIDI Commitments | Departmental officials collected all the contracts from the IAs and commitments were updated. This process was only completed in the current financial year (2017/18). ESKOM provided acceptable documentation for commitments. | The commitment register was fully updated during the 2017/18 financial year. ESKOM commitments have been updated.
Expired MoAs of Implementing Agencies not being extended (ASIDI) | All the existing MoAs with different Implementing Agents on the ASIDI Programme have been extended till the 31 March 2018. | A schedule and copies of extended MoAs have been submitted and filed by Directorate Finance.

## Slide 21: PROGRESS ON 2015/16 AUDIT FINDINGS
Audit finding | Action taken to address findings | Progress made
Section 42 (Transfer of completed schools to provinces) | There were discussions and work sessions with the DBSA and their appointed PSP to transfer the first 49 Schools built in the Eastern Cape. Due to the schools being issued with clustered contracts, it was decided that the schools can only be transferred once all 49 Schools’ Close-out reports are received. | Still awaiting Close-out reports that are being compiled by DBSA for the 49 schools. The Department has been working on getting the supporting documents from the IAs to breakdown/split the clustered schools.
Non compliance with the Supply Chain Management process when appointing a service provider to render a project management service for the Kha Ri Gude mass literacy campaign for a three-year period: Tender number DBE 036 | The BEC members are taken through the Specification/ Terms of Reference of all tenders before they start with the evaluation in order to understand the Evaluation Criteria. The process will minimize the misinterpretation of the Evaluation criteria. All processes followed are guided by National Treasury’s Instruction Notes, SCM Policy. | Ongoing.
21

## Slide 22: PROGRESS ON 2015/16 AUDIT FINDINGS
Audit finding | Action taken to address findings | Progress made
Immovable Assets (ASIDI) | Monthly reports are prepared by both the Implementing Agents and the ASIDI PSU indicating the progress of the ASIDI Programme. The reports are reviewed by the ASIDI Programme Manager and are safely kept for records. A letter detailing the areas of concerns and reporting timelines will be drafted and sent to all IAs through the office of the Director-General. In the process of reviewing the role of the PSU which when finalised will result in better reporting from the ASIDI Unit. | From September 2016, a monthly BAS vs Immovable Asset/WIP reconciliation was performed and accounted for correctly. A detailed Work In Progress and Practical Completion certificates reconciliation was also performed for year-end at a per school level that balances back to BAS for 2011 to 2017.
22

## Slide 23: PROGRESS ON 2015/16 AUDIT FINDINGS
Audit finding | Action taken to address findings | Progress made
LTSM Textbook catalogue | The Department requested exemption from supply chain management process from National Treasury for the compilation of the national catalogue . | National Treasury granted approval for deviation / exemption on 3 March 2017. Completed.
Employee costs | DPSA addressed the matter of secondments. However, the consultant rates were not addressed. The Auditor-General indicated that if payments were made on consultant rates, the Department should have followed the SCM processes. | The Department is in the process of addressing the matter.
23

## Slide 24
Audit finding | Action taken to address findings | Progress made
Accruals (ASIDI) | The IAs are required to record all their monthly accruals in the ACCRUALS AGE ANALYSIS SCHEDULE. The information submitted must be signed off at an appropriate level. | ASIDI unit submitted all the quarterly information. Signed accruals were received from IAs.
SCM Limitation of Scope (ASIDI) | Direction given that all documentation of the programme has to reside in the Department, in particular, SCM documents. ASIDI unit be capacitated with additional human resources on document management system. | Interns were trained and are actively involved in sourcing required documentation from IA’s. They have already visited a number of IA’s to obtain outstanding information.
SCM on the appointment of contractors | Prior approval for concurrence to appoint any service provider is sought from the DG to enable the IAs to enter into contractual agreements. The IAs will be required to submit all copies of the bid documents prior to requesting concurrence by the DG. | On-going
PROGRESS ON 2015/16 AUDIT FINDINGS
24

## Slide 25
Audit finding | Action taken to address findings | Progress made
Compliance - Internal Audit | The Directorate has been reorganized by appointing a new Director Internal Audit (Chief Audit Executive) on 1 November 2016 the Internal Audit Charter and the Audit Committee Charter for 2016/17 were reviewed Appointed the new Audit Committee and Risk Management Committee Chairperson, Updated the risk register, Internal Audit plan revised to ensure focus on high risk areas: e.g. ASIDI, Performance Audit (Predetermined Objectives) and Kha Ri Gude and the finalisation of projects that were incomplete. | Completed. Internal audit and Audit Committee Charters have been approved. (Completed). The Risk Management Committee Chairperson was appointed. Risk register was updated. Finalized and approved 3 year strategic rolling plan and Annual Operational Plan for Internal Audit (completed). The high risk areas were audited.
PROGRESS ON 2015/16 AUDIT FINDINGS
25

## Slide 26
Audit finding | Action taken to address findings | Progress made
Guarantees (ASIDI) | The IAs are required to submit a register of all guarantees detailing their status on a quarterly basis. These will be included in the letter to be sent to the IAs. | A detailed reconciliation was performed of all cases where construction guarantees were called up. Guarantees do not apply to basic Services as they work on a retention basis.
Overpayments of contract amounts awarded for construction (ASIDI) | Implementing Agents have been reminded that all Variation Orders are to be approved by the Director-General prior to implementing them. All balances of commitments are individually recorded on BAS to minimize risk of overpayments. The IA Cash Flows are checked by the delegated PSU Finance Administrators to ensure early detection of possible overpayments. | Currently VOs are no longer submitted frequently due to proper planning. Cash Flows are checked monthly and scrutinised by the PSU Finance Administrators before any claim is submitted to Finance for processing on BAS.
PROGRESS ON 2015/16 AUDIT FINDINGS

## Slide 27
Audit finding | Action taken to address findings | Progress made
SCM Director Post and officials doing remunerative outside their sphere of appointment | The recommended declaration already forms part of the "Letter of Acceptance of Post and Assumption of Duty" documentation . A circular informing officials of their responsibilities regarding remunerative work outside their spheres of appointment with the DBE was circulated to officials on 21 July 2016. Letters have been signed by DG and sent to officials concerned. HRM managed to register for access to the CIPC database so that pre-appointment checks can be done. The post of the Director: SCM has been re-advertised. | Completed Completed Completed Completed The post has been re-advertised in the National print media on 23 July 2017.
Key management personnel | The adjustment was completed and submitted to the AG's office. Family members of key management personnel were included. | Completed
PROGRESS ON 2015/16 AUDIT FINDINGS
27

## Slide 28: PROGRESS ON 2015/16 AUDIT FINDINGS
Audit finding | Action taken to address findings | Progress
Kha Ri Gude | For 2015/16 financial year, the Director-General appointed an external audit firm to investigate the amount declared fruitless and wasteful expenditure. For 2016/17 financial year, the Director-General appointed an internal investigation team to investigate reported cases of fraud and corruption. The Team consisted of senior officials from the following directorates: Internal Audit; Finance; Labour Relations; Legal Services; and Kha Ri Gude. The Team conducted investigations in 7 provinces, except in NC and WC. The Team established that there were 40 566 learners who were affected by corrupt and fraudulent practices. Included in the 40 566 were learners who were fictitious, learners with matric and learners who never attended classes. The total number also includes learners who have Grade 9 that were identified by the Auditor-General. The initial total number learners reached was 164 481. After the investigation, the Team recommended that the Department subtract 40 566 from the 164 481. This means that that the Department remained with 123 914 learners who have registered in the 2016/17 Campaign. | Only R1.5 million was found to be fruitless and wasteful expenditure. The remainder was declared irregular expenditure since the policy used to pay on a sliding scale was not approved at the correct level. At the beginning of the Campaign the total learner target was 295 000 for the 2016/17 KRG Mass Literacy Campaign. The verification process further reduced the number of learners after the Department discovered that Volunteers recruited learners whose IDs were either declared by the Department of Home Affairs (DHA) as invalid, or some of the recruited learners were found by the DHA to be deceased. Fraudulent payments will be deducted from the affected volunteers since the final payments have not been made.
28

## Slide 29
Audit finding | Action taken to address findings | Progress
Kha Ri Gude | The investigation further determined the monies based on the affected learners. The monies were determined based on the LTSM, stationery and stipend paid to volunteers for these learners. The monies paid to the service providers were also included. The money amounted to R11.184 million that the Department disclosed as fruitless and wasteful expenditure in the 2016/17 financial year. The Investigation Team reported fraud and corruption cases to the HAWKS and Special Investigation Unit (SIU). The Team submitted the following documents when reporting the cases: List of whistles blowers; List volunteers alleged to be involved in fraud and corruption practices; Submitted reports by whistle blowers; and Summary report of the Investigation Team. | Investigations by the HAWKS and SIU are continuing.
Consequence Management on IA’s not complying | Warning letters were signed by the DG and submitted to affected officials on 26 October 2016. | Completed
PROGRESS ON 2015/16 AUDIT FINDINGS
29

## Slide 30
RESPONSES
TO
RECOMMENDATIONS
30

## Slide 31
Detailed Responses to Recommendations from Tabled Reports |  | 
REPORT OF THE STANDING COMMITTEE ON APPROPRIATIONS ON THE FOURTH QUARTER EXPENDITURE PATTERNS FOR THE 2015/16 FINANCIAL YEAR AND FIRST QUARTER EXPENDITURE PATTERNS FOR THE 2016/17 FINANCIAL YEAR , DATED 29 NOVEMBER 2016 | That the Minister of Basic Education should ensure the following: That the Department of Basic Education together with the Department of Planning, Monitoring and Evaluation and other stakeholders should develop mechanisms for appropriate sanctions to discourage poor performance, especially in ensuring that the attainment of targets in the annual performance plans is aligned to budget planning and spending performance. That the Department of Basic Education together with the National Treasury and other stakeholders should develop mechanisms aimed at dealing expeditiously with non-performing contractors for the effective provision and maintenance of schools’ infrastructure. | The DBE with the support of DPME has developed a set of Programme Performance Indicators that will assist in tracking and improving performance with the Education Sector. The DBE also convenes quarterly Outcome 1 Meetings where performance issues are discussed and means to improve on reporting and performance of the Sector Indicators. Contract between the parties is regulated by the JBCC contracts which has provision to deal with delinquent contractors. Construction guarantees which are normally signed prior to engagement with the contractors are recalled to reimburse the Implementing Agents/National Treasury should the contractor be found to be non-performing. Further, the Department of Basic Education and the National Treasury have developed a maintenance policy to ensure that 20% of the infrastructure amount is allocated for maintenance. Contractual agreements with implementing Agents have been reviewed to strengthen the enforcement of contractual agreement with contractors to ensure effective provision and maintenance of schools’ infrastructure..

## Slide 32
Detailed Responses to Recommendations from Tabled Reports |  | 
 | That the Department of Basic Education together with the National Treasury and other stakeholders should develop mechanisms aimed at dealing expeditiously with non-performing contractors for the effective provision and maintenance of schools’ infrastructure. | Contract between the parties is regulated by the JBCC contracts which has provision to deal with delinquent contractors. Construction guarantees which are normally signed prior to engagement with the contractors are recalled to reimburse the Implementing Agents/National Treasury should the contractor be found to be non-performing. Further, the Department of Basic Education and the National Treasury have developed a maintenance policy to ensure that 20% of infrastructure amount is allocated for maintenance. Contractual agreements with implementing Agents have been reviewed to strengthen the enforcement of contractual agreement with contractors to ensure effective provision and maintenance of schools’ infrastructure. Effective monitoring of the provision of infrastructure Professional Service Providers (PSP’s) and Implementing Agents (IAs) that the Department of Basic Education and provinces are utilising for the implementation of the infrastructure programme. Monitoring addresses planning, budgeting, expenditure, procurement and project management. These are interrogated and a sample of projects are visited. Based on the findings from these visits, remedial actions are devised with the province and monitored by the DBE. Monitoring deals with both programme and project matters.

## Slide 33
Detailed Responses to Recommendations from Tabled Reports |  | 
 | That the Department of Basic Education together with the National Treasury and other stakeholders should develop mechanisms aimed at dealing expeditiously with non-performing contractors for the effective provision and maintenance of schools’ infrastructure | Programme matters include: The pattern of overall expenditure being achieved; Comparisons of expenditure to projected cash flows; Progress being made with key groups of projects [e.g. Water, sanitation, libraries, laboratories, Grade R]; and Management of the portfolio of projects [ie evidence that the programme of projects is being managed effectively through the project cycle]. At the Project level the focus is on ensuring: that PSP appointments are being made; that planning and design processes are progressing; that the tender process for the appointment of contractors is progressing, that construction is progressing satisfactorily, [i.e. on programme, on budget, at acceptable quality…]; and that projects are being handed over and closed out and that final accounts are being wrapped up.

## Slide 34
Detailed Responses to Recommendations from Tabled Reports |  | 
 | That the Department of Basic Education (DBE) should finalise the rationalisation of schools process expeditiously. | The DBE has established a national project team consisting of officials from different disciplines to monitor and support the Provincial Education Departments (PEDs) with the implementation of the rationalisation of small and non-viable schools. The Heads of Education Committee (HEDCOM) resolved that ongoing monitoring should be strengthened in the Eastern Cape (EC), KwaZulu-Natal (KZN) and Limpopo (LP) The national project team has determined a schedule of dates for ongoing monthly monitoring and support visits in the EC, KZN and LP. The first visits were on 04 July 2017, 14 July 2017 and 21 July 2017, respectively. The HEDCOM also resolved that all PEDs should develop multi-year plans on rationalisation. These plans have subsequently been requested from all PEDs except for EC and WC, however it should be noted that responses were positive.

## Slide 35
Detailed Responses to Recommendations from Tabled Reports |  | 
REPORT OF THE STANDING COMMITTEE ON APPROPRIATIONS ON THE ADJUSTMENTS APPROPRIATION BILL [B16 – 2016] [NATIONAL ASSEMBLY (SECTION 77)], DATED 5 DECEMBER 2016 | The Minister of Basic Education should ensure the following: That the Department aligns and enhances its budget planning and strategic planning function in order to ensure that annual performance plans align with programmes budget allocations. That the Department ensures that all payments to suppliers are paid within 30 days. That the Department ensures that all critical vacant posts are filled timeously. | The DBE develops the Annual Performance Plans with the inputs from Finance to ensure that there is alignment with planned targets and budgeted funds. The DBE also convenes Quarterly Review Sessions that discusses issues of alignment of the MTSF to strengthen alignment of Performance Information within the department. Two tools i.e. Invoice Receipt Register as well Invoice Tracking Register have been implemented and is working well to ensure payments to suppliers within 30 days All critical vacant posts have been advertised. However, not all vacant posts can be filled as a result of budgetary cuts on the Compensation of Employees budget. The posts of Director: Logistical Services, Director: National Assessments, as well as posts of Chief Director: Quality Enhancement Programmes, Chief Director: National Institute for Curriculum Development and Chief Director: Legal and Legislative Services were advertised. The following 6 posts of Director: Sport and Enrichment, Director: GET, Director: FET, Director: Strategic Planning and Reporting, Director: Research Co-ordination, Monitoring and Evaluation, and Director: Internal and External Liaison have been filled.

## Slide 36
Detailed Responses to Recommendations from Tabled Reports |  | 
REPORT OF THE STANDING COMMITTEE ON APPROPRIATIONS ON THE 2016 MEDIUM TERM BUDGET POLICY STATEMENT, DATED 05 DECEMBER 2016 | The Minister of Basic Education should ensure that: The Department of Basic Education, in partnership with the Department of Planning, Monitoring and Evaluation and relevant stakeholders should immediately embark on a programme for the establishment of systems for the collection, verification and monitoring of data and indicators on the scholar transport programme especially in rural areas. The Department of Basic Education, in partnership with the National Treasury and all relevant stakeholders should consider the development of innovative ways of ensuring the scholar transport is effective, affordable and adheres to the principles of value for money. | The Department of Basic Education, in collaboration with the Department of transport, and as per the prescripts of the Learner Transport Policy, established the National Inter-Departmental Committee (NIDC) to oversee the implementation of the learner transport programme. The committee is comprised of national and Provincial Departments of Transport and Education. The Committee meets on quarterly basis to receive progress on the implementation of the learner transport programme and reports to the Ministers of Basic Education and Transport. The following are standard matters addressed and reported on: Progress on implementation of the policy ; Plans for learner transport per province; Learners transported quarterly per province; Budget/financial performance per province; Accident information per quarter; Transportation of learners with disabilities; and Challenges and mitigation.

## Slide 37
Detailed Responses to Recommendations from Tabled Reports |  | 
REPORT OF THE STANDING COMMITTEE ON APPROPRIATIONS ON THE 2016 MEDIUM TERM BUDGET POLICY STATEMENT, DATED 05 DECEMBER 2016 | The Minister of Basic Education should ensure that: The Department of Basic Education, in partnership with the National Treasury and all relevant stakeholders should ensure the appointment of critical technical skills; enhance support and oversight to contractors especially in the rural areas and strengthen oversight over implementing agents in the rollout of schools’ infrastructure programme. | Through the Division of Revenue Act, DBE and NT continue to support provinces with the employment of critical technical skills to enhance support and oversight to contractors through the HR capacitation Programme. The HR Oversight Committee meets quarterly to review progress, and provide reports. To date, 322 built environment professionals e.g. electrical, mechanical and civil engineers, quantity surveyors, architects, town and regional planners, works inspectors and project managers have been appointed.

## Slide 38
Detailed Responses to Recommendations from Tabled Reports |  | 
REPORT OF THE STANDING COMMITTEE ON APPROPRIATIONS ON THE DIVISION OF REVENUE BILL [B4 –2017] (NATIONAL ASSEMBLY – SECTION 76), DATED 14 MARCH 2017 | That the Ministers of Finance, Basic Education, and Transport should ensure the following: That the scholar transport function within provinces is clearly assigned with defined sector roles for the Departments of Basic Education and Transport. That there is effective coordination between the Department of Transport and the Department of Basic Education; That there is reliable, accurate and consistent data on the number of learners in need of scholar transport; and That budget allocations are responsive and aligned to scholar transport needs and requirements in provinces. | The scholar transport policy clearly assigns roles and responsibilities for the Departments of Basic Education and Transport. The Scholar Transport policy provides clarity in terms of ensuring effective coordination between the Department of Transport and the Department of Basic Education. This is done through the National Inter-Departmental Committee (NIDC) to oversee the implementation of the learner transport programme. Key stakeholders are being engaged to ensure improved effective coordination. Department of Basic Education, National Treasury and Department of Transport have put in place quality assurance mechanisms to ensure that there is reliable, accurate and consistent data on the number of learners in need of scholar transport. One of the deliverables of the review of the learner transport programme is to ensure that adequate funding and funding mechanisms are developed and put in place to ensure that allocations are responsive to needs and requirements.

## Slide 39
Detailed Responses to Recommendations from Tabled Reports |  | 
REPORT OF THE STANDING COMMITTEE ON APPROPRIATIONS ON THE APPROPRIATION BILL [B5-2017] (NATIONAL ASSEMBLY – SECTION 77), DATED 7 JUNE 2017 | The Minister of Basic Education should ensure that: The Department of Basic Education strengthen learner support programmes such as learner counselling in order to improve throughput rates and minimise learner dropouts. | Department of Basic Education and National Treasury have prioritized the provision of basic services by including the programmes in the sector’s budget as well as in the Accelerated School’s Infrastructure Delivery Initiative (ASIDI). The Department of Basic Education has implemented the following innovative ideas to strengthen learner support programmes: Health Promotion The Minister has launched the National School Hygiene Programme, a collaboration with Unilever South Africa, where all Grade 1 learners in the country will be provided with soap for handwashing, toothbrush and toothpaste for oral hygiene and dosmestos disinfectant for schools with water-resourced ablution facilities. This is a behavior change programmes that will educate learners about personal hygiene to prevent worm infestation and other infections that keep vulnerable learners away from school. National School Nutrition Programme The Department has managed to consolidate innovations around NSNP to ensure maximum access and optimal quality of the lunch menu. However, the need for an in-school breakfast feeding programme prevails. With partners, an in-school breakfast feeding programme has started in a modest number of selected schools. The DBE is working with more partners to take on more schools for same.

## Slide 40
Detailed Responses to Recommendations from Tabled Reports |  | 
REPORT OF THE STANDING COMMITTEE ON APPROPRIATIONS ON THE APPROPRIATION BILL [B5-2017] (NATIONAL ASSEMBLY – SECTION 77), DATED 7 JUNE 2017 | The Minister of Basic Education should ensure that: The Department of Basic Education strengthen learner support programmes such as learner counselling in order to improve throughput rates and minimise learner dropouts. | Psychosocial Support In many instances, the Social Workers who are available in communities are not accessible to schools as they cover the entire community. Learners could benefit a great deal from a Social Worker accessible to schools. The Department is working with the National Committee on School Social Work Education and Practice South Africa (NACOSSWEP - SA) to explore the design of School Social Work specialization. School Safety With the plight of bullying in our schools, which has been identified as one of the negative elements that affect learner performance and keep learners away from school, the Department has developed an anti-bullying campaign that consists of a television production, social media campaign and toolkits for educators to deal with bullying in schools.

## Slide 41
Detailed Responses to Recommendations from Tabled Reports |  | 
 | The Ministers Basic Education, Higher Education and Training should ensure that the Departments of Basic Education, Higher Education and Training: strengthen policy aimed at improving the quality of school curriculums and the student throughput rates to meet the needs of a modern economy | The Maths, Science and Technology (MST) Conditional grant is responsive to the MST targets set in Chapter 9 of the NDP and Goals 1-9, 16 and 20 of the Action Plan 2019, Towards Schooling 2030. The schools were supported during the financial year 2016/17: 44 schools, were supplied with Information, Communication and Technology (ICT) resources such as laptops, tablets and software for Maths, Science and Technology curriculum to support curriculum and teaching methodology 223 workshops were supplied with equipment, tools and machinery for Technology to support curriculum and practical teaching methodology at FET level; (18 workshops: Free state; 136 workshops: Mpumalanga; 45 workshops: Northern Cape; and 24 workshops: Western Cape)

## Slide 42
Detailed Responses to Recommendations from Tabled Reports |  | 
 | The Ministers Basic Education, Higher Education and Training should ensure that the Departments of Basic Education, Higher Education and Training: strengthen policy aimed at improving the quality of school curriculums and the student throughput rates to meet the needs of a modern economy | The 296 Physical Sciences Laboratories; (977: Free State; 136: Mpumalanga; 10 Northern Cape and 73: Western Cape), were supplied with consumables and subject related apparatus to support curriculum and practical teaching methodology 3641 learners (650: Free State; 237: Northern Cape, 2754 learners: Western Cape), were funded to participate in Maths and Science Competitions including Coaching and Revision Camps to improve learner preparedness for the NSC examinations: Subjects Specialists and Teachers were trained in 2016, in preparation for implementation of CAPS for Technical Schools in Grade 11 in 2017: 1647 Grade 11 Educators trained in Specialisations (Civil Technology, Electrical Technology & Mechanical Technology) in 2016. 345 Grade 11 Subject Advisors trained in Technical Mathematics & Technical Sciences in 2016

## Slide 43
SCHOLAR TRANSPORT
43

## Slide 44: SCHOLAR TRANSPORT
The National Learner Transport Policy was approved by Cabinet in May 2015 after consultations with various stakeholders.
The National Policy provides that national government will oversee the implementation of the policy in consultation with relevant stakeholders, including provinces, municipalities and school governing bodies (SGBs).
The policy further provides for a National Interdepartmental Committee (NIDC) to oversee and monitor the implementation of the Policy. The NIDC consist of representatives from the DoT, DBE and provinces. The NIDC reports to the Ministers of Transport and Basic Education on the overall implementation of learner transport programmes.
The NIDC submits a quarterly report and meet quarterly to discuss the progress on implementation of learner transport nationally. The following issues are discussed in meetings:
Progress on implementation of the policy;
Plans for learner transport per province;
Learners transported quarterly per province;
Budget/financial performance per province;
Accident information per quarter;
Transportation of learners with disabilities; and
Challenges and mitigation measures

## Slide 45
LEARNER TRANSPORT NEEDS AND PLANS FOR 2016/17 FINANCIAL YEAR
Table 1: Learner Transport 2016/17 plans
PROVINCE NAME | Total enrolment in public schools as per 2016/17 snap survey | Total number of learners that require learner transport in 2016/17 | Number of learners to be transported 2016/17 (planned) | %learners to be transported 2016/17 (planned) against the need
Eastern Cape | 1 898 723 | 111 406 | 68 576 | 62%
Free State | 671 712 | 9 736 | 8 053 | 83%
Gauteng | 2 048 558 | 97 114 | 97 114 | 100%
KwaZulu-Natal | 2 808 137 | 71 000 | 47 747 | 67%
Limpopo | 1 706 725 | 37 272 | 23 391 | 63%
Mpumalanga | 1 046 234 | 60 231 | 60 231 | 100%
Northern Cape | 288 515 | 27 803 | 22 874 | 82%
North West | 810 260 | 52 684 | 37 254 | 71%
Western Cape | 1 063 349 | 57 416 | 55 000 | 96%
TOTAL | 12 342 213 | 524 662 | 420 240 | 80%

## Slide 46
Provinces have identified 524 662 learners who are in need of learner transport. The plan for 2016/17 financial year was to transport 420 240 learners, which amounts to 80% of all learners who needed transport for the 2016/17 financial year. GP, MP and WC provided transportation for all the learners in need, whilst other provinces provided less than the numbers requiring transport due to financial constraints. EC has the highest number of learners in need and provided for only 62% of the learners against the need.
Learners transported per quarter
Table 2: Learners Transported in quarter 4
PROVINCE | No of learners in need of transport 2016/17 | Target for 2016/17 | Actual No transported Q4 | % of learners transported in Q4 against the need | % of learners transported against the target
Eastern Cape | 111 406 | 68 576 | 78 061 | 70% | 114%
Free State | 9 736 | 8 053 | 11 929 | 123% | 148%
Gauteng | 97 114 | 97 114 | 109 618 | 113% | 113%
KwaZulu-Natal | 71 000 | 47 747 | 47 747 | 67% | 100%
Limpopo | 37 272 | 23 391 | 34 321 | 92% | 147%
Mpumalanga | 60 231 | 60 231 | 60 119 | 100% | 100%
Northern Cape | 27 803 | 22 874 | 23 684 | 85% | 104%
North West | 52 684 | 37 254 | 42 281 | 80% | 113%
Western Cape | 57 416 | 55 000 | 58 217 | 101% | 106%
TOTAL | 524 662 | 420 240 | 465 977 | 89% | 111%

## Slide 47
Budget and expenditure in 4th quarter 2016/17
Table 3: Budget and expenditure 2016/17
Budget and expenditure |  |  | 
PROVINCE NAME | Budget allocation | Actual expenditure | Actual expenditure%
EC | R 435 000 000.00 | R 460 706 460.13 | 105.90%
FS | R 40 000 000.00 | R 46 000 000.00 | 126.00%
GP | R 535 896 000.00 | R 681 216 162.56 | 127.10%
KZN | R 186 000 000.00 | R 254 033 130.50 | 136.58%
LP | R 226 691 000.00 | R 218 555 692.86 | 96.40%
MP | R 455 329 000.00 | R 448 334 259.75 | 98.50%
NC | R 121 524 000.00 | R 86 528 696.44 | 71.20%
NW | R 272 640 000.00 | R 272 139 395.26 | 99.80%
WC | R 359 755 000.00 | R 329 298 018.00 | 91.50%
Total | R 2 632 835 000.00 | R 2 796 811 815.50 | 106%
The total budget allocation was R 2 632 835 000.00 for the 2016/17 financial year. Total expenditure as at end of March 2017 was at R 2 796 811 815.50, indicating an over expenditure of 6% in the 2016/17 financial year. Four provinces, EC,GP,FS and KZN overspent their budgets, whilst the five provinces, LP,NC,MP,NC and WC underspent.

## Slide 48
CHALLENGES AND MITIGATION STRATEGIES ON LEARNER TRANSPORT
Insufficient funding- Most provinces have reported that funding is a challenge as the demand for learner transport always exceeds the supply, which results in the exclusion of a number of qualifying leaners. This is particularly so in the provinces such as EC, NW, KZN. Some provinces had to require additional funding to cater for the increasing demand for learner transport in their services.
Integration of Learner Transport with other educational programmes: Lack of integration with programmes like school infrastructure programme and rationalisation of schools have an effect on the provision of learner transport. There should be integration to ensure that a common objective is achieved as these programmes can have an effect of increasing demand for transport, which results in increasing costs and inability to provide full coverage.
Road Safety: Lack of focused learner transport road safety programme focusing on the learner transport operators, parents and learners in order to raise awareness about road safety and law enforcement is critical. This is particularly so in privately arranged learner transport where there is minimal involvement of government as contracts are entered into by parents and operators.
Evaluation of the learner transport programme: The Department of Transport in conjunction with the Department of Performance, Monitoring and Evaluation (DPME), Department of Basic Education (DBE), National Treasury (NT) is undertaking an evaluation review of the current learner transport programme. The focus of the evaluation is to assess the efficacy in terms its efficiency and effectiveness. The project is co-funded by the Department of Transport, Department of Basic Education and Department of Performance, Monitoring and Evaluation (DPME). The project is expected to be completed in March 2018

## Slide 49
INFRASTRUCTURE
49

## Slide 50
50

## Slide 51: TOTAL NUMBER OF SCHOOLS COMPLETED SINCE 2009
Prov | TOTAL NUMBER OF SCHOOLS COMPLETED (ASIDI AND PROVINCIAL) |  |  |  |  |  |  |  |  | Total School Delivered
 | 2009/2010 | 2010/2011 | 2011/2012 | 2012/2013 | 2013/2014 | 2014/2015 | 2015/2016 | 2016/2017 | ASIDI | 
EC | 34 | 62 | 33 | 13 | 5 | 32 | 11 | 10 | 134 | 334
FS | 13 | 4 | 0 | 2 | 3 | 5 | 3 | 3 | 12 | 45
GP | 10 | 10 | 14 | 21 | 12 | 24 | 13 | 6 | 0 | 110
KZN | 6 | 19 | 10 | 2 | 17 | 12 | 11 | 10 | 0 | 87
LP | 34 | 4 | 14 | 7 | 7 | 13 | 17 | 0 | 3 | 99
MP | 4 | 1 | 4 | 11 | 7 | 19 | 14 | 1 | 5 | 66
NC | 1 | 2 | 2 | 4 | 3 | 0 | 4 | 3 | 1 | 20
NW | 3 | 0 | 7 | 7 | 8 | 2 | 4 | 5 | 2 | 38
WC | 6 | 9 | 19 | 5 | 4 | 14 | 23 | 19 | 22 | 121
TOTAL | 111 | 111 | 103 | 72 | 66 | 121 | 100 | 57 | 179 | 920
51

## Slide 52: PROGRESS ON ASIDI (as at 31 March 2017)
Province | Inappropriate Structures |  | Electricity |  | Sanitation |  | Water | 
 | Baseline | Completed | Baseline | Completed | Baseline | Completed | Baseline | Completed
EC | 442 | 134 | 317 | 180 | 344 | 167 | 619 | 248
FS | 30 | 12 | 143 | 23 | 68 | 12 | 101 | 49
GT | 3 | 0 | 2 | 2 | 28 | 14 | 0 | n/a
KZN | 3 | 0 | 116 | 43 | 140 | 91 | 230 | 197
LP | 3 | 3 | 142 | 5 | 77 | 75 | 121 | 95
MP | 5 | 5 | 148 | 44 | 8 | 27 | 17 | 20
NC | 1 | 1 | 0 | 0 | 26 | 10 | 12 | 0
NW | 1 | 2 | 41 | 2 | 29 | 10 | 16 | 3
WC | 22 | 22 | 7 | 7 | 21 | 19 | 4 | 3
Totals | 510 | 179 | 916 | 306 | 741 | 425 | 1 120 | 615
52

## Slide 53: PROGRESS ON ASIDI
*No of schools being addressed includes non-ASIDI schools benefitting as a result of being merged with ASIDI schools
Revision of the No of projects being implemented is due to:
Closure of schools initially on the list
Mergers of schools
Facilities having been provided though other programmes
A total of 647 schools will be addressed under the ASIDI programme as a result of mergers
SUB-PROGRAMME | IPMP BASELINE | NO OF SCHOOLS CANCELLED | *TOTAL NO OF SCHOOLS BEING ADDRESSED | NO PROJECTS COMPLETED | NO OF PROJECTS AT DIFFERENT STAGES OF IMPLEMENTATION | PROJECTS COMPLETED + PROJECTS BEING IMPLEMENTED
Inappropriate Structures | 510 | 225 | 647 | 180 | 190 | 370
Sanitation | 741 | 275 | 993 | 445 | 548 | 993
Water | 1120 | 273 | 1305 | 635 | 670 | 1305
Electricity | 510 | 225 | 383 | 306 | 77 | 383
53

## Slide 54: RECOMMENDATION
It is recommended that the SCOA discusses the report on key matters pertaining to the Department of Basic Education.
54