ANNUAL REPORT2016/17

PRESENTATION TO THE PORTFOLIO COMMITTEE

ON TELECOMMUNICATIONS & POSTAL SERVICES

ANNUAL REPORT2016/17

PRESENTATION TO THE PORTFOLIO COMMITTEE

ON TELECOMMUNICATIONS & POSTAL SERVICES

SITA	achieved	76%	of	its	planned	annual performance plan targets.

The Agency had 25 targets and has achieved 19 targets with an over achievement on 10 targets.

None achievement is mainly within the internal key performance indicators and is due to delays in the execution of plans and stricter controls over the spending on capital expenditure amongst others.

In	order	to	improve	performance	the	Agency	has adopted a new	business model which seeks to address the	long	standing	service	delivery	challenges	and current internal inefficiencies.

SITA will implement a customer service improvement strategy with new energy, focus and attention to detail .

The full implementation of the gCommerce platform will significantly improve procurement turnaround times.

SITA will invest and nurture Black Qualifying Small Enterprises (QSE’s) / Exempted Micro Enterprise (EME’s) and individuals with entrepreneurial abilities to transform these into independent and sustainable businesses.

SITA’s overall financial health has slightly improved, the Agency made a surplus of R245m compared to the deficit of R207.9m in the previous financial year. This was a result of much tighter controls on expenditure.

The Agency received an unqualified audit opinion on both the financial statements and the predetermined objectives.

The establishment of the loss control committee has resulted in a more focused approach in identifying irregular expenditure. (Consequence management has been implemented and forensic audit investigations were conducted in extreme and worst case scenarios).

A comprehensive investigation into alleged fraudulent activities within the HR department was concluded . Individuals involved were either dismissed or resigned including the executive head of HCM.

The actions taken to root out corrupt activities with the HCM department is a starting point and is a welcomed step in ensuring that SITA has the necessary personnel with ethical morals that will ensure the entity further delivers in terms of the mandate.

SITA in collaboration with National Treasury renegotiated the existing Microsoft contract which will result in significant savings of over R1.3 billion over the next three years to the national fiscus on the government-wide software and services contract.

SITA responded to government’s national e-strategy through the SITA e-government programme delivering e-government services in line with its strategic intent. The Agency implemented 28 eservices for various Government core services.

As part of its transformation journey, the Agency in 2016/17 continued with its modernisation programme and successfully rolled out the Government Private Cloud Programme to government, a virtual hosting environment for cost-efficiency.

SITA in collaboration with the Western Cape Government (WCG) Broadband Project has connected 1 037 schools of which 382 are in the rural areas.

The Agency managed to reduce the National Certificates (Vocational) backlog from 33 2 97 to 3 046.

SITA continues to drive the transformation agenda through SMME development, a total of 15 SMME’s graduated from the SITA enterprise development programme.

SITA launched a gCommerce platform i.e. an automated online buying system to speed up the procurement process and lessen the risks associated with manual manipulation. Currently the platform provides clients the ability to procure computers, computer peripherals and consumables through the SITA transversal contract.

SITA conducted a customer satisfaction survey and a Customer Satisfaction Index (CSI) of 49% was achieved which is an increase of 14% from the FY2012/13 CSI of 35%.

SITA achieved its gender target for females, where the actual performance was 46.3% against a target of 45.2%.

The Agency hosted the first SITA Hackathon, encouraging a culture of innovation and creativity to develop solutions destined to solve service delivery challenges and transform and promote a functional society..

A total of 219 interns were engaged during the financial year 2015/2016. Of these numbers, 79 interns were absorbed in various fixed term contractor positions.

As part of implementation of the CSR strategy, SITA has donated ICT hardware to 36 schools throughout the country. This initiative will bring the learners and their communities a step closer to participating in the digital world.

PROGRAMME PERFORMANCE:

SERVICE DELIVERY

PROGRAMME PERFORMANCE:

SERVICE DELIVERY

The purpose of this programme is to provide high quality IT services to enable government to deliver efficient and convenient services to citizens through the use of ICT and to optimise the provision of SITA’s IT infrastructure services in order to increase availability, flexibility, scalability, predictability and security.

| Strategic Objectives |  | Performance Indicator | Actual Achievement 2015/16 | Planned Target 2016/17 | Actual Achievement 2016/17 | Deviation from Planned Target 2016/17 | Reasons for Variance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| C1: Enhance efficiency of government business processes | M5: No. of eGovernment services implemented | 24 e-Services developed for 2015/16 | 20 e-services implemented | Achieved 8 28 e-Services |  | Additional services were developed to meet identified clients‘ needs |
| C2: Improve security of government data assets | M6: Level of maturity of ICT security M7: % compliance of SITA NKP Act with SAPS evaluation | 45%of security ICT controls, plan implemented - | Implementation of the following security controls: 1. End Protection 2. Threat Management >90% compliance of SITA NKP with SAPS | Achieved None System controls |  | N/A N/A |
|  |  |  |  | have been implemented Achieved 91% | None |  |
|  | M8: % of | - | >90% compliance Achieved to personnel 92.07% clearance requirements |  | None | N/A |
|  | personnel security clearance requirements |  |  |  |  |  |

PROGRAMME PERFORMANCE:ORGANIZATIONAL PERFORMANCE:

# SERVICE DELIVERYService Delivery

The purpose of this programme is to provide high quality IT services to enable government to deliver efficient and convenient services to citizens through the use of ICT and to optimise the provision of SITA’s IT infrastructure services in order to increase availability, flexibility, scalability, predictability and security.

| Strategic Objectives |  | Performance Indicator | Actual Achievement 2015/16 | Planned Target 2016/17 | Actual Achievement 2016/17 | Deviation from Planned Target 2016/17 | Reasons for Variance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| C3: Transform SITA into customercentric organisation | M9: Customer - satisfaction level |  | 60% customer satisfaction level | Not achieved 49% | -11% | Customer relationships have improved. However, customers are still not satisfied with the level of service they receive. |
|  | M10: % 96% level performance Performance against measured against |  | 95% level Performance against measured contracted SLA metrics | Achieved 95.6% | 0.6% | There is consistent monitoring and escalations to responsible individuals through the weekly Service Level Management (SLM) Committee meetings. |
|  | contracted SLA metrics | measured contracted SLA metrics |  |  |  |  |
| C4: Achieve growth in government market share | M11: % increase in government market share | - | 10% Increase government market share (increase on 2014/2015) | Achieved 10.8% | 0.8% | Improved customer relationships & improved value proposition through our transformation programs. |
|  | M12: % retention of services provided to customer | - | 90% retention of | Achieved | 7.68% | Constant monitoring of service levels & tracking service performance through SLA & BA meetings. |
|  |  |  | services provided 97.68% to customer |  |  |  |

8

PROGRAMME PERFORMANCE:ORGANIZATIONAL PERFORMANCE:

# INFRASTRUCTUREInfrastructure

The purpose of this programme is to optimise the provision of SITA’s IT infrastructure services in order increase availability, flexibility, scalability, predictability and security.

| Strategic Objectives |  | Performance Indicator | Actual Achievement 2015/16 | Planned Target 2016/17 | Actual Achievement 2016/17 | Deviation from Planned Target 2016/17 | Reasons for Variance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| C5: Consolidate and modernise data centres | M13: No. of data centres modernised |  | 3 SITA owned Achieved 0.244% data centres 99.993% stabilized to a) Centurion: 99.749% 99.98 % availability b) Beta: 100% electrically and c) Numerus: 100% mechanically |  |  | Due to data centre stabilisation |
|  | M14: No. of storage and server infrastructures refreshed |  | Infrastructure and Achieved None modernisation 100% plan developed Board approved and approved in January 2017 by Board by March 2017 |  |  | N/A |
| C6: Improvement of ICT infrastructure: disaster recovery | M15: Number - of disaster recovery sites established |  | 2 disaster Achieved None recovery sites 2 established |  |  | N/A |

# PROGRAMME PERFORMANCE: PROCUREMENT

The purpose of this programme is to address all issues relating to delayed procurement turnaround times, operational inefficiencies, removing customer pain points, cost ineffectiveness and transforming the procurement function.

| Strategic Objectives |  | Performance Indicator | Actual Achievement 2015/16 | Planned Target 2016/17 | Actual Deviation from Achievement Planned Target 2016/17 2016/17 |  | Reasons for Variance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| C7: Improve procurement operational efficiency to enable service delivery | M16: % of 55% of tender tender awards awards completed completed within the within the targeted targeted turnaround time turnaround time |  | 65% of tender Not achieved -31% awards 34% (132/393) completed within the targeted turnaround time |  | Late designing and implementing of effective operating model that assists in the efficient utilisation of resources and improvement on turnaround times |  |
|  | M17: Develop and roll-out of the Government e- Procurement | - | Implementation Achieved None |  | N/A |  |
|  |  |  | and roll-out of Government Transversal eProcurement portal at SITA and National Treasury in the OCPO | The transversal e-Portal was implemented and 4 transversal contracts were loaded |  |  |
| C8: Drive ICT costeffectiveness through Economies of Scale | M18: % actual savings on acquisition of ICT goods and services with major OEMs/ OSMs | 24% actual savings on | 10% actual savings on | Achieved 15% 25% | Due to negotiated discounts with service providers. |  |
|  |  | acquisition of ICT acquisition of goods and ICT goods and services with services with major major OEMs/OSM OEMs/OSM |  |  |  |  |

## ORGANIZATIONAL PERFORMANCE: PROGRAMME PERFORMANCE: Procurement PROCUREMENT

The purpose of this programme is to address all issues relating to delayed procurement turnaround times, operational inefficiencies, removing customer pain points, cost ineffectiveness and transforming the procurement function.

| Strategic Objectives |  | Performance Indicator | Actual Achievement 2015/16 | Planned Target 2016/17 | Actual Achievement 2016/17 | Deviation from Planned Target 2016/17 | Reasons for Variance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| C9: Drive economic transformation agenda | M19: % of ICT 11% of ICT acquisition spend acquisition |  | 15% of ICT Achieved acquisition 20.03% spend through |  | 5.03% | Due to managed and monitored SMME spend from list of accredited suppliers. |
|  | through SMME entities | spend through SMME entities |  |  |  |  |
|  |  |  | SMME entities |  |  |  |
|  | M20: Number of SMME entities completed SITA enterprise development | - | 10 SMME entities completed SITA ED program | Achieved 15 | 5 | - Positive response from SMMEs - Well-coordinated training programme |
|  | (ED) programmes |  |  |  |  |  |

# PROGRAMME PERFORMANCE: FINANCIAL SUSTAINABILITY

The purpose of this programme is to ensure an effective and efficient financial management and ensure financial growth and sustainability.

| Strategic Objectives | Performance Indicator | Actual Achieveme nt 2015/16 | Planned Target 2016/17 | Actual Achievement 2016/17 | Deviation from Planned Target 2016/17 | Reasons for Variance |
| --- | --- | --- | --- | --- | --- | --- |

F1: Achieve 	M1:% EBIT	-	2% EBIT	Achieved	0.75 %

sound financial 	2.75 %

management

M2: % liquidity 2.3:1 1.2:1 Achieved 1.2 ratio	2.4:1

## ORGANIZATIONAL PERFORMANCE

| M3: % gross margin | - | 20% Gross Margin | Not achieved 18.5% | -1.5% |
| --- | --- | --- | --- | --- |
| M4:% expenditure against approved Capex budget | 95.8% | 90% expenditur e against approved Capex | Not achieved 65% | -25% |

Strict cost containment measures and improved contract negotiations that yielded positive results; a positive EBIT variance was achieved.

Cost containment measures, vigorous contract negotiations and capital expenditure budgets not utilized fully resulted in a

variance as this impacted directly to higher current assets and lower current liabilities than anticipated.

Service revenue targets with high gross margin rates were not achieved.

Due to various tender delays and stricter controls over the spending on capital expenditure to ensure that the full asset life cycles and return on investment are considered, capital expenditure was lower than budgeted.

ORGANIZATIONAL PERFORMANCE:PROGRAMME PERFORMANCE:

### OrganisationORGANISATION

The purpose of this programme is to build and maintain organisational capability to enable SITA to achieve its strategic imperatives.

| Strategic Objectives |  | Performance Indicator | Actual Achievement 2015/16 |  | Planned Target 2016/17 | Actual Achievement 2016/17 | Deviation from Planned Target 2016/17 | Reasons for Variance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| L1: Build a healthy and highperforming organisation | M24: % 10% improvement Drive and |  |  |  | Not achieved 48% | -32% | Delays in finalising the HPO plan and late implementation of HPO dimensions affected the achievement of the target. |
|  | improvement in in HPO baseline HPO baseline and HPO and HPO institutionalisation institutionalisation |  | implement 80% of the 13 HPO Dimensions as per the HPO improvement plan |  |  |  |  |
|  | M25: % of critical positions with minimum cover ratio of 1:2 |  | 20% of critical positions with minimum cover ratio |  | Not achieved 13% of talent pool has been achieved | -7% | Due to delays in finalising the succession pool implementation process. |

ORGANIZATIONAL PERFORMANCE: PROGRAMME PERFORMANCE:

### Governance and AdministrationGOVERNANCE & ADMINISTRATION

The purpose of this programme is to provide leadership, strategic management, governance, risk and resource management in line with government’s accepted norms and standards.

| Strategic Objectives |  | Performance Indicator |  | Actual Achievement 2015/16 | Planned Target 2016/17 | Actual Achievement 2016/17 | Deviation from Planned Target 2016/17 | Reasons for Variance |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| P1: Establish effective governance practice | M21: Number of - material AuditorGeneral findings on finances, predetermined objectives and compliance to laws and regulations |  |  | 0 material Auditor Achieved general findings on finances, predetermined objectives |  | None | N/A |
|  | M22: Maturity level Maturity level 4 of of risk management risk management implementation implementation |  |  | Maturity level 4 of Achieved risk management CEB level 4 implementation achievement |  | None | N/A |
| P2: Proactive approach to procurement compliance | M23: Number of 0 findings on |  |  | 0 findings on Achieved |  | None | N/A |
|  | findings in the procurement fraud procurement fraud external audit with and corruption as and corruption as respect to fraud per External Audit per External Audit |  |  |  |  |  |  |
| including fraud and and corruption in report report corruption procurement process-related activities |  |  |  |  |  |  |  |

FINANCIAL OVERVIEW

FINANCIAL OVERVIEW

The revenue for the year of R5.681bn is R714.6m	(11.2%) below the budget of

R6.395bn.

The actual service revenue performance for the year was below the budget by R607.3m, while the agency revenue below budget by R107.3m

The expected gross margin on services was R1.157bn and represented a margin of 24% on services revenue. The actual gross margin was R990.4m or 23.6% of revenue. This left a gross margin shortfall on services revenue for the year of R167.1m

The expected gross margin on agency related sales was R64.9m or 4% of revenue. The actual margin for the year on agencies was R28.5m or 1.9% of agency revenue. This was a negative variance of R36.4m of the budget.

The actual gross surplus was R1.019bn which is R203.5m below the budgeted gross margin of R1.222bn.

The under performance at a gross surplus level was a combination in respect of an underachievement of labour based revenue and business opportunities that did not materialise as planned.

16

# STATEMENT OF FINANCIAL POSITION

Property,	plant	and	equipment/

intangible assets

Represents the infrastructure assets of the Agency. The increase is due to capital expenditure incurred to replace and expand the asset base.

Cash and cash equivalent

Detailed explanation is provided on the cash flow statement.

Trade and other receivable

This represents the amount owed to the Agency by departments. The agency is working with DPTS and National Treasury to collect the debts.

Income tax receivable

Amount due to the Agency from

SARS. The amount for 2016 was received in 2017.

17

17

# STATEMENT OF FINANCIAL PERFORMANCE

| In Rand | 2017 | 2016 |
| --- | --- | --- |
| Revenue | 5 680 792 621 | 5 458 602 601 |
| Cost of sales Gross surplus | (4 661 882 237) | (4 710 313 016) |
|  | 1 018 910 384 | 748 289 585 |
| Other income | 38 344 632 | 57 419 222 |
| Operating expenses Surplus/(Deficit) from operating activities | (954 839 206) | (1 139 152 306) |
|  | 102 415 810 | (333 443 499) |
| Finance income | 192 272 892 | 169 474 785 |
| Finance expenses Surplus/(Deficit) before income tax | (49 677 626) | (43 986 595) |
|  | 245 011 076 | (207 955 309) |
| Income tax expense Surplus/(Deficit) for the year attributable to shareholder | (84 171 709) | 50 686 382 |
|  | 160 839 367 | (157 268 927) |

18

18

# ANNUAL PERFORMANCE PLAN BUDGET VS ACTUAL

## In Rand	ACTUAL AS PER 	ADJUSTMENT STATEMENT OF 	FOR FINANCIAL 	NOTIONAL PERFORMANCE	INTEREST

Revenue	            5 680 792 621	      88 424 604

- Agency revenue	            1 483 252 455	      23 087 625

- Services revenue	            4 197 540 166	      65 336 979

Cost of sales	-4 661 882 237	-39 809 174

- Agency cost of sales	            1 454 738 381	                  - Services cost of sales	            3 207 143 856	      39 809 174

Gross surplus	            1 018 910 384	      48 615 430

- Agency gross surplus	                 28 514 074	      23 087 625

- Services gross surplus	               990 396 310	      25 527 805

Other income	                 38 344 632	                  -

Operating expenses	-954 839 206	8 738 599

Surplus before income tax	               102 415 810	      57 354 029

Net Finance income	               142 595 266	-41 707 111

Surplus before income tax	               245 011 076	      15 646 918

Income tax                -84 171 709                  Surplus for the year attributable to shareholder               160 839 367      15 646 918 ACTUAL EXCL. 	BUDGET 	VARIANCE

## NOTIONAL INTEREST 	(B)	% (A)	(A-B)/B

5 769 217 225	     6 395 449 003	-9.79%

1 506 340 080	     1 590 594 254

4 262 877 145	     4 804 854 749

-4 701 691 411	-5 173 077 004	9.11%

1 454 738 381	     1 525 704 906             3 246 953 030	     3 647 372 098             1 067 525 814	     1 222 371 999

51 601 699	         64 889 348

1 015 924 115	     1 157 482 651

38 344 632	         21 369 997	79.43%

-946 100 607	-1 155 538 332	18.12%

159 769 839	         88 203 664

100 888 155	         47 175 337	113.86%

260 657 994	       135 379 001	92.54%

-84 171 709	        -37 906 120	122.05%

176 486 285	         97 472 881	81.06%

19

# STATEMENT OF FINANCIAL PERFORMANCE– COST PERFORMANCE AGAINST BUDGET ANALYSIS

Decrease) in

(

costs

Decrease) in

(

labour costs

Decrease) in

(

agency COS

(

Decrease) in

service delivery

COS

Increase in loss

on disposal of

assets

(

Decrease) in

depreciation

costs

Difference Actual vs APP

(711 893 890)

(82 989 410)

(70 966 525)

(345 842 417)

5

(63 516 153)

900 751

(800 000 000)

(700 000 000)

(600 000 000)

(500 000 000)

(400 000 000)

(300 000 000)

(200 000 000)

(100 000 000)

0

100 000 000

Decrease) in

(

costs

Decrease) in

(

labour costs

Decrease) in

(

agency COS

(

Decrease) in

service delivery

COS

Increase in loss

on disposal of

assets

(

Decrease) in

depreciation

costs

Difference Actual vs APP

(711 893 890)

(82 989 410)

(70 966 525)

(345 842 417)

5

(63 516 153)

900 751

(800 000 000)

(700 000 000)

(600 000 000)

(500 000 000)

(400 000 000)

(300 000 000)

(200 000 000)

(100 000 000)

0

100 000 000

The Actual costs were below budget by R711.9million. The reason for the variance is a combination in respect of underachievement of labour based revenue and business opportunities that did not materialise as.

20

# STATEMENT OF FINANCIAL PERFORMANCE– COST PERFORMANCE AGAINST BUDGET ANALYSIS- HR

21

# STATEMENT OF FINANCIAL PERFORMANCE– MARGIN ANALYSIS

Agency Margin

Service Margin

Difference Actual vs APP

)

36 375 274

(

(

167 086 342

)

APP Budget

4

%

24

%

Actual

2

%

24

%

(180 000 000)

(160 000 000)

(140 000 000)

(120 000 000)

(100 000 000)

(80 000 000)

(60 000 000)

(40 000 000)

(20 000 000)

0

20 000 000

Agency Margin

Service Margin

Difference Actual vs APP

)

36 375 274

(

(

167 086 342

)

APP Budget

4

%

24

%

Actual

2

%

24

%

(180 000 000)

(160 000 000)

(140 000 000)

(120 000 000)

(100 000 000)

(80 000 000)

(60 000 000)

(40 000 000)

(20 000 000)

0

20 000 000

The annual performance is a reflection of the management of the Agency’s ability to adapt to changing environments and re-focussing resources to deliver on its mandate within the constraints of an evolving environment.

## 22

23

# STATEMENT OF CASH FLOW

| in Rand | 2017 | 2016 |
| --- | --- | --- |
| Cash flows from operating activities Receipts - Sale of goods and services - Finance income received - Income tax receipt Payments - Payment to suppliers and employees - Finance costs paid - Income tax paid Net Cash flows from operating activities | 6 390 210 507 | 5 513 729 864 |
|  | 6 235 144 690 62 615 731 92 450 086 | 5 445 164 099 68 565 765 - |
|  | (6 155 473 458) | (5 389 527 253) |
|  | (6 154 985 588) (487 870) - | (5 290 365 858) (5 947 054) (93 214 341) |
|  | 234 737 049 | 124 202 611 |
| Cash flows from investing activities Purchase of property, plant and equipment Purchase of intangible assetsProceeds from the sale of property, plant and equipment Net Cash flows from investing activities Cash flows from financing activities Net Cash flows from financing activities Increase/(Decrease) in cash and cash equivalents Cash and cash equivalents at beginning of year Cash and cash equivalents at end of year | (32 837 502) (171 056 747) - | (309 621 490) (201 794 610) 294 371 |
|  | (203 894 249) - 30 842 800 1 152 485 518 | (511 121 729) - (386 919 118) 1 539 404 636 |
|  | 1 183 328 318 | 1 152 485 518 |

SITA is not generating enough cash from operations to fund capital expenditure

Cash reserves are depleted to fund urgent capital expenditure

procurement

SITA is developing a finance strategy which will deal with this conundrum

24

## STATEMENT OF CASH FLOWFREE CASHFLOW

|  | In Rands | fy2013 | fy2014 | fy2015 | fy2016 | fy2017 |
| --- | --- | --- | --- | --- | --- | --- |
|  | Net income | 399,115,806 | 45,421,364 | 144,289,136 | (157,268,927) | 160,839,368 |
| Add: | Finance expenses | 4,311,214 | 816,400 | 10,197,483 | 7,219,821 | 49,677,626 |
| Less: | Finance income | (52,343,619) | (56,920,624) | (53,690,169) | (54,469,804) | (138,436,482) |
| Add: | Depreciation | 74,085,193 | 21,110,286 | 48,589,082 | 74,469,620 | 95,806,395 |
| Less: | Capital expenditures | (216,067,864) | (355,975,204) | (250,904,318) | (511,121,731) | (203,894,249) |
| Less: | Working capital investment | 0 | 142,146,383 | (28,387,958) | 403,055,381 | 5,840,093 |
|  | Free cash flow | 209,100,729 | (203,401,395) | (129,906,744) | (238,115,641) | (30,167,250) |

(300 000 000)

(250 000 000)

(200 000 000)

(150 000 000)

(100 000 000)

(50 000 000)

0

50 000 000

100 000 000

150 000 000

200 000 000

250 000 000

fy2013

fy2014

fy2015

fy2016

fy2017

Free cash flow

(300 000 000)

(250 000 000)

(200 000 000)

(150 000 000)

(100 000 000)

(50 000 000)

0

50 000 000

100 000 000

150 000 000

200 000 000

250 000 000

fy2013

fy2014

fy2015

fy2016

fy2017

Free cash flow

Free cashflow represents the cash that a company is able to generate after spending the required funds to maintain and/or expand its asset base.

SITA over the years has been producing negative free cashflow due to low cash generated from operations. This resulted in the Agency utilizing its cash reserves to fund the business operations,

This is evident when looking at the bank balance which has been depleting year on year

### 25

## SUMMARY AUDIT FINDINGS

The Agency received an unqualified audit opinion on both the financial statements and the predetermined objectives.

overall	financial	health	of	the

organisation has improved.

There	are	issues	relating	to	noncompliance to legislation noted in the audit report, namely:

The Agency has incurred irregular expenditure and fruitless and wasteful expenditure amounting to R450 million and R0.4 million respectively.

27

## UNCONDONED UNATHORISED, IRREGULAR, FRUITLESSS AND WASTEFUL EXPENDITURE

| 500.0 400.0 300.0 200.0 100.0 - |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Opening Amount | Prior year adjustments | Current Year Cases | Condonement / Write-off | Closing Amount awaiting condonement/write -off |
| 2014/15 | 67.3 | 0.2 | 22.5 | 22.8 | 67.2 |
| 2015/16 | 67.2 | 6.7 | 64.7 | - | 125.2 |
| 2016/17 | 125.2 | - | 450.4 | 9.5 | 566.0 |

600.0	Year on year comparison

R'm

28

## UNCONDONED UNATHORISED, IRREGULAR, FRUITLESSS AND WASTEFUL EXPENDITURE

Incurred in current and prior years

Irregular expenditure

Fruitless and wasteful

expenditure

Total

Incurred in current year

86 662

410

87 072

Incurred in prior years

363 324

363 324

0

Total

449 986

450 396

410

0

50 000

100 000

150 000

200 000

250 000

300 000

350 000

400 000

450 000

500 000

R'000

Incurred in current and prior years

Irregular expenditure

Fruitless and wasteful

expenditure

Total

Incurred in current year

86 662

410

87 072

Incurred in prior years

363 324

363 324

0

Total

449 986

450 396

410

0

50 000

100 000

150 000

200 000

250 000

300 000

350 000

400 000

450 000

500 000

R'000

29

## UNCONDONED UNATHORISED, IRREGULAR, FRUITLESSS AND WASTEFUL EXPENDITURE

Less than or

equal to R1mil

Greater than

R1mil but less

than or equal

to R10 mil

Greater than

R10 mil

Total

Number of cases

2

5

3

10

0

2

4

6

8

10

12

Less than or

equal to R1mil

Greater than

R1mil but less

than or equal

to R10 mil

Greater than

R10 mil

Total

Number of cases

2

5

3

10

0

2

4

6

8

10

12

Number of cases incurred in  	SITA	has Improved its	system of 2017 financial year	internal control resulting in a better identification	of	irregular expenditure.

Management	has	initiated	a number	of	formal	investigations relating to irregular expenditure and fruitless and wasteful expenditure. Majority of the cases were still under investigation at year end.

As a result no disciplinary cases were concluded during the year.

Appropriate action will be taken as soon	as	the	investigations	have been finalised.

THANK YOU!

THANK YOU!