|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **NDP Action on Water Resource** **Chapter 4: Economic Infrastructure** |  **Disaggregated Questions** |  **Motivation/ Reported information** | **Progress**  |
| **24** | A comprehensive management strategy including an investment programme for water resource development, bulk water supply and wastewater management for major centres by 2012, with reviews every five years.   | Did we draft a comprehensive management strategy including an investment programme for water resource development, bulk water supply and wastewater management for major centres by 2012?  | This is a critical policy environment and there has been no progress reported  | **N0** |
| Are we advancing with its reviews every five years?  | The national water resource strategy has not been implemented | **N0** |
| **25** | Complete phase 2 of the Lesotho Highlands water project by 2020.  | Are we on course to complete Phase 2 of the Lesotho Highlands Water project by 2020?  | To date 17 contracts have been completed, 16 contracts in progress, 2 contract is in the negotiation phase, 6 contracts at evaluation stage and 2 contract is at the tender stage. | **N0** |
| **26** | Timely development of several new water schemes to supply urban and industrial centres, new irrigation systems in the Umzimvubu river basin and Makhathini Flats, and a national water conservation programme to improve water use and efficiency.  | Did we progress with timely development of several new water schemes to supply urban and industrial centres?  | Legal Services opinion sought as to whether to continue with the gazetting for establishment of the Mzimvubu-Tsitsikamma, Berg-Olifants and Orange CMAs given the National Treasury letter to establish one CMA nationally.  | **N0** |
|  |   | Did we progress with new irrigation systems in the Umzimvubu river basin and Makhathini Flats?  | On Umzimvubu dam, planning and design work is at advanced stages, and it understood the consultations are underway on possible Chinese funding for the project. | **N0** |
|  |   | Did we progress with a national water conservation programme to improve water use and efficiency? | The department of Wtaer Affairs is working on the strategy exercise to consolidate the Magaliesburg to Sedibeng water areas of operations but there is no national water conservation progress reported | **N0** |
|  |   | Did we expand mandates of the existing water boards (between 2012 and 2017)? | The national water act is under review and the amendment Bill has not yet been tabled. Ministerial approval obtained for the consolidation of Magalies and Sedibeng Water area of operation. A submission on the appointment of an Independent Transitional Committee was submitted for approval.  | **N0** |