## Slide 1
Portfolio and Select Committees
Quarter 2 2017/18 Reports
September 2017

## Slide 2
QUARTER 2 2017/18

## Slide 3: Synopsis Second Quarter 2017/18 Results
 | Quarter Two |  |  | Year to Date |  | 
Programme | Off target | Work in progress | On target | Off target | Work in progress | On target
Park Operations |  | 0 | 10 |  | 0 | 10
Transformation |  | 1 | 4 |  | 2 | 3
Commercialisation/Tourism |  | 1 | 6 |  | 1 | 6
Corporate Governance |  | 2 | 7 |  | 1 | 8
Total |  | 4 | 27 |  | 4 | 27

## Slide 4: Programme One: Conservation & Park Operations Strategic objective: to ensure the world heritage values are conserved

## Slide 5
SO: To ensure the World Heritage Values are conserved |  |  |  |  |  |  | 
Performance indicator | Baseline | Annual target 2017/18 | Qu2 target | Qu2 Actual | YTD target | YTD Actual | Achievements/Challenges/Corrective Measures
Number of park management meetings | New indicator | 6 | 2 | 3 | 3 | 4 | Q1 target: 1 Q1 actual:1 KPI exceeded in Q2. A meeting took place with the CEO of Ezemvelo
Number of new environmental audits | 5 | 6 | 2 | 2 | 3 | 3 | Q1 target: 1 Q1 actual: 1 Licenced boat operator assessed in Q1; Sodwana Bay Dumpsite audit completed 06 September 2017; Sodwana Bay wastewater treatment works audit completed 06 September 2017
Number of follow-up environmental audits | New indicator | 5 | 2 | 2 | 3 | 3 | Q1 target: 1 Q1 actual: 1 Follow-up audit on Maphelane waste site managed by Ezemvelo in Q1; Eastern Shores APU workshop audit completed in September 2017; EKZNW Mission Rocks staff accommodation audit completed in September 2017
Number of environmental monitors deployed | 30 | 30 | 0 | 0 | 30 | 30 | Q1 target: 30 Q1 actual: 30 30 monitors remain deployed across the Park in Q1

## Slide 6
SO: To ensure the World Heritage Values are conserved |  |  |  |  |  |  | 
Performance indicator | Baseline | Annual target 2017/18 | Qu 2 target | Qu 2 Actual | YTD target | YTD Actual | Achievements/Challenges/Corrective Measures
15000ha of land rehabilitation | 15500ha | 46000ha (revised target) 25000ha (original target) | 12500 | 24005 | 12500 | 24005 | Q1 target: 0 Q1 actual: 0 Target revised due to additional funding received and efficiencies in clearing methodology
Number of kilometres of accessible coastline cleaned | New indicator | 320 | 320 | 320 | 320 | 320 | Every quarter 320km of the coastline is cleaned
Percentage completion of annual burning programme | New indicator | 100 | 0 | 2 (50ha) | 0 | 35 | Q1 target: 0 Q1 actual: 33 1070 ha was completed in Q1 The burning programme is variable depending on weather and other factors. It was possible to begin earlier in the season

## Slide 7
SO: To ensure the World Heritage Values are conserved |  |  |  |  |  |  | 
Performance indicator | Baseline | Annual target 2017/18 | Qu 2 target | Qu 2 Actual | YTD target | YTD Actual | Achievements/Challenges/Corrective Measures
Percentage applications processed iro developments in the buffer zone | 80 | 80 | 80 | n/a | 80 | 100 | Q1 target: 80 Q1 actual: 100 1 application was received in Q1 and processed No applications were received for Q2 hence percentage does not apply
Percentage of identified unauthorised activities actioned legally | 100 | 100 | 100 | n/a | 100 | n/a | Q1 target: 100 Q1 actual: 100 No unauthorised activities identified hence percentage does not apply
Percentage completion of infrastructure maintenance programme | 100 | 100 | 25 | 25 | 50 | 50 | Q1 target: 25 Q2 actual: 25 Maintenance is undertaken by third party providers. The schedule of work as set out in the contract was complied with.

## Slide 8: Programme Two: Transformation Strategic objective: to optimise the empowerment in all activities of the Park in a way that will improve the livelihoods of previously-disadvantaged

## Slide 9
SO: to improve access to work and income generation activities |  |  |  |  |  |  | 
Performance indicator | Baseline | Annual target 2017/18 | Qu 2 target | Qu 2 Actual | YTD target | YTD Actual | Achievements/Challenges/Corrective Measures
Number of temporary jobs created | 1400 | 1221 | 440 | 882 | 880 | 1309 | Q1 target: 440 Q1 actual: 427 Due to funding delays the Q1 target was not achieved. Most of the Working for Water contractors started work in the Q2
Number of training days | 4800 | 4800 | 1200 | 1810 | 2400 | 2972 | Q1 target: 1200 Q1 actual: 1162 Training of Working for Water contractors took place in Q2 as a result of the funding being received in this quarter.
Number of people participating in SMME and skills development programmes | 142 | 100 (revised target) 50 (original target) | 10 | 31 | 30 | 74 | Q1 target: 20 Q1: actual: 43 Additional funding had been sourced. It is estimated that 100 participants will participate actively in the SMME programme and the target has been revised to accommodate this.

## Slide 10
SO: to improve access to work and income generation activities |  |  |  |  |  |  | 
Performance indicator | Baseline | Annual target 2017/18 | Qu 2 target | Qu 2 Actual | YTD target | YTD Actual | Achievements/Challenges/Corrective Measures
Number of bursaries awarded | 20 | 31 | 0 | 0 | 26 | 24 | Q1 target: 26 Q1 actual: 24 At the start of the academic year there were 26 students on the programme. Two dropped out bringing the number down to 24. New students will be recruited in the last quarter
Percentage procurement from black-owned suppliers | 76 | 76 | 76 | 73 | 76 | 74 | Q1 target: 76 Q1 actual: 74 The shortfall will be made up Q3 as the Working for Wetland contractors have started work.

## Slide 11: Programme Three: Tourism/Commercial Strategic objective: to optimise the Park’s revenue generation in a commercially- and environmentally-sustainable manner, that fosters job creation and empowerment of historically-disadvantaged communities

## Slide 12
SO: to improve financial sustainability |  |  |  |  |  |  | 
Performance indicator | Baseline | Annual target 2017/18 | Qu 2 Target | Qu 2 Actual | YTD Target | YTD Actual | Achievements/Challenges/Corrective Measures
Revenue from commercial sources | R15.9m | R18.4m | 4.2 | 5.2 | 8.4 | 9.6 | Q1 target: 4.2 Q1 actual: 4.4 Increase in paid visitors and activity permits in Q2
Visitor entries | 506 860 | 520 000 | 130 000 | 128 383 | 260 000 | 236 509 | Q1 target: 130 000 Q1 actual: 108 126 Shortfall is related to a decrease in vehicular entries and an increase in pedestrian entries; proportion of paying: non-paying holding strong so impact of decrease in vehicular entries not having an impact on revenue
Percentage lapsed concessions tendered | New indicator | 80 | 80 | 80 | 80 | 80 | Q1 target: 80 Q1 actual: 80 There were no lapsed licences in Q1 and Q2
Percentage implementation of plan iro new tourism developments | New indicator | 60 | 20 | 20 | 30 | 30 | Q1 target: 10 Q1 actual: 10 Construction at Charters Creek is underway, development to be completed in Q3; Surveying for the St Lucia precinct development was done in Q2.
Number events implemented | 3 | 2 (revised target) 3 (original target) | 2 | 2 | 2 | 2 | Q1 target: 1 Q1 actual: 0 In Q1 the marathon was postponed in favour of the trail run event. The trail run and MTB cycling events took place in Q2

## Slide 13
SO: to improve financial sustainability |  |  |  |  |  |  | 
Performance indicator | Baseline | Annual target 2016/17 | Qu 2 Target | Qu 2 Actual | YTD Target | YTD Actual | Achievements/Challenges/Corrective Measures
Percentage implementation of PR programme | 100 | 100 | 25 | 27 | 50 | 52 | Q1 target: 25 Q1 actual: 25 The Gauteng Getaway show took place in Q2 18 meetings held with Trusts/Claimants Committee/Traditional Leadership 1 Community awareness event – Umhlabuyalingana Society Against Crime in September 2017. 1 Rhino day celebration event with Ubuhle-Bemvelo primary school in September 2017
Percentage Implementation of infrastructure programme | 90 | 90 | 25 | 25 | 35 | 39 | Q1 target: 10 Q1 actual: 14 KPI met

## Slide 14: Programme Four: Corporate Governance Strategic objective: to ensure that iSimangaliso’s operations are properly funded and cost-effectively managed while maintaining an appropriate system of internal control and reporting of accounting, management, and statutory information

## Slide 15
SO: to make research relevant to park management and transform the research sector |  |  |  |  |  |  | 
Performance indicator | Baseline | Annual target 2017/18 | Qu 2 Target | Qu 2 Actual | YTD Target | YTD Actual | Achievements/Challenges/Corrective Measures
Percentage of new approved research programmes that relate to management | New indicator | 50 | 20 | 20 | 30 | 38 | Q1 target: 10 Q1 actual: 29 As iSimangaliso does not have funding for research at best it can shape the research proposals submitted to it to improve their relevance for Park management. The target it sets itself was 50%. It has enjoyed a higher success rate thus far this year
Implementation of effective monitoring programme for the Park | New indicator | Monitoring of impacts of St Lucia restoration programme | Review report completed | Review report completed | Review report completed | Review report completed | Q1 target: review report Q1 actual: review report completed. A system to monitor various aspect of the Lake St Lucia system has been installed. This information yields reports that track the condition of the system on a quarterly basis
Number visitor market surveys | 2 | 2 | 1 | 0 | 1 | 1 | Q1 target: 0 Q1 actual: 1 Visitor survey took place over the Easter period in Q1 Peak period survey moved to Q3
Percentage completion of the environmental education plan | 100 | 100 | 25 | 64 | 50 | 89 | Q1 target: 25 Q1 actual: 25 1108 learners visited iSimangaliso through field trips in Q1 and 2896 learners Q2.

## Slide 16
SO: to make research relevant to park management and transform the research sector |  |  |  |  |  |  | 
Performance indicator | Baseline | Annual target 2017/18 | Qu 2 Target | Qu 2 Actual | YTD Target | YTD Actual | Achievements/Challenges/Corrective Measures
Percentage implementation of plans to mitigate impact of identified threats to rare and endangered species and ecosystems | Initiation of implementation | 100 | 25 | 25 | 35 | 45 | Q1 target: 10 Q1 actual: 20 In Q1: 2 contractors completed work relating to the St Lucia estuary rehabilitation, the alien invasive plan was completed and presented to the Department and a business plan was submitted to Working for Wetlands, DEA, for planned wetland rehabilitation work on the Eastern and Western Shores. In Q2: St Lucia Estuary Rehabilitation - removal of casaurina trees from the area began in July and will be completed by the end of November. The Working for Wetland team prepared a Project Implementation Plan and funding was approved.
Percentage completion of plans requested/required this financial year | New indicator | 80 | 15 | 5 | 25 | 15 | Q1 target: 10 Q1 actual: 10 A consultant has identified tourism development sites, and preliminary workshops were held with land claimant trusts in Q1. This process temporarily put on hold due to the departure of the CEO, who was leading the tourism planning process. This will be revived with DEA in Q3.

## Slide 17
SO: effective financial management |  |  |  |  |  |  | 
Performance indicator | Baseline | Annual target 2016/17 | Qu 2 Target | Qu 2 Actual | YTD Target | YTD Actual | Achievements/Challenges/Corrective Measures
Unqualified audit | Unqualified audit | Unqualified audit | Unqualified opinion | Unqualified opinion | Unqualified opinion | Unqualified opinion | No targets for Q1 Clean audit in Q2
Percentage retention of skills | 80 | 90 | 90 | 95 | 90 | 95 | Q1 target: 90 Q1 actual: 98 1 staff resigned in Q1 3 staff members resigned in Q2
Assessment of and percentage implementation of business improvements | New indicator | 100 | 20 | 30 | 30 | 40 | Q1 target: 10 Q1 actual: 10 Documentation of work flows, analysis of future core business applications completed and some data capturing and import tools developed

## Slide 18
SUMMARY OF FINANCIAL RESULTS: SEPTEMBER 2017 |  |  |  |  |  |  |  |  |  | 
 |  |  | 6 Months to date |  |  |  |  |  |  | 
 |  |  | to Sep-16 | to Sep-17 | Budget |  |  |  |  | 
Operating results: |  |  |  |  |  |  |  |  |  | 
 | Income |  | R 141.8 m | R 87.5 m | R 54.2 m |  |  |  |  | 
 | grants |  | R 13.4 m | R 14.0 m | R 14.0 m |  |  |  |  | 
 | Park revenue |  | R 8.8 m | R 9.6 m | R 8.8 m |  |  |  |  | 
 | projects net profit/(loss) |  | R 108.6 m | R 52.3 m | R 19.3 m |  |  |  |  | 
 | other |  | R 11.0 m | R 11.6 m | R 12.1 m |  |  |  |  | 
 | Expenditure |  | R 40.2 m | R 55.8 m | R 54.2 m |  |  |  |  | 
 | depreciation |  | R 11.4 m | R 14.4 m | R 18.3 m |  |  |  |  | 
 | maintenance & repairs |  | R 4.0 m | R 9.4 m | R 5.7 m |  |  |  |  | 
 | personnel costs |  | R 9.1 m | R 13.8 m | R 12.3 m |  |  |  |  | 
 | professional fees |  | R 5.3 m | R 5.2 m | R 4.9 m |  |  |  |  | 
 | other |  | R 10.4 m | R 13.0 m | R 13.0 m |  |  |  |  | 
 | Net profit/(loss) |  | R 101.6 m | R 31.7 m | R 0.0 m |  |  |  |  | 
 | Grants to total income |  | 9.5 % | 16.0 % | 25.9 % |  |  |  |  | 
 | Profit to revenue |  | 71.6 % | 36.2 % | 0.0 % |  |  |  |  | 
Chart: Operations: Income v Expenditure
| Income | Expenditure | Profit/(loss)
to Sep-16 Actual | 141836812.52 | 40213620.48 | 101623192.04
to Sep-17 Actual | 87535214.33 | 55816680.58 | 31718533.75
to Sep-17 Budget | 54210497.5 | 54210497.5 | 0

## Slide 19: 2017/18 Quarter 2 Financial Performance cont.
Income exceeds the budget by R33.3m for the period April to September 2017. This difference is due to differences in the basis of preparation of the budget (modified cash basis as required by the PFMA) and the financial statements (GRAP as required by the PFMA and the application of GRAP23).

## Slide 20: 2017/18 Quarter 2 Financial Performance cont.
Expenditure is above budget by R1.6m.
The higher than anticipated repairs and maintenance costs is a result of the funding for boundary integrity – fence maintenance being re-allocated to the Working for Water project for this current financial year.
Accounting revenue for the period ended 30 September is R87.5m. The accounting surplus for the period is R31.7m. This is a non-cash surplus and is the result of the accounting policies relating to grants (GRAP23). In other words R55.8m has been recognised into income in respect of capital expenditure. The reciprocal expense reflects in the balance sheet under the fixed assets.

## Slide 21
SIYABONGA – THANK YOU