## Slide 1: Automated Biometric Identification System (ABIS) and National Identification System (NIS) Project Status Report
5 March 2019

## Slide 2
Home Affairs National Identification System (HANIS)

## Slide 3
HANIS Background
The Department of Home Affairs is mandated to manage the official identity and status of persons.
The Department uses the National Population Register (NPR) largely as a civic register of citizens.
The NPR records biometric and biographic data relating to birth, marriage, death, citizenship, and travel documents.
The biometric data in the NPR, namely, fingerprints and photos are captured using a Home Affairs National Identity System (HANIS).

## Slide 4
HANIS Challenges
The Department cited the following challenges with the current HANIS:
  The HANIS software could run only on the specific (product locked) equipment and the system could only be maintained by the contracted AFIS supplier.
  The HANIS system is running on old equipment and software that needs to be upgraded urgently since it cannot be effectively maintained anymore.
  The Department has assisted the SAPS with the ability to conduct 4-print searches which returns among others 10 fingerprints as they are on HANIS. This meant that the 4-print search does not meet the total requirements and turnaround times of the SAPS.
Justice Crime Prevention and Security (JCPS) Cluster of which the Department of Home Affairs is a member, has a responsibility to ensure that all the people of South Africa are and feel safe.
The success of this outcome is based on eradication of crime in the country and expedition of criminal cases as fast as possible with all available evidence. The Department is thus required to give the JCPS access to its Biometric database.

## Slide 5
HANIS Challenges
To achieve the system that is scalable and expandable in future, the Department and IJS required a strategic partner to advise on the way forward on acquiring this specialized solution. This was done in partnership with CSIR through SITA.
A request for service was sent to SITA that provided the background to the requirements for the initiation of the project. It further stipulated high-level requirements and expectations to be met.
The Request for Service that was received from the Department can be summarized into the core sentence:
      “Procure and provide for a solution of both hardware and software including associated licenses that come with the new infrastructure for a new multi-modal biometric system in preparation for the NIS.”
JCPS Cluster considered funding the upgrade of HANIS with an aim to cater for immediate SAPS requirements.

## Slide 6
Automated Biometric Identification System (ABIS)

## Slide 7
Need for ABIS
To upgrade from HANIS, the Department was in need of a system that could:
  Consolidate other Departmental environments, e.g. National Immigration Information System (NIIS);
  Multi-modal biometrics;
  Consolidate databases into single platform;
  Consolidate all standalone systems on standardized platform.
The Department of Home Affairs requested the assistance of SITA in acquiring a service provider for the provision of technology refresh/upgrade, consolidation of databases and procurement of new multi-modal biometrics identification system including related software using a two-fold process:
  (1) The Request for Accreditation (RFA) – to qualify suppliers that have the ability to provide an ABIS system,
  (2)The request for proposal (RFP) – to recommend the preferred supplier

## Slide 8
Method followed by SITA ……1 of 3
After the “As-Is”, User Requirements and Conceptual Design was completed, an action plan was developed to provide a high level action plan for implementing, operating and maintaining the future ABIS.
The action plan comprised the components of the ABIS, the external support components of ABIS that are needed to sustain the implementation and operational readiness of the ABIS, the activities or actions needed to be performed on each component and the sequencing of these activities during implementation and post implementation of the solution.
After the action plan, the supplier dependencies were investigated to indicate to the Department the activities of the HANIS Refresh implementation that are dependent on the current service providers.
The results of the investigation made SITA to recommend the following:

## Slide 9
Method followed by SITA ……2 of 3
Supplier lock-in should be avoided.
A mandatory technical specification:
  Biometric software should not be dependent on a specific supplier’s hardware solution
  Hardware solution should be commercial-off-the-shelf (COTS) technology
Considerations
  After 5 years a hardware technology refresh will be required because IT equipment have a limited useful life
  It should be possible to replace the hardware with any new hardware meeting the system specifications
To ensure that the ABIS system has a high availability and high response it is required that the solution be hosted in an environment that compliments high availability.
The Department indicated that the minimum requirement is Tier 3 certification.

## Slide 10
Method followed by SITA ……3 of 3
The tender specifications were developed to present a detailed description of the Technical Solution Requirements Specification for the acquisition and implementation of the Automated Biometric Identification System (ABIS). It also provided specifications of the associated services and interfaces with other systems within and external to the Department of Home Affairs (DHA).
The last phase was the evaluation of the tenders received from potential bidders to appoint a supplier to implement the new ABIS solution.
The approval for the appointment of EOH was granted by DHA for the design, provision, customization, integration, migration of existing data, maintenance and support for ABIS and business processes for a period of 5 years. The DHA opted for the implementation period of 24 months.
The Department of Home Affairs contracted directly with EOH for the implementation of the project.

## Slide 11
SITA’s Scope in ABIS
As the Department had indicated, the minimum requirement for the hosting of the ABIS was a Tier III Data Centre.
SITA proposed one of its Cloud Data Centres at BCX as a secure Tier III data centre with biometric access and video surveillance. The site was prepared and handed over to DHA.
The second requirement was to establish a secondary Tier III data centre within the specified distance (not more than 50 km and not less than 15km from the Midrand New Road N1 off ramp); as well as to provide secure network connectivity with internet breakout points from DHA to SITA and the Primary and Secondary Tier III Data Centres.
With the permission of National Treasury, the secondary Data Centre was secured at Telkom.

## Slide 12
SITA’s Project Schedule and Progress
Service Type | Completed | Commissioned | Signed off | 
1. BCX NDC cage |  |  |  | Cage has been handed over to DHA.
2. Telkom Nexus cage |  |  |  | Cage has been handed over to DHA.
3. Data lines at NCB (CCTV) |  |  |  | Completed.
4. 3 x 10GB data lines |  |  |  | Completed.
5. 4 x 1GB data lines |  |  |  | Completed.
6. Remote CCTV surveillance |  |  |  | Installation and configuration is dependant on release and delivery of CCTV cameras.
7. Encryption of data lines |  |  |  | Installation has been delayed to 31 March 2019 due to late delivery from abroad.

## Slide 13
The National Identity System (NIS)

## Slide 14
NIS Background......1 of 3
The DHA is faced with challenges that hinder its efforts to deliver on its mandate, some which are a consequence of the manual nature of their business process and interfaces to some of their systems. These challenges are summed up as follows:
  the manual nature of some of its processes means that the turnaround times are longer than they could be; and
  the manual interfaces between the Department’s systems, which is the result of having systems that are not integrated and are operated in silos, creates opportunities for data tampering, which can go undetected and can be easily exploited by corrupt officials, bringing the integrity of the DHA data into question.
The above challenges are further compounded by the fact that some of the systems in the Department, e.g. the National Population Register (NPR), are also based on old technology and cannot be easily modified to accommodate new requirements.

## Slide 15
NIS Background……2 of 3
The DHA communicated plans to develop a concept, specification and other necessary documents for the procurement of a new back-end system, the National Identity System (NIS), which is intended to be a master source of information for the management systems of the Civic Services and Immigration Services.
The NIS will have to access and manage the information (biographic and biometrics) of all citizens and non-citizens that the DHA services.
It is further required that the NIS should have functionalities that will be used to meet the Department’s future plans, e.g. the issuing of electronic visas, the provisioning of services such as biometric-based identity verification to private and public sector entities, etc.

## Slide 16
NIS Background……3 of 3
The NIS will replace elements of at least the following major systems in the Department:
  NIIS (National Immigration Information System);
  NPR (National Population Register);
  Permitting System;
  MCS (Movement Control System), and
  EMCS (Enhanced Movement Control System).
Currently, the above systems are not integrated and not adequately secure.
The NIS will further integrate with the ABIS which is currently under development.

## Slide 17
Project Approach
The Department of Home Affairs tasked SITA to appoint CSIR to conduct research, provide advisory services and develop the specification document for the procurement of the National Identity System (NIS) for the Department of Home Affairs.
The project objectives related to NIS are as follows:
  to develop a systems requirement specification for the NIS, which will be used to undertake the proposals for the development of the NIS;
  to provide technical advisory services to assist with the NIS procurement process, and
  to provide technical advice in verifying that the system that is delivered meets all the requirements specified in the systems requirements specification, and validating whether such system can be used to meet DHA business and stakeholder requirements.
The newly defined NIS will be developed, delivered and implemented by the appointed supplier(s). The implementation will be monitored, investigated and reported on by SITA in terms of its compliance to design specifications, as well as its ability to deliver on the required objectives of the DHA.

## Slide 18
Project Approach
SITA secured the services of the CSIR to execute the bulk of the specialist work on the project.
The NIS project is executed over various phases including
  definition of the “as is” environment;
  identification and definition of the business requirements of the DHA and related stakeholders of NIS;
  conducting of research on a variety of related topics affecting the NIS;
  development and reporting on recommendations for the validation and clean-up of legacy data; and
  documentation of the proposed NIS, culminating in a system requirements specification that can be used as input to a procurement process.
Future phases will deal with the procurement of the NIS solution, as well as the verification and validation of the implementation of the NIS by the selected supplier(s).

## Slide 19
SITA’s role in the Project
Monitoring tasks according to the scope of the project charter and plan and in support of the objectives of the service outlined by the Department.
Drive comprehensive programme planning.
Manage change and implement risk mitigation measures.
Coordinate project deliverables.
Measurement of results, and Quality Assurance.
Ensure business systems and information security systems collaborate.

## Slide 20: Status of NIS per Work Package
Work package | Current status
WP 0: Stakeholder identification | Completed
WP 1: As Is architecture definition | Completed
WP 2: Business sand stakeholder requirement definition | Delivered
WP 3: Research | Completed
WP 4: data cleanup recommendations report | 75% complete (In progress)
WP 5.1: High level design | Delivered
WP 5.2: Technical design | In progress. Planned completion date: End of April 2019.
WP 6: Procurement | Future phase. To be determined
WP 7: Implementation (verification of implementation) | Future phase. To be determined

## Slide 21: Thank You