NATIONAL DEPARTMENT OF TRANSPORT 2019/20 PERFORMANCE INFORMATION

DoT PRELIMINARY QUARTER 1 PERFORMANCE INFORMATION REPORT

STRATEGIC PLANNING & MONITORING

NATIONAL DEPARTMENT OF TRANSPORT

2019/20 QUARTER ONE PERFORMANCE INFORMATION REPORT

Table of Contents

OVERVIEW	3

SUMMARY OF DELIVERABLES FOR 2019/20	4

PERFORMANCE AGAINST Q1  TARGETS	5

REPORT AGAINST PLANNED DELIVERABLES PER PROGRAMME	6

Programme 1: Administration	6

Programme 2: Integrated Transport Planning	9

Programme 3: Rail Transport	11

Programme 4: Road Transport	13

Programme 5: Civil Aviation	16

Programme 6: Maritime Transport	19

Programme 7: Public Transport	22

# OVERVIEW

In this organisational performance report, the Department of Transport (DoT) presents its Quarter One non-financial performance report for the period 01 April 2019 to 30 June 2019, against planned deliverables as reflected in the DoT Annual Performance Plan 2019/20.  The report has been compiled in line with the requirements of Sections 92 and 114 of the Constitution of the Republic of South Africa, the Public Finance Management Act (PFMA), the National Treasury Regulations, the Framework for Managing Programme Performance Information and the DPME Guidelines on the Preparation of Quarterly Performance Reports.

This report intends to provide management and other relevant stakeholders with an overview of the DoT’s operational performance at the end of the fourth Quarter of 2019/20. The information in this report will also be utilised to respond to the Department`s commitments in the achievement of government Outcomes 4, 6, 7 and 10. This report, together with reports for Quarter 2, Quarter 3 and Quarter 4, will form the basis of the Department`s Annual Report to be compiled at the end of the current financial year.

The contents of DoT performance reports, including this report are verified as factual by Deputy Directors-General (DDGs) of respective programmes, who attach their signatures to the assurance certificates as per the approved DoT Planning, Monitoring and Reporting (PMR) Guidelines. Performance information is interrogated on a quarterly basis by the DoT Executive Committee.

# SUMMARY OF DELIVERABLES FOR 2019/20

| PROGRAMME | Q1 TARGETS | Q2 TARGETS | Q3 TARGETS | Q4 TARGETS |
| --- | --- | --- | --- | --- |
| ADMINISTRATION (COO, ODG, CFO) | 3 | 4 | 4 | 4 |
| INTEGRATED TRANSPORT PLANNING | 2 | 4 | 5 | 5 |
| RAIL TRANSPORT | 2 | 2 | 2 | 3 |
| ROAD TRANSPORT | 4 | 5 | 5 | 5 |
| CIVIL AVIATION | 2 | 3 | 3 | 3 |
| MARITIME TRANSPORT | 5 | 5 | 6 | 6 |
| PUBLIC TRANSPORT | 3 | 3 | 3 | 4 |
| TOTAL | 21 | 26 | 28 | 30 |

# PERFORMANCE AGAINST Q1  TARGETS

| QUARTER 1 PERFORMANCE |
| --- |
| PROGRAMME | TOTAL NUMBER OF Q1 TARGETS | NUMBER OF TARGETS ACHIEVED | NUMBER OF TARGETS NOT ACHIEVED | PERFORMANCE LEVEL |
| ADMINISTRATION (ODG, COO, TIS, CFO) | 3 | 3 | 0 | 100% |
| INTEGRATED TRANSPORT PLANNING | 2 | 2 | 0 | 100% |
| RAIL TRANSPORT | 2 | 2 | 0 | 100% |
| ROAD TRANSPORT | 4 | 4 | 0 | 100% |
| CIVIL AVIATION | 2 | 2 | 0 | 100% |
| MARITIME TRANSPORT | 5 | 5 | 0 | 100% |
| PUBLIC TRANSPORT | 3 | 2 | 1 | 67% |
| TOTAL | 21 | 20 | 1 | 95% |

# REPORT AGAINST PLANNED DELIVERABLES PER PROGRAMME

## Programme 1: Administration

Purpose: The programme exists to provide leadership, strategic management and administrative support to the department. This is achieved through continuous refinement of organisational strategy and structure in line with appropriate legislation and best practice.

The programme comprises of Ministry, Office of the Director-General (ODG); Chief Operations Officer (COO) Branch, Chief Financial Officer (CFO) Branch; Internal Audit and Fraud Investigations; and Transport Information Systems (TIS).

| Strategic Objective 1.3: Enhance socio-economic |
| --- |
| Objective Statement: To promote equality and equity within the sector through the coordination of empowerment initiatives for disadvantaged population groups (Women, Disabled, Youth and Children) |
| PERFORMANCE INDICATOR | 2019/120 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 1.3.1.2 Number of Community Outreach Campaigns conducted on Gender, Disability, Youth and Children (GDYC) | Ten (10) Community Outreach Campaigns conducted | Conduct two (2) Community Outreach Campaigns with a focus on: Children’s Month (May); Youth Month (June) | To commemorate the May Children’s Month and the June Youth Month, two (2) Community Outreach Campaigns were conducted as targeted during the first quarter of the 2019/20 financial year. The campaigns were conducted as follows; During a parental workshop conducted by the DoT Wellness Unit, the Childhood Cancer Foundation South Africa, based in Centurion, Pretoria, was identified as a suitable outreach location. The Home houses children from Limpopo and Mpumalanga up to three (3) years during their cancer treatments. The DoT paid a visit to the Home on the 17th May 2019 and donated cleaning materials and groceries. In line with the commemoration of the June Youth Month, an Aviation Youth Show was hosted on the 13th June 2019 at the Thebe ya Tlhajwe Secondary School at Koffiekraal Village, North West, where about five hundred (500) learners from high schools in the Madikwe District attended. The DoT, represented by the GDYC Unit, Civil Aviation and HRD sections attended the show. | Operational (Ops) Budget | Ops Budget | None | None |  |

| Strategic Objective 7.1: Provide strategic support and corporate services |
| --- |
| Objective Statement: To coordinate functions of human resource management and development, communications, information technology, legal and strategic planning in support of DoT programmes |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 7.1.1.1 DoT Human Resources Development (HRD) Strategy Framework implemented annually | Human Resource Development Framework implemented | Compile a Monitoring Report on the Implementation of the 2018/19 Human Resource Development (HRD) Framework | In compliance with the HRD Framework, the 2018/19 Monitoring and Evaluation Report was duly submitted to the Department of Public Service and Administration (DPSA) on the 31st May 2019. | R11 340 | R466 | None | None |  |
|  |  | Develop and ensure approval of the 2019/20 Human Resource Development Plan | The Annual HRD Implementation Plan for the 2019/20 financial year was developed, approved and submitted to DPSA before the due date of 31 May 2019 in accordance with applicable policy prescripts. Furthermore, as per legislative requirement, the Workplace Skills Plan for the applicable financial year was duly developed. |  |  | None | None |  |

| Strategic Objective 7.2: Ensure good governance and a sound internal control environment |
| --- |
| Objective Statement: To render financial administration, supply chain management, risk management, internal audit, budgeting and management accounting services to the DoT |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 7.2.1.1 Financial governance compliance and control improved | Action plans to address audit findings developed and monitored | - | - |  |  | - | - | - |
| 7.2.1.2 Implementation of the DoT Risk Management Strategy monitored. | Annual Monitoring Report on the implementation of the Risk Management Strategy developed | Monitor implementation of the Risk Management Strategy | Implementation of the Risk Management Strategy was monitored as targeted during the quarter under review. | Operational (Ops) Budget | Ops Budget | None | None |  |

## Programme 2: Integrated Transport Planning

Purpose: To integrate and harmonise key transport sector strategic interventions through continuous development and refining of macro-transport sector policies, strategies and legislation; coordination of development of sector-related policies, coordination of sector research activities; coordination of regional and inter-sphere relations; facilitation of sector transformation; and provision of sector economic modelling and analysis.

| Strategic Objective 1.1: Facilitate integrated macro-transport systems planning to guide investments in the sector |
| --- |
| Objective Statement: To formulate and implement national transport macro-planning legislation, policies and strategies. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 1.1.2.1 Transport sector ICT Strategy approved by March 2022 | Benchmark exercise conducted on the Transport sector ICT Strategy | Create stakeholder database for the benchmarking exercise | A stakeholder database for the benchmarking exercise was developed as targeted during the period under review | Operational (Ops) Budget | Ops Budget | None | None |  |

`

| Strategic Objective 1.2: Promote national, regional and continental integration of transport infrastructure and operations |
| --- |
| Objective Statement: To develop and implement strategies to enhance seamless movement of freight and passengers across all modes of transport |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 1.2.2.1 Ministerial approval to submit the Regional Integration Strategy to Cabinet secured by March 2022 | Regional Integration Framework developed | - | - | - | - | - | - | - |

| Strategic Objective 1.3: Enhance socio-economic transformation of the transport sector |
| --- |
| Objective Statement: To standardise economic regulations and enhance participation and inclusion of key stakeholders in mainstream sector interventions. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 1.3.2.1 Literature Review on the Pathway for Autonomous Vehicle Technology Implementation conducted by March 2020 | Literature Review conducted on the Pathway for Autonomous Vehicle Technology Implementation in South Africa | Conduct literature review of the concept of Autonomous Vehicles Technology - (Benefits and Barriers to implementation) | As targeted, a literature review was duly conducted on the concept of Autonomous Vehicles Technology during the first quarter of the 2019/20 financial year | Operational (Ops) Budget | Ops Budget | None | None |  |
| 1.3.2.2 Single Transport Economic Regulator (STER) Bill submitted to Parliament by March 2021 | - (STER Bill submitted to Cabinet) | - | - | R0 | R0 | - | - | - |

## Programme 3: Rail Transport

Purpose: The programme exists to facilitate and coordinate the development of sustainable rail transport policies, rail economic and safety regulation, infrastructure development strategies; and systems that reduce system costs and improve customer service; and to monitor and oversee the Railway Safety Regulator and the Passenger Rail Agency of South Africa; and the implementation of integrated rail services planned through the lowest competent sphere of government.

| Strategic Objective 1.5: Enhance performance, efficiency and reliability of the rail transport sector |
| --- |
| Objective Statement: To develop and implement interventions aimed at improving transport operations. Key during the MTSF is to finalise and implement the National Rail Policy and National Rail Act by 2019. The Policy will aim to guide development of the rail sector; and to align and revitalise the industry in line with rail’s global development trajectory. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 1.5.3.1 Draft Guidelines on Rail Access Regime developed by March 2020 | Draft Guidelines on Rail Access Regime developed | Conduct international benchmarking on Rail Access Regime Guidelines | International benchmarking on Rail Access Regime Guidelines conducted as targeted and a benchmarking report was developed. | Operational (Ops) Budget | Ops Budget | None | None |  |
| 1.5.3.3 Implementation of the Branchline Model for Private Sector Participation (PSP) monitored | Implementation of the Private Sector Participation (PSP) Framework monitored | Monitor implementation of the PSP Framework on Branchlines | Implementation of Private Sector Participation (PSP) Framework on Branchlines was monitored and a monitoring report was developed | Operational (Ops) Budget | Ops Budget | None | None |  |

| Strategic Objective 2.1: Regulate and enhance transport safety and security |
| --- |
| Objective Statement: To develop and implement interventions aimed at enhancing transport safety and security. Critical over the MTSF is to have the National Railway Safety Regulator Act completed, approved and implemented by 2019. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 2.1.3.1 Ministerial approval to submit the Railway Safety Bill to Cabinet secured by March 2020 | Draft Railway Safety Bill approved for submission to Cabinet | - | - | R0 | R0 | - | - | - |

## Programme 4: Road Transport

Purpose: The programme exists to develop and manage an integrated road infrastructure network, regulate road transport, ensure safer roads, and oversee road agencies.

| Strategic Objective 1.4: Ensure a sustainable transport infrastructure network |
| --- |
| Objective Statement: To develop and monitor implementation of policies aimed at ensuring construction and maintenance of transport infrastructure. Critical in the MTSF is to have the Roads Policy approved and implemented by 2019. The Policy will aim to provide a common purpose with respect to the management of roads in South Africa and also address fragmentation of the historical road management approach at various spheres of government; while aligning roads delivery with socio-economic priorities of the country. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 1.4.4.1 Construction and maintenance of provincial roads monitored in line with the approved budget | Overall implementation of the S’hamba Sonke Programme (SSP) monitored in line with the PRMG budget | Monitor implementation of the S’hamba Sonke Programme (SSP) through site inspections, bilateral consultations and compile progress report | Implementation of the S’hamba Sonke Programme (SSP) was monitored through bilateral consultations and site visits during the period under review. In compliance with the Division of Revenue Act (DoRA), and for the administration of the applicable grant, a progress report was duly developed. | R10 986 | R0 | None | None |  |

| Strategic Objective 2.1 Regulate and enhance transport safety and security |
| --- |
| Objective Statement: To develop and implement interventions aimed at enhancing transport safety and security. Critical within the MTSF is to have the National Road Safety Strategy approved and implemented by 2019. The Strategy will serve as a blue print for all road safety interventions that need to be implemented to create safer roads. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 2.1.4.1 Ministerial approval to submit the Draft Bill for Founding Legislations of Road Entities to Cabinet secured by March 2021 | Final Due Diligence Report developed on the review of Founding Legislations of Road Entities | Conduct due diligence on the review of Founding Legislations of Road Entities | Due diligence conducted on the review of Founding Legislations of Road Entities as targeted and a report was compiled accordingly. | R1 000 | R0 | None | None |  |
| 2.1.4.2 Implementation of the 2016-2030 National Road Safety Strategy monitored | Implementation of the 2016-2030 National Road Safety Strategy monitored | Conduct road safety community-based involvement in public education and awareness programs | As part of implementation of the National Road Safety Strategy, the following were done during the period under review: Easter Road Safety Campaign was launched and conducted Education and Awareness Campaign programmes were conducted Interfaith programmes and taxi rank activations were conducted Passenger and driver education awareness, youth programmes, cyclist education and alcohol awareness campaigns were concucted | R4 974 | R890 | None | None |  |
| 2.1.4.3 Ministerial approval to submit the National Anti-Fraud and Corruption Strategy for Road Traffic Environment to Cabinet secured by March 2021 | Final draft National Anti-Fraud and Corruption Strategy developed | Conduct stakeholder consultations in the broader scope of Road Traffic / Transport Management Environment (First Bi-annual meeting of the National Anti-Fraud and Corruption Forum (NAFCF) | As part of the stakeholder engagement process on the Anti-Fraud and Corruption Strategy development, a consultative meeting was held with the Freight Logistics Stakeholders in April 2019, where it was resolved to make the NAFC Strategy discussion a standing agenda item going forward. The NAFC Task Team also met in June 2019 and the Road Traffic Infringement Agency (RTIA) was added to the NAFC Forum | Operational (Ops) Budget | Ops Budget | None | None |  |
| 2.1.4.4 Ministerial approval to submit the Draft National Road Traffic Amendment Bill to Cabinet secured by March 2020 | Draft National Road Traffic Amendment Bill approved for submission to Cabinet | - | - | R0 | R0 | - | - | - |

## Programme 5: Civil Aviation

Purpose: The primary purpose of the programme is to facilitate the development of an economically viable air transport industry that is safe, secure, efficient, environmentally friendly and compliant with international standards through regulations and investigations; and to oversee aviation public entities.

The programme comprises of three sub-programmes, namely, Aviation Policy and Legislation, Aviation Economic Analysis and Industry Development; and Aviation Safety, Security Environment and Search Rescue.

| Strategic Objective 1.5: Enhance performance, efficiency and reliability of the transport sector |
| --- |
| Objective Statement: Develop and implement policies and promulgate Acts that are set to drive investments for the maintenance and strategic expansion of the transport infrastructure network, and support the development of transport asset management systems in rural and provincial authorities. The definitive drive of these interventions is to improve the efficiency, capacity and competitiveness of transport operations in all modes. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 1.5.5.3 Ministerial approval to submit the Air Services Bill to Cabinet secured by March 2021 | Air Services Bill submitted to DPME for Socio Economic Impact Assessment (SEIAs) | - | The following progress was recorded during the period under review: Draft Air Services Bill was presented to the ESEID Cluster on the 09th May 2019, and the Bill was approved to proceed to Cabinet Committee Draft Air Services Bill was presented at GCAC Committee on the 30 May 2019 and was noted to proceed to the ICTS Cluster. Bill will be presented to the ICTS Cluster at its next meeting. | Operational (Ops) Budget | Ops Budget | - | The Draft Air Services Bill will be presented at the Cabinet Committee to request publication for public comments | - |

| Strategic Objective 2.1: Regulate and enhance transport safety and security |
| --- |
| Objective Statement: Develop and implement policies and strategies that seek to reduce accidents and incidents in the road, rail, aviation and maritime environment. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 2.1.5.1 Ministerial approval to submit the South African Maritime and Aeronautical Search and Rescue Amendment Bill to Cabinet secured by March 2021 | Draft South African Maritime and Aeronautical Search and Rescue Amendment Bill submitted to the SASAR Executive Committee | Conduct gap analysis on the South African Maritime and Aeronautical Search and Rescue Act | During the period under review, a gap analysis was conducted on the SASAR Act as targeted and a report on outcomes/results was duly produced | Operational (Ops) Budget | Ops Budget | None | None |  |

| Strategic Objective 5: Contribute to job creation in the transport sector |
| --- |
| Objective Statement: Create an enabling environment for employment opportunities in the transport sector through the implementation of labour-intensive interventions and off-takes of ancillary support programmes |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 5.1.5.1 Ministerial approval to submit the Business Case for a Government-owned Aviation Academy to Cabinet secured by March 2021 | Business Case for a Government-owned Aviation Academy developed | Develop the concept paper on the aviation training landscape in South Africa | A concept paper on the aviation training landscape in South Africa was developed as targeted during the period under review | Operational (Ops) Budget | Ops Budget | None | None |  |

## Programme 6: Maritime Transport

Purpose: The programme exists to implement the Comprehensive Maritime Transport Policy (CMTP) to ensure promotion and coordination; as well as Infrastructure and Industry development and achieve compliance through monitoring, evaluation and oversight and collaboration with maritime related public entities namely The Ports Regulator (PRSA), National Ports Authority; South African Maritime Safety Authority (SAMSA) industry and international bodies.

The programme comprises of three (3) sub-programmes, namely, Maritime Policy Development, Maritime Infrastructure and Industry Development; and Maritime Safety, Security and Environment.

| Strategic Objective 1.5: Enhance performance, efficiency and reliability of the transport sector |
| --- |
| Objective Statement: To develop and implement interventions aimed at improving transport operations. Critical within the current MTSF is to ensure approval and implementation of the Maritime Transport Policy by 2019. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 1.5.6.1 Programme on Maritime Education and Training Improvement developed by March 2021 | Assessment of the state of the Public Maritime Education and Training Institutions conducted | Conduct desktop analysis on the state of Public Maritime Education and Training Institutions | During the period under review, desktop analysis was conducted on the state of Public Maritime Education and Training Institutions as targeted. Focus institutions were the Durban University of Technology (DUT) and the Maritime School of Excellence (MSoE) | Operational (Ops) Budget | Ops Budget | None | None |  |
| 1.5.6.2 Draft SADC Agreement on Coastal Shipping developed by March 2020 | SADC Coastal Shipping Agreement (SADC-SA) developed | Conduct situational analysis on SADC Coastal Shipping | Situational analysis on the Southern African Development Community (SADC) Coastal Shipping was conducted as targeted during the period under review | R739 | R0 | None | None |  |

| Strategic Objective 2.1: Regulate and enhance transport safety and security |
| --- |
| Objective Statement: To develop and implement interventions aimed at enhancing transport safety and security in line with international standards. Critical within the MTSF is to ensure the approval and implementation of the Merchant Shipping Bill. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 2.1.6.1 Ministerial approval to submit the Merchant Shipping Bill to Cabinet secured by March 2020 | Merchant Shipping Bill approved for submission to Cabinet | - | - | R629 | R0 | - | - | - |
| 2.1.6.2 State of readiness analysis for mandatory IMO audits conducted by March 2020 | State of Readiness Analysis for mandatory IMO Audits conducted | Develop the Terms of Reference (ToRs) for the trail audits | Technical specifications for the trail audits were developed as targeted | Operational (Ops) Budget | Ops Budget | None | None |  |

| Strategic Objective 6.3 Reduce the level of pollution at sea |
| --- |
| Objective Statement: To reduce level of pollution at sea through implementation of conventions and legislation |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 6.3.6.1 Ministerial approval to submit the Marine Pollution Prevention Amendment Bill to Cabinet secured by March 2020 | Marine Pollution Prevention Amendment Bill approved for Cabinet submission | Develop Draft Marine Pollution Amendment Bill | Draft Marine Pollution Amendment Bill was developed as targeted during the period under review | R800 | R0 | None | None |  |
| 6.3.6.2 Maritime Energy Efficiency Programme developed by March 2020 | Maritime Energy Efficiency Programme developed | Develop concept document on Maritime Energy Efficiency Programme | A concept document on the Marine Energy Efficiency Programme was developed as targeted | R500 | R0 | None | None |  |

## Programme 7: Public Transport

Purpose: To ensure the provision and regulation of safe, secure, reliable, cost-effective and sustainable public transport services in South Africa through legislation, policies and strategies.

The programme comprises of four (4) sub-programmes, namely, Public Transport Network Development, Public Transport Regulation, Public Transport Industry Development; and Rural and Scholar Transport.

| Strategic Objective 3.1: Provide integrated rural transport infrastructure and services |
| --- |
| Objective Statement: To develop and implement policies and strategies geared at improving provision of quality public transport infrastructure and services in rural areas. Critical within the MTSF is approval and implementation of the Rural Transport Strategy and the Learner Transport Policy by 2019. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 3.1.7.1 Integrated Public Transport Network (IPTN) plans developed in district municipalities annually | Detailed Network (IPTN) plans developed in two (2) district municipalities: Amathole and Capricorn DM’s | Conduct stakeholder consultations on the development of IPTN Plans | Stakeholder consultations on the development of IPTN Plans were conducted with Capricorn and Amathole District Municipalities as targeted | R6 100 | R0 | None | None |  |

| Strategic Objective 4.1: Promote sustainable public transport |
| --- |
| Objective Statement: To facilitate and promote the provision of sustainable public transport, through the use of safe and compliant vehicles and developing empowerment systems for the sector. Critical within the current MTSF is approval and implementation of the Integrated Public Transport Turnaround Plan and the Taxi Recapitalisation Programme |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 4.1.7.1 Implementation of the revised Taxi Recapitalisation Programme monitored | Survey conducted on the extent of illegal taxi operations in South Africa | Conduct survey on extent of illegal taxi operations in South Africa | The survey on the extent of illegal taxi operators in South Africa did not commence as targeted during the period under review. The survey was incorporated in the implementation of the Revised Taxi Recapitalisation Programme (RTRP). | R3 500 | R0 | Implementation of the Revised Taxi Recapitalisation Programme (RTRP) was delayed by internal procurement processes | The survey will be phased in as part of the roll-out of the RTRP. |  |

| Strategic Objective 4.2: Improve public transport access and reliability |
| --- |
| Objective Statement: Objective Statement: To facilitate the development and implementation of Integrated Public Transport Networks (IPTNs) in identified municipalities by 2019. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 4.2.7.1 Integrated Public Transport Networks (IPTNs) funded and monitored in selected cities | IPTN’s monitored in thirteen (13) cities (Ekurhuleni, Mbombela, Nelson Mandela Bay, Johannesburg, Cape Town, George, Durban, Polokwane, Msunduzi, Mangaung, Rustenburg, Buffalo City and Tshwane IPTNs) | Conduct bilateral progress engagements with selected municipalities | Conducted bilateral progress engagements with the following municipalities: Mbombela (01 April 2019) Msunduzi (16 April 2019) Cape Town (18 April 2019) Rustenburg (25 April 2019) eThekwini (10 May 2019) George (14 May 2019) Nelson Mandela Bay R350 000 (20 June 2019) | Operational (Ops) Budget | Ops Budget | None | None |  |

| Strategic Objective 4.3: Regulate Public Transport |
| --- |
| Objective Statement: To transform land transport systems through development and implementation of legislation, institutional building and planning. Critical over the current MTSF is the approval and implementation of the National Land Transport Amendment Act by 2019. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 1 TARGET | QUARTER 1 PROGRESS | EXPENDITURE | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |
| 4.3.7.1 Transport Appeal Tribunal (TAT) Amendment Bill submitted to Parliament by March 2020 | Transport Appeal Tribunal (TAT) Amendment Bill submitted to Parliament | - | - | Operational (Ops) Budget | Ops Budget | - | - |  |