NATIONAL DEPARTMENT OF TRANSPORT 2018/19 PERFORMANCE TEMPLATE

DOT PRELIMINARY QUARTER 4 PERFORMANCE INFORMATION REPORT

STRATEGIC PLANNING & MONITORING

NATIONAL DEPARTMENT OF TRANSPORT

2018/19 QUARTER FOUR PERFORMANCE INFORMATION REPORT

Table of Contents

OVERVIEW	3

SUMMARY OF DELIVERABLES FOR 2018/19	4

PERFORMANCE AGAINST Q4 TARGETS	5

REPORT AGAINST PLANNED DELIVERABLES PER PROGRAMME	6

Programme 1: Administration	6

Programme 2: Integrated Transport Planning	9

Programme 3: Rail Transport	12

Programme 4: Road Transport	14

Programme 5: Civil Aviation	17

Programme 6: Maritime Transport	19

Programme 7: Public Transport	21

# OVERVIEW

In this organisational performance report, the Department of Transport (DoT) presents its Quarter Four non-financial performance report for the period 01 January 2019 to 30 March 2019, against planned deliverables as reflected in the DoT Annual Performance Plan 2018/19.  The report has been compiled in line with the requirements of Sections 92 and 114 of the Constitution of the Republic of South Africa, the Public Finance Management Act (PFMA), the National Treasury Regulations, the Framework for Managing Programme Performance Information and the DPME Guidelines on the Preparation of Quarterly Performance Reports.

This report intends to provide management and other relevant stakeholders with an overview of the DoT’s operational performance at the end of the fourth Quarter of 2018/19. The information in this report will also be utilised to respond to the Department`s commitments in the achievement of government Outcomes 4, 6, 7 and 10. This report, together with reports for Quarter 1, Quarter 2 and Quarter 3, will form the basis of the Department`s Annual Report to be compiled at the end of the current financial year.

The contents of DoT performance reports, including this report are verified as factual by Deputy Directors-General (DDGs) of respective programmes, who attach their signatures to the assurance certificates as per the approved DoT Planning, Monitoring and Reporting (PMR) Guidelines. Performance information is interrogated on a quarterly basis by the DoT Executive Committee.

# SUMMARY OF DELIVERABLES FOR 2018/19

| PROGRAMME | Q1 TARGETS | Q2 TARGETS | Q3 TARGETS | Q4 TARGETS |
| --- | --- | --- | --- | --- |
| ADMINISTRATION (COO, ODG, CFO) | 4 | 5 | 5 | 5 |
| INTEGRATED TRANSPORT PLANNING | 4 | 4 | 3 | 3 |
| RAIL TRANSPORT | 3 | 4 | 4 | 4 |
| ROAD TRANSPORT | 6 | 6 | 4 | 4 |
| CIVIL AVIATION | 2 | 5 | 2 | 2 |
| MARITIME TRANSPORT | 3 | 3 | 3 | 3 |
| PUBLIC TRANSPORT | 4 | 4 | 4 | 4 |
| TOTAL | 26 | 31 | 25 | 25 |

# PERFORMANCE AGAINST Q4 TARGETS

| QUARTER 4 PERFORMANCE |
| --- |
| PROGRAMME | TOTAL NUMBER OF Q4 TARGETS | NUMBER OF TARGETS ACHIEVED | NUMBER OF TARGETS NOT ACHIEVED | PERFORMANCE LEVEL |
| ADMINISTRATION (ODG, COO, TIS, CFO) | 5 | 5 | 0 | 100% |
| INTEGRATED TRANSPORT PLANNING | 3 | 2 | 1 | 67% |
| RAIL TRANSPORT | 4 | 3 | 1 | 75% |
| ROAD TRANSPORT | 4 | 4 | 0 | 100% |
| CIVIL AVIATION | 2 | 1 | 1 | 50% |
| MARITIME TRANSPORT | 3 | 2 | 1 | 66% |
| PUBLIC TRANSPORT | 4 | 4 | 0 | 100% |
| TOTAL | 25 | 22 | 4 | 88% |

# REPORT AGAINST PLANNED DELIVERABLES PER PROGRAMME

## Programme 1: Administration

Purpose: The programme exists to provide leadership, strategic management and administrative support to the department. This is achieved through continuous refinement of organisational strategy and structure in line with appropriate legislation and best practice.

The programme comprises of Ministry, Office of the Director-General (ODG); Chief Operations Officer (COO) Branch, Chief Financial Officer (CFO) Branch; Internal Audit and Fraud Investigations; and Transport Information Systems (TIS).

| Strategic Objective 1.3: Enhance socio-economic |
| --- |
| Objective Statement: To promote equality and equity within the sector through the coordination of empowerment initiatives for disadvantaged population groups (Women, Disabled, Youth and Children) |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 1.3.1.1 Status report on the transport sector socio-economic empowerment programmes for GDYC developed | Status report on the transport sector socio-economic empowerment programmes developed | Consider and incorporate EXCO inputs and recommendations | The status report on the transport sector socio-economic empowerment programmes was submitted to and noted by the DoT EXCO during the period under review. |  |  | Achieved | None | None |  |
| 1.3.1.2 Number of Community Outreach Campaigns conducted on Gender, Disability, Youth and Children (GDYC) | Ten (10) Community Outreach Campaign conducted | Conduct two (2) Community Outreach Campaigns | Two (2) Community Outreach Campaigns were conducted at Luvuyo Orphanage Home and the Mohau Care Centre as targeted. |  |  | Achieved | None | None |  |

| Strategic Objective 7.1: Provide strategic support and corporate services |
| --- |
| Objective Statement: To coordinate functions of human resource management and development, communications, information technology, legal and strategic planning in support of DoT programmes |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 7.1.1.1 DoT Human Resource Development (HRD) Strategy Framework implemented annually | Human Resource Development Framework implemented | Monitor and ensure 100% implementation of the 2018/19 HRD Plan | The HRD Strategic Framework monitoring report 2018/19; and the draft Annual HRD Implementation Plan 2019/20 were finalised and submitted to the Department of Public Service and Administration (DPSA) during the period under review. | 1% of Personnel payroll |  | Achieved | None | None |  |

| Strategic Objective 7.2: Ensure good governance and a sound internal control environment |
| --- |
| Objective Statement: To render financial administration, supply chain management, risk management, internal audit, budgeting and management accounting services to the DoT |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 7.2.1.1 Financial governance compliance and control improved | Action plans to address audit findings developed and monitored | Develop the annual report on the implementation of action plans | Annual report on the implementation of action plans to address audit findings was developed as targeted |  |  | Achieved | None | None |  |
| 7.2.1.2 Implementation of the DoT Risk Management Strategy monitored | Annual Monitoring Report on the implementation of the Risk Management Strategy developed | Develop the Annual Monitoring Report on the implementation of the Risk Management Strategy | Annual Monitoring Report on the implementation of the Risk Management Strategy was developed as targeted and tabled at the Departmental Risk Management Committee |  |  | Achieved | None | None |  |

## Programme 2: Integrated Transport Planning

Purpose: To integrate and harmonise key transport sector strategic interventions through continuous development and refining of macro-transport sector policies, strategies and legislation; coordination of development of sector-related policies, coordination of sector research activities; coordination of regional and inter-sphere relations; facilitation of sector transformation; and provision of sector economic modelling and analysis.

| Strategic Objective 1.1: Facilitate integrated macro-transport systems planning to guide investments in the sector |
| --- |
| Objective Statement: To formulate and implement national transport macro-planning legislation, policies and strategies. The main priority over the MTSF is to complete the revision of the White Paper on the National Transport Policy and the final approval and implementation of the NATMAP 2050 by 2019. |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 1.1.2.1 Roll-out of 10 NATMAP 2050 Interventions by 2019 | Implementation of ten (10) NATMAP 2050 Priority Pilot Projects monitored | Consolidate a performance report for monitored projects | During the period under review, a consolidated annual report on the monitoring of ten (10) priority pilot projects was compiled as targeted. The ten project are listed below: Parys Intermodal Transport facility Upgrade route of R31 (Northern Cape) National Station Upgrade programme (Philippi Station) National Road Safety Strategy Upgrade of MR 177 – Stellenbosch Arterial Phase II R573 Moloto Phase I Integrated Transport Planning Bill Green Transport Strategy. OR Tambo International Airport: Midfield Passenger Terminal Upgrading and Integrated Public Transport Network Plans for John Taolo Gaetsewe and Thabo Mofutsanyana District Municipalities |  |  | Achieved | None | None |  |
| 1.1.2.2 White Paper on the National Transport Policy submitted to Cabinet by September 2018 | Revised White Paper on the National Transport Policy submitted to Cabinet | - | - |  |  | - | - | - | - |

`

| Strategic Objective 1.3: Enhance socio-economic transformation of the transport sector |
| --- |
| Objective Statement: To standardise economic regulations and enhance participation and inclusion of key stakeholders in mainstream sector interventions. Establishment of the STER, by 2019, will assist in ensuring attraction of more private sector investment into the Transport sector through creation of more predictable tariffs. |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 1.3.2.1 Single Transport Economic Regulator (STER) Bill submitted to Parliament by March 2019 | Single Transport Economic Regulator (STER) Bill submitted to Parliament | Submit the draft STER Bill to Parliament | The STER Bill was not submitted to Cabinet during Parliament as targeted. During the period under review, The STER Bill was submitted and presented to NEDLAC |  |  | Not Achieved | Prolonged consultations with NEDLAC due to the complex nature of the STER Bill | Continue enegagements with NEDLAC and the DPE to address issues of non-convergence relating to the STER Bill |  |

| Strategic Objective 6.1: Reduce GHG emissions |
| --- |
| Objective Statement: To develop and implement strategies aimed at reducing GHG emissions in the Transport Sector. The Green Transport Strategy, which is to be implemented within the MTSF, will aim to emphasise green transportation policy statements, whilst minimising the adverse impact of transport activities on the environment; and addressing current and future transport demands based on sustainable development principles |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 6.1.2.1 Green Transport Strategy implemented | Public awareness campaigns on the Green Transport Strategy held in nine (9) provinces | Compile a consolidated report on public awareness campaigns on the Green Transport Strategy | A consolidated report on public awareness campaigns on the Green Transport Strategy was compiled as targeted. Public awareness campaigns on Green Transport Strategy were held in nine (9) provinces during the financial year. | 0 | 0 | Achieved | None | None |  |

Programme 3: Rail Transport

Purpose: The programme exists to facilitate and coordinate the development of sustainable rail transport policies, rail economic and safety regulation, infrastructure development strategies; and systems that reduce system costs and improve customer service; and to monitor and oversee the Railway Safety Regulator and the Passenger Rail Agency of South Africa; and the implementation of integrated rail services planned through the lowest competent sphere of government.

| Strategic Objective 1.5: Enhance performance, efficiency and reliability of the rail transport sector |
| --- |
| Objective Statement: To develop and implement interventions aimed at improving transport operations. Key during the MTSF is to finalise and implement the National Rail Policy and National Rail Act by 2019. The Policy will aim to guide development of the rail sector; and to align and revitalise the industry in line with rail’s global development trajectory. |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 1.5.3.1 National Rail Bill submitted to Parliament by March 2020 | National Rail Bill submitted to Cabinet | Submit the National Rail Bill to Cabinet | National Rail Bill not submitted to Cabinet as targeted. |  |  | Not Achieved | Lack of consensus between the DPE/TFR and the Department of Transport in relation to rail economic regulation and proposed market structure. Outstanding policy direction from the National Treasury in relation to private sector participation for the rail industry | Continued engagement with the Department of Public enterprises and the National Treasury |  |
| 1.5.3.2 Research on proposed access arrangements and pricing approaches conducted by March 2019 | Research on proposed access arrangements and pricing approaches conducted | Finalise the draft Report on proposed access arrangements and pricing approaches | Draft Report on the proposed access arrangements and pricing approaches was finalised as targeted during the period under review |  |  | Achieved | None | None |  |
| 1.5.3.3 Implementation of the Branchline Model for Private Sector Participation (PSP) monitored | Implementation Plan for the PSP Framework developed | Consider stakeholder inputs and update the Implementation Plan for the PSP Framework | Stakeholder inputs were incorporated and the Implementation Plan for the PSP Framework was updated |  |  | Achieved | None | None |  |

| Strategic Objective 2.1: Regulate and enhance transport safety and security |
| --- |
| Objective Statement: To develop and implement interventions aimed at enhancing transport safety and security. Critical over the MTSF is to have the National Railway Safety Regulator Act completed, approved and implemented by 2019. |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 2.1.3.1 Railway Safety Bill submitted to Parliament by March 2020 | Draft Railway Safety Bill submitted to Cabinet | Submit the Railway Safety Bill to Cabinet | During the period under review the Railway Safety Bill was submitted and presented to the FOSAD Cluster. The Bill was subsequently approved for submission to Cabinet |  |  | Achieved | None | None |  |

## Programme 4: Road Transport

Purpose: The programme exists to develop and manage an integrated road infrastructure network, regulate road transport, ensure safer roads, and oversee road agencies.

| Strategic Objective 1.4: Ensure a sustainable transport infrastructure network |
| --- |
| Objective Statement: To develop and monitor implementation of policies aimed at ensuring construction and maintenance of transport infrastructure. Critical in the MTSF is to have the Roads Policy approved and implemented by 2019. The Policy will aim to provide a common purpose with respect to the management of roads in South Africa and also address fragmentation of the historical road management approach at various spheres of government; while aligning roads delivery with socio-economic priorities of the country. |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 1.4.4.1 Draft Roads Policy submitted to Cabinet by September 2018 | Draft Roads Policy submitted to Cabinet | - | - | - |  | - | - | - | - |
| 1.4.4.2 Construction and maintenance of provincial roads monitored in line with the approved budget | Overall implementation of the SSP monitored in line with the PRMG budget | Monitor implementation of the SSP through site inspections, bilateral consultations and compile progress report | Implementation of the SSP was monitored through inspections and bilateral meetings. Progress report was also developed as targeted. |  |  | Achieved | None | None |  |
| 1.4.4.3 Access Road Development Plan (ARDP) submitted to Cabinet by December 2018 | Access Road Development Plan submitted to Cabinet | - | - | - |  | - | - | - | - |

| Strategic Objective 2.1 Regulate and enhance transport safety and security |
| --- |
| Objective Statement: To develop and implement interventions aimed at enhancing transport safety and security. Critical within the MTSF is to have the National Road Safety Strategy approved and implemented by 2019. The Strategy will serve as a blue print for all road safety interventions that need to be implemented to create safer roads. |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 2.1.4.1 Draft Bill for Founding Legislations of Road Entities submitted to Cabinet by March 2020 | Draft Bill for Founding Legislations of Road Entities developed | Develop the Draft Bill for Founding Legislations of Road Entities | Draft Bill for Founding Legislations of Road Entities was developed |  |  | Achieved | None | None |  |
| 2.1.4.2 Implementation of the 2016-2030 National Road Safety Strategy monitored | Implementation of the 2016-2030 National Road Safety Strategy monitored | Produce monitoring report on the implementation of the National Road Safety Strategy Back-to-School Road Safety and Scholar Safety Programmes Driver Safety Programme | Monitoring Report on the implementation of the Road Safety Strategy was compiled as targeted. Main aspects covered in the report are the Back to School Road Safety and Scholar Safety Programmes and Driver Safety Programme |  |  | Achieved | None | None |  |
| 2.1.4.3 Anti-Fraud and Corruption Strategy for Driving Licence Testing Centres (DLTCs), Vehicle Testing Centres (VTCs) and Registration Authorities submitted to Cabinet by March 2020 | Stakeholder consultations conducted on the draft Anti-Fraud and Corruption Strategy | Consider stakeholder inputs and update the draft Anti-Fraud and Corruption Strategy | Stakeholder inputs incorporated and the draft Anti-Fraud and Corruption Strategy was developed |  |  | Achieved | None | None |  |

## Programme 5: Civil Aviation

Purpose: The primary purpose of the programme is to facilitate the development of an economically viable air transport industry that is safe, secure, efficient, environmentally friendly and compliant with international standards through regulations and investigations; and to oversee aviation public entities.

The programme comprises of three sub-programmes, namely, Aviation Policy and Legislation, Aviation Economic Analysis and Industry Development; and Aviation Safety, Security Environment and Search Rescue.

| Strategic Objective 1.5: Enhance performance, efficiency and reliability of the transport sector |
| --- |
| Objective Statement: To develop and implement interventions aimed at improving transport operations. Critical during the current MTSF is to ensure approval and implementation of the Airports Company and ATNS Amendment Acts by 2019. |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 1.5.5.1 Implementation of the Airports Company Amendment Act monitored | Draft regulations for ACSA Act submitted to the Minister for approval | Submit regulations for the Airports Company Act to the Minister | Regulations for the Airports Company Act was not submitted to the minister as targeted |  |  | Not Achieved | The development of regulations has been delayed due to the non-finalisation of the Bill Amendment process | The Amendment Bill is currently undergoing Parliamentary approval processes. Finalisation of regulations will be prioritised once the Amendment process is finalised |  |
| 1.5.5.2 Implementation of the ATNS Amendment Act monitored | Draft regulations for ATNS Act submitted to the Minister for approval | Submit regulations for the ATNS Act to the Minister | Regulations for the ATNS Act was not submitted to the minister as targeted |  |  | Not Achieved | The development of regulations has been delayed due to the non-finalisation of the Bill Amendment process | The Amendment Bill is currently undergoing Parliamentary approval processes. Finalisation of regulations will be prioritised once the Amendment process is finalised |  |
| 1.5.5.3 Air Services Bill submitted to Cabinet by March 2019 | Air Services Bill submitted to Cabinet | Submit Air Services Bill to Cabinet | The Air Services Bill was not submitted to Cabinet as targeted During the period under review, the darft Bill was presented to DEVCOM in January 2019, the ESEID Cluster in February 2019 and the JCPS Cluster in March 2019. |  |  | Not Achieved | Prolonged stakeholder consultations | Stakeholder consultations will be fast-tracked and finalised in the 2019/20 financial year. |  |

| Strategic Objective 2.1: Regulate and enhance transport safety and security |
| --- |
| Objective Statement: To develop and implement interventions aimed at enhancing transport safety and security in line with international standards. Critical within the MTSF is to have the Civil Aviation Amendment Act proclaimed and implemented by 2019. |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 2.1.5.1 Civil Aviation Amendment Bill submitted to Parliament by September 2018 | Civil Aviation Amendment Bill submitted to Parliament | - | - |  |  | - | - | - | - |

| Strategic Objective 5.3: Contribute to job creation in the transport sector |
| --- |
| Objective Statement: To develop and implement interventions that are aimed at creating job creation and also and conducive environment for employment opportunities within the sector. Critical during the current MTSF is to ensure the review and implementation of the National Aviation Transformation Strategy. |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 5.3.5.1 National Aviation Transformation Strategy (NATS) implemented | Draft Curriculum on Civil Aviation developed | Consider stakeholder inputs and update the draft Curriculum on Civil Aviation | Stakeholder inputs incorporated and the draft Curriculum on Civil Aviation was developed |  |  | Achieved | None | None |  |

## Programme 6: Maritime Transport

Purpose: The programme exists to implement the Comprehensive Maritime Transport Policy (CMTP) to ensure promotion and coordination; as well as Infrastructure and Industry development and achieve compliance through monitoring, evaluation and oversight and collaboration with maritime related public entities namely The Ports Regulator (PRSA), National Ports Authority; South African Maritime Safety Authority (SAMSA) industry and international bodies.

The programme comprises of three (3) sub-programmes, namely, Maritime Policy Development, Maritime Infrastructure and Industry Development; and Maritime Safety, Security and Environment.

| Strategic Objective 1.5: Enhance performance, efficiency and reliability of the transport sector |
| --- |
| Objective Statement: To develop and implement interventions aimed at improving transport operations. Critical within the current MTSF is to ensure approval and implementation of the Maritime Transport Policy by 2019. |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 1.5.6.2 Operation Phakisa Marine Transport and Manufacturing Delivery Unit monitored | Audit of Operation Phakisa projects conducted at seven (7) commercial ports | Compile annual audit report on Operation Phakisa projects | Annual Progress Assessment Report on Operation Phakisa Infrastructure Projects at seven (7) commercial ports was developed as targeted | 0.00 | 0.00 | Achieved | None | None |  |

| Strategic Objective 2.1: Regulate and enhance transport safety and security |
| --- |
| Objective Statement: To develop and implement interventions aimed at enhancing transport safety and security in line with international standards. Critical within the MTSF is to ensure the approval and implementation of the Merchant Shipping Bill. |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 2.1.6.1 Merchant Shipping Bill submitted to Parliament by March 2020 | Submit the Merchant Shipping Bill to Cabinet | Consider inputs and submit the draft Merchant Shipping Bill to Cabinet | Stakeholder inputs were considered and the draft Merchant Shipping Bill was finalised and submitted to the ESEID Cluster. The Bill was subsequently approved for submission to Cabinet. | 2 111 | 709 | Achieved | None | None |  |
| 2.1.6.2 Approved 2020 World Maritime Day Project Implementation Plan implemented | Approved 2020 WMD Parallel Event Project Implementation Plan implemented | Implement Action Plans for the Content and Communication Work Streams | Implementation Plan and draft Action Plans for the Content and Communication Work Streams finalised as targeted | 2 245 | 2 245 | Achieved | None | None |  |

## Programme 7: Public Transport

Purpose: To ensure the provision and regulation of safe, secure, reliable, cost-effective and sustainable public transport services in South Africa through legislation, policies and strategies.

The programme comprises of four (4) sub-programmes, namely, Public Transport Network Development, Public Transport Regulation, Public Transport Industry Development; and Rural and Scholar Transport.

| Strategic Objective 3.1: Provide integrated rural transport infrastructure and services |
| --- |
| Objective Statement: To develop and implement policies and strategies geared at improving provision of quality public transport infrastructure and services in rural areas. Critical within the MTSF is approval and implementation of the Rural Transport Strategy and the Learner Transport Policy by 2019. |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 3.1.7.1 Integrated Public Transport Network (IPTN) plans developed in district municipalities annually | Detailed Network (IPTN) plans developed in two (2) district municipalities: Vhembe and Nkangala DM’s | Develop draft detailed IPTN plans for two (2) district municipalities | Draft detailed IPTN plans for two (2) district municipalities (Vhembe and Nkangala) were developed as targeted | 4 485 000.00 |  | Achieved | None | None |  |

| Strategic Objective 4.1: Promote sustainable public transport |
| --- |
| Objective Statement: To facilitate and promote the provision of sustainable public transport, through the use of safe and compliant vehicles and developing empowerment systems for the sector. Critical within the current MTSF is approval and implementation of the Integrated Public Transport Turnaround Plan and the Taxi Recapitalisation Programme |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 4.1.7.1 Implementation of the revised Taxi Recapitalisation Programme monitored | Implementation Plan of the new Taxi Recapitalisation Programme monitored | Facilitate approval of the inclusion of the Scholar Transport and Cross Border Transport in the TRP Programme | Report for the approval of the inclusion of the scholar transport and cross-border transport in the RTRP was compiled. |  |  | Achieved | None | None |  |

| Strategic Objective 4.2: Improve public transport access and reliability |
| --- |
| Objective Statement: Objective Statement: To facilitate the development and implementation of Integrated Public Transport Networks (IPTNs) in identified municipalities by 2019. |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 4.2.7.1 Integrated Public Transport Networks (IPTNs) funded and monitored in selected cities | IPTN’s monitored in thirteen (13) cities (Ekurhuleni, Mbombela, Nelson Mandela Bay, Johannesburg, Cape Town, George, Durban, Polokwane, Msunduzi, Mangaung, Rustenburg, Buffalo City and Tshwane IPTNs) | Conduct bilateral progress engagements with six (6) municipalities | Progress review workshop conducted with all 13 municipalities on the 5th of March 2019. Separate bilateral meetings conducted with the following municipalities: George Municipality on the 24th January 2019 Ekurhuleni Municipality on the 13th March 2019 Buffalo city on the 14th March 2019 Nelson Mandela Bay on the 14th March 2019 Polokwane on the 15th March 2019 City of Tshwane on the 20th March 2019 |  |  |  |  |  |  |

| Strategic Objective 4.3: Regulate Public Transport |
| --- |
| Objective Statement: To transform land transport systems through development and implementation of legislation, institutional building and planning. Critical over the current MTSF is the approval and implementation of the National Land Transport Amendment Act by 2019. |
| PERFORMANCE INDICATOR | 2018/19 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | EXPENDITURE | SELF-ASSESSMENT PERFORMANCE RATING BY PROGRAMME | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
|  |  |  |  | ALLOCATED BUDGET ‘000 | ACTUAL ‘000 |  |  |  |  |
| 4.3.7.1 Transport Appeal Tribunal (TAT) Amendment Bill submitted to Cabinet by March 2019 | Transport Appeal Tribunal (TAT) Amendment Bill submitted to Cabinet | Submit the TAT Amendment Bill to Cabinet | During the period under review, SEIAS certificate of approval from DPME was issued on Transport Appeal Tribunal (TAT) Amendment Bill TAT Amendment Bill was submitted and presented to the FOSAD Cluster TAT Amendment Bill was approved for submission to Cabinet as targeted |  |  | Achieved | None | None |  |