## Slide 1
DEPARTMENT OF TRANSPORT (DoT)
SECOND QUARTER PERFORMANCE INFORMATION AND EXPENDITURE ANALYSIS REPORT 2019/20

## Slide 2: Contents
Overall Performance Overview
Quarter 02 Analysis Per Programme
DoT Comparative Analysis
Notable Progress Reported on Planned Targets
Areas of Non-Achievement
Financial Performance Information

## Slide 3: Overview
Report focuses on the progress made with the implementation of programmes and projects for the period covering 01 July 2019 – 30 September 2019;
Focus of the report is on optimal performance of deliverables in terms of the MTEF 2017/18 – 2019/20;
Report is in compliance with relevant statutory requirements.

## Slide 4: Quarter 02 Overall Performance
Number of Planned Targets: 26
Number of Targets Achieved: 23
Number of Targets Not Achieved: 03
Overall Percentage: 88%

## Slide 5: Quarter 02 Analysis Per Programme
PROGRAMME | TOTAL NUMBER OF Q2 TARGETS | NUMBER OF TARGETS ACHIEVED | NUMBER OF TARGETS NOT ACHIEVED | PERFORMANCE LEVEL
ADMINISTRATION (ODG, COO, CFO) | 4 | 4 | 0 | 100%
INTEGRATED TRANSPORT PLANNING | 4 | 4 | 0 | 100%
RAIL TRANSPORT | 2 | 2 | 0 | 100%
ROAD TRANSPORT | 5 | 5 | 0 | 100%
CIVIL AVIATION | 3 | 2 | 1 | 67%
MARITIME TRANSPORT | 5 | 4 | 1 | 80%
PUBLIC TRANSPORT | 3 | 2 | 1 | 67%
TOTAL | 26 | 23 | 3 | 88%

## Slide 6: DoT Comparative Analysis: Performance per Programme per Quarter
PROGRAMME | QUARTER 1 | QUARTER 2
1. Administration | 100% | 100%
2. Integrated Transport Planning | 100% | 100%
3. Rail Transport | 100% | 100%
4. Road Transport | 100% | 100%
5. Civil Aviation | 100% | 67%
6. Maritime Transport | 100% | 80%
7. Public Transport | 67% | 67%
8. Overall Achievement | 95% | 88%

## Slide 7
NOTABLE PROGRESS REPORTED

## Slide 8: Programme 1: Administration
Three (3) Community outreach campaigns were conducted with a specific focus on:
- Men Empowerment Workshop,
- Women’s Day Celebration; and
- Casual Day for Persons with Disabilities.
HRD Training Programme and Bursaries
- 283 staff members were trained; and
- 18 new bursaries awarded in the first intake against an annual target of 50.
Draft action plan to address audit findings raised by the Auditor-General (AGSA) and Internal Audit for the 2017/18 and 2018/19 financial years developed as targeted.
A monitoring report on the implementation of the Risk Management Strategy was developed as targeted.

## Slide 9: Programme 2: ITP
A desktop benchmarking exercise on how different countries implement sector ICT strategies was conducted as targeted.
An inception report for the development of the Regional Integration Framework was produced as targeted.
Literature review on the detailed preparation process conducted across countries towards Autonomous Vehicle Technology implementation conducted as targeted and a draft report produced.
STER Bill re-submitted to State Law Advisor for a legal opinion – September 2019.

## Slide 10: Programme 3: Rail Transport
A concept document on areas to be covered in the Rail Access Regime Guidelines was developed as targeted.
Implementation on the PSP framework monitored as targeted and a monitoring report was developed.

## Slide 11: Programme 4: Road Transport
Implementation of the S’hamba Sonke Programme (SSP) was monitored through bilateral consultations and site visits during the period under review.
Due diligence on the review of Founding Legislations of Road Entities conducted as targeted.
Road Safety Community-Based Public Education and Awareness Programs:
- Road Safety Education and awareness campaigns conducted in schools
- Passenger and driver education and awareness campaigns conducted
- Road Safety cycling education and awareness campaign conducted
- Women in Traffic Law-enforcement Road Safety Dialogue hosted;

## Slide 12: Programme 4: Road Transport
Technical specifications for the National Anti-Fraud and Corruption Forum (NAFCF) expanded to include specifications for the Focus Group, Task Team and Operational Working Group.
Draft National Road Traffic Amendment Bill duly submitted to the JCPS Development Committee as targeted.

## Slide 13: Programme 5: Civil Aviation
Draft South African Maritime and Aeronautical Search and Rescue Amendment Bill developed as targeted.
Draft Business Case for the Government-owned Aviation Academy developed as targeted.

## Slide 14: Programme 6: Maritime Transport
Desktop analysis conducted on the Durban University of Technology (DUT) and the Maritime School of Excellence (MsoE) as targeted;
Situational analysis on the Southern African Development Community (SADC) Coastal Shipping conducted as targeted and a draft report developed;
Draft Marine Pollution Amendment Bill submitted to NEDLAC as targeted;
Stakeholder consultations conducted on the concept document of the Maritime Energy Efficiency Programme.

## Slide 15: Programme 7: Public Transport
Technical Specifications for the detailed IPTN Plans were developed for Amathole and Capricorn District Municipalities
Integrated Public Transport Networks (IPTNs)
  Bilateral project meetings conducted with the following cities:
  Ekurhuleni
  Buffalo City
  Johannesburg
  Tshwane
  Mangaung and
  Polokwane
Transport Appeal Tribunal (TAT) Amendment Bill approved for submission to Cabinet.

## Slide 16
AREAS OF NON-ACHIEVEMENT

## Slide 17: Programme 5: Civil Aviation
PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 2 TARGET | PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS
1.5.5.3 Ministerial approval to submit the Air Service Bill to Cabinet secured by March 2021 | Air Service Bill submitted to DPME for Socio-Economic Impact Assessment (SEIAS) | Conduct stakeholder consultations on the Air Service Bill | Stakeholder consultations on the Air Service Bill not conducted as targeted | Bill has not yet been gazetted for public comments thus impacting on the planned stakeholder consultation process. Due to a change in government administration, a directive was issued for all pipeline legislative processes to start de novo. In the instance of the Air Service Bill, the opinion of the State Law Advisor and the socio-economic impact analysis certificate need to be renewed. | Re-submission of the Air Service Bill to the State Law Advisor will be prioritised in Quarter 3. The Bill will then be re-submitted for SEIAS certification and to Cabinet for gazetting for public comments in Quarter 4. The second phase of SEIAS, NEDLAC and FOSAD Cluster consultations will be planned for the next financial year.

## Slide 18: Programme 6: Maritime Transport
PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 2 TARGET | PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS
2.1.6.2 State of readiness analysis for mandatory IMO audits conducted by March 2020 | State of Readiness Analysis for mandatory IMO Audits conducted | Conduct training of Audit Team for trial audits | Training of audit team not conducted as targeted | Delays due to non-availability of IMO trainers during the period under review | Training of audit team will be prioritised in the 3rd Quarter

## Slide 19: Programme 7: Public Transport
PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 2 TARGET | PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS
4.1.7.1 Implementation of the revised Taxi Recapitalisation Programme monitored | Survey conducted on the extent of illegal taxi operations in South Africa | Conduct survey on extent of illegal taxi operations in South Africa | Survey on the extent of illegal taxi operations not conducted as targeted During the period under review, data from NaTIS and NLTIS was acquired and analysed. Preliminary analysis reflects a data imbalance on the number of registered vehicles for reward between the two systems. The NLTIS system shows a lower number of vehicles issued with operating licences while the NaTIS reflects a higher number of registered vehicles. | Delays as a result of getting the scrapping entity (Taxi Recapitalisation SA) interfaced with eNaTIS To date the following were done: eNaTIS connectivity and installation Software Testing User training is currently underway | Survey will be prioritised in the remaining two quarters of the financial year

## Slide 20
FINANCIAL PERFORMANCE INFORMATION

## Slide 21
Expenditure per Programme Quarter 2
Expenditure per Economic Classification Quarter 2
Transfers and subsidies
Conditional Grants

## Slide 22
Expenditure per programme Quarter 2
Programmes | Original Budget | Q2 Projected Expenditure | Q2 Actual Expenditure | Available Budget | Variance from Projected expenditure | Expenditure as % of available budget
 | R'000 | R'000 | R'000 | R'000 | R'000 | %
1. Administration | 463 038 | 227 038 | 197 762 | 265 276 | 29 276 | 43%
2. Integrated Transport Planning | 169 226 | 120 015 | 32 148 | 137 078 | 87 867 | 19%
3. Rail Transport | 16 573 782 | 8 020 646 | 8 498 608 | 8 075 174 | (477 962) | 51%
4. Road Transport | 33 018 148 | 17 918 566 | 17 471 812 | 15 546 336 | 446 754 | 53%
5. Civil Aviation | 245 124 | 115 468 | 57 913 | 187 211 | 57 555 | 24%
6. Maritime Transport | 136 771 | 65 697 | 55 382 | 81 389 | 10 315 | 40%
7. Public Transport | 13 588 088 | 4 446 660 | 3 759 280 | 9 828 808 | 687 380 | 28%
Total Department | 64 194 177 | 30 914 090 | 30 072 905 | 34 121 272 | 841 185 | 47%
Direct charge: International Oil Pollution Compensation Fund | 10 424 | - | - | 10 424 | - | 0%
Total Department | 64 204 601 | 30 914 090 | 30 072 905 | 34 131 696 | 841 185 | 47%

## Slide 23
Expenditure per Programme Q2(Continued)
Administration | Underspending of R29 million was mainly due vacancies, delays in the following projects: internal roll-out plan, audit of the PRMG which is still at development stage, RAF restructuring as well as outstanding invoice for office accommodation
Integrated Transport Planning | The underspending of R88 million mainly due to non-payment of the National Household Travel Survey 2018 as well as delays in the procurement process for the National Transport Planning Databank; Maputo Corridor Development plan; Computation and recouping of overloading cost in South Africa.
Rail Transport | Overspending of R478 million was mainly due to to the revision of the payment schedule for the Passenger Rail Agency of South Africa (PRASA), however the programmes’ goods and services is underspending due to the following projects: White Paper on Rail policy due to lack of consensus between Department and the relevant stakeholders in relation to rail economic regulation and proposed market structure as well as the Rail Safety Bill which is awaiting approval for the submission to Cabinet.
Road Transport | The underspending of R447 million was mainly due to non-payment of the Provincial Roads Maintenance Grant (PRMG) to Limpopo Province due to non-compliance. Further contributing to the underspending are the following goods and services project: S’hamba sonke; the standardization of road asset management as well as vacancies.

## Slide 24
Expenditure per Programme Q2 (Continued)
Civil Aviation | The underspending of R57 million was mainly due to vacancies, delay in the signing of the service level agreement for Watch keeping services, non-payment of membership fees to the African Civil Aviation Commission (AFCAC) as well as the National sea rescue institute.
Maritime Transport | The underspending of R11 million was mainly due to vacancies as well as slow/non spending in the following goods and services projects: Review of the merchant shipping bill and the feasibility study on the tug boat services.
Public Transport | Under expenditure of R688 million was mainly due to taxi recapitalisation project which is demand driven, outstanding invoice for the South African National Taxi Council (SANTACO), and revision of the payment schedule for the Public Transport Operations Grant (PTOG) as well as the Public Transport Network Grant (PTNG). The programme is also underspending on the following goods and services projects: NPTR office accommodation, grant monitoring as well as other projects

## Slide 25
Expenditure per Economic Q2 classification
Per Economic Classification | Original Budget | Q2 Projected Expenditure | Q2 Actual Expenditure | Available Budget | Variance from Projected expenditure | Expenditure as % of available budget
 | R'000 | R'000 | R'000 | R'000 | R'000 | %
Compensation of Employees | 534 709 | 262 438 | 237 154 | 297 555 | 25 284 | 44%
Goods and Services | 913 501 | 475 471 | 239 849 | 673 652 | 235 622 | 26%
Transfers & Subsidies | 62 740 967 | 30 173 504 | 29 590 904 | 33 150 063 | 582 600 | 47%
Machinery and Equipment | 5 000 | 2 677 | 4 962 | 38 | (2 285) | 99%
Payment for financial assets | - | - | 36 | (36) | (36) | 0%
Total Department | 64 194 177 | 30 914 090 | 30 072 905 | 34 121 272 | 841 185 | 47%
Direct charge: International Oil Pollution Compensation Fund | 10 424 | - | - | 10 424 | - | 0%
Total Department | 64 204 601 | 30 914 090 | 30 072 905 | 34 131 696 | 841 185 | 47%

## Slide 26
Expenditure per Economic Classification
Q2 (Continued)
Compensation of Employees | The underspending of R25 million was mainly due to the slow filling of vacant posts.
Good and Services | The underspending of R235 million was mainly due to non-payment of the National Household Travel Survey (NHTS) 2018, delays in the signing of the service level agreement for the Watch keeping services, White Paper on Rail policy due to lack of consensus between Department and the relevant stakeholders in relation to rail economic regulation and the proposed market structure as well as the Rail Safety Bill which is awaiting cabinet approval. Further contributing to the underspending is the slow progress in the following projects: S’hamba sonke, standardization of road asset management, correction factor for ACSA & ATNS, review of the merchant shipping bill, the feasibility study on the tug boat services, NPTR office accommodation and the grant monitoring.
Transfers and Subsidies | The underspending of R583 million was mainly due to non-payment of the Provincial Roads Maintenance Grant (PRMG) to Limpopo Province due to non-compliance, taxi recapitalisation project which is demand driven, outstanding invoice for the South African National Taxi Council (SANTACO), as well as the membership fees to the African Civil Aviation Commission (AFCAC). The payment schedule has been revised for the Public Transport Operations Grant (PTOG), Passenger Rail Agency of South Africa (PRASA) as well as the Public Transport Network Grant (PTNG).
Machinery and Equipment | The overspending of R2.3 million was mainly due to more than anticipated expenditure on the procurement of new equipment and furniture. Funds will be shifted to cover the projected overspending.

## Slide 27
Transfer Payments Q2
Transfer Payments (R'000) | Original Budget | Q2 Projected Expenditure | Q2 Actual Expenditure | Available Budget | Variance from Projected expenditure
Conditional Grants: |  |  |  |  | 
Provincial Roads Maintenance | 11 381 665 | 6 803 169 | 6 367 422 | 5 014 243 | 435 747
Public Transport Operations | 6 325 755 | 2 364 634 | 2 575 092 | 3 750 663 | (210 458)
Public Transport Network | 6 468 248 | 1 617 062 | 1 063 651 | 5 404 597 | 553 411
Rural Road Asset Management | 113 891 | 79 391 | 79 729 | 34 162 | (338)
Public Corporations: |  |  |  |  | 
Passenger Rail Agency of South Africa (PRASA) | 16 462 213 | 7 930 936 | 8 419 555 | 8 042 658 | (488 619)
Departmental Agencies & Accounts: |  |  |  |  | 
S.A. National Roads Agency | 21 177 224 | 10 863 870 | 10 863 870 | 10 313 354 | -
Road Traffic Management Corporation | 210 228 | 105 114 | 105 114 | 105 114 | -
Railway Safety Regulator | 63 522 | 63 522 | 63 522 | - | -
Ports Regulator of South Africa | 36 774 | 18 388 | 18 388 | 18 386 | -
Road Traffic Infringements Agency | 7 770 | 3 886 | 3 886 | 3 884 | -
Transport SETA | 1 297 | - | - | 1 297 | -
Sub total | 62 248 587 | 29 849 972 | 29 560 229 | 32 688 358 | 289 743

## Slide 28
Transfer Payments Q3 (Continued)
Transfer Payments (R'000) | Original Budget | Q2 Projected Expenditure | Q2 Actual Expenditure | Available Budget | Variance from Projected expenditure
Other: |  |  |  |  | 
Taxi scrapping | 434 655 | 284 655 | 7 316 | 427 339 | 277 339
Non Profit Institutions | 2 981 | 2 981 | 98 | 2 883 | 2 883
South African National Taxi Council | 23 785 | 13 000 | 6 000 | 17 785 | 7 000
Higher Education Institutions | 11 659 | 5 517 | 3 475 | 8 184 | 2 042
International Organisations | 19 090 | 17 379 | 12 099 | 6 991 | 5 280
Leave pay and donations | 210 |  | 1 676 | (1 466) | (1 676)
Vehicle licences | - |  | 11 | (11) | (11)
Sub total | 492 380 | 323 532 | 30 675 | 461 705 | 292 857
Total | 62 740 967 | 30 173 504 | 29 590 904 | 33 150 063 | 582 600

## Slide 29
CONDITIONAL GRANTS
PROVINCES | ALLOCATION | TRANSFERRED | SPENT BY THE PROVINCES TO AUGUST 2019 | AVAILABLE BUDGET | % ON TRANSFERRED EXPENDITURE
 | R'000 | R'000 | R'000 | R'000 | R'000
Provincial Road Maintenance Grant | 11 381 665 | 6 367 422 | 4 042 321 | 5 014 243 | 56%
Public Transport Operations Grant | 6 325 755 | 2 575 092 | 2 010 946 | 3 750 663 | 41%
Public Transport Network Grant | 6 468 248 | 1 063 651 | 286 285 | 5 404 597 | 16%
Total | 24 175 668 | 10 006 165 | 6 339 552 | 14 169 503 | 41%

## Slide 30
Thank you