NATIONAL DEPARTMENT OF TRANSPORT 2019/20 PERFORMANCE INFORMATION

DOT PRELIMINARY QUARTER 4 PERFORMANCE INFORMATION

STRATEGIC PLANNING & MONITORING

NATIONAL DEPARTMENT OF TRANSPORT

2019/20 QUARTER FOUR PERFORMANCE INFORMATION

Table of Contents

OVERVIEW	3

SUMMARY OF DELIVERABLES FOR 2019/20	4

PERFORMANCE AGAINST Q4 TARGETS	5

REPORT AGAINST PLANNED DELIVERABLES PER PROGRAMME	6

Programme 1: Administration	6

Programme 2: Integrated Transport Planning	9

Programme 3: Rail Transport	11

Programme 4: Road Transport	13

Programme 5: Civil Aviation	16

Programme 6: Maritime Transport	18

Programme 7: Public Transport	21

# OVERVIEW

In this organisational performance report, the Department of Transport (DoT) presents its Quarter Three non-financial performance report for the period 01 January 2020 to 31 March 2020, against planned deliverables as reflected in the Revised DoT Annual Performance Plan 2019/20.  The report has been compiled in line with the requirements of Sections 92 and 114 of the Constitution of the Republic of South Africa, the Public Finance Management Act (PFMA), the National Treasury Regulations, the Framework for Managing Programme Performance Information and the DPME Guidelines on the Preparation of Quarterly Performance Reports.

This report intends to provide management and other relevant stakeholders with an overview of the DoT’s operational performance at the end of the fourth Quarter of 2019/20. The information in this report will also be utilised to respond to the Department`s commitments in the achievement of government Outcomes 4, 6, 7 and 10. This report, together with reports for Quarter 1, Quarter 2 and Quarter 3, will form the basis of the Department`s Annual Report to be compiled at the end of the current financial year.

The contents of DoT performance reports, including this report are verified as factual by Deputy Directors-General (DDGs) of respective programmes, who attach their signatures to the assurance certificates as per the approved DoT Planning, Monitoring and Reporting (PMR) Guidelines. Performance information is interrogated on a quarterly basis by the DoT Executive Committee.

# SUMMARY OF DELIVERABLES FOR 2019/20

| PROGRAMME | Q1 TARGETS | Q2 TARGETS | Q3 TARGETS | Q4 TARGETS |
| --- | --- | --- | --- | --- |
| ADMINISTRATION (COO, ODG, CFO) | 3 | 4 | 4 | 4 |
| INTEGRATED TRANSPORT PLANNING | 2 | 4 | 3 | 4 |
| RAIL TRANSPORT | 2 | 2 | 2 | 3 |
| ROAD TRANSPORT | 4 | 5 | 5 | 5 |
| CIVIL AVIATION | 3 | 3 | 3 | 3 |
| MARITIME TRANSPORT | 5 | 5 | 6 | 6 |
| PUBLIC TRANSPORT | 3 | 3 | 3 | 4 |
| TOTAL | 22 | 26 | 26 | 28 |

# PERFORMANCE AGAINST Q4 TARGETS

| QUARTER 4 PERFORMANCE |
| --- |
| PROGRAMME | TOTAL NUMBER OF Q4 TARGETS | NUMBER OF TARGETS ACHIEVED | NUMBER OF TARGETS NOT ACHIEVED | PERFORMANCE LEVEL |
| ADMINISTRATION (ODG, COO, TIS, CFO) | 4 | 3 | 1 | 75% |
| INTEGRATED TRANSPORT PLANNING | 3 | 3 | 0 | 100% |
| RAIL TRANSPORT | 3 | 3 | 0 | 100% |
| ROAD TRANSPORT | 5 | 5 | 0 | 100% |
| CIVIL AVIATION | 3 | 3 | 0 | 100% |
| MARITIME TRANSPORT | 6 | 5 | 1 | 83% |
| PUBLIC TRANSPORT | 4 | 3 | 1 | 75% |
| TOTAL | 28 | 25 | 3 | 89% |

# REPORT AGAINST PLANNED DELIVERABLES PER PROGRAMME

## Programme 1: Administration

Purpose: The programme exists to provide leadership, strategic management and administrative support to the department. This is achieved through continuous refinement of organisational strategy and structure in line with appropriate legislation and best practice.

The programme comprises of Ministry, Office of the Director-General (ODG); Chief Operations Officer (COO) Branch, Chief Financial Officer (CFO) Branch; and Internal Audit and Fraud Investigations.

| Strategic Objective 1.3: Enhance socio-economic transformation of the transport sector |
| --- |
| Objective Statement: To promote equality and equity within the sector through the coordination of empowerment initiatives for disadvantaged population groups (Women, Disabled, Youth and Children) |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 1.3.1.2 Number of Community Outreach Campaigns conducted on Gender, Disability, Youth and Children (GDYC) | Ten (10) Community Outreach Campaigns conducted | Conduct two (2) Community Outreach Campaigns | Only one community outreach programme on GDYC was conducted during the period under review. | The scheduled second outreach was cancelled due to declaration of the COVID 19 Disaster. | The Community Outreach Programme will continue in the 2020/21 financial year. |  |

| Strategic Objective 7.1: Provide strategic support and corporate services |
| --- |
| Objective Statement: To coordinate functions of human resource management and development, communications, information technology, legal and strategic planning in support of DoT programmes |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 7.1.1.1 DoT Human Resources Development (HRD) Strategy Framework implemented annually | Human Resource Development Framework implemented | Monitor and ensure 100% implementation of the 2019/20 HRD Plan | A Human Resource Development (HRD) Monitoring Report for 2019/20 was compiled and submitted to the Department of Public Service and Administration (DPSA) on the 26th March 2020. During the period under review, a total of 413 (63%) employees had been trained in line with the Workplace Skills Programme (WSP) of the Department. This exceeded the set target of 50% of staff establishment. Interviewing and selection of fifty (50) interns were successfully coordinated. This also exceeded the target of 5% of the establishment as set out by the DPSA. Seventy-three (73) new bursaries were awarded to deserving employees, exceeding the set target of 50. Total number of bursaries currently managed by the DoT is 168. | None | The submission of 2020/21 Annual HRD implementation plan was postponed to 30 October 2020 as per the DPSA circular to that effect. The process of finalising the appointment of interns was interrupted by the declaration of the Covid-19 National Disaster. |  |

| Strategic Objective 7.2: Ensure good governance and a sound internal control environment |
| --- |
| Objective Statement: To render financial administration, supply chain management, risk management, internal audit, budgeting and management accounting services to the DoT |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 7.2.1.1 Financial governance compliance and control improved | Action plans to address audit findings developed and monitored | Develop the annual monitoring report on the implementation of action plans | The Annual Monitoring Report on the implementation of action plans was developed. Progress on implementation of action plans for Auditor-General and Internal Audit presented at the Audit Committee meeting of the 19th of March 2020. | None | None |  |
| 7.2.1.2 Implementation of the DoT Risk Management Strategy monitored | Annual Monitoring Report on the implementation of the Risk Management Strategy developed | Develop the Annual Monitoring Report on the implementation of the Risk Management Strategy | The Annual Monitoring Report on the implementation of the Risk Management Strategy developed as targeted. Progress on implementation of Risk Management Strategy reported at the Audit Committee meeting of the 19th of March 2020. | None | None |  |

## Programme 2: Integrated Transport Planning

Purpose: To integrate and harmonise key transport sector strategic interventions through continuous development and refining of macro-transport sector policies, strategies and legislation; coordination of development of sector-related policies, coordination of sector research activities; coordination of regional and inter-sphere relations; facilitation of sector transformation; and provision of sector economic modelling and analysis.

| Strategic Objective 1.1: Facilitate integrated macro-transport systems planning to guide investments in the sector |
| --- |
| Objective Statement: To formulate and implement national transport macro-planning legislation, policies and strategies. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 1.1.2.1 Transport sector ICT Strategy approved by March 2022 | Benchmark exercise conducted on the Transport sector ICT Strategy | Develop benchmark report on existing sector ICT Strategies | A benchmark report on existing sector ICT strategies developed as targeted during the period under review. | None | None |  |

| Strategic Objective 1.2: Promote national, regional and continental integration of transport infrastructure and operations |
| --- |
| Objective Statement: To develop and implement strategies to enhance seamless movement of freight and passengers across all modes of transport |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 1.2.2.1 Ministerial approval to submit the Regional Integration Strategy to Cabinet secured by March 2022 | Regional Integration Framework developed | Consider stakeholder inputs and develop a draft Regional Integration Framework | Stakeholder inputs considered as targeted and the draft Regional Integration Framework developed. | None | None |  |

| Strategic Objective 1.3: Enhance socio-economic transformation of the transport sector |
| --- |
| Objective Statement: To standardise economic regulations and enhance participation and inclusion of key stakeholders in mainstream sector interventions. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 1.3.2.1 Literature Review on the Pathway for Autonomous Vehicle Technology Implementation conducted by March 2020 | Literature Review conducted on the Pathway for Autonomous Vehicle Technology Implementation in South Africa | Conduct literature review on the analysis of the pathway for implementing Autonomous Vehicles Technology in South Africa | Literature review on the analysis of the pathway for implementing Autonomous Vehicles Technology in South Africa conducted as targeted | None | None |  |
| 1.3.2.2 Single Transport Economic Regulator (STER) Bill submitted to Parliament by March 2021 | - (STER Bill submitted to Cabinet) | - (Progress update on the STER Cabinet process) | The updated Economic Regulation of Transport (ERT) Bill approved by Cabinet in November 2019. A Gazetted Notice of Intention (Notice No. 1575) to introduce ERT Bill to Parliament in terms of Rule 241(1)(b) of the National Assembly issued on the 06th December 2019. | None | None |  |

## Programme 3: Rail Transport

Purpose: The programme exists to facilitate and coordinate the development of sustainable rail transport policies, rail economic and safety regulation, infrastructure development strategies; and systems that reduce system costs and improve customer service; and to monitor and oversee the Railway Safety Regulator and the Passenger Rail Agency of South Africa; and the implementation of integrated rail services planned through the lowest competent sphere of government.

| Strategic Objective 1.5: Enhance performance, efficiency and reliability of the rail transport sector |
| --- |
| Objective Statement: To develop and implement interventions aimed at improving transport operations. Key during the MTSF is to finalise and implement the National Rail Policy and National Rail Act by 2019. The Policy will aim to guide development of the rail sector; and to align and revitalise the industry in line with rail’s global development trajectory. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 1.5.3.1 Draft Guidelines on Rail Access Regime developed by March 2020 | Draft Guidelines on Rail Access Regime developed | Produce the Final Draft Rail Access Regime Guidelines | Final Draft of the Guidelines on Rail Access Regime developed as targeted. | None | None |  |
| 1.5.3.2 Implementation of the Branchline Model for Private Sector Participation (PSP) monitored | Implementation of the Private Sector Participation (PSP) Framework monitored | Monitor implementation of the PSP Framework on Branchlines | A monitoring report on the implementation of the PSP Framework on Branchlines developed as targeted. | None | None |  |

| Strategic Objective 2.1: Regulate and enhance transport safety and security |
| --- |
| Objective Statement: To develop and implement interventions aimed at enhancing transport safety and security. Critical over the MTSF is to have the National Railway Safety Regulator Act completed, approved and implemented by 2019. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 2.1.3.1 Ministerial approval to submit the Railway Safety Bill to Cabinet secured by March 2020 | Draft Railway Safety Bill approved for submission to Cabinet | Secure approval to re-submit the Draft Railway Safety Bill to Cabinet | Railway Safety Bill approved by Cabinet for submission to Parliament. The Bill seeks to strengthen the safety of our railway and ensure rail becomes an attractive mode of transport that is also able to positively contribute to the economy. | None | None |  |

Programme 4: Road Transport

Purpose: The programme exists to develop and manage an integrated road infrastructure network, regulate road transport, ensure safer roads, and oversee road agencies.

| Strategic Objective 1.4: Ensure a sustainable transport infrastructure network |
| --- |
| Objective Statement: To develop and monitor implementation of policies aimed at ensuring construction and maintenance of transport infrastructure. Critical in the MTSF is to have the Roads Policy approved and implemented by 2019. The Policy will aim to provide a common purpose with respect to the management of roads in South Africa and also address fragmentation of the historical road management approach at various spheres of government; while aligning roads delivery with socio-economic priorities of the country. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 1.4.4.1 Construction and maintenance of provincial roads monitored in line with the approved budget | Overall implementation of the SSP monitored in line with the PRMG budget | Monitor implementation of the SSP through site inspections, bilateral consultations and compile progress report | In line with monitoring implementation of the S’hamba Sonke Provincial Road Maintenance Programme, the following were done: Bilateral engagements were conducted with nine (9) provinces; One (1) site visit was conducted with Mpumalanga Province. Final Quarter 3 and Preliminary Quarter 4 reports were compiled. | None | None |  |

| Strategic Objective 2.1 Regulate and enhance transport safety and security |
| --- |
| Objective Statement: To develop and implement interventions aimed at enhancing transport safety and security. Critical within the MTSF is to have the National Road Safety Strategy approved and implemented by 2019. The Strategy will serve as a blue print for all road safety interventions that need to be implemented to create safer roads. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 2.1.4.1 Ministerial approval to submit the Draft Bill for Founding Legislations of Road Entities to Cabinet secured by March 2021 | Final Due Diligence Report developed on the review of Founding Legislations of Road Entities | Develop final draft due diligence report on the review of Founding Legislations of Road Entities | Final draft of the Due Diligence Report on the Review of Founding Legislations of Road Entities developed as targeted. | None | None |  |
| 2.1.4.2 Implementation of the 2016-2030 National Road Safety Strategy monitored | Implementation of the National Road Safety Strategy (NRSS) monitored | Conduct road safety community-based involvement in public education and awareness programmes | Road safety community-based involvement in public education and awareness programmes conducted as targeted. | None | None |  |
| 2.1.4.3 Ministerial approval to submit the National Anti-Fraud and Corruption Strategy for Road Traffic Environment to Cabinet secured by March 2021 | Final draft National Anti-Fraud and Corruption Strategy developed | Update the Final Draft National Anti-Fraud and Corruption Strategy | The final Draft National Anti-Fraud and Corruption Strategy updated as targeted during the period under review. | None | None |  |
| 2.1.4.4 Ministerial approval to submit the Draft National Road Traffic Amendment Bill to Cabinet secured by March 2020 | Draft National Road Traffic Amendment Bill approved for submission to Cabinet | Secure Ministerial approval to submit the draft National Road Traffic Amendment Bill to Cabinet | Draft National Road Traffic Amendment Bill was approved by Cabinet during the period under review. | None | None |  |

## Programme 5: Civil Aviation

Purpose: The primary purpose of the programme is to facilitate the development of an economically viable air transport industry that is safe, secure, efficient, environmentally friendly and compliant with international standards through regulations and investigations; and to oversee aviation public entities.

The programme comprises of three sub-programmes, namely, Aviation Policy and Legislation, Aviation Economic Analysis and Industry Development; and Aviation Safety, Security Environment and Search Rescue.

| Strategic Objective 1.5: Enhance performance, efficiency and reliability of the transport sector |
| --- |
| Objective Statement: Develop and implement policies and promulgate Acts that are set to drive investments for the maintenance and strategic expansion of the transport infrastructure network, and support the development of transport asset management systems in rural and provincial authorities. The definitive drive of these interventions is to improve the efficiency, capacity and competitiveness of transport operations in all modes. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 1.5.5.3 Ministerial approval to submit the Air Services Bill to Cabinet secured by March 2021 | Air Services Bill submitted to DPME for Socio Economic Impact Assessment (SEIAs) | Submit Air Services Bill to DPME for SEIAs | The Air Services Bill was submitted to DPME for socio-economic impact assessment and SEIAS certificate was duly obtained as targeted. | None | None |  |

| Strategic Objective 2.1: Regulate and enhance transport safety and security |
| --- |
| Objective Statement: Develop and implement policies and strategies that seek to reduce accidents and incidents in the road, rail, aviation and maritime environment. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 2.1.5.1 Ministerial approval to submit the South African Maritime and Aeronautical Search and Rescue Amendment Bill to Cabinet secured by March 2021 | Draft South African Maritime and Aeronautical Search and Rescue Amendment Bill submitted to the SASAR Executive Committee | Submit draft South African Maritime and Aeronautical Search and Rescue Amendment Bill to the SASAR Executive Committee | A Working Paper requesting the Executive Committee’s endorsement of the draft South African Maritime and Aeronautical Search and Rescue Amendment Bill was approved | None | None |  |

| Strategic Objective 5: Increased contribution to job creation |
| --- |
| Objective Statement: Create an enabling environment for employment opportunities in the transport sector through the implementation of labour-intensive interventions and off-takes of ancillary support programmes |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 5.1.5.1 Ministerial approval to submit the Business Case for a Government-owned Aviation Academy to Cabinet secured by March 2021 | Business Case for a Government-owned Aviation Academy developed | Consider stakeholder inputs and update the Business Case for Government-owned Aviation Academy | Stakeholder inputs considered and the Business Case for a Government-owned Aviation Academy duly updated as targeted. | None | None |  |

## Programme 6: Maritime Transport

Purpose: The programme exists to implement the Comprehensive Maritime Transport Policy (CMTP) to ensure promotion and coordination; as well as Infrastructure and Industry development and achieve compliance through monitoring, evaluation and oversight and collaboration with maritime related public entities namely The Ports Regulator (PRSA), National Ports Authority; South African Maritime Safety Authority (SAMSA) industry and international bodies.

The programme comprises of three (3) sub-programmes, namely, Maritime Policy Development, Maritime Infrastructure and Industry Development; and Maritime Safety, Security and Environment.

| Strategic Objective 1.5: Enhance performance, efficiency and reliability of the transport sector |
| --- |
| Objective Statement: To develop and implement interventions aimed at improving transport operations. Critical within the current MTSF is to ensure approval and implementation of the Maritime Transport Policy by 2019. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 1.5.6.1 Programme on Maritime Education and Training Improvement developed by March 2021 | Assessment of the state of the Public Maritime Education and Training Institutions conducted | Develop draft report on the state of Public Maritime Education and Training Institutions | Draft report on the state of Public Maritime Education and Training Institution developed as targeted. | None | None |  |
| 1.5.6.2 Draft SADC Agreement on Coastal Shipping developed by March 2020 | SADC Coastal Shipping Agreement (SADC-SA) developed | Produce a draft SADC Coastal Shipping Agreement | A Draft Coastal Shipping Agreement developed as targeted. | None | None |  |

| Strategic Objective 2.1: Regulate and enhance transport safety and security |
| --- |
| Objective Statement: To develop and implement interventions aimed at enhancing transport safety and security in line with international standards. Critical within the MTSF is to ensure the approval and implementation of the Merchant Shipping Bill. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 2.1.6.1 Ministerial approval to submit the Merchant Shipping Bill to Cabinet secured by March 2020 | Merchant Shipping Bill approved for submission to Cabinet | Secure Ministerial approval to submit the Merchant Shipping Bill to Cabinet | Ministerial approval to submit the Merchant Shipping Bill to Cabinet was obtained as targeted and the Bill was duly submitted to Cabinet. | None | None |  |
| 2.1.6.2 State of readiness analysis for mandatory IMO audits conducted by March 2020 | State of Readiness Analysis for mandatory IMO Audits conducted | Undertake trial audits to assess the state of readiness for mandatory IMO audits | Trial audits to assess the state of readiness for mandatory IMO audits undertaken as targeted during the period under review. | None | None |  |

| Strategic Objective 6.3 Reduce the level of pollution at sea |
| --- |
| Objective Statement: To reduce level of pollution at sea through implementation of conventions and legislation |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 6.3.6.1 Ministerial approval to submit the Marine Pollution Prevention Amendment Bill to Cabinet secured by March 2020 | Marine Pollution Prevention Amendment Bill approved for submission to Cabinet | Secure Ministerial approval to submit the Draft Marine Pollution Amendment Bill to Cabinet | Ministerial approval to submit the Draft Marine Pollution Amendment Bill to Cabinet was not secured. | GCAC meeting for sub-committee of ITCS Cluster was postponed due to COVID-19 Disaster Declaration | The matter has been prioritised for the first sitting of the GCAC sub-committee. |  |
| 6.3.6.2 Maritime Energy Efficiency Programme developed by March 2020 | Maritime Energy Efficiency Programme developed | Develop Maritime Energy Efficiency Programme | Maritime Energy Efficiency Programme developed as targeted. |  |  |  |

## Programme 7: Public Transport

Purpose: To ensure the provision and regulation of safe, secure, reliable, cost-effective and sustainable public transport services in South Africa through legislation, policies and strategies.

The programme comprises of four (4) sub-programmes, namely, Public Transport Network Development, Public Transport Regulation, Public Transport Industry Development; and Rural and Scholar Transport.

| Strategic Objective 3.1: Provide integrated rural transport infrastructure and services |
| --- |
| Objective Statement: To develop and implement policies and strategies geared at improving provision of quality public transport infrastructure and services in rural areas. Critical within the MTSF is approval and implementation of the Rural Transport Strategy and the Learner Transport Policy by 2019. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 3.1.7.1 Integrated Public Transport Network (IPTN) plans developed in district municipalities annually | Detailed Network (IPTN) plans developed in two (2) district municipalities: Amathole and Capricorn DM’s | Develop detailed IPTN plans in two (2) district municipalities | Detailed Integrated Public Transport Network (IPTN) plans not developed in the two district municipalities as a targeted. | Amathole IPTN Plan process delayed due to internal approval processes. The contract for Capricorn District Municipality is awaiting final signatures. | The development of IPTN plans for the two district municiaplities will be prioritised in the 2020/21 financial year. |  |

| Strategic Objective 4.1: Promote sustainable public transport |
| --- |
| Objective Statement: To facilitate and promote the provision of sustainable public transport, through the use of safe and compliant vehicles and developing empowerment systems for the sector. Critical within the current MTSF is approval and implementation of the Integrated Public Transport Turnaround Plan and the Taxi Recapitalisation Programme |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 4.1.7.1 Implementation of the revised Taxi Recapitalisation Programme monitored | Survey conducted on the extent of illegal taxi operations in South Africa | Develop draft survey report | Survey report on the analysis of the extent of illegal operations in South Africa developed as targeted. | None | None |  |

| Strategic Objective 4.2: Improve public transport access and reliability |
| --- |
| Objective Statement: Objective Statement: To facilitate the development and implementation of Integrated Public Transport Networks (IPTNs) in identified municipalities by 2019. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 4.2.7.1 Integrated Public Transport Networks (IPTNs) funded and monitored in selected cities | IPTN’s monitored in thirteen (13) cities (Ekurhuleni, Mbombela, Nelson Mandela Bay, Johannesburg, Cape Town, George, Durban, Polokwane, Msunduzi, Mangaung, Rustenburg, Buffalo City and Tshwane IPTNs) | Conduct bilateral progress engagements with selected municipalities | Bilateral progress engagements conducted with the following municipalities: Polokwane : 20 January 2020 Ekurhuleni : 19 March 2020 Tshwane : 19 March 2020 The following municipalities submitted the progress reports which were reviewed and found to be compliant: Johannesburg: 19 March 2020 Mangaung : 19 March 2020 Buffalo City : 26 March 2020 | None | None |  |

| Strategic Objective 4.3: Regulate Public Transport |
| --- |
| Objective Statement: To transform land transport systems through development and implementation of legislation, institutional building and planning. Critical over the current MTSF is the approval and implementation of the National Land Transport Amendment Act by 2019. |
| PERFORMANCE INDICATOR | 2019/20 ANNUAL TARGET | QUARTER 4 TARGET | QUARTER 4 PROGRESS | REASON FOR DEVIATION | CORRECTIVE MEASURE & ADDITIONAL COMMENTS | MODERATED ASSESSMENT PERFORMANCE RATING |
| 4.3.7.1 Transport Appeal Tribunal (TAT) Amendment Bill submitted to Parliament by March 2020 | Transport Appeal Tribunal (TAT) Amendment Bill submitted to Parliament | Introduce the Transport Appeal Tribunal (TAT) Amendment Bill to Parliament | The Transport Appeal Tribunal (TAT) Amendment Bill was approved by Cabinet in February 2020. The Bill was duly gazetted for introduction to Parliament. | None | None |  |