## Slide 1
HSDG ADJUSTED BUSINESS PLAN
PORTFOLIO COMMITTEE HUMAN SETTLEMENTS ,WATER AND SANITATION
28THAUGUST 2020

## Slide 2: Introduction
Purpose
To present the Gauteng 2020 Adjusted Human Settlements Development Grant business plan.

## Slide 3: Executive summary per Municipality
Summarized 2020 / 2021 |  |  |  |  |  |  |  |  |  | 
Per Municipality | Total Annual No of Sites | Total Annual Site Budget | Total Annual No of Units | Total Annual Unit Budget | Total Annual No of Units Title Deed New | Total Annual Budget Title Deed New | Total Annual Professional Fees Budget | Total Bulk Budget | Total Annual Budget | %
CITY OF JOHANNESBURG METROPOLITAN COUNCIL | 569 | R 30 090 454,88 | 1868 | R 382 228 860,22 | 0 | R 0,00 | R 94 301 785,88 | R 0,00 | R 506 621 100,99 | 12,3%
CITY OF TSHWANE METROPOLITAN COUNCIL | 20 | R 59 528 760,50 | 500 | R 81 098 988,00 | 400 | R 720 000,00 | R 64 041 862,29 | R 0,00 | R 205 389 610,79 | 5,0%
EKURHULENI METROPOLITAN COUNCIL | 2011 | R 104 428 616,00 | 3201 | R 236 539 942,99 | 4232 | R 7 617 600,00 | R 73 228 107,64 | R 0,00 | R 421 814 266,63 | 10,2%
SEDIBENG DISTRICT MUNICIPALITY | 1850 | R 89 486 810,00 | 1466 | R 340 213 619,13 | 1524 | R 2 743 200,00 | R 39 170 000,00 | R 7 416 177,69 | R 479 029 806,82 | 11,6%
WEST RAND DISTRICT MUNICIPALITY | 2026 | R 108 359 205,20 | 2228 | R 403 880 561,10 | 552 | R 993 600,00 | R 84 230 930,00 | R 170 000 000,00 | R 767 464 296,30 | 18,6%
GAUTENG PROVINCIAL | 7375 | R 813 888 194,50 | 300 | R 35 819 423,98 | 0 | R 0,00 | R 904 967 300,00 | R 0,00 | R 1 754 674 918,48 | 42,4%
HSDG TOTAL | 13851 | R 1 205 782 041,08 | 9563 | R 1 479 781 395,43 | 6708 | R 12 074 400,00 | R 1 259 939 985,81 | R 177 416 177,69 | R 4 134 994 000,00 | 100,0%
2020 ADJUSTED HSDG BUSINESS PLAN |  |  |  | 
Approved BP (31 March 2020) | R4 625 448 000,00 | 18 939 | 11 172 | 17 982
Adjusted BP(31st July 2020) | R4 134 994 000,00 | 13 851 | 9 563 | 6708
Impact analysis | R490 454 000,00 | 5 088 | 1 609 | 11 274
% reduction | 10,60% | 26,87% | 14,40% | 62,70%

## Slide 4: Executive Summary of the HSDG
Summarized 2020 / 2021 |  |  |  |  |  |  |  |  | 
Per Cost Centre | Total Annual No of Sites | Total Annual Site Budget | Total Annual No of Units | Total Annual Unit Budget | Total Annual No of Units Title Deed New | Total Annual Budget Title Deed New | Total Annual Professional Fees Budget | Total Bulk Budget | Total Annual Budget
PMO Mega | 1700 | R 152 471 802,70 | 2278 | R 436 141 121,20 | 0 | R 0,00 | R 0,00 | R 0,00 | R 588 612 923,90
JOBURG | 569 | R 30 090 454,88 | 1848 | R 377 748 860,22 | 0 | R 0,00 | R 5 928 451,88 | R 0,00 | R 413 767 766,99
TSHWANE | 20 | R 919 700,00 | 460 | R 78 972 703,00 | 0 | R 0,00 | R 30 314 917,29 | R 0,00 | R 110 207 320,29
EKURHULENI | 2011 | R 104 428 616,00 | 3017 | R 212 851 010,18 | 0 | R 0,00 | R 47 588 107,64 | R 0,00 | R 364 867 733,82
SEDIBENG | 1850 | R 89 486 810,00 | 1251 | R 286 685 275,13 | 0 | R 0,00 | R 0,00 | R 7 416 177,69 | R 383 588 262,82
WEST RAND | 326 | R 14 496 463,00 | 150 | R 19 618 849,90 | 0 | R 0,00 | R 28 730 930,00 | R 170 000 000,00 | R 232 846 242,90
ABANDONED/BLOCKED | 0 | R 0,00 | 239 | R 27 464 151,81 | 0 | R 0,00 | R 0,00 | R 0,00 | R 27 464 151,81
PLANNING | 0 | R 0,00 | 0 | R 0,00 | 0 | R 0,00 | R 45 580 000,00 | R 0,00 | R 45 580 000,00
UISP(RING FENCED ) | 0 | R 0,00 | 0 | R 0,00 | 0 | R 0,00 | R 694 000 000,00 | R 0,00 | R 694 000 000,00
URBAN RENEWAL PROGRAMME | 0 | R 0,00 | 0 | R 0,00 | 0 | R 0,00 | R 75 000 000,00 | R 0,00 | R 75 000 000,00
HOSTEL REDEVELOPEMENT | 0 | R 0,00 | 20 | R 4 480 000,00 | 0 | R 0,00 | R 88 020 000,00 | R 0,00 | R 92 500 000,00
TITLE DEEDS (CURRENT) | 0 | R 0,00 | 0 | R 0,00 | 6708 | R 12 074 400,00 | R 0,00 | R 0,00 | R 12 074 400,00
RAPID LAND RELEASE PROGRAMME | 7375 | R 813 888 194,50 | 0 | R 0,00 | 0 | R 0,00 | R 65 000 000,00 | R 0,00 | R 878 888 194,50
HO and FLISP & INDIVIDUAL SUBSIDIES | 0 | R 0,00 | 300 | R 35 819 423,98 | 0 | R 0,00 | R 145 967 300,00 | R 0,00 | R 181 786 723,98
SECURITY SERVICES (EVICTIONS) | 0 | R 0,00 | 0 | R 0,00 | 0 | R 0,00 | R 33 810 279,00 | R 0,00 | R 33 810 279,00
HSDG TOTAL | 13 851 | R 1 205 782 041,08 | 9 563 | R 1 479 781 395,43 | 6 708 | R 12 074 400,00 | R 1 259 939 985,81 | R 177 416 177,69 | R 4 134 994 000,00
MEGA | 5950 | R 368 200 383,58 | 5502 | R 1 101 299 974,36 | 0 | R 0,00 | R 38 976 579,99 | R 81 000 000,00 | R 1 589 476 937,93
LEGACY | 526 | R 23 693 463,00 | 3711 | R 347 524 279,70 | 0 | R 0,00 | R 163 095 339,82 | R 71 416 177,69 | R 605 729 260,21

## Slide 5: Quarterly Outlook cash flows (financial and non financial)
Months & Quarters | Stands | Units | Budget
QUARTER 1 |  |  | 
April | 0 | 0 | R1 350 000,00
May | 0 | 50 | R20 799 425,87
June | 0 | 110 | R146 142 383,47
Total Q1 | 0 | 160 | R168 291 809,34
QUARTER 2 |  |  | 
July | 50 | 90 | R716 107 275,99
August | 300 | 359 | R239 354 190,30
September | 470 | 1042 | R464 264 409,87
Total Q2 | 820 | 1491 | R1 419 725 876,16
QUARTER 3 |  |  | 
October | 490 | 625 | R369 244 870,43
November | 360 | 560 | R374 713 687,13
December | 2486 | 773 | R280 907 575,68
Total Q3 | 3336 | 1958 | R1 024 866 133,24
QUARTER 4 |  |  | 
January | 440 | 1989 | R359 468 603,81
February | 1880 | 3316 | R536 190 391,68
March | 7375 | 649 | R626 451 185,78
Total Q4 | 9695 | 5954 | R1 522 110 181,27
OVERALL | 13851 | 9563 | R4 134 994 000,01

## Slide 6: Mining Towns allocation
District | Local Municipality | Project Name | Total Bulk and Professional fees Budget | Scope of bulk Infrastructure/professional fees
West Rand | Rand West | Montrose | R10 000 000,00 | Bulk water supply for Phase 1
 | Rand West | Westonaria Borwa | R5 000 000,00 | Provision and installation of infrastructure enablers on internal services
 | Rand West | Kokosi Ext 7 phase 1 | R20 000 000,00 | Replacing of Kokosi Pump Station with Gravity Outfall Sewer
 | Rand West | Khutsong South Ext 5 & 6 | R15 000 000,00 | Bulk water pipe line to cater for the next phase of the development.
 | Rand West | Western Mega Project | R10 000 000,00 | Bulk water supply for Phase 1 of the project.
 | Rand West | Rand West Bulk infrastructure maintenance | *R5 000 000,00 | City wide maintenance plan for all the new infrastructure that is being installed.
 | Rand West | Tarlton Village 1 | R30 000 000,00 | Completion of the bulk sewer and water reticulation for the 6480 units.
 | Rand West | Kakgiso Azadvlle (Chief Mogale) | R14 000 000,00 | Electrification of phase 2 for 553 units including retaining walls
Total |  |  | R109 000 000,00 | 
*Professional fees for maintenance of infrastructure

## Slide 7: 2% Bulk provisioning West Rand and Sedibeng
District | Local Municipality | Project Name | Total Bulk& professional fees Budget | Scope of bulk Infrastructure/ Professional fees
West Rand | Rand West | Mulders drift Homes Trust Foundation/ITHEMBALETHU VILLAGE(Dr Motlana) | *R5 000 000,00 | design and installation of packaged plant
 | Rand West | Dr. Sefalaro | R5 000 000,00 | design and installation of packaged plant
 | Rand West | Greenhill's Ext 12 Afri village Mega project | R31 000 000,00 | Design and installation of bulk
 | Merafong | Varkenslaagte Mega Projects | R30 000 000,00 | Design and installation of bulk
Sedibeng | Emfuleni | Golden Gardens | R7 416 117,69 | Design and supervision for the construction of roads and storm water
Total Budget |  |  | R78 416 117,69 | 
*Professional fees for the design and installation of bulk

## Slide 8: Blocked / Abandoned Projects
Project Description | Total Annual No of Sites | Total Annual Site Budget | Total Annual No of Units | Total Annual Unit Budget | Total Annual Budget
3 D Mamelodi 10 & 20 | 0 | R0,00 | 40 | R2 126 285,00 | R2 126 285,00
3 D Etwatwa Ext.36 | 0 | R0,00 | 2 | R233 735,00 | R233 735,00
3 H Etwatwa Ext.9 & 10 | 0 | R0,00 | 150 | R19 455 197,81 | R19 455 197,81
3 P Wattville Benoni | 0 | R0,00 | 32 | R4 000 000,00 | R4 000 000,00
3 P Sebokeng Ext.15 | 0 | R0,00 | 15 | R1 648 934,00 | R1 648 934,00
TOTAL ABANDONED/BLOCKED | 0 | R0,00 | 239 | R27 464 151,81 | R27 464 151,81

## Slide 9: Hostel Redevelopment
Region | Project Description | Total Annual No of Units | Total Annual Unit Budget | Total Annual Professional Fees Budget | Total Annual Budget | Planned Outputs
JOBURG | Meadowlands Hostel - Kurima | 0 | R0,00 | R5 000 000,00 | R5 000 000,00 | Project at detailed planning
 | Renewal Of Orlando West Hostel | 10 | R2 240 000,00 | R5 760 000,00 | R8 000 000,00 | Construction of units
 | Jabulani Hostel Housing Project | 10 | R2 240 000,00 | R12 760 000,00 | R15 000 000,00 | Construction of units
EURHULENI | Kwa Thema | 0 | R0,00 | R5 000 000,00 | R5 000 000,00 | GeoTech Phase 2
 | Nguni - Vosloorus | 0 | R0,00 | R4 000 000,00 | R4 000 000,00 | Confirmation & Prelim Designs
 | Tokoza No 2 | 0 | R0,00 | R5 000 000,00 | R5 000 000,00 | Approval of designs
 | Kwa-Mazibuko - Katlehong | 0 | R0,00 | R4 000 000,00 | R4 000 000,00 | Finalise BoQ
 | Wattville Hostel Phase 1 | 0 | R0,00 | R4 000 000,00 | R4 000 000,00 | Appointment of Contractors
SEDIBENG | Ratanda 1187 | 0 | R0,00 | R5 000 000,00 | R5 000 000,00 | Project at detailed planning
 | Kwa Masiza Hostel | 0 | R0,00 | R4 500 000,00 | R4 500 000,00 | Feasibilities and Socio-economic survey
WEST RAND | Bekkersdal | 0 | R0,00 | R8 000 000,00 | R8 000 000,00 | Project at detailed planning
 | Renewal of Kagiso Old Hostel | 0 | R0,00 | R10 000 000,00 | R10 000 000,00 | 
 | Khutsong Carltonville | 0 | R0,00 | R15 000 000,00 | R15 000 000,00 | 
 | TOTAL HOSTELS | 20 | R4 480 000,00 | R88 020 000,00 | R92 500 000,00 | 
Hostels Co funded with Provincial Equitable Share | Project Name | Total Budget | Provincial Allocation | HSDG
 | Dube Hostel | R10 000 000,00 | R10 000 000,00 | R0,00
 | Rethabile LTA (230 units) | R11 000 000,00 | R11 000 000,00 | R0,00
 | Diepkloof Hostel | R25 000 000,00 | R25 000 000,00 | R0,00
 | Ratanda 1187 | R15 000 000,00 | R10 000 000,00 | R5 000 000,00
 | Kagiso Old Hostel | R19 000 000,00 | R9 000 000,00 | R10 000 000,00

## Slide 10: Urban Renewal Programme
Project Description | Planned Output | Total Annual Professional Fees Budget | Total Annual Budget
Alexandra Renewal Programme | Facilitate the identification, release and acquisition of private, public and SOE land and landed properties required for the Greater Alexandra Redevelopment Programme | R20 000 000,00 | R20 000 000,00
3 D Winterveldt Urban Renewal | Storm water and sewer maintenance | R20 000 000,00 | R20 000 000,00
Bekkersdal Urban Renewal Project Phase Approach | Storm water and sewer maintenance and an urban renewal decanting project | R15 000 000,00 | R15 000 000,00
Evaton Urban Renewal Project Phased Approach | Sewer network outfall upgrade | R20 000 000,00 | R20 000 000,00
TOTAL URP |  | R75 000 000,00 | R75 000 000,00
Co funded with Provincial Equitable Share | Total | R91 000 000,00 | R65 000 000,00 | R15 000 000,00
 | Bekkersdal | R70 000 000,00 | R50 000 000,00 | R20 000 000,00

## Slide 11: GDHS - IS CATEGORISATION (UISP) WITH BUDGET BREAKDOWN
Name of Municipality | No. of IS approved on the (2020/21 BP | Total No. of HH | Category A |  | Category B |  | Category C: |  | Un-Categorised (Prelim Plans) |  | Total Budget
 |  |  | No. of IS | Budget | No. of IS | Budget | No. of IS | Budget | No. of IS | Budget | 
City of Johannesburg | 10 | 14 265 | 2 | R 13 614 110 | 8 | R 118 505 282 | 0 | 0 | 0 | 0 | R149 562 624
City of Ekurhuleni | 5 | 4671 | 0 | 0 | 3 | R 33 920 173 | 1 | R 5 468 815 | 0 | 0 | R148 738 698
City of Tshwane | 13 | 13 571 | 0 | 0 | 8 | R86 016 729 | 0 | 0 | 5 | R62 721 969 | R 41 697 847
SEDIBENG | 15 | 3 054 | 1 | R7 513 864 | 10 | R92 020 975 | 1 | R6 597 767 | 3 | R26 644 052 | R132 773 658
WESTRAND | 25 | 27 281 | 9 | R79 451 780 | 14 | R 114 017 275 | 0 | 0 | 2 | R42 920 764 | R221 227 173
Totals | 67 | 62 842 | 12 | R100 579 754 | 43 | R444 480 434 | 2 | R12 066 582 | 11 | R132 286 785 | R694, 000, 000

## Slide 12: UISP IMPLEMENTATION DETAILS
Municipality/ District | Interim Support Programme Targets |  |  |  |  | Planning Programme Processes |  |  |  |  | 
 | Ablution Provision (1:4) | Water Provision (1:10) | Access Road (km) | No. of HH | Budget | EIA | Feasibility | Land Survey | General Plan | Township Register | Budget
City of Johannesburg | 3566 | 1427 | TBC | 14265 | R132 119 132 | 0 | 2 | 0 | 2 | 2 | R2 061 887
City of Ekurhuleni | 1168 | 476 | TBC | 1671 | R39 284 335 | 0 | 3 | 0 | 0 | 0 | 2R 502 000
City of Tshwane | 3393 | 1357 | TBC | 13 571 | R148 738 698 | 5 | 0 | 0 | 0 | 0 | R1 500 000
Mogale | 447 | 179 | TBC | 1717 | R47 071 411 | 0 | 7 | 7 | 7 | 7 | R10 847 016
Merafong | 1409 | 564 | TBC | 5637 | R28 300 920 | 0 | 1 | 1 | 1 | 1 | R4 464 909
Rand West | 4965 | 1986 | TBC | 19 857 | R142 271 090 | 1 | 1 | 1 | 1 | 1 | R3 434 473
MidVaal | 63 | 25 | TBC | 250 | R6 090 750 | 1 | 0 | 1 | 0 | 0 | R1 423 114
Emfuleni | 689 | 276 | TBC | 2757 | R102 260 363 | 1 | 0 | 0 | 8 | 0 | R1 330 012
Lesedi | 8 | 5 | TBC | 47 | R10 088 321 | 0 | 0 | 0 | 0 | 0 | 0
Totals | 15 708 | 6296 | TBC | 62 842 | R656 325 280 | 9 | 14 | 10 | 19 | 11 | R39 144 509
94% towards Interim Support
Note: 1000 ViP Sedibeng and 5819 Honey Suckers Bekkersdal

## Slide 13: Mega Projects
REGION | HSS Project Desc | Total Annual No of Sites | Total Annual Site Budget | Total Annual No of Units | Total Annual Unit Budget | Total Annual Budget
JOBURG | 3 D Fleurhof Ext 31 And 37 | 0 | R0,00 | 184 | R20 515 425,00 | R20 515 425,00
 | 3 D Goudrand Extn.4 DRP | 0 | R0,00 | 54 | R15 314 164,75 | R15 314 164,75
 | 3 D Riverside View Ext.28 RDP (COJ-Tripatite)) | 0 | R0,00 | 1000 | R239 266 422,34 | R239 266 422,34
 | 3 X Cosmo City | 569 | R30 090 454,88 | 150 | R29 189 127,50 | R59 279 582,38
TSHWANE | 3 D Heartherly East/Nellmapius Ext 22 | 0 | R0,00 | 0 | R0,00 | R21 779 362,23
 | 3 D Olievenhoutbosch Ext.27 | 20 | R919 700,00 | 0 | R0,00 | R919 700,00
 | 3 D Rama City | 0 | R58 609 060,50 | 0 | R0,00 | R58 609 060,50
 | 3 D Olievenhoutbosch Ext. 36 | 0 | R0,00 | 104 | R28 204 546,85 | R30 377 462,18
EKURHULENI | 3 D Clayville Ext.71 | 21 | R1 422 216,00 | 337 | R68 715 761,90 | R76 594 507,90
 | 3 D Dan Tloome | 1200 | R67 421 367,20 | 1106 | R166 326 766,00 | R233 748 133,20
 | 3 D Helderwyk - Mega Project | 640 | R29 430 400,00 | 0 | R0,00 | R31 490 528,00
 | 3 D Tsakane Extension 22 ( Ptn 7 Vlakfontein 161-ir ) | 250 | R22 992 500,00 | 96 | R4 630 037,67 | R30 206 613,60
 | 3 D Chief A Luthuli Park Ext 6 (Prev. Modderfontein 76 IR Rem Ptn 28) | 0 | R0,00 | 354 | R25 093 221,15 | R26 280 682,15
 | 3 D Daggafontein Mega | 600 | R27 591 000,00 | 0 | R0,00 | R29 522 370,00
 | 3 D John Dube Ext 2 Mega Projects | 500 | R22 992 500,00 | 0 | R0,00 | R23 797 237,50
SEDIBENG | 3 D Impumelelo Ext 3 | 800 | R41 202 560,00 | 500 | R133 394 938,00 | R174 597 498,00
 | 3 D Obed "Mthombeni" Nkosi Phase 1 (Previous Name Mose) | 700 | R32 189 500,00 | 350 | R78 292 463,00 | R110 481 963,00
 | 3 D Sebokeng Ext 28 | 50 | R2 299 250,00 | 45 | R11 358 107,50 | R13 657 357,50
 | 3 D Sebokeng Ext. 30 | 100 | R4 598 500,00 | 50 | R11 184 637,50 | R15 783 137,50
 | 3 D Savanna City | 0 | R0,00 | 200 | R51 879 410,00 | R51 879 410,00
WESTRAND | 3 D Greenhills Ext 12 Afrivillage Mega project | 0 | R0,00 | 172 | R38 647 153,00 | R69 647 153,00
 | 3 D Montrose - Mega Project | 0 | R0,00 | 0 | R0,00 | R10 000 000,00
 | 3 D Western Mega Project | 500 | R26 441 375,00 | 0 | R0,00 | R36 441 375,00
 | 5 N Vaarkenslagte Mega Projects | 0 | R0,00 | 800 | R179 287 792,20 | R209 287 792,20
 | Total Mega | 5950 | R368 200 383,58 | 5502 | R1 101 299 974,36 | R1 589 476 937,93

## Slide 14: Joburg
HSS Project Number | Project Description | Total Annual No of Sites | Total Annual Site Budget | Total Annual No of Units | Total Annual Unit Budget | Total Annual Professional Fees Budget | Total Annual Budget
G15050003/2 | 3 D Jabulani CBD-Parcel K (Calgro Turnkey) | 0 | R0,00 | 100 | R22 469 275,00 | R0,00 | R22 469 275,00
G03090024/2 | 3 D Drieziek Ext.4 | 0 | R0,00 | 26 | R3 514 279,38 | R24 300,00 | R3 538 579,38
G18110002/2 | 3 D Fleurhof Ext 31 And 37 | 0 | R0,00 | 184 | R20 515 425,00 | R0,00 | R20 515 425,00
G15050001/2 | 3 D Goudrand Extn.4 DRP | 0 | R0,00 | 54 | R15 314 164,75 | R0,00 | R15 314 164,75
G03030025/3 | 3 D Hospital Hill | 0 | R0,00 | 150 | R18 952 574,40 | R3 506 010,00 | R22 458 584,40
G10070003/3 | 3 D Ivory Park 77/78/79 | 0 | R0,00 | 100 | R10 124 193,44 | R1 753 005,00 | R11 877 198,44
G03030189/6 | 3 D Lawley Ext.3 & 4 | 0 | R0,00 | 84 | R15 984 596,19 | R600 000,00 | R16 584 596,19
G05010007/4 | 3 D Orange Farm Ext.8 | 0 | R0,00 | 0 | R736 610,22 | R45 136,88 | R781 747,10
G03030024/3 | 3 D Princess Plot | 0 | R0,00 | 0 | R67 650,00 | R0,00 | R67 650,00
G15080004/2 | 3 D Riverside View Ext.28 RDP (COJ-Tripatite)) | 0 | R0,00 | 1000 | R239 266 422,34 | R0,00 | R239 266 422,34
G11020005/1 | 3 D Stretford Ext. 4 | 0 | R0,00 | 0 | R1 614 542,00 | R0,00 | R1 614 542,00
G98120345/1 | 3 X Cosmo City | 569 | R30 090 454,88 | 0 | R0,00 | R0,00 | R30 090 454,88
G98120345/2 | 3 X Cosmo City | 0 | R0,00 | 50 | R6 719 852,50 | R0,00 | R6 719 852,50
G98120345/3 | 3 X Cosmo City | 0 | R0,00 | 100 | R22 469 275,00 | R0,00 | R22 469 275,00
 | TOTAL JOBURG | 569 | R30 090 454,88 | 1848 | R377 748 860,22 | R5 928 451,88 | R413 767 766,99

## Slide 15: Tshwane
Project Description | Total Annual No of Sites | Total Annual Site Budget | Total Annual No of Units | Total Annual Unit Budget | Total Annual No of Units Title Deed New | Total Annual Budget Title Deed New | Total Annual Professional Fees Budget | Total Annual Budget
3 D Hammanskraal West Ext.2 | 0 | R0,00 | 0 | R0,00 | 0 | R0,00 | R465 990,35 | R465 990,35
3 D Heartherly East/Nellmapius Ext 22 | 0 | R0,00 | 0 | R0,00 | 0 | R0,00 | R21 779 362,23 | R21 779 362,23
3 D Olievenhoutbosch Ext.27 | 20 | R919 700,00 | 0 | R0,00 | 0 | R0,00 | R0,00 | R919 700,00
3 D Remedial Work At Mamelodi Ward 10,15,16, & 17 | 0 | R0,00 | 50 | R5 425 650,00 | 0 | R0,00 | R684 700,00 | R6 110 350,00
3 D Sokhulumi Rural Developmjent | 0 | R0,00 | 70 | R5 861 935,00 | 0 | R0,00 | R493 780,00 | R6 355 715,00
3 D Soshanguve Block MM Informal | 0 | R0,00 | 0 | R6 364 928,00 | 0 | R0,00 | R1 185 072,00 | R7 550 000,00
3 D Soshanguve Block TT | 0 | R0,00 | 0 | R232 067,38 | 0 | R0,00 | R0,00 | R232 067,38
3 D Soshanguve Ext 1. (plot 67) | 0 | R0,00 | 0 | R0,00 | 0 | R0,00 | R70 224,38 | R70 224,38
3 D Soshanguve M Ext 1 | 0 | R0,00 | 0 | R368 000,00 | 0 | R0,00 | R0,00 | R368 000,00
3 D Thorntree View Ext. 6 & 7 | 0 | R0,00 | 0 | R1 397 400,00 | 0 | R0,00 | R102 600,00 | R1 500 000,00
3 D Ekangala G & H | 0 | R0,00 | 50 | R5 425 650,00 | 0 | R0,00 | R352 700,00 | R5 778 350,00
3 D Mamelodi Ext 8 | 0 | R0,00 | 0 | R0,00 | 0 | R0,00 | R370 000,00 | R370 000,00
3 D Olievenhoutbosch Ext. 36 | 0 | R0,00 | 104 | R28 204 546,85 | 0 | R0,00 | R2 172 915,33 | R30 377 462,18
3 D Soshanguve IA & NN Residential | 0 | R0,00 | 0 | R3 662 766,71 | 0 | R0,00 | R241 748,00 | R3 904 514,71
3 D Soshanguve Bb,ff & Gg | 0 | R0,00 | 0 | R0,00 | 0 | R0,00 | R368 000,00 | R368 000,00
3 D Soshanguve Ext 19 | 0 | R0,00 | 100 | R11 773 543,00 | 0 | R0,00 | R987 560,00 | R12 761 103,00
3 D Soshanguve School Sites | 0 | R0,00 | 0 | R0,00 | 0 | R0,00 | R617 025,00 | R617 025,00
3 D Winterveldt (Cross Border) | 0 | R0,00 | 0 | R714 243,00 | 0 | R0,00 | R0,00 | R714 243,00
3 D Winterveldt Phase 1 (Urban Dynamics) | 0 | R0,00 | 20 | R4 163 125,06 | 0 | R0,00 | R141 080,00 | R4 304 205,06
3 P Soshanguve Ext.4 & 5 | 0 | R0,00 | 42 | R2 715 120,00 | 0 | R0,00 | R141 080,00 | R2 856 200,00
3 D Rethabiseng Ext.5 | 0 | R0,00 | 24 | R2 663 728,00 | 0 | R0,00 | R141 080,00 | R2 804 808,00
TOTAL | 20 | R919 700,00 | 460 | R78 972 703,00 | 0 | R0,00 | R30 314 917,29 | R110 207 320,29

## Slide 16: Ekurhuleni
Project Description | Total Annual No of Sites | Total Annual Site Budget | Total Annual No of Units | Total Annual Unit Budget | Total Annual Professional Fees Budget | Total Annual Budget
3 C Zonkizizwe Ext.3 | 0 | R0,00 | 0 | R0,00 | R1 960 000,00 | R1 960 000,00
3 D Clayville Ext.71 (Planning) | 21 | R1 422 216,00 | 337 | R68 715 761,90 | R6 456 530,00 | R76 594 507,90
3 D Etwatwa Ext.32 (Barcelona)(G05100007) | 0 | R0,00 | 18 | R1 491 240,46 | R150 379,00 | R1 641 619,46
3 D Etwatwa Ext.34 | 0 | R0,00 | 63 | R3 172 365,00 | R526 302,00 | R3 698 667,00
3 D Etwatwa Ext.9 & 10 | 0 | R0,00 | 32 | R1 087 288,96 | R267 341,00 | R1 354 629,96
3 D Etwatwa Extension 4,8,12,13,14,21&24 | 0 | R0,00 | 0 | R0,00 | R835 441,00 | R835 441,00
3 D Helderwyk - Mega Project | 640 | R29 430 400,00 | 0 | R0,00 | R2 060 128,00 | R31 490 528,00
3 D Holgatfontein 326 Ir | 0 | R0,00 | 0 | R0,00 | R2 807 082,15 | R2 807 082,15
3 D Palm Ridge Ext 18 &19 | 0 | R0,00 | 259 | R440 013,00 | R2 163 792,00 | R2 603 805,00
3 D Palm Ridge Ext 18 &19 | 0 | R0,00 | 150 | R23 287 550,00 | R2 381 500,00 | R25 669 050,00
3 D Palm Ridge Ext 23 | 0 | R0,00 | 400 | R19 504 725,38 | R3 851 194,00 | R23 355 919,38
3 D Palm Ridge Ext. 9 (hda) | 0 | R0,00 | 60 | R7 487 354,73 | R918 985,00 | R8 406 339,73
3 D Palm Ridge Extension 10 & 12(New Ext.21 &22) | 0 | R0,00 | 1100 | R48 362 907,55 | R4 664 000,06 | R53 026 907,61
3 D Tinasonke Ext.4 and Wierda Caravan Park | 0 | R0,00 | 0 | R0,00 | R2 013 413,00 | R2 013 413,00

## Slide 17: Ekurhuleni
Project Description | Total Annual No of Sites | Total Annual Site Budget | Total Annual No of Units | Total Annual Unit Budget | Total Annual Professional Fees Budget | Total Annual Budget
3 D Tsakane Extension 22 ( Ptn 7 Vlakfontein 161-ir ) | 250 | R22 992 500,00 | 96 | R4 630 037,67 | R2 584 075,93 | R30 206 613,60
3 H Tamboville Proper and Wattville (G05040153) | 0 | R0,00 | 6 | R367 104,00 | R42 324,00 | R409 428,00
3 H Vosloorus Ext.28 | 0 | R0,00 | 0 | R0,00 | R5 167 247,00 | R5 167 247,00
3 H Zonkizizwe Ext.1 & 2 Proper | 0 | R0,00 | 0 | R0,00 | R1 350 000,00 | R1 350 000,00
3 D Chief A Luthuli Park Ext 6 (Prev. Modderfontein 76 IR Rem Ptn 28) | 0 | R0,00 | 354 | R25 093 221,15 | R1 187 461,00 | R26 280 682,15
3 D Daggafontein Mega | 600 | R27 591 000,00 | 0 | R0,00 | R1 931 370,00 | R29 522 370,00
3 D John Dube Ext 2 Mega Projects | 500 | R22 992 500,00 | 0 | R0,00 | R804 737,50 | R23 797 237,50
3 D Reigerpark Ext. 9 | 0 | R0,00 | 0 | R0,00 | R2 000 000,00 | R2 000 000,00
3 H Bluegumview , Masetjhaba Proper and Duduza (G05040154) | 0 | R0,00 | 110 | R7 878 512,38 | R695 705,00 | R8 574 217,38
3 H Tswelopele Ext. 5 (prev G05040142) | 0 | R0,00 | 32 | R1 332 928,00 | R468 341,00 | R1 801 269,00
3 H Tswelopele Ext. 6 (prev G05040143) | 0 | R0,00 | 0 | R0,00 | R300 759,00 | R300 759,00
TOTAL EKURHULENI REVISED ADJUSTED | 2011 | R104 428 616,00 | 3017 | R212 851 010,18 | R47 588 107,64 | R364 867 733,82

## Slide 18: Sedibeng
Project Description | Total Annual No of Sites | Total Annual Site Budget | Total Annual No of Units | Total Annual Unit Budget | Total Annual Professional Fees Budget | Total Bulk Budget | Total Annual Budget
3 D Lethabong- Set Square | 200 | R9 197 000,00 | 90 | R20 132 347,50 | R0,00 | R0,00 | R29 329 347,50
3 D Sebokeng Ext 24(285] | 0 | R0,00 | 80 | R14 180 782,33 | R0,00 | R0,00 | R14 180 782,33
3 D Impumelelo Ext 3 | 800 | R41 202 560,00 | 500 | R133 394 938,00 | R0,00 | R0,00 | R174 597 498,00
3 D Obed "Mthombeni" Nkosi Phase 1 (Previous Name Mose) | 700 | R32 189 500,00 | 350 | R78 292 463,00 | R0,00 | R0,00 | R110 481 963,00
3 D Sebokeng Ext 28 | 50 | R2 299 250,00 | 45 | R11 358 107,50 | R0,00 | R0,00 | R13 657 357,50
3 D Sebokeng Ext. 30 | 100 | R4 598 500,00 | 50 | R11 184 637,50 | R0,00 | R0,00 | R15 783 137,50
3 D New Village | 0 | R0,00 | 50 | R6 669 853,00 | R0,00 | R0,00 | R6 669 853,00
3 D Golden Gardens Topstructures / Backyard | 0 | R0,00 | 86 | R11 472 146,30 | R0,00 | R7 416 177,69 | R18 888 323,99
TOTAL SEDIBENG | 1850 | R89 486 810,00 | 1251 | R286 685 275,13 | R0,00 | R7 416 177,69 | R383 588 262,82

## Slide 19: West Rand
Project Description | Total Annual No of Sites | Total Annual Site Budget | Total Annual No of Units | Total Annual Unit Budget | Total Annual Professional Fees Budget | Total Bulk Budget | Total Annual Budget
3 V Muldersdrift Homes Trust Foundation/ITHEMBALETHU VILLAGE(Dr Motlana) | 0 | R0,00 | 0 | R0,00 | R5 000 000,00 | R0,00 | R5 000 000,00
3 D Bekkersdal Infrastructure Upgrading | 0 | R0,00 | 0 | R0,00 | R17 305 787,00 | R0,00 | R17 305 787,00
3 D Kagiso Ext.12 | 0 | R0,00 | 10 | R1 318 430,00 | R0,00 | R0,00 | R1 318 430,00
3 D Kagiso/ Azaadville (Chief Mogale) | 0 | R0,00 | 0 | R0,00 | R0,00 | R14 000 000,00 | R14 000 000,00
3 D Kokosi Ext 6 | 0 | R0,00 | 70 | R9 071 409,90 | R225 143,00 | R0,00 | R9 296 552,90
3 D Kokosi Ext 7 phase 1 | 0 | R0,00 | 0 | R0,00 | R0,00 | R20 000 000,00 | R20 000 000,00
3 D Munsieville Ext 9 | 0 | R0,00 | 70 | R9 229 010,00 | R0,00 | R0,00 | R9 229 010,00
3 D Khutsong South Ext 5 & 6 | 0 | R0,00 | 0 | R0,00 | R0,00 | R15 000 000,00 | R15 000 000,00
1 Z Randfontein Local Municipality | 0 | R0,00 | 0 | R0,00 | R6 000 000,00 | R0,00 | R6 000 000,00
3 D Dr. Sefalaro | 0 | R0,00 | 0 | R0,00 | R0,00 | R5 000 000,00 | R5 000 000,00
3 D Greenhills Ext 12 Afrivillage Mega project | 0 | R0,00 | 0 | R0,00 | R0,00 | R31 000 000,00 | R31 000 000,00
3 D Montrose - Mega Project | 0 | R0,00 | 0 | R0,00 | R0,00 | R10 000 000,00 | R10 000 000,00
3 D Western Mega Project | 0 | R0,00 | 0 | R0,00 | R0,00 | R10 000 000,00 | R10 000 000,00
3 V Tarlton Village 1 | 326 | R14 496 463,00 | 0 | R0,00 | R200 000,00 | R30 000 000,00 | R44 696 463,00
5 N Vaarkenslagte Mega Projects | 0 | R0,00 | 0 | R0,00 | R0,00 | R30 000 000,00 | R30 000 000,00
3 D Westonaria Borwa Mega Project(Crimson) | 0 | R0,00 | 0 | R0,00 | R0,00 | R5 000 000,00 | R5 000 000,00
Total West Rand Regional | 326 | R14 496 463,00 | 150 | R19 618 849,90 | R28 730 930,00 | R170 000 000,00 | R232 846 242,90

## Slide 20: Planning Annual Summary Cont..
Project Description | Total Annual Professional Fees Budget | Total Annual Budget
3 D Kaalfontein Ext.22 (Miriting) | R1 000 000,00 | R1 000 000,00
3 D Naledi - Greenfields (Dobsonville Ext.9) | R750 000,00 | R750 000,00
1 Z Tshepisong West Ext. 1 & 2 | R1 000 000,00 | R1 000 000,00
3 D Boikhotsong And Orange Farm | R1 250 000,00 | R1 250 000,00
3 D Diepsloot East {Safdev Tanganani} (Pty) Ltd | R1 500 000,00 | R1 500 000,00
3 D Golf Park | R2 000 000,00 | R2 000 000,00
3 D Holomisa | R500 000,00 | R500 000,00
3 D Princess Plot | R1 000 000,00 | R1 000 000,00
3 D Slovo Park (Crosby) | R1 000 000,00 | R1 000 000,00
3 D Slovo Park (Nancefield) | R1 000 000,00 | R1 000 000,00
3 D Sweetwaters | R770 000,00 | R770 000,00
3 D Steve Bikoville (Kekana Gardens) | R2 500 000,00 | R2 500 000,00
3 D Danville Infil (Security services) | R1 000 000,00 | R1 000 000,00
3 D Kameeldrift (Plot 174a Portion 2 Of Farm) | R1 000 000,00 | R1 000 000,00
3 D Lady Selbourne/Suiderberg | R500 000,00 | R500 000,00

## Slide 21: Planning Annual Summary
Project Description | Total Annual Professional Fees Budget | Total Annual Budget
3 D MooiPlaas | R1 500 000,00 | R1 500 000,00
3 D Stinkwater | R500 000,00 | R500 000,00
3 D Rietfontein 115 IR (Harry Gwala) | R770 000,00 | R770 000,00
1 G Kwa-Thema | R100 000,00 | R100 000,00
3 D Rondebult Portion 2 | R770 000,00 | R770 000,00
3 D Syferfontein | R17 000 000,00 | R17 000 000,00
3 D Sterkwater Portion 3 Of Farm No 106 Jr | R500 000,00 | R500 000,00
3 P Rust Ter Vaal | R770 000,00 | R770 000,00
3 D Johandeo Phase 2 | R1 000 000,00 | R1 000 000,00
3 D Sicelo Shiceka Erf 56 | R400 000,00 | R400 000,00
3 D Kokosi Ext 7 phase 1 | R2 500 000,00 | R2 500 000,00
3 V Nooitgedacht | R3 000 000,00 | R3 000 000,00
TOTAL PLANNING | R45 580 000,00 | R45 580 000,00

## Slide 22: Tittle Deeds ( new )
Project Description | Total Annual No of Units Title Deed New | Total Annual Budget Title Deed New | Total Annual Budget
3 D Danville (elandspoort) | 239 | R430 200,00 | R430 200,00
3 D Eden Park West and Ext.1 | 535 | R963 000,00 | R963 000,00
3 D Golden Garden (rietkuil) phase 2) | 100 | R180 000,00 | R180 000,00
3 D Kagiso Ext 13 | 552 | R993 600,00 | R993 600,00
3 D Magagula Heights | 60 | R108 000,00 | R108 000,00
3 D Mayfield Ext.6 | 100 | R180 000,00 | R180 000,00
3 D Obed "Mthombeni" Nkosi Phase 1 (Previous Name Mose) | 560 | R1 008 000,00 | R1 008 000,00
3 D Sebokeng Ext 24 (old) | 181 | R325 800,00 | R325 800,00
3 D Sicelo Shiceka Ext.5 | 145 | R261 000,00 | R261 000,00
3 D Thembaview Ext 1(h.d.a) | 161 | R289 800,00 | R289 800,00
3 D Tshepong Proper Phase 3- Patricia Gumbi | 344 | R619 200,00 | R619 200,00
3 D Villa Lisa Ext.3 | 557 | R1 002 600,00 | R1 002 600,00
3 D Villa Liza Ext.2 | 150 | R270 000,00 | R270 000,00
3 D Westside Park (Sebokeng Ext.21) | 150 | R270 000,00 | R270 000,00
3 H Bluegumview , Masetjhaba Proper and Duduza (G05040154) | 750 | R1 350 000,00 | R1 350 000,00
3 H Tinasonke Extension 4 (fedup) | 50 | R90 000,00 | R90 000,00
3 MEC Evaton North | 44 | R79 200,00 | R79 200,00
3 MEC Palm Ridge Ext 1-8 | 1274 | R2 293 200,00 | R2 293 200,00
3 MEC Palm Ridge Ext.9 (hda) | 500 | R900 000,00 | R900 000,00
3 PP Chief A Luthuli Park Ext.4 | 256 | R460 800,00 | R460 800,00
TOTAL TITLE DEEDS | 6708 | R12 074 400,00 | R12 074 400,00

## Slide 23: Head Office Programmes
Project Description | Total Annual No of Units | Total Annual Unit Budget | Total Annual Professional Fees Budget | Total Annual Budget
Emergency Fund | 0 | R0,00 | R25 000 000,00 | R25 000 000,00
FLISP | 100 | R5 819 423,98 | R0,00 | R5 819 423,98
Individual Non-Credit Linked | 200 | R30 000 000,00 | R0,00 | R30 000 000,00
NHBRC Fees | 0 | R0,00 | R30 000 000,00 | R30 000 000,00
Management Of Housing Assets | 0 | R0,00 | R40 000 000,00 | R40 000 000,00
Opscap Head Office (Programe management fees and Alexandra PMO establishment ) | 0 | R0,00 | R50 967 300,00 | R50 967 300,00
Total HO | 300 | R35 819 423,98 | R145 967 300,00 | R181 786 723,98

## Slide 24: Conclusion
The Rapid Land Release Programme (RLRP) is a catalyst in the acquisition of fully serviced stands with secure tenure.
The impact of COVID 19 restrictions in implementation is closely monitored by the Province through weekly tracking.