## Slide 1: Briefing the Standing Committee on Appropriations on the 2020 Second Adjustments Appropriation Bill [B25 – 2020]
PRESENTATION TITLE
Presented by:
Name Surname
Directorate
Date
Presented by:
Mr TI Balzer
Acting Director-General
18 November 2020

## Slide 2: Contents
PURPOSE
PART 1: FINANCIAL POSITION OF THE DEPARTMENT
  Overall impact of the second adjustments appropriation
  Rolled over COVID‐19 and Drought emergency interventions funds
  Summary of financial and non-financial performance as at end of the 2nd quarter of the 2020/21 financial year
  Measures put in place to ensure the effective, efficient and economic use of the proposed allocations
  Possible implications of the R200.919 million that is transferred to the Department of Public Enterprises
PART 2: overview of non financial performance
  Overview of the overall second quarter performance of the Department
PART 3: RESPONSES TO FOLLOW UP QUESTIONS OF THE COMMITTEE
  Procurement of water tanks and tankers per province
  Pollution of the Vaal River system
  Vaal River System Intervention
  Irregularities of the remedial work to Nongwadla village scheme (Alfred Nzo District Municipality

## Slide 3: Purpose
To brief the Standing Committee on Appropriations on the 2020 Second Adjustments Appropriation Bill [B25 – 2020]

## Slide 4
Part 1: OVERALL IMPACT OF THE SECOND ADJUSTMENTS APPROPRIATION AND THE FINANCIAL POSITION OF THE DEPARTMENT

## Slide 5: Adjustments Appropriation (Programme)

## Slide 6: Adjustments Appropriation (Economic Class)

## Slide 7: Adjustments Appropriation (Explanatory Notes)
The final adjusted appropriation amounts to R16.994 billion, and has resulted mainly from additional funds of R306 million through approved Roll-Overs for drought and country wide COVID-19 interventions, suspended funds of R257 million for the support of the COVID-19 macro-economic stimulus response, the budget cuts of R71 million and R200.919 million as a contribution of the Department towards Business Rescue Plan for SAA. The following budget reprioritisations within the Budget Vote were implemented:
Compensation of Employees: Savings emanating from non-filing of posts during higher levels of lockdown were shifted away from the Department
Goods and Services: Funds were reprioritized to partially reduce the outstanding liabilities (Accruals, Payables and Commitments) of War on Leaks National Strategic Training Programme, Operations and Maintenance interventions on Water Services Schemes.
Machinery and Equipment: Bulk procurement of laptops for employees who will be on a hybrid dual mode of remote working arrangements including those who are 60 years and older, with one or more stated comorbidities to enable employees to work remotely
Infrastructure Projects: Payments for capital assets in respect of RBIG 6B allocation was converted to goods and services towards Vaal River System (VRS) intervention operations and maintenance during project implementation and implementation of Covid-19 Initiatives.
Rollover funds: The amount of R306 million approved for rollover has been allocated to the Northern Cape to cater for the commitments relating to Drought Relief projects as submitted to National Treasury.
Second adjustment appropriation had no implications since the budget cuts and funds transferred out of the Vote were directly linked to lockdown related low spending / project delays.
The Department has adjusted the APP in line with the AENE, furthermore the Procurement Plan has been revised to ensure proper alignment between budget, plans and procurement. All these measures including systems of internal controls and continued implementation of the Financial Recovery Plan will ensure effective and efficient uses of resources.

## Slide 8: Expenditure per Programmes as at 30 September 2020 (including comparative figures)
Programmes | 2020/21 Expenditure outcome |  |  | 2019/20 Expenditure outcome |  | 
 | Adjusted budget | Apr 2020 - Sept 2020 | Spent on adjusted budget | Adjusted budget | Apr 2019 - Sept 2019 | Spent on adjusted budget
 | R'000' | R'000' | % | R'000' | R'000' | %
Administration | 1 933 961 | 790 395 | 41% | 1 836 172 | 804 051 | 44%
Water Planning and Information Management | 894 285 | 271 400 | 30% | 907 896 | 306 037 | 34%
Water Infrastructure Development | 13 742 320 | 5 093 275 | 37% | 13 286 961 | 4 874 907 | 37%
Water Sector Regulation | 388 661 | 127 342 | 33% | 436 270 | 135 904 | 31%
Total Programmes | 16 959 227 | 6 282 412 | 37% | 16 467 299 | 6 120 899 | 37%

## Slide 9: Expenditure per economic classification as at 30 September 2020 (including comparative figures)
Economic Classification | 2020/21 Expenditure outcome |  |  | 2019/20 Expenditure outcome |  | 
 | Adjusted budget | Apr 2020 - Sept 2020 | Spent on adjusted budget | Adjusted budget | Apr 2019 - Sept 2019 | Spent on adjusted budget
 | R'000' | R'000' | % | R'000' | R'000' | %
Current Payments | 3 371 726 | 1 497 241 | 44% | 3 486 103 | 1 461 554 | 42%
Compensation of Employees | 1 938 252 | 802 541 | 41% | 1 821 343 | 833 072 | 46%
Goods and Services | 1 433 474 | 694 690 | 48% | 1 664 760 | 628 482 | 38%
Interest and Rent on Land | - | 10 | - | - | - | -
Transfers and Subsidies | 8 974 139 | 4 028 572 | 45% | 9 149 516 | 3 919 833 | 43%
Provinces and Municipalities | 5 451 434 | 1 617 602 | 30% | 5 736 498 | 1 387 015 | 24%
Departmental Agencies and Accounts | 2 450 476 | 1 886 138 | 77% | 2 370 022 | 1 825 119 | 77%
Foreign Governments and International Organisations | 236 379 | 141 544 | 60% | 227 020 | 122 266 | 54%
Public Corporations and Private Enterprises | 809 312 | 363 905 | 45% | 782 891 | 556 849 | 71%
Non-Profit Institutions | 1 630 | 752 | 46% | 2 899 | 284 | 10%
Households | 24 908 | 18 631 | 75% | 30 186 | 28 300 | 94%
Payments for Capital Assets | 4 613 362 | 756 599 | 16% | 3 830 942 | 738 774 | 19%
Building and Other Fixed Structures | 4 466 374 | 715 681 | 16% | 3 698 592 | 689 858 | 19%
Machinery and Equipment | 107 573 | 9 758 | 9% | 98 908 | 20 246 | 20%
Software and Intangible Assets | 39 415 | 31 160 | 79% | 33 442 | 28 670 | 86%
Payments for Financial Assets | – | – | - | 738 | 738 | 100%
Total Economic Classification | 16 959 227 | 6 282 412 | 37% | 16 467 299 | 6 120 899 | 37%

## Slide 10: Narratives/ Explanations of 2020/21 and 2019/20 spending comparison
Expenditure in the first six months of 2020/21 was R 6.282 billion, or thirty-seven per cent (37%) of the adjusted appropriation of R 16.959 billion for the year. In comparison, mid-year expenditure in 2019/20 was R 6.121 billion, or thirty-seven per cent (37%) of the 2019/20 adjusted appropriation of R16.467 billion.
Compared to the first six months of 2019/20, expenditure over the same period in 2020/21 increased by R 161.513 million, or 2,6 per cent. This increase was mainly due to:
Implementation of COVID-19 National Project - Provision of water supply, hygiene and Personal Protective Equipment (PPE) by the appointed Implementing Agent (IA), Rand Water.
Implementation of drought and emergency water services interventions activities (Water tankering, procurement of water tanks for rain water harvesting, water tankers to address current water challenges and project management fees) in various regions in the country.
Drilling of new boreholes and refurbishment of existing boreholes including water quality testing, treatment and storage facilities.
Integrated Vaal River System (VRS) pollution remediation intervention project operational expenditure related to labour, purification, security, transportation and management of biosolids, operations and maintenance of infrastructure and consumables.

## Slide 11: Reason(s) for over/ under spending per economic classification
Economic classification | Comments
Compensation of Employees (Under-spending) | The Department projected to spend R961.182 million (50%) on compensation of employees; however, only R802.541 million (41%) was spent. This indicates that the Department has spent R158.641 million, nine per cent (9%) less than the approved projected drawings. The lower than anticipated spending is due to vacant posts within the Department across all programmes. There has been delay in the advertising and filling of critical and core service delivery posts (shortlisting and interviews) owing to the impact of the Covid-19 lockdown restrictions since the end of March 2020. An amount of R50 million has been suspended from the current baseline budget of Department during the Supplementary Adjustment Budget (Programme 1: Administration – R25 million and Programme 3: Water Infrastructure Development – R25 million) for the support of the COVID-19 macro-economic stimulus response. The proposed compensation of employees budget cuts are based on the premise that the Department will not be filling any non-core service delivery posts. The new macro organisational structure has been approved and implementation thereof is in progress (Matching and Placement).

## Slide 12: Reason(s) for over/ under spending per economic classification cont.
Economic classification | Comments
Goods and Services (Under-spending) | The Department has now spent R694.690 million (48%) of the total approved drawings/ planned expenditure of R717.365 million (50%) on goods and services as at 30 September 2020. This indicates that the Department has spent R22.675 million or two per cent (2%) less than planned expenditure/ approved drawings. The delayed spending is owing to the impact of the Covid-19 lockdown restrictions since the end of March 2020 following the national state of disaster declared by the President in terms of the Disaster Management Act (Act No.57 of 2002) to contain the emergence and spread of the coronavirus (COVID-19) pandemic. The government enforced lock down had an impact on spending as there has been disruption on the economic activities, restriction of movement and people working remotely. This has resulted in under spending as planned functions related activities/ milestones/ targets, procurement activities and projects implementation have been delayed and/ or put on hold during the lockdown period. The reprioritisation of declared savings to partially reduce the outstanding liabilities (Accruals, payables and commitments) of War on Leaks National Strategic Training Programme towards the Energy and Water Sector Education Training Authority (EWSETA) and Rand Water under Programme 3: Water Infrastructure Development, Subprogramme: Accelerated Community Infrastructure Programme (ACIP), and will also be utilised towards funding the operations and maintenance for the Nandoni Scheme and Giyani Water Treatment Plant.

## Slide 13: Reason(s) for over/ under spending per economic classification
Economic classification | Comments
Transfers and Subsidies (Under-spending) | The total expenditure to date amounted to R4.029 billion, representing forty-five per cent (45%) of the adjusted allocation of R8.974 billion. When compared to the approved revised drawings to date of R4.181 billion (47%), the Department reflected an under expenditure of R152.018 million or two per cent (2%). The lower than anticipated spending is mainly attributable to the transfers which were still to be made beneficiaries such as Energy and Water Services Sector Education and Training Authority (EWSETA), Limpopo Watercourse Commission (LIMCOM), African Ministers Council on Water Trust Fund (AMCOW), Orange-Senqu River Commission (ORASECOM), Magalies water board and Non-Profit Institutions (NPI): Various institutions: 2020 vision for water education programme.
Capital expenditure (Under-spending) | The Department projected to spend R2.425 billion (buildings and other fixed structures – R2.331 billion, machinery and equipment – R54.300 million and software and other intangible assets – R39.265 million) on payments for capital assets; however, only R756.599 million (buildings and other fixed structures – R715.681 million, machinery and equipment – R9.758 million and software and other intangible assets – R31.160 million) was spent. The Department is therefore behind spending by R1.668 billion. The lower than anticipated spending is, amongst others, mainly attributable to the commitments that are still to be billed and invoices pending certification, verification and approval for payment of work done on the Indirect (DoRA Schedule 6B) Regional Bulk Infrastructure and Water Services Infrastructure Grants. The government enforced Covid-19 lockdown restrictions has had an impact on spending as there had been disruption on the economic activities including construction industry, restriction of movement of goods and people, and people working remotely.

## Slide 14
Details | 2020/21 | 2019/20 | Movement
 | R'000 | R'000 | R'000
Bank balance Favourable (Unfavourable balance) | 2 343 866 | 250 266 | 2 093 600
Prepayments and Advances | 263 439 | 357 255 | 93 816
Unauthorised expenditure | 641 109 | 641 109 | 0
Accruals and payables | 954 162 | 929 779 | 24 383
Fruitless and wasteful expenditure | 63 538 | 76 304 | (12 766)
Irregular expenditure | 9 806 980 | 9 632 942 | 174 038
Commitments | 5 182 591 | 4 966 115 | 216 476
Contingent Assets | 3 056 169 | 2 904 688 | 151 481
Contingent liabilities | 1 052 123 | 980 042 | 72 081
Financial Guarantees | 13 816 775 | 13 993 716 | (176 941)
Summary of financial position 30 Sept. 2020
MAIN ACCOUNT
WATER TRADING ENTITY
Details | 2020/21 | 2019/20 | Movement
 | R'000 | R'000 | R'000
Bank balance Favourable (favourable balance) | 2 676 486 | 1 063 048 | 1 613 438
Prepayments and Advances | 596 426 | 282 876 | 313 550
Accruals and payables (trade) | 120 236 | 427 419 | (307 183)
Fruitless and wasteful expenditure | 924 130 | 827 119 | 97 011
Irregular expenditure | 7 795 342 | 7 729 032 | (66 310)‬
Commitments | 2 004 082 | 1 896 013 | (108 069‬)
Contingent liabilities | 85 368 | 85 303 | 65
Water Sales Debt | 17 869 879 | 17 687 093 | 182 786
TCTA liability | 17 363 412 | 18 909 807 | (1 546 395)‬

## Slide 15
Northern Cape – Regional Bulk Infrastructure Grant (Goods and services: Drought and Covid-19 interventions
Benefiting Municipality | Amount
 | R'000
Richtersveld | 34 963
Nama Khoi | 751
Kamiesberg | 84 514
Hantam | 59 423
Karoo Hoogland | 188
Khai-Ma | 188
Ubuntu | 188
Umsobomvu | 188
Emthanjeni | 1 500
Kareeberg | 11 483
Renosterberg | 751
Thembelihle | 21 515
Siyathemba | 6 963
Siyancuma | 3 250
Kai Garib | 3 184
Kheis | 751
Tsantsabane | 3 001
Kgatelopele | 751
Dawid Kruiper | 751
Sol Plaatje | 13 500
Dikgatlong | 5 251
Magareng | 3 000
Phokwane | 3 000
Joe Morolong | 39 229
Ga Segonyana | 4 500
Gamagara | 3 751
Total | 306 534

## Slide 16: Part 2: overview of non financial performance
Overview of the Overall second quarter performance
Detailed annual performance per programme

## Slide 17: Overview of the overall second quarter performance of the Department
Chart: Consolidated performance
| Achieved | Partially achieved | Not achieved
Column1 | 28 | 12 | 25
Chart: Consolidated performance per programme
| Prog 1: Admin. | Prog 2: Planning | Prog 3: Infrastructure | Prog 4: Regulation
Achieved | 0.47 | 0.59 | 0.3 | 0.34
Partially achieved | -0.13 | 0 | -0.3 | -0.33
Not achieved | -0.4 | -0.41 | -0.4 | -0.33
Achieved
(from 100%)
Partially achieved
(from 50 to 99%)
Not achieved
(less than 50%)

## Slide 18: Overview of the overall second quarter performance of the Department
Programme | Number of indicators |  |  | Total
 | Achieved | Partially achieved | Not achieved | 
Administration | 7 | 2 | 6 | 15
Water Planning and Information Management | 10 | 0 | 7 | 17
Water Infrastructure Development | 6 | 6 | 8 | 20
Water Sector Regulation | 4 | 4 | 4 | 12

## Slide 19: PART 3: RESPONSES TO FOLLOW UP QUESTIONS OF THE COMMITTEE

## Slide 20: Responses to follow up questions
This section addresses follow up questions subsequent to a submission of the DWS to the Committee on 29 July 2020 on the following matters:
  Nongwadla village scheme (Alfred Nzo District Municipality)
    The department must report on who was held to account on the irregularities of the remedial work to Nongwadla village scheme (Alfred Nzo District Municipality)
  Provision of Water Tankers
  Number of water tanks procured by the department per province, sizes and unit cost per water tank,
  Number of tankers procured by the department per province, sizes and unit cost of each tanker; and
  Number of water tanks and tankers operational per province.
Pollution of the Vaal River system
  The Committee is of the view that those responsible for polluting the Vaal River system must pay for its rehabilitation and the department must report to the department how it holds those responsible to account;

## Slide 21: Status of the Nongwadla Village Scheme at the Alfred Nzo District Municipality
The DWS provided a report on 29 July 2020 with details of the Nongwadla Community Scheme including costs and nature of the scheme.
Subsequently, the committee further enquired as to whether any official was held responsible for any irregularities on the scheme.
The Department is not aware of any irregularities on the Nongwadla Scheme, either on the part of the DWS or the Alfred Nzo District Municipality as this was a direct grant (Schedule 5b) transferred to the municipality.
The spring which is the source of water for the Nongwadla Water Scheme is still functional
The ANDM has further identified and protected another spring in the high lying area and installed a steel tank to serve an additional number of households in the area
However, due to vandalisation and illegal connections on the pipeline, there is a part of the village that is not currently receiving water.
The ANDM will reprioritise funding to refurbish the scheme and ensure constant water supply to all households in the area

## Slide 22: COVID19 Intervention for Water Supply
As part of the government’s interventions to manage the COVID19 pandemic, the Department of Water and Sanitation (DWS) allocated R306 million to ensure existing provision of water.
The DWS procured over 7645 water tanks and 347 water tankers which were distributed throughout the country.
Water tanks were delivered to a total of 158 local and districts municipalities between 28 March 2020 and 31 August 2020.
The intervention was a short term measure to ensure access to water to Identified vulnerable communities.
The tankering intervention is not sustainable, therefore, the DWS seeks to convert these tanks into more reliable water supply schemes over the next 12 months.

## Slide 23: Status on Provision of Water Tanks
Province | Number of Water Tanks procured and delivered | Tank sizes | Unit price per tank | Total expenditure to date (incl. installation) | Number of operational tanks
Mpumalanga | 600 | 300 x 5000 litre | R 4854 per tank | R 8 206 303.00 | 600
 |  | 300 x 10000 litre | R 11 561 per tank |  | 
Gauteng | 2735* | 377 x 2500 litre | R 2436 per tank | R 22 341 657.00 | 1989
 |  | 2050 x 5000 litre | R 4854 per tank |  | 
 |  | 302 x 10000 litre | R 11 561 per tank |  | 
 |  | 6 x 20000 litre | R 35652 per tank |  | 
Limpopo | 835 | 691 x 5000/5250 litre | R 4854 per tank | R 6 992 252.00 | 759
 |  | 302 x 10000 litre | R 11 561 per tank |  | 
Free State | 520 | 50 x 2500 litre | R 2436 per tank | R 4 140 787.00 | 516
 |  | 388 x 5000/5250 litre | R 4854 per tank |  | 
 |  | 82 x 10000 litre | R 11 561 per tank |  | 
Northern Cape | 466 | 344 x 5000/5250 litre | R 4854 per tank | R 2 973 904.00 | 463
 |  | 122 x 10000 litre | R 11 561 per tank |  | 
KwaZulu Natal | 1200 | 1000 x 2500/2700 litre | R 2436 per tank | R 5 797 956.00 | 230
 |  | 120 x 5000 litre | R 4854 per tank |  | 
 |  | 80 x 10000 litre | R 11 561 per tank |  | 
North West | 825 | 135 x 2500 | R 2436 per tank | R 10 367 889.00 | 825
 |  | 541 x 5000 litre | R 4854 per tank |  | 
 |  | 149 x 10000 litre | R 11 561 per tank |  | 
Western Cape | 615 | 343 x 2500/2700 litre | R 2436 per tank | R 2 573 542.00 | 585
 |  | 269 x 5000/5250 litre | R 4854 per tank |  | 
 |  | 3 x 10000 litre | R 11 561 per tank |  | 
Eastern Cape | 329 | 329 x 5000/5250 litre | R 4854 per tank | R 1 607 208.00 | 224
*480 of the 2735 tanks borrowed to DBE Programme in Gauteng and will be returned.

## Slide 24: Provision of Water Tanks (demobilised since the end of August 2020)
Province | Number of Water Tankers procured and delivered | Tanker sizes | Unit price per tanker | Total expenditure to date | Number of operational tankers#
Mpumalanga | 59 | 1 x 8000 litres | R 3 750 | R 35 275 970 | 56
 |  | 24 x 10000 litres | R 4 000 |  | 
 |  | 1 x 12000 litres | R 4 200 |  | 
 |  | 1 x 14000 litres | R 4 375 |  | 
 |  | 8 x 16000 litres | R 4 550 |  | 
 |  | 23 x 18000 litres | R 4 700 |  | 
 |  | 1 x 20000 litres | R 4 850 |  | 
Gauteng | 47 | 38 x 10000 litre | R 4 800 | R 33 222 335 | 47
 |  | 2 x 16000 litre | R 6 450 |  | 
 |  | 7 x 18000 litre | R 5 460 |  | 
Limpopo | 34 | 9 x 10000 litre | R 4 000 | R 11 264 250 | 34
 |  | 24 x 16000 litres | R 6 838 |  | 
 |  | 1 x 18000 litre | R 4 700 |  | 
Free State | 48 | 9 x 10000 litre | R 4 800 | R 38 377 220 | 48
 |  | 20 x 16000 litre | R 5 460 |  | 
 |  | 19 x 18000 litre | R 5 640 |  | 
Northern Cape | 33 | 22 x 10000 litre | R 4 000 | R 12 375 867 | 21
 |  | 1x 12000 litre | R 4 000 |  | 
 |  | 2 x 14000 litre | R 4 375 |  | 
 |  | 1x 15000 litre | R 4 550 |  | 
 |  | 3 x 16000 litre | R 4 550 |  | 
 |  | 4 x 18000 litre | R 4 700 |  | 
KwaZulu Natal | 35 | 18 x 10000 litre | R 4 000 | R 9 622 183 | 35
 |  | 17 x 16000 litre | R 6 000 |  | 
North West | 50 | 2 x 8000 litres | R 4 000 | R 39 134 143 | 50
 |  | 19 x 10000 litres | R 4 000 |  | 
 |  | 1 x 12000 litres | R 4 000 |  | 
 |  | 24 x 16000 litres | R 6 838 |  | 
 |  | 4 x 18000 litres | R 5 350 |  | 
Western Cape | 18 | 18 x 16000 litre | R 6 450 | R 11 641 229 | 14
Eastern Cape | 30 | 26 x 10000 litre | R 4 800 | R 13 859 796 | 30
 |  | 4 x 16000 litre | R 5 460 |  | 

## Slide 25: Vaal River System Pollution
DWS has issued a number of notices and directives to all those found to be polluting the Vaal River
The Waste Discharge Charge System (WDCS) is not being fully implemented yet. WDCS is an economic measure to:
  improve raw water quality
  to ensure compliance
  to resource quality objectives through waste load reduction.
WDCS is provided for in National Water Act, 1998 (Act No. 36 of 1998, Chapter 5: Financial Provisions)
  Sections 56: Pricing strategy for water use charges
  Section 57: Application of pricing strategy
  Section 58: Recovery of water use charges
  Section 59: Liability for water use charges
  Section 60: Water use charges are charges on land

## Slide 26: Vaal River System Pollution
Local Government
  Pollution from sewage mainly comes from Emfuleni Local Municipality, due to non-functionality of Wastewater Treatment Works (WWTW) and associated pump stations.
  Sewage pollution also comes from other municipalities such as Nkentoana Local Municipality in Reitz, Metsimaholo Local Municipality in Deneysville and Ngwathe Local Municipality in Parys. All of the above mentioned municipalities are situated in the Free State Province. In order to correct the contravention, the department has undertaken administrative enforcement actions in terms of the National Water Act,.
  Wedela, Kokosi, Khutsong WWTW in Merafong Local Municipality, also contribute to the pollution of the Vaal River System, due to its non-functionality and vandalism. The municipality is located in Gauteng Province.
  Sewage pollution in Mpumalanga comes from Govan Mbeki Local Municipality and Lekwa Local Municipality. Administrative enforcement measures are being undertaken.

## Slide 27: Vaal River System Pollution
Local Government (continued)
  Lekwa Local Municipality (LLM) in Balfour has been consistently polluting the Vaal River through sewage spillages.
  The department has exhausted all administrative actions, and it inevitable approached the courts for relief.
  Negotiations in terms of implementation of an action plan, tabled by Lekwa Local Municipality are currently on-going. Negotiations for the action plan are submitted to the High Court for consideration.
  In spite of the court case, the department is still providing support to the municipality, through Regional Bulk Infrastructure Grant.
  Refurbishments of WWTW and pump stations is underway.

## Slide 28: Vaal River System Pollution
Agriculture
  Abattoirs and other agricultural activities also adversely impact the security of water supply of the Integrated Vaal River System.
  Administrative enforcement actions for the following agricultural activities and abattoirs are underway:
  Crect Choice Chicken Abattoir;
  N & J Vishos Piggery, trading as Milos Piggery and Abattoir;
  GTG Fouries Piggery;
  Luken Abattoirs (Pty) Ltd;
  Dursoorts;
  Springbokdraai Boerdary;
  Labrie Coal Mine;
  Silver Lake Colliery: Lillifontien Operations;
  Syferfontein Abattoir;
  Castello Boerdery;
  Chubby Chick.

## Slide 29: Vaal River System Pollution
Mining
  Pollution from mines has been noticeable emanating from dewatering and decanting of mines, wash off and leachate from mining operations and old tailings facilities.
  The following mines have been issued with notices and directives:
Mintails (Pty) Ltd – Western basin;
Labrie Coal mine – Eastern basin;
Ilangabi Vlakfontein – Eastern basin;
Lancaster Gold mine – Western basin;
Central Gold mine – Western basin;
Brikor mine – Eastern basin;
Middlevlei Minerals – Western basin;
New Canada mining – Western basin;
Merafong Crushers - Western basin;
Vunene Coal Mine - Western basin; and
Msobo Coal Mine - Western basin.

## Slide 30: Vaal River System Pollution
Industry
  Discharge of urban and industrial effluent to rivers. Administrative of enforcement for the following facilities is underway:
  Mabaleng Trading 2cc;
  Sa Oil Company;
  Wrightcoat CC;
  Carbochem;
  Fuchs Lubricants.
It is challenging to monitor pollution from industries because most of facilities discharge effluents into municipal storm water systems, ending up in Wastewater Treatment Works or watercourses such as rivers and wetlands.

## Slide 31: Vaal River System Intervention
The cost of the intervention work is estimated to be R2.2 billion
The DWS has allocated R911m million towards efforts to mitigate the pollution of the Vaal River.
The DWS reprioritised R241,9 million at the beginning of the financial year for the project.
To accelerate the Human Settlements Development Programme and contribute towards economic development in the Emfuleni Local Municipality, the c apacity of the waste water treatment plants needs to be upgraded
The estimated cost of this project is R6 billion
The DWS has submitted a proposal to National Treasury to upgrade and refurbish the capacity of waste water treatment works in the Emfuleni Local Municipality.

## Slide 32: Progress to date on WDCS
Project Steering Committee was appointed on 13 March 2019 to oversee implementation of the project.
The Technical Task Team reporting to the Project Steering Committee was established on 22 March 2019 to assist with technical aspects of the project.
Gap analysis reports for the 3 pilot areas (Vaal, Olifants & Crocodile West Marico) have been finalized.
Finalizing the methodology and approach in preparation for piloting in the 3 WMAs in 2021/2022
Update the current WDCS strategy to speak to the new approach and methodology.
Ensure waste users are registered on WARMS.
Linkage of information systems.
Monitoring of implementation of Resource Quality Objectives.
Finalise Waste Discharge Standards for pilot areas.

## Slide 33: Thank you