Portfolio

Committee

Presentation

By

Chair of the

Board

25

Feb  2021

Q2 REPORT:

30

September

2020

1

For the quarter under review, eleven (11) of the nineteen (19) targets were achieved; four (4) financial sustainability, one (1) resilient network, one (1) economic transformation, one (1) human resource development and one (1) governance targets were not achieved. The summary below outlines the Company’s performance against the strategic objectives for the year as encapsulated in the APP:

The Areas of Significant Achievement

Three Financial Sustainability targets were met:

- 43% gearing ratio was achieved against a target of 127%.

- R20 million positive cash balance was maintained against a target of R15 million.

- SMME invoices were paid within 17 days against a target of 30 days. Two Resilient Network targets were met:

- Core network faults were restored within 7.1 hours against a target of 7.5 hours.

- All 713 SA Connect Sites have been connected to Broadband Infraco’s network against a target of maintaining 713 sites.

Five Economic Transformation targets were met:

- 6 SMMEs were identified against a target of identifying SMMEs to be allocated installation work.

- 115% discretionary spent on broad-based black economic empowerment (B-BBEE) was achieved against a target of 70%.

- 94% spent on Black Owned Entities (BOE) was achieved against a target of 40%.

- 71% spent on Black Women Owned entities (BWO) was achieved against a target of 10%.

- A service provider was appointed, and auditing has commenced against a target to improve the B-BBEE level.

One Organisational Enablement target was met:

- Workstream plans for the merger were finalised in the previous quarter.

Areas of Under-Achievement

Four Financial Sustainability targets were not met:

- Revenue improved year-on-year by 10% compared to a target of an increase in revenue year-on-year by 31% in the same period of the previous financial year. A significant contributor to this is that the anticipated rollout of a professional services project and the last SA Connect sites were delayed due to the outbreak of COVID-19, as these sites could not be accessed. Furthermore, COVID-19 also contributed to long sales to billing cycles.

- R15 million new sales were contracted against a target of R100 million. However, this underachievement needs to be viewed against some progress made in concluding sales with several key customer. These include the signing up of one of the biggest Fibre Network Providers (Customer #38, Tier1 ISP) into BBI’s books with the sale of 2x10Gbps capacity between Teraco Data Centre Rondebosch and Teraco Data Centre Durban. This is after 5 years of discussions with the customer. Customer #248 signed a SOF for an additional 10Gbps connecting George to Teraco Rondebosch, encouraged by the speedy delivery of the first 10Gbps signed. This is the third SOF signed with this customer for this financial year. The signing up of Customer # 268 represents a new order from the SADC region, for 10 Gbps between Aries and Teraco Isando. The signing of 2 new ISP Tier 3 Customer #253 50Mbps Pietermaritzburg, Zimbane (Mthatha), Qumbu and East London to Durban Teraco; and Customer #103 50Mbps between Isando Teraco to Komatipoort. Customer #125 signed the quote for upgrading their 700Mbps capacity early in 2020 and upgrading to 10GE. This reflects the steady growth in the capacity requirements in Tier 3 customers.

- Operating profit before depreciation, after interest was improved by R11 million against a target of R15 million. This non-achievement of this target is due to the sales target not being achieved thus putting pressure on the profitability. Management will continue to drive revenue improvement and maintain cost containment measures.

- Debtors’ days was at 63 days against a target of 60 days. There is one specific customer (large IRU debtor) that did not pay per the signed agreement which resulted in BBI not achieving the debtors’ days target. Management is having weekly follow-up meetings with them.

One Resilient Network targets was not met:

- 0.60% of gross revenue has been provisioned to pay network performance rebates against target of ≤0.3%. Problems on the Liquid Telecom fibre route between Johannesburg (JHB) and Oberholzer and the Eskom fibre link between Makalu and Everest have contributed to this. The breaks in the Liquid Telecom fibre between Johannesburg and Oberholzer were caused by vandalism in the parts of the rail network that belongs to PRASA.

One Economic Transformation target was not met:

- The team visited Byletts Secondary School as part of monitoring and evaluation that included discussions with the school’s management. The plan for implementation was affected by the outbreak of the COVID19 pandemic. The Company is considering adopting a facility in the Eastern Cape as requested by the shareholder, DCDT.

One Governance target was not met:

- The external audit was finalised during the quarter, and there were four repeat findings. Progress on resolving these external audit findings was assessed and a report on the progress was submitted.

One Human Resource Development targets was not met:

- During the quarter under review 0.14% of the salary bill was spent on training against a target of 0.30%. The training interventions that took place during quarter under review had to be done virtually due to COVID-19.

FINANCIAL CAPITAL

Slide 5

# Sales Performance illustrated

QUARTELY  SALES PERFORMANCE 	MONTHLY  SALES PERFORMANCE

Revenue in 'm

R 120

R 100

R 100

R 15

R 24

R 0

R 20

R 40

R 60

R 80

R 100

FY20/21

FY19/20

Target

Actual

R 33

R 33

R 33

R7

R4

R5

R 0

R 5

R 10

R 15

R 20

R 25

R 30

R 35

July-20

Aug-20

Sep-20

Target

Actual

- As illustrated the sales achievement for the quarter is 15% of the target whilst the previous financial year was 24%; and this achieved amid challenges with the core network equipment supplier

- For the quarter this means 84% behind budget. There is enough pipeline to fill the gap provided the equipment issue is sorted ASAP as the inability to commit to timelines means customers will go somewhere else. The strength of customer relationships is being extremely tested at this point, the team is doing everything possible to maintain customer relationships. At this point, the most crucial part is retention of existing customers.

# Bandwidth Requirements

| 1. | Total Capacity Sold 110 GB Minimum Capacity 1 Link of 20Mbps Maximum Capacity sold Gbps made up of 1 renewal and an 10 additional 10Gbps Upgrade Upgrades make up 22% of total Sales %Services are new and includes 78 Colocation Bandwidth Requirements • The capacity sold for the quarter was very low and this can be attributed to the equipment vendor issue that has not been resolved. • Colocation as a service is another growth area and revenue stream for the business albeit lower in its % contribution to revenue • Upgrades shows that customers are growing and thus BBI can achieve growth • Only 42% of the total capacity sold was activated • Out of the number of services sold, 38% were activated Analysis Challenges • The inability to source equipment from the OEM supplier for the core network |
| --- | --- |

# Sales to revenue conversion cycle

| 2. | TCV (Sales) R15m Activated 42 % Maximum Capacity sold 20 Gbps Highest Deal R1,8m for 10Gbps • Of the R15m contract value sold for the quarter only R432k MRC will be realized in the quarter • No single service sold in August was activated in the month Analysis Challenges • Non availability of timeliness for service activation is a biggest impediment to customer commitment. Total Contract Value (TCV) |
| --- | --- |

# Sales Pipeline

80% to 100% Probability	50% to 79% Probability

| SALES PIPELINE. Priority; Bandwidth in Mbps; Total Contract Value (TCV). Content Providers. FTTx. High Data SOC; fibre Maintenance; R 2 714 338,00. Infrastructure Players; 98100; R 18 147 825,21. International Players; 30000; R 3 737 729,23. ISP Tier 1. ISP Tier 2; 100; R 4 009 967,00. ISP Tier 3; 36622; R 18 036 941,50. Metros & Municipalities. MNO-1; 20000; R 1 632 075,00. MNO-2. Local / Provincial Government. Regional Player; 11000; R 5 969 054,30. Reseller. WACS. Total; 195822; R 54 247 930,25. | SALES PIPELINE. Priority; Bandwidth in Mbps; Total Contract Value (TCV). Content Providers. FT TX. High Data SOC. Infrastructure Players; 3088; R 2 630 339,01. International Players; 244100; R 45 161 993,05. ISP Tier 1; 100000; R 4 380 418,77. ISP Tier 2; 30000; R 24 053 667,50. ISP Tier 3; 48472; R 19 713 374,05. Metros & Municipalities. MNO-1; 70000; R 15 125 117,00. MNO-2. Local / Provincial Government. Regional Player; 5000; R 4 444 753,00. Reseller; 1000; R 1 010 020,62. WACS; 1000; $184 351.00. Total; 501660; R 116 519 683,01. |
| --- | --- |

# Highlights and Revenue impacting risk

1

Additional link

Infrastructure player acquired its 3

rd

link with BBI.

This has been after years of courting.

Channel Partners

with ISP Reflex

The ISP extended the timeline for BBI to present the

proposal for its multiple links that they are acquiring

3

Highlights for the Month

2

International Business

BBI has acquired a customer

another customer in

Namibia

1

Network Capacity Constraints

There

is a challenge with provisioning of small

capacities of less than 100Mbps

Supplier/ Vendor (Transmission Equipment)

The inability to procure equipment from the vendor

resulting in provisioning delays and reputational

damage

3

Revenue Impacting Risks

2

Revenue Conversion

Sales conversion to revenue remains a challenge and

is now compounded by the issue with equipment

vendor

•

Resolve the Supplier/Vendor issues

•

Optimise the network to offer all capacities and if not the 100Mbps minimum should be very competitive

•

Sales conversion to revenue is key to meeting revenue targets and unlocking other opportunities some of the

Resolutions …

Financial Position

# Financial Performance

Sep-19	Sep-20	Sep-20	Sep-19	Sep-20

Month	Month	Month	YTD	YTD

Actual	Actual	Budget	Utilised	Actual	Actual

R'000	R'000	R'000	%	R'000	R'000

Continuing operations

36 680 39 859 46 857 85% Total revenue    228 846 237 578 15 266 12 823 17 798 72% Anchor Customers    105 540 82 214

7 622	11 048	11 978	92%	SA Connect	      39 937	64 913

7 600	9 101	11 808	77%	National Revenue	      43 721	51 327

6 191	6 887	5 272	131%	WACS 	      39 649	39 124

8.7%	Year on Year Growth	3.8%

19 255	    24 231	20 429	119%	Cost of Sales excluding depreciation	    112 604	    120 658

30 504	    34 345	33 003	104%	Cost of Sales	    179 815	    181 183

25.8%	Year on Year Growth	7.2%

6 176	     5 514	   13 854	40%	Gross Profit	      49 031	      56 395

16.8%	13.8%	29.6%	Gross Profit	21.4%	23.7%

-	          -	          -	Other income	             -	             -

23 972	17 174	20 765	83%	Operating expenses	    107 450	89 732

- 797)	  (11 660)	    (6 911)	169%	Results from operating activities	     (58 418)	    (33 338)

258	53	         -	Finance income	         3 280	1 194

(944)	       (229)	    (1 150)	Finance charges and fair value movements	       (4 346)	       (2 249)

(909)	       (274)	    (1 150)	24%	Interest and facility fee	       (4 729)	       (1 991)

(34)	45 	         -	0%	Foreign exchange and fair value gains/(losse	383 	(259)

- 482)	  (11 836)	    (8 061)	147%	Profit/(loss) before taxation	    (59 484) 	    (34 393)

-	          -	- 	Taxation	             -

(18 482) 	  (11 836)	    (8 061)	147%	Profit/(loss) for the year	    (59 484) 	    (34 393)

(4 082)	            (8)	     7 763	0%	EBITDA	      21 110	      36 270

38.2%	29.2%	21.3%	Employee Cost as % Revenue	27.6%	24.2%

- Revenue end Sep R45 mil (16%) below budget.

- Revenue forecast changed a little to reflect actuals year to date

Sep-20	Mar-20	Mar-20	Mar-21

Audited

YTD	Year end	Year end	Year end	Year end

Budget	Utilised	Actual	Projection	Budget	Utilised

R'000	%	R'000	R'000	R'000	%

282 753	84%	468 830	507 787	556 000	91%

108 811	76%	197 251	198 529	215 517	92%

71 870	90%	90 051	131 199	143 741	91%

70 437	73%	90 432	111 764	133 472	84%

31 635	124%	91 096	66 296	63 270	105%

8.4%	8.3%

137 341	88%	217 757	275 985	275 727	100%

207 683 87% 362 502 410 653 429 333 96% 16.3% 26.7%

75 070	75%	   106 328	     97 134	   126 667	-95%

26.5%	22.7%	19.1%	22.8%

-	           672	           950	           950

110 189	81%	203 645	188 606	217 887	87%

(35 119)	95%	    (96 645)	    (90 522)	    (90 270)	100%

-       5 608         1 194                 (6 900)   (19 964)      (3 895)    (13 800)

(6 900)	0%	    (16 220)	      (3 636)	    (13 800)	0%

-	0%	(3 744)	(259)	            -	0%

(42 019) 82%  (111 001)    (93 223)  (104 070) 90% -             -            - -

(42 019)	82%	  (111 001)	    (93 223)	  (104 070)	90%

47 823	76%	     71 115	     63 429	     88 537	72%

19.8%	25.5%	22.0%	20.2%

Variance

Analysis

Longer

- Cost of sales is 7% higher than previous year and 13% below budget, mainly due to ANP costs	Version

- OPEX is 16% lower than previous year and 19% below budget	Revenue Analysis

Statement of Cash Flow

# Funding

Long-medium Term • Completed DD through VDR and physical verification of contracts.

- Agreements finalised.

Funding Institution	• Future business case to be presented to get potential funding.

- Signed MSA for the potential sale of capacity on the entire network.

- Commercial Bank: Indicated in recent past that they do not have an Commercial Banks	appetite for providing funding to Broadband Infraco.

- The Company will attempt accessing working capital once the conversion of the Shareholders’ loans into equity is complete

- Equipment vendor extended payment terms to 90 days;

Vendors	• No funding received for IP Core Upgrade. PR to be re-submitted and process to start again.

- DBSA awarded R583 million of funding for SA Connect Phase 1 after DBSA years of extensive negotiations.

- Minister did not approve loan facility. In discussion with Minister and DBSA to salvage the loan already approved.

- Engaged IDC, Makwande Capital, GNIC, SIZWE IT, Sasfin, NIPD,

Other Providers	• Renewed discussion with these potential funders underway and two Traros and Workers Health for possible funding of Bofinet [ex others] submissions made to Exco for recommendation to IDC in October 2020

Slide 14

# Irregular Expenditure

| R’000 | Audited March 2018 | Audited March 2019 | Audited March 2020 | Unaudited September 2020 |
| --- | --- | --- | --- | --- |
| Opening balance | 0 | 1 603 | 53 935 | 82 747 |
| Incurred and identified in the current year |  |  |  |  |
| • Non-compliance to cost containment instructions issued by National Treasury | 202 |  |  |  |
| • Non-compliance to a provision of legislation (Co Act) | 1 401 |  |  |  |
| • Continued to utilise services after contract negotiations failed |  | 6 398 |  |  |
| • Website Hosting |  | 31 |  |  |
| • Tender not advertised for 21 working days |  | 5 974 | 15 095 | 5 874 |
| • Continued to utilise services after contract expired |  | 874 | 858 | 364 |
| • Contract renewal not approved by NT |  | 0 | 5 467 | 2 536 |
| Carried forward | 1 603 | 14 879 | 75 355 | 91 521 |

Slide

# Irregular Expenditure

| R’000 | Audited March 2018 | Audited March 2019 | Audited March 2020 | Unaudited June 2020 |
| --- | --- | --- | --- | --- |
| Brought forward | 1 603 | 14 879 | 75 355 | 91 521 |
| Incurred in prior year, identified in the current year |  |  |  |  |
| • Continued to utilise services after contract negotiations failed |  | 26 324 |  |  |
| • Tender not advertised for 21 working days |  | 3 885 | 7 392 |  |
| • Continued to utilise services after contract expired |  | 9 049 |  |  |
| Removal from register |  | (202) |  |  |
| Condoned during the year |  |  |  |  |
| Amount not condoned carried over* | R1 603 | R53 935 | R82 747 | R91 521 |
| *Internal processes in progress |  |  |  |  |

- Note that the irregular expenditure relating to the tender that was not advertised for 21 days is currently under discussion. In terms of the new framework on irregular expenditure, transgressions of own policies are still a non-compliance, but no longer seen to be irregular expenditure.

- The CFO will discuss with the external auditors and if they are in agreement, the irregular expenditure will reduce by some R32,3 million.

# SA Connect Phase 1A and 1B

Highlights

- Total sites with CPE installations are 713

  - Phase 1A: 313 sites completed

  - Phase 1B: 400 sites installed

- Total sites tested successfully are 713

  - Phase 1A: 313 sites are handed over to the clients

  - Phase 1B: 400 sites are tested successfully

- SHFs submitted to SITA are 396

  - 4 SHFs are being generated

- SITA (Customer 1) Professional Services L3 CPEs activated are in 235 sites.

  - CPEs are installed at 244 sites of the 256 sites

  - CPEs activated in 235 and 9 are being activated and verified by the Customer ✓APs and LAN has commenced with 137 sites installed and 124 activated.

Lowlights

- Break ins, vandalism and theft of Layer 2 infrastructure and Layer 3 switches at the facilities.

- COVID-19 related partial closures affected the rollout with staff self isolation required due to exposure.

- Unavailability of power at facilities (especially schools), power switched off by the users and pre – paid electricity exhaustion are negatively impacting network performance.

- Delayed delivery of AP affected rollout, until September, when significant stock was delivered.

# Targeted Procurement

|  | BBI BBBEE Scorecard |  |  |  |
| --- | --- | --- | --- | --- |
|  | Areas | Total Procurement Spend | Target/s | Actual % |
| SCM Performance Compact | BBBEE Spend | R 16 635 598 |  |  |
|  | BBBEE Multiplier | R 19 132 100 | 70% | 115% |
|  | BOE | R 15 703 284 | 40% | 94% |
|  | BWO | R 11 122 073 | 10% | 71% |
|  | PWD | R - | 1% | 0% |
|  | BYO | R 3 474 642 | 5% | 22% |
| Verification Compact | Value Adding | R 14 135 081 | 80% | 85% |
|  | Generic | R 829 171 | N/A | 5% |
|  | QSE | R 1 427 254 | 15% | 9% |
|  | EME | R 11 473 949 | 15% | 69% |
|  | > 51% Black Owned | R 16 481 183 | 51% | 99% |
|  | > 30% Black Women Owned | R 14 775 643 | 30% | 89% |

- The B-BBEE multiplier scorecard achieved year to date is 120% against the ICT sector code target of 70%

- Black Owned Entities (BOE) was achieved at 76%

- Black Women Owned entities is at 65% and was achieved

- Black youth owned was not achieved year to date at 14%

- People with disabilities was not achieved at 0%

- The Value Adding spend is not achieved year to date

- Exempted Micro Enterprises (EME) was achieved for the year

- Qualifying Small Enterprises (QSE’s) was not achieved for the year

- Spend on Suppliers that are >51% Black Owned and Spend on Suppliers that are > 30% Black Women Owned were achieved for the year

# Employment Equity Demographic profile

| EMPLOYMENT EQUITY DEMOGRAPHICS |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Job Levels | Male |  |  |  | Female |  |  |  | Foreign Nationals |  | Sub Total s |  | Tot al |
|  | A | C | I | W | A | C | I | W | M | F | M | F |  |
| Executives | 3 | 0 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 4 | 1 | 5 |
|  | 60% | 0% | 0% | 20% | 20% | 0% | 0% | 0% | 0% | 0% | 80% | 20% | 100 % |
| Senior Management | 5 | 1 | 0 | 1 | 2 | 0 | 0 | 0 | 1 | 1 | 8 | 3 | 11 |
|  | 45% | 9% | 0% | 9% | 18% | 0% | 0% | 0% | 9% | 9% | 73% | 27% | 100 % |
| Professional Specialist & Middle Management | 24 | 1 | 2 | 4 | 13 | 1 | 0 | 0 | 0 | 0 | 31 | 14 | 45 |
|  | 53% | 2% | 4% | 9% | 29% | 2% | 0% | 0% | 0% | 0% | 69% | 31% | 100 % |
| Supervisory & Junior Management | 11 | 0 | 0 | 2 | 4 | 0 | 0 | 0 | 0 | 0 | 13 | 4 | 17 |
|  | 65% | 0% | 0% | 12% | 24% | 0% | 0% | 0% | 0% | 0% | 76% | 24% | 100 % |
| Operational | 26 | 0 | 1 | 0 | 14 | 0 | 0 | 0 | 0 | 0 | 27 | 14 | 41 |
|  | 63% | 0% | 2% | 0% | 34% | 0% | 0% | 0% | 0% | 0% | 66% | 34% | 100 % |
| Support | 0 | 0 | 0 | 0 | 5 | 0 | 0 | 1 | 0 | 0 | 0 | 6 | 6 |
|  | 0% | 0% | 0% | 0% | 83% | 0% | 0% | 17% | 0% | 0% | 0% | 100 % | 100 % |
| Total Permanent and fixed term contracts | 69 | 2 | 3 | 8 | 39 | 1 | 0 | 1 | 1 | 1 | 83 | 42 | 125 |
|  | 55% | 2% | 2% | 6% | 31% | 1% | 0% | 1% | 1% | 1% | 66% | 34% | 100 % |
| GRAND TOTAL | 69 | 2 | 3 | 8 | 39 | 1 | 0 | 1 | 1 | 1 | 83 | 42 | 125 |

A

%

88

I

%

3

C

%

2

W

7

%

Race Profile

A

I

C

W

Male

66

%

Female

34

%

Gender Profile

Male

Female

Race Profile

Gender Profile

# COVID-19

# Strategic Risks

| NO | MATERIAL MATTERS | RISK DESCRIPTION | Q1 RESIDUAL | Q2 RESIDUAL | Movement |
| --- | --- | --- | --- | --- | --- |
| 1 | Information and data security | Cyber security risk | Level 1 | Level 1 | No change |
| 2 | Financial sustainability | Delays in conversion of the Shareholder loan to Equity | Level 1 | Level 1 | No change |
| 3 | People skills and expertise | Moratorium on filling of vacancies | Level 1 | Level 1 | No change |
| 4 | Financial sustainability | Difficulty to raise Funds | Level 2 | Level 2 | No change |
| 5 | Evolving technology and ICT market trends | Inability for the organisation to respond to rapid changes in market and technology | Level 2 | Level 2 | No change |
| 6 | Economic and political environment | Lack of access to state-owned fibre infrastructure. | Level 2 | Level 2 | No change |
| 7 | Capital investment on infrastructure | Commercialisation of fibre infrastructure | Level 2 | Level 2 | No change |
| 8 | People skills and expertise | Outbreak of Covid_19 | Level 2 | Level 2 | No change |

# Strategic Risks

| NO | MATERIAL MATTERS | RISK DESCRIPTION | Q1 RESIDUAL | Q2 RESIDUAL | Movement |
| --- | --- | --- | --- | --- | --- |
| 9 | People skills and expertise | Failure to innovate/ embrace innovation | Level 2 | Level 2 | No change |
| 10 | Financial sustainability | Possible failure to continue as a going concern | Level 2 | Level 2 | No change |
| 11 | Financial sustainability | Margin pressure | Level 2 | Level 2 | No change |
| 12 | Government Regulations | Regulatory constraints impeding organisational agility. | Level 2 | Level 2 | No change |
| 13 | Stakeholder Management | Inadequate stakeholder management | Level 3 | Level 3 | No change |

# Internal Auditing

| Description | No of Audits – Annual | No of Audits - Quarter | Completed | In-Progress | Not Yet Due |
| --- | --- | --- | --- | --- | --- |
| Planned Audit (Core) - In-house | 40 | 22 | 6 | 9 | 8 |
| Planned Audit (Core) – Outsourced | 1 | 1 | 0 | 0 | 1 |
| Ad hoc request | 4 | 2 | 2 | 1 | 2 |
| Total for the Quarter |  | 25 | 8 | 10 | 7 |
| Total year to date | 45 | 25 | 8 | 10 | 27 |
| Year to date Percentage | 100% | 53% | 17% | 22% | 61% |

Progress on audit plan for 2020/21 is sitting on 17% completed, 22% on progress, 61% not started

# External Audit Findings

| 2019/20 | Internal Audit |  |
| --- | --- | --- |
| Description | Number | % |
| Findings addressed | 4 | 27% |
| Findings partially addressed | 2 | 13% |
| Findings not yet due | 9 | 60% |
| Finding Not Addressed | 0 | 0% |

| 2018/19 | Follow up on Internal Audit findings |  |
| --- | --- | --- |
| Description | Number | % |
| Findings addressed | 12 | 92% |
| Findings partially addressed | 1 | 8% |
| Findings not yet due | 0 | 0% |
| Finding Not Addressed | 0 | 0% |
| Total Findings | 13 | 100% |

Total Findings	15	100%

Only going concern not resolved	4 external repeat audit findings

# Thank You