## Slide 1
GAUTENG DEPARTMENT OF HUMAN SETTLEMENTS
SUPPLIMENTARY RESPONSES TO THE NATIONAL PORTFOLIO COMMITTEE OVERSIGHT VISIT
27 May 2022

## Slide 2: PURPOSE
To provide supplementary responses on the action items as per the Portfolio Committee
Align the presentation with projects visited
Indicate what interventions have been made to date
Indicate number of houses that were invaded and what interventions have been made to date
What measures have been put in place to attend to criminal cases that were reported
There was an elderly person who requested assistance with her housing application kindly provide an update on the matter.

## Slide 3: INVADED PROJECTS
Indicate number of houses that were invaded on visited projects and what interventions have been made to date ( Portfolio of Evidence)To provide supplementary responses on the action items as per the Portfolio Committee Oversight meeting held on 25 May 2022
On the Palm Ridge project visited:
364 (290+74) houses have been invaded while under construction
City of Ekurhuleni is the landowner,
The City lodged an application to obtain an eviction order - The order was granted
The invaders have opposed the order – the City is still awaiting the outcome
(POE attached)

## Slide 4: INVADED PROJECTS
On the Fluerhof project visited:
200+ houses were invaded
The City is the landowner got a court, evicted, completed remedial works
Rightful beneficiaries have been allocated
82 illegal occupants remain – assisted by SERI
On the Westonaria Borwa:
231 houses were invaded end September 2021
An interim court order was obtained by the Developer on 1st October
The invaders opposed the order
The courts upheld the eviction order
The invaders have appealed the matter on 11 Feb 2022 – matter is still in court
(POE attached)

## Slide 5: CORRECTIVE MEASURES ON THE ISSUANCE OF TITTLE DEEDS
Title Deeds progress report should focus on numbers on visited projects. Include reasons for non-issuance of the title deeds, including in Alexandra. Does the department has a title deeds strategy? Response:
Projects | Registered Title Deeds | Title Deeds at hand | Comments
Palm Ridge 1- 8 | 5027 (from 2017 to date) | 213 | Outstanding title deeds registration is ongoing, the title deeds on hand are to be distributed on 06 June 2022. The balance that was not collected on the distribution days is with the municipality and beneficiaries are collected from designated offices
Leeuwport Mega | 0 | 0 | About 300 houses planned to be completed in July and the developer will prepare for title deeds issuance at that time.
Lufhereng | 33 (during 2021/22) | 0 | COJ is engaging the conveyancer appointed in the development to register the remaining 907 title deeds registration as a matter of urgency
Fleurhof | CoJ to provide an update |  | 
Riverside Mega | 609 (during 2021/22) | 0 | 
Savanna City Mega | 2159 (from 2017 to date) | 458 | All title deeds for completed units have been registered. Title deeds registration is ongoing as and when units are completed. Title deeds on hand are to be distributed on 28 June 2022. The balance of 779 that was not collected on the distribution days is with the municipality and beneficiaries are collected from designated offices

## Slide 6: CORRECTIVE MEASURES ON THE ISSUANCE OF TITTLE DEEDS continued
Title Deeds progress report should focus on numbers on visited projects. Include reasons for non-issuance of the title deeds, including in Alexandra. Does the department has a title deeds strategy?
Response
Projects | Registered Title Deeds | Title Deeds at hand | Comments
Lethabong Mega | 0 | 0 | No houses handed over to date, 400 houses are to be completed and ready for allocation so title deeds will be registered at that time.
Sebokeng Ext 30 | 0 | 0 | No houses handed over to date,
Elijah Barayi Mega | 0 | 0 | The issuance of title deeds is in progress pending approval of the sectional title constitution by the municipality. The allocated 1598 beneficiaries have completed conveyancing documents which are ready for lodgement
Westonaria Borwa Mega | 970 (from 2017 to date) | 4 | All title deeds for completed units have been registered. Title deeds registration is ongoing as and when units are completed.

## Slide 7: TITLE DEEDS ISSUANCE
Alexandra:
Housing Development Agency (HDA), working with the City of Johannesburg and the Department (GDHS) is verifying all 810 registered title deeds to ensure correct registration, this has delayed title deeds issuance. However, the process is at its final stage and more claims will be advertised in a local newspaper after consultation with land owners representatives.
Title deeds strategy:
The 5 year strategic plan of the Department includes the area of title deeds
The title deeds registration process is guided by different national and provincial legislations and policies.
Operationally, to fulfil its strategical mandate, the Department conducts deeds searches, then physical verification and thereafter the process of conveyancing starts
From the initial backlog, GDHS has registered most properties to individual beneficiaries where townships are registered except where occupants are not HSS approved. As a strategy to deal with this particular issue, a Regularization Policy was developed & shared with NDHS
As a strategy to deal with unregistered townships, which inhibits the process of transfers, GDHS completed an audit to determine the number of historical unregistered and outstanding milestones. Annual plan business plan allocation to eradicate unregistered historical townships to unblock title deeds registration.
At a strategical level to address the issue of family titling, GDHS submitted to the Department of Rural Development and Land for them to consider the existing Deeds Registries Act amendment to make provision for family titling

## Slide 8: ILLEGAL SALE OF RDP HOUSES
A question was asked whether the Department has instituted disciplinary action against an “official” called “Bhumba” who was reported to be selling RDP houses in the Savana City project.
Response
Mr. “Bhumba” is not an official of the Department but a member of MKVA who poses as an official of the Department when selling houses to community members. His true identity is known to anti fraud and the police.
An Enquiry Docket was registered in August 2020 by the Hawks to initiate an investigation into the allegations of fraud by “Bhumba”.
So far 15 witnesses were interviewed, and their statements taken, and a criminal case docket was registered in April 2021 under De Deur SAPS and is under investigation by the Hawks.
The Department cannot provide a date when “Bhumba” will be arrested because that is not within our mandate and jurisdiction, it is entirely dependent on NPA and the Hawks. The Department’s Investigators provide support to the Investigator from the Hawks to attend to the instructions issued by the NPA.
Once a case has been reported to the SAPS or the Hawks, we monitor the case and provide support to the Investigator such as providing the required statement on, for example, who qualifies for an RDP house or what is the procedure for applying for an RDP house and whether can an RDP house be sold. The number of cases classified as fraud and corruption is 30.

## Slide 9: TRANSPARENCY OF BENEFICARY LIST
Does the department have an approved beneficiary list to allocate houses?
Response
The department can safely confirm that all projects imbedded in our business plans have got approved beneficiaries ready to be allocated houses. Noting the unavailability of beneficiaries during the allocation period, we have accommodated an over-subscription of about 15% to avoid invasions and vandalism that may occur should a gap exist.
The Department uses the National Housing Needs Register as a source of beneficiaries
Approved beneficiaries are linked to a particular project
It’s also worth mentioning that our revised Technical Indicator Descriptions as imbedded in the Annual Performance Plan recognises the Allocation Register and Happy Letter as a form of portfolio of evidence to all allocations conducted during the financial year

## Slide 10: TRANSPARENCY OF BENEFICARY LIST
There was an elderly person who requested assistance with her housing application kindly provide an update on the matter.
Response
Mme Rachel Tshabalala is one of the 8000 approved beneficiaries linked to Savanna City Mega Project
The project however (on HSS) is oversubscribed because it has 6470 BNG stands (2300 allocated to date)
Mme Tshabalala will be prioritized
No houses have been completed in Savanna since January
Once allocated the Department will report this to the Portfolio Committee

## Slide 11
Thank you