## Slide 1
FIREARM DESTRUCTION
WESTERN CAPE
30 August 2022

## Slide 2
BACKGROUND
Correspondence received from the Western Cape Provincial Parliament on 2022-02-26 requesting a virtual meeting to discuss the issue of the Dedicated Firearm Destruction Site in the Western Cape.
On 2022-03-15 a virtual Meeting was held with the then -Honourable member of Parliament, Honourable MPP/LPP , Regan Allen .During the meeting Mr Reegan Allen MMP then- was informed that the matter cannot be addressed at the Provincial Level and will be escalated to the National Level
Correspondence was provided to the Provincial Parliament dated :
2022-07-15 by the Western Cape Provincial Commissioner outlining the
process involved in the transportation of firearms to Confiscated Firearms,
Supply Chain Management , Pretoria.
This Office has received correspondence from the Chairperson :Standing Committee on Community Safety , Cultural Affairs and Sport dated
2022-08-08 wherein a scheduled meeting will be convened to discuss the
matter further.

## Slide 3
ITEMS LISTED IN THE CORRESPONDENCE
To explain the destruction of firearms process in the Western Cape.
Specific and security protocols are followed which cannot be disclosed due to its extremely high risk
To provide progress on the establishment of a destruction site in the Western Cape.
Impact on Provincial resources to transport firearm and ammunition to Pretoria

## Slide 4
PROGRESS ON THE DESTRUCTION SITE
The following premises were identified, visited and/or previously utilized:
Arcelor Mittal (Saldanha Steel), Saldanha – (Closed)
Atlantis Foundry, Atlantis – Facility cannot accommodate SAPS.
SA Metal (Airport Industrial), Bishop Lavis - Premises not suitable and company not interested in assisting.
Cisko, Kuilsriver – Its operations currently are a Security risks for the Organization – The Institution was utilised by SAPS and services were terminated due to its high risk and legal requirements, operational procedures could not be complied with.

## Slide 5
ESTABLISHMENT OF DESTRUCTION SITE
WESTERN CAPE
Due to budgetary constraints, the Province cannot afford to build its own facility and the maintenance of the facility has its own extremely high budgetary constraints .
THE IMPACT ON PROVINCIAL RESOURCES TO TRANSPORT FIREARMS AND AMMUNITION TO PRETORIA
Due to the sensitive nature of the process –the issue remains highly confidential

## Slide 6: THE END