## Slide 1
Office of the Director-General
DPWI Q3 and Q4 Performance Report
For the Portfolio Committee

## Slide 2
To present the 3rd and 4th Quarters Performance of the Department to the Portfolio Committee
Not a Quarter Target (NQT)
Performance Colour Coding Guide
Purpose

## Slide 3
Overview of Performance for Q1, Q2 , Q3 and Q4
The Q1 performance stands at 52%
The Q2 performance stands at 50%
The Q3 performance stands at 32%
The Q4 performance stands at 51%
Q1 No of targets
29
Q2 No. of targets
32
 | Q3 | Q4
Targets NA (1) | 4 | 4
Targets NA (2) | 6 | 7
Targets PA | 9 | 8
Targets A | 9 | 20
Total | 28 | 38
Q3 No. of targets
28
Chart: 
| Prog 1 Administration | Prog 2 IGC | Prog 3 EPWP | Prog 4 Policy | Prog 5 Prestige | Prog 6 Finance (PMTE) | Prog 7 REIS | Prog 8 CPM | Prog 9 REMS | Prog 10 REIRS | Prog 11 FM
Q4 2022/23 FY % Performance | 37.5 | 100 | 100 | 40 | 100 | 100 | 100 | 20 | 66.6667 | 50 | 0
Q4 No. of targets
39

## Slide 4
Programme: Management |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Quarter 4 Performance | Reasons for deviation | Corrective measures
Ethics and Fraud Perception Rating | 41 - 60% | ICT assisting with administering the Questionnaire to the Department 4 main categories developed and 20 questions in total. | 41%-60% | Results being assesses to compile the rating Survey Completed and final report produced as at 19th May 2023 | Capacity constraints on jasper report designer as the department opted for internal processes. | Information will be provided at the time of the presentation
Compliance Rate (management practices) | 100% | 76% (Preliminary report) | 100% | 88% | Weaknesses still experienced in the disciplinary cases concluded within 90 days | Continue to follow up on matters and expedite cases where possible
Percentage Performance Information Level | 81-100% | 32% Cumulative Average Performance (Q1-Q3) = 45% | 81%-100% | 53% | Performance below the target band owing to internal control weaknesses in some programme, extensive consultations and external factors affecting some of the programmes | Review of the internal controls and value chain to support targeting and institutionalize proactive performance improvement initiatives
Percentage Financial Performance Level | 100% | 76% | 100% | 97% | A variance of R83m relates to delays in filling of prioritized vacant funded positions as well as delays in filling vacancies of departing employees. The variance of R100 million under transfer relates to the delay by NT in transferring approved funding to IDC | Fast-tracking of the filling of positions as soon as the moratorium is lifted The Department will seek a roll over of the funds so they can be redeployed for project preparation

## Slide 5
Programme: Management |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Q4 Performance | Reasons for deviation | Corrective measures
Percentage Vacancy Rate | 11% | 11% (100% Achievement) | 11% | 11% (100% achievement) | Target Achieved | -
Designated Groups in SMS Level in the Department (Women and PWD) | Women 40% and PWD 2% | Women 42.13% and PWD 1.08% hybrid percentage | Women 40% and PWD 2% | Women in SMS: 40.88% achieved | Target Achieved | -
 |  |  |  | PWD: 1.13% target not achieved (against the 2% minimum set national and departmental target) | Unavailability of suitable applicants with disabilities. Disparities in remuneration as compared to the private sector. | Continue presenting the stats during the recruitment process and implement circular on ring-fencing of positions
Percentage Business Process Automation | 30% | Draft training plan and system demo for EXCO members on E-Leave, and training of management, HR and Pretoria Regional Office officials has taken place. On S&T, there is Training Plan developed. | 30% | 23% business process automation (77% Achievement) | Awaiting date from HR and SCM to go live on both the E-leave and the Fleet Systems. For the S&T, awaiting Business availability to conduct UAT milestone. | 
Percentage of business Solutions for Digitisation | 30% | Re-submitted procurement strategy and supporting documents to NBAC. Strategy Approved by NBAC. Tender advertised.PA25-2 and BEC nomination prepared, submitted to CD SCM and approved. | 30% | 24% of business solution for digitization (80% achievement) | Delay in the approval of the procurement strategy and submission of recommendation to NBAC due to administrative processes by the BEC | 

## Slide 6
Programme: Intergovernmental Coordination |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Q4 Performance | Reasons for deviation | Corrective measures
Number of Sector Performance Reports | 2 sector performance reports | 01 Sector Performance Report Produced | 1 sector performance report | 1 sector performance report | Target achieved | -
Number of Beneficiaries Participating in DPWI Skills pipeline intervention programme | 1100 | 1100 Beneficiaries Participating in the DPWI Skills Pipeline Interventions Programmes | 1100 beneficiaries participating in the DPWI skills pipeline | 1100 beneficiaries participating in the DPWI skills pipeline | Target achieved | -

## Slide 7
Programme: Expanded Public Works Programme |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Quarter 4 Performance | Reasons for deviation | Corrective measures
Number of progress report produced that reflect the work opportunities reported by public bodies on the EPWP-RS | 4 progress report produced that reflect the work opportunities reported by public bodies on the EPWP-RS | 1 progress report produced that reflect the work opportunities reported by public bodies on the EPWP-RS (100% achievement) | 1 progress report produced that reflect the work opportunities reported by public bodies on the EPWP-RS | 1 progress report produced that reflect the work opportunities reported by public bodies on the EPWP-RS (100% achievement) | Target achieved | -

## Slide 8
Programme: Property and Construction Industry Policy and Research |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Quarter 4 Performance | Reasons for deviation | Corrective measures
Public Works Bill submitted to Minister to introduce to Parliament | Public Works Bill Gazetted | Draft Public Works Bill developed for additional input and submitted to DPWI on 03 Oct 2022. | Gazetted Public Works Bill submitted to Minister to introduce to Parliament | Gazetted Public Works Bill not submitted to Minister to introduce to Parliament | Draft public Works Bill was submitted to internally for further input (Consultative process) | Inputs will be consolidated once consultations have been completed
Amendment of the Construction Industry Development Board Act, 2000 (Act 38 of 2000) | CIDB Amendment Bill submitted to Minister. | CIDB Amendment Bill not revised. | CIDB Amendment Bill submitted to Minister | CIDB Amendment Bill not submitted to Minister | Opinion received from OCSLA in Dec 2022 which required consultation with National Treasury (NT) and Department of Justice and Constitutional Development (DoJ & CD) | Inputs will be consolidated in once consultations have been completed with National Treasury (NT) and Department of Justice and Constitutional Development (DoJ & CD)
Infrastructure Development Act Regulations Gazetted | Infrastructure Development Act Regulations gazetted | Process is pending the implementation of IDA Regulations. | NQT | N/A | N/A | N/A
Infrastructure Development Act amendments submitted to cabinet | Introduction of Infrastructure Development Amendment Bill to Parliament | Stakeholder analysis and public consultation report was not developed. | Final draft Infrastructure Development Amendment Bill submitted to Cabinet for approval to introduce to Parliament. | Final draft Infrastructure Development Amendment Bill was not submitted to Cabinet to introduce to Parliament. However, the Business Case for the establishment of ISA and the Draft Bill were submitted to Ministers of Finance and Public Service and Administration for concurrence. | Delays experienced due to extended consultations with National Treasury on institutional arrangements regarding public infrastructure investment management ecosystem. | Expedite the process of inputs and consultation

## Slide 9
Programme: Property and Construction Industry Policy and Research |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Quarter 4 Performance | Reasons for deviation | Corrective measures
Number of integrated reports on the status of Strategic Integrated Projects (SIPs) | 4 | 1 Integrated Report on the status of Strategic Integrated Projects (SIPs) has been submitted | 1 Integrated Report on the status of Strategic Integrated Projects (SIPs) submitted | 1 Integrated Report on the status of Strategic Integrated Projects (SIPs) submitted | Target achieved | -
NIP 2050 Phase 2: Social and Distributed Infrastructure submitted to Cabinet | 1 | Stakeholder analysis and public consultation report developed. | 1 NIP 2050 Phase 2: Social and Distributed Infrastructure submitted to Cabinet | 1 NIP 2050 Phase 2: Social and Distributed Infrastructure submitted to Cabinet | Target achieved | -

## Slide 10
Programme: Prestige |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Quarter 4 Performance | Reasons for deviation | Corrective measures
Number of planned state event supported with movable structures | 5 | 4 Events supported with movable structures: MTBS - 26 October 2022, Spanish visit – 27 October, Special Cabinet Lekgotla - 04 October 2022 Special Sitting - 13 December 2022. | 2 | 5 events supported with movable structures; • SONA, • Budget speech, • Special sitting of NA • Belgium State visit • Uganda State visit | Target exceeded Due to fire where NA and Old Assembly buildings were gutted a Special NA sitting was requested | N/A
Percentage of movable assets provided within 60 working days after approval by prestige clients | 100% | 100% request received Good Hope Chamber - Loose cushion for the bench at the podium received 04/11/2022.. | 100% | No requests received in the Quarter from clients | N/A | -
Percentage of provision of moveable assets from a condition assessment register of moveable assets | 80% | 20%- 77 condition assessments conducted | 20% | 20% | Target achieved | N/A

## Slide 11
Programme: PMTE Finance |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Quarter 3 Performance | Reasons for deviation | Corrective measures
Percentage Finance Performance Level | 100% | 68% | 87% | 95% | 95% of this R2.155 billion compensation of employees budget was spent. As at the end of March 2023, there were 510 vacant funded positions that were not been filled. The current under spending amount to R144 million. Under goods and services, the underspending amounting to R423 million has been realized under Repair as delays have been experienced on several projects. A further underspending amounting to R83 million released under admin goods and services is mainly as a result of delays in procurement of services relating to projects such as Rectification of illegally Occupied Properties as well as Correction of Immovable Asset Register. | HR to fast-track the filling of vacant positions in 2023/24 financial to ensure that under spending remain within acceptable level. The meetings will be convened with the affected branch/regions so that a way forward can be pursued in relation to addressing these underspending in 2023/24 The meetings will be convened with the affected branch/regions so that a way forward can be pursued in relation to addressing these underspending in 2023/24

## Slide 12
Programme: Real Estate Investment Services |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Quarter 4 Performance | Reasons for deviation | Corrective measures
Number of Government Precinct Development Plans aligned to NSDF, IUDF and Smart City principles | 1 Government Precinct Development Plans aligned to NSDF, IUDF and Smart City principles | 2 Costed concept designs for government precincts | 1 Government Precinct Development Plans aligned to NSDF, IUDF and Smart City principles | 1 Government Precinct Development Plans Aligned to NSDF, IUDF and Smart City Principles (Polokwane) | Target achieved | -
Number of approved C-AMP submitted to the National Treasury | 1 C-AMP submitted to the National Treasury | Completion of Custodian Asset Management Plan chapters for 08 medium user departments | NQT | NQT | Target achieved | -

## Slide 13
Programme: Construction Project Management |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Quarter 4 Performance | Reason for Deviation | Corrective measure
Number of design solutions completed for identified user departments | 85 | 13 (Non-Cumulative) (68% achievement) | 18 | 25 | Target Achieved To address capacity issues and improve underperformance of the previous quarters, candidates engineers were called in to assist. The candidates worked under strict supervision | -
Number of project completed within agreed construction period | 75 | 12 (25 Cumulative) (53% achievement) | 75 | 4 (28 cumulative) (37% cumulative achievement) | Approval of funding by client departments after awarding of project also contribute to the delays in handing over sites for construction | Active quality control plan in place. Effective communication management among all stakeholders involved in implementing the project. Effective time management on site. Executing Units to develop a catch up plan

## Slide 14
Programme: Construction Project Management |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Quarter 4 Performance | Reason for Deviation | Corrective measure
Number of infrastructure projects completed within approved budget | 125 | 14 (42 Cumulative) 63% | 125 | 17 (59 cumulative) (47% achievement) | Frequent stoppage of projects by the local contractors Slow progress by contractors due to financial/cash flow difficulties Approval of funding by the client departments after awarding of projects also contribute to the delays in handing over sites for construction. The contractor has requested Extension of time due to late finalisation of IT installation and access to certain courts and offices by the client. Extension of time due to sourcing of the replacement contract, inclement weather, inability of the client availing the working space for the contractor etc. | Speedy appointment of a rescue contractor. Speed up Site handovers. Monitor projects that have been extended.
Number of infrastructure sites handed over for construction | 90 | 12 (Non-Cumulative) 57% | 23 | 18 | Challenge with not responsive bidders during procurement stages Late approvals of Sketch Plans. Change of scope due to the assessment conducted by the Electrical Engineer inn Cape Town when he realised that the HVAC system needs to be replaced. Changes in procurement forms. Vetting delays by service providers not send information on time.to security services. Clients not confirming scope on time. Compliance of local content and prolonged process of security vetting. | Dealing with potential delays efficiently and effectively by speeding up projects that are on evaluation stage, in the awarding stage and those that are with Sketch plan Committee. Effective communication with service providers and the client Departments

## Slide 15
Programme: Construction Project Management |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Quarter 4 Performance | Reason for Deviation | Corrective measure
Number of infrastructure projects completed | 125 | 15 (44 Cumulative) 61% | 125 | 17 (53 cumulative) (42% achievement | 1. Approval of funding by the client departments after awarding of projects also contribute to the delays in handing over sites for construction. 2.The contractor has requested Extension of time due to late finalisation of IT installation and access to certain courts and offices by the client. 3. Extension of time due to sourcing of the replacement contract, inclement weather, inability of the client availing the working space for the contractor etc. 4. Cancellation of bids due to bidders being unresponsive 5. Contractors not performing at Taung both projects and consultant also not performing (Brits SAPS). 6.Slow progress by contractors due to financial difficulties | Speedy appointment of a rescue contractor. 2. Speed up Site handovers. 3. Monitor projects that have been extended.

## Slide 16
Programme: Real Estate Management Services |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Quarter 4 Performance | Reason for Deviation | Corrective Measure
Number of private leases reduced in the security cluster | 3 private leases reduced within the security cluster | 2 | 3 | 6 (200% achievement) | Target achieved | -
Saving realized on identified private leases | R100 Mil Savings realised on identified private leases | R 31 114 567,39 | R50 Million | R61 422 274.35 (122% achievement) | Target achieved | -
Percentage increase in revenue generation through letting of state owned properties (excluding harbor properties) | 8% increase in revenue generation through letting of state-owned properties | 8% (200%) | 2% | 29% increase (1 450% achievement) | Target achieved | -
Number of unutilized vacant state owned properties let out | 100 unutilised vacant state owned properties let out | 12 leases (20%) | 25 | 4 | Initial guidelines developed were inadequate and had to be revised (circular) | Interim guidelines on letting out is currently being implemented

## Slide 17
Programme: Real Estate Management Services |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Quarter 4 Performance | Reason for Deviation | Corrective Measure
Number of unutilised vacant state owned properties let out for GBV purposes | 10 | 2 (One User agreement in Free State with two 2 properties) (40% achievement) | 3 | 10 unutilised vacant state owned properties identified to let out for GBV purposes | Target Achieved More unutilised vacant state owned properties identified to let out for GBV purposes | -
Percentage of leases awarded to companies with categories A, B and D of the approved Property Empowerment Policy | 35% | 67% (2/3) | 20% | 100% (5 out of 5) | Target achieved | -
Percentage of new private leases signed with a maintenance plan | 100% | 17% (12 lease signed and 2 was for companies with BEE level 4 and above) | 100% | 100% (2 leases signed with maintenance plan) | Target achieved | -
Percentage of leases let out to Companies with BBEEE of 4 and above | 50% | 0% | 10% | 0% | Majority of the leases signed are location based | Interim guidelines on letting out is currently being implemented
Ha released from the DPWI portfolio for development of Infrastructure programs and socio-economic objectives | 161 913 hectares | 1792,0067 hectares | 161 | 110 land parcels measuring 120 989,2562 Hectares | Insufficient requests and information received from DALRRD | DPWI in continuous engagements with the DALRRD.

## Slide 18
Programme: Real Estate Information Registry Services |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Quarter 4 Performance | Reasons for deviation | Corrective measures
Number of provincial immovable asset registers assed for compliance | 9 Provincial immovable asset registers assessed for compliance | 2 Provincial immovable asset registers assessed for compliance (LP and KZN) (100% achievement) | 3 | 3 Provincial immovable asset registers assessed for compliance ( NW,GP & EC ) (100% achievement) | Target achieved | -
Number of immovable Assets physically verified to validate existence and assess conditions | 23 860 immovable assets physically verified to validate existence | '5687 Immovable Assets physically verified to validate existence, ownership, and access condition.(95% achievement) | 5 965 immovable assets physically verified | 5173 Immovable Assets physically verified to validate existence, ownership, and access condition (86% achievement) | Critical resources , DD: Systems & Data and Director PV still vacant. Lack of vehicles and prolonged hiring process delayed progress | Continue to engage on resources the critical areas

## Slide 19
Programme: Facilities Management |  |  |  |  |  | 
Performance Indicators | Annual target | Quarter 3 Performance | Quarter 4 Target | Quarter 4 Performance | Reasons for deviation | Corrective measures
Number of condition assessments conducted on identified / prioritised properties | 220 | 33 (44% achievement) | 75 | 36 (48% achievement) | Delays experienced in the roll-out of the Multidisciplinary Technical Team Panel. There were 79 facilities targeted for condition assessments, maintenance plans and development of specifications for term contracts implementation. The National Bid Adjudication Committee dealt with a significant amount of backlog, which resulted in delays on FM rollout. | In the process of procuring thirteen professionals from various disciplines. These professionals will be deployed to assist the regions in the implementation of condition assessment and specifications for term contracts implementation
Number of critical components assessed to determine the conditions of components (lifts, boilers, HVAC and Gensets and Water systems) | 440 | 19 (13% achievement) | 145 | 5 (3 % achievement) |  | 
Number of preventative term contracts awarded to reduce reactive maintenance level | 180 | 90 (150% achievement) | 60 | 44 (73% achievement) | There are lack of capabilities to complete technical specifications for term contracts for critical components. The is still an issue regarding interpretation of local content further delaying the procurement process. Also facing the challenge of getting suitable service providers | Weekly meetings being held with procurement teams to unblock some of the challenges facing the procurement value chain Possible options being discussed on processes, specifications and issue of local content at an organisational level The term contract circular is being revised to align to the draft FM Policy and Strategy as well structural inefficiencies

## Slide 20: DPWI Main Vote: Financial Perfromance DPWI

## Slide 21: Summary – Expenditure per Programme
Programmes | Final Appropriation 2022/23 | Third quarter Exp. (31 December 2022) | Fourth Quarter Exp. (31 March 2023) | Variance as at 31 March 2023 | Third quarter Exp. %. (31 December 2022) | Fourth Quarter Exp. % (31 March 2023)
 | R`000 | R`000 | R`000 | R`000 | % | %
Administration | 555 009 | 355 809 | 501 103 | 53 907 | 64% | 90%
Intergovernmental Coordination | 59 505 | 36 869 | 47 776 | 14 415 | 59% | 80%
Expanded Public Works Programme | 3 023 397 | 2 019 106 | 2 982 840 | 37 667 | 67% | 99%
Property and Construction Industry Policy and Research | 4 447 159 | 3 740 574 | 4 329 002 | 118 157 | 84% | 97%
Prestige Policy | 67 659 | 35 282 | 49 447 | 18 212 | 52% | 73%
Total | 8 152 729 | 6 187 640 | 7 910 167 | 242 562 | 76% | 97%

## Slide 22: Spending analysis - Programmes
Chart: Expenditure Performance per Programme
| Administration | Intergovernmental Coordination | Expanded Public Works Programme | Property and Construction Industry Policy and Research | Prestige Policy
First Quarter | 0.2 | 0.18 | 0.08 | 0.27 | 0.1
Second Quarter | 0.4 | 0.42 | 0.35 | 0.59 | 0.26
Third Quarter | 0.64 | 0.59 | 0.67 | 0.84 | 0.52
Fourth Quarter | 0.9 | 0.8 | 0.99 | 0.97 | 0.73

## Slide 23: Summary- Expenditure per Economic Classification
Economic Classification | Final Appropriation 2022/23 | Third quarter Exp. (31 December 2022) | Fourth Quarter Exp. (31 March 2023) | Variance as at 31 March 2023 | Third quarter Exp. %. (31 December 2022) | Fourth Quarter Exp. % (31 March 2023)
 | R`000 | R`000 | R`000 | R`000 | % | %
Current payments | 1,076,288 | 642,558 | 942,714 | 133,574 | 60% | 88%
Compensation of employees | 596,930 | 384,864 | 514,158 | 82,772 | 64% | 86%
Goods and Services | 479,358 | 257,695 | 257,695 | 50,803 | 54% | 89%
 |  |  |  | - |  | 
Transfers and Subsidies | 7,055,745 | 5,540,753 | 6,955,732 | 100,013 | 79% | 99%
Provinces and Municipalities | 1,636,351 | 1,294,958 | 1,636,342 | 9 | 79% | 100%
Departmental agencies and accounts | 4,087,700 | 3,565,936 | 4,087,700 | - | 87% | 100%
Foreign governments and international organisations | 28,432 | 28,432 | 28,432 | - | 100% | 100%
Public corporations and private enterprises | 260,675 | 118,781 | 160,675 | 100,000 | 46% | 62%
Non-profit institutions | 1,032,693 | 524,200 | 1,032,693 | - | 51% | 100%
Households | 9,894 | 8,446 | 9,890 | 4 | 87% | 100%
Payments for capital assets | 19,095 | 4,328 | 10,121 | 9,974 | 23% | 53%
Machinery and equipment | 19,095 | 4,328 | 10,121 | 8,974 | 23% | 53%
Payment for financial assets | 1,601 | - | 1,601 | - | - | 100%
Total | 8,152,729 | 6,187,640 | 7,910,167 | 242,562 | 76% | 97%

## Slide 24: Spending analysis – Economic Classifications
Chart: Expenditure Performance per Econoimic Classification
| Compensation of employees | Goods and services | Transfers and subsidies | Machinery and equipment | Payment for financial assets
First Quarter | 0.21 | 0.08 | 0.2 | 0.03 | 0
Second Quarter | 0.43 | 0.25 | 0.46 | 0.1 | 0
Third Quarter | 0.64 | 0.54 | 0.79 | 0.23 | 0
Fourth Quarter | 0.86 | 0.89 | 0.99 | 0.53 | 1

## Slide 25: Notes to expenditure - Summary
Total expenditure for the period ended March 2023 is R7.9 billion and is equivalent to 97% of the total adjusted budget allocation of R8.153 billion. The variance between expenditure and drawings amount to R242 million and the spending variance relates to the below economic classification:
Compensation of employees - expenditure as of the end of March 2023 amounts to R514 million and is equivalent to 86% of the adjusted budget allocation of R597 million. The positive spending variance of R83 million against the drawn budget is due to the non-filling of vacant priority positions mainly relating to the funded senior management positions for Infrastructure South Africa as well as funded vacant positions by the branches.
As at financial year-end, the number of filled positions had increased by 12 (net balance) from the number of positions that were filled in April 2022 (i.e. 691), and this is due to some of the positions that were filled being vacated or some of the officials being promoted internally. The underspending is R83 million for the current financial year.
Goods and services - expenditure as of the end of March 2023 amount to R429 million and is equivalent to 89% of the adjusted budget allocation of R481 million. The positive amount of R52 million against approved drawings of R481 million relate to the following:
  delays in appointment of a service providers for implementing EPWP Infrastructure projects and planned acquisition of movable assets for residences of members of Parliament.
  late receipt of invoices for computer services and other administrative expenditures.
  lower than projected expenditure for state functions.
  implemented cost containment measures on travel and subsidies and meetings being held virtually which resulted in low spending on catering.
  low consumption on municipal services for property payments.

## Slide 26: Notes to expenditure - Summary
Transfers and subsidies - expenditure as of the end of March 2023 amount to R7.055 billion and is equivalent to 99% of the adjusted budget allocation of R7.056 billion. The positive variance of R100 million against the drawn budget relates to the Industrial Development Corporation (IDC) due to a delay in receipt of the formal communication from Treasury regarding the conditions set before a transfer can be made to the Industrial Development Corporation (IDC), and ultimately delaying the appointment of service provider for the implementation of the project preparation. The department has submitted a request to roll-over the funds to 2023/24 financial year.
Payment for financial assets- expenditure as of March 2023 relating to write-offs for irrecoverable expenditure amount to R1.6 million. Funds were shifted within Programmes from goods and services to offset the reported expenditure.

## Slide 27: Detailed report for Transfers and subsidies
*The department has submitted a request to roll-over funds to 2023/24 financial year for the underspent R100 million budget adjustment to the Infrastructure Development Coordination relating to the PICC project preparation.
Transfers and Subsidies | Adjusted Budget Allocation 2022/23 | Exp. as at 31 March 2023 | % Spent as at 31 March 2023
 | R`000 | R`000 | %
Construction Industry Development Board | 80,012 | 80 012 | 100%
Council for the Built Environment | 54,495 | 54 495 | 100%
Agrėment South Africa | 33,951 | 33 951 | 100%
Property Trading Entity Management | 3,912,823 | 3 912 823 | 100%
Infrastructure Development Coordination* | 190,375 | 90 375 | 47%
Independent Development Trust | 70,300 | 70 300 | 100%
Commonwealth War Graves Commission | 28,432 | 28 432 | 100%
Construction Education and Training Authority | 581 | 581 | 100%
Parliamentary Villages Management Board | 5,838 | 5 838 | 100%
EPWP Integrated Grant for Municipalities | 778,395 | 778 395 | 100%
EPWP Integrated Grant for Provinces | 433,098 | 433 098 | 100%
EPWP Social Sector Incentive Grant for Provinces | 424,848 | 424 848 | 100%
EPWP Non –State Sector Programme | 1,032,693 | 1 032 693 | 100%
Total | 7,045,841 | 6 945 841 | 99%

## Slide 28
FINANCIAL INFORMATION (PRELIMINARY OUTCOME)
PMTE

## Slide 29
Budget & Cash Flow Statement Summary
 | Original Budget ENE | Revision | Revised Budget | Actual Performance Q3 (Cumulative) | Actual Performance Q4 (Cumulative) | % Quarter 3* (Cumulative) | % Quarter 4 (Cumulative)
 | R'000 | R'000 | R'000 | R'000 | R'000 |  | 
Receipts | 18 411 506 | -1 555 564 | 16 855 942 | 11 572 450 | 16 134 547 | 67% | 96%
Current/Transfer Expenditure | 13 284 278 | 288 695 | 13 572 973 | 9 945 995 | 13 418 510 | 73% | 99%
Surplus/(Deficit) | 5 127 228 | -1 844 259 | 3 282 969 | 1 626 455 | 2 716 037 | 45% | 83%
Capital Payments | 5 127 228 | -1 844 259 | 3 282 969 | 1 858 874 | 2 546 109 | 52% | 78%
Balance | 0 | 0 | 0 | - 232 419 | 169 929 | 0% | 0%
Note: there was a significant budget reduction due to the cycle 5 itemized billing rates approved by National Treasury. Percentages for Q3 relates to the budget at the end of that quarter. All budgets and Q4 percentages relates to the reduced budget

## Slide 30
Executive Expenditure Summary
    Revenue/Receipts:
The budgeted revenue projection of the entity was reduced in the last quarter due to the accommodation charges baseline amounts approved by National Treasury for cycle 5 of the itemised billing project. The budget reduced by R 813 million, of which R 636 million can be attributed to the Department of Correctional Services
The entity has invoiced R 16 billion of its budgeted R 16.9 billion revenue (excluding municipal services) as at the end of March 2023. This is equivalent to 95% of the total budgeted revenue. Actual receipts in relation to 2022/23 invoices amounted to R 15 billion (93% recovery rate). In addition to the budgeted revenue streams, the recovery rate on municipal services was 66%. Recovery on accommodation charges improved during March.
    Expenditure:
The total expenditure for the period was R 16 billion which represents 95% of the total reduced budget.
This is below the target expenditure of 100% as per the Annual Performance Plan, but an improvement in comparison with the prior year. The major reason for underspending is infrastructure (Client Capital) as only 64% of this budget was spent although the expenditure for March was double that of the average for the rest of the year. 99% of the current and transfer budget was spent. The slow spending on the infrastructure budget remains a concern and all efforts are being put in place to continuously improve the spending.
Net position:
  The PMTE had a positive cash flow of R 170 million on budgeted items consisting of a cash surplus of R 2.7 billion for operating activities and a cash outflow of R 2.5 billion from investing activities. This is an improvement against the negative cash flow balance of R 232 million at the end of the 3rd quarter. This does not include the expenditure on Municipal Services. If that is added, the net cash flow reduces to negative R 672 million. This has to be read in the context that the entity had a bank overdraft of R 1.4 billion as at the end of March 2023 due to Clients not paying their debt

## Slide 31
Budget & Cash Flow Statement Revenue
 | Original Budget ENE | Revision | Revised Budget | Actual Receipts Q3 (Cumulative) | Actual Receipts Q4* (Cumulative) | % Quarter 3 (Cumulative) | % Quarter 4 (Cumulative)
 | R'000 | R'000 | R'000 | R'000 | R'000 |  | 
Revenue/Receipts |  |  |  |  |  |  | 
Exchange Transactions |  |  |  |  |  |  | 
Accommodation Charges – State Owned | 5 877 897 | - 809 327 | 5 068 570 | 3 138 461 | 5 241 598 | 53% | 103%
Accommodation Charges - Client projects | 2 523 618 | - 480 809 | 2 042 809 | 1 227 886 | 1 620 373 | 60% | 79%
Accommodation Charges – Rental Debtors | 73 468 | 0 | 73 468 | 36 357 | 56 935 | 49% | 77%
Accommodation Charges - Private Leases | 5 197 847 | 275 419 | 5 473 266 | 3 628 639 | 5 135 010 | 71% | 94%
Municipal Services Management Fees | 255 006 | 0 | 255 006 | 100 884 | 159 025 | 40% | 62%
Other | 30 000 | 0 | 30 000 | 7 049 | 8 784 | 23% | 29%
 | 13 957 836 | -1 014 717 | 12 943 119 | 8 139 277 | 12 221 724 | 61% | 94%
Non-exchange Transactions |  |  |  |  |  |  | 
Augmentation | 4 453 670 | - 540 847 | 3 912 823 | 3 433 173 | 3 912 823 | 88% | 100%
Total Revenue | 18 411 506 | -1 555 564 | 16 855 942 | 11 572 450 | 16 134 547 | 67% | 96%
*This includes Receipts relating to prior years

## Slide 32
Budget & Cash Flow Statement Expenditure
 | Original Budget ENE | Revision | Revised Budget* | Actual Receipts Q3 (Cumulative) | Actual Receipts Q4* (Cumulative) | % Quarter 3 (Cumulative) | % Quarter 4 (Cumulative)
 | R'000 | R'000 | R'000 | R'000 | R'000 |  | 
Expenditure |  |  |  |  |  |  | 
Current Payments |  |  |  |  |  |  | 
Cleaning and Gardening | 360 531 | - 13 954 | 346 577 | 252 605 | 346 577 | 65% | 100%
Leases | 5 364 450 | 275 419 | 5 639 869 | 4 232 373 | 5 639 869 | 80% | 100%
Maintenance | 1 415 835 | 834 178 | 2 250 013 | 1 698 374 | 2 250 099 | 76% | 100%
Repair | 1 109 986 | - 574 481 | 535 505 | 410 522 | 535 505 | 43% | 100%
Municipal Services - PMTE | 468 851 | - 39 432 | 429 419 | 324 473 | 429 419 | 68% | 100%
Compensation of Employees | 2 161 210 | - 5 650 | 2 155 560 | 1 499 029 | 2 011 809 | 70% | 93%
Goods and Services | 628 958 | - 228 906 | 400 052 | 258 460 | 389 253 | 54% | 97%
 | 11 509 821 | 247 173 | 11 756 994 | 8 675 834 | 11 602 531 | 73% | 99%
Transfer Payments |  |  |  |  |  |  | 
Property Rates | 1 774 457 | 41 522 | 1 815 979 | 1 270 160 | 1 815 979 | 73% | 100%
Total Current / Transfer Expenditure | 13 284 278 | 288 695 | 13 572 973 | 9 945 995 | 13 418 510 | 73% | 99%
Capital Payments |  |  |  |  |  |  | 
Refurbishments | 1 574 936 | - 985 268 | 589 668 | 446 765 | 589 668 | 49% | 100%
DPW Capital | 985 704 | - 388 910 | 596 794 | 368 014 | 586 941 | 62% | 98%
Machinery and Equipment | 42 970 | 10 728 | 53 698 | 13 102 | 53 440 | 30% | 100%
Client Capital | 2 523 618 | - 480 809 | 2 042 809 | 1 030 993 | 1 316 061 | 50% | 64%
 | 5 127 228 | -1 844 259 | 3 282 969 | 1 858 874 | 2 546 109 | 52% | 78%
Total Expenditure | 18 411 506 | -1 555 564 | 16 855 942 | 11 804 869 | 15 964 619 | 68% | 95%
*Further budget movements were implemented to ensure optimal expenditure. The baseline was also reduced in line with the reduction in the accommodation charges

## Slide 33
Cleaning and Gardening:
  This budget is at 100% expenditure against a budget allocation of R 346 m. The budget was reduced from R389 million.
Private Leases:
  Expenditure is at 100%. The allocation is based on inputs from the Regions detailing the individual contracts. This is a recoverable budget and the revenue will adjust in line with the expenditure.
Maintenance:
  This budget is at 100% expenditure against a budget of R 2.2b. Reallocations were done during September and an amount of R 814 million was added based on inputs from the Regions. As reported previously, the increase was mainly due to repair projects that were late to implementation and accruals from previous years. The budget was fully spent.
Repair:
  The budget was reduced by R 424 million to absorb the cut in accommodation charges and therefore 100% of the budget was spent. Delays were being experienced on several projects and an underspending was projected at this stage.
  Municipal Services:
  100% of the R 430 m budget was spent. This budget’s spending depends on consumption of utilities and fluctuates from month to month. The budget was reduced by R 39 million.
Compensation of Employees:
  93% of this R 2.1 billion budget was spent. There were 510 vacancies and R 144 million was not spent at the end of the financial year. Internal promotions causes a constant vacancy rate although recruitment is effectively implemented
Budget Analysis (100% time lapse)

## Slide 34
Goods and Services
97% of the allocated budget was spent after the budget was reduced by R 83 billion. Underspending can be attributed to the relationship with the filling of positions.
Property Rates:
100% of the increase allocation of R 1.8 billion was spent at the end of March. This is a 0.2% increase of the budget, but in line with increases expected.
Refurbishments:
  The budget was reduced by R 318 million to absorb the cut in accommodation charges and therefor 100% of the budget was spent. Delays were being experienced on several projects and an underspending was projected at this stage
DPW Infrastructure:
  98% of the budget was spent. Delays were being experienced on a few projects and an underspending of R 10 million occurred.
Machinery and Equipment:
  100% of the increased allocation of R 53 million was spent. The increase is due to long overdue Video Conferencing equipment that was delivered.
Client Capital:
  64% of the budget was spent. Delays were being experienced on several projects and the budget underspent by R 727 million
Budget Analysis Cont.

## Slide 35
Quarterly Actual Revenue
Chart: 
| Accommodation Charges – State Owned | Accommodation Charges - Client projects | Accommodation Charges – Rental Debtors | Accommodation Charges - Private Leases | Municipal Services Management Fees | Other | DPWI Transfer
Q1 | 0.05 | 0.24 | 0.18 | 0.18 | 0.13 | 0.08 | 0.27
Q2 | 0.32 | 0.4 | 0.37 | 0.45 | 0.3 | 0.09 | 0.54
Q3 | 0.53 | 0.6 | 0.49 | 0.71 | 0.4 | 0.23 | 0.88
Q4 | 1.03 | 0.79 | 0.77 | 0.94 | 0.62 | 0.29 | 1

## Slide 36
Quarterly Expenditure
Chart: 
| Cleaning and Gardening | Leases | Maintenance | Repair | Municipal Services - PMTE | Compensation of Employees | Goods and Services | Property Rates | Refurbishments | DPW Capital | Machinery and Equipment | Client Capital
Q1 | 0.23 | 0.24 | 0.33 | 0.08 | 0.29 | 0.23 | 0.11 | 0.23 | 0.11 | 0.11 | 0.06 | 0.17
Q2 | 0.43 | 0.52 | 0.5 | 0.25 | 0.53 | 0.44 | 0.29 | 0.42 | 0.33 | 0.25 | 0.18 | 0.3
Q3 | 0.65 | 0.8 | 0.76 | 0.43 | 0.68 | 0.7 | 0.54 | 0.73 | 0.49 | 0.62 | 0.3 | 0.5
Q4 | 1 | 1 | 1 | 1 | 1 | 0.93331 | 0.9731 | 1 | 1 | 0.98349 | 0.99519 | 0.64424

## Slide 37
Budget Adjustments
 | Original Budget ENE | Revision | Revised Budget
 | R'000 | R'000 | R'000
Revenue/Receipts |  |  | 
Accommodation Charges – State Owned | 5 877 897 | - 809 327 | 5 068 570
Accommodation Charges - Client projects | 2 523 618 | - 480 809 | 2 042 809
Accommodation Charges - Private Leases | 5 197 847 | 275 419 | 5 473 266
Augmentation | 4 453 670 | - 540 847 | 3 912 823
Other | 385 474 | 0 | 385 474
Total Revenue | 18 411 506 | -1 555 564 | 16 855 942
Expenditure |  |  | 
Cleaning and Gardening | 360 531 | - 13 954 | 346 577
Leases | 5 364 450 | 275 419 | 5 639 869
Maintenance | 1 415 835 | 834 178 | 2 250 013
Repair | 1 109 986 | - 574 481 | 535 505
Municipal Services - PMTE | 468 851 | - 39 432 | 429 419
Compensation of Employees | 2 161 210 | - 5 650 | 2 155 560
Goods and Services | 628 958 | - 228 906 | 400 052
Property Rates | 1 774 457 | 41 522 | 1 815 979
Refurbishments | 1 574 936 | - 985 268 | 589 668
DPW Capital | 985 704 | - 388 910 | 596 794
Machinery and Equipment | 42 970 | 10 728 | 53 698
Client Capital | 2 523 618 | - 480 809 | 2 042 809
Total Expenditure | 18 411 506 | -1 555 564 | 16 855 942

## Slide 38: Debtors Age Analysis 31 December 2022 – Quarter 3
Categories | Current | 30 Days | 60 Days+ | Total 2022/23 | Prev Years | Total
 | R’000 | R’000 | R’000 | R’000 | R’000 | R’000
Accommodation (State Owned) | 18 712 | 17 334 | 1 493 406 | 1 529 452 | 1 510 133 | 3 039 585
Accommodation (Private) | 352 388 | 66 036 | 273 477 | 691 901 | 634 196 | 1 326 098
Municipal Services | 244 245 | 354 433 | 762 014 | 1 360 692 | 4 657 939 | 6 018 631
PACE | 124 596 | 10 567 | 33 010 | 168 173 | 103 536 | 271 710
Recoverable: CA | 63 753 | 2 063 | 32 839 | 98 655 | 175 762 | 274 417
Total | 803 694 | 450 433 | 2 594 746 | 3 848 873 | 7 081 566 | 10 930 440
 |  |  |  | 35% | 65% | 

## Slide 39: Debtors Age Analysis 31 March 2023 – Quarter 4
Categories | Current | 30 Days | 60 Days+ | Total 2022/23 | Prev Years | Total
 | R’000 | R’000 | R’000 | R’000 | R’000 | R’000
Accommodation (State Owned) | 26 007 | 101 385 | 231 086 | 358 478 | 1 496 192 | 1 854 670
Accommodation (Private) | 110 409 | 49 307 | 71 802 | 231 519 | 902 838 | 1 134 358
Municipal Services | 394 324 | 205 467 | 857 499 | 1 457 290 | 4 653 413 | 6 110 703
PACE | 85 353 | 2 272 | 16 569 | 104 195 | 102 670 | 206 864
Recoverable: CA | 32 557 | 7 524 | 23 919 | 64 000 | 175 469 | 239 469
Total | 648 650 | 365 955 | 1 200 875 | 2 215 482 | 7 330 582 | 9 546 064
 |  |  |  | 23% | 77% | 

## Slide 40
Recommendations
It is recommended that the Portfolio Committee:
Notes the Q3 and Q4 non-Financial and Financial performance of the Department

## Slide 41
National Department of Public Works (NDPW)
Head Office: Public Works CGO Building Cnr Bosman and Madiba Pretoria Central Private Bag X65 Pretoria 0001
Website: http://www.publicworks.gov.za
Thank You
Thank you