## Slide 1: DEPARTMENT OF HUMAN SETTLEMENTS’ QUARTER 4 PRESENTATION (JANUARY TO MARCH 2023) TO THE PORTFOLIO COMMITTEE ON HUMAN SETTLEMENTS DATE: 31 May 2023 Delivered ON BEHALF Ms. M.T. KUBAYI, (MP) MINISTER OF HUMAN SETTLEMENTS

## Slide 2: PRESENTATION OUTLINE
Purpose
Departmental Budget Structure
Quarter 4 Performance as per approved Annual Performance Plan 2022/2023
An Overview Of Financial Performance
Conditional Grants Performance as at 31 March 2023
Observations & Conclusions (Non-financials)
Observations & Conclusions (Financials)
8. Recommendations

## Slide 3
1. PURPOSE
To present the Departmental 2022/23 Quarter 4 performance to the Portfolio Committee on Human Settlements.

## Slide 4
2. DEPARTMENTAL BUDGET STRUCTURE

## Slide 5
The budget structure of the department is divided into five programmes:
  Programme 1: Administration (ADM)
  Purpose: Provide strategic leadership, management, and support services to the Department.
  Programme 2: Integrated Human Settlements Planning and Development Programme (IHSPDP)
  Purpose: Manage the development of policy, planning and research in the creation of sustainable and integrated human settlements, oversee the delivery of the integrated residential development programme, provide public entity oversight, and coordinate intergovernmental partnerships with stakeholders
  Programme 3: Informal Settlements Programme (ISUP)
  Purpose: Provide policy, planning and capacity support for upgrading informal settlements, and oversee implementation of the Informal Settlements Upgrading Programme in terms of Volume 4, Part 3 of the 2009 Housing Code.
2.DEPARTMENTAL BUDGET STRUCTURE

## Slide 6: DEPARTMENTAL BUDGET STRUCTURE
  Programme 4: Rental and Social Housing Programme (RSHP)
  Purpose: Promote the provision of affordable rental housing, monitor the performance of the Social Housing Regulatory Authority (SHRA), and develop capabilities in the rental housing sector through intergovernmental collaboration and evidence-based research
  Programme 5: Affordable Housing Programme (AHP)
  Purpose: Facilitate the provision of affordable housing finance, monitor market trends, and develop research and policies that respond to demand. Oversee housing finance entities that report to the Minister.

## Slide 7: 3. QUARTER 4 PERFORMANCE AS PER APPROVED ANNUAL PERFORMANCE PLAN 2022/2023 (OVERALL PERFORMANCE PER PROGRAMME)

## Slide 8: PERFORMANCE MEASUREMENT
 | Target Achieved (100%)
 | Partially Achieved (50% - 99%) Remedial action is needed to avoid this / there is progress, but the target is not yet achieved.
 | Not Achieved (0% - 49%) Certainty that the target will not be achieved or was not achieved in the planned timeframes – major remedial action and urgent intervention is required / the target is far from being reached or not going to be achieved at all

## Slide 9
Quarter 4 Overall Performance
Chart: 
| Achieved (%) | Partially Achieved (%) | Not Achieved (%)
 | 72.5 | 25 | 2.5

## Slide 10
Quarter 4 Overall Performance
Chart: Number of Targets
| Programme 1 | Programme 2 | Programme 3 | Programme 4 | Programme 5 | DHS
Approved | 12 | 21 | 2 | 1 | 4 | 40
Achieved | 11 | 15 | 1 | 1 | 1 | 29
Partially Achieved | 1 | 6 | 1 | 0 | 2 | 10
Not Achieved | 0 | 0 | 0 | 0 | 1 | 1

## Slide 11
Performance Trend
Chart: 
| Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4
 | 58 | 62 | 71 | 72

## Slide 12
3.1 ADMINISTRATION
Performance Indicators | 2022/23 Annual Target as per APP | Quarter 4 Target as per APP | Quarter 4 Output | Deviation | Reason for Deviation | Corrective Action
Percentage compliance with statutory tabling and prescripts | 100% compliance with statutory prescripts | 100% compliance with statutory prescripts | 80% compliance with statutory prescripts | -20% non-compliance with statutory prescripts | Some of the furnished Draft Replies had to be returned for amendments, including incomplete info provided by municipalities & provinces. Total PQs: 31 Complied with: 21 Non-compliance: 10 | Continue to ensure strict adherence to the approved SOP as well as continue to liaise directly with other spheres of government
Percentage implementation of the approved Internal Audit Plan | 100% implementation of the approved internal audit plan | 100% implementation of the approved internal audit plan | 100% implementation of the approved internal audit plan | None | Not applicable | Not applicable
Percentage implementation of the approved Risk Management Implementation Plan | 100% implementation of the approved Risk Management Implementation Plan | 100% implementation of the approved Risk Management Implementation Plan | 100% implementation of the approved Risk Management Implementation Plan | None | Not applicable | Not applicable

## Slide 13
3.1 ADMINISTRATION
Performance Indicators | 2022/23 Annual Target as per APP | Quarter 4 Target as per APP | Quarter 4 Output | Deviation | Reason for Deviation | Corrective Action
Percentage execution of the approved anti-fraud and corruption implementation plan | 100% execution of the approved anti-fraud and corruption implementation plan | 100% execution of the approved anti-fraud and corruption implementation plan | 100% execution of the approved anti-fraud and corruption implementation plan | None | Not applicable | Not applicable
Percentage implementation of the HR Implementation Plan | 100% implementation of the HR Implementation Plan | 100% implementation of the Human Resource Implementation Plan | 100% implementation of the Human Resource Implementation Plan | None | Not applicable | Not applicable
Percentage implementation of the approved annual ICT plan | 100% implementation of the approved annual ICT plan | 100% implementation of the approved annual ICT plan | 100% implementation of the approved annual ICT plan | None | Not applicable | Not applicable
Percentage implementation of approved communication plan | 100% implementation of the approved communication plan | 100% implementation of the approved communication plan | 100% implementation of the approved communication plan | None | Not applicable | Not applicable

## Slide 14
3.1 ADMINISTRATION
Performance Indicators | 2022/23 Annual Target as per APP | Quarter 4 Target as per APP | Quarter 4 Output | Deviation | Reason for Deviation | Corrective Action
2023/24 Human Settlements Grants Framework Approved | 2023/24 Human Settlements Grants Framework Approved | 2023/24 Human Settlements Grants Framework Approved | Approved 2023/24 Human Settlements Grants Framework | None | Not applicable | Not applicable
Number of quarterly assessments conducted on human settlements grants | 8 quarterly assessments conducted on human settlements grants (HSDG & USDG) | 1 (1x 3rd quarter-previous financial year) quarterly assessment conducted on Human Settlements Grant (HSDG) | 1 (1x 3rd quarter-previous financial year) quarterly assessment conducted on Human Settlements Grant (HSDG | None | Not applicable | Not applicable
 |  | 1 (1x 2nd quarter- previous financial year) quarterly assessment conducted on Human Settlements Grant (USDG) | 1 (1x 2nd quarter- previous financial year) quarterly assessment conducted on Human Settlements Grant (USDG) | None | Not applicable | Not applicable
Number of quarterly financial performance analysis conducted on ISUPG | 8 quarterly financial performance analyses conducted on ISUPG | 1 (1x 3rd quarter- previous financial year) quarterly financial performance analysis conducted on ISUPG for Provinces | 1 (1x3rd quarter- previous financial year) quarterly financial performance analysis conducted on ISUPG for Provinces | None | Not applicable | Not applicable
 |  | 1 (1x 2nd quarter- previous financial year) quarterly financial performance analysis conducted on ISUPG for Metros | 1 (1x 2nd quarter- previous financial year) quarterly financial performance analysis conducted on ISUPG for Metros | None | Not applicable | Not applicable

## Slide 15
3.2 INTEGRATED HUMAN SETTLEMENTS PLANNING AND DEVELOPMENT PROGRAMME
Performance Indicators | 2022/23 Annual Target as per APP | Quarter 4 Target as per APP | Quarter 4 Output | Deviation | Reason for Deviation | Corrective Action
Number of analysis reports completed on the total Human Settlements allocation in PDAs | 2 analysis reports completed on the total Human Settlements allocation in PDAs | 1 report on the total human settlement’s allocation in PDAs | 1 analysis report on the total Human Settlements allocation in PDAs was completed, however sector investments could not be verified | The 3 sources of grants are HSDG, USDG and Sector investments. The information for sector investments was not obtained. | The sector investment data could not be verified against a credible source. | Further consultation will be made with National Treasury and Sector departments to obtain expenditure reports.

## Slide 16
3.2 INTEGRATED HUMAN SETTLEMENTS PLANNING AND DEVELOPMENT PROGRAMME
Performance Indicators | 2022/23 Annual Target as per APP | Quarter 4 Target as per APP | Quarter 4 Output | Deviation | Reason for Deviation | Corrective Action
Number of analysis reports completed per year on integrated implementation programmes for priority development areas | 2 analysis reports completed per year on integrated implementation programmes for priority development areas | 1 report on integrated implementation programmes for priority development areas completed per year | 1 report on integrated implementation programmes for priority development areas completed per year | None | Not applicable | Not applicable
Number of analysis reports completed on land acquired during 2014-2019 within PDA’s rezoned | 2 analysis reports completed on land acquired during 2014-2019 within PDA’s rezoned | 1 analysis report completed on land acquired during 2014-2019 within PDA’s rezoned | 1 analysis report completed on land acquired during 2014-2019 within PDA’s rezoned however, the rezoning was not achieved | No hectares of land rezoned within PDAs | The balance of the land to be rezoned is in WC, NC, and NW. Due to funding challenges in Provinces of WC, NC, and NW, not all parcel of land could be rezoned in quarter 4. | Provinces have committed to budget for funding in the 2023/24 financial year to ensure rezoning of remaining land parcels.
*NB The information for land rezoned in Gugulethu, Western Cape is 0.77 hectors, but it was received after the end of the quarter. |  |  |  |  |  | 

## Slide 17
3.2 INTEGRATED HUMAN SETTLEMENTS PLANNING AND DEVELOPMENT PROGRAMME
Performance Indicators | 2022/23 Annual Target as per APP | Quarter 4 Target as per APP | Quarter 4 Output | Deviation | Reason for Deviation | Corrective Action
Number of research reports completed | 3 research reports completed: • Exploration of Indigenous Knowledge Systems and alternative technology in the provision of Enhanced Peoples Housing Process in the rural South Africa. • Economic impact of housing programme • Research on the extent of housing support provided to beneficiaries of 1996 | 3 research reports completed: • Exploration of Indigenous Knowledge Systems and alternative technology in the provision of Enhanced Peoples Housing Process in the rural South Africa. • Economic impact of housing programme • Research on the extent of housing support provided to beneficiaries of 1996 | 2 research reports completed, that is, Report on exploration of indigenous knowledge systems and alternative technology in the provision of Enhanced Peoples Housing Process in the rural South Africa and the research report on the extent of housing support provided to beneficiaries of 1996 | The research report on Economic impact of housing programme was not done. | The research report could not be completed within the period under review due to delays in procurement processes | The economic impact study has been planned for the new financial year 2023/2024
Number of policies developed | 9 policies developed: Policy Foundation for Housing and Human Settlements developed | Policy Foundation for Housing and Human Settlements developed | Policy Foundation for Housing and Human Settlements developed | None | Not applicable | Not applicable

## Slide 18
3.2 INTEGRATED HUMAN SETTLEMENTS PLANNING AND DEVELOPMENT PROGRAMME
Performance Indicators | 2022/23 Annual Target as per APP | Quarter 4 Target as per APP | Quarter 4 Output | Deviation | Reason for Deviation | Corrective Action
Number of policies developed | Procurement Policy for housing and Human Settlements developed | Procurement Policy for housing and Human Settlements developed | Procurement Policy for housing and Human Settlements developed | None | Not applicable | Not applicable
 | Policy Programme on Upgrading of Informal Settlements developed | 1 Policy Programme on Upgrading of Informal Settlements developed | 1 Policy Programme on Upgrading of Informal Settlements developed | None | Not applicable | Not applicable
 | Rent to Buy Policy Programme developed | Rent to Buy Policy Programme developed | Rent to Buy Policy Programme developed | None | Not applicable | Not applicable
 | Small Scale Rental Policy Programme developed | Small Scale Rental Policy Programme developed | Small Scale Rental Policy Programme developed | None | Not applicable | Not applicable
 | Reformed Social Housing Policy Programme developed | Reformed Social Housing Policy Programme developed | Reformed Social Housing Policy Programme developed | None | Not applicable | Not applicable
 | Consumer Education Policy Programme | Consumer and Borrower Education Policy Programme developed | Consumer and Borrower Education Policy Programme developed | None | Not applicable | Not applicable

## Slide 19
3.2 INTEGRATED HUMAN SETTLEMENTS PLANNING AND DEVELOPMENT PROGRAMME
Performance Indicators | 2022/23 Annual Target as per APP | Quarter 4 Target as per APP | Quarter 4 Output | Deviation | Reason for Deviation | Corrective Action
Number of policies developed | Norms and standards for Affordable Housing | Norms and standards for Affordable Housing developed | Norms and standards for Affordable Housing developed | None | Not applicable | Not applicable
 | Employer Assisted Housing Policy Programme | Employer Assisted Housing Policy Programme developed | Employer Assisted Housing Policy Programme developed | None | Not applicable | Not applicable
Number of reports on entities performance monitored | 4 reports on entities performance monitored | 1 report on entities performance monitored | 1 report on entities performance monitored | None | Not applicable | Not applicable
Number of monitoring reports on the set aside for the designated groups | 4 Monitoring reports on the set aside for designated groups | 1 Monitoring report on the set aside for the designated groups | 1 Monitoring report on the set aside for the designated groups not completed | Outstanding POE from Entities Information on ISUPG and people with disabilities | Entities POE was not submitted Late submission of information by Provinces & Metros Information on ISUPG and People with Disability not submitted | Compliance letters sent to Provinces & Metros

## Slide 20
3.2 INTEGRATED HUMAN SETTLEMENTS PLANNING AND DEVELOPMENT PROGRAMME
Performance Indicators | 2022/23 Annual Target as per APP | Quarter 4 Target as per APP | Quarter 4 Output | Deviation | Reason for Deviation | Corrective Action
Number of reports on projects monitored as per approved business plans | 4 Reports on projects monitored as per approved business plans | 1 Report on projects monitored as per approved business plans | 1 Report on projects monitored as per approved business plans | None | Not applicable | Not applicable
Number of reports on blocked projects monitored | 4 Reports on blocked projects monitored | 1 Report on blocked projects monitored | 1 Report on blocked projects monitored | None | Not applicable | Not applicable
Number of reports on the monitoring of MTSF Sector Indicators | 4 Reports on the monitoring of MTSF Sector Indicators | 1 Report on the monitoring of MTSF Sector Indicators | 1 Report on the monitoring of MTSF Sector Indicators | None | Not applicable | Not applicable
Number of evaluation studies completed | Evaluation studies completed: Implementation evaluation of the Operational Capital Programme (OPSCAP) | Evaluation studies completed: Implementation evaluation of the Operational Capital Programme (OPSCAP) | Draft report on Evaluation study completed: Implementation evaluation of the Operational Capital Programme (OPSCAP) | Evaluation study not completed: Implementation evaluation of the Operational Capital Programme (OPSCAP) | Late appointment of the service provider | Evaluation study will be completed in the next quarter

## Slide 21
3.2 INTEGRATED HUMAN SETTLEMENTS PLANNING AND DEVELOPMENT PROGRAMME
Performance Indicators | 2022/23 Annual Target as per APP | Quarter 4 Target as per APP | Quarter 4 Output | Deviation | Reason for Deviation | Corrective Action
Number of evaluation studies completed | 1 Design and implementation for ISUPG evaluation study completed | 1 Design and implementation for ISUPG evaluation study completed | 1 Design and implementation for ISUPG evaluation study not completed. The draft Inception report was done | 1 Design and implementation for ISUPG evaluation study not completed | Late appointment of the service provider | Evaluation study will be completed in quarter 2 of the next financial year
Number of reports on intergovernmental relations programmes implemented | 4 reports on intergovernmental relations programmes implemented | 1 report on intergovernmental relations programmes implemented | 1 report on intergovernmental relations programmes implemented | None | Not applicable | Not applicable

## Slide 22
3.3 INFORMAL SETTLEMENTS PROGRAMME
Performance Indicators | 2022/23 Annual Target as per APP | Quarter 4 Target as per APP | Quarter 4 Output | Deviation | Reason for Deviation | Corrective Action
Number of Provinces and Metros provided with support in the upgrading of informal settlements to Phase 3 of UISP | Support provided to 9 Provinces and 8 Metros in the upgrading of informal settlements to Phase 3 of UISP | Support provided to 9 Provinces and 8 Metros for planning in the upgrading of informal settlements | 9 Provinces and 8 Metros were supported for planning in the upgrading of informal settlements through the assessment of the draft Provincial business plans and giving feedback to provinces, however all provincial business plans were not approved by the National Department. Monitor and report progress of informal settlements upgrading projects in 9 Provinces and 8 Metros | Letters for the approval of business plans were submitted after the end of the quarter, except for 3 provinces (EC, GP & FS) | The Provincial Business plans were not ready for approval by the end of Quarter 4 | The National department will continue to provide support to the provinces
 |  | Monitor and report progress of informal settlements upgrading projects in 9 Provinces and 8 Metros | Informal settlements upgrading projects in 9 Provinces and 8 Metros were monitored. Report on progress of informal settlements upgrading projects prepared | None | Not applicable | Not applicable

## Slide 23
3.4 RENTAL AND SOCIAL HOUSING AND PROGRAMME
Performance Indicators | 2022/23 Annual Target as per APP | Quarter 4 Target as per APP | Quarter 4 Output | Deviation | Reason for Deviation | Corrective Action
National Rental Housing Plan implemented | National Rental Housing Plan developed | National Rental Housing Plan developed | National Rental Housing Plan developed | None | Not applicable | Not applicable

## Slide 24
3.5 AFFORDABLE HOUSING PROGRAMME
Performance Indicators | 2022/23 Annual Target as per APP | Quarter 4 Target as per APP | Quarter 4 Output | Deviation | Reason for Deviation | Corrective Action
Affordable housing mining implementation plans implemented | Six (6) Affordable Housing Programme agreements for Mining Communities developed | Six (6) affordable housing programme agreements for mining communities developed | Two (2) affordable housing programme agreement for mining communities developed | Four (4) affordable housing programme agreements for mining communities were not developed. | The Department did not have the additional capacity to achieve the target. | The department is in the process of appointing the professional service providers. The target will be deferred to the next financial year.
Number of quarterly reports on title deeds registered | 4 Quarterly Reports on title deeds registered | One (1) Quarterly Report on title deeds registered | One (1) Quarterly Report on title deeds registered not completed | Three provinces (EC, WC and NW) submitted inaccurate performance information, whereas GP did not submit at all and KZN did not submit new title deeds. | The two provinces did not submit, despite follow-up requests for information. | The department will ensure closer monitoring of the target in the next financial year.

## Slide 25
3.5 AFFORDABLE HOUSING PROGRAMME
Performance Indicators | 2022/23 Annual Target as per APP | Quarter 4 Target as per APP | Quarter 4 Output | Deviation | Reason for Deviation | Corrective Action
National Unblocking Programme implemented | National Unblocking Programme (NUP) developed | National Unblocking Programme (NUP) developed | National unblocking programme (NUP) developed | None | Not applicable | Not applicable
Number of reports on job opportunities created | 4 Quarterly Reports on the number of job opportunities created | One (1) Quarterly Report on the number of job opportunities created | One (1) Quarterly Report on the number of job opportunities created not completed | PoE from Mpumalanga to support figures reported was not submitted. | No standardized format to collect data for jobs created. | The department will issue a directive with a standardized format for reporting on jobs created.

## Slide 26: 4. AN OVERVIEW OF FINANCIAL PERFORMANCE

## Slide 27: Departmental Expenditure 31 March 2023
Programmes R`000 | Total Allocation | Commitments | Expenditure | Variance | % Spent
1: Administration | R 562 592 | R 12 248 | R 482 516 | R 80 076 | 86%
2: Integrated human settlements planning and development | R 22 028 756 | R 8 664 | R 21 971 570 | R 57 186 | 100%
3: Informal settlements | R 9 344 697 | R 168 | R 8 914 656 | R 430 041 | 95%
4: Rental and social housing | R 947 558 | R 0 | R 906 894 | R 40 664 | 96%
5: Affordable housing | R 594 871 | R 16 | R 581 869 | R 13 002 | 98%
Total | R 33 478 474 | R 21 097 | R 32 857 505 | R 620 969 | 98%
Economic Classification R`000 | Total Allocation | Commitments | Expenditure | Variance | % Spent
Compensation of employees | R 422 473 | R 0 | R 370 810 | R 51 663 | 88%
Goods and services | R 519 494 | R 21 018 | R 334 734 | R 184 760 | 64%
Interest Paid | R 30 | R 0 | R 28 | R 2 | 95%
Payments For Financial Assets | R 217 | R 0 | R 174 | R 43 | 80%
Transfers and subsidies | R 32 517 109 | R 0 | R 32 141 743 | R 375 366 | 99%
Payments for capital assets | R 19 151 | R 79 | R 10 015 | R 9 136 | 52%
Total | R 33 478 474 | R 21 097 | R 32 857 505 | R 620 969 | 98%

## Slide 28: Operational Expenditure by Programme as at 31 March 2023 2023
Programmes R`000 | Total Allocation | Commitments | Expenditure | Variance | % Spent
1: Administration | R 561 179 | R 12 248 | R 481 226 | R 79 953 | 86%
2: Integrated human settlements planning and development | R 152 936 | R 8 664 | R 95 755 | R 57 181 | 63%
3: Informal settlements | R 99 726 | R 168 | R 41 803 | R 57 923 | 42%
4: Rental and social housing | R 59 823 | R 0 | R 19 162 | R 40 661 | 32%
5: Affordable housing | R 87 701 | R 16 | R 77 816 | R 9 885 | 89%
Total | R 961 365 | R 21 096 | R 715 762 | R 245 603 | 74%
Economic Classification R`000 | Total Allocation | Commitments | Expenditure | Variance | % Spent
Compensation of employees | R 422 473 | R 0 | R 370 810 | R 51 663 | 88%
Goods and services | R 519 494 | R 21 018 | R 334 734 | R 184 760 | 64%
Interest Paid | R 30 | R 0 | R 28 | R 2 | 95%
Payments For Financial Assets | R 217 | R 0 | R 174 | R 43 | 80%
Payments for capital assets | R 19 151 | R 79 | R 10 015 | R 9 136 | 52%
Total | R 961 365 | R 21 097 | R 715 762 | R 245 603 | 74%

## Slide 29: Grants and Transfer Payments as at 31 March 2023
Transfer Payments R`000 | Total Allocation | Transferred | Variance | % Transferred
Grants | R 30,852,784 | R 30,480,735 | R 372,049 | 99%
Total of grants to Provinces | R 19,172,463 | R 18,802,938 | R 369,525 | 98%
Human Settlements Development Grant | R 14,255,610 | R 14,255,610 | R 0 | 100%
Informal Settlements Upgrading Partnership Grant - Provinces | R 4,121,089 | R 4,121,087 | R 2 | 100%
Provincial Emergency Housing Grant | R 795,764 | R 426,241 | R 369,523 | 54%
Total of grants to Municipalities | R 11,680,321 | R 11,677,797 | R 2,524 | 100%
Urban Settlements Development Grant | R 7,352,273 | R 7,352,273 | R 0 | 100%
Informal Settlements Upgrading Partnership Grant - Municipalities | R 4,272,636 | R 4,272,636 | R 0 | 100%
Municipal Emergency Housing Grant | R 55,412 | R 52,888 | R 2,524 | 95%
Entities | R 1,652,487 | R 1,652,487 | R 0 | 100%
Social Housing Regulatory Authority: Operational | R 72,738 | R 72,738 | R 0 | 100%
Social Housing Regulatory Authority: Institutional Investment | R 23,534 | R 23,534 | R 0 | 100%
Social Housing Regulatory Authority: Consolidated Capital Grant | R 791,144 | R 791,144 | R 0 | 100%
Community Schemes Ombuds Services | R 24,817 | R 24,817 | R 0 | 100%
Housing Development Agency | R 242,716 | R 242,716 | R 0 | 100%
National Housing Finance Corporation: FLISP | R 478,028 | R 478,028 | R 0 | 100%
National Housing Finance Corporation: FLISP support | R 19,510 | R 19,510 | R 0 | 100%
Departmental Transfers | R 11,838 | R 8,530 | R 3,308 | 72%
Scholarship Programme | R 5,298 | R 2,211 | R 3,087 | 42%
UN Habitat | R 2,523 | R 2,523 | R 0 | 100%
Cities Alliance | R 1,597 | R 1,597 | R 0 | 100%
Households | R 2 420 | R 2 190 | R 230 | 91%
Total | R 32 517 109 | R 32 141 743 | R 375 366 | 99%

## Slide 30: Invoices paid
Month | Total no Paid |  | Invoices paid after 30 days | 
 | No. | Amount | No. | Amount
Apr-22 | 256 | R 17 189 572 | 0 | R 0
May-22 | 333 | R 13 725 919 | 0 | R 0
Jun-22 | 363 | R 20 045 670 | 20 | R 4 320 796
Jul-22 | 315 | R 33 836 794 | 8 | R 88 348
Aug-22 | 524 | R 32 594 527 | 3 | R 2 615
Sep-22 | 411 | R 21 485 248 | 0 | R 0
Oct-22 | 345 | R 30 102 169 | 0 | R 0
Nov-22 | 748 | R 39 090 467 | 0 | R 0
Dec -22 | 410 | R 29 526 579 | 0 | R0
Jan -23 | 427 | R 19 565 731 | 0 | R0
Feb -23 | 508 | R 25 559 866 | 0 | R0
Mar -23 | 504 | R 76 962 706 | 0 | R0
Total | 5 139 | R 359 640 464 | 31 | R 4 411 759

## Slide 31
5. CONDITIONAL GRANTS PERFORMANCE AS AT 31 March 2023

## Slide 32: Human Settlements Development Grant (HSDG) Expenditure as at 31 March 2023
Year to date (1 April 2022 -31 March 2023 ) |  |  |  |  |  |  |  | 
Provinces | Voted Funds | Reallocated Funds | Roll Over from 2021/22 | Total Available | Spent by Provinces | Unspent against Total available | % Spent against Total Available | % Unspent against Total Available
 | R'000 |  |  |  |  |  |  | 
Eastern Cape | 1 542 022 | - | 50 744 | 1 592 766 | 1 592 762 | 4 | 100 | 0
Free State | 813 041 | - 100 000 | 26 639 | 739 680 | 244 902 | 494 778 | 33 | 77
Gauteng | 3 955 283 | - | 17 094 | 3 972 377 | 3 970 177 | 2 200 | 100 | 0
KwaZulu-Natal | 2 935 224 | - |  | 2 935 224 | 2 574 884 | 360 340 | 88 | 12
Limpopo | 906 953 | - 100 000 | 189 487 | 996 440 | 991 734 | 4 706 | 100 | 0
Mpumalanga | 924 416 | 100 000 |  | 1 024 416 | 1 020 426 | 3 990 | 100 | 0
Northern Cape | 273 541 | 100 000 |  | 373 541 | 373 542 | -1 | 100 | 0
North West | 1 276 712 | - | 31 174 | 1 307 886 | 1 304 740 | 3 146 | 100 | 0
Western Cape | 1 628 418 | - |  | 1 628 418 | 1 524 846 | 103 572 | 94 | 6
Total | 14 255 610 | - | 315 138 | 14 570 748 | 13 598 013 | 972 735 | 93 | 7
HSDG 2022/23 budget was R14.57 billion (inclusive of R315.1 million of rollovers); with a reported expenditure of R13.59 billion (93%) as at 31 March 2023. R972.7 million remains unspent. Total expenditure increased by R1.2 billion, from R2.7 billion in February to R3.9 billion in March 2023. Free State is the lowest performing Provinces at 33% expenditure, despite the R100 million stopped. Limpopo was able to report 100% expenditure after the stopping of R100 million. MP and NC also reported 100% expenditures, including the additional reallocations of R100 million each. The 100% reported expenditures for EC, GP, LP and NW, include funds transferred to other organs for State, whose performance has not been reported on. |  |  |  |  |  |  |  | 

## Slide 33: April 2022 – MARCH 2023 (12 MONTHS): AGAINST ANNUAL TARGET
Province | Business Plan Target: Serviced Sites in 2022/23 (APR'22-MAR'23) | Serviced Sites Delivered: 2022/23 (APR'22-MAR'23) | Percentage Achievement | Business Plan Target: Houses / Units in 2022/23 (APR'22-MAR'23) | Houses / Units Delivered: 2022/23 (APR'22-MAR'23) | Percentage Achievement
EC | 6 205 | 4 386 | 71% | 7 879 | 5 557 | 71%
FS | 4 726 | 2 037 | 43% | 1 675 | 311 | 19%
GP | 10 002 | 8 642 | 86% | 9 484 | 6 982 | 74%
KZN | 925 | 1 259 | 136% | 11 461 | 9 129 | 80%
LP | 1 484 | 379 | 26% | 4 522 | 5 103 | 113%
MP | 3 820 | 3 830 | 100% | 3 437 | 1 912 | 56%
NC | 691 | 2 221 | 321% | 397 | 173 | 44%
NW | - | 7 245 | N/A | 4 879 | 3 918 | 80%
WC | 1 043 | 875 | 84% | 8 463 | 5 815 | 69%
Total | 28 896 | 30 874 | 107% | 52 197 | 38 900 | 75%

## Slide 34: Informal Settlements Upgrading Partnership Grant (ISUPG) Provinces Expenditure Performance as at 31 March 2023
ISUPG 2022/23 budget was R4.4 billion (inclusive of rollovers); with R3.9 billion (89%) spent as at 31 March 2023, with R490 million remaining unspent, including R294 million of rollovers.
Total expenditure increased by R1.2 billion, from R2.7 billion in February to R3.9 billion in March 2023.
Free State is the lowest performing Provinces with only 21% spending rate against the total available funds.
Limpopo spent 63% of its total available funds, regardless of the R44.7 million stopped.
Provinces | Voted Funds | Year to date (1 April 2022 - 31 March 2023 ) |  |  |  |  |  |  | 
 |  | Rollover 2021/22 | Funds Stopped and Reallocated 2022/23 | Total Available Funds 2022/23 | Transferred Funds | Spent by Provinces | Unspent Against Total Available Funds | % Spent against Total Available Funds | Unspent as % of Total Available Funds
 | R'000 | R'000 | R’000 | R'000 | R'000 | R'000 | R'000 |  | 
Eastern Cape | 458 151 |  |  | 458 151 | 458 151 | 368 059 | 90 092 | 80 | 20
Free State | 241 563 |  | (50 000) | 191 563 | 191 563 | 40 582 | 150 981 | 21 | 79
Gauteng | 1 175 155 | 153 012 | (200 000) | 1 128 167 | 975 155 | 1 128 124 | 43 | 100 | 0
KwaZulu-Natal | 756 868 |  |  | 756 868 | 756 868 | 724 592 | 32 276 | 96 | 4
Limpopo | 269 465 | 97 798 | (44 706) | 322 557 | 224 758 | 203 163 | 119 394 | 63 | 37
Mpumalanga | 274 653 | 19 776 | 200 000 | 494 429 | 474 653 | 493 466 | 963 | 100 | 0
Northern Cape | 81 272 |  | 94 706 | 175 978 | 175 978 | 175 972 | 6 | 100 | 0
North West | 379 324 | 22 460 |  | 401 784 | 379 324 | 398 364 | 3 420 | 99 | 1
Western Cape | 484 638 | 5 196 |  | 489 834 | 484 638 | 378 146 | 111 688 | 77 | 23
Total | 4 121 089 | 298 242 | - | 4 419 331 | 4 121 088 | 3 910 468 | 508 863 | 88 | 12

## Slide 35: Provincial Emergency Housing Grant – Expenditure as at 31 March 2023
As at 31 March 2023:
KZN spent R 318.3 million, representing 93% of transferred funds.
MP spent R20.2 million of the approved rollover, which represent 100% of transferred funds.
EC spent R67.2 million, which represent 80% of transferred funds.
The aggregate expenditure is R405.8 million, which is 91% of total transferred funds.
Provincial Emergency Housing Grant (2022/2023 | PEHG 22/23: (01 April 2022 – 31 March 2023) |  |  |  |  |  |  |  |  |  |  | 
 | 2022/23 voted funds | Approved Rollover | Adjustment- Converted & Additional Funds | Total Available to date | Approved Funds to Provinces | Transfers to Provinces in current year | Cumulative transfer to Province incl . Rollover | Spent by Provinces | Unspent of Cumulative Transfer to province incl. Rollover | Funds approved not yet transferred | Spent as a % of cumulative Transfer to province incl.Rollover | Spent as a % of Approved Funds to provinces
 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 |  | 
Provinces | 325 764 |  | 470 000 | 795 764 |  |  |  |  |  |  |  | 
Eastern Cape | - | - | - | - | 84 109 | 84 109 | 84 109 | 67 248 | 16 861 | - | 80 | 80
Free State | - | - | - | - | - | - | - | - | - | - | - | -
Gauteng | - | - | - | - | - | - | - | - | - | - | - | -
KwaZulu Natal |  |  |  |  | 342 133 | 342 133 | 342 133 | 318 283 | 23 850 | - | 93 | 93
Limpopo | - | - | - | - | - | - | - | - | - | - | - | -
Mpumalanga | - | 20 241 | - | 20 241 | - |  | 20 241 | 20 234 | 7 | - | 100 | -
Northern Cape | - | - | - | - | - | - | - | - | - | - | - | -
North West | - | - | - | - | - | - | - | - | - | - | - | -
Western Cape | - | - | - | - | - | - | - | - | - | - | - | -
TOTAL |  | 20 241 | 470 000 | 816 005 | 426 242 | 426 242 | 446 483 | 405 765 | 40 718 | - | 91 | 95

## Slide 36: Urban Settlements Development Grant (USDG) Expenditure as at 31 March 2023
METROS | Voted Funds | Rollover from 2021/22 financial year | Stopping and Reallocation | Total Available Funds | Transferred Funds | USDG EXPENDITURE (01 JULY 2022 - 31 MARCH 2023) |  |  | 
 |  |  |  |  |  | Spent by Municipality | Unspent against Voted Funds | % Spent against Total Available Funds | % Unspent against Total Available Funds
 | R'000 |  |  |  |  |  |  |  | 
Buffalo City | 496 166 | - | - | 496 166 | 496 166 | 323 896 | 172 270 | 65.3 | 34.7
Nelson Mandela Bay | 588 945 | - | - | 588 945 | 588 945 | 290 738 | 298 207 | 49.4 | 50.6
Mangaung | 491 760 | 125 900 | - | 617 660 | 491 760 | 210 781 | 406 879 | 34.1 | 65.9
City of Ekurhuleni | 1 282 202 | - | -100 000 | 1 182 202 | 1 182 202 | 533 049 | 649 153 | 45.1 | 54.9
City of Johannesburg | 1 204 509 | - | 200 000 | 1 404 509 | 1 404 509 | 558 680 | 845 829 | 39.8 | 60.2
City of Tshwane | 1 044 111 | - | - | 1 044 111 | 1 044 111 | 430 401 | 613 710 | 41.2 | 58.8
eThekwini | 1 279 036 | - | -100 000 | 1 179 036 | 1 179 036 | 779 601 | 399 435 | 66.1 | 33.9
City of Cape Town | 965 544 | - |  | 965 544 | 965 544 | 495 834 | 469 710 | 51.4 | 48.6
Total | 7 352 273 | 125 900 | - | 7 478 173 | 7 352 273 | 3 622 980 | 3 855 193 | 48.4 | 51.6

## Slide 37: ISUPG (Metros) Consolidated Expenditure (per phase) as at 31 March 2023
Metropolitan Municipalities | 2022/23 Voted Funds | 2021/22 Rollover Approved | Adjustment | Transferred Funds | Final Stopping and Reallocation by NT | Total available funds | Expenditure as at 31 March 2023 | Unspent against Total Available Funds | % Spent Against Total Available Funds | % Unspent against Total Available Funds
 | R'000 |  |  |  |  |  |  |  |  | 
Buffalo City | 282 122 | 0 | 0 | 282 122 |  | 282 122 | 149 940 | 132 182 | 53 | 47
Nelson Mandela Bay | 334 876 | 0 | 0 | 298 876 | -36 000 | 298 876 | 104 934 | 193 942 | 35 | 65
Mangaung | 279 617 | 0 | 0 | 204 617 | -75 000 | 204 617 | 53 884 | 150 733 | 26 | 74
City of Ekurhuleni | 729 065 | 7 000 | 0 | 729 065 | 0 | 736 065 | 377 975 | 358 090 | 51 | 49
City of Johannesburg | 684 888 | 0 | 0 | 684 888 | 0 | 684 888 | 269 070 | 415 818 | 39 | 61
City of Tshwane | 593 685 | 0 | 0 | 593 685 | 0 | 593 685 | 240 482 | 353 203 | 41 | 59
eThekwini | 727 265 | 0 | 92 106 | 727 265 | 0 | 819 371 | 440 069 | 379 302 | 54 | 46
City of Cape Town | 549 012 | 5 400 | 0 | 660 012 | 111 000 | 665 412 | 279 422 | 385 990 | 42 | 58
Total | 4 180 530 | 12 400 | 92 106 | 4 180 530 | - | 4 285 036 | 1 915 776 | 2 369 260 | 45 | 55

## Slide 38: MEHG – FINANCIAL PERFORMANCE AS AT 31 MARCH 2023
Municipal Emergency Housing Grant (2022/23) |  |  |  |  |  | Month (March 2023) |  |  | Year to date (1 April 2022 - 31 March 2023) |  |  |  | 
 | Voted | Approved Rollovers | Adjustments (Conversion) | Total Available funds | Approved Funds to Municipalites | Transfers to Municipalities | Spent by Municipalities | Variance vs Transferred Funds | Cumulative transfers to Municipalities incl.rollover | Spent by Municipalities | Variance against Total Avail Funds | Funds approved not yet transferred | Spent as % of Transferred Funds
 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | 
Municipalities | 175 412 |  | (120 000) | 55 412 |  |  |  |  |  |  |  |  | 
Uphongolo Local Municipality | - | - | - | - | 15 498 | 15 500 | 6 509 | 8 991 | 15 500 | 6 509 | 6 509 | 2 | 42%
Alfred Nzo District Municipality | - |  | - | - | 16 626 | 16 626 | 8 162 | 8 464 | 16 626 | 8 162 | 8 162 | - | 49%
John Taolo Gaetsewe District Municipality |  | 39 400 | - | - | - | - | - | - | 39 400 | - | 39 400 | - | 0%
Theewaterskloof Local Municipality | - |  | - | - | 4 600 | 2 300 | 1 592 | 708 | 2 300 | 1 592 | 1 592 | 2 300 | 69%
City of Johannesburg | - |  | - | - | 13 458 | 13 458 | 2 950 | 10 508 | 13 458 | 2 950 | 2 950 | - | 22%
City of Cape Town | - |  | - | - | 5 004 | 5 004 | 4 988 | 16 | 5 004 | 4 988 | 4 988 | - | 100%
TOTAL | - | 39 400 | -120 000 | 94 812 | 55 186 | 52 888 | 24 201 | 28 687 | 92 288 | 24 201 | 23 137 | 2 298 | 26%

## Slide 39
A need for improved monitoring of performance related to;
  Job Creation;
  Set asides for designated groups; and
  Title Deeds.
Collaboration with sector partners in order to accelerate access to performance information on delivery targets and priorities such as investments in PDAs, Parliamentary Questions etc.
Specialized capacity to conclude agreements with mining houses.
There is a need to improve efficiency on certain processes such as turn around time on responses to Parliamentary questions and procurement procedures.
Strengthen and fast-track inter-governmental relations to improve performance on land rezoning.
6. OBSERVATIONS & CONCLUSIONS (NON-FINANCIALS)

## Slide 40: 7. OBSERVATIONS & CONCLUSIONS (FINANCIALS)
Provinces
  Poor performance of the 2022/23 financial year is noted however, improvements can be made if:
    Provinces are to deliver in line with the approved business plans
    Provinces avoid transfer of funds late in the year to other organs of state
    The National Department makes interventions early in the first quarter
    Provinces comply with the provisions of DORA
    Provinces update the HSS regularly and with accurate data
Metros must;
  Prioritise service delivery
  Report timeously, especially on serviced sites and title deeds
  Request assistance as and when needed

## Slide 41
It is recommended that the Portfolio Committee note the Departmental Quarter 4 performance for the 2022/23 financial year.
8. RECOMMENDATION

## Slide 42: THANK YOU