## Slide 1
SIU presentation to the standing committee on public accounts (scopa) ON denel INVESTIGATION
6 JUNE 2023

## Slide 2: PRESENTATION OUTLINE
Legislative Mandate SIU Methodology SIU Outcomes Background to the SIU Investigation Terms of Reference Progress on DENEL Investigation Review of Governance Implementation of the recommendations of the Judicial Commission of Inquiry into State Capture Summary of outcomes Denel Income Statement and Balance sheet Collaboration with other Law Enforcement Observations Project Risk | 

## Slide 3: LEGISLATIVE MANDATE
Hotline: 0800 037 774 | Website: https://www.siu.org.za | E-mail: info@siu.org.za
Empowering Legislation
Special investigating units and Special Tribunals act, 1996 (Act no.74 of 1996)
Vision
“The State’s preferred and trusted forensic investigation and litigation agency.”
Mission
“With integrity, we investigate serious malpractices or maladministration in the administration of the State, as well as, any conduct which may seriously harm the interest of the public and instituting and conducting civil proceedings in any court of law or a Special Tribunal in its own name or on behalf of State institutions.”
Major Functions
Investigate corruption, malpractice and maladministration
Institute civil proceedings
Referrals to relevant prosecuting authority
Referrals for disciplinary action
SIU Powers
Able to subpoena, search and seize evidence and interrogate witnesses under oath (once a proclamation has been issued)
Institute civil litigation to recover state funds lost or to prevent future losses
Out of SIU Mandate
Arrest or prosecute offenders
Implement disciplinary actions
Works closely with other relevant agencies where its powers fall short

## Slide 4
Forensic Data Analytics
Forensic Accounting
Forensic Investigation
Civil litigation
Legal's
Cyber Forensics
SIU KEY SKILLS
SIU METHODOLOGY

## Slide 5: CONSEQUENCE MANAGEMENT
CIVIL LITIGATION
Institute civil proceedings where there are potential recoveries of assets.
DISCIPLINARY ACTION REFERRALS TO ESKOM
PROSECUTION REFERRALS TO THE NPA
REFERRAL TO OTHER REGULATORY AUTHORITIES SUCH AS:
SARS
CIDB
Apply for preservation orders at an early stage of investigation where there is prima facie evidence.
SYSTEMIC RECOMMENDATIONS
SIU OUTCOMES

## Slide 6: BACKGROUND TO THE SIU INVESTIGATION
Hotline: 0800 037 774 | Website: https://www.siu.org.za | E-mail: info@siu.org.za
This investigation emanates from a complaint received by the SIU on or about October 2018. Some of the allegations emanated from the 2018/19 audit findings.
Based on the allegations received, a Motivation for a Proclamation was submitted to the office of the President.
Proclamation R.32 of 2019 was published on 5 July 2019 authorising the SIU to investigate certain allegations in relation to the affairs of Denel SOC Ltd (“Denel”).
On 8 November 2019, Proclamation R.57 of 2019 was published extending the scope of investigation to include additional matters.
The SIU is authorised to investigate serious malpractices or maladministration relating to the affairs of Denel, which have taken place between 1 January 2015 and the date of publication of the Proclamation (8 November 2019) or which took place prior to 1 January 2015 or after 8 November 2019, but are connected with or incidental or ancillary to the matters mentioned in the Schedule or involve the same persons, entities investigated under authority of this Proclamation.

## Slide 7: TERMS OF REFERENCE
Hotline: 0800 037 774 | Website: https://www.siu.org.za | E-mail: info@siu.org.za
In terms of the schedule to the Proclamation/s, the SIU investigation focuses on the following 6 key areas:
The procurement of or contracting for Information Technology (“IT”) security assessment services;
The procurement of or contracting for services to develop a white paper;
The procurement of or contracting for legal services;
The procurement of or contracting for steel fabrication services and steel fabricated goods;
The awarding of bursaries by Denel; and
Unlawful, irregular or unapproved measures or practices in relation to the misappropriation of proprietary and Intellectual Property rights in Denel’s Air-to Air Missiles, Stand-off Weapons, Surface Target Missiles, Air Defence and Unmanned Aerial Vehicle systems”

## Slide 8: Background
PROCLAMATION R.32 & R.57 OF 2019
PROGRESS UPDATE

## Slide 9
SUMMARY OF PROGRESS - PROCUREMENT OF IT security assessment services
Focus Area | Description of Allegation | Progress/Finding | Outcomes (Actual / Possible)
1. | It was alleged that in the procurement of or contracting for IT security assessment services Denel did not follow any formal procurement and/or competitive bidding process prior to the conclusion of the IT assessment services. It was further alleged that Denel failed to follow its own Supply Chain Management(SCM) Policy | The investigation is completed and key findings are: Irregular procurement process Denel made a 70% advance payment (R4.6m) to service provider State Security Agency was not involved in the process Assessment report is still outstanding , however, the service provider presented the identified security threats to Denel. Pending civil claim against Denel R1.9 m (30%) Denel defended the case and raised a special plea on jurisdictional issues (arbitration) and a counter claim which is supported by the SIU, but later abandoned this due to liquidity issues. SIU team advised Denel to pursue the matter matter through the office of the State Attorney. Denel is in the process of re-instating the matter and the SIU will apply for a joinder at an appropriate stage. | Civil Recovery Possible saving of R1.9m Counter claim of R4.6 million by Denel Criminal Referral None Disciplinary Referral None. Implicated officials left the employ of Denel

## Slide 10
SUMMARY OF PROGRESS – SERVICES TO DEVELOP A WHITE PAPER
Focus Area | Description of Allegation | Progress/Finding | Outcomes (Actual / Possible)
2. | SERVICES TO DEVELOP A WHITE PAPER It was alleged that no formal procurement and/or competitive bidding processes were followed prior to the conclusion of the contract to develop a white paper with a service provider | The investigation is completed and key findings are: During 2017, Denel experienced severe cash flow problems and was struggling to raise funds to pay even salaries. Denel approached Armscor to relax some of the non-compliance guarantees and Armscor approved a limited period part relief on the issued guarantees which freed up credit banking facilities to allow Denel to settle the December Salaries and Wages bill. There was an urgent need for development of white paper for a funding model. Denel sought an approval for a deviation from the Supply Chain Executive for the same white paper This approval was granted on 13 September 2017 From this process, three quotations were requested Service provider was appointed based on price. No irregularities were found | None no irregularities found

## Slide 11
SUMMARY OF PROGRESS – LEGAL SERVICES
Focus Area | Description of Allegation | Progress/Finding | Outcomes (Actual / Possible)
3. | It was alleged that: a firm of attorneys was appointed to render legal professional services to Denel without following proper procurement processes. This firm was not listed on Denel’s database of service providers and also not part of the existing panel of legal experts. Value R10 m | Investigation is completed and findings are: Irregular procurement process No contractual agreement signed Fees negotiated outside normal SCM processes GCEO and Chairperson managed and directed the project and Denel’s legal department was not involved. No records/instruction files kept by the firm of Attorneys In some of the invoices submitted, there were no supporting documents and no statement of account attached. The investigation further established that one invoice was for legal services not involving Denel, but it was a case between the Law Society and Chairperson which Denel paid. The investigation also identified misrepresentation and/or fraud Fraudulent invoice of R65 000.00 issued by the firm and paid by Denel for alleged claim by a counsel without his knowledge. Fraudulent double billing for an amounts totaling R425 192.50. Embezzlement of funds – an amount of R290 000 withdrawn from the Attorney’s trust account into the firm business account which was meant for a purchase agreement involving Reclaim | Civil Recovery Refer the account to the Taxing Committee of the Legal Practice Council for review – R10 million Refer the matter to SIU CLU for civil recovery - R780,192.50 Criminal Referral Criminal referral for fraud - R780,192.50 Disciplinary Referral Possible disciplinary referral in terms of the Legal Practice Council and Code of Conduct. R10 million Possible administrative action against the Accounting Authority in terms of the Companies Act

## Slide 12: SUMMARY OF PROGRESS – HULLS CONTRACT AND OTHER MoA’s
Hotline: 0800 037 774 | Website: https://www.siu.org.za | E-mail: info@siu.org.za
Background
This is a Gupta linked company which acquired shares (majority) from a company that had previously dealt with Denel . The acquisition of major shares and property was concluded in December 2013.
During the years preceding the aforementioned sale, this company traded with Denel, however, the combined contracts did not exceed R13 million per annum.
However, after the sale of major shares to one of the Gupta linked individual, the value of contracts awarded to the service provider exponentially increased from R39m (2014) to an average of R75m per annum thereafter.

## Slide 13: SUMMARY OF PROGRESS - Value of contracts 2009-2017
Hotline: 0800 037 774 | Website: https://www.siu.org.za | E-mail: info@siu.org.za
Chart: 
| 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 | 2016 | 2017
Series 1 | 260024.63 | 416665.5 | 5051133.67 | 11187420.57 | 10730334.38 | 39561677.91 | 77690021.1 | 77093008.95 | 73498625.97

## Slide 14
SUMMARY OF PROGRESS – HULLS CONTRACT AND OTHER MoA’s
Focus Area | Description of Allegation | Progress/Finding | Outcomes (Actual / Possible)
4. | Denel commissioned an investigation into 3 contracts signed with service provider for namely: Hulls Contract (Hoefyster contract) – R229 million Two MoA’s with Service Provider for all Steel fabricated goods – open contracts The process was found to be fraught with irregularities and, accordingly, any spending pursuant thereto constituted irregular expenditure. There were also allegations of conflict of Interests. | Investigation is completed and findings are: During November 2014, the former Denel GCEO appointed a Gupta linked service provider for the manufacturing of different variants of Hoefyster vehicles despite the strategic requisition of LMT by Denel for the manufacturing of the Hoefysters. In late 2014 and early 2015 two MOAs were also concluded appointing the same service as a single source supplier for DLS and DVS for all steel fabrication and steel fabricated goods for 10 years. No value was attached to these contracts. This process was found to be irregular. The two MOAs were approved by the then Acting GCEO even though the GSCE had declined the recommendation of the DLS Exco to appoint the service provider. All processes to appoint this service provider on all three contracts were irregular and the adjudication scores for the Hulls contract were manipulated to favour this service provider. This resulted on an award of R229 million Hulls contract was incorrectly awarded. The service provider is under Business Rescue, however, this company obtained Default and Execution judgements against Denel as a result of breach of contract and unpaid debt. | Civil Recovery Matter referred to CLU and SIU is consulting with Senior Counsel on this matter. Considering just and equitable relief. Criminal Referral Referred evidence pointing to commission of criminal offence against seven(7) former members of Denel Group and DLS to NPA Disciplinary Referral All those implicated have left the employ of DENEL except for one. Another official was reported to be working for another SoE and evidence pointing to misconduct was referred to this institution. The two officials were given Right of Reply. The referral letters and evidence against these two former Denel employees are under legal review.

## Slide 15
SUMMARY OF PROGRESS – HOEFYSTER CONTRACTS
Focus Area | Description of Allegation | Progress/Finding | Outcomes (Actual / Possible)
5. | It is alleged that in May 2007 the Board of Directors at Armscor approved the procurement of Badger Vehicles (5 variants) from Denel (DLS). The value of this contract was R8.3 bn. It is further alleged that out of the 264 vehicles, Armscor received less than 30 vehicles. . | Investigation is ongoing and preliminary findings are: On 02 May 2007, the Armscor Board of Directors approved the placement of contract 1161 to the value of R8 337 444 750 at DLS for Project Hoefyster. The contract stipulated that DLS was obligated to design, develop, manufacture and deliver 264 different variants to Armscor in 140 months (10 years) Project Hoefyster is the acquisition of the new Generation Infantry Combat Vehicles Product System (NGICV-PS). Original requirements detailed in purchase order no. KT519535, consisted of 5 current combat variants ( Section Variant, Command Variant, Mortar Variant, Fire Support Variant and Missile Variant) Each combat variant included logistics, ammunition and training simulation; SANDAF later amended their requirements to include additional new variants, and a new order was issued to accommodate SANDAF request. for the new variants. In terms of this contract, Armscor paid in excess of R8bn and DLS delivered DLS delivered and some of the work is still work in progress. Some of the money was used for non-project related issues. DLS sub-contracted some of the work to 30 companies including the above Gupta Linked company DLS failed to follow its own SCM policy in appointing some of the companies. Investigation is ongoing. Anticipated date of completion is 30 June 2023 | Civil Recovery Under consideration Referral in respect of one service provider (as reported above) has been done. Criminal Referral Under consideration Disciplinary Referral Under consideration

## Slide 16: SUMMARY OF PROGRESS –THE CHAD CONTRACT
Hotline: 0800 037 774 | Website: https://www.siu.org.za | E-mail: info@siu.org.za
Allegations
It is alleged that Denel Land Systems (“DLS”/ DENEL), a division of Denel SOC Limited received a purchase order (“PO”) around June 2015 from the Chad Government (“Chad”) for the manufacturing and delivery of 12 Casspir vehicles, namely: NG2000 Series B Model 4*4. The contract did not materialize due to financial constraints on the part of the Chad Government. Around mid-2016 the Chad government approached Denel for the revival of the contract and late 2017 an agreement was reached for the manufacturing and delivery of 40 Casspir vehicles, the contract value was 18 million USD in which Chad paid 7.2 million USD as a 40% advance payment.
It is further alleged that Denel procured three service providers under this contract to the value of R 38 625 738.00 approximately 2.6 million USD of 7.2 million USD paid by Chad, which there was little or no performance on the part of the service providers of which their appointments was alleged to be irregular.
Denel is alleged to have procured the following service providers; Technical Advisor (“TA”) to facilitate the negotiations between Denel and Chad which was paid R 9 727 200.00 on 19 December 2017, Another service provider to deliver the Sinotruk drive-train chassis (Donor trucks from China) which was paid R 13 898 538.00 on 19 December 2017 and a Gupta linked company discussed supra for the manufacturing of the Casspir vehicles which was paid R 15 000 000.00 on 29 January 2018. The total amount on record spent by Denel was R 38 625 738.00 approximately 2.6 million USD of 7.2 million USD paid by Chad, that amounts to 36% of the advance payment 74% is unaccounted for.

## Slide 17
SUMMARY OF PROGRESS –THE CHAD CONTRACT
Focus Area | Description of Allegation | Progress/Finding | Outcomes (Actual / Possible)
6.1 | The Chad contract The appointment of a service provider to deliver the Sinotruk drive-train chassis (Donor trucks from China). Amount paid – R 13 898 538.00 | Investigation is complete and findings are: Denel approached the service provider for the Chad Contract on the belief that it owned the IP. The service provider then demanded a payment of outstanding invoices for other contracts and DLS settled an amount of R15 million from the Chad funds After the payment was made, the service provider failed to render services and did not even sign the order for Chad contract. At least R15 million of the Chad contract funds were used to settle this service provider’s outstanding debt | Civil Recovery Referral in respect of one service provider (as reported above) has been done. Criminal Referral Under consideration Disciplinary Referral The officials involved left the employ of Denel.

## Slide 18
SUMMARY OF PROGRESS –THE CHAD CONTRACT
Focus Area | Description of Allegation | Progress/Finding | Outcomes (Actual / Possible)
6.2 | The Chad contract The appointment of a service provider for the manufacturing of the Casspir vehicles Amount paid – R15 million. . | Investigation is completed and findings are: DLS entered into an agreement with a service provider for the delivery of Donor Vehicles from a Chinese Company called Sinotruk China. These Donor Vehicles were going to be used as platforms for the Armored Vehicles requested by the Chadians. The SIU found that the appointment of this company was irregular because the submission for deviation was based on misrepresentation. The company was paid R 13 898 538.00 in advance based on a Purchase Order which was generated from a non-responsive RFQ. It must be noted that no contract existed between DLS and this service provider when the payment was made. One Sino truck was delivered to Denel. | Civil Recovery Referral in respect of one service provider for the balance of the advance payment made. Amount considered R12,756, 829.00 Criminal Referral Evidence pointing to criminality against 7 entities and individuals is under legal review. Disciplinary Referral None. Implicated officials left the employ of DENEL

## Slide 19
SUMMARY OF PROGRESS –THE CHAD CONTRACT
Focus Area | Description of Allegation | Progress/Finding | Outcomes (Actual / Possible)
6.3 | The Chad contract The appointment of a technical Advisor Amount paid – R9.7million. . | Investigation is completed and findings are: Denel signed a contract with the Technical Advisor for the Chad contract. The appointment of TA’s is in accordance with the Policy of Denel when contracting with foreign countries. However, in terms of the Chad contract: The appointment of the TA was found to be irregular and unlawful in that Denel dd not follow its own policy and the former GCEO dd not consult with the relevant departments when appointing the TA The payment of R 9 727 200.00 to the TA was fruitless wasteful and irregular | Civil Recovery Referral to Civil Litigation Unit is under legal review Value is R9 727 200.00 Criminal Referral None Disciplinary Referral None. Implicated officials left the employ of DENEL Administrative action Referral to CIPC is under consideration.

## Slide 20: SUMMARY OF PROGRESS –THE AWARDING OF PILOT’S BURSARY
Hotline: 0800 037 774 | Website: https://www.siu.org.za | E-mail: info@siu.org.za
Allegations
It was alleged that certain officials breached Denel’s Study Scheme Benefits Policy (“the Study Policy”) or duty of care and/or duty to always act in the best interests of Denel in that during 2017, they played a role in the irregular awarding of bursaries to three individuals for their studies at a certain Air School (Pty) Limited for the sums of R801 927.30, R793 308.90 and R1 156 378.20.

## Slide 21
SUMMARY OF PROGRESS –THE AWARDING OF PILOT’S BURSARY
Focus Area | Description of Allegation | Progress/Finding | Outcomes (Actual / Possible)
7.1 | Allegations of irregular process of awarding of Pilots bursary Pilot’s bursary to student 1 | Investigation is completed and findings are: Denel awarded a bursary to Student 1 for a Jet Pilot Programme who signed a bursary agreement on 1 February 2017 for R1 156 378.20. This was in breach of Denel’s Study Scheme Benefits Policy Student 1 was issued with a termination letter in June 2018 after his exclusion from the Air School and therefore failed to adhere to the bursary conditions. Denel had already paid R881 270.30 and out of this amount, R559 990.65 had been credited to the student study program. The balance of the money was credited by the Air school to Student No. 3 account without any approval from Denel. Given the fact that there was no contract between the Air School and Denel during this period and Denel was consulted by Air School in this process, the SIU advised Denel to start engaging with the school in order to remedy the situation | Civil Recovery An AOD of R559 990.65 was signed by the debtor The debtor has already paid R457 234.97 to the SIU Criminal Referral SAPS is already investigating a criminal matter relating to the award of these bursaries. Disciplinary Referral None. Implicated officials left the employ of DENEL

## Slide 22
SUMMARY OF PROGRESS –THE AWARDING OF PILOT’S BURSARY
Focus Area | Description of Allegation | Progress/Finding | Outcomes (Actual / Possible)
7.2 | Allegations of irregular process of awarding of Pilots bursary Pilot’s bursary to student 2 | Investigation is completed and findings are: A bursary was awarded to Student No.2 for an Integrated Commercial Pilot License Course and the student signed a bursary agreement on 15 May 2017 for R793 308.90 whilst she was already a student at the Air School.. This was in breach of Denel’s Study Scheme Benefits Policy Student No.2 was issued with a termination letter on 2/11/2017 after her exclusion from the Air School and therefore failed to adhere to the bursary conditions. Denel had already paid R641 683.90 and out of this amount, R234 413.31 had been credited to her study program. The balance was credited to Student No.3’s account without any approval from Denel. Given the fact that there was no contract between the Air School and Denel during this period and Denel was consulted by Air School in this process, the SIU advised Denel to start engaging with the school in order to remedy the situation | Civil Recovery Letter of Demand served on student 2 and her representative Summons to recover the R234 413.31 was served on the potential debtor. SIU is currently applying for a default judgement Criminal Referral SAPS is already investigating a criminal matter relating to the award of these bursaries Disciplinary Referral None. Implicated officials left the employ of DENEL

## Slide 23
SUMMARY OF PROGRESS –THE AWARDING OF PILOT’S BURSARY
Focus Area | Description of Allegation | Progress/Finding | Outcomes (Actual / Possible)
7.2 | Allegations of irregular process of awarding of Pilots bursary Pilot’s bursary to student 3 | Investigation is complete and findings are: A bursary was awarded to Student No.3 for an Integrated Commercial Pilot License Course and the student signed a bursary agreement on 15 May 2017 for R801 927.30 This was in breach of Denel’s Study Scheme Benefits Policy, however, Student No.3 successfully completed the course. Denel only paid R510 335. 50 towards student No.3’s study program and the entre amount remaining from Students 1&2 was credited to student 3 study program. In essence, the balance of the contract amount was taken from credits of the other bursary holder accounts and paid to his account. There was an overpayment of R182 229.84 and this was outside the contractual agreement with Denel. Given the fact that there was no contract between the Air School and Denel during this period and Denel was consulted by Air School in this process, the SIU advised Denel to start engaging with the school in order to remedy the situation. | Civil Recovery None, no "possible recovery" against Air School due to no contract in place between the parties (Denel and Air school) and because Denel was aware of student 3’s bursary "overpayment". Criminal Referral SAPS is already investigating a criminal matter relating to the award of these bursaries. Disciplinary Referral None. Implicated officials left the employ of DENEL

## Slide 24
SUMMARY OF PROGRESS ALLEGED MISAPPROPRIATION OF IP
Focus Area | Description of Allegation | Progress/Finding | Outcomes (Actual / Possible)
8.1 | It is alleged that the IP belonging to the institution was misappropriated in cohesive criminal conduct to abet foreign state companies. Allegations relating to the Saudi Arabic Military Industries (SAMI) | Investigation is completed and findings are: An official meeting was arranged between the delegates of SAMI and Denel, however, on the day of the meeting the delegates of SAMI refused to sign a Non-Disclosure Agreement (NDA) which is a standard requirement for meetings of this nature after which then the meeting was then cancelled. I would appear that some officials from Denel engaged with SAMI outside of the official arrangement. The Investigation team was provided with a signed NDA, signed days later after the arranged meeting for a meeting that was not officially arranged and held at Denel. The signatory to the NDA (on behalf of Denel) indicated that he was not part of any meeting, however, he was requested by one official to sign the same on his behalf. From the documents analysed, it appears that a meeting took place; however, the investigation team is not privy to the discussion of that unofficial meetings. The investigation could not make determination of the documentation that were shared (lawfully and unlawfully) with the representatives of SAMI and the classification thereof. This is so because there was no agenda and minutes provided to the investigation. The investigation reviewed some of the documents that were transmitted via email and the except for one confidential document, other documents seems to be standard. | Legal team is currently considering the cause of action.

## Slide 25
SUMMARY OF PROGRESS - ALLEGED MISAPPROPRIATION OF IP
Focus Area | Description of Allegation | Progress/Finding | Outcomes (Actual / Possible)
8.2 | It is alleged that the IP belonging to the institution was misappropriated in cohesive criminal conduct to abet foreign state companies. Allegations relating to Barij Dynamics (formerly known as Tawazun Dynamics | Investigation is complete and findings are: On 11 July 2012 a Partnership Agreement was entered into between Denel and Tawazun Operation Company LLC (Tawazun) to form Joint Venture Company styled Tawazun Dynamics Limited Liability Company (“TD”), established under the laws of the United Arab Emirates, trade license number 13265996 As per the Partnership Agreement, Denel and Tawazun respectively holds 49% and 51% of the equity in TD. TD has its own Board of Directors and the board is represented by two officials from Denel and three officials from Tawazun. The initial business was to manufacture and support the Al-Tariq Guided Bomb Kit System as defined in the Manufacturing License Agreement (“MLA”) to be supplied to the UAE Air Force as well as future customers. The investigation confirmed that the minimum required approvals were obtained in the conclusion of this contract. Around September 2015, after some negotiation Denel signed two contracts with its subsidiary TD for the Missile Initial Operation Capability (MIOC) in respect of P2 and P3 missiles. According to the findings, the smaller missiles were required for the UAE Airforce tender that was to be issued. The value of these contracts (MIOC) was 40 million USD (20 million USD each) and in terms of these contracts, the foreground IP resulting from development contracts would belong to TD | Civil Recovery Matter referred to CLU and SIU is consulting with Senior Counsel on the matter. Legal Strategy – Interdict Tawazun/ Halcon from continued use of Denel IP and institute a claim for damages. Value R328 million and R1.5 bn in royalties Criminal Referral Evidence pointing the criminal conduct against 7 individuals is under legal review Disciplinary Referral Denel instituted DC against one official and he was later dismissed for misconduct.

## Slide 26
SUMMARY OF PROGRESS - ALLEGED MISAPPROPRIATION OF IP
Focus Area | Description of Allegation | Progress/Finding | Outcomes (Actual / Possible)
8.2 | It is alleged that the IP belonging to the institution was misappropriated in cohesive criminal conduct to abet foreign state companies. Allegations relating to Barij Dynamics (formerly known as Tawazun Dynamics | Continuation Denel would still own 49% of the foreground whilst the background IP belonged to the South African government. TD board resolved (Resolution 5 of 21 June 2015) to transfer the foreground IP to Tawazun in return of the loan made to to for the development of the P2 and P3 missiles. However, this resolution is signed and dated 21 June 2016. Whilst a shareholder representative signed this resolution, Denel is not aware of this transfer. The Investigation team found no minimum approval for the transfer of this material asset. After the transfer of IP to Tawazun, Tawazun sold its shares to a sister company styled EDIC and the name of the joint venture was later changed to Barij Dynamics. The foreground IP for both these missiles was later transferred from Tawazun to Halcon. When the Air Force tender was issued, TD was instructed not to submit tender documents because Halcon was going to tender. Halcon was awarded the tender and later entered into a Production contract with Denel because they did not have the background IP From this contract, then the Background IP was transferred to Halcon.. The investigation team requested SAP data download reports for analysis and from this process, the team identified that the data packs were downloaded from Denel SAP system and this was in respect of P2, P3 and other missiles. | See above

## Slide 27
SUMMARY OF PROGRESS - ALLEGED MISAPPROPRIATION OF IP
Focus Area | Description of Allegation | Progress/Finding | Outcomes (Actual / Possible)
8.3 | It is alleged that the IP belonging to the institution was misappropriated in cohesive criminal conduct to abet foreign state companies. Allegations relating to RG35 IP | Investigation is completed and findings are: Denel received a letter demanding the RG35 IP from the CEO of Nimr who was the former employee of LSSA and/or DVS and Denel referred this matter to the SIU for further investigation. The acquisition of LSSA (BAE systems) and sale of RG35 IP On 28 April 2015, Denel acquired LSSA for a base purchase price of R855 million. On 3 August 2015, Nimr Automotive LLC enters into an Agreement with LSSA (DVS) for the acquisition of RG35 Military Vehicle IP and hardware. There were two additional contracts signed on the same day as follows: The framework agreement for the supply of development services and products relating to the N35 4X4 and 6X6 variants; and The supply of the RG35 military vehicle to be used for the UAE summer trials (trials vehicle). The contracts were signed by one employee of Denel on behalf of DVS, however, this official had no delegation o authority to sign such contracts. This official later resigned and informed Denel that he was offered a senior position by Nimr. Denel advised to adhere to this restraint of trade agreement in terms of his employment contract, however, this was enforced. In line with the sale of RG35 IP, the SIU is also reviewing the acquisition of LSSA and the value of the company considering that the value was based on future revenue streams from the same RG35 IP that was sold 3 months months after the acquisition. | Civil Recovery To set the contract aside Breach of employment contract (restraint of trade) Criminal Referral Possible criminal referral against the former employee of Denel. Disciplinary Referral Consideration is on the relevant Accounting Officers (both Group and DVS)

## Slide 28: SUMMARY OF PROGRESS - MALADMINISTRATION
After finalizing the key focus areas of the investigation, the SIU will conduct the governance review in order to identify the following:
The cause of the failure of governance structures at Denel;
The individuals responsible for these failures;
This process will include the following:
  The establishment of the Denel Asia Business
  Acquisition of LSSA and the funding related to the acquisition
  Relationship between Denel and its subsidiary (LMT); and
  Other key decisions affecting the Denel.
How the failures contributed to the current position of Denel; and
Make systemic recommendations on identified governance issues.
Hotline: 0800 037 774 | Website: https://www.siu.org.za | E-mail: info@siu.org.za

## Slide 29
IMPLEMENTATION OF THE RECOMMENDATION OF THE JUDICIAL COMMISSION OF ENQUIRY
Update on State Capture matters
The SIU has considered the State Capture Report relating to Denel and it is implementing its recommendation and working in collaboration with other law enforcement agencies. The following matters are under the investigation: In terms of the report, the SIU is investigating the following: 4 State Capture matters covered by the proclamation are under investigation 3 matters/ investigations are finalized. The outcomes achieved on finalized matters include: Number of NPA referrals: 7 Number of DC referrals: 2 2 matters were referred for civil recovery (VR laser (three contracts), and IP

## Slide 30: SUMMARY OF OUTCOMES
Outputs | Outcomes
Rand value of potential cash and/or assets to be recovered | R2.5 billion
Rand value of actual cash and/or assets recovered | R457 234.97
Rand value of contract(s) and/or administrative decision(s)/action(s) set aside or deemed invalid | 0
Rand value of potential loss prevented | 0
Number of referrals made for disciplinary action against officials and/or executives | 2
Number of referrals made for administrative action | ongoing
The number of referrals made to the Relevant Prosecuting Authority | 7
The number of investigations closed under a published proclamation | 1
Rand value of matters in respect of which evidence was referred for the institution or defence/opposition of civil proceedings | Under consideration (R2.2 billion)
Number of reports submitted to the Presidency | 0

## Slide 31: Denel Income Statement for the period 2015/16 to 2019/20
Hotline: 0800 037 774 | Website: https://www.siu.org.za | E-mail: info@siu.org.za
Denel Income Statement |  | R’million |  |  | 
 | 2019/20 | 2018/19 | 2017/18 | 2017/16 | 2016/15
Total Revenue | 2,729.00 | 3,409.00 | 4,998.00 | 8,057.00 | 8,422.00
cost of Sales | -2,146.00 | -3,991.00 | -5,119.00 | -6,236.00 | -6,679.00
Operating costs | -2,229.00 | -1,095.00 | -1,726.00 | -1,555.00 | -1,455.00
Final Profit/(loss) | -1,962.00 | -1,469.00 | -1,771.00 | 282.00 | 476.00
Chart: Denel Income Statement
| 2019/20 | 2018/19 | 2017/18 | 2017/16 | 2016/15
Total Revenue | 2729 | 3409 | 4998 | 8057 | 8422
cost of Sales | -2146 | -3991 | -5119 | -6236 | -6679
Operating costs | -2229 | -1095 | -1726 | -1555 | -1455
Final Profit/(loss) | -1962 | -1469 | -1771 | 282 | 476

## Slide 32: Denel Income Statement for the period 2015/16 to 2019/20
Hotline: 0800 037 774 | Website: https://www.siu.org.za | E-mail: info@siu.org.za
Revenue decreased drastically over the period,
Cost of sales decreased in line, but in the 2 middle years the cost of sales was higher than sales indicating selling at a gross loss – impossible to make a profit.
Operating costs increased, except in 2018/19.
They started off with a profit, but ended with a loss which seems to be increasing.
Operating costs needed to be curtailed and profit margins and sales volumes need to increase.

## Slide 33: Denel Balance Sheet as at the end of period 2015/16 to 2019/20
Hotline: 0800 037 774 | Website: https://www.siu.org.za | E-mail: info@siu.org.za
Denel Balance Sheet | R’million |  |  |  | 
 | 2019/20 | 2018/19 | 2017/18 | 2017/16 | 2015/16
Assets | 8,525.00 | 8,719.00 | 11,090.00 | 12,391.00 | 13,002.00
Liabilities | -10,803.00 | -11,419.00 | -10,167.00 | -9,710.00 | -10,600.00
Net Equity | -2,278.00 | -2,700.00 | 923.00 | 2,681.00 | 2,402.00
Chart: Denel Balance Sheet
| 2019/20 | 2018/19 | 2017/18 | 2017/16 | 2016/15
Assets | 8525 | 8719 | 11090 | 12391 | 13002
Liabilities | -10803 | -11419 | -10167 | -9710 | -10600
Net Equity | -2278 | -2700 | 923 | 2681 | 2402

## Slide 34: Denel Balance Sheet as at the end of period 2015/16 to 2019/20
Hotline: 0800 037 774 | Website: https://www.siu.org.za | E-mail: info@siu.org.za
Assets decreased over the period.
Liabilities remained fairly constant.
Net Equity – decreased greatly – technically heavily insolvent.

## Slide 35: Collaboration with other agencies
Hotline: 0800 037 774 | Website: https://www.siu.org.za | E-mail: info@siu.org.za
The SIU deemed it necessary to involve the DPCI and NPA to coordinate a multiple disciplinary approach to the investigation given the nature of the allegations and findings. These offices continue to engage on matters relating to Denel
FIC has been assisting the SIU with financial profiling and due to the involvement of foreign institution, the FIC requested more time to follow legal processes in respect of foreign funds.
The SIU recently held an engagement with AGSA in order to share notes and to assist the entity in their resistance reviews.

## Slide 36: Observations
Due to State Capture, some members of the Accounting Authority including Ex-officio members failed in their fiduciary duties to properly manage the financial affairs of the institution.
The Accounting Authority failed to defend Denel against litigation from VR Laser and other entities that were doing business with Denel.
Accounting Authority required to implement SIU recommendations.
The investigation team is still going to cover aspects of maladministration and report on the same in greater detail.
Consequence management will be reviewed continuously in order to determine if Denel adheres to systemic recommendations for improvement.
Hotline: 0800 037 774 | Website: https://www.siu.org.za | E-mail: info@siu.org.za

## Slide 37
PROJECT RISKS/ISSUES
No. | Project Risk/Issue | Mitigation Steps
 | Unavailability of DENEL personnel because most of Denel staff members accepted voluntary packages, some resigned and some their contracts were terminated. | The SIU is using the tracing mechanism available to it in order to track all the relevant individuals .
2 | Delays in the submission of requested documents. | The SIU investigation is using its powers to retrieve information In the same process, the SIU is identifying officials that are responsible for document/record keeping for possible disciplinary referrals

## Slide 38
Hotline: 0800 037 774 | Website: https://www.siu.org.za | E-mail: info@siu.org.za
THANK YOU
Hotline: 0800 037 774
Website: https://www.siu.org.za
E-mail: info@siu.org.za
Follow Us@RSASIU