**NATIONAL ASSEMBLY.**

**QUESTION 1074-2018**

**FOR WRITTEN REPLY**

**Mr L G Mokoena (EFF) to ask the Minister of Arts and Culture:**

1. What number of memorials, statues, heritage sites and museums is his department currently building and/or developing and (b) in each case, (i) what is the name of each project, (ii) where is each situated, (iii) on what date was each project (aa) started and (bb) signed off, (iv) what is the estimated time span of each project, (v) how much funding has been allocated to the project, (vi) how much funding has been unaccounted for in each project and (vii) who was awarded the contract to complete each project?

 NW1164E

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project name** | **Location** | **Type** | **Start date** | **Completion date** | **Duration** | **Budget (R)** | **Unaccounted amount** | **Contracted to** |
|  |  |  |  |  |  |  |  |  |
| Dr J.L. Dube Memorial Project | KZN, Durban, Inanda | Memorial | 29/03/ 2012 | 09/11/2016 (termination date) | 4 years | R31 584 738 |  | IDT |
| 21/11/2017 | 31/03/2019Estimated date | 18 months | R8 million |  | Risimati Consulting Engineers PTY (Ltd) |
| OR Tambo Garden of Remembrance | EC, Mbizana Local Municipality, Kantolo Village | Memorial | 29/03/ 2012 | 09/11/2016 (termination date) | 4 years | R17 804 961 |  | IDT |
| 21/11/2017 | 31/03/2021Estimated date | 36 months | R8 million |  | Risimati Consulting Engineers PTY (Ltd) |
| Ms Winnie Madikizela-Mandela House  | FS, Brandfort, Majwemasoeu Township | Museum | 18/07/ 2012 | 09/11/2016 (termination date) | 4 years | R3million  |  | IDT |
| 21/11/2017 | 31/03/2019Estimated date | 18 months | R2,8 million |  | Risimati Consulting Engineers PTY (Ltd) |
| Khananda Hill Massacre Project | EC, Mbizana Local Municipality, Khananda Village | Museum | 29/09/ 2012 | 09/11/2016 (termination date) | 4 years | R3million |  | IDT |
| 21/11/2017 | 31/03/2019Estimated date | 18 months | R 1 524 735 |  | Risimati Consulting Engineers PTY (Ltd) |
| Raymond Mhlaba Statue | EC, Raymond Mhlaba Municipality,Fort Beaufort | Statue | 14/10/2015 | 31/08/2019Estimated date | 12 months | R1,5 million |  | Not yet contracted |
| Inguza Hill Massacre Museum | EC, Flagstaff,  | Museum | 21/10/2011 | 16/05/2016 | 4 years, 7 months | R15,6 million |  | IDT |
| Sarah Bartmann Centre of Remembrance | EC, Hanky, Kouga Local Municipality | Museum | 14/04/2014 | 13/11/2018 | 4 years, 7 months | R164 386 247.29  |  | Department of Public Works |
| National Heritage Monument | Gauteng, Pretoria, City of Tshwane Metropolitan Municipality | Statues, which form a procession, of persons from Precolonial time to the present whom have contributed to the development of South Africa. | 2012 | Ongoing  | 6 years | R43 million | R17 million | National Heritage Project  |
| National Heroes Acre | Gauteng, Pretoria, City of Tshwane Metropolitan Municipality | Monument. The project is in the preplanning phase. An Environmental Impact Assessment Specialist will be appointed to undertake an Environmental Impact Assessment, and a heritage Impact Assessment of the identified site. Secondly, the DAC has been in communication with the City of Tshwane for access to the land identified for development. The DAC has appointed a Panel of Experts to manage the development of an architectural plan for the development of the monument.  | 2016 | Ongoing | 2 years | To be developed |  | Department of Arts and Culture |
| Upgrade / Restoration of Charlotte Maxeke’s House in Kliptown Soweto  | Gauteng | Heritage Site: Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Upgrade/ Restoration of Francis Baard’s House in Mabopane  | Gauteng | Heritage Site: Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Upgrade / Restoration of Margaret Gazo’s Gravesite  | Gauteng | Grave Site: Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Tshitangadzimeni Heritage Site | Limpopo | Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| University of Limpopo-Turfloop Campus | Limpopo | Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Tjate Provincial Heritage Site | Limpopo | Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Lowveld Massacre | Mpumalanga | Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Saul Mkhize Home | Mpumalanga | Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Mahatma Gandhi Prison Cell | Mpumalanga | Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Upington 26 (Paballelo, Upington) | Northern Cape | Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| The 1952 Mayibuye Uprising in Galeshewe | Northern Cape | Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Langeberg War of 1897 (Langeberg near Olifantshoek) | Northern Cape | Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Johny Makhathini Museum | KwaZulu-Natal | Museum: Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Chief Albert Luthuli Liberation Heritage Sites | KwaZulu-Natal | Liberation Heritage Sites:Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| DCO Matiwane Liberation Heritage Sites | KwaZulu-Natal | Liberation Heritage Sites: Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Moses Kotane National Memorial Heritage Site | North West | Memorial: Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Onkgopotse Tiro Grave and Dinokana Village | North West | Grave Site and Heritage Landscape: Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Mama Gertrude Mphekwa Heritage Site | North West | Heritage Site: Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Site of the First Confrontation between the Khoe Khoe and Portuguese | Western Cape | Heritage Site: Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Sites related to Mandela’s Route to Freedom on 11 February 1990 featuring prominently the Nelson Mandela Prison House in Drakenstein | Western Cape | Prison House: Awaiting business plan from Province  | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Bisho Massacre Site | Eastern Cape | Exhibition: Awaiting business plan from Province | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Women Prison Cell in Kroonstad | Free State | Prison Cell: Awaiting business plan | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Resistance and Liberation Movements Museum (RLMM) | To be determined through Feasibility Study | Museum: A feasibility study will be undertaken to determine the viability of the RLMM  | To be determined | To be determined | To be determined | To be determined |  | To be determined |
| Remedial Works for Delvillewood Memorial & Museum | Longueval, France | Memorial and Museum | To be determined | To be determined | To be determined | R10 Million |  | To be determined |
| Resistance and Liberation Heritage Monuments | Gaborone and Lobatse, Botswana | The project is at planning stage and conceptualisation | To be determined | To be determined | To be determined | To be determined |  | To be determined |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |