**National Assembly**

**Question Number: 1194**

**1194. Ms T Breedt (FF Plus) to ask the Minister of Transport:**

(1) What (a) projects have been contracted to the SA National Roads Agency Ltd (Sanral) by each province since 1 April 2014 and (b)(i) are the details of each contract, (ii) is the location of each contract, (iii) is the monetary value and (iv) are the (aa) planned and (bb) actual completion dates of each project;

(2) what are the details of contracts awarded by Sanral for temporary operators of weighbridges in each province? NW2403E

**REPLY**

1. (a) There are 2 projects that have been contracted to SANRAL by provinces since 1st April 2014.

(b) (i) DNND2 Moloto Rand/Gauteng Province and DNNS2 provicial rural roads please refer to the table 1.

(b) (ii) Gauteng and Eastern Cape please refer to table 1.

(b) (iiI) R1908 492 7891, R15672 222.46,R403 800 470.91 please refer to table 1.

(b) (iv) Please see table 1 for planned (aa) 31 December 2024 and 31 Dec 2024.(bb)30 July 2017- 30 July 2017.

1. SANRAL only appoints operators on a contract basis for the limited Weighbridge facilities that are owned by SANRAL (most weighbridges along national routes are owned by provincial/local authorities). These SANRAL owned weighbridges are mostly located on the toll concession routes due to the specific requirements in these toll concession agreements with regard to overload enforcement by the Implementing Agency (SANRAL) that is representing Government of South Africa. The Province covered by SANRAL are the following; Northen Province, Gauteng, and Kwa-zulu Natal Please see Table 2 for the relevant project details.

**Table 1: Provincial Projects Contracted to SANRAL since 2014 with relevant details**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Number** | **Project Name** | **High Level Project Scope** | **Province** | **Municipality** | **Budget** | **Actual to Date** | **% Complete** | **Planned Completion** | **Actual Completion Date** | **Comments** |
| P.002-023-2017/1 | DNND2: Moloto Road Gauteng Province | New dual carriageway freeway | Gauteng | City Of Tshwane | R1 908 492 781.91 | R15 672 222.46 | 1% | 31 December 2024 | 31 December 2024 | Engagements between SANRAL and Gauteng Province underway for a possible transfer of the Gauteng section of Moloto Road to SANRAL. |
| P.003-016-2016/1 | DNNS2: Provincial Rural Roads Project | New single carriageway road | Eastern Cape | Elundini Local Municipality | R403 800 470.91 | R403 800 470.91 | 100% | 30 July 2017 | 30 July 2017 |  |

**Table 2:** **SANRAL Projects for Weighbridge Operations**

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Number** | **Award Date** | **Service Provider** | **Project Number** | **Project Name** | **High Level Project Scope** | **Province** | **Municipality** | **Budget** | **Actual to Date** | **% Complete** | **Planned Completion** | **Actual Completion Date** |
| 1 | 01-Oct-16 | Bakwena Pty Ltd | N.001-230-2006/1 | MOTOC: Montsole TCC Operations | Toll overload control | Northern Province | Bela Bela Local Municipality | R231 458 387.06 | R157 782 034.31 | 68% | 30 September 2021 | 30 September 2021 |
| 2 | 01-Oct-16 | Bakwena Pty Ltd | N.004-130-2008/9 | MOTOC: Bapong TCC | Toll overload control | Gauteng | City Of Johannesburg | R246 867 986.01 | R153 935 003.88 | 62% | 30 September 2021 | 30 September 2021 |
| 3 | 01-Oct-17 | Zimele Pty Ltd | N.003-110-2018/1 | MOTOC: Heidelberg TCC Operations | Toll overload control | Gauteng | Lesedi Local Municipality | R135 013 341.63 | R26 191 007.15 | 19% | 01 April 2024 | 01 April 2024 |
| 4 | 11-Apr-16 | Telegenix Trading 799 (Pty) Ltd | N.003-040-2015/1 | MOTOC: Mooi River TCC Operations | Toll overload control | Kwa-Zulu Natal | Mooi Mpofana Local Municipalit | R31 453 726.14 | R27 915 526.25 | 89% | 30 April 2020 | 30 April 2020 |
| 5 | 06-Sep-16 | Mpofana Municipality | N.003-040-2016/1 | MOTOC: Mooi River TCC Mpofana Contributi | Toll overload control | Kwa-Zulu Natal | Mooi Mpofana Local Municipalit | R8 814 787.94 | R7 054 787.94 | 80% | 02 September 2022 | 02 September 2022 |
| 6 | 11-Oct-16 | Telegenix Trading 799 (Pty) Ltd | N.002-290-2017/1 | MONOC: eTeza TCC Operations | Toll overload control | Kwa-Zulu Natal | Mtubatuba Local Municipality | R43 740 756.26 | R35 664 743.94 | 82% | 23 July 2020 | 23 July 2020 |