

**MINISTRY FOR HUMAN SETTLEMENTS**

**REPUBLIC OF SOUTH AFRICA**

**NATIONAL ASSEMBLY**

**QUESTION FOR WRITTEN REPLY**

**QUESTION NO.:1317**

**DATE OF PUBLICATION: 19 MAY 2017**

**Mr D J Stubbe (DA) to ask the Minister of Human Settlements:**

(a) When did the Vulindlela Development Association housing project in Pietermaritzburg, KwaZulu-Natal, commence, (b) what is the progress of the project, (c)(i) how many houses have been built to date and (ii) how many are occupied and (d) what is the (i) current and (ii) projected costs of the project? NW1459E

**REPLY:**

(a) The Vulindlela Rural Housing Project commenced in March 2011.

(b) The progress of the project is as follows:

Completed Platforms: 19 490

Completed slabs: 18 413

Completed wall plates: 16 922

Completed Houses: 15 928

Completed Houses with Jojo tanks installed: 15 667

(c) (i) Completed houses: 15 928

(ii) Units occupied: 15 667

(d) Approved Project Budget: R2 587 053 561.62

Expenditure to date: R 1 765 667 534.36

Balance of available Project Budget for MTEF: R821 386 534.36