

**MINISTRY**

**HUMAN SETTLEMENTS**

 **REPUBLIC OF SOUTH AFRICA**

Private Bag X645, Pretoria, 0001. Tel: (012) 421 1309, Fax: (012) 341 8513

Private Bag X9029, Cape Town, 8000. Tel (021) 466 7603, Fax: (021) 466 3610

**NATIONAL ASSEMBLY**

**QUESTION FOR WRITTEN REPLY**

**QUESTION NUMBER: PQ 1406.**

# DATE OF PUBLICATION: 22 APRIL 2022

**1406. Mrs C C S Motsepe (EFF) to ask the Minister of Human Settlements:**

(1) What (a) are the reasons that the Reconstruction and Development Project which was initiated by her department in 2009-10 financial year at Tiyani and/or Magoro Village in the Collins Chabane Local Municipality has been abandoned and (b) total amount of the allocated budget was spent by her department?

**REPLY:**

1. (a) The total number of units allocated to Tiyani/Magoro Village in Collins Chabane Local Municipality was 77. The number of units completed is 76 and the remaining one unit is at a wall plate level. The contractor is currently at a final stage for completion and the project is not abandoned.

(b) The total budget allocated was R 6,366,849.92. The total budget spent by the Department is R 6,317,529.47. The remaining amount of R49,320.45 will be paid after the completion of the outstanding unit.