**TO: THE MINISTER**

****

|  |
| --- |
| **NATIONAL ASSEMBLY: QUESTION NO. 1508 (Written Reply)** **Ms S J Graham (DA) asked the Minister of Public Works and Infrastructure** |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **RANK** | **INITIALS AND**  **SURNAME** | **SIGNATURE** | **DATE**  **REFERRED** | **DATE**  **RETURNED** |
| **Regional Manager: Mmabatho** | **Mr. R Matlala** |  |  |  |
| **Deputy Director General: Facilities Management** | **Mr. C Lombaard** |  |  |  |
| **Acting-Director-General** | **Ms. N Makhubele** |  |  |  |
| **Deputy Minister** | **Ms. B Swarts, MP** |  |  |  |
| **Minister** | **Mr. S Zikalala, MP** |  |  |  |

****

**INTERNAL MEMORANDUM**

|  |  |  |  |
| --- | --- | --- | --- |
| **To:** | **MINISTER OF PUBLIC WORKS & INFRASTRUCTURE** | **Ref:** | **NA PQ No. 1508 (Written )**  **(Written Reply)** |
| **From:** | **ACTING DIRECTOR-GENERAL** | **Office:** | **DIRECTOR-GENERAL** |
| **Tel:** | **(012) 406 2028** | **Fax:** | **(086) 699 3998** |

|  |
| --- |
| **1508. Ms S J Graham (DA) asked the Minister of Public Works and Infrastructure:**  What progress has been made to date with implementing the necessary repairs to the roof of the Potchefstroom Magistrate’s Court that partially collapsed in September 2022? **NW1751E** |

**REPLY:**

The Department received the Engineers report for the reconstruction of the collapsed roof. The new construction of the roof was not on the initial scope of work for the Repairs and Renovations project that is currently underway in Potchefstroom Magistrate’s Court.

The Department invited quotations from roof specialists for the construction of the roof and the variation order application was submitted to the Variation Order (V.O.) Committee for consideration and upon approval of the V.O, the remedial work will start to reconstruct the roof.

|  |
| --- |
| **NATIONAL ASSEMBLY: QUESTION NO. 1508 (Written Reply) Ms S J Graham (DA) asked the Minister of Public Works and Infrastructure:** |

The draft reply to Parliamentary Question No. 1508 (Written Reply) is submitted for your consideration.

The input has been provided by the Construction Project Management Branch.

I hereby attest that the information provided in response to NA PQ 1508 is true and correct, to the best of my knowledge.

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**MR. R MATLALA**

**REGIONAL MANAGER: MMABATHO REGIONAL OFFICE**

**DATE:**

I hereby attest that the information provided in response to NA PQ 1508 is true and correct, to the best of my knowledge.

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**MR. C LOMBAARD**

**DEPUTY DIRECTOR GENERAL: FACILITIES MANAGEMENT**

**DATE:**

**Draft reply supported / not supported/ comments**

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**MS. N MAKHUBELE**

**ACTING-DIRECTOR GENERAL**

**DATE:**

|  |
| --- |
| **NATIONAL ASSEMBLY: QUESTION NO. 1508 (Written Reply) Ms S J Graham (DA) asked the Minister of Public Works and Infrastructure:** |

Draft reply supported / not supported/ comments

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**MS. B SWARTS, MP**

**DEPUTY MINISTER OF PUBLIC WORKS AND INFRASTRUCTURE**

**DATE:**

**Draft reply approved / not approved/ comments**

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**MR. S ZIKALALA, MP**

**MINISTER OF PUBLIC WORKS AND INFRASTRUCTURE**

**DATE:**



**MINISTRY**

**PUBLIC WORKS AND INFRASTRUCTURE**

**REPUBLIC OF SOUTH AFRICA**

Department of Public Works l Central Government Offices l 256 Madiba Street l Pretoria l Contact: +27 (0)12 406 1627 l Fax: +27 (0)12 323 7573

Private Bag X9155 l CAPE TOWN, 8001 l RSA 4th Floor Parliament Building l 120 Plein Street l CAPE TOWN l Tel: +27 21 402 2219 Fax: +27 21 462 4592

[www.publicworks.gov.za](http://www.publicworks.gov.za)

**NATIONAL ASSEMBLY**

**WRITTEN REPLY**

**QUESTION NUMBER: 1508 [NW1751E]**

**INTERNAL QUESTION PAPER NO.: 15 of 2023**

**DATE OF PUBLICATION: 05 MAY 2023**

**DATE OF REPLY: MAY 2023**

**1508. Ms S J Graham (DA) asked the Minister of Public Works and Infrastructure:**

What progress has been made to date with implementing the necessary repairs to the roof of the Potchefstroom Magistrate’s Court that partially collapsed in September 2022? **NW1751E**

**REPLY:**

**The Minister of Public Works and Infrastructure**

The Department received the Engineers report for the reconstruction of the collapsed roof. The new construction of the roof was not on the initial scope of work for the Repairs and Renovations project that is currently underway in Potchefstroom Magistrate’s Court.

The Department invited quotations from roof specialists for the construction of the roof and the variation order application was submitted to the V.O. committee for consideration and upon approval of the V.O, the remedial work will start to reconstruct the roof.

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**MR. S ZIKALALA, MP**

**MINISTER OF PUBLIC WORKS AND INFRASTRUCTURE**

**DATE:**