****

**JUSTICE AND CORRECTIONAL SERVICES**

**REPUBLIC OF SOUTH AFRICA**

**NATIONAL ASSEMBLY**

**QUESTION FOR WRITTEN REPLY**

**PARLIAMENTARY QUESTION NO: 1668**

**DATE OF QUESTION: 12 MAY 2023**

**DATE OF SUBMISSION: 26 MAY 2023**

**Mr W Horn (DA) to ask the Minister of Justice and Correctional Services:**

In respect of the project to build a new correctional centre in Parys in the Free State, what is the (a) percentage of the completion of the specified project and (b) total cost estimate to ensure completion of the project? **NW1909E**

**REPLY**

1. The percentage of completion of the new correctional centre in Parys, Free State is 55%.
2. The estimated cost to completion of the project is ninety six million, four hundred and fifty four thousand, five hundred and forty eight rand and twenty three cents (R96, 454, 548.23) inclusive of Professional Fees at 18%. The mentioned amount excludes Construction Price Adjustment Provision (CPAP), Development Bank Southern Africa (DBSA) Management Fees, Contingency and Value Added Tax (VAT).

**END.**