

NATIONAL ASSEMBLY

**FOR WRITTEN REPLY**

**QUESTION NO 1694**

**DATE OF PUBLICATION IN INTERNAL QUESTION PAPER: 19 AUGUST 2016**

**(INTERNAL QUESTION PAPER NO. 20)**

**1694. Ms T E Baker (DA) to ask the Minister of Water and Sanitation:**

(1) Which municipalities are benefiting from the Accelerated Community Infrastructure Programme in Mpumalanga;

(2) what is the (a) nature of the interventions being implemented, (b) cost thereof and (c) time frames for each of the specified municipalities? NW1907E

---00O00---

**REPLY:**

(1) The Municipalities benefiting from the Accelerated Community Infrastructure Programme in Mpumalanga are the following:

* Thaba Chweu Local Municipality;
* Dr Pixley ka Seme Local Municipality; and
* Emakhazeni Local Municipality (with 3 projects).

(2) Refer to the table below for the Nature of projects, cost and timeframe for each of the specified municipalities:

|  |  |  |  |
| --- | --- | --- | --- |
| **Municipality** | **Nature of the Project/Project Name/** | **Cost /Budget allocated for the Financial Year 2016/2017** | **Time frame** |
| Emakhazeni LM | **Refurbishment** of Waterval Boven WWTW and Booster pump stations | R6 365 000 | 6 Months  (March-Nov) |
| Emakhazeni LM | Refurbishment of Belfast WWTW and Booster pump stations | R8 567 000 | 6 months  (March- Nov) |
| Emakhazeni LM | **Refurbishment** of Machadodrop WWTW | R2 000 000 | 6 months  (March-Nov) |
| ThabaChweu LM | **Refurbishment** of Lydenburg WWTW | R7 731 000 | 6 months  (March- Nov) |
| Dr PixleykaSeme LM | **Refurbishment** of Amersfoort WWTW and Booster pump stations | R3 302 000 | 6 months  (March -Nov) |
| **Total** | **R27 965 000** | |  |

---00O00---