Question 1843 for written reply

**MINISTER**

**HUMAN SETTLEMENTS, WATER AND SANITATION REPUBLIC OF SOUTH AFRICA**

# NATIONAL ASSEMBLY QUESTION FOR WRITTEN REPLY QUESTION NO.: 1843

**DATE OF PUBLICATION: 21 AUGUST 2020**

**Mrs N R Mashabela (EFF) to ask the Minister of Human Settlements, Water and Sanitation:**

By what date does her department intend to complete the Reconstruction and Development Programme houses that were left incomplete in 2016 at Mahwelereng and Makhado in Limpopo?

NW2239E

# REPLY:

To begin with Honourable member, it is important to note that the RDP houses were discontinued when Cabinet adopted the *Comprehensive Plan for the Development of Sustainable Human Settlements* in 2004 setting new standards for housing typologies for government houses referred to as BNG houses.

The total number of incomplete units in the Mogalakwena Local Municipality is 319 houses spread over a total of 14 villages. The Limpopo Provincial Department of Co-operative Governance, Human Settlements & Traditional Affairs has appointed Contractors in 2019/2020 to complete 210 units. It is expected that the units will be completed by the end of October 2020. The Provincial Department will appoint Contractors during the 2021/22 financial year to complete the remaining 109 units. The anticipated completion date is 31 March 2022.

The total number of incomplete units in the Makhado Local Municipality is 87 spread over a total of 11 villages. The Limpopo Provincial Department of Co-operative Governance, Human Settlements & Traditional Affairs will appoint Contractors in the 2021/2022 financial year to complete the 87 units. The anticipated completion date is 31 March 2022.