**NATIONAL ASSEMBLY**

**FOR WRITTEN REPLY**

**QUESTION NO 1929**

**DATE OF PUBLICATION IN INTERNAL QUESTION PAPER: 19 MAY 2023**

**(INTERNAL QUESTION PAPER NO. 18)**

**1929. Mr B S Madlingozi (EFF) to ask the Minister of Water and Sanitation:**

**QUESTION:**

What are the relevant details of the progress regarding the provision of potable water to the 24 villages across Mopani, that the officials of his department confirmed to the households that the delivery of potable water would happen after the oversight visit by the Portfolio Committee on Water and Sanitation to Mopani?

NW2192E

---00O00---

**MINISTER OF WATER AND SANITATION**

To date, 26 out of 37 appointments of contractors have been concluded by the Implementing Agent of the project, the Mopani District Municipality. Progress is indicated in the table below:

| **ITEM** | **VILLAGE NAME - PROJECT** | **PROGRESS** |
| --- | --- | --- |
| 1 | Bambeni Reticulation – Pipeline D  | 75% |
| 2 | Homu 14A Reticulation – Pipeline B | 47% |
| 3 | Ngove Reticulation Contract B – Pipeline D | 43% |
| 4 | Skhunyani Reticulation Contract B – Pipeline D2 | 05% |
| 5 | Bode Reticulation Contract B – Pipeline D2 | 06% |
| 6 | Makoxa Reticulation Contract A – Pipeline F1 | 35% |
| 7 | Maswanganyi Reticulation Contract A – Pipeline D2 | 02% |
| 8 | Kamninginisi Block 2 Reticulation – Pipeline F2 | 05% |
| 9 | Muyexe Reticulation – Pipeline F2 | 24% |
| 10 | Dzingidzingi Reticulation – Pipeline D2 | 05% |
| 11 | Xikukwane Reticulation Contract C – Pipeline F1 | Site establishment |
| 12 | Mhlaba Willem Reticulation – Pipeline F2 | 25% |
| 13 | Risinga View Reticulation Contract A – Pipeline F1 | 05% |
| 14 | Nwakhuwani Reticulation – Pipeline B | 05% |
| 15 | Makoxa Reticulation Contract B – Pipeline F1 | 05% |
| 16 | Gawula Reticulation – Pipeline A | 05% |
| 17 | Vuhehli Reticulation – Pipeline B | 04% |
| 18 | Homu 14 B – Pipeline B | 03% |
| 19 | Muyexe Reticulation Contract B – Pipeline F2 | 05% |
| 20 | Mageva Reticulation Contract A -Pipeline D | 05% |
| 21 | Mahlathi Reticulation – Pipeline A | 04% |
| 22 | Mapayeni Contract A – Pipeline B | 03% |
| 23 | Maswanganyi Contract B – Pipeline D2 | Site establishment |
| 24 | Xikukwani Contract A – Pipeline F1 | 04% |
| 25 | Risinga View Contract B – Pipeline 1 | Site establishment |
| 26 | Xikukwani Contract B – Pipeline F1 | Site establishment |

 **\***