**National Assembly**

**Question No 2133**

**Mrs N J Nolutshungu (EFF) to ask the Minister of Transport:**

Following the flood disasters in the Eastern Cape that destroyed most of the road network in the specified province, what steps has she taken, working with other relevant government departments, to have the damaged roads fixed? NO2422E

**REPLY**

 Between November 2022 to February 2023 and in February and March 2023 Eastern Cape Province was again hit hard by torrential rains with OR Tambo District hit by both two events, resulting in severe damages to roads infrastructure. Damages includes roads surface wash-away, bridges including approaches, stormwater drainage blockages with debris and logs, and serious mudslides rendering roads unusable.

a). For the 6 District, about 6023 km of roads plus 77 bridges of damages were recorded. Due to limited resources to deal with most of the provincial roads affected, the Department resolved to restore trafficability by blading most roads and regravelling critical areas in severely damaged roads. In recent months persistent rains in the province affected the repair work and to date about 23 kilometers of roads and 7 bridges has been repaired, and work is still underway to repair most of the roads including 3 bridges due for completion soon.

b). For national roads floods damages were experienced on road works and bridges notably in the Port St Johns and King Dalinyebo Sabata (KSD) local municipalities during the March 2023 floods.

Temporary deviations/bypasses were constructed at 100% of locations to provide access to facilities and dwellings on the other side of the road slope failures and damaged bridge approaches. Emergency procurement processes are underway, and it is expected to have contractors on site for permanent repairs in June 2023.