

**MINISTRY**

**PUBLIC WORKS AND INFRASTRUCTURE**

**REPUBLIC OF SOUTH AFRICA**

Department of Public Works l Central Government Offices l 256 Madiba Street l Pretoria l Contact: +27 (0)12 406 1627 l Fax: +27 (0)12 323 7573

Private Bag X9155 l CAPE TOWN, 8001 l RSA 4th Floor Parliament Building l 120 Plein Street l CAPE TOWN l Tel: +27 21 402 2219 Fax: +27 21 462 4592

 [www.publicworks.gov.za](http://www.publicworks.gov.za)

**NATIONAL ASSEMBLY**

**WRITTEN REPLY**

**QUESTION NUMBER: 2161 [NW2454E]**

**INTERNAL QUESTION PAPER NO.: 21 of 2023**

**DATE OF PUBLICATION: 02 JUNE 2023**

**DATE OF REPLY: 17 JULY 2023**

**2161. Ms T Breedt (FF Plus) asked the Minister of Public Works and Infrastructure:**

(1) Whether the Matjhabeng Local Municipality in the Lejweleputswa district of the Free State has submitted a business plan to Infrastructure South Africa to address the (a) current water crisis and (b) replacement of all old asbestos pipes; if not, why not, in each case; if so, what are the relevant details in each case;

(2) whether any commitments have been made to the specified municipality; if not, what is the position in this regard; if so, (a) what are the relevant details and (b) by what date will such commitments be implemented? **NW2454E**

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**REPLY:**

**The Minister of Public Works and Infrastructure:**

1. The Matjhabeng Local Municipality in the Lejwaleputswa District in the Free Street submitted their Replacement of old Asbestos Cement and Galvanised Steel pipes project to Infrastructure South Africa. This submission was borne out of the municipality-led feasibility study that was concluded in September 2021. The study indicated that the municipality is experiencing high water losses due to pipe bursts attributable to high network pressures and aging Asbestos Cement and old Galvanised Steel pipe network. The municipality is incurring high costs to repair the old and deteriorated water distribution pipe networks. This infrastructure requires replacement. The total estimated cost for this project is R1.6 billion.
2. This water and sanitation project has been prioritised by Infrastructure South Africa for project preparation and packaging. The Matjhabeng Local Municipality does not have funding allocated for this project. In this regard, Infrastructure South Africa is currently packaging the project to comply with the requirements of the National Treasury’s Budget Facility for Infrastructure (BFI). Some of the requirements by the BFI includes detailed cost benefit analysis, economic viability assessments, financial modelling and procurement strategy. Infrastructure South Africa, working closely with the municipality, will be submitting the BFI application on or before 14 July 2023, for consideration for funding through this process.