**National Assembly**

**Question No: 2173**

**Mr M K Montwedi (EFF) to ask the Minister of Transport:**

Whether he will furnish Mr M K Montwedi with a list of the North West roads (a) planned and approved by his department to be tarred and/or paved in the financial year ending March 2022 and (b) completion status thereof; if not, why not; if so, what are the further relevant details? NW2465E

**REPLY**

A list of North West roads planned and approved by the North West Department of Public Works and Roads to be tarred or paved in the financial year ending March 2022 is provided on Table A below.

**Table A: Upgrading of North West Roads**

|  |  |  |
| --- | --- | --- |
| **Project No.** | **Project Name (a)** | **Status of the Project (b)** |
| PWRT 91/13 | Upgrading from gravel to surface standard of Road D201 from Pampierstad to Matlapaneng to N18 | Procurement Stage, advertised on 07 July 2021  Closing date for advert – 9 August 2021 @ Evaluation Stage |
| PWRT 99/13 | Upgrading from gravel to surface standard of Road D520 from Mokolokwe to Bethanie | Procurement Stage, Advertised on 05 May 2021  Closing date for advert – 9 June 2021 @ Evaluation Stage |
| PWR 30/15 | Upgrading from gravel to surface standard of Road P66/1 (Kgomo Kgomo to P65/1) and Road D614 / Z614 (P65/1 to Lebotlwaane to Tlholwe) and Road Z619 from Tlholwe to Ga - Habedi) and D639 from Moretele to Ga - Habedi)- phase 3 of 10km | Procurement Stage, Advertised on 19 May 2021  Closing Date for Advert 17 June 2021 @ Evaluation Stage |
| PWR 75/16 | Upgrading from gravel to surface standard of Road Z422 from intersection of Albert Luthuli Road through Lokaleng and Mogosane village to Tlapeng (30km) | Procurement Stage, Advertised on 07 July 2021  Closing Date for Advert 05 August 2021 @ Evaluation Stage |
| PWRT 120/12 | Upgrading from gravel to surface standard of Road D327 from Ganyesa to Vragas to Madinonyane (57km), Phase II of road D327 from Vragas to the Bnorthen Cape border and of Road Z389 from road D327 to Madinonyane | Procurement Stage, Advertised on 21 April 2021  Closing Date for Advert 26 May 2021 @ Adjudication Stage |
| PWR 58/17 | Upgrading from gravel to surface standard(tar) of Road Z482 from Madibogo through Madibogopan to the intersection at D1727 between Stella and Delareyville, 13km | Procurement Stage, Advertised on 25 August 2021  Closing Date for Advert 29 September 2021 |
| PWR 105/18 | Upgrading from gravel to surface standard of Road from Gopane passing villages Maphephane, Mmutshweu, Ga-seane to Lobatleng; Road D417 (Lobatleng to Motswedi) of approx 27km ( phase II 13KM) | Procurement Stage, Advertised on 19 May 2021  Closing Date for Advert 17 June 2021 @ Evaluation Stage |