**PROVINCE: GAUTENG**

1. **CONTRACTORS WHO HAVE ENTERED INTO BUSINESS WITH GOVERNMENT IN THE PAST FIVE (5) FINANCIAL YEARS (since 2018)**

|  |  |  |
| --- | --- | --- |
| **Financial year (2018)** | **GP** | **Number of Defaulted Contractors** |
| **2017/18** | 31 | 0 |
| **2018/19** | 42 | 1 |
| **2019/2020** | 9 | 1 |
| **2020/21** | 4 | 1 |
| **2021/22** | 11 | 0 |
| **Total** | 97 | 3 |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **No** | **Company Name** | **Year** | **Name of a Project** | **What were they appointed for/Project Scope** | **Defaulted in the completion of any projects** | | | **If yes provide reasons for defaulting/ If no provide status in this regard** |
| Yes | No | |
| 1. | Arise General Construction | **2017/18** | Etwatwa Ext. 8, 21 & 24 | Outstanding milestones on 140 top structures |  | X | | * Poor performance * Cashflow |
| 2. | Buya Nempumelelo Trading and Projects | Chris Hani Proper Ext. 1 & 2 and Erf 31019 Daveyton | Construction of 400 Top Structures at Chris Hani Proper Ext. 1 & 2 and Erf 31019 Daveyton |  | X | |  |
| 3. | Buzzy Builders | Soshanguve IA & NN | Appointment for the construction of 48 top structures |  | X | |  |
| 4. | Dianah and Joyce Business Enterprise | Ratanda Ext. 1,3,5,6,7 & 8 | Construction of 193 houses |  | X | |  |
| 5. | Herocon (Pty) Ltd | Sicelo Shiceka (Erf 78 Meyerton Farms) | Construction of 180 walk ups |  | X | |  |
| 6. | Homes 2000 | Mohlakeng Ext. 14 | Construction of 291 Walk -Ups |  | X | |  |
| 7. | Link Thoughts Consulting CC | Tswelopele Ext. 5 | Construction of 200 top structures |  | X | |  |
| 8. | Lomora Trading | Sicelo Shiceka | Construction of 53 top structures at various milestones |  | X | |  |
| 9. | Makgotamisha Building Construction | Sethokga Hostel | Construction of 1266 RDP walk-ups, demolishing of old buildings and bulk earthworks |  | X | |  |
| 10. | Makhado Project Management | Bekkersdal Afghanistan X and Z | Construction of 115 top structures |  | X | |  |
| 11. | Makole Property Development | Tsakane Ext. 22 | Construction of 2 476 top structures |  | X | |  |
| 12. | Malome Business Enterprise | Phola Park Greenfields | Construction of 96 top structures |  | X | |  |
| 13. | Malome Business Enterprise | Windmill Park Ext. 9 | Construction of 62 top structures |  | X | |  |
| 14. | Maseno General Trade | Etwatwa Ext. 8, 21 & 24 | Construction of 100 top structures |  | X | |  |
| 15. | Matigari Buildings and Civil Construction | Ivory Park and Kaalfontein Ext. 22 | Construction of 70 top structures and Kaalfontein Extension 22 for construction of 13 top structures |  | X | |  |
| 16. | Moreki Distributors | Evaton | Installation of 160 services and 120 top structures |  | X | |  |
| 17. | Moteko Construction | Etwatwa Ext. 9 & 10 | Appointment for the construction of 200 houses |  | X | |  |
| 18. | Phoroza Trading | Soshanguve Block BB, FF and GG | Appointment for the construction of 50 top structures |  | X | |  |
| 19. | Princelema Cleaning | New Village Phase 2 | Construction of 62 top structures |  | X | |  |
| 20. | Rheinland Investment CC JV Malesolo Holdings (Pty) Ltd | Mckenzieville Ext. 2 | Construction of 200 top structures |  | X | |  |
| 21. | Sedtrade (Pty) | Kokosi Ext. 6 | Appointment for the completion of 389 top structures |  | X | |  |
| 22. | Segabokeng Building Construction | Obed Mthombeni Nkosi | Installation of services on 335 stands |  | X | |  |
| 23. | Thabong Civils and Project Management | Tinasonke Ext. 4 | Construction of 150 top structures and the completion of 82 top structures at various milestones |  | X | |  |
| 24. | Thakgoga Projects | Bekkersdal | The implementation of ablution and sanitation infrastructure pilot porject on 200 stands |  | X | |  |
| 25. | Thakgoga Projects | Sicelo Shiceka | The implementation of ablution and sanitation infrastructure pilot porject on 240 stands |  | X | |  |
| 26. | Themane Management Consulting | Tamboville Proper Wattville | Construction of 130 top structures |  | X | |  |
| 27. | Toro Ya Africa | Mamello | Appointment for the construction of 565 top structures |  | X | |  |
| 28. | Ubuhlebethu Business Enterprise | Soshanguve Block V Ext. 1 | Construction of 400 top structures |  | X | |  |
| 29. | Ubuhlebethu Business Enterprise | Soshanguve TT | Appointment for the construction of 200 top structures |  | X | |  |
| 30. | Uniq Holdings | Soshanguve Ext. 1 (Plot 67) | Construction of 300 top structures |  | X | |  |
| 31. | Zizamelesizwe | Bekkersdal: Phase 1 | Construction of 100 Ablution and Sanitation Infrastructure |  | X | |  |
|  |  |  |  |  |  |  | |  |
| 1 | Amaqakala Construction and Projects CC | **2018/19** | Evaton | The implementation of ablution and sanitation infrastructure on 150 stands | X |  | | Poor Performance - Notice of termination issued |
| 2 | Amelpa Civil Contractors | Soshanguve Ext. 4 & 5 | Appointment for the construction of 30 top structures |  | X | |  |
| 3 | B.A. Mogohloane Trading Enterprise | Savannah City | Appointment for the construction of 40 top structures |  | X | |  |
| 4 | Bashoeshoes Investment and Projects | Savannah City | Construction of 40 top structures |  | X | |  |
| 5 | Buzaphi Construction | Evaton | Construction for the resealing of Selborne and Easton Roads and Upgrade of Sewer in Evaton |  | X | |  |
| 6 | Cassendra Construction | Lawley | Appointment for the construction of 30 top structures |  | X | |  |
| 7 | Cmon Construction | Sebokeng Ext. 28 | Appointment for the construction of 40 top structures |  | X | |  |
| 8 | Datsilex | Chief Albert Luthuli Ext. 4 | Construction of 30 top structures |  | X | |  |
| 9 | Euglo Building Contractors | Tswelopele Ext 5, 23 and 24 | Construction of 70 Top Structure |  | X | |  |
| 10 | Faranani Housing Projects | Soshanguve Ext 7 | Construction of 106 houses in Soshanguve Ext 7 |  | X | |  |
| 11 | Galazo Entertainment | Savannah City | Appointment for the construction of 20 top structures |  | X | |  |
| 1312 | Gamont Housing SA (Pty) Ltd | Lady Selbourne Phase 2 | Construction of water and sewer reticulation, roads and stormwater network,474 RDP walk up units in Suideburg Lady Selbourne Phase 2 |  | X | |  |
| 13 | Gochi Trading | Savannah City | Construction of 40 top structures |  | X | |  |
| 14 | Growth Circle Construction | Soshanguve Ext. 4 & 5 | Appointment for the construction of 40 top structures |  | X | |  |
| 15 | Impelamehlo Construction and Projects | Savannah City | Appointment for the construction of 40 top structures |  | X | |  |
| 16 | Inhlalakahle Business Enterprise (Pty) Ltd (Cession to Stewards and Lloyd) | Soshanguve Ext. 19 | Appointment for the construction of 30 top structures |  | X | |  |
| 17 | Julovax (Pty) Ltd | Savannah City | Appointment for the construction of 40 top structures |  | X | |  |
| 18 | Kgokong Projects | Lawley | Appointment for the construction of 30 top structures |  | X | |  |
| 19 | Leseho Trading | Sebokeng Ext. 28 | Appointment for the construction of 30 top structures |  | X | |  |
| 20 | Mapheceka Construction | Soshanguve IA & NN | Appointment for the construction of 25 top structures |  | X | |  |
| 21 | Mathelemusa Trading | Savannah City | Appointment for the construction of 40 top structures |  | X | |  |
| 22 | Mdumpele Construction | Soshanguve V Ext. 1 | Appointment for the construction of 25 top structures |  | X | |  |
| 23 | Mfanelo Trading and Projects | Lawley | Appointment for the construction of 40 top structures |  | X | |  |
| 24 | MMM Properties | Savannah City | Construction of 40 top structures |  | X | |  |
| 25 | Mokgolokwane Civils | Palm Ridge Ext 10, 18, 19, 20, 21, 22 & 12 | Construction of 4000 Top Structures |  | X | |  |
| 26 | Motheo Construction Group | Palm Ridge Ext 1 to 8 | Construction of 670 Military Houses |  | X | |  |
| 27 | Pro Power | Savannah City | Appointment for the construction of 40 top structures |  | X | |  |
| 28 | Sathusa Business Projects CC | Tswelopele | Construction of 40 houses in Tswelopele Ext 5 |  | X | |  |
| 29 | Sbongukfika Construction and Projects | Savannah City | Appointment for the construction of 40 top structures |  | X | |  |
| 30 | Sedtrade (Pty) | Kokosi Ext. 6 | Remedial work on 265 top structures |  | X | |  |
| 31 | Sibilo Staffing (Pty) Ltd | Sebokeng Ext. 28 | Appointment for the construction of 30 top structures |  | X | |  |
| 32 | Stanleys Construction and Projects | Savannah City | Appointment for the construction of 40 top structures |  | X | |  |
| 33 | TCT Civil Construction | Winterveldt | Construction for the cleaning of stormwater infrastructure |  | X | |  |
| 34 | Thabong Civils and Project Management | Bekkersdal | Appointment for the sewer and storm water infrastructure maintenance and servicing |  | X | |  |
| 35 | Thaduku Business Enterprise | Chief Albert Luthuli Ext. 4 | Appointment for the construction of 20 top structures |  | X | |  |
| 36 | Thakgoga Projects | Evaton | 240 ablution and infrastructure |  | X | |  |
| 37 | Tiyane Property Developer | Soshanguve Ext. 4 & 5 | Appointment for the construction of 30 top structures |  | X | |  |
| 38 | Ubuhlebethu Business Enterprise | New Village | Construction of 123 Top Structures |  | X | |  |
| 39 | VBR Supplies | Soshanguve Ext. 19 | Appointment for the construction of 35 top structures |  | X | |  |
| 40 | The Pozee Projects CC | Soshanguve Ext. 19 | Construction of 35 top structures |  | X | |  |
| 41 | Xazulula Construction | Soshanguve IA & NN | Construction of 350 top structures |  | X | |  |
| 42 | Xoli's Reality | Savannah City | Appointment for the construction of 40 top structures |  | X | |  |
|  |  |  |  |  |  |  | |  |
| 1 | Motheo Construction Group | **2019/20** | Palm Ridge 15,18,19,20,21,22,23,24,25,26,27 and 28 | Construction of top structures |  | X | |  |
| 2 | Makole | Tsakane Ext 23 (Tsakane Ext 22) Brakpan | Installation of services on 399 stands |  | X | |  |
| 3 | Imbumba Plant Hire | Orange Farm Ext 8 | Completion of 35 top structures |  | X | |  |
| 4 | Tandedza Construction Project | Tswelopele Ext 5,23 and 24 | Appointment for the completion of 32 houses |  | X | |  |
| 5 | Mogale Solutions Providers | Orange Farm Ext 7 | Completion of 61 top structures |  | X | |  |
| 6 | Matigari Building and Construction | Ivory Park | Construction of 150 top structures | X |  | | Poor Performance - Notice of default issued to contractor |
| 7 | Safcrete Construction | Evaton URP | Uprading of Evaton Outfall Sewer - Urban Renewal Project |  | X | |  |
| 8 | Buya Nepumelelo Trading | Golden Gardens | Completion of 189 houses |  | X | |  |
| 9 | Dingatana Supplies & Services | Bekkersdal | Appointment for the maintenance and servicing of the Bekkersdal Stormwater Infrastructure |  | X | |  |
|  |  |  |  |  |  |  | |  |
| 1 | TCT Civil and Construction cc | **2020/21** | Winterveld Ext 9,12, 19 & 24 | Construction for the cleaning of stormwater infrastructure |  | | X |  |
| 2. | Manekwane Business Enterprises | Kagiso Ext 12 | Appointment for the construction of 29 incomplete houses at various stages |  | | X |  |
| 3. | Buya Nempumelelo Trading & Projects | Hospital Hill, Drieziek Ext 4, Stretford Ext 4 | Construction of houses in Hospital Hill, Drieziek Ext. 4 and Stretford Ext. 4 | X | |  | Poor Performance - Notification letters sent to contractor requesting the completion of deliverables else penalties will be invoked |
| 4. | Dingatana Supplies and Services | Bekkersdal | Servicing and maintenance of the stormwater infrastructure at Bekkersdal |  | | X |  |
|  |  |  |  |  |  | |  |  |
| 1 | Molatebo Construction | **2021/22** | Tinasonke Ext.4 and Tswelopele Ext. 6,1 & Proper | Construction of 159 houses (various milestones) and 36 houses (various milestones) |  | | X |  |
| 2 | I Ndlovu I Dle Mithi | Tamboville | Appointment for the construction of 130 top structures in Tamboville |  | | X |  |
| 3 | Reder Construction (Pty) Ltd | Khutsong Extension 5 | Appointment for the construction of 753 top structures |  | | X |  |
| 4 | Bamboo Rock 1349 | Hammanskraal West Ext. 2 Phase 2 | Appointment for the construction of 350 top structures in Hammanskraal West Ext. 2 Phase 2 |  | | X |  |
| 5 | Lililthalethu Trading 41 | Soshanguve Ext 1 plot 67 | Appointment for the construction of 200 top structures |  | | X |  |
| 6 | Rich Soil Resources (Pty) Ltd | Winterveld Phase 2 & Phase 3 Ext 1 | Appointment for the construction of 232 top structures |  | | X |  |
| 7 | Motheo Construction (Pty) Ltd | Munsieville | Appointment for the construction of 340 top structures |  | | X |  |
| 8 | Ntshiza's Technical Service | Hammanskraal West Ext 2 Phase 1 And Rethabiseng Ext.5 | Construction of 357 houses (various milestones) |  | | X |  |
| 9 | SKS Business Solution | Soshanguve IA And NN, Soshanguve Ext.4 & 5 and Soshanguve Ext.6 & 7 | Appointment for the construction of 226 houses at different milestones |  | | X |  |
| 10 | FM Infrastructure | Mamello Ext.1 | Installation of bulk water and sewer lines in Mamello Ext. 1 |  | | X |  |
| 11 | Jendza Capital (Pty)Ltd | Golden Gardens | Construction of roads and stormwater in Golden Gardens |  | | X |  |