**NATIONAL ASSEMBLY**

**WRITTEN REPLY**

**QUESTION 3271**

**DATE OF PUBLICATION OF INTERNAL QUESTION PAPER: 20/10/2017**

**INTERNAL QUESTION PAPER: 37/2017**

**3271. Ms N I Tarabella Marchesi (DA) to ask the Minister of Basic Education:**

(a) What number of implementing agents have managed the construction of schools through the Accelerated Schools Infrastructure Delivery Initiative since its inception in 2011 and (b)(i) what is the name of each implementing agent, (ii) what number of school construction projects did each agent implement, (iii) what is the completion record of each implementing agent and (iv) have any of the implementing agents been the cause of irregular expenditure? NW3603E

**RESPONSE**

1. and (b) (i), (ii) and (iii)

|  |  |  |  |
| --- | --- | --- | --- |
| **Province** | **Allocated Schools** | **Total Completed Per Province Per IA** | **% Completion** |
| **EC** |  |  |  |
| Development Bank South of Africa EC | 99 | 91 | 92% |
| Development Bank South of Africa EC | 15 |   |   |
| Independent Development Trust EC | 48 | 12 | 25% |
| Independent Development Trust EC | -9 |   |   |
| COEGA | 25 | 21 | 84% |
| COEGA | 5 |   |   |
| EC Department of Public Works | 16 | 12 | 75% |
| National Department of Public Works | 36 | 0 | 0% |
| National Department of Public Works | -11 |   |   |
| **Sub - EC** | **224** | **136** | 61% |
| **FS** |   |   |   |
| Development Bank South of Africa FS | 11 | 8 | 73% |
| Development Bank South of Africa FS | 8 |   |   |
| Independent Development Trust FS | 10 | 4 | 40% |
| Independent Development Trust FS | -4 |   |   |
| FS DoE | 9 | 0 | 0% |
| FS DoE | -4 |   |   |
| **Sub - FS** | **30** | **12** | 40% |
| **KZN** |   |   |   |
| Adopt-a-School Foundation | 3 | 0 | 0% |
| **Sub - KZN** | **3** | **0** | 0% |
| **LP** |   |   |   |
| Development Bank South of Africa  | 3 | 3 | 100% |
| **Sub - LP** | **3** | **3** | 100% |
| MP |   |   |   |
| Development Bank South of Africa  | 5 | 5 | 100% |
| **Sub - MP** | **5** | **5** | 100% |
| NW |   |   |   |
| Development Bank South of Africa  | 2 | 2 | 100% |
| **Sub - NW** | **2** | **2** | 100% |
| NC |   |   |   |
| Development Bank South of Africa  | 1 | 1 | 100% |
| **Sub - NC** | **1** | **1** | 100% |
| WC | 25 | 25 | 100% |
| **Sub - WCED** | **25** | **25** | 100% |
| **TOTAL** |   | **184** |   |

 \* Note: The yellow cells on the attached Annexure show the number of projects that were taken away from IAs, preceded by a minus, for poor performance or capacity constraints and the number of projects consequently given to performing agents.

(iv) Irregular expenditure has occurred for a variety of reasons by all implementing agents.