**DATE OF PUBLICATION OF INTERNAL QUESTION PAPER: 20/03/2020**

**INTERNAL QUESTION PAPER: 10/2020**

**480. Mrs D van der Walt (DA) to ask the Minister of Basic Education:**

With reference to her reply to oral question 71 on 11 March 2020, (a) which schools are on the list of 272 in the Chris Hani District Municipality to receive proper sanitation in the

1. 2019-20,
2. 2020-21 and
3. 2021-22 financial years,

(b) who are the implementing agents in each case,

(c) what is the cost of each project,

(d) where is the funding obtained for each project and

(e) on what date is each project expected to be

(i) finalised and

(ii) handed over?

**Response**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|   | 2019/20 | 2020/21 | 2021/22 |   |
| (a) | **59** | **50 (Annexure B)** | **152** | **11 (Annexure C)** |
|   |   |   |   | The verification process confirmed that these schools have a VIP ablutions which may require maintenance. |
| (b) | * 58 Schools allocated to Development Bank of South Africa (DBSA)
* 1 School to The Mvula Tank (TMT)
 | * 42 Schools allocated to TMT
* 8 Schools to be donated by Assupol.
* The 59 schools from the previous Financial Year (FY) 2019/20 to be completed in the current FY.

  | No Implimanting Agents (IA) has yet been allocated for these projects  |   |
| (c) | See attached **Annexure A****DBSA**- 38 Schools, Contract Awarded20 Schools under Planning**TMT**: 1 School under construction  | See attached **Annexure B** | No budget allocation | No budget allocation**Annexure C** |
| (d) | * National Treasury: Schools Infrastructure Backlog Grant (SIBG)
 |
| (e) | * A revised schedule will be issued by the IAs, as the lockdown period has negatively affected the progress of the Project.
 |