**National Assembly**

**Question Number: 483**

**Ms N Nolutshungu (EFF) to ask the Minister Transport:**

How many kilometres of road were paved in each (a) province and (b) municipality in 2018?

 **NW547E**

**REPLY:**

1. The Department of Transport manages the Provincial Roads Maintenance Grant (PRMG) which focuses on preventative maintenance activities. For paved roads Rehabilitation, Resealing and pothole patching are measured and summarised in the tables below which is up to second quarter of 2018/19 financial year.

|  |
| --- |
|  **Q2 Rehabilitation (m2)** |
| **Province** | **Annual Target** | **Actual****Q1** | **Actual****Q2** | **Q2** **% Achieved** |
| **Eastern Cape** | 0.00 | 0.00 | 0.00 | 0.00% |
| **Free State** | 796 510.61 | 215 238.00 | 796 510.61 | 183.95% |
| **Gauteng** | 73 219.47 | 166 866.00 | 73 219.47 | 27.82% |
| **KwaZulu-Natal** | 89 761.00 | 74 400.00 | 89 761.00 | 9.12% |
| **Limpopo** | 97 000.00 | 0.00 | 97 000.00 | 41.99% |
| **Mpumalanga** | 86 000.00 | 34 400.00 | 86 000.00 |  |
| **Northern Cape** | 250 000.00 | 0.00 | 250 000.00 | 100.00% |
| **North West** | 493 039.00 | 62 382.00 | 493 039.00 | 112.21% |
| **Western Cape** | 915 772.00 | 0.00 | 915 772.00 | 100.85% |
| **National Target (m2)** | **2 801 302.08** | **553 286.00** | **2 801 302.08** | **62.16%** |

|  |
| --- |
| **Q2 Re-sealing (m2)** |
| **Province** | **Annual Target** | **Actual****Q1** | **Actual****Q2** | **YTD****% Achieved** |
| **Eastern Cape** | 900 000 | 0 | 0 | 0.00% |
| **Free State** | 0 | 975 487 | 87 610 |  |
| **Gauteng** | 126 000 | 17 463 | 64 228 | 64.83% |
| **KwaZulu-Natal** | 1 000 000 | 22 720 | 0 | 2.27% |
| **Limpopo** | 479 505 | 119 876 |  | 25.00% |
| **Mpumalanga** | 1 084 000 | 44 900 | 1 045 400 | 100.51% |
| **Northern Cape** | 1 880 000 | 2 253 478 | 0 | 119.87% |
| **North West** | 450 000 | 277 129 | 27 490 | 67.69% |
| **Western Cape** | 1 982 574 | 2 430 380 | 378 367 | 141.67% |
| **National Target (m2)** | **7 902 079** | **7 294 557** | **1 603 095** | **98.00%** |

|  |
| --- |
| **Q2 Blacktop Patching (including Pothole Repairs) (m2)** |
| **Province** | **Annual Target** | **Actual****Q1** | **Actual****Q2** | **YTD****% Achieved** |
| **Eastern Cape** | 44 000.00 | 1 760.00 | 9 518.00 | 25.63% |
| **Free State** | 310 000.00 | 382 542.37 | 40 342.61 | 136.41% |
| **Gauteng** | 110 000.00 | 68 933.07 | 25 150.84 | 85.53% |
| **KwaZulu-Natal** | 263 245.00 | 135 340.00 | 342 575.00 | 181.55% |
| **Limpopo** | 75 000.00 | 27 235.00 | 32 760.00 | 79.99% |
| **Mpumalanga** | 130 961.00 | 275 980.00 | 92 645.00 | 281.48% |
| **Northern Cape** | 35 350.00 | 42 246.11 | 10 318.56 | 148.70% |
| **North West** | 82 460.00 | 82 224.00 | 27 490.00 | 133.05% |
| **Western Cape** | 60 000.00 | 91 437.00 | 7 430.90 | 164.78% |
| **National Target (m2)** | **1 111 016.00** | **1 107 697.55** | **588 230.91** | **152.65%** |

1. The Department of Corporate Governance and Traditional Affairs is supporting Municipalities through the Municipal Infrastructure Grant. They will be able to furnish Honourable Member with accurate information.