**National Assembly**

**Question Number: 646**

**646. Mr M Chetty (DA) to ask the Minister of Transport:**

(1) (a) On what date will the tender specifications on the improvements of Cape Town International Airport Upgrades be finalised and (b)(i) what would be included in the total project scope, (ii) over what period, (iii) what are the project estimates and (iv) what are the details of the improvements;

(2) what (a)(i) improvements are intended at the Tambo Springs Intermodal Terminal and (ii) bulk services for development will be needed from Ekurhuleni Metropolitan Municipality and (b)(i) what benefit will result from these improvements and (ii) at what cost? NW1549E

**Reply:**

**Airports Company South Africa SOC Limited (ACSA)**

(1)

|  |  |  |  |
| --- | --- | --- | --- |
| (b)Project | (iii)Estimated Value | (i)Scope of works | (ii) Period)Status |
| New Realigned Runway | R 3.8 bn | The construction of a new code F compliant runway with associated taxiways and ancillary systems | The tender document preparation phase was concluded and was just issued to the market. |
| T2 enablement works  T2 Main works | R 2.8 | International Terminal expansion including check-in, baggage handling systems and arrivals carousels | The Enablement Works is currently in the procurement phase with tenders in the market  The Main Works is in the detail design phase and will be go through the procurement process during the course of next year |
| New Domestic Arrivals | R 688 mn | Expansion of the Domestic Arrivals Terminal | The project will be procured 2-3 months |
| Several other smaller projects | Multiple values | Aprons, taxiway upgrades and minor terminal expansion | The projects are in the design development phases and will go through the procurement process during the course of next year |

(2) Falls away.