**National Assembly**

**Question Number: 731**

**Ms N V Mente (EFF) to ask the Minister of Transport:**

What (a) number of bridges is Government building or planning to build, (b) is the location of each bridge and (c) is the date of completion of each bridge?

**NW854E**

**REPLY:**

1. There are presently 373 bridges on SANRAL routes that are registered as “New Under Construction” or “Planned”. These are as listed in the table below which includes the route, bridge location, bridge number, bridge name and the anticipated year of completion.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Road ID** | **Field km** | **Structure Number** | **Structure Name** | **Structure Status** | **Anticipated Year of Completion** |
| N00810W | 70 | N008\_10N\_B0470 | Kelly's View Underpass | Planned (Design in progress or complete) | 2030+ |
| N00302N | 31.78 | N003\_02N\_B0505C | Lynnfield Park IC: Old Main Road (R103) NB CD Underpass Bridge C | Planned (Design in progress or complete) | 2024 |
| N00302S | 31.78 | N003\_02S\_B0505D | Lynnfield Park IC: Old Main Road (R103) SB CD Underpass Bridge D | Planned (Design in progress or complete) | 2024 |
| N00302S | 28 | N003\_02S\_B0517 | Dardanelles IC: N3S Onramp to R603W Overpass | Planned (Design in progress or complete) | 2026 |
| N00115S | 31 | N001\_15S\_B880B | Church St I/C: Church Street Overpass Bridge B | Planned (Design in progress or complete) | 2030+ |
| N00116S | 40.2 | N001\_16N\_B0468 | Verkeerdevlei IC: Brandfort to Verkeerdevlei (R703) Overpass | Planned (Design in progress or complete) | 2028 |
| N00116N | 65 | N001\_16N\_B414A | Pleasant View Underpass Bridge A | Planned (Design in progress or complete) | 2028 |
| N00116N | 74 | N001\_16N\_B415A | Harmonia Underpass Bridge A | Planned (Design in progress or complete) | 2028 |
| N00116N | 82.6 | N001\_16N\_B518A | Winberg - Theunissen Rail Bridge | Planned (Design in progress or complete) | 2028 |
| N00116N | 66 | N001\_16N\_B907A | Groot Vet River Bridge A | Planned (Design in progress or complete) | 2028 |
| N00116N | 74 | N001\_16N\_B908A | Klein Vet River Bridge A | Planned (Design in progress or complete) | 2028 |
| N00116NX | 94 | N001\_16NX\_B0552 | N1/R73 IC: R73 Bridge Overpass | Planned (Design in progress or complete) | 2028 |
| N00117NX | 0.73 | N001\_17NX\_B0161 | Scholtz Street Overpass | Planned (Design in progress or complete) | 2020 |
| N00117NX | 23.01 | N001\_17NX\_B0322 | Holfontein to Wonderkop Agricultural Overpass | New - under construction | 2020 |
| N00117NX | 6.98 | N001\_17NX\_B0330 | Weltevreden Agricultural Overpass | Planned (Design in progress or complete) | 2020 |
| N00117NX | 18.35 | N001\_17NX\_B0341 | Valkspruit to Eendracht Agricultural Overpass | New - under construction | 2020 |
| N00117NX | 14.08 | N001\_17NX\_B0342 | Voorspoed to La Rochette Agricultural Overpass | New - under construction | 2020 |
| N00221NX | -0.001 | N002\_21N\_B0297 | Kokstad I/C: R56 Overpass | Planned (Design in progress or complete) | 2023 |
| N00222N | 1.062 | N002\_22N\_B0414 | Caribbean Estate Underpass | Planned (Design in progress or complete) | 2024 |
| N00222N | 3.531 | N002\_22N\_B0415 | Port Edward I/C: Izingolwni Road over R61 | Planned (Design in progress or complete) | 2024 |
| N00222N | 16.42 | N002\_22N\_B0425 | Trafalgar Beach IC: Trafalgar Drive Overpass | Planned (Design in progress or complete) | 2024 |
| N00222N | 19.909 | N002\_22N\_B0427 | Marina Beach IC: D338-Marina Drive Overpass | Planned (Design in progress or complete) | 2024 |
| N00222N | 23.074 | N002\_22N\_B0428 | Southbroom IC: R620-Southbroom Avenue Overpass. | Planned (Design in progress or complete) | 2024 |
| N00222N | 9.9 | N002\_22N\_B0511 | Tongazi River Pedestrian Bridge | Planned (Design in progress or complete) | 2024 |
| N00222N | 5.08 | N002\_22N\_B0512 | Inhlanhlinhlu River | Planned (Design in progress or complete) | 2024 |
| N00222N | 15.339 | N002\_22N\_B2563A | Mpenjati River Bridge A | Planned (Design in progress or complete) | 2024 |
| N00222NX | 26.64 | N002\_22NX\_B0222 | Merlewood I/C: Cross Road Underpass | Planned (Design in progress or complete) | 2030+ |
| N00224N | 19.14 | N002\_24N\_B0394 | Grants Rd I/C: Grants Rd to N2 NB | Planned (Design in progress or complete) | 2026 |
| N00224N | 18.97 | N002\_24N\_B0395 | Grants Rd I/C: Grants Rd over N2 | Planned (Design in progress or complete) | 2026 |
| N00224N | 18.72 | N002\_24N\_B0396 | Khoto Mkhunya Pedestrian Bridge | Planned (Design in progress or complete) | 2026 |
| N00224S | 18.92 | N002\_24S\_B0397 | Grants Rd I/C: N2 SB to Grants Rd | Planned (Design in progress or complete) | 2026 |
| N00224S | 18.87 | N002\_24S\_B0398 | Grants Rd I/C: Grants Rd over rail | Planned (Design in progress or complete) | 2026 |
| N00224S | 18.81 | N002\_24S\_B0399 | Grants Rd I/C: Andrew Zondo Drive over rail | Planned (Design in progress or complete) | 2026 |
| N00225N | 17.187 | N002\_25N\_B0153-1 | EB Cloete I/C: Support Trestle | Planned (Design in progress or complete) | 2026 |
| N00225N | 17.187 | N002\_25N\_B0153-2 | EB Cloete I/C: Arch | Planned (Design in progress or complete) | 2026 |
| N00225N | 19.52 | N002\_25N\_B0281 | Wandsbeck Road Overpass | Planned (Design in progress or complete) | 2026 |
| N00225N | 18.424 | N002\_25N\_B0339 | King Cetswayo Highway (M13) Overpass | Planned (Design in progress or complete) | 2026 |
| N00225N | 7.65 | N002\_25N\_B0369 | Kenyon Howden Road Overpass | Planned (Design in progress or complete) | 2026 |
| N00225N | 0.66 | N002\_25N\_B0389 | Isipingo Beach I/C: Prospecton Rd Overpass | Planned (Design in progress or complete) | 2026 |
| N00225N | 0.73 | N002\_25N\_B0409 | Ispingo Beach I/C: Prospection Road W to N2N Ramp Bridge | Planned (Design in progress or complete) | 2026 |
| N00225N | 5.05 | N002\_25N\_B0410 | Hull Road Overpass | Planned (Design in progress or complete) | 2026 |
| N00225N | 28.55 | N002\_25N\_B0413 | KwaMashu IC: Ramp R102E to N2S over N2, R102, Avoca Rail and Umhlangane River | Planned (Design in progress or complete) | 2026 |
| N00225N | 22.96 | N002\_25N\_B0419 | Sea Cow Lake Pedestrian Bridge | Planned (Design in progress or complete) | 2026 |
| N00225N | 28.61 | N002\_25N\_B0420A | KwaMashu IC: N2N over R102 Curnick Ndlovu Highway | Planned (Design in progress or complete) | 2026 |
| N00225N | 12.89 | N002\_25N\_B0421 | Edwin Swales I/C: M7 WB Ramp to N2 NB | Planned (Design in progress or complete) | 2026 |
| N00225N | 14.45 | N002\_25N\_B0462 | Ridge View Road Overpass | Planned (Design in progress or complete) | 2026 |
| N00225N | 6.74 | N002\_25N\_B0464 | Chatsworth Rail (Merebank-Chatsworth) Overpass | Planned (Design in progress or complete) | 2026 |
| N00225N | 2.7 | N002\_25N\_B0465 | Service Road Overpass | Planned (Design in progress or complete) | 2026 |
| N00225N | 6 | N002\_25N\_B0469 | Chatsworth Rail (Merebank - Chatsworth) over M1 Higginson Highway | Planned (Design in progress or complete) | 2026 |
| N00225N | 28 | N002\_25N\_B0521 | Curnick Ndlovu Pedestrian Overpass | Planned (Design in progress or complete) | 2026 |
| N00225S | 22.32 | N002\_25S\_B0411 | Inanda Road IC: Ramp M31W Inanda Road to N2 SB over Rail | Planned (Design in progress or complete) | 2026 |
| N00225S | 25.67 | N002\_25S\_B0412 | Nandi Drive IC: Ramp M45E Queen Nandi Drive to N2S over N2, M45 and Umhlangane River | Planned (Design in progress or complete) | 2026 |
| N00225S | 28.6 | N002\_25S\_B0420B | KwaMashu IC: N2S over R102 Curnick Ndlovu Highway | Planned (Design in progress or complete) | 2026 |
| N00225S | 12.98 | N002\_25S\_B0422 | Edwin Swales IC: N2S to M7W Top Ramp | Planned (Design in progress or complete) | 2026 |
| N00226N | 4.32 | N002\_26N\_B0020 | Centenary Boulevard Overpass | Planned (Design in progress or complete) | 2030+ |
| N00226N | 4.65 | N002\_26N\_B0021 | Cornubia Boulevard Overpass | New - under construction | 2019 |
| N00226N | 4.31 | N002\_26N\_B0022 | La Lucia I/C: N3N On-Ramp Over Cornubia I/C N3S Off-Ramp | Planned (Design in progress or complete) | 2024 |
| N00226S | 4.55 | N002\_26S\_B0023 | Cornubia I/C: N3S On-Ramp Over La Lucia I/C N3S Off-Ramp | Planned (Design in progress or complete) | 2024 |
| N00228N | 44.77 | N002\_28N\_B1085A | Umlalazi River Bridge N2NB | Planned (Design in progress or complete) | 2019 |
| N00228N | 51.52 | N002\_28N\_B1088A | Port Durnford Underpass N2NB | Planned (Design in progress or complete) | 2019 |
| N00228N | 60.6 | N002\_28N\_B481A | Mhlatuze Rail Bridge (N2NB) | Planned (Design in progress or complete) | 2019 |
| N00228N | 63.2 | N002\_28N\_B484A | Mhlatuze River Bridge N2NB | Planned (Design in progress or complete) | 2019 |
| N00229N | 31.07 | N002\_29N\_B0431A | Mposa River Bridge A | Planned (Design in progress or complete) | 2030+ |
| N00229N | 31.18 | N002\_29N\_B0432A | Mposa I/C: P386 Underpass Bridge A | Planned (Design in progress or complete) | 2030+ |
| N00229N | 17.23 | N002\_29N\_B0446 | Nkhanango I/C: Overpass Bridge | Planned (Design in progress or complete) | 2030+ |
| N00229N | 24.004 | N002\_29N\_B0447A | Nyokaneni River Bridge A | Planned (Design in progress or complete) | 2030+ |
| N00229N | 27.71 | N002\_29N\_B0451 | Mposa Forestry Road Underpass | Planned (Design in progress or complete) | 2030+ |
| N00229N | 8.15 | N002\_29N\_B486A | Empangeni I/C: R34 Underpass (N2NB) | Planned (Design in progress or complete) | 2030+ |
| N00229S | 31.1 | N002\_29S\_B0431B | Mposa River Bridge B | Planned (Design in progress or complete) | 2030+ |
| N00229S | 31.2 | N002\_29S\_B0432B | Mposa I/C: P386 Underpass Bridge B | Planned (Design in progress or complete) | 2030+ |
| N00229N | 24.004 | N002\_29S\_B0447B | Nyokaneni River Bridge B | Planned (Design in progress or complete) | 2030+ |
| N00229S | 53.57 | N002\_29S\_B1026B | Mfolozi River Bridge B | Planned (Design in progress or complete) | 2030+ |
| N00229S | 48.3 | N002\_29S\_B1031B | Msunduzi River Bridge B | Planned (Design in progress or complete) | 2030+ |
| N00229S | 21.8 | N002\_29S\_B2020B | Nseleni River Bridge B | Planned (Design in progress or complete) | 2030+ |
| N00229S | 22.76 | N002\_29S\_B2021B | Nseleni South Rail Underpass Bridge B | Planned (Design in progress or complete) | 2030+ |
| N00229S | 27.8 | N002\_29S\_B2023B | Nseleni North Rail Underpass Bridge B | Planned (Design in progress or complete) | 2030+ |
| N00229S | 38.1 | N002\_29S\_B2025B | Kwambonambi Rail Underpass Bridge B | Planned (Design in progress or complete) | 2030+ |
| N00229N | 8.49 | N002\_29S\_B487B | Empangeni I/C: Road over Rail (N2SB) | Planned (Design in progress or complete) | 2019 |
| N00229S | 51.8 | N002\_29S\_B865B | Mfolozi I/C: Underpass Bridge B | Planned (Design in progress or complete) | 2030+ |
| N00230N | 2.62 | N002\_30N\_B0449 | Kwamsane I/C: Underpass | Planned (Design in progress or complete) | 2024 |
| N00230N | 2.85 | N002\_30N\_B0499 | Onje Underpass Bridge | Planned (Design in progress or complete) | 2024 |
| N00231N | 29.07 | N002\_31N\_B0433 | Mkuze I/C: Kingfisher Avenue Overpass | Planned (Design in progress or complete) | 2030+ |
| N00232N | 49.96 | N002\_32N\_B4751A | Sivule River Bridge A | Planned (Design in progress or complete) | 2030+ |
| N00232N | 48 | N002\_32S\_B1437B | Mvunyane River Bridge B | Planned (Design in progress or complete) | 2030+ |
| N00301N | 25.15 | N003\_01N\_B0226 | Mahogany Ridge I/C: N3N to New Development Overpass | Planned (Design in progress or complete) | 2030+ |
| N00301N | 25 | N003\_01N\_B0227 | Mahogany Ridge I/C: N3N to Stockville Rd | Planned (Design in progress or complete) | 2030+ |
| N00301N | 25.74 | N003\_01N\_B0228 | Mahogany Ridge I/C: New Development to Stockville Rd 1 | Planned (Design in progress or complete) | 2030+ |
| N00301N | 25.3 | N003\_01N\_B0230 | Mahogany Ridge I/C: New Development to N3N | Planned (Design in progress or complete) | 2030+ |
| N00301N | 25.16 | N003\_01N\_B0231 | Mahogany Ridge I/C: Stockville Rd to New Development | Planned (Design in progress or complete) | 2030+ |
| N00301N | 21.95 | N003\_01N\_B0252 | Pine Street Overpass | Planned (Design in progress or complete) | 2028 |
| N00301N | 22.29 | N003\_01N\_B0254 | Richmond Road I/C : N3N to Marianhill Ramp | Planned (Design in progress or complete) | 2028 |
| N00301N | 22.28 | N003\_01N\_B0255 | Richmond Road IC : N3N to M1N Richmond Road Ramp over N3 and M1 | Planned (Design in progress or complete) | 2028 |
| N00301N | 8.46 | N003\_01N\_B0280 | Candella Road Overpass | Planned (Design in progress or complete) | 2028 |
| N00301N | 12.11 | N003\_01N\_B0282 | Spine Rd I/C: St. James Ave (M32) Overpass | Planned (Design in progress or complete) | 2024 |
| N00301N | 11.07 | N003\_01N\_B0338 | Rockdale Avenue Overpass | Planned (Design in progress or complete) | 2024 |
| N00301N | 14 | N003\_01N\_B0460 | Langford Road Overpass | Planned (Design in progress or complete) | 2024 |
| N00301N | 14.7 | N003\_01N\_B0461 | Lancaster Road Overpass | Planned (Design in progress or complete) | 2024 |
| N00301S | 25.36 | N003\_01S\_B0229 | Mahogany Ridge I/C: New Development to Stockville Rd 2 | Planned (Design in progress or complete) | 2030+ |
| N00301S | 22.85 | N003\_01S\_B0256 | Richmond Road I/C: N3S to Pinetown Ramp | Planned (Design in progress or complete) | 2028 |
| N00301S | 22.72 | N003\_01S\_B0257 | Richmond Road I/C: N3S to Marianhill Overpass | Planned (Design in progress or complete) | 2028 |
| N00301S | 17.11 | N003\_01S\_B0284 | N3 Westbound to M13 Westbound | Planned (Design in progress or complete) | 2024 |
| N00301S | 17.03 | N003\_01S\_B0285 | Paradise Valley I/C: M13 Eastbound to N3 Eastbound | Planned (Design in progress or complete) | 2024 |
| N00302N | 14.88 | N003\_02N\_B0242 | Harrison (D157) Overpass | Planned (Design in progress or complete) | 2026 |
| N00302N | 16.87 | N003\_02N\_B0243 | Harrison West (D12) Overpass | Planned (Design in progress or complete) | 2026 |
| N00302N | 18.1 | N003\_02N\_B0244 | Cato Ridge Rail Overpass | Planned (Design in progress or complete) | 2026 |
| N00302N | 23.73 | N003\_02N\_B0259 | Camperdown I/C: P418 Overpass | Planned (Design in progress or complete) | 2024 |
| N00302N | 19.46 | N003\_02N\_B0262 | Cato Ridge I/C : Cato Ridge to N3S Overpass | Planned (Design in progress or complete) | 2030+ |
| N00302N | 19.33 | N003\_02N\_B0264 | Cato Ridge I/C : Cato Ridge to Inchanga Overpass | Planned (Design in progress or complete) | 2030+ |
| N00302N | 9.25 | N003\_02N\_B0266 | Hammersdale I/C: MR385 Rd Overpass | Planned (Design in progress or complete) | 2020 |
| N00302N | 31.85 | N003\_02N\_B0278A | Lynnfield Park I/C : Camperdown to N3N Overpass | Planned (Design in progress or complete) | 2024 |
| N00302N | 6.319 | N003\_02N\_B0291A | Sterkspruit East Valley Viaduct 1A | Planned (Design in progress or complete) | 2026 |
| N00302N | 7.643 | N003\_02N\_B0293A | Sterkspruit West Valley Viaduct 2A | Planned (Design in progress or complete) | 2026 |
| N00302N | 31.78 | N003\_02N\_B0505A | Lynnfield Park IC : Old Main Road (R103) Underpass Bridge A | Planned (Design in progress or complete) | 2024 |
| N00302N | 28 | N003\_02N\_B0516 | Dardanelles IC: N3N Offramp to R603W | Planned (Design in progress or complete) | 2026 |
| N00302S | 19.41 | N003\_02S\_B0261 | Cato Ridge I/C : Inchanga to N3N Overpass | Planned (Design in progress or complete) | 2030+ |
| N00302S | 19.44 | N003\_02S\_B0263 | Cato Ridge I/C : Inchanga to N3S Ramp | Planned (Design in progress or complete) | 2030+ |
| N00302S | 19.45 | N003\_02S\_B0265 | Cato Ridge I/C : Cato Ridge Bridge over S.A.R. Reserve | Planned (Design in progress or complete) | 2030+ |
| N00302S | 31.857 | N003\_02S\_B0278B | Lynnfield Park I/C : Lynnfield Park to N3S Overpass | Planned (Design in progress or complete) | 2024 |
| N00302S | 6.3 | N003\_02S\_B0291B | Sterkspruit East Valley Viaduct 1B | Planned (Design in progress or complete) | 2026 |
| N00302S | 7.61 | N003\_02S\_B0293B | Sterkspruit West Valley Viaduct 2B | Planned (Design in progress or complete) | 2026 |
| N00302S | 31.8 | N003\_02S\_B0505A | Lynnfield Park I/C R103 Underpass B | Planned (Design in progress or complete) | 2024 |
| N00302S | 28 | N003\_02S\_B0518 | Dardanelles IC: N3S Onramp from R603E Overpass | Planned (Design in progress or complete) | 2026 |
| N00303N | 8.05 | N003\_03N\_B0074A | Epworth I/C: Durban Road (R103) Underpass Bridge A | Planned (Design in progress or complete) | 2026 |
| N00303N | 7.88 | N003\_03N\_B0201 | Epworth I/C: N3 NB Onramp | Planned (Design in progress or complete) | 2026 |
| N00303N | 6.84 | N003\_03N\_B0202 | Epworth I/C: Market Road Overpass | Planned (Design in progress or complete) | 2026 |
| N00303N | 8.49 | N003\_03N\_B0203 | Blackburrow Road Overpass | Planned (Design in progress or complete) | 2026 |
| N00303N | 11.65 | N003\_03N\_B0245 | Ohrtmann Rd I/C: Ohrtmann Road (M20) Overpass | Planned (Design in progress or complete) | 2027 |
| N00303N | 14.56 | N003\_03N\_B0247 | Armitage Rd I/C: Ramp over N3 and Sanctuary Rd | Planned (Design in progress or complete) | 2027 |
| N00303N | 18.37 | N003\_03N\_B0248 | Peter Brown Dr I/C: Peter Brown Drive Overpass | Planned (Design in progress or complete) | 2027 |
| N00303N | 25.94 | N003\_03N\_B0250 | Hilton Ave (M80) I/C: Hilton Ave (M80) Overpass | Planned (Design in progress or complete) | 2030+ |
| N00303N | 6.01 | N003\_03N\_B0258 | Murray Road Overpass | Planned (Design in progress or complete) | 2026 |
| N00303N | 1.77 | N003\_03N\_B0300A | Ashburton I/C: Pope Ellis Drive EB Overpass | Planned (Design in progress or complete) | 2025 |
| N00303N | 0.47 | N003\_03N\_B0548A | Umpushini Spruit Bridge A | Planned (Design in progress or complete) | 2025 |
| N00303S | 8.01 | N003\_03S\_B0074B | Epworth I/C: Durban Road (R103) Underpass Bridge B | Planned (Design in progress or complete) | 2026 |
| N00303S | 14.07 | N003\_03S\_B0246 | Armitage Rd I/C: Rail Underpass | Planned (Design in progress or complete) | 2027 |
| N00303S | 18.49 | N003\_03S\_B0249 | Peter Brown Truck Bypass Overpass | Planned (Design in progress or complete) | 2030+ |
| N00303S | 18.711 | N003\_03S\_B0251 | Cato Ridge I/C: Selby Road Overpass | Planned (Design in progress or complete) | 2030+ |
| N00303S | 1.8 | N003\_03S\_B0300B | Ashburton I/C: Pope Ellis Drive WB Overpass | Planned (Design in progress or complete) | 2024 |
| N00303S | 0.47 | N003\_03S\_B0548B | Umpushini Spruit Bridge B | Planned (Design in progress or complete) | 2024 |
| N00501W | 0.07 | N005\_04E\_B0356 | Mckechnie I/C: Mckechnie St Underpass | Planned (Design in progress or complete) | 2019 |
| N00606N | 49.85 | N006\_06N\_B0418 | Eldoradospruit | Planned (Design in progress or complete) | 2020 |
| N00608N | 50.34 | N006\_08N\_B400 | Onze Rust I/C: N6 and R702 (M30) Intersection | Planned (Design in progress or complete) | 2019 |
| N00810E | 69.75 | N008\_10N\_B0456 | Ring Road (N8) I/C: N8 Ring Road Overpass | Planned (Design in progress or complete) | 2030+ |
| N00810 | 0.77 | N008\_10N\_B0457 | Kelly's View Siding Underpass | Planned (Design in progress or complete) | 2030+ |
| N008010 | 8.03 | N008\_10N\_B0458 | Jagersfontein Rd I/C: Jafersfontain Rd (R706) Overpass | Planned (Design in progress or complete) | 2030+ |
| N008010 | 10.56 | N008\_10N\_B0459 | Ferreira Rd I/C: Spoorweg Street and Rail Underpass | Planned (Design in progress or complete) | 2030+ |
| N00810W | 70 | N008\_10N\_B0471 | Lourierpark Underpass | Planned (Design in progress or complete) | 2030+ |
| N00810W | 70 | N008\_10N\_B0472 | Short Street Underpass | Planned (Design in progress or complete) | 2030+ |
| N00812E | 53.63 | N008\_12E\_B0323 | Hobhouse I/C: R26 Overpass | Planned (Design in progress or complete) | 2028 |
| N00812E | 54.47 | N008\_12E\_B0324 | Road Over Rail Bridge (Marseilles to Vinies Stations) | Planned (Design in progress or complete) | 2028 |
| N00812E | 58.9 | N008\_12E\_B0345 | Newvale ¿ Lowlands Agricultural Overpass | Planned (Design in progress or complete) | 2028 |
| N00812E | 62.4 | N008\_12E\_B0346 | Road S836 Underpass | Planned (Design in progress or complete) | 2028 |
| N00812E | 60.9 | N008\_12E\_B0347 | Tenniskopspruit River Bridge | Planned (Design in progress or complete) | 2028 |
| N00813E | 8.1 | N008\_13E\_B0329 | Ladybrand I/C: N8W Off-ramp to Ladybrand Overpass | Planned (Design in progress or complete) | 2030+ |
| N01102N | 7.26 | N011\_02N\_B0140A | Helpmekaar Street (P32) Underpass Bridge A (NB) | Planned (Design in progress or complete) | 2030+ |
| N01102N | 7.06 | N011\_02N\_B0142A | Bell's Spruit Bridge A (NB) | Planned (Design in progress or complete) | 2030+ |
| N01102N | 7.06 | N011\_02N\_B0156 | Bell's Spruit Bridge (NB Offramp) | Planned (Design in progress or complete) | 2030+ |
| N01102N | 13.73 | N011\_02N\_B0400 | Rocklands I/C: Church Street (M30) over R702 | Planned (Design in progress or complete) | 2030+ |
| N01102N | 16.7 | N011\_02N\_B0401 | Pepworth Rail Bridge | Planned (Design in progress or complete) | 2030+ |
| N01102N | 31.01 | N011\_02N\_B0402 | Elandspruit | Planned (Design in progress or complete) | 2030+ |
| N01102S | 7.29 | N011\_02S\_B0140B | Helpmekaar Street (P32) Underpass Bridge B (SB) | Planned (Design in progress or complete) | 2030+ |
| N01102S | 7.08 | N011\_02S\_B0142B | Bell's Spruit Bridge B (SB) | Planned (Design in progress or complete) | 2030+ |
| N01102S | 7.08 | N011\_02S\_B0157 | Bell's Spruit Bridge (SB Onramp) | Planned (Design in progress or complete) | 2030+ |
| N01103N | 51.31 | N011\_03N\_B0375 | Ladysmith Drive I/C: Ladysmith Drive Overpass | Planned (Design in progress or complete) | 2025 |
| N01103N | 52.91 | N011\_03N\_B0376 | Madadeni Drive Overpass | Planned (Design in progress or complete) | 2025 |
| N01103N | 55.22 | N011\_03N\_B0377 | Albert Wessels I/C: Albert Wessles Drive Overpass | Planned (Design in progress or complete) | 2025 |
| N01104N | 6.95 | N011\_04N\_B0111 | Buffels River | Planned (Design in progress or complete) | 2025 |
| P00301S | 0 | P003\_01S\_B0309A | Highlands Avenue WB Overpass | Planned (Design in progress or complete) | 2030+ |
| P00301S | 0 | P003\_01S\_B0309B | Highlands Avenue EB Overpass | Planned (Design in progress or complete) | 2030+ |
| P00302S | 0.71 | P003\_02S\_B0331 | Harmony Way I/C: Harmony Way Overpass | Planned (Design in progress or complete) | 2030+ |
| R02201N | 5.53 | R022\_01N\_B0429 | Hluhluwe Railway and MR2 Underpass | Planned (Design in progress or complete) | 2024 |
| R03002N | 1.9 | R030\_02N\_B0308 | R030/R703 I/C: R703 Underpass | Planned (Design in progress or complete) | 2030+ |
| N00222N | 6.045 | R061\_11E\_B0371 | Ekubo Underpass | Planned (Design in progress or complete) | 2025 |
| N00222N | -0.001 | R061\_11E\_B0372 | Leisure Bay I/C: Torquay Ave Overpass | Planned (Design in progress or complete) | 2025 |
| N00222N | -0.001 | R061\_11E\_B0373 | Glenmore I/C: Munster Rd Overpass | Planned (Design in progress or complete) | 2025 |
| N00222N | 13.319 | R061\_11E\_B0374 | Palm Beach I/C: Overpass Bridge | Planned (Design in progress or complete) | 2025 |
| N00222N | 4.01 | R061\_11E\_B0416 | Owen Ellis Road Underpass | Planned (Design in progress or complete) | 2025 |
| N00222N | 18.34 | R061\_11E\_B0426 | San Lameer IC: San Lameer Avenue to P383 Overpass | Planned (Design in progress or complete) | 2025 |
| R73002N | 10.05 | R730\_02N\_B0325A | Thabong I/C: Jan Hofmeyer Road Underpass Bridge A | Planned (Design in progress or complete) | 2027 |
| R73002N | 8.4 | R730\_02N\_B0387 | Philander Street Pedestrian Overpass | Planned (Design in progress or complete) | 2027 |
| R73002N | 9.47 | R730\_02N\_B0390 | Hani Park Pedestrian Overpass | Planned (Design in progress or complete) | 2027 |
| R73002N | 9.83 | R730\_02N\_B0393A | Thabong I/C: Jan Hofmeyer Road EB to R730 SB Ramp under R730 NB | Planned (Design in progress or complete) | 2027 |
| R73002N | 11.76 | R730\_02N\_B0406 | Thabong I/C: Jan Hofmeyer Rd drainage structure 1 | Planned (Design in progress or complete) | 2027 |
| R73002N | 9.7 | R730\_02N\_B0408-2 | Thabong I/C: Drainage Structure 2 (Downstream) | Planned (Design in progress or complete) | 2027 |
| R73002N | 1.63 | R730\_02N\_B0482 | R730 Overpass | Planned (Design in progress or complete) | 2027 |
| R73002N | 10.05 | R730\_02N\_B9001 | Thabong I/C: Drainage structure on Ramp R730 NB to Jan Hofmeyer EB and Jan Hofmeyer WB to R730 SB | New - under construction | 2027 |
| R73002S | 10.07 | R730\_02S\_B0325B | Thabong I/C: Jan Hofmeyer Road Underpass Bridge B | Planned (Design in progress or complete) | 2027 |
| R73002S | 10.07 | R730\_02S\_B0325D | Thabong I/C: R730 SB to Jan Hofmeyer Road WB Ramp | Planned (Design in progress or complete) | 2027 |
| R73002S | 9.77 | R730\_02S\_B0393B | Thabong I/C: Jan Hofmeyer Road EB to R730 SB Ramp under R730 SB | Planned (Design in progress or complete) | 2027 |
| R73002S | 9.75 | R730\_02S\_B0393D | Thabong I/C: Jan Hofmeyer Road EB to R730 SB Ramp under Jan Hofmeyer Road WB to R730 SB Ramp | Planned (Design in progress or complete) | 2027 |
| R73002S | 10.2 | R730\_02S\_B0407 | Thabong I/C: Jan Hofmeyer Rd Drainage structure 2 | Planned (Design in progress or complete) | 2027 |
| R73002S | 9.72 | R730\_02S\_B0408-1 | Thabong I/C: Drainage Structure 2 (Upstream) | Planned (Design in progress or complete) | 2027 |
| R73003N | 7.63 | R730\_03N\_B0310A | Jasons Way (R70) WB Overpass | Planned (Design in progress or complete) | 2027 |
| R73003N | 7.64 | R730\_03N\_B0310B | Jasons Way (R70) EB Overpass | Planned (Design in progress or complete) | 2027 |
| R73003N | 5.3 | R730\_03N\_B0355A | R710/Craib Ave I/C: R710 Ramp Underpass (R710NB) | Planned (Design in progress or complete) | 2027 |
| R73003N | 5.17 | R730\_03N\_B0355B | R710/Craib Ave I/C: R710 Ramp Underpass (R710SB) | Planned (Design in progress or complete) | 2027 |
| R73003N | 0.12 | R730\_03N\_B0405 | Thabong I/C: Drainage structure 3 under R730 | Planned (Design in progress or complete) | 2027 |
| R73003S | 0.37 | R730\_03S\_B2019B | Ross Kent South Rail Underpass Bridge B | Planned (Design in progress or complete) | 2027 |
| R73003S | 0.563 | R730\_03S\_B2064B | Constantia Street Underpass Bridge B | Planned (Design in progress or complete) | 2027 |
| R73003S | 3 | R730\_03S\_B2098B | Ndaki Street Underpass B | Planned (Design in progress or complete) | 2027 |
| R03701E | 131 | R037\_01E\_B0453 | Phahlamarumo River Bridge | Planned (Design in progress or complete) | 2020 |
| N00121N | 4.3 | N001\_21N\_B0486 | Erasmusrand Pedestrian Bridge | New - under construction | 2019 |
| N00126N | 26.63 | N001\_26N\_B0132 | Hotel Access Road Overpass | New - under construction | 2020 |
| N00127N | 17.14 | N001\_27N\_B0055A | R37 I/C: R37 Underpass - Bridge A | New - under construction | 2020 |
| N00127N | 19.5 | N001\_27N\_B0056 | Silicon Rd I/C: Silicon Rd Overpass | New - under construction | 2020 |
| N00127NX | 6.94 | N001\_27NX\_B0137 | Sterkloop River Bridge | New - under construction | 2020 |
| N00127NX | 4.79 | N001\_27NX\_B0260 | Weltevreden River Bridge | New - under construction | 2020 |
| N00127S | 17.52 | N001\_27S\_B0055B | R37 I/C: R37 Underpass - Bridge B | New - under construction | 2020 |
| N00128NX | 43.22 | N001\_28NX\_B0205 | D2657/D750 Overpass | Planned (Design in progress or complete) | 2030+ |
| N00128NX | 45.69 | N001\_28NX\_B0209 | Link Road C Underpass | Planned (Design in progress or complete) | 2030+ |
| N00129NX | 95.44 | N001\_29NX\_B0186 | Malala River Tributory 1 | Planned (Design in progress or complete) | 2020 |
| N00129NX | 88.5 | N001\_29NX\_B0187 | Musina I/C: Overpass | New - under construction | 2020 |
| N00129NX | 90.5 | N001\_29NX\_B0188 | Railway and Harper Road Underpass | New - under construction | 2019 |
| N00129NX | 90.9 | N001\_29NX\_B0189 | Undermining support structure | New - under construction | 2020 |
| N00129NX | 95.43 | N001\_29NX\_B0190 | Freedom Street Overpass | New - under construction | 2020 |
| N00129NX | 95.58 | N001\_29NX\_B0191 | Nancefield I/C: Overpass | New - under construction | 2020 |
| N00234N | 40.99 | N002\_34N\_B0334 | Panbult I/C: D803 Overpass | Planned (Design in progress or complete) | 2023 |
| N00311N | 36.12 | N003\_11N\_B0452B | Koppieskraal I/C: K148 Overpass Bridge | Planned (Design in progress or complete) | 2030+ |
| N00312N | 5.58 | N003\_12N\_B0166 | Mapelton-Vosloorus Pedestrian Bridge | Planned (Design in progress or complete) | 2030+ |
| N00312N | 6.93 | N003\_12N\_B0404 | Mapelton - Vosloorus Pedestrian Bridge 3 | Planned (Design in progress or complete) | 2030+ |
| N00402E | 48.35 | N004\_02E\_B0154 | Kusile Rail under N4 | Planned (Design in progress or complete) | 2030+ |
| N00405EX | 50.895 | N004\_05EX\_B0455 | Ntokozweni IC: Machado Road Overpass | Planned (Design in progress or complete) | 2022 |
| N00405EX | 52.93 | N004\_05EX\_B0467 | General Smith Street (D216) Underpass Bridge | Planned (Design in progress or complete) | 2022 |
| N0045EX | 47.97 | N004\_05EX\_B0523 | Milly's Access Underpass | Planned (Design in progress or complete) | 2022 |
| N00407E | 35.41 | N004\_07E\_B0167 | Alkmaar Service Bridge | Planned (Design in progress or complete) | 2021 |
| N00407E | 65.48 | N004\_07E\_B0491 | Karino IC: R538 Overpass | Planned (Design in progress or complete) | 2021 |
| N00407E | 20.82 | N004\_07E\_B1519AB | Karino Spruit Bridge AB | Planned (Design in progress or complete) | 2021 |
| N00410W | 0.77 | N004\_10W\_B0537 | Lucas Mangope Rd IC: N4 EB to Ga-Rankuwa Off Ramp | New - under construction | 2019 |
| N00410W | 0.6 | N004\_10W\_B0538 | Lucas Mangope Rd IC: N4 WB to Ga-Rankuwa Off Ramp | New - under construction | 2019 |
| N00412E | 29.6 | N004\_12E\_B0072B | N4/R560 I/C: R560 Underpass Bridge B | New - under construction | 2019 |
| N00412W | 30 | N004\_12W\_B0519 | Pampoennek Game Underpass | New - under construction | 2019 |
| N00413E | 33.86 | N004\_13E\_B2223B | Rustenburg Kloof IC: Dr Moroka Street Underpass Bridge B | Planned (Design in progress or complete) | 2026 |
| N01109N | 1.82 | N011\_09N\_B0417 | Bosman River | New - under construction | 2019 |
| N01113N | 2.91 | N011\_13N\_B0268 | Dorps River Bridge | Planned (Design in progress or complete) | 2023 |
| N01113N | 7.55 | N011\_13N\_B0269 | Rooisloot River Bridge | Planned (Design in progress or complete) | 2023 |
| N01113N | 15.6 | N011\_13N\_B0270 | Dithokeng River Bridge | Planned (Design in progress or complete) | 2023 |
| N01113N | 24.24 | N011\_13N\_B0271 | Groot-Sandsloot River Bridge | Planned (Design in progress or complete) | 2023 |
| N01113N | 10.4 | N011\_13NX\_B0479 | Rooisloot River | Planned (Design in progress or complete) | 2022 |
| N01113N | 7.61 | N011\_13NX\_B0480 | Woodland Road and Railway Underpass | Planned (Design in progress or complete) | 2022 |
| N01113N | 2.92 | N011\_13NX\_B0481 | Mokopane N11-R101 IC: R101 Overpass | Planned (Design in progress or complete) | 2022 |
| N01113N | 6.5 | N011\_13NX\_B0531 | Road D3519 Overpass | Planned (Design in progress or complete) | 2022 |
| N01219E | 3.08 | N012\_19E\_B0135 | Edenvale Rd (M37) I/C: Edenvale Rd (M37) Access to Service Station | Planned (Design in progress or complete) | 2030+ |
| N01219W | 3.08 | N012\_19W\_B0136 | Edenval Rd (M37) I/C: Edenvale Rd (M37) Exit from Service Station | Planned (Design in progress or complete) | 2030+ |
| N01219W | 3.27 | N012\_19W\_B0147 | Sunnyrock Service Station Access Bridge | Planned (Design in progress or complete) | 2030+ |
| N01220E | 44.1 | N012\_20E\_B0522 | Klipspruit Colliery Conveyor Overpass | New - under construction | 2019 |
| N08101N | 67.1 | N081\_01N\_B0435 | Middel-Letaba River | Planned (Design in progress or complete) | 2021 |
| R03314N | 12.63 | R033\_14N\_B0483 | Brakspruit | Planned (Design in progress or complete) | 2022 |
| R03314N | 19.04 | R033\_14N\_B0484 | Merriespruit | Planned (Design in progress or complete) | 2022 |
| R03314N | 23.56 | R033\_14N\_B0485 | Barberkuil | Planned (Design in progress or complete) | 2022 |
| R03701E | 135.9 | R037\_01E\_B0454 | Hoduopong River Bridge | Planned (Design in progress or complete) | 2022 |
| R04005N | 26.53 | R040\_05N\_B0163 | Maviljan Pedestrian Bridge | Planned (Design in progress or complete) | 2030+ |
| R04005N | 32.26 | R040\_05N\_B0232 | MP Stream Bridge | Planned (Design in progress or complete) | 2030+ |
| R04005N | 26.55 | R040\_05N\_B0233 | Street A Overpass | Planned (Design in progress or complete) | 2030+ |
| R10402E | 14.26 | R104\_02E\_B0155 | Kusile Rail Over R104 | Planned (Design in progress or complete) | 2030+ |
| R51001N | 80.2 | R510\_01N\_B0506 | Phufani River | Planned (Design in progress or complete) | 2022 |
| R52902N | 13.81 | R529\_02N\_B0436 | Nwamitwa Dam Bridge - Nwanedzi River | Planned (Design in progress or complete) | 2030+ |
| R52902N | 11.98 | R529\_02N\_B0437 | Nwamitwa Dam Bridge - Hlangana River | Planned (Design in progress or complete) | 2030+ |
| R57302N | 36.7 | R573\_02N\_B0510 | Kwaggafonteinspruit | Planned (Design in progress or complete) | 2022 |
| R57302N | 23.18 | R573\_02N\_B0549 | Tweefontein Pedestrian Overpass | Planned (Design in progress or complete) | 2022 |
| R57302N | 37 | R573\_02N\_B0550 | Kwaggafontein Pedestrian Overpass | Planned (Design in progress or complete) | 2022 |
| R57303N | 16.9 | R573\_03N\_B0536 | Kgobokwane River Bridge | Planned (Design in progress or complete) | 2022 |
| N00211E | 31 | N002\_11E\_B0532 | Commercial Rd IC: N2 EBC off-ramp over Papenkuils Canal | Planned (Design in progress or complete) | 2023 |
| N00211E | 31 | N002\_11E\_B0535 | Commercial Rd IC: N2 EBC on-ramp over Papenkuils Canal | Planned (Design in progress or complete) | 2023 |
| N00215E | 1.83 | N002\_15E\_B0495 | Tshoxa River 1 & King Williams Town Rail Underpass | Planned (Design in progress or complete) | 2022 |
| N00215E | 8 | N002\_15E\_B0503 | Belstone IC: N2E Onramp from Belstone Road S (MR0688) over KWT-Belstone Rail | Planned (Design in progress or complete) | 2022 |
| N00211E | 29.6 | N002\_11E\_B0348 | Stanford Road (M10) Pedestrian Bridge | Planned (Design in progress or complete) | 2019 |
| N00211E | 31.4 | N002\_11E\_B0349 | Commercial Rd IC: Commercial Road (R75) Overpass Pedestrian Bridge (West) | Planned (Design in progress or complete) | 2023 |
| N00211E | 31.48 | N002\_11E\_B0350 | Commercial Rd IC: Commercial Road (R75) Overpass Pedestrian Bridge (East) | Planned (Design in progress or complete) | 2023 |
| N00211E | 66.74 | N002\_11E\_B0434 | Colchester I/C: R334 Overpass | Planned (Design in progress or complete) | 2022 |
| N00211E | 67.84 | N002\_11E\_B0450 | Colchester Pedestrian Bridge | Planned (Design in progress or complete) | 2022 |
| N00211E | 2.56 | N002\_11E\_B0520 | Shell Ultra City Overpass Bridge | Planned (Design in progress or complete) | 2019 |
| N00211E | 31 | N002\_11E\_B0533 | Commercial Rd IC: R75 SBC over Papenkuils Canal | Planned (Design in progress or complete) | 2023 |
| N00211E | 31 | N002\_11E\_B0534 | Commercial Rd IC: Papenkuils Canal Pedestrian Bridge | Planned (Design in progress or complete) | 2023 |
| N00215E | 2.67 | N002\_15E\_B0496 | Tshoxa River 2 | Planned (Design in progress or complete) | 2022 |
| N00215E | 2.95 | N002\_15E\_B0497 | Buffalo River | Planned (Design in progress or complete) | 2022 |
| N00215E | 9.7 | N002\_15E\_B0504A | Breidbach IC: Welkom Street (MR0690) Underpass Bridge A | Planned (Design in progress or complete) | 2022 |
| R06314E | 58 | N002\_15E\_B0513 | Buffalo IC: Birds Street Underpass | Planned (Design in progress or complete) | 2022 |
| N00215E | 2 | N002\_15E\_B0514A | Buffalo IC: N2W Offramp to R63W Overpass Bridge A | Planned (Design in progress or complete) | 2022 |
| N00215E | 2 | N002\_15E\_B0514B | Buffalo IC: N2W Onramp from R63E Overpass Bridge B | Planned (Design in progress or complete) | 2022 |
| N00215W | 9.7 | N002\_15W\_B0504B | Breidbach IC: Welkom Street (MR0690) Underpass Bridge B | Planned (Design in progress or complete) | 2022 |
| N00215W | 8.4 | N002\_15W\_B2162C | Belstone IC: N2W offramp to Belstone Road N (MR0688) Overpass Bridge C | Planned (Design in progress or complete) | 2022 |
| N00215W | 8 | N002\_15W\_B5613C | Belstone IC: N2W offramp to Belstone Road N (MR0688) Bridge C over KWT-Belstone Rail | Planned (Design in progress or complete) | 2022 |
| N00218E | 24.44 | N002\_18E\_B0448 | Candu Pedestrian Overpass | Planned (Design in progress or complete) | 2020 |
| N00219E | 1.86 | N002\_19E\_B0515 | Zingisa High Pedestrian Bridge | Planned (Design in progress or complete) | 2023 |
| N00219EX | 98.18 | N002\_19EX\_B0492 | Kucaphothi River Bridge | Planned (Design in progress or complete) | 2022 |
| N00219EX | 21.74 | N002\_19EX\_B0507 | Mhlakulo Pedestrain Overpass | Planned (Design in progress or complete) | 2022 |
| N00219EX | 37.63 | N002\_19EX\_B0508 | Mbokotwana River | Planned (Design in progress or complete) | 2022 |
| N00219EX | 33.02 | N002\_19EX\_B0509 | Xokonxa River Tributary 1 | Planned (Design in progress or complete) | 2022 |
| N00220E | 7.851 | N002\_20E\_B0241 | Luqoqweni I/C: Luqoqweni Overpass Bridge | Planned (Design in progress or complete) | 2022 |
| N00220E | 44.34 | N002\_20E\_B0500 | Msikaba River Tributary 3 | Planned (Design in progress or complete) | 2022 |
| N00220E | 36 | N002\_20E\_B0539 | Lupondo Agricultural Overpass | Planned (Design in progress or complete) | 2022 |
| N00220E | 38 | N002\_20E\_B0540 | Mkamela Interchange Bridge | Planned (Design in progress or complete) | 2022 |
| N00220E | 39 | N002\_20E\_B0541 | Mataba Agricultural Overpass | Planned (Design in progress or complete) | 2022 |
| N00220E | 40 | N002\_20E\_B0542 | Kwadlambu River | Planned (Design in progress or complete) | 2022 |
| N00220E | 44 | N002\_20E\_B0543 | Mtonjeni Agricultural Overpass | Planned (Design in progress or complete) | 2022 |
| N00220E | 46 | N002\_20E\_B0544 | Holy Cross Interchange Bridge | Planned (Design in progress or complete) | 2022 |
| N00220E | 48 | N002\_20E\_B0545 | Emzinyeni Agricultural Overpass | Planned (Design in progress or complete) | 2022 |
| N00220E | 49 | N002\_20E\_B0546 | Mkambati Agricultural Overpass | Planned (Design in progress or complete) | 2022 |
| N00220E | 33.571 | N002\_20E\_B4000 | Msikaba River Bridge | New - under construction | 2022 |
| N00220E | 61 | N002\_20E\_B4001 | Mtentu River Bridge | New - under construction | 2023 |
| N00220EX | 25.35 | N002\_20EX\_B0466 | Mcetyana River Bridge | Planned (Design in progress or complete) | 2023 |
| N00220EX | 62.94 | N002\_20EX\_B0474 | Phakade Pedestrian Bridge | Planned (Design in progress or complete) | 2023 |
| N00220EX | 27.5 | N002\_20EX\_B0493 | Mcetyana River Tributary 1 | Planned (Design in progress or complete) | 2023 |
| N00220EX | 38.52 | N002\_20EX\_B0494 | Ngcweleni River | Planned (Design in progress or complete) | 2023 |
| R05608E | 130.6 | R056\_08E\_B0524 | Matatiele Bridge 3 | Planned (Design in progress or complete) | 2022 |
| R05608E | 135.9 | R056\_08E\_B0525 | Omega Farm Stream | Planned (Design in progress or complete) | 2022 |
| R05608E | 139 | R056\_08E\_B0526 | Edendale Farm Stream | Planned (Design in progress or complete) | 2022 |
| R05608E | 143.3 | R056\_08E\_B0527 | Grootvlei Farm Stream | Planned (Design in progress or complete) | 2022 |
| R05608E | 144 | R056\_08E\_B0528 | Colembert Farm Stream | Planned (Design in progress or complete) | 2022 |
| R05608E | 148.85 | R056\_08E\_B0529 | Rietfontein Farm Stream | Planned (Design in progress or complete) | 2022 |
| R05608E | 163.3 | R056\_08E\_B0530 | Mzimvubu River Tributary 7 | Planned (Design in progress or complete) | 2022 |
| R06102E | 68.21 | R061\_02E\_B0298 | Pauls River Bridge | Planned (Design in progress or complete) | 2024 |
| R06102E | 40.05 | R061\_02E\_B0332 | Great Fish River | Planned (Design in progress or complete) | 2024 |
| R06102E | 79.66 | R061\_02E\_B0344 | Wilgebooms River | Planned (Design in progress or complete) | 2024 |
| R06103E | 36.33 | R061\_03E\_B0289 | Fairview | Planned (Design in progress or complete) | 2021 |
| R06103E | 26.24 | R061\_03E\_B0340 | Gunsteling Stream | Planned (Design in progress or complete) | 2021 |
| R06106E | 43.44 | R061\_06E\_B0193 | Qumanco River Bridge | Planned (Design in progress or complete) | 2022 |
| R06106E | 43.71 | R061\_06E\_B0194 | Qumanco River Tributary 5 | Planned (Design in progress or complete) | 2022 |
| R06106E | 53.84 | R061\_06E\_B0195 | Mgwali River Bridge | Planned (Design in progress or complete) | 2022 |
| R06106E | 55.86 | R061\_06E\_B0196 | Ngcotyama River Bridge | Planned (Design in progress or complete) | 2022 |
| R06106E | 72.12 | R061\_06E\_B0296 | KwaGcina Pedestrian Bridge | Planned (Design in progress or complete) | 2022 |
| R06106E | 73.82 | R061\_06E\_B0316 | Xuka River Bridge | Planned (Design in progress or complete) | 2022 |
| R06106E | 75.39 | R061\_06E\_B0317 | Caca River Bridge | Planned (Design in progress or complete) | 2022 |
| R06106E | 92.73 | R061\_06E\_B0318 | Mbashe River Bridge | New - under construction | 2020 |
| R06107E | 26.51 | R061\_07E\_B0266 | Tabase River | New - under construction | 2020 |
| R06107E | 7.61 | R061\_07E\_B0319 | Xongora River Bridge | New - under construction | 2020 |
| R06107E | 11.4 | R061\_07E\_B0320 | Bhaziya River Bridge | New - under construction | 2020 |
| R06107E | 29.62 | R061\_07E\_B0361 | Tabase River Tributary 2 | New - under construction | 2020 |
| R06107E | 36.43 | R061\_07E\_B0362 | Mthatha Dam Tributary | Planned (Design in progress or complete) | 2023 |
| N00219E | 5.981 | R061\_08E\_B0235 | Ngqeleni Pedestrian Bridge | Planned (Design in progress or complete) | 2018 |
| N00219E | 6.467 | R061\_08E\_B0236A | Ngqeleni I/C: Eastbound Overpass Bridge | Planned (Design in progress or complete) | 2018 |
| N00219E | 6.494 | R061\_08E\_B0236B | Ngqeleni I/C: Eastbound Underpass Bridge | Planned (Design in progress or complete) | 2018 |
| N00219E | 45.985 | R061\_08E\_B0240 | Qiti Overpass Bridge | Planned (Design in progress or complete) | 2019 |
| N00219E | 75.181 | R061\_08E\_B0337 | Qhaka Overpass Bridge | Planned (Design in progress or complete) | 2019 |
| R06108E | 21.65 | R061\_08E\_B0475 | Mpindweni Pedestrian Bridge | Planned (Design in progress or complete) | 2019 |
| N00219E | 1.083 | R061\_08E\_B4398A | Mtata River Bridge EB | Planned (Design in progress or complete) | 2018 |
| N00219E | 2.51 | R061\_08E\_B4538A | Corana River Bridge EB | Planned (Design in progress or complete) | 2018 |
| R06313E | 47 | R061\_13E\_B0477 | Mxelo River | Planned (Design in progress or complete) | 2022 |
| R06313E | 39 | R063\_13E\_B0476 | Kwatinidubu Rail Underpass | Planned (Design in progress or complete) | 2022 |
| R06313E | 55.56 | R063\_13E\_B0478 | Kwezana Rail Underpass | Planned (Design in progress or complete) | 2022 |
| R06705N | 15.4 | R067\_05N\_B0473 | Swart-Kei River | Planned (Design in progress or complete) | 2022 |
| R07203E | 4.91 | R072\_03E\_B0386 | Rufane River | New - under construction | 2020 |
| R07203E | 12.29 | R072\_03E\_B4000 | Riet River | New - under construction | 2020 |
| R07203E | 52.55 | R072\_03E\_B9060 | Gqutywa River | New - under construction | 2020 |
| R33601E | 30.8 | R336\_01E\_B0498 | Bezuidenhouts River | Planned (Design in progress or complete) | 2022 |
| N00701N | 47.74 | B007\_01N\_B0444 | Abbotsdale West Agricultural Underpass | New - under construction | 2020 |
| N00201E | 38.5 | N002\_01E\_B0551A | Broadway (R44) I/C: Broadway Pedestrian Overpass A | New - under construction | 2021 |
| N00201E | 38.6 | N002\_01E\_B0551B | Broadway (R44) I/C: Broadway Pedestrian Overpass A | New - under construction | 2021 |
| N00207E | 41.85 | N002\_07E\_B0489 | Grant's Place Underpass | Planned (Design in progress or complete) | 2023 |
| N00207E | 17 | N002\_07E\_B198A | Gwaing River Bridge A | New - under construction | 2021 |
| N00701N | 26.56 | N007\_01N\_B0379 | Knollevally Agricultural Underpass | New - under construction | 2019 |
| N00701N | 32.4 | N007\_01N\_B0382A | Rondeberg Rd Underpass NB | New - under construction | 2019 |
| N00701N | 35.65 | N007\_01N\_B0383A | Klein Dassenberg Rd I/C: Klein Dassenberg Rd Underpass Bridge A | New - under construction | 2019 |
| N00701N | 37.54 | N007\_01N\_B0384A | Kalbaskraal I/C: Kalbaskraal Rd and Rail Underpass Bridge A | New - under construction | 2019 |
| N00701N | 30.98 | N007\_01N\_B0391A | Salt River | New - under construction | 2019 |
| N00701N | 36.47 | N007\_01N\_B0392A | Swart River | New - under construction | 2019 |
| N00701N | 42.23 | N007\_01N\_B0440 | Leliefontein Agricultural Underpass | New - under construction | 2020 |
| N00701N | 44.15 | N007\_01N\_B0441A | Tierfontein I/C: OP05364 Underpass Bridge A | New - under construction | 2020 |
| N00701N | 45.94 | N007\_01N\_B0442 | Abbotsdale East Agricultural Underpass | New - under construction | 2020 |
| N00701N | 47.27 | N007\_01N\_B0443A | Bloemendal Road Underpass Bridge A | New - under construction | 2020 |
| N00701N | 48.22 | N007\_01N\_B0445 | Abottsdale I/C: Overpass Bridge | New - under construction | 2020 |
| N00701S | 32.46 | N007\_01S\_B0382B | Rondeberg Rd Underpass SB | New - under construction | 2019 |
| N00701S | 35.63 | N007\_01S\_B0383B | Klein Dassenberg Rd I/C: Klein Dassenberg Rd Underpass Bridge B | New - under construction | 2019 |
| N00701S | 37.59 | N007\_01S\_B0384B | Kalbaskraal I/C: Kalbaskraal Rd and Rail Underpass Bridge B | New - under construction | 2019 |
| N00701S | 30.975 | N007\_01S\_B0391B | Salt River | New - under construction | 2019 |
| N00701S | 36.51 | N007\_01S\_B0392B | Swart River | New - under construction | 2019 |
| N00701S | 44.17 | N007\_01S\_B0441B | Tierfontein I/C: OP05364 Underpass Bridge B | New - under construction | 2019 |
| N00701S | 47.27 | N007\_01S\_B0443B | Bloemendal Road Underpass Bridge B | New - under construction | 2019 |
| N00702N | 4.01 | N007\_02N\_B0438 | Tweefontein Agricultural Underpass | New - under construction | 2019 |
| N00702N | 5.91 | N007\_02N\_B0439A | Hopefield I/C: R45 Underpass Bridge A | New - under construction | 2019 |
| N00702S | 5.9 | N007\_02S\_B0439B | Hopefield I/C: R45 Underpass Bridge B | New - under construction | 2019 |
| N00702S | 5.9 | N007\_02S\_B0439D | Hopefield I/C: N7S to R45W Ramp over R45 | New - under construction | 2019 |
| R30001N | 23 | R300\_01N\_B0547 | Erica Drive Overpass | Planned (Design in progress or complete) | 2023 |