**NATIONAL ASSEMBLY**

**WRITTEN REPLY**

**QUESTION 894**

**DATE OF PUBLICATION OF INTERNAL QUESTION PAPER: 13/09/2019**

**INTERNAL QUESTION PAPER: 15/2019**

**894. Mr H A Shembeni (EFF) to ask the Minister of Basic Education:**

Whether the Government built Silulu Secondary School in Kamaqhekeza in Mpumalanga Province; if not, what is the position in this regard; if so, (a) on what date was it built and (b) what total amount did it cost to build the school? NW2046E

**RESPONSE:**

1. The Department has not yet built Silulu Secondary School but conducted planning and design in the 2018/19 Financial year and earmarked construction commencement in the 2019/20 and completion in the 2020/21 financial year. The Project was out on tender in May, however was withdrawn and will be re-advertised in the 4th quarter of the 2019/20 Financial Year.
2. The estimated total project cost is R63 250 000.