Select Committee on Public Services (NCOP)

2009 / 10 Delivery Information for:

DEPARTMENT OF HUMAN SETTLEMENT’S ANNUAL REPORT AND FINANCIAL STATEMENTS FOR (2009/2010)

Cape Town

2 November 2010

NATIONAL DEPARTMENT: HUMAN SETTLEMENTS

BRIEFING DOCUMENT FOR DELEGATION TO

The Select Committee on Public Services

Date:     Tuesday, 02 November 2010

Time:     09:30 - 12:45

Venue:   S 26, First Floor, NCOP Wing

Chairperson: Mr MP Sibande (Mtikeni Patrick), Mpumalanga Province

Committee Contact Person: Mr M. Mzwakali (Committee Secretary) at Tel: 403 3774 or via e-mail: mmzwakali@parliament.gov.za.

BASIC INFORMATION 2009/10:

Need for Adequate Shelter (NDOH Estimates for 2009/10):

| Housing Need: | EC | FS | GP | KZN | LP | MP | NC | NW | WC | SA total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2009/10 Low Estimate | 250,000 | 150,000 | 600,000 | 360,000 | 95,000 | 120,000 | 35,000 | 230,000 | 300,000 | 2,140,000 |
| 2009/10 High Estimate | 285,000 | 155,000 | 610,000 | 370,000 | 100,000 | 130,000 | 38,000 | 242,000 | 330,000 | 2,260,000 |

Informal Settlements: Available Information:

| Number of Informal Settlements | EC | FS | GP | KZN | LP | MP | NC | NW | WC | SA total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NDOH Study (all Munics) - prelim study 2008/09 | 416 | 240 | 639 | 618 | 151 | 246 | 44 | 200 | 190 | 2,744 |
| NDOH Study (70 Munics) study in progress 2009/10 | 378 | 208 | 625 | 647 | 135 | 227 | 28 | 179 | 201 | 2,628 |

INFORMAL SETTLEMENT VIEW FOR THE 2009/10 FINANCIAL YEAR

Informal Settlements have continued to be a challenge in South Africa. The numbers of informal settlements continue to increase each year in all provinces. Information gathered from the Provincial Departments indicated that a total number of 1 108 informal settlements were identified for upgrading in the 2009/10 financial year.  Out of the 1 108 Identified for upgrading, only 191 Informal settlements were completed and 335 are in progress. Below is a summary of the breakdown according to each province:

Information is requested for 2009/10 financial year:

|  | How many Informal Settlements have been identified for upgrading | How many have been completed | How many are still in progress |
| --- | --- | --- | --- |
| EC | 205 | Nil | 6 Mega Priority Projects totaling 69 850 subsidies |
| FS | There are 79 projects identified currently undertaken in the Province | 13 projects have been lodged with Deeds Office for the opening of the township register 12 projects await proclamation | 35 applications are being considered for the Township Establishment 6 applications are complete to be approved for Township Establishment 13 applications have received Township Establishment approval, lodged with of the Office of the Surveyor General for General Plan approval. |
| GP | 122 | 69 | 56 |
| KZN | 68 | - | 135 |
| LP | 33 informal settlement identified for upgrading during 2009/2010 | 15 informal settlement have been upgraded | 5 |
| NC | 5 | 0 | 5 |
| NW | Nil | Nil | 27 Informal Settlements (9080 Households) |
| WC | 447 Identified informal settlements in the Western Cape 43 APPROVED UISP PROJECTS | 21 PROJECTS | 22 PROJECTS |
| MPU | 149 | 61 | 7 |

This information is updated up to July 2010.

Unemployment Rate:

| Unemployment by Province (Quarterly Labour Fource Survey - 4Q 2009) Stats SA Release March 2010 | EC | FS | GP | KZN | LP | MP | NC | NW | WC | SA total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Unemployment Q4 2009 | 27,0% | 25,3% | 25,7% | 19,2% | 26,9% | 26,6% | 24,9% | 27,0% | 21,5% | 24,3% |

| EC | FS | GP | KZN | LP | MP | NC | NW | WC | SA total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 |
| 1,313,378 | 962,759 | 3,187,086 | 2,180,448 | 996,667 | 795,447 | 325,011 | 1,100,055 | 1,581,425 | 12,442,276 |
| 10.56% | 7.74% | 25.61% | 17.52% | 8.01% | 6.39% | 2.61% | 8.84% | 12.71% | 100.00% |

Provincial Housing Allocations (R' 000) and Percentage provincial share for 2009 / 10

(excluding 12,893 roll over iro Gauteng):

| EC | FS | GP | KZN | LP | MP | NC | NW | WC | SA total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 | R'000 |
| 1,313,378 | 962,759 | 3,117,107 | 2,103,424 | 996,667 | 760,277 | 325,011 | 1,099,918 | 1,497,437 | 12,207,975 |

Provincial Expenditure (R' 000) for 2009 / 10 (excluding 150,000 for disaster relief):

Housing Delivery Targets for 2009/10 (Single figure for Serviced Sites & Houses):

| EC | FS | GP | KZN | LP | MP | NC | NW | WC | SA total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 31,418 | 16,890 | 47,388 | 31,442 | 25,704 | 8,778 | 4,810 | 26,392 | 23,950 | 216,772 |

Provincial Delivery Targets for 2009/10 (Targets re-aligned  post facto from an original single figure extracted from the PHD Business Plans)

| Province | Sites | Houses | 2009/10 Target (Revised) |
| --- | --- | --- | --- |
| Eastern Cape | 11,670 | 19,748 | 31,418 |
| Free State | - | 16,890 | 16,890 |
| Gauteng | 12,819 | 34,569 | 47,388 |
| KwaZulu-Natal | 10,152 | 21,290 | 31,442 |
| Limpopo | 2,968 | 22,736 | 25,704 |
| Mpumalanga | 848 | 7,930 | 8,778 |
| Northern Cape | 1,221 | 3,589 | 4,810 |
| North West | 6,535 | 19,857 | 26,392 |
| Western Cape | 10,400 | 13,550 | 23,950 |
| TOTAL | 56,613 | 160,159 | 216,772 |

Housing Delivery Figures for 2009/10

| Prov | EC | FS | GP | KZN | LP | MP | NC | NW | WC | SA total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Serviced Sites | 11,327 | 0 | 12,819 | 3,806 | 3,123 | 0 | 1,794 | 16,414 | 15,079 | 64,362 |
| Houses | 18,965 | 20,232 | 33,654 | 23,639 | 19,978 | 7,800 | 4,463 | 16,557 | 16,566 | 161,854 |
| Total | 30,292 | 20,232 | 46,473 | 27,445 | 23,101 | 7,800 | 6,257 | 32,971 | 31,645 | 226,216 |

# Text boxes

### H  O  U  S  E  S      S  E  C  U  R  I  T  Y     C  O  M  F  O  R  T