REPORT TO THE PUBLIC WORKS PORTFOLIO COMMITTEE ON THE ERADICATION OF MUD AND OTHER INAPPROPRIATE SCHOOL STRUCTURES PROGRAMME

01 March 2011

# Introduction

The Eradication of Mud Schools and Inappropriate school structures was adopted as a Presidential Lead Programme in 2007 and in the year, the IDT developed a concept paper for the eradication of mud schools nationally and initiated a programme to eradicate mud schools with funding of R150m.  The concept paper was subsequently utilised by the National Department of Public Works to develop a bid to the National Treasury for funding for this programme.  In the 2008 State of Nation address, the eradication of inappropriate schools structures was identified as a national priority and included as Project 9 of the 24 Apex Priorities.

To give effect to the Mud Schools eradication priority, Cabinet approved R2.7 billion as an additional allocation to the Infrastructure Grant to Provinces (IGP) over the 2008/9 – 2010/11 MTEF period to address the eradication of mud schools and other inappropriate school structures.  The allocations to individual provinces, based on need, were confirmed in April 2008 following presentation to Joint MinMec (Departments of Education and Public Works).

# Background

Quality education is a critical driver of South Africa’s socio-economic development and is emphasised in government policy frameworks such as the National Programme of Action and the Country’s MDGs.  Key to achieving quality education is the need to provide an appropriate and safe learning environment and currently in South Africa there is a substantial backlog in the suitable school structures as indicated in the following table:

Table 1 – Unsafe School Structures (Department of Education NEIMS Report 2006)

|  | Metal | Mud/Clay | Pre-Fabricated | Wood | Grand Total |
| --- | --- | --- | --- | --- | --- |
| Eastern Cape | 495 | 1,652 | 864 | 239 | 3,250 |
| Free State | 174 | 9 | 295 | 22 | 500 |
| Gauteng | 191 | 8 | 525 | 66 | 790 |
| Kwa-Zulu Natal | 315 | 115 | 454 | 120 | 1004 |
| Limpopo | 522 | 20 | 177 | 159 | 878 |
| Mpumalanga | 447 | 40 | 194 | 73 | 754 |
| Northern Cape | 25 | - | 177 | 4 | 206 |
| North West | 298 | 15 | 163 | 17 | 493 |
| Western Cape | 33 | 1 | 581 | 47 | 662 |
| Totals | 2,500 | 1,860 | 3,430 | 747 | 8,537 |

This is the latest information available from the Department of Education, which although somewhat outdated, still reflects the enormity of the challenge to achieve safe schools in South Africa.

# idt SCHOOLS INFRASTRUCTURE PROGRAMMES

IDT has contributed significantly to the implementation of school infrastructure projects over the last 4 years with some 1,324 school projects to a value of R2.106 Billion and 244 Mud Schools eradication projects at a value of R896.3 million.  The full details of IDTs contribution is summarised in the following two tables.

Table 2 – All IDT Schools Infrastructure Programmes

Table 3 – IDT Mud Schools and Other Inappropriate Structures Programmes

## Eradication of Mud Schools and Other Inappropriate Schools Structures

### Treasury-Funded R2.7billion Programme

The allocations to each Provincial Department of Education were re-confirmed by the National treasury on 30 January 2009 and are indicated in the following table:

Table 4: Additions to 2008 MTEF baseline

The IDT was designated as the preferred Implementing Agency for the programmes by the Joint MinMec. In essence, this meant that every provincial DoE working with the provincial DPW, may appoint the IDT as their implementing agent if they needed roll-out capacity support. IDT has been engaged by 5 provinces to implement portfolios of the programme as indicated in the following table:

Table 6 – IDT Appointments

Currently IDT has handed over 24 schools to the Department of Education under this programme and over 2100 job opportunities have been created.

## IDT-Funded R150M Programme

The IDT-Funded Mud Schools Eradication programme (R150m) has implemented projects in 8 provinces based on provincial Departments of Education priorities.  To date 28 projects have been handed over to the various Departments of Education and over 1700 job opportunities created.

To further assist the Department of Education in the provision of a holistic learning environment for learners, additional facilities have been provided to the schools beyond the normal scope of construction projects. School furniture has been provided at 14 of the schools, fully equipped IT laboratories installed at 7 schools and solar power systems including internal and external lighting and plug sockets at 2 schools that have no municipal supply.  In addition wastewater treatment plants have been installed at 4 schools to allow recycling of water for irrigation purposes.

## Alternative Methods for Construction of Schools

The National Department of Public Works (NDPW) has appointed the IDT for implementation of an urgent programme for construction of schools in the Eastern Cape (EC) and North West provinces (NW) using alternative and sustainable methods. Currently 12 projects are being implemented, 10 in EC and 2 in NW.  The criteria for selection of alternative construction technologies is improvement in the following areas compared to conventional construction methods:

- Speed of construction

- Lower cost of construction

- Job creation potential

In addition the technologies must be environmentally sustainable and have specifications in line with SABS Standards as well as the Agreement South Africa certification.

The following technologies are currently being utilised in this programme:

- Lightweight steel frames covered with cement sheets;

- Soil-cement blocks (single-storey buildings only); and

- Light gauge steel structures clad with EPS and reinforced with a high strength plaster.

The 12 schools benefiting from this initiative are all funded out of the NDPW Capital Works programme budget with an allocation of R110 million as part of the NDPW contribution to the national priority of eradicating mud and other inappropriate school structures. NDPW is also responding to the request by the Department of Co-operative Governance and Traditional Affairs (COGTA) for NDPW to assist in the restoration of infrastructure in schools that were victims of natural disasters in the recent past.

## The NDoE Accelerated Schools Infrastructure Delivery Initiative (ASIDI)

The NDoE has been allocated R8.2 billion over the 2011/12 to 2013/14 MTEF period for the provision of schools infrastructure including mud and other inappropriate structures eradication and the provision of schools basic services infrastructure through the Schools Infrastructure Backlog Grant. Of the R8.2bn, R700m has been allocated to 2011/12, R2.3bn to 2012/13 and R5.2bn to 2013/14. The ASIDI outputs include the following:

- Eradication and replacement of 395 mud schools in the EC.

- 1307 schools provided with water and sanitation.

- 536 schools provided with sanitation.

- 1434 schools provided with electricity.

The overall ASIDI objective over the MTEF is to address the 2350 schools that need to be brought to basic safety functionality levels by 2014 and to replace all mud and other inappropriate schools structures by 2014. NDoE is already engaging NDPW with regard to the utilisation of the EPWP methodology in the programme. NDoE has determined that 60% (R420m) of the 2011/12 R700m allocation be utilised in the EC with the difference of 40% (R280m) utilised in other provinces for the provision of schools basic services infrastructure. NDoE has recently started talks with the IDT with regard to possible role in the implementation of the ASIDI.

4. ACCOUNTABILITY CHALLENGE IN THE ERADICATION OF MUD AND OTHER INAPPROPRIATE SCHOOL STRUCTURES PROGRAMME

Challenges experienced in the programme over the last 3 years include the following:

- Programme institutional arrangements do not facilitate effective accountability for the programme i.e. funds are allocated to provincial DoEs who have latitude as to who they can engage for the programme implementation whilst the NDPW is expected to account for the programme. In certain instances, even the provincial DPWs are not engaged or are engaged for only a portion of the programme.

- The NDoE has through the ASIDI programme assumed the role of executing authority for the eradication of mud and other inappropriate school structures programme. Whilst this may address possible concerns about the capacity of the provincial DoEs in managing the programme, it further compounds the challenge as to who is accountable for the programme.

- The designation of the IDT as a preferred implementing agent for the eradication of the mud and other inappropriate school structures programme in 2008 has not addressed the need for central co-ordination and reporting as some provinces have used other arrangements for the implementation of the programme that do not involve the IDT, or have split the programme among a number of implementing agencies.