An Overview of International Agreements entered into by the National Department of Human Settlements as at August 2011.

| Country/ Institution | Title of Agreement | Date signed | Expiry Date | Status of Implementation |
| --- | --- | --- | --- | --- |
| The Netherlands | Arrangement on co-operation entered between the Government of the Republic of South Africa, the Minister of Human Settlements of the Republic of South Africa and the Netherlands Ministry of Housing, Spatial Planning and the Environment on co-operation in the field of social rental housing 2010-2014 | First MoU signed on 14 November 1997, renewed on 07 July 2004, renewed again on 15 June 2010 | August 2014 | The Co-operation Arrangement is currently under implementation. Four technical advisors are assisting SALGA, NASHO, SHRA and the Department in social rental housing programme implementation support. Implementation is undertaken through an Annual Implementation Plan. Support has shifted from social housing policy support to programme implementation support. |
| Denmark | Agreement between the Government of the Kingdom of Denmark and the Government of the Republic of South Africa regarding Support to Energy Efficiency Housing in the Low-cost Housing Sector in South Africa | February 2005. | 2008, but extension granted to end 2011 for implementation | Entered into by National Treasury. Denmark is contributing R17 million for a pilot project on energy efficient measures in low-income housing. The project was seriously hampered due to delays in the construction of houses on the chosen site. 50 Showhouses were completed in 2009. Further implementation has been delayed by a court order, which forced the project to densify to accommodate more beneficiaries in Joe Slovo 03 Precinct. At present, the Western Cape Dept of Human Settlements is implementing the project for the installation of solar water heaters on the top structures within the Joe Slovo Precinct 3. |
| IBSA (India Brazil South Africa Dialogue Forum) | Memorandum of Understanding on Co-operation in the Field of Human Settlements Development | 15 October 2008 | 2012 | Under implementation – A Human Settlements Working Group has been established between the three countries for knowledge and information exchange. IBSA human settlements work programme for 2012 will be finalised during the IBSA Summit meeting in 2011 Oct 14-17. Possible expert workshop on slum upgrading envisaged during the Summit. |
| Cuba | Agreement between the Government of the Republic of South Africa and the Government of the Republic of Cuba on the Employment of Cuban Technical Advisors by the Relevant South African Provincial Department of Housing. | November 2004, renewed in 2007, and 2011 | November 2013 | Under Implementation. Currently, there are 23 Cuban Technical Advisors (CTAs) employed in South Africa. 33 More CTAs have been recruited during the visit to work in Mpumalanga, Western Cape and the National Sanitation Programme pending approval by respective Departments for Phase 3 of the South Africa Cuban Technical Support Programme |
| China | Exchange of notes on the construction of 400 houses under the China-Assisted housing programme in Graskop | 1999, renewed in September 2004, renewed again through Exchange of Notes in August 2009 | On-going | Under implementation. Due to time delays, and rising costs the number of houses to be built by the govt of China has been reduced to 170 Exchange Notes to accommodate reduction of houses to 170 was signed in 2009, however, due to further time delays caused by amendments to the designs and approval of the additional budget by central government of China, construction of 170 houses has been on hold/delayed. |
| Angola | Memorandum of Understanding on Co-operation in the field of Human Settlements | 20 August 2009 | 20 August 2013 | Under implementation. Technical visits have been undertaken by both parties to exchange information and experience. Work Programme has been adopted. The Working Group has committed its support to the South Africa Angola Housing Initiative for the development of human settlements in southern Angola. |
| Germany | Agreement between the Government of South Africa and the Government of the Federal Republic of Germany concerning Financial Co-operation | 25 November 2008 | On-going | This is an Agreement managed by National Treasury. As a component thereof, Rural Housing Loan Fund (RHLF) is receiving funding from the German Development Bank, (KfW). The second round of allocations is currently underway. This will be a grant of EUR500, 000. |
| USA | Social Compact entered into with US Youth Build International, the Department of Housing and UMSOBOMVU Youth Fund | 06 February 2008 | On-going | Focus on implementation of Youth Build Programmes in Gauteng and the Free State Provinces. Currently 176 youth have being trained in construction related skills and 100 units have being completed by youth. 100 new units are earmarked for this financial year. |
| Democratic Republic of Congo | Memorandum of Understanding between the Government of the Republic of South Africa through its Department of Housing and the Government of the Democratic Republic Of Congo through its Ministry Of Urban Planning And Housing on Cooperation in the Field of Human Settlements. | 23 February 2006 | March 2008 | Expired. Exchange of technical visits but work programme could not materialise. MoU not renewed due to lack of progress in implementation. |
| Canada | Memorandum of Understanding between The National Department of Housing and Rooftops Canada on cooperation in the field of social housing | October 2006 | March 2008 | Implemented and Closed |
| Iran | MoU between the Ministry of Housing, S.A. and the Ministry of Housing and Urban Development, Iran | 14 July 2004 | 14 July 2006 | Technical visits and knowledge exchange undertaken. Expired |
| Brazil | Memorandum of Understanding Between The Government of the Republic of South Africa and the Government of the Federal Republic of Brazil on Cooperation in the Field of Human Settlement. | September 2005 | September 2007 | Closed. Replaced by IBSA trilateral Agreement |
| India | Memorandum of Understanding between the Government of the Republic of South Africa, represented by the Ministry of Housing, and the Government of the Republic of India represented by the Ministry of Urban Employment Poverty Alleviation, on Cooperation in the Field of Human Settlements | April 2006 | April 2008 | Closed. Replaced by IBSA trilateral Agreement |
| EU | Agreement SA/73200-99/26 Financial Agreement between the European Community and the Government of the Republic of South Africa. Support programme for Social housing. Institutional development and capacity building (SA/8026/000) | 6 June 2000 | 6 June 2007 | Implemented and Closed. |
| USA | USAID Bilateral Agreement No. 674-0312 Department of Housing Bilateral Agreement Project Implementation letter no. 15 support for people’s Housing Process (“FARA agreement”) | 1st October 2001 amended 15 March 2002 and resigned 4 February 2003 | 2005 | Implemented and Closed. |
| Germany | Strengthening Local Governance programme under umbrella of South Africa Germany co-operation | 2004 | 2007 | Implemented and Closed. This agreement was entered into and managed by Department of Provincial and Local Government (now COGTA). Housing was one of the focus areas of the first phase of co-operation. Technical support provided for improving municipal planning frameworks. |
| Norway | Agreement between the Government of the Republic of South Africa and the Government of the Kingdom of Norway Concerning the Promotion of the reconstruction and Development Programme on the Republic of South Africa | 13 June 1997 | 2005 | Norway contributed R17 million to the development of housing co-operatives in South Africa. The agreement was implemented by the Norwegian Federation of Co-operative Housing Associations (NBBL) with COPE Housing Association as its development partner. COPE dis-established in 2005/6. The project has since closed. |