14. Budgetary Review and Recommendation Report of the Portfolio Committee on Public Works on the Department of Public Works for the 2011/12 financial year, dated 23 October 2012.

The Portfolio Committee on Public Works, having considered the relevant reports and the Annual Report of the Department of Public Works for 2011/12, reports as follows:

- Introduction

The Budgetary Review and Recommendation Report of the Portfolio Committee on Public Works fulfill the requirements of the Money Bills Amendment Procedure and Related Matters Act (No. 9 of 2009). Amongst other related matters, the Act provides a procedure along which to amend money bills before Parliament and sets norms and standards for amending money bills.

This report outlines the progress made by the Department of Public Works as reported in the different reports, including the Strategic Plan, section 32 reports (emanating from the Public Finance Management Act) and the 2011/12 Annual Report of the Department. It also includes matters related to the Auditor-General’s opinion in the Department’s 2011/12 Annual Report.

1.1	The mandate and role of the Committee

The Portfolio Committee on Public Works is guided by the Rules of Parliament and the Constitution to play an oversight role over the Ministry as the executive authority of the Department, the Department of Public Works itself and its entities. In doing so, the Committee:

- exercises its monitoring role so that it contributes towards the improvement of the quality of life of all South Africans;

- scrutinises legislation and other policies that impact on the spheres of practice of the Department of Public Works;

- facilitates interdepartmental and intergovernmental relations at all spheres of government;

- transforms the conduct of the Committee’s business to be sensitive to provincial interests at the national level;

- learns from international best practices that are relevant to its field of jurisdiction to improve the overall service delivery to all South Africans.

  - The mandate of the Department

The Department of Public Works is allocated a functional mandate in terms of the Constitution of the Republic of South Africa. The Department is mandated to:

- provide land and accommodation to national government departments and institutions;

- manage such land and accommodation;

- act as the custodian of national government’s immovable assets;

- provide strategic leadership to the construction and property industries;

- co-ordinate the implementation of the Expanded Public Works Programme;

- have the Minister of Public Works, as its executive authority, carry out functions related to land and accommodation through the State Land Disposal Act (No. 48 of 1961).

Four entities report to the Minister of Public Works as the executive authority of the Department. These entities are:

- Agrèment South Africa (ASA);

- Construction Industry Development Board (CIDB);

- Council for the Built Environment (CBE);

- Independent Development Trust (IDT).

2. 	Strategic Priorities and Measurable Outcomes of the Department

2.1 	Strategic Priorities aligned to the Medium Term Strategic Framework

2.1.1 The strategic goals of the Department comprised the following:

- To provide strategic leadership in effective and efficient immovable asset  management and in the delivery of infrastructure programmes;

- To promote an enabling environment for the creation of both short and sustainable work opportunities to contribute to the national goal of job creation and poverty alleviation;

- To contribute to the building of a developmental state and a comprehensive rural development framework through state assets;

- To ensure transformation and regulation of the construction and property industries to ensure economic growth and development;

- To ensure effective corporate governance and sound resource management; and

- To ensure improved service delivery in all departmental programmes to meet clients’ expectations and leverage stakeholder relations.

  - Measurable outcomes in the Department’s strategic plan

The five outcomes from the Department’s strategic plan were as follows:

- The creation of decent employment through inclusive economic growth;

- The creation of efficient, competitive and responsive infrastructure networks;

- An efficient and effective development-oriented Public Service and an empowered, fair and inclusive citizenship;

- A skilled and capable workforce to support an inclusive growth path; and

- Sustainable human settlements and an improved quality of household life.

  - Minister’s performance agreement and service delivery agreements

The Minister’s performance agreement and service delivery agreement was central to the Department’s planning. These agreements covered three sector outcomes as follows:

- Focus areas of Outcome 4: The Department was required to reduce youth unemployment, analyse the cost structure of South African economy and expand the Expanded Public Works Programme. The Department of Public Works’ implementation/building programmes and input costs in the construction sector should be enhanced.

- Focus area of Outcome 8: The Department was required to contribute land for low-income housing to the Department of Human Settlements.

- Focus area of Outcome 12: The Department was expected to provide quality and accessible office accommodation that facilitated service delivery for all citizens.

All branches in the Department used the priorities and outcomes of the Medium Term Strategic Framework in their business plans.

2.4	Key medium-term priorities of the Department

The Department aimed to create a balance between the change and sustainable

agenda by placing more emphasis on:

- Job creation and poverty eradication, empowerment, skills development in the built environment and property management, service delivery improvement to client departments, enhancement of the asset register, cost effective infrastructure delivery and rural development.

For the following three years of its strategy, the Department would place emphasis on the following:

- Improved service delivery in the provision of official accommodation for all national departments and all members of Parliament;

- Promote intergovernmental co-operation to improve service delivery (Schedule 4 provisions);

- Provide construction and property management services to client departments at national level;

- Lead the Expanded Public Works Programme (EPWP): the custodian of the largest state immovable asset footprint would expedite the investment in infrastructure to promote social cohesion, local economic development and job creation.

2.4.1	Immoveable asset register enhancement

- Amnesty Call campaign - properties recovered to enhance the department’s disposal strategy and contribute to the Inner City Regeneration;

- Complete essential information for the Asset Register to align it with generally recognised accounting practice;

- Use of the immovable asset footprint to support government programmes.

2.4.2	Reclaiming the mandate

- The Department should remain responsible for the Repair and Maintenance Programme (RAMP) in the military basis of the Department of Defence and Military Veterans.

- The Minister requested the Committee to assist the Department in reclaiming the Department’s mandate of building for client departments to enable client departments to focus on their specific and dedicated mandates.

2.4.3	Skills Development and Capacity Building

- The scarcity of skills in the construction and built environment sectors required targeted, ongoing human capital development initiatives by the Department.

- The Department was facing major challenges around operational resources and obtaining strategic, professional and technical skills in areas like project management, financial management and business analysis.

- The department extended an invitation to the broader public, calling for artisans and engineers to partner in the interest of service delivery; a bursary programme was initiated to build a skills base.

- Internship and learnership programmes were in place for experiential training, and to assist qualified young professionals in the employ of the Department to obtain professional registration.

2.4.4	Expanded Public Works Programme (EPWP) in support of the New Growth Path

- Poverty alleviation would utilise the existing budgets in the procurement of

goods and services, using labour intensive methods to create jobs, deliver services and build decent communities.

- Support provinces and municipalities to invest in job creation in return for

cash incentives which can be (and must be) re-invested in further job creation opportunities and improve its monitoring and evaluation.

2.4.5	Contribution to rural development

- Recent roll-out of community, roads and bridges construction and the

construction of rural schools as fundamental children’s right to education, health and safety;

- Inner City Regeneration and contribution to rural development and student

accommodation.

2.4.6	Building, maintenance and capital works programmes

- Upgrading of facilities for disabled people;

- Upgrading and construction of  Department of Public Works’ offices;

- Development of national government precincts;

- Redevelopment of infrastructure-related border post centres; and

- Dolomite risk management.

2.4.7	Transformation and regulation of property and construction industries

- The extension of the principles in the Government Immovable Asset Management Act (GIAMA), 2007, to local government

- Review of White Papers; and

- Implementation of the Property Incubator Programme (PIP) and Construction Incubator Programme (CIP).

3.	Public entities

Four public entities report to the Department. These entities have identified, inter alia, the following key strategic programmes for the MTEF period:

- The Construction Industry Development Board (CIDB): training and contractor development, procurement reform and research and development.

- The Council for the Built Environment (CBE): compliance with policies, regulations and standards within the built environment and building and monitoring skills development.

- Agrèment South Africa (ASA): to provide assurance of fitness of purpose for non-standardised construction technology.

- The Independent Development Trust (IDT): to prioritise poverty reduction and to deliver social infrastructure as an implementing agent of government programmes.

4.	Budget Allocation

Budget Allocations Public Works

| Programme | Budget | Nominal Rand change | Real Rand change | Nominal % change | Real % change |
| --- | --- | --- | --- | --- | --- |
| R million | 2010/11 | 2011/12 | 2012/13 | 2013/14 | 2010/11-2011/12 | 2010/11-2011/12 |
| Administration | 629.3 | 751.0 | 852.7 | 909.9 | 121.7 | 87.3 | 19,34 | 13,87 |
| Immovable Asset Management | 5 199.4 | 5 424.9 | 5 408.3 | 5 919.7 | 225.5 | - 23.0 | 4,34 | -0,44 |
| Expanded Public Works Programme | 1 479.1 | 1 575.2 | 1 729.4 | 1 996.6 | 96.1 | 24.0 | 6,50 | 1,62 |
| Property and Construction Industry Policy Regulations | 30.0 | 34.9 | 36.4 | 38.2 | 4.9 | 3.3 | 16,33 | 11,01 |
| Auxiliary and Associated Services | 26.9 | 33.2 | 34.3 | 35.7 | 6.3 | 4.8 | 23,42 | 17,77 |
| TOTAL | 7 364.7 | 7 819.2 | 8 061.1 | 8 900.1 | 454.5 | 96.4 | 6,17 | 1,31 |

Source: National Treasury (2011) and own calculations

Budget per Economic Classification by the Department of Public Works

|  | 2011/12 R’000 | 2012/13 R’000 | 2013/14 R’000 | TOTAL |
| --- | --- | --- | --- | --- |
| Compensation of employees | 1 242 062 | 1 241 158 | 1 305 054 | 3 788 274 |
| Goods and services | 1 008 019 | 1 065 598 | 1 134 059 | 3 207 676 |
| Interest on rent | 15 342 | 17 752 | 17 633 | 50 727 |
| Transfers and subsidies | 4 010 265 | 4 164 530 | 4 611 536 | 12 786 331 |
| Infrastructure | 1 443 945 | 1 474 742 | 1 724 653 | 4 643 340 |
| Machinery and equipment | 99 623 | 97 442 | 107 146 | 304 211 |
| TOTAL | 7 819 256 | 8 061 222 | 8 900 081 | 24 780 559 |

Transfers to Public Entities over the MTEF period

| Name of public entity | Main purpose of public entity | Transfers from the departmental budget (R thousand) |
| --- | --- | --- |
|  |  | 2009/10 MTEF | 2010/11 MTEF | 2011/12 MTEF | 2012/13 MTEF | 2013/14 MTEF |
| Agrément Board | Provide assurance through technical approvals of fitness for purpose of non-standardised construction products. | 8 554 | 8 982 | 9 431 | 9 903 | 10 398 |
| CBE | Regulate built environment profession. | 24 155 | 25 527 | 27 059 | 27 438 | 28 947 |
| CIDB | Develop construction industry. | 59 269 | 63 665 | 65 959 | 66 882 | 70 561 |
| IDT | Provide development management service to Government. | 0 | 0 | 150 000 | 0 | 0 |
| Total |  | 91 978 | 98 174 | 252 449 | 104 223 | 109 906 |

(Source: 2011-2014 DPW Strategic Plan (2011))

The Department received a budget allocation of R7.8 billion for 2011/12. This represented an increase of 6,2% in nominal terms and 1,3% in real terms from the 2010/11 adjusted appropriation of R7.4 billion. The Department’s budget represented approximately 1,5% of the national appropriation by vote, excluding direct charges.

In terms of economic classification, the departmental budget included transfers totalling 51,3% of the budget, with a total monetary value of R4 billion. Of the R4 billion,  R3 billion was in the form of conditional grants to provinces and municipalities, while a total of R733.1 million was allocated to departmental agencies and accounts. During 2011/12, the Department would spend R1.4 billion on infrastructure-related projects. Moreover, current payments amounted to 29% of the budget (R2.3 billion) and capital payments amounted to 19,7% of the budget (R1.5 billion).

Compensation of employees remained practically unchanged from R1.20 billion in the 2010/11 adjusted period to R 1.24 billion in 2011/12. It has been noted in the past that the Department had experienced capacity constraints in general, but most especially in relation to the technical fields. The Department identified the following skills shortages in strategic, professional and technical skills in the areas of project management, financial management and business analysis.

In 2008, the Department signed a bilateral agreement between South Africa and Cuba to address the shortage in technically skilled personnel. This agreement allowed for technical advisers in the built environment to be employed within the Department for a period of three years. During that time the technical advisers provided technical support as well as mentoring and skills transfer. A second three-year technical agreement had been entered into with the Cuban Ministry of Construction, which would allow the technical advisers to continue to address the skills shortages in the built environment, as well as in the Department.

A broader effort to address the skills shortage in the Department and the country, especially engineering skills, was outlined in the strategic plan of the Department and the Engineering Council of South Africa (ECSA). The Department had introduced learnerships and internships in some professional councils such as the ECSA. In partnership with the Council for the Built Environment, the Department initiated a bursary scheme for students, a young professionals programme, and adult basic education and training. The ECSA had launched a national initiative called ‘Engenius’ aimed at developing 30 000 engineers by 2014. The initiative aimed to develop engineers through centralising national programmes, materials, products, initiatives and a calendar of events for people with an interest in the field, The annual Sci-Bono Week, an initiative of the Gauteng Department of Education, was aimed at creating awareness of the role of the engineering profession and to facilitate interaction with learners and industry.

Given that the Department had experienced a high vacancy rate over the past few years, it was expected that these vacancies would be filled in the new financial year. By March 2011, the Department’s vacancy rate stood at 1 348 out of a total of 6 283 posts. Of these vacant positions, 641 were funded positions, while 707 positions were unfunded. At the beginning of March 2011, the Department had provided the Committee with a plan to implement its recruitment drive. The plan included identifying funded and unfunded positions, as well critical vacant positions that needed to be filled; costing and confirming available funding for identified critical vacant positions; advertising all critical positions, as well positions in all Regional Offices and supply chain management  positions at head office. The Department expected to conclude the selection and appointment stage by 31 May 2011. This was in line with the pronouncement made by the President in his 2011 state-of-the-nation address, namely that all vacancies in public services must be filled within six months. The filling of vacant positions within the Department required close monitoring. The Department noted that its high number of vacancies had had a negative impact on the Department’s ability to fulfil its mandate and strategic goals, as well as hampering its ability to effectively meet client departments’ requirements.

4.1	Departmental receipts

The Department generated revenue through its property management entity by letting properties and official quarters and through the sale of land and buildings. It was projected that the Department would collect revenue to the value of R38.6 million for 2011/12. Of this amount, R33.9 million would be through the sale of goods and services produced by the Department, R1.4 million from the sale of capital assets and R2.4 million from financial transactions in assets and liabilities. The Department indicated that sold buildings included redundant military bases and buildings that were no longer cost-effective to maintain. It was uncertain how many redundant military bases or buildings were sold and where these are situated. In addition, there was no clear indication if the sale of these assets yielded a good return for the Department.

4.2	Programme analysis

The Department has five main programmes, which included sub-programmes. The information provided below consists of an expenditure analysis per departmental programme.

4.2.1	Programme 1: Administration

Programme 1 provided strategic leadership and support services, including the accommodation and overall management of the Department. For 2011/12, the programme received an allocation of R751 million. This constituted a nominal increase of R121.7 million from the previous year, which proportionally represented 9,6% of the overall departmental budget. The allocation for Programme 1 increased at a nominal rate of 19,3% and showed an increase of 13,9% in real terms from the previous allocation. As indicated by the 2011 Estimates of National Expenditure, the following savings and cost-effective measures were identified under Programme 1 and included a decrease in spending on communication, consultants and professional services, advertising, and agency and support outsource services.

In terms of economic classification, the programme budget included current payments to the value of R740.3 million (98,6% of the budget), of which R170.9 million would be spent on compensation of employees. The budget for the compensation of employees had decreased by 9,3% in real terms.

The Department had allocated R228.5 million to lease payments and R187.7 million to property payments. Taking into account allocations in the previous financial year, expenditure on lease payments had increased in real terms by 18,3% while that on property payments had increased by 23,4%. Further expenditure trends (in real terms) for 2011/12 included the following:

- Contractors had declined by 20,5%.

- Agency and support/outsourced services had increased by 69,1%.

- Machinery and equipment had declined by 54,2%.

- Software and other intangible assets had increased by 1,2%.

4.2.2 	Programme 2: Immovable Asset Management

Programme 2 sought to provide and manage Government’s immovable property portfolio in support of Government’s social, economic, functional and political objectives. This programme was one of the main programmes of the Department and proportionally represented 69,4% of the overall departmental budget allocation for 2011/12. Its 2011/12 allocation constituted R5.4 billion, which represented a nominal increase of 4,3% (and a real decrease of 0,4%) from the 2010/11 financial year. Programme 2 performed one of the core mandates of the Department and was where a significant proportion of resources and effort were invested, which required tangible results.

Expenditure under this programme was dominated by the following two sub-programmes:

- Property Management, which received the highest allocation of R1.8 billion or 33,2% of the programme budget. This constituted a nominal decrease of 3,3% (or a real decrease of 7,8%) from the previous year.

- Infrastructure (Public Works), which received the second highest allocation of R1.4 billion or 26,6% of the programme budget. This amount represented a nominal increase of 4,9% or a real increase of 0,1% from the previous year. Unlike the previous years, the Infrastructure sub-programme (Public Works) did not receive the largest portion of the budget under Programme 2.

Programme 2 was also responsible for the augmentation of the Property Management Trading Entity. This entity was established in April 2006 as part of a longer-term reform programme to provide improved property management services to client departments. With the establishment of the Property Management Trading Entity, all accommodation-related costs were devolved to client departments. In this regard, it has been issuing invoices and collecting user charges from clients on a quarterly basis, based on amounts that had been devolved to them. However, the Department reported that it had been compelled to request additional funding from National Treasury to accommodate the payment of arrears due to clients submitting invoices late.

During a presentation by the Department to the Standing Committee on Appropriations, the Department reported that shortfalls had occurred due to the municipalities improved administration. This meant that the municipalities retrospectively billed and sometimes also charged interest on properties that were not previously billed. While the exercise had increased the revenue generated by municipalities, it did not take into account that the national and provincial Departments of Public Works had limited funds available to settle these invoices.

Under current departmental agencies and accounts (non-business entities), the following sub-programmes received a total of R730.6 million, as follows:

- Property Management Trading Entity received R630.2 million (a real decrease of 1,9% from the previous year).

- Parliamentary Villages Management Board received R7.4 million (a real increase of 0,9% from the previous year).

- Construction Industry Development Board received R66 million (a real decrease of 1,1%).

- Council for the Built Environment received R27.1 million (a real increase of 1,4%).

The Parliamentary Villages Management Board (which provided for the transportation and related costs of parliamentarians and related officials) received a transfer of R7.4 million for 2011/12. This represented a nominal increase of 5,7% and a real increase of 0,9%. This sub-programme previously fell under Programme 5: Auxiliary and Associated Services, but was shifted to Programme 2 in the 2010/11 financial year.

As noted above, the Department was responsible for four entities that reported to the Minister of Public Works. Three of these entities had received transfers from the Department under Programme 2. The Department, however, only reported on funds allocated to two of these entities, namely the Construction Industry Development Board which received R66.0 million (representing a real decrease of 1,1% from the previous year) and the Council for the Built Environment which was allocated R27.1 million (representing an increase of 1,1% in real terms) for 2011/12. Between 2012/13 and 2013/14, transfers were set to increase to R66.9 million and R70.6 million for the Construction Industry Development Board and to R27.4 million and R28.9 million for the Council for the Built Environment.

The Independent Development Trust, as a Schedule 2 public entity, did not receive any funding from the Department as it was expected to fulfil its mandate from the R2 billion grant it had received when it was constituted in 1990. However, the IDT requested that it be recapitalised in the 2011/12 financial year due to the depletion of its capital base. It had, therefore, received a once-off allocation of R150 million. Agrèment South Africa received an allocation from the Department of approximately R9.4 million, representing an increase of 1,11% in real terms for 2011/12.

In terms of economic classification, transfers and subsidies to the value of R2.7 billion included the Devolution of Property Rate Funds Grant to Provinces (R1.8 billion), Departmental Agencies and Accounts (R730.6 million), Public Corporations and Private Enterprises (R150 million) and Households (R3.3 million), as well as transfers to the trading entity as discussed above. The conditional grant allocated to all Public Works provincial departments was aimed at covering the cost of property rates charges of all provincial government buildings. Funds had been allocated per province based on the Department of Public Works’ calculations, which had been informed by the property list from its register of properties.

The Infrastructure sub-programme funded the acquisition of infrastructure for the Department, the prestige portfolio (which included Parliament, the Union Buildings and various embassies) and the infrastructure component of the mandate of the Border Control Operational Coordinating Committee. The funds were disbursed on the basis of priority as determined by the Department. For the 2011/12 financial year, funding had been allocated towards the redevelopment of three border posts. These included the allocation of R24.8 million towards the Skilpadhek Border Post (construction phase), R81 million for the Golela Border Post (tender phase) and R22.4 million for the Sani Pass Border Post (design phase).

The Infrastructure sub-programme (Public Works) had also received funding to rehabilitate and upgrade existing buildings or construct new buildings. For the 2011/12 financial year, a total of R1 443.9 billion had been allocated (including the allocations for the above three border posts). This was an increase of R67.9 million from the previous allocation for 2010/11. The R1 443.9 billion was allocated for 2011/12, as follows:

- R115.2 million to upgrade and construct 45 departmental accommodation sites.

- R20.1 million to rehabilitate the Re Kgabisa Tshwane (Government’s inner city renewal programme) and the Pretoria Agrivaal Building (currently in the design phase).

- R120 million to manage 50 dolomite risk areas.

- R25 million to upgrade 110 facilities for people with disabilities.

- R362.3 million to redevelop 136 border post centres.

- R439.7 million to upgrade and construct 154 prestige accommodation sites.

- R119.9 million to develop 12 national government precincts.

- R4.8 million to construct an office block for the Department’s Bloemfontein regional office.

- R108.7 million to refurbish Mahlamba Ndlovu residential building under the prestige sub-programme.

The above infrastructure projects were aimed at enhancing Government’s immovable property portfolio, as well as ensure safe and efficient passage through the border posts. The development of a government precinct would assist in reducing Government’s current large lease portfolio.

4.2.3	Programme 3: Expanded Public Works Programme

Programme 3 sought to ensure the creation of work opportunities and the provision of training for unskilled, marginalised and unemployed people in South Africa by co-ordinating the implementation of the Expanded Public Works Programme. For 2011/12, Programme 3 was allocated R1.6 billion, which was a nominal increase of R96.1 million compared to the R1.5 billion allocated the previous year. Expenditure under this programme increased at a nominal rate of 6,5% for 2011/12 (which translated into a real increase of 1,6%). The allocations were mainly for the Expanded Public Works Programme, conditional grants to both provinces and local government, as well as an allocation to other public and non-state sectors as indicated below.

In terms of economic classification, compensation of employees received R99.1 million. This amount represented an increase of 1,7% in real terms from the previous year. The increase was meant to enhance the implementation of Phase II of the Expanded Public Works Programme and provide technical support to departments, municipalities and the non-state sector to ensure that labour-intensive methods and skills training were being utilised in their programmes.

Goods and services received a total of R172.5 million, excluding lease payments and interest and rent on land, which translated into a real decrease of 14,8%. Of this total for 2011/12, contractors received R6.3 million and the agency and support/outsourced services received R83.1 million.

The bulk of the expenditure under this programme was allocated to transfers and subsidies amounting to R1.3 billion, which represented a nominal increase of 9,3% and a real increase of 4,3%. An amount of R1.1 billion or 88,1% of the transfer was allocated to provinces and municipalities as follows:

- R267.3 million for the incentive grant to provinces;

- R200.4 million towards the social sector incentive grant to provinces; and

- R679.6 million towards the incentive grant for municipalities.

An amount of R154.4 million or 11,9% was allocated to non-profit institutions.

Expenditure on the programme was expected to increase over the MTEF period and would reach R2 billion by 2013/14, mainly due to additional allocations to fund the performance-based incentives of the Expanded Public Works Programme. However, the uptake of the performance-based incentives had been slow. The Department reported in March 2011 that some provinces and municipalities had difficulty in accessing the incentive grants due to poor reporting or in some instances non-reporting of projects. In an effort to increase reporting, the Department employed 90 data capturers to assist with compliance in this regard. A report by the Department on the disbursement of incentive grants to provinces and municipalities indicated that the Buffalo City Municipality in the Eastern Cape, for example, did not access any of the R1.4 million grant allocation for Quarters 1 to 3.

A number of objectives were outlined, including increasing the Departments’ participation in the implementation of the Expanded Public Works Programme by:

- Training 6 000 youth in the artisan trades of the built environment by 2014;

- Ensuring that 15% of the youth trained through the National Youth Service programme were annually placed in employment opportunities;

- Ensuring that at least 200 municipalities would report on the implementation of the Expanded Public Works Programme by March 2014;

- Increasing the number of participating organisations in the non-state sector (from 58 in 2009/10 to 140 by March 2013) by increasing funding to R57 million in 2012/13 to R66 million in 2013/14.

In addition, the Department intended to provide support to public bodies in the different sectors to ensure that they reached the set targets in terms of work opportunities and full-time equivalents by 2014. The table below provides an outline of the set targets in the different sectors and the number of work opportunities and full-time equivalents.

| Sector | Number of work opportunities | Full-time equivalents |
| --- | --- | --- |
| Infrastructure | 2 374 000 | 903 478 |
| Environment | 1 156 000 | 325 652 |
| Social | 750 000 | 513 043 |
| Non-State | 640 000 | 278 261 |

The above targets set by the Department should be closely monitored, especially the target as it related to youth as this aspect and the creation of decent work were emphasised in the 2011 state-of-the-nation address.

4.2.4	Programme 4: Property and Construction Industry Policy Regulations

Programme 4 promoted the growth and transformation of the construction and property industries, as well as uniformity and best practice in construction and immovable asset management in the public sector. This programme consisted of two sub-programmes, namely Construction Industry Development and Property Industry Development, that fell under Programme 3 in 2009/10. Programme 4’s budget had increased from R30 million in 2010/11 to R34.9 million in 2011/12, which constitutes a nominal increase of 16,3% and a real increase of 11%.

The economic classification of the Property and Construction Industry Policy Regulations programme consisted of current payments and payments for capital assets, but no transfers and subsidies. Compensation for employees was allocated R12 million or 34, 5% for 2011/12, which constituted a nominal increase of 12,15% and a real increase of 7%. The two programmes had a staff complement of six and eight personnel respectively. Goods and Services received R22.7 million or 65,4%, which represented a nominal increase of 18,9% and a real increase of 13,4%. The Goods and Services budget included R8.6 million or a 37,9% budget for agency and support/outsourced services, which constituted a real increase of 12,4%.

The Construction Industry Development Programme received R23.2 million or 66,5% of the programme budget. This amount constituted a real increase of 12,4%. The Property Industry Development Programme received R11.7 million or 33,5% of the programme budget. This represented an increase of 7,4% in real terms.

The Department intended to revise existing policy and draft the following pieces of legislation:

- Reviewing the 1997 and 1999 White Papers - respectively called “Public Works Towards the 21st Century” and “Creating an Enabling Environment for Reconstruction, Growth and Development in the Construction Industry”. The reviews over the MTEF were aimed at informing policy development in the construction and property industries.

- Drafting the Expropriation Bill to align it with the Constitution by providing a common framework to guide procedures for the expropriation of property by all organs of state. The Expropriation Act would be promulgated in the 2011/12 financial year.

- Establish Agrèment South Africa as a juristic person by introducing in Parliament, the draft Agrèment South Africa Bill in the 2011/12 financial year and would be promulgated in 2012/13, with the establishment of Agrèment South Africa in 2013/14.

- A review of the Built Environment Professions Bill would be completed and presented to the Minister in 2011/12 with the monitoring and evaluation of the report set for the financial years of respectively 2012/13 and 2013/14.

- Develop guidelines on immovable assets related to planning, acquisition, management, maintenance and disposal for national and provincial users and custodians by 2011/12. In 2012/13 and 2013/14, compliance with these guidelines would be monitored.

- In 2011/12, a regulatory framework would be developed to assist the Department of Cooperative Governance and Traditional Affairs with the extension of the principles of the Government Immovable Asset Management Act (No. 19 of 2007) to the local government sphere. By 2012/13, the legislation would be tabled in Parliament and the extension approved by 2013/14.

The above two pieces of legislation, namely the Expropriation Bill and the Agrèment South Africa Bill, had been mentioned in the Department’s 2009/10 programme, but had not been presented to Parliament at the time. It was unclear how the Department intended to meet its set target for the 2011/12 financial year, especially when the Department had reported to the Committee in March 2011 that the process of drafting legislation was time consuming. In addition, the public participation process required in the revision and drafting of legislation was not a simple process and also required time. The revision of policies related to the property and construction industries should be monitored over the MTEF period.

4.2.5	Programme 5: Auxiliary and Associated Services

Programme 5 sought to fund various services, including compensation for losses on the government-assisted housing scheme, assistance to organisations for the preservation of national memorials, and meeting protocol responsibilities for State functions. The budget for Programme 5 increased from R26.9 million in 2010/11 to R33.2 million in 2011/12, which represented a nominal increase of 23,4% and a real increase of 17,8% from the previous year. The bulk of the budget was allocated to transfers and subsidies, which amounted to R21 million and accounted for 63,3% of the budget. The remaining 36,7% went towards current payments in the form of goods and services. The transfer budget included an allocation of R2.5 million or 11,8% to departmental agencies and accounted and R18.5 million or 88,2% to foreign governments and international organisations.

This Programme did not have a capital budget and did not provide for compensation of employees, as the major portion of the expenditure was in the form of transfer payments to departmental agencies, foreign governments and international organisations as noted above. Transfer payments would be disbursed in the following manner:

- R18.5 million to the Commonwealth War Graves Commission and to the United Nations for the maintenance of national memorials. This amount represented a real increase of 0,9%.

- R10.1 million towards State functions, which provided for the acquisition of logistical facilities for such functions. The amount represented a real increase of 89%.

- R2.5 million to the sector education and training authorities aimed at influencing training and skills development throughout the construction industry. This amount constituted an increase of 3,7% in real terms.

- R2.1 million for compensation for losses, which provides compensation for losses in the State housing guarantee scheme when public servants failed to fulfil their obligations. The amount represented an increase of 5,5% in real terms.

The budget allocation to the Department attempted to give effect to the priorities set out in the 2011 state-of-the-nation address. Central to these priorities was the increased participation in Phase II of the Expanded Public Works Programme, with an emphasis of providing skills and creating job opportunities for communities, especially the youth, as one of the measures to alleviate poverty. The effective implementation of the programme, especially in terms of timeous reporting, was crucial to access the incentive grant, which allowed for the creation of more work opportunities at provincial and municipal levels.

The Department had reported on efforts to address its high vacancy rate by May 2011 as a measure to ensure effective and efficient service delivery. This had been a challenge for the Department over a number of years, in particular the struggle to gain and retain the required technically skilled staff. In addition, the Department had prioritised large infrastructure programmes over the MTEF period.

5.	Analysis of Public Finance Management Act Section 32 Expenditure Reports

## 5.1	Total expenditure trend: Summary

As at the end of the fourth quarter, the Department of Public Works (DPW) had spent a total of R7.061 billion or 90.91 per cent of the adjusted appropriation budget of R7.830 billion for 2011/12. Thus, total under spending recorded for 2011/12 amounted to R768.3 million or 9.1 per cent, which is 1.1 per cent less than what the under spending was at the end of 2010/11. Between 2008/09 and 2011/12, the department recorded an average underspending of 6.7 per cent. However, the last two financial years, that is, 2010/11 and 2011/12, have seen a significant increase in the magnitude of the department’s underspending, from 5.97 per cent in 2009/10 to 10.2 per cent and 9.1 per cent in 2010/11 and 2011/12 respectively. This is reflective of the deteriorating capacity of the department to fully spend its budget.

## Programme spending trends

(Source: 4th Quarter Expenditure Report 2011/12 financial year, National Treasury)

Programme 1: Administration: As at the end of the fourth quarter, total spending recorded for the Administration programme amounted to R837.1 million against the adjusted appropriation budget of R777.5 million which thereby reflects an overspending of 7.7 per cent. However, after taking into account virements to the programme amounting to R41.6 million, the total over spending recorded for 2011/12 is 2.2 per cent. The overspending in programme 1 was mainly due to adjustments relating to improved conditions of service for departmental staff (including senior management staff) which were not adequately budgeted for as well as staff appointments made outside the available budget. The department appointed staff in the property management trading entity, compliance movable assets and quotations units in response to the Auditor-General’s findings on the shortage of skills within the department in these areas and these appointments were not provided for in the department’s compensation of employees’ budget for 2011/12. This contributed to the unauthorised expenditure of R18 million incurred under this programme for 2011/12.

Programme 2: Immovable Asset Management: Total expenditure under the Immovable Asset Management programme as at the end of the fourth quarter amounted to R5.002 billion or 92.44 per cent of the adjusted appropriation budget of R5.411 billion thereby reflecting an under spending of 7.6 per cent. However, after taking into account virements of R16 million to the programme, the total under spending for 2011/12 under this programme increased to 7.8 per cent. The under spending in programme 2 was mainly due to slow movement in expenditure for infrastructure wherein only 70 per cent of the allocated infrastructure budget of R1.444 billion for 2011/12 was spent. The main reason advanced by the department for the slow expenditure in infrastructure is the lack of appropriate capacity within the department to plan for and implement projects and also because of the decision taken by the Minister during the 2011/12 financial year to centralise the department’s entire decision making on the awarding of contracts. The department was further allocated R70 million in 2011/12 for the implementation of the energy efficiency project, which commenced in 2008/09 and was scheduled for completion on 31 March 2012. However, since its introduction, the project has been characterised by poor spending. Of the R70 million allocated in 2011/12, only R55 million had been spent at financial year-end.

Programme 3: Expanded Public Works Programme: Total expenditure recorded for the expanded public works programme (EPWP) for 2011/12 amounted to R1.163 billion or 73.8 per cent of the adjusted appropriation budget of R1.575 billion. This reflects an under spending of 26.2 per cent under this programme. However, after taking into account virements away from the programme to other programmes amounting to R54.7 million, the total under spending for 2011/12 under programme 3 was reduced to 23.5 per cent. As in the previous 2 financial years, the main contributing factor to the underspending in this programme is fewer than anticipated payments of infrastructure incentives to provinces and municipalities. In 2011/12, there was an improvement in the performance of provinces in the infrastructure sector which also manifested in improved performance of the EPWP incentive grant for provinces whereby 88.4 per cent of the allocated R267.3 million had been transferred to provinces at year-end. In 2010/11, only 55.1 per cent of the allocated funding was transferred to provinces. While there was a slight improvement in payments to municipalities in 2011/12, spending against the EPWP incentive grant for municipalities remains low. For 2011/12, the grant was allocated R679.6 million and of the allocated funding, only 54.6 per cent had been transferred to municipalities as at the end of March 2012. Similarly in 2010/11, only 44.9 per cent of the allocated funding was transferred to municipalities.

The main reasons advanced by the department for poor spending in infrastructure incentive grants are:

- failure by some provinces and municipalities to meet quarterly performance targets conditional for them to receive the incentive

- lack of performance reporting by provinces and municipalities

- failure by provinces and municipalities to design programmes that are labour intensive. In an attempt to address the problems articulated above, as from 1 April 2012, the infrastructure incentive grants for municipalities and provinces have been revised from schedule 8 grants to schedule 5 and 6 grants, enabling an upfront flow of some of the funds to provinces and municipalities and will possibly improve the total grant spending in 2012/13 and going forward.

Programme 4: Property and Construction Industry Policy Regulations: As at the end of quarter 4, programme 4 recorded a total spending of R34.4 million or 98.6 per cent of the adjusted appropriation budget of R34.9 million thereby reflecting an under spending of 1.4 per cent. However, after taking into account virements of R348 000 away from this programme to other programmes, total unspent funds for 2011/12 amount to R188 000 or 0.5 per cent.

Programme 5: Auxiliary and Associated Services: The Auxiliary and Associated Services programme recorded expenditure of R25.2 million against the adjusted appropriation budget of R31.6 million as at the end of the fourth quarter. Thus, total under spending for 2011/12 amounts to R3.9 million or 13.3 per cent, this after taking into account a virement of R2.5 million away from the programme to other programmes. The under spending recorded for programme 5 was mainly due to savings realised in transfers to the Commonwealth War Graves Commission.

## Economic classification

(Source: 4th Quarter Expenditure Report 2011/12 financial year, National Treasury)

As at the end of the fourth quarter, the department recorded significant under spending in the appropriated budgets for transfers and subsidies as well as payments for capital assets amounting to 8.8 per cent and 28.1 per cent respectively. However, while spending for current payments was in line with projections, it should be noted that the department incurred unauthorised expenditure of R18 million in current payments under the Administration programme, mainly due to over spending in compensation of employees due to appointments made outside the available budget as well as overspending in goods and services, specifically in property payments and computer systems. The under spending in transfers and subsidies was mainly due to the non-payment of infrastructure grant incentives to provinces and municipalities who failed to meet the minimum requirements conditional for them to receive the incentive grant while the under spending in payments for capital assets was due to the delayed implementation and non-completion of the department’s infrastructure projects.

## 5.4	Other relevant spending issues

### Spending and performance on earmarked and specifically and exclusively appropriated items (including projects):

Table 2: Spending on Earmarked Funding

| Earmarked Item | Total Earmarked (R’000) | Expenditure as at the end of Q4 (R’000) | % Spent Against Total Appropriation |
| --- | --- | --- | --- |
| Infrastructure (Public Works, including BCOCC) | 1 443 945 | 1 011 408 | 70% |
| Construction Industry Development Board (cidb) | 65 959 | 65 959 | 100% |
| Council for the Built Environment (CBE) | 27 059 | 28 659 | 105.9% |
| Independent Development Trust (IDT) | 150 000 | 150 000 | 100% |
| Parliamentary Villages Board | 7 401 | 7 401 | 100% |
| Augmentation of the Property Management Trading Entity | 630 189 | 630 189 | 100% |
| Energy efficiency in government buildings | 70 000 | 55 058 | 78.65% |
| Non-State sector (EPWP) | 152 826 | 152 826 | 100% |
| Independent Development Trust (EPWP) | 9 180 | 9 180 | 100% |
| Provision for the Payment of Bank Charges (EPWP – non state sector) | 1 544 | 1 544 | 100% |
| EPWP incentive grant to local government for the Infrastructure Sector | 679 583 | 370 873 | 54.57% |
| EPWP incentive grant to provinces for the Infrastructure Sector | 267 269 | 236 181 | 88.37% |
| Devolution of Property Rate Funds Grant to provinces | 1 803 230 | 1 803 230 | 100% |
| Expanded Public Works Programme incentive grant to provinces for the Social Sector | 200 358 | 200 358 | 100% |

(Source: 4th Quarter Expenditure Report 2011/12 financial year, National Treasury)

All expenditure on specifically and exclusively appropriated funds, including earmarked funding, was in line with projections with the exception of (i) slow movement in expenditure for infrastructure (Public Works, including BCOCC) due to the delayed implementation of projects (ii) expenditure for the Council for the Built Environment (CBE) slightly exceeded the funds earmarked at the beginning of the year due to an additional allocation of R1.6 million received from the DPW during the Adjusted Estimates of National Expenditure process (iii) the under spending in funding allocated for the energy efficiency project  in government buildings was due to the delayed processing of invoices at year-end (iv) the under spending in EPWP incentive grants to provinces and municipalities was due to the non-payment of incentives to public bodies who failed to meet performance targets conditional for them to receive the incentive.

## Virements

The table below indicates a summary of virements between programmes as at the end of the 2011/12 financial year:

(Source: 4th Quarter Expenditure Report 2011/12 financial year, National Treasury)

A discussion on the impact of the virements above on the department’s overall spending is included as part of the analysis of expenditure outcomes per programme for the period under review under section 2 above. Included in the virements above is a virement of R15.2 million from the department’s payments for capital assets budget to goods and services which was approved by the National Treasury as follows:

- R5 million to cover the transformation expenses incurred in 2011/12;

- R1 million to offset the expenditure resulting from the movement of departmental staff between Pretoria and Limpopo following Cabinet’s decision to place the provincial Department of Public Works under administration;

- R1.2 million to cover costs incidental to the dismissal of the former executive authority of Public Works’ staff in line with the Basic Conditions of Employment Act;

- R8 million to cover expenditure relating to the fleet service contract, previously classified as a finance lease under machinery and equipment, which will now be reported for under goods and services as an operating lease. According to the department, the relevant carry through effects of this transaction have been provided for in the department’s 2012 Medium Term Expenditure Framework budget.

6. 	Analysis of the Department’s Annual Report and Financial Statements

The Department of Public Works and the Property Management Trading Entity (PMTE) received a Disclaimer of Opinion with Matters for the period under review. The Department and the Property Management Trading Entity (PMTE) received a similar opinion in 2010/11. This section will only provide a select list of issues highlighted by the Auditor-General.

6.1 	Report by the Auditor-General on the performance of the Department

The Department received a Disclaimer of Opinion due to:

6.1.1	 Immovable Tangible Capital Assets

The National Department of Public Works, as custodian of all Government immovable assets is required to undertake the vesting of immovable assets of un-surveyed or surveyed unregistered State land and all other immovable assets vested prior to 1994. This includes all land registered in the name of:

- The National Government of the Republic of South Africa.

- Any of the historical holders of State land before the advent of the democratic dispensation in 1994.

- All land vested with national Government and situated in the former TBVC states and Self Governing Territories.

- All former South African Development Trust land vested in the Department via proclamation.

- All properties acquitted by the Department for the discharge of its mandate.

The completeness, existence, rights, valuation and allocation of properties recorded in the Immovable Asset Register of R4.1 billion (2011: R3.5 billion) could not be verified.

6.1.2	 Irregular Expenditure

The Auditor-General was unable to:

- Determine if R27.6 million was awarded in line with Supply Chain Management prescripts and if the resultant payments were regular or not.

- Obtain sufficient audit evidence of the completeness of irregular expenditure amounting to R171 million (2011: R1.3 million). The Department did not have adequate systems for identifying and recognising irregular expenditure.

6.1.3	Fruitless and Wasteful Expenditure

The Department did not have adequate systems for identifying and recognising fruitless and wasteful expenditure and the Auditor-General could therefore not obtain appropriate audit evidence of the completeness of the R69.2 million.

6.1.4	Operating Leases

- Insufficient, appropriate audit evidence available for operating lease expenditure with an estimated value of R48.5 million.

- Unable to verify the occurrence, accuracy and completeness, cut off and classification of operating leases stated at R189.5 million.

6.1.5 	Receivable for Departmental Revenue

- Unable to verify the completeness for receivables for departmental revenue of R15.7 million. There are no adequate systems in place to maintain records of all properties rented out by the Department.

6.1.6 	Lease Commitments: Operating Lease Revenue

- The Department could not provide actual lease agreements in all instances (after compiling supporting schedules for lease commitments: operating lease revenue from the Property Management Information System (PMIS)), to the value of R6.5 million (2011: R7.6 million).

- Lease agreements provided for audit testing revealed an estimated understatement of operating lease revenue commitments of R20.7 million (2011: 17.8 million).

- The complete and accurate lease revenue commitments of R83.9 million (2011: R112.4 million) could not be verified in the absence of a complete and accurate Immovable Asset Register.

6.1.7 	Commitments

- Insufficient appropriate audit evidence to substantiate contract price adjustment provisions (CPAP) amounting to R128.6 million.

- Unable to verify the completeness, valuation and allocation of commitments of R2.0 billion.

6.1.8 	Related Party Transactions

The Department disclosed indirect costs incurred on behalf of the PMTE of payments for R105.2 million (2011: R80.9 million) and employee costs of R105 million (2011: R86 million).

The Auditor-General also made note of the following additional matters:

- Proper control systems to safeguard and maintain assets were not implemented.

- Achievement of planned targets not attained in all instances. No proper systems were considered during the planning process, particularly how to address the under-spending in Programmes 2 and 3.

- Transfers that were not originally budgeted for were made without National Treasury approval.

- Revenue management; procurement and contract management; strategic planning and internal controls.

- Investigations being conducted of the alleged abuse of urgent and emergency procurement and the utilisation of sole suppliers.

- Investigations to determine collusion between officials and service providers or any reckless spending of funds.

  - Report by the Auditor-General on the Performance of the Property Management Trading Entity (PMTE)

The PMTE received a Disclaimer of Opinion, with an Emphasis of Matter. Following below is a select list of issues. The Auditor-General highlighted a number of instances where the PMTE did not have proper systems in place with which to undertake a verification of the audit evidence:

- Irregular expenditure of R1.3 billion (2011: 430 million).

- Fruitless and wasteful expenditure of R239 million (2011: R6.8 million).

- Insufficient evidence for trade and other receivables balance of R3.9 billion (2011: R3.7 billion; 2010: 3.0 billion).

- Trade and other receivables are understated by an estimated R224 million.

- Prepayment values disclosed are based on an estimate of prepaid operating lease expenditure and therefore R310.7 million (2011: R272.7 million and 2010: 202.6 million) could not be verified by the Auditor-General.

- The PMTE does not have an appropriate information or compensating manual system in place to ensure the complete recording of accruals stated as R291.9 million. This resulted in an understatement of R503 million. No evidence was available to support accruals with an estimated value of R61.7 million.

- Insufficient, appropriate audit evidence available to support transactions amounting to R57.5 million in lease rentals on the operating lease.

- A total of R3.7 billion lease rentals on operating lease in the statement of comprehensive income could not be verified.

- The probable inflow of future economic benefits in respect of claims by the entity was not assessed and therefore the contingent assets stated at R77.2 million (2011: 65.9 million) could not be verified.

- Invitations for competitive bidding were not always advertised in at least the Government Tender Bulletin as required by Treasury Regulation 16A6.3(c).

- The PMTE’s main bank account was overdrawn throughout the reporting period.

- Contracts and quotations were awarded to bidders based on points given for criteria that differed from those stipulated in the original invitation for bidding and quotations.

- Leadership did not implement effective human resource management to ensure that adequate and sufficiently skilled resources were in place and that performance was monitored.

The PMTE also lists Contingent Liabilities and Assets. A list of claims made against the Entity is outlined including:

- Atlantic Air Conditioning CC claimed R12 million for services rendered.

- Kwinda Construction CC instituted 3 claims for services rendered amounting to R408 678.

- Appolis Builders claimed R9.6 million for damages.

- M Manong and Associates instituted a claim for breach of contract amounting to R1.9 million.

The PMTE, in turn, instituted claims against service providers including:

- R28.6 million - Davis & Hinch for Breach of Contract.

- R1.1 million – TG Bosch-Badenhorst for rental overpayment.

- R1.6 million – Meenawathi Ethwar overpayment of fraudulent claim.

- R11.1 million – M Manong and Associates – Breach of Contract.

- R89 518 - KE & Sons Investment – Unjust enrichment.

7.		Committee Observations

7.1	The Committee notes with concern the delays in the reintroduction of the Expropriation Bill and the Built Environment Professions Bill which were withdrawn from Parliament in the 2008/09 financial year due to the need for further consultation. These bills would have been reintroduced in Parliament during the 2009/10 financial year. The Department has subsequently indicated that the bills were to be reintroduced in the 2010/11 and 2011/12 financial years, this did not occur as the Bills still were not introduced to Parliament upon the consideration of this report by the Committee.

7.2	During its oversight visits the Committee observed the challenges in the implementation of the Government Immovable Asset Management Act (No. 19 of 2007), especially as it did not extend to the local government level.

7.3	The Committee has noted the management challenges that face the Department of Public Works and noted with concern the lack of stable leadership in the Department.

7.4	The Committee notes with concern the progressively worsening audit outcomes received by the Department over the past three financial years, leading to a second disclaimer in the financial year under review.

7.5	The Committee is concerned about the capacity of the Internal Audit Unit of the Department of Public Works.

7.6	The Committee notes with concern the lack of proper systems in the Department of Public Works for the management of leases entered into by the Department on behalf of client departments.

7.7	The lack of technical skills is a challenge for the Department of Public Works and the Department needs to address the matter urgently.

8.	Conclusions

8.1	The Department still has challenges in terms of its capacity, specialist skills, and filling of vacancies with appropriately skilled personnel.

8.2	The Department needs to put in place systems to ensure the effectiveness of the Immovable Asset Register, as well as systems that will ensure the financial integrity of the Department and the Property Management Trading Entity (PMTE). The Auditor-General made note of several instances where no proper systems were in place which made the management and monitoring of the Department and the PMTE a challenge.

8.3	The Committee welcomes the new EPWP model and would encourage the Department to enforce the appointment of people with disabilities and women in the EPWP projects.

  - Recommendations

The Committee recommends to the Minister of Public Works that:

9.1	A permanent Director-General should be appointed to assist with the turnaround strategy of the Minister.

9.2	Systems for the management of rentals and leases entered into by the Department of Public Works on behalf of client departments should be put in place by the end of the 2012/13 financial year.

9.3	The Department of Public Works should put financial controls and systems in place to improve its financial systems by the end of the 2012/13 financial year.

9.4	The national, provincial and municipality asset registers should be aligned by the year 2014. The asset register consisting of international assets should also be completed by 2014 with the help of the Department of International Relations and Cooperation.

9.5	Tender specifications on all EPWP projects should include the appointment of women contractors and people with disabilities. The Department of Public Works should closely monitor that contractors comply with the EPWP guidelines e.g. training should be provided on all EPWP projects.

9.6	The Department of Public Works should ensure that there are policies in place for state funerals and other state functions.

9.7 	The Department should also ensure that a policy on prestige projects is in place that regulates the maximum cost and types of furniture provided in the offices and homes of the Ministers and Deputy Ministers.

9.8 	A policy should also outline the minimum requirements of the furniture provided in the houses that accommodate ordinary members of Parliament.

9.9 	The Department of Public Works should have a policy on the disposal of assets that are no longer required. The policies should be finalised by the end of the 2012/13 financial year.

9.10	The Department of Public Works should minimise the outsourcing of maintenance and do most of the maintenance in-house.

9.11	One of the immediate corrective measures is the resuscitation of the government workshops.  Workshops should be re-opened nationally and in all the provincial Departments of Public Works. The skills provided in the workshops should reduce outsourcing in the Department and artisans would be provided through the workshops.  The Department should also address the bigger challenge of attracting the technical skills that the Department needs e.g. the recruitment of engineers, architects, quantity surveyors and other technical and specialised skills.

9.12	The maintenance of Public Works buildings should be done by the EPWP beneficiaries and the National Youth Service project participants in the different regional Departments of Public Works. This programme should be aligned with programmes offered by other departments e.g. programmes offered by the Department of Rural Development and Land Reform on the training of youth to carry out maintenance projects.

9.13	The Expropriation Bill, the Built Environment Professions Bill and Agrément South Africa Bill should be tabled in Parliament by the end of the 2012/13 financial year.

9.14	The Government Immovable Asset Management Act should be extended to local government level by 2014.

9.15	The disciplinary cases that are still pending in the Department should be finalised without any further delays.

Report to be considered.

References

Department of Public Works. (2010) Department of Public Works Strategic Plan for 2010 to 2013.

Department of Public Works. (2011a) Presentation for Conditional Grant (Division of Revenue Act) to the Select Committee on Appropriations, Cape Town: Parliament, 23 March.

Department of Public Works. (2011b) Report on Incentive Grant to Date, Cape Town: Parliament, 22 March.

Department of Public Works. (2011c) Strategic Plan of the Department of Public Works for 2011 to 2014.

Department of Public Works (2012) Annual Report of the Department of Public Works for 2011/12.

National Treasury. (2011) Estimates of National Expenditure for 2011.

National Treasury. (2011a) Budget Review 2011.

Smit, P. (2011) ‘Ecsa moves to support 2014 vision of 30 000 engineers a year’, Engineering News, 16 March.

Zuma, J.G. (2011) State of the Nation Address, Parliament: Cape Town, 10 February.

# Footnotes

National Treasury (2011).

Department of Public Works (2009), p. 100.

Department of Public Works (2011c), p. 11.

Department of Public Works (2011c), p. 20.

Smit, P. (2011), p. 1.

Smit, P. (2011), p. 1.

Department of Public Works (2011), p. 1.

Department of Public Works (2011), pp. 3-5.

Department of Public Works (2011a).

Department of Public Works (2010).

Nation Treasury (2011), p. 122.

National Treasury (2011a), p. 47. According to the Budget Review for 2011, the overall expenditure for the EPWP over the next three years is budgeted at R73 billion.

Department of Public Works (2011a).

Department of Public Works (2011b).

National Treasury (2011).

State of the Nation Address (2011).

Department of Public Works (2011c), p. 83.

Department of Public Works (2011c), p. 84.

Public Finance Management Act No 1 of 1999

Department of Public Works (2012), p. 119 -120.

The former TBVC states are the Transkei; Bophuthatswana; Venda and Ciskei.

Department of Public Works (2012), pp. 120 and 196. Note 34 indicate that: ‘During the current year the Department spent R1 billion and the PMTE spent R885 million on Capital Expenditure.

Department of Public Works (2012), p. 120.

Department of Public Works (2012), p. 184. See note 26.1,2 and 3 for complete explanation of possible condonement of the amount, as well as disciplinary and criminal cases still in progress.

Department of Public Works (2012), p. 120.

Department of Public Works (2012), p. 121.

Department of Public Works (2012), p. 121.

Department of Public Works (2012), p. 121.

Department of Public Works (2012), p. 124-8.

Department of Public Works (2012), pp. 235-244.

Department of Public Works (2012), p. 238.

Department of Public Works (2012), p. 243.

Department of Public Works (2012), p. 373.

Department of Public Works (2012), p. 374.